# MEMORANDUM

To:		Distribution

From:		F. Dylla/grn

Subject:	FEL Upgrade Project Weekly Brief  - April 3-7, 2006

Date:		April 7, 2006

Highlights:

Observations and results from this week’s FEL operations:

-	we obtained further data on the in-situ performance of both the 1.6 micron and 2.8 micron high power mirror sets that installed in the outcoupler optical cavity

-	the measured absorbed heat loss in the 1.6 micron optics has evolved from a barely measurable level at the beginning of the run  (~200ppm) in January to a value that is 3-4 times larger. Today we are installing a new 1.6 micron outcoupler optic so we can do head-to-head comparisons next week on this optical coating formulation.  As a reminder when the absorbed losses are 200ppm or less, and the optics maintain their figure, the optical systems are not a limitation for 10 kW cw operation

-	operation at 2.8 microns yesterday re-confirmed high lasing efficiencies in this optical set. We are planning to continue a power push at this wavelength next week.

-	we continued to make progress on tuning up the RF power system and linac for high power operation. The system was stably operated at 5.4 mA pulsed. This is always a more stringent test than cw operation but we used pulsed operation for set-up and observation of time dependent phenomena (such as mirror heating or RF transients).

-	the NASA/CWM nanotube team had another successful carbon nanotube production run on Weds. evening running 75 minutes straight at a high production rate (~5 g/hr)

-	successful measurements of the complete spectral and temporal components of the FEL optical pulse were made this week using the “FROG” technique; this is a very useful diagnostic of the FEL performance

Management:

After meeting with representatives of the Engineering and SRF Depts. last week, we distributed a priority list for FEL related tasks for the second half of FY06. The scope of work on the list is consistent with the available funding and labor resources. We attempted (in concert with our colleagues in Eng., SRF, and PMO) to maintain key deliverables on both the ampere class cryomodule design project and the joint project with AES to assemble the 100mA injector cryounit.  The original FY06 schedule on both projects had to be delayed because of the delay in receipt of FY06 funds for these efforts.

We continued significant interactions with our eight partner institutions in the drafting of our joint proposal to NIH due next week for funding bioscience applications of the FEL.  This effort is being led by Eastern Virginia Medical School.

Next week (April 10th) we are expecting a visit for a tour and briefing on the JLab FEL program by the Chief Scientist of the USAF Air Combat Command, Dr. Janet Fender.  The ACC is headquartered nearby at the Langley Air Force Base in Hampton, VA.

Operations:

The original plan for this week was to try out the new optics, but they were not ready in time for operations this week.  We therefore decided to take some more data on the existing mirror set and to look more carefully at beam quality degradation at high current. 
   On Monday we recesiated and tuned up the injector.  The machine came back well and we lased at about 2 kW.  This allowed us to check out the new thermometry on the output coupler mirrors.  The newest data showed much higher losses in the 1.6 micron output coupler than when first run.  Tuesday's progress was slowed by phase drifts.  Some more progress was made on checking out the injector. The beam had shifted a bit before the cryounit.  This beam has been quite steady over the last year so it has not been checked as often.  We also installed better notch filters in zone 3 to reduce the occurrence of the bad lasing mode.  This precipitated the need to tune up the RF parameters on zone 3 again on Wednesday.  This was eventually a great success.   We were able to run 5.4 mA pulsed beam for the first time in over two years.  In 2004 we were running zone 3 at higher gradient and the electron beam closer to trough and more nearly 180 degrees out of phase with the accelerated beam.  This meant that the induced phase shift when pulsing the beam was not very large.  The phase shift induced under pulsed operation now is much stronger than it was then so the RF system must be carefully tuned to keep the phase and  gradient of the cavities under control.  Using this setup we were able to get up to 6.75 kW of power in 1 msec pulses at 2.8 microns on Friday. 
   The 1.6 micron setup did not seem to lase as well as it had last week and we’re not sure whether this was due to changes in the electron beam or the optics.  Dave Douglas noticed that the losses were increased downstream of the wiggler and derived a new match to the wiggler that reduced these losses by more than a factor of three.   The laser liked this match better as well but it still did not lase well at 1.6 microns.  We therefore shifted to 2.8 microns and got an efficiency of over 2%, about as high as that seen on March 24.  The efficiency for pulsed operation at 1.6 microns is almost as high as before, too.  This seems to agree with the mirror loss measurements, which implicate the 1.6 micron output coupler rather than the electron beam.

WBS 4 (Injector):

The cathode lifetime has been shortened due to a small leak in the beamline between the gun and the quarter cryounit. We have leak checked previously but the He partial pressure is too high to detect such a small leak. We will leak check with Neon as soon as we can. Today we re-cesiated the cathode taking advantage of the shutdown day even though the percent request on the drive laser polarizer for full charge was around 80%. The cathode delivered around 50 C of pulse and CW beam during this week. We need to find and fix the leak to recover previous performance when the cathode delivered more than 300 C between re-cesiations. Today D. Bulllard is providing support to replace drive laser RF cables. A new GaAs sample partially by ODU with alumina has been mounted in the Source Group's cathode activation chamber in preparation for testing next week.

Gun HVPS – Observed 500 volt transients on the Gun output voltage during the 5 ma pulsed mode operations.  This is larger than expected and S. Benson is determining the necessary requirements.  During CW operations even at high currents the ripple is less than 100 volts.

WBS 6 (RF Systems)

RF – An additional set of RF heliax cables were pulled from the RF Injector rack to the Divide by 40 chassis in the Drive Laser Clean Room.  They were terminated and will be connected early next week.  These cables are temperature stabilized heliax, installed with a water hose (LCW) at 95 ± 1° F, inside a foam insulation tube that is inside a PVC pipe.  The PVC pipe is tied to a cable tray to prevent movement.  This task is to control any external sources of phase drift with the Drive Laser.

Additional oscilloscopes were added to allow Phase Measured (PMES) and Gradient Measured (GMES) signals to be taken to the Analog Monitoring System for viewing in the Control Room.  These signals were used to adjust the various parameters of the RF Control Modules (RFCM) in Zone 3 to give good stable control when the machine is operated in pulsed mode with high beam currents (5 ma).  The high frequency notch filters on the Analog Boards of the Zone 3 RFCM’s were changed to low pass filters with a 200 kHz roll-off to better reduce any noise and ringing in pulsed mode operations.  The screen software was changed to display Phase modulator Bias (PBIS) with an increased resolution of 0.1 volts.  PBIS is one of the parameters that is set to give good pulse response to the RFCM.  Several of the Tuning Detector Offsets (TDOFF) for the cavities were changed too much during the setup for high pulsed current and had to be changed back for lower pulsed currents and CW operations.

WBS 8 (Instrumentation):

Since the first part of this week was spent recovering from our maintenance down, the injector was rephased using the script.  While running the script it was found that a 40 Gauss magnet steer was needed, this indicted that the beam was not centered through the cryo-unit.  Once this was fixed the injector was rephased properly.  The next important step for phasing scripts is our mini-phase set-up.  The procedure is almost completed and is being reviewed so the automation portion can be as much as possible.  The new user mirror control screen was 
completed and tested.  The screen is now available for all to use.  The third mouse button Duty Officer sign-in system is being updated with the list of authorized personnel.  This provides a way for an automated log entry to be generated so that accurate details of who is the Duty Officer is on record.

When Vernier Mode was originally requested back in Dec. 2005, Dave Douglas also asked that it include a physical knob or dial that would bring a "vintage" feel to using the system. Since the vernier mode has been completely commissioned, we recently turned our attention to secretly building Dave a tabletop "knob" for vernier mode. The result: "Ye Olde Knob", which has been specially designed to go beyond customary "ten" and provide the FEL operator with access to "eleven". This week, we had the honor of presenting "Ye olde Knob" to Dave (see figure 1). During the week we were able to use it as an effective control tool for vernier mode. Please note that with this special control tool, I personally believe we can achieve "11" kilowatts.

Figure 1: "Ye Olde Knob" for Vernier Mode control.

Two new video switcher chassis were added to the system providing 64 more available video input channels. This brings the chassis count to 8 and a grand total of 256 active video channels. We are in the process of designing a video switcher test chassis. More on that later.  We also tested the video input signals for two different monitors in the control room and noted the configuration as a way of reviewing our installation.  The placements of the "picture-in-picture" positions were established for the LPSS wall monitors.
    Progress has been made in debugging the "User Lab Status Indicators". We have chased some of the problems down to a connector inside one of the IOCs. This ioc (iocfel7) is required to stray 'up' during that optics work going on in the vault. This is because the ioc supports the LVDT sensors for the mirror positions. Therefore, fixing this connector problem will have to be done when the optics folks say they could tolerate losing the LVDT values.
    An FEL OPs announcement (text-to-speech) system is currently under test. It is essentially a zero-effort byproduct of the EPICS-to-Devlore Project. In order to catalogue machine performance data from OPs (like - what labs are made up and what the MPS trips are) we have developed a system of machine event driven triggering of EPICS-to-Devlore data that can easily be used to send a text string to a "text-to-speech" service that runs on laser(.jlab.org). Extreme caution is being used in how this service is introduced. For if it says the wrong thing - even just once - I'm sure it will be mercilessly smashed with a hammer.

A method of remote programming our embedded IOCs has been configured and tested.  We have figured out how to code a program to upload the RTEMS Operating System image on to the ColdFire via the Ethernet.  Basically a waveform record was installed on the ColdFire IOC, and on the host machine.  We send a command to send the image file to this waveform record, when the record is received, the image file gets burned to the Operating System image on the flash ROM.  All of the updates are done in the background without interrupting the Coldfire IOC normal running state.  In order to load the new image the Coldfire IOC needs to be rebooted and the flash ROM gets loaded onto the Coldfire.  Since the method of remote programming required a reboot we added the ability to remote reboot the processor from an EPICS screen.  With these two functions, we have made a big progress on the EPICS-RTEMS-Coldfire configuration.  This allows us to implement these embedded IOCs as we would a VME IOC without losing any of the major functionality.

The cooling plates for the Sextupole Reversing Switches were received this week from the machine shop.  These are in the process of having the water lines brazed into place and then the assembly of the switches will begin.  Several more of the enclosures were gathered together from the EES/DC group.  The metal work for the enclosures is almost finished. The remaining few will have to be completed once the first batch is done and traded with the EES/DC group so they can keep their tests moving forward.

Installation and checkout onto the beam line was completed for the ND filter assemblies in the 3F region.  A fan out chassis was fabricated and installed using one Beam Viewer channel in order to control all the 3F filter enclosures.  Final preparation for ND2 filters was made this week. Four filter assemblies need to be constructed and these are the last remaining four.  Once the parts for these come in we will be ready to go, to wrap up this project.  Two more ND filters were glued and placed inside the filter boxes, these were installed on the two SLMs at ARC1 and ARC2.  The PCBs that will be used for the ND-2 Filter Boxes in our Beam Viewer system were completed this week.  Fifty of the boards were ordered.  These boards have implications in other systems and test fixtures so some spares were ordered.

Some time was taken this morning to investigate some the punch list of problems that operations noted this week.  We looked into the 2F03 BPM to investigate why it wasn't responding to beam motion.  After a couple of test it was found that a cable had broken or gotten damaged over time in the machine enclosure.  The cable was replaced and that took care of the response problem for the BPM.  We've designed a 4-Channel Buffer Box that will drive an input at High Impedance and loaded at 50 ohms.  These four channels have a gain of 1, 5, 10, & 100.  We are currently in the process of constructing two of these boxes for uses with the fast optical detector and other sensitive instrumentation.  The panels have been machined and the wiring harness completed.  The assembly of these will continue into next week.  Support to the RF Group was given this week by install filtering on the existing LLRF control modules in zone 3.  Also the test fixture for the SRF group was finished for HOM Cable testing.  In the terahertz lab, a set of shelves were put together for spare parts.  We cleaned up many of the items from the back porch, these have been removed and taken to storage.  The Happek insertable lens cover has been completed and is ready for installation.  Time was spent with the Document Control (DCG) folks to begin considering how their "Oce" system and our "Devlore" system can be integrated to provide users with all of the essential Oce capabilities embedded in the Devlore interface. This will be fun.  A PC controlled Thermal Label Printer has been ordered. Plans to integrate it into Devlore are in progress.  Preparation for the use of lab 4 was also pushed along this week. Conduit has been installed for most of the wiring for the LPSS system and final install/tidying needs to be done so everything can be completed.  In lab 4, a set of cables was run from the door to the LPSS box.  In association with that, one plastic top piece for a cable holder was cut.

This week we have finished testing of the software, which controls our Tektronix oscilloscopes connected to the Ethernet. The software also gives us the possibility to download the data acquired by an oscilloscope with 1 Hz rate. The data can be stored then and analyzed offline. The software also can broadcast the measurements via Ethernet for any other application so that the data evaluation can happens on-line. For example we use this approach to measure on-line losses of the optical cavity. Another example is making FFT of the data taken by a scope, which can be applied to any signal. The software has been tested and installed on one of computers in the control room and is available to be installed on any other computer. The new software has been used during this week to capture and store data for our experiment with the LLRF as well as for some measurements with the FEL.

Since a temporal jitter of the electron bunches can be a very effective way to reduce the FEL efficiency we would like to make measurements of that jitter. This week we were looking for a best possibility to do the measurements and learning how to make the measurements properly. We did a good progress. The measurements can be done using the Beam Current Monitor cavity (BCM) and the Agilent E5052A Signal Source Analyzer. We think we are ready to do the measurement. We will need CW beam for the measurements. The idea of the experiment is to measure the timing jitter as a function of the average current and the bunch frequency. We did some preliminary measurements when learning how to do the measurements. We were measuring RMS jitter between 170 fs and 200 fs in the vicinity of the wiggler in the range between 10 Hz and 1 MHz. The carrier frequency is 1497 MHz. The figure below shows the measured spectrum of the timing jitter. We have the possibility to make these measurements right upstream of the wiggler as well as in the injector.

WBS 9 (Beam Transport):

# UV Line

•	We are working on developing a cost and schedule for starting the QX Quadrupole qualification.

• 	I finished the text of the draft of the UV Beam Transport Report, added pictures and submitted it to Fred for review.

# IR Machine Re-commissioning and Operations

• 	I completed the building and installation of a step between the 1st Arc’s GY Dipole and the wall that will allow folks to safely go through this narrowed zone and access the area of the 2G Dump.

•	I will install the simple fiber optic array to direct a line of light between the pole tips and the beam chamber of the Optical Chicane Dipoles today.

•	We continue working on using four uninstalled GW dipoles in a quick experiment that uses laser light to look for a pseudoscalar particle that couples to photons.  I designed the pole tip extenders for the GW dipoles and am having one set made to prove the concept by a test in Magnet Test.

• 	I designed the cover for the W55 (IR Line) Wiggler and sent it out for bid.

• 	I worked on the design of the permanent cover for the optical transport between the drive laser line and the entrance into the Light Box in the injector.

WBS 11 (Optics):

#### FEL mirrors

This week we operated at both 1.6 and 2.8 microns and collected calorimetry data (with the newly-installed thermometry discussed the last two weeks), as well as gain and loss data.  At this time we are still analyzing the data.  The new thermometry is quite responsive to changes in the water temperature, responding in a few seconds, rather than minutes.  Using the new thermometry, as well as information from Ops, we are finding that the design of the scattered light shields was a bit too liberal.  The shields are designed to not occlude the clear aperture of the mirrors, except at the mounting points.  This allows some scattered light to hit the mirror braze (or heat-conducting vacuum paste) and holders, making determination of the loss in-situ problematic.  To fix this, we are going to make some new adapters that will completely shield the frames and mounts.  We hope to have those ready for installation soon.

Other Activities

The anticipated receipt of the mirror frames we needed in order to install new mirrors didn't occur over the weekend, so our plan B went into effect and we were ready to lase again by the start of Ops on Monday morning.  We received the frames yesterday, checked them, and then used thermally-conductive high vacuum paste to mount a high power (1.6 micron, 90% reflectivity).  This is the first time we have tried using paste instead of braze for a mirror that will have a high intracavity power load, and if it works well, would make the mounting of mirrors for the IR Upgrade easier than it is now.  Conveniently enough, as part of his senior project, Jason Tracy took data that will allow us to extract the thermal resistance of the paste for future modeling.   We operated the FEL last night to collect more data with our FROG (FEL pulseshape) diagnostic, and this time used our spectrograph to record representative spectra at the same points on the detuning curve.  Since a spectrum can be calculated from the FROG data, the actual spectra will be used as a benchmark to validate the analysis.  TMC #1 was checked for residual contamination after a week long hot nitrogen purge, and found to be clean.  It does have a leak, which we believe may be virtual.  For now, we will store it for installation at a later date. With the release of priorities, and funds, we are moving ahead with the completion of the optical cavity mirror metrology system and some laser safety hardware that will allow us to run beam to User Labs 2 & 4.  That and other tasks will be updated in future weekly reports.

Terahertz:

This week, I was not able to take advantage of the evening beam operations to continue power and imaging studies on the THz beamline because I was reviewing the final design for the pump-probe vacuum chamber and optics being built at Pike Technologies.  It was a productive trip though, and all of the design issues were resolved, allowing Pike to begin machining and assembly of the system.  It was also a great opportunity to discuss the vacuum FTIR system built by Pike, which is now installed in the hutch in Lab 3.  In consultation with their engineers, it was determined that it will be possible to use the signals from the vacuum FTIR to collect THz spectrum data when the accelerator operates in pulsed mode.  Previously, it has only been possible to make spectral measurements during CW operations.  This expanded capability will provide much better diagnostics for the accelerator operations when changing from pulsed to CW mode.