# UNITED STATES ENVIRONMENTAL PROTECTION AGENCY

WASHINGTON, DC 20460

OFFICE OF

ADMINISTRATION

AND RESOURCES

MANAGEMENT

Date: August 21, 2008

RFQ #: RFQ-DC-08-00248

Dear Contractor,

The U.S. Environmental Protection Agency’s (EPA) Office of Acquisition Management (OAM) is seeking quotes under competitive procurement. This requirement is for contractor support to remove existing computers, package them, and deliver them to other locations.

Schedule

The base period of performance is for 12 months, from approximately October 1, 2008 through September 30, 2009, with the option to extend for up to 12 additional months. The beginning date of performance will be determined based upon the computer delivery schedule we received from the contractor supplying the new computers. Among standard determination factors, the exercise of the option period will depend upon the amount of work remaining and the budget provided to complete any outstanding work. The EPA may order portions of the option period in incremental months.

Submissions

Submit to bennett.janice@epa.gov

Questions about the technical or contractual details of this procurement must be submitted in writing via email to the Contracting Specialist at bennett.janice@epa.gov. Questions are due no later than 11:00 am on August 28, 2008. Questions will be answered as an amendment to the RFQ and issued to all contractors.

Submissions due no later than 11:00 am on September 08, 2008.

Evaluation

Issue of the Purchase Order will be made to the contractor that offers the best value to the Government. In selecting a contractor, the EPA will be basing its decision by evaluating price and past performance with price being more important.

Past Performance:

Provide a narrative discussing your experience on two projects completed in the past three years that most closely represent project elements of similar scope, size, and complexity as the project described on the attachment. The discussion should explain in what capacity your company worked on the project and whether those projects involved the same resources as being proposed for this project, and any performance problems that arose on the jobs and their resolution. Particular emphasis will be placed on demonstrated successes and documented results. Provide references that may be contacted regarding the quality of your performance. For each reference include the name, title, current address, e-mail address, and telephone number.

The evaluation of past performance, may utilize information provided by the vendor, from Government databases, from queries of previous customers, and other publicly available sources. The evaluation will consider whether the vendor has consistently delivered high quality work in a positive and professional partnership with the client. Information such as the vendor’s record of conforming to specifications and standards of good workmanship, history of satisfying clients’ budget and schedule expectations, and proven track record of cooperative behavior and genuine commitment to customer satisfaction will be considered in the evaluation. The evaluation of experience will consider the depth and extent of the vendor’s experience on projects of similar size, scope, and complexity.

Incorporated Clauses

FAR - http://www.arnet.gov/far/

52.204-7  Central Contractor Registration.

52.204-9  Personal Identity Verification of Contractor Personnel.

52.212-4  Contract Terms and Conditions—Commercial Items.

52.222-41  Service Contract Act of 1965.

52.222-43  Fair Labor Standards Act and Service Contract Act—Price Adjustment (Multiple Year and Option Contracts).

52.247-15  Contractor Responsibility for Loading and Unloading.

EPAAR - http://www.epa.gov/oamrfp12/ptod/epaar.pdf

1552.237-71  Technical Direction - Deviation

General Requirements

The requirement requires the packing and/or moving of approximately 250 computers per week, totaling approximately 13,000 computers in the Washington, DC Metropolitan Area. The services require moving computers during normal business hours (8:00 - 4:30) and may involve some overtime.

All requests for services from EPA will be received and processed through the Facilities Tracking System (FTS). The contractor is not to do any work without the Facilities Service Request (FSR) form. The EPA COR shall issue the FERs to the contractor.

The contractor shall provide packing and moving services for the computer equipment, which will include the supply of the moving material such as shrink wrap and boxes. The contractor shall be responsible for packing and removing the existing computers, keyboards, CPUs and accessories from the EPA buildings to the EPA Warehouse and several other locations within a 100 mile radius of the Metropolitan Area. The computers will be labeled as to where they need to be delivered to.

The contractor is required to provide personnel, computer carts, masonite boards (for approximately three buildings), shrink wrap, a late model 24ft truck which uses biodiesel fuel and any other pertinent supplies or materials to successfully perform this project. The contractor shall protect all computer equipment to be moved as well as walls and doorways to ensure against any damage and/or breakage of Government property.

The truck is to contain heavy duty fold-under power lift-gift. Maximum permissible height is 12 feet. Trucks shall be late model, alternative fuel vehicle (bio-diesel). Use of truck includes all costs of operating the vehicle (i.e. insurance, gasoline, oil, etc.).

Before beginning work under the resulting contract, the contractor shall meet with the EPA Contracting Officer’s Representative (COR) to review the anticipated schedule and specifics of required weekly report.

Before beginning work, the contractor will provide uniforms (shirts) of the same color for all personnel. Identification of the contractor name should be adhered to their clothing and displayed at all times as contractor personnel. If the contractor’s personnel are out of uniform, they will be escorted from the EPA sites. The contractor employees are not to wear baseball caps, or similar attire, during working hours.

At all times, contractor personnel shall:

•	exhibit courteous, professionalism and interpersonal skills.

•	have the ability to communicate using the English language.

•	wear uniforms that are neat, clean, and appropriately sized, with shirts tucked inside belted pants.

•	display their Government issued identification badge.

•	have adequate physical stamina to perform the job requirements

The contractor must submit weekly reports to the EPA COR showing work completed. The report shall include the number and type of items picked up and delivered, including where the computers were picked up from and delivered to. The report shall contain any issues or impediments encountered and if resolved or on-going. Along with the report, the contractor must submit copies of all the signed FSRs for all computers delivered.

The contractor shall provide packing and moving services to the following EPA buildings:

- Ariel Rios Buildings North & South: 1200 Pennsylvania Avenue, NW,

Washington, DC

- Ronald Reagan Building: 1300 Pennsylvania Avenue, NW, Washington, DC

- EPA East Building: 1201 Constitution Avenue, NW, Washington, DC

- EPA West Building & Connecting Wing: 1301 Constitution Avenue, NW, Washington, DC

- Franklin Court: 1099 14th Street, NW, Washington, DC

- Colorado Building: 1341 G Street, NW, Washington, DC

- Woodies Building: 1025 F Street, NW, Washington, DC

- Potomac Yard Buildings One & Two: 2777 Crystal City, Arlington, VA

- L Street: 1310 L Street, NW. Washington, DC

- V Street Warehouse: 3025 V St, NE, Washington, DC

- EPA Warehouse, 8335 Ardwick-Ardmore Road, Landover, MD

Price

The contractor is to submit a price quote broken down by the firm fixed price for each labor category, per hour, and the Purchase Order will be awarded as fixed rate time and materials. The labor hour includes contractor uniforms/shirts, wages, overhead, general and administrative expenses, and profit. The truck and all applicable costs is be a fixed price as well.

The current Department of Labor (DOL) wage determination to be used is WD 05-2103 (Rev.-6), posted on www.wdol.gov on 06/03/2008.

Base Period

12 Months

Estimated   		Fixed

Labor Category     	Labor Hours     		Hourly Rate         	Total

Foreman (1)		      2,000	x	  $___________	$___________

Laborers (8)		    16,000	x	  $___________	$___________

Truck Drivers (1)	      2,000	x	  $___________	$___________

Fixed

Monthly Rate         	Total

Truck (1)	                12 months 	    x	  $___________	$___________

Computer Racks (15)        12 months          x        $___________	              $___________

Annual ODCs                         G&A                      Total ODCs

Other Direct Costs               $15,000.00           x                ____%                $___________

Base Period

Overtime:

Estimated   		Fixed

Labor Category     	Labor Hours     		Hourly Rate         	Total

Foreman (1)		      200	 	 x	$___________		$___________

Laborers (8)		    1,600	x	$___________		$___________

Truck Drivers (1)	       200	x	$___________		$___________

Base Period Total (labor, including overtime,

truck, computer rack, and ODCs):                                                       $___________________

Option Period

Up 12 Months

Estimated   		Fixed

Labor Category     	Labor Hours     		Hourly Rate         	Total

Foreman (1)		      2,000	x	  $___________	$___________

Laborers (8)		    16,000	x	  $___________	$___________

Truck Drivers (1)	      2,000	x	  $___________	$___________

Fixed

Monthly Rate         	Total

Truck (1)	                12 months 	    x	  $___________	$___________

Computer Racks (15)        12 months          x        $___________	              $___________

Annual ODCs                         G&A                      Total ODCs

Other Direct Costs               $15,000.00           x                ____%                $___________

Option Period

Overtime:

Estimated   		Fixed

Labor Category     	Labor Hours     		Hourly Rate         	Total

Foreman (1)		      200	 	 x	$___________		$___________

Laborers (8)		   1,600		x	$___________		$___________

Truck Drivers (1)	       200	x	$___________		$___________

Option Period Total (labor, including overtime,

truck, computer rack, and ODCs):                                                       $___________________

The rates set forth above cover all expenses, including report preparation, salaries, overhead, general and administrative expenses, and profit. The contractor shall invoice for only the time of the personnel whose services are applied directly to the work called for in the Purchase Order and accepted by the COR and/or the Contracting Officer (CO). The contractor shall maintain time and labor distribution records for all employees who work under the contract. These records must document time worked and work performed by each individual on all Orders.

Other Direct Costs

Other Direct Costs (ODCs) in excess of the following are not allowable as a charge to this contract without the prior written approval of the Contracting Officer. ODCs are considered to include boxes, bubble wrap, masonite boards, and other items which are necessary for order performance. ODCs may not include the truck or operation and maintenance cost or the computer carts.

ODCs to be invoiced at actual cost, plus G & A; the estimates below are for price analysis. ODCs to be incurred in direct support of this contract effort and not covered by the contractor’s overhead rates may be charged against the contract. G & A expense may be charged against ODCs. A fee/profit applied to other direct costs is not considered allowable under this contract.

The option period estimate of ODCs is based on a 12 month option period. It is noted that the option period may be less than 12 months.

Period	         		Other Direct Costs	   G & A*	     Total ODC Amount

Base			   $15,000.00		          %	         $

Option Period 	   	   $15,000.00		          %	         $

* General and Administrative or material handling charge applicable to ODCs and in accordance with contractor’s normal accounting practice.

Invoicing

Invoices may be submitted no more often than once per month. Invoices are to be submitted to the Accounts Payable office by the 15th of each month for the previous month. A copy of the invoice must be provided to the COR and the CO. Work done under each invoice must be substantiated with documentation showing the number of hours worked by job labor category and person’s name, and the tasks being performed by that person.

The invoices must also be broken down showing the charges for the individual ODCs – broken down by boxes, boards, etc.

Evaluation Criteria

In selecting a contractor to complete the work contained in this Statement of Work, the EPA will be basing its decision by evaluating price and past performance.

Contractors are to provide a listing and brief description of at least three similar projects completed during the last three years. For the projects, provide client references with their name, current address, email, and telephone number, the start and completion dates, a description of the work, and the name and contact information of the COR or CO if it was a government contract.

The evaluation of past performance may utilize information provided by the contractor, from Government databases, from queries of previous customers, and other publicly available sources. The evaluation will consider whether the contractor has consistently delivered high quality work in a positive and professional partnership with the client. Information such as the contractor’s record of conforming to specifications and standards of good workmanship, history of satisfying clients’ budget and schedule expectations, and proven track record of cooperative behavior and genuine commitment to customer satisfaction will be considered in the evaluation.

Labor Category Qualifications

General duties and responsibilities and other requirements are indicated below for the truck driver and the laborers. It is up to the contractor foreman to ultimately distribute the work load so that all work is completed in an efficient and timely manner.

The foreman, laborers, and the truck driver must have performed comparable duties, functions, and/or responsibilities to those described herein.

The truck driver must have a valid Commercial Driver’s License (CDL) driver’s license to operate a delivery truck and must have a safe driving record.

Responsible for:

- deliveries and pick-up of equipment throughout the EPA’s Washington metropolitan area facilities

- packing of equipment in a safe and timely manner

- the safe arrival of all equipment being transported

- no damage to equipment or buildings

- obtaining signed receipts (FSRs) for all deliveries and pick-ups

- properly securing all loads to avoid damage

- ensuring that the truck is fueled and kept clean (interior and exterior) and in good operating condition

- loading, unloading, and/or delivery of equipment