| Program Integration Office | Assist in collecting qualification data from LSP | Assist in collecting qualification data from LSP | Assist in collecting qualification data from LSP | Assist in collecting qualification data from LSP Assess Program Management Functions required to provide launch service and to satisfy typical mission requirements Assess the LSP’s configuration management system |
| --- | --- | --- | --- | --- |
| Engineering POC | Support MSFC Qual Team | Manage Engineering Division and SFAO effort Prepare ERB package | Manage Engineering Division effort Prepare ERB package | Assess proposed “common vehicle” configuration to determine if there is sufficient heritage to warrant qualification by Category 3 Alternative. Create a qualification plan that details the plan to accomplish the items in this process and any additional items required by the Engineering Division. The plan is to be reviewed by the ERB and brought to the PDM and PRCB for approval. Update, and obtain approval for, the plan as required during the qualification review process. Review LSP documented risk management policies with respect to the identification, tracking, analysis, and mitigation techniques Review existing documentation system discipline with regard to requirement definition, requirement tracking, procedure development and release, test execution, problem reporting and corrective action, procedure deviations, recurrence control, and quality control Assess LSP documentation with respect to formal design review and readiness review process. Manage Engineering Division & SFAO effort. Prepare ERB package. |
| Vehicle Systems Engineering (VB-A7) | N/A | Verify that proposed configuration matches “common vehicle” with at least 1 fully successful launch Identify, for determination of additional review, planned vehicle modifications that have not flown Verify that the “common vehicle” met vehicle parameters within 3 sigma Review items not within 3 sigma and provide a list to include in final qualification review documentation. Assess LSP design reliability analysis and verify 95% reliability at 80% confidence level. | Verify that proposed configuration matches “common vehicle” with at least 14 consecutive fully successful launches Identify, for determination of additional review, planned vehicle modifications that have not flown | Perform all steps outlined for qualification category 2, except assess them for 6 consecutive successful flights. Assess all flight hardware and software test results for the specific flight vehicle Review documented test practices for manufacturing, sub-assembly, sub-system, and system testing. Evaluate how the LSP has adapted documented and proven test practices from the category 3 qualified vehicle used as the basis for a Category 3 Alternative qualification. |
| Mission Analysis (VB-A3) | N/A | Verify that the “common vehicle” met performance parameters within 3 sigma on pervious flight (s) Review items not within 3 sigma and provide a list to include in final qualification review documentation. Assess LSP qualification and acceptance test program | Verify that the “common vehicle” performance parameters for 14 consecutive flights are within 3 sigma | Perform all steps outlined for qualification Category 2, except assess them for 6 consecutive successful flights. Assess all flight hardware and software test results for the specific flight vehicle Review documented test practices for manufacturing, sub-assembly, sub-system, and system testing. Evaluate how the LSP has adapted documented and proven test practices from the category 3 qualified vehicle used as the basis for a Category 3 Alternative qualification. |
| SFAO | N/A | Conduct 2nd party audit of LSP manufacturing operations and quality systems/processes Support engineering assessment of design reliability analysis Verify that Range approval has been given for compliance to EWR 127-1 and povide list of deviations/waivers to include in final qualification review documentation |  | Perform all steps outlined for qualification Category 2, except assess them for 6 consecutive successful flights. Conduct 2nd party audit of LSP’s management and engineering processes. Review existing documentation system discipline with regard to requirement definition, requirement tracking, procedure development and release, test execution, problem reporting and corrective action, procedure deviations, recurrence control, and quality control Assess the LSP’s configuration management system |