Breaking Down Barriers

A guidance manual for tidal hydrology restoration

in the Southeastern United States

Manual

Draft produced September 2008

NOAA Restoration Center

NOAA Coastal Services Center

National Oceanic and Atmospheric Administration

2008

Letter to the Reader

One mission of the National Oceanic and Atmospheric Administration (NOAA) is to manage coastal resources, including fisheries and habitat. Recognizing the opportunity to achieve ecosystem-level habitat restoration at many locations in the Southeastern United States (generally defined as Virginia through Texas and the Caribbean), NOAA has compiled this guidance manual – filled with information and tools – to promote and improve planning, implementation, and monitoring of tidal hydrology restoration.

In the context of this manual, tidal hydrology restoration focuses on “Breaking Down Barriers” to tidal flow. Such barriers are often in the form of levees, dikes, causeways, and roads built around and through estuarine habitat as a result of dredge and fill or impoundment activities common in the 1940s, 50s, and 60s. The restriction or complete blockage of tidal flow have resulted in the degradation of thousands of acres of estuarine habitat in the Southeastern U.S.  However, removing these barriers and enhancing tidal flow can often naturally restore estuarine habitats. Many of these habitats exist in locations with elevations still appropriate to support fisheries and crucial ecosystem services. Given the vast acreage available for restoration, “Breaking Down Barriers” offers methods, strategies, and suggestions for achieving effective ecosystem-level restoration.

Since numerous opportunities exist to restore coastal habitats through tidal hydrology restoration in the Southeastern U.S., the number and scale of such projects is increasing. In order to promote ecosystem-based management for restoring degraded habitats and to enhance the science surrounding tidal hydrology restoration, there needs to be improved information sharing amongst practitioners and development of guidance and recommendations. Lack of information sharing has prevented development of best practices and recognized scientific methods for achieving successful tidal hydrology restoration.

“Breaking Down Barriers” Workshop

In the fall of 2007, NOAA recruited 13 experts associated with various aspects of tidal hydrology restoration to help design and implement a workshop on the topic. On January 16-17, 2008, the NOAA Restoration Center and NOAA Coastal Services Center hosted the resulting workshop, “Tidal Hydrology Restoration: Breaking Down Barriers,” in Charleston, SC. Approximately 75 experts, practitioners, and coastal managers from government, non-profit, academia, and the private sector participated in the workshop. The workshop included plenary presentations, breakout discussions, and expert panel sessions. The breakout sessions addressed issues surrounding design, project coordination, permitting, construction, modeling, scientific evaluation, and community involvement.

The goal of the workshop was to promote information exchange among experienced and potential practitioners of tidal hydrology restoration in the Southeastern U.S.  The workshop objectives were to provide practitioners:

Strategies to identify projects and partners, and then to develop appropriate objectives and quality project design.

Practical approaches for defining and implementing construction and maintenance objectives.

Strategies to navigate and optimize the permitting process.

Practical approaches to determine what hydrology restoration “success” means, including ways to address adaptive management.

Strategies to build community support for projects and to address typical community concerns.

“Breaking Down Barriers” Guidance Manual

NOAA created this guidance manual with the goal of improving information sharing to promote and enhance tidal hydrology restoration. The manual is not a scientific or technical manual; instead it offers practical guidance for practitioners, private landowners, community groups, and municipality managers who can benefit from a user-friendly manual to assess, design, implement, and evaluate a tidal hydrology restoration project. It is the compilation of workshop discussions, workshop proceedings (www.csc.noaa.gov/restoration_workshop/ ), literature review, case studies, and consultations with experts.

Real-world applications and restoration project examples are provided throughout the manual and synthesized to offer summary recommendations and conclusions. A “Toolkit” – with components relevant to all stages of project implementation – is also provided to enhance the application of this information with the goal that it will be actively used during project planning and implementation. The “Toolkit,” which includes tools such as checklists, agency contact information, example project documents, and bulleted “to-do” lists, is meant to be easy to use and applied in a hands-on way.  The Toolkit is followed by several project case studies which include example budgets, scopes of work, designs, permitting information, etc.

The systematic approach to restoration outlined in other materials is covered in this manual, but with practical considerations and recommendations for tidal hydrology restoration. The chapters of this manual are laid out as follows:

Background: Overview of the importance of hydrology to estuarine habitats, the history of tidal modification in the Southeaster United States and some brief examples of projects that have completed tidal hydrology restoration projects.

Project Identification, Feasibility and Planning: Methods and tips for identifying project sites/opportunities and identifying structural issues to be addressed in the future design and construction phases.

Goals and Objectives: Extensive discussion on setting goals and objectives to direct project construction and evaluation.

Project Design: Guidance on determining design parameters, the uses of hydrological modeling, and the impacts of sea level rise.

Permitting Considerations: Introduction to the permitting process, with suggestions for making contact with agency officials and navigating a sometimes complicated process.

Construction and Maintenance: Covers pre-construction planning to post-construction management, as well as budgeting, scheduling, and selecting contractors and volunteers for project implementation.

Evaluation and Monitoring: Guidance on scientific monitoring and evaluation including suggestions for core monitoring parameters, duration and frequency.

Community Involvement: Addresses the ins-and-outs of project coordination and community engagement including tips for building public advocacy for tidal hydrology restoration projects.

Table of Contents

Letter to the Reader	1

“Breaking Down Barriers” Workshop	2

“Breaking Down Barriers” Guidance Manual	3

Table of Contents	5

Chapter 1: Background	7

Impacts of Tidal Hydrology Modifications on Specific Habitats	7

Typical Hydrologic Modifications in the Southeast	8

Benefits of “Breaking Down Barriers”	9

Chapter 2: Project Identification, Feasibility and Planning	12

Identifying Sites for Tidal Hydrology Restoration	13

Tools for Identifying Potential Sites	14

Project Feasibility and Planning	14

Chapter 3: Goals and Objectives	20

Additional tools can be found in the manual Toolkit.	20

Importance of Goals and Objectives	20

Defining Project Goal(s)	21

Identifying Project Objectives	21

Chapter 4: Project Design	24

Ecological Design Parameters	24

Design Feasibility Considerations	25

Active and Passive Design Strategies	26

Chapter 5: Permitting	34

An Introduction to Federal Authorization	34

Coordination between State and Federal Agencies	35

Recommendations	38

Chapter 6: Construction and Maintenance	40

Pre-Construction Preparation	40

Construction Implementation	45

Post-Construction Management	48

Chapter 7: Scientific Evaluation and Monitoring	50

Background and Reasons for Monitoring	50

What and How to Monitor	51

Principal Monitoring Periods	55

Advancing the Science	57

Chapter 8: Community Involvement	60

Building Programmatic Support for Restoration	60

Building Project-Level Support	61

Working with Volunteers	62

Volunteers and Monitoring	63

Bibliography	66

Tools and Other Resources

List of Tables

Table 1a. Example tidal hydrology restoration projects.	8

Table 2a. Long-term indicators of ecological change.	12

Table 3a. Common objectives for tidal hydrology restoration.	20

Table 4a. Ecological and physical site parameters critical to project design	23

Table 4b. Key feasibility considerations for project design	25

Table 4c. Design strategies, application, pros and cons	26

Table 6a. Construction Scheduling Considerations	42

Table 6b. Design Strategy Considerations	44

Table 7a. Core parameters with recommendations for monitoring specific characteristics.	50

List of figures

Highlight Projects

Identification and Planning Highlight Project: St. Vincent Island National Wildlife Refuge, Florida	17

Goals and Objectives Highlight Project: Hopedale, Barnard Parish, LA	22

Design Highlight Project:  Bahia Grande, Cameron County, TX	31

Construction Highlight Project: Sandpiper Pond, Murrells Inlet, SC	47

Scientific Evaluation Highlight Project: Fort DeSoto, Pinellas County, FL	58

Community Involvement Highlight Project:  Clam Bayou, Sanibel Island Florida	63

Chapter 1: Background

Restricted tidal flow or complete blockage of tidal influence, from levees, dikes, causeways, etc. has resulted in the degradation of thousands of acres of estuarine habitat in the Southeastern U.S. On the east coast of Florida alone, nearly 40,000 acres of coastal marsh is impounded (USFWS website?), more than 91,000 acres of state and federally owned land in Louisiana is impounded (Day et al 1990) and 14-16% of South Carolina tidal marshes are impounded (Citation). Some hydrologic modifications have been in place for so long that there is little recognition that certain locations once functioned as estuarine habitat. For instance along the Atlantic coast, tidal marsh impoundment activities began as early as the 1930’s for the purposes of creating agricultural land, migratory bird (i.e., duck) habitat, and mosquito control. Along the Gulf coast, it is common to drive from the mainland to barrier islands along earthen causeways built through marshes from 1940s through 1960s. For example, in South Florida a causeway was constructed in the 1950s to provide access from the mainland to Sanibel and Captiva Islands, blocking all tidal flow through Dinkins Bayou into Clam Bayou. Clam Bayou became completely impounded, resulting in the loss of 150 acres of mangroves, 120 acres of seagrass, and 20 acres of oyster reef habitat. Whether resulting in complete blockage or partial restriction of tidal flow, these modifications can result in the degradation of estuarine habitat and sometimes conversion to predominately freshwater habitat, potentially changing the dynamics of the whole ecosystem.

Impacts of Tidal Hydrology Modifications on Specific Habitats

Estuarine ecosystems are created from the natural influx of seawater interacting with freshwater. The location, salinity, volume, exchange, temperature, and velocity of water, as well as flooding frequency, all influence coastal habitats types and ecological functions. For example, a high marsh is flooded with seawater much less frequently than a low marsh. High marsh salinities are often higher due to dried salts on the sediment surface. Fisheries utilization is much less frequent than in low marsh. Seagrass beds, on the other hand, are almost always inundated with water. They are typically located in coastal areas with good water quality, low turbidity, and good tidal exchange. If the amount or type of water (i.e., marine or fresh) is altered as the result of a barrier, a shift in the habitat type found at that location will likely follow. Some habitat types are more sensitive to altered hydrology and changes will occur rapidly, often resulting in dramatic faunal and vegetation community composition changes. Other habitat types will shift more slowly – and perhaps will look the same (e.g., the same species still occur) but may not function the same (e.g., not provide the same ecosystem services).

The following coastal habitats have been impacted in the Southeastern U.S. due to tidal hydrology modification:

Open water/ Soft bottom. When water bodies that were once open to the ocean and tidal regimes are blocked from that influence, these water bodies degrade in functionality and become what is commonly called a lagoon. The resulting lagoon is characterized by low salinity (less than 10 parts per million or ppt) and contains less than one-third seawater. The lagoon is thus less able to sustain species that thrive under more saline conditions of the typical tidal marsh. Oxygen concentrations are also reduced under less saline conditions, and channel sediments are often fine and highly organic, allowing for vigorous growth of algae and other microorganisms that further deplete oxygen and make the water anoxic (oxygen-poor). This can be damaging to many fish and plant species. Water bodies with open inlets to the sea are less likely to turn anaerobic and less likely to experience environmental extremes that can degrade quality.

Tidal marshes. Tidal wetlands that are under the influence of tidal ebb and flow maintain water quality; support biodiversity, fisheries, and high biological productivity for smaller organisms; sustain wildlife habitat for birds and waterfowl; provide protection from storm surge and flooding; control erosion; and attract people for recreation and private enjoyment. However, wetlands, particularly tidal marshes, are on the decline and the functions they serve are being lost. Not only are wetlands degraded by pollutants, urban runoff, invasive species, and dredging for shipping or recreation, wetlands are also lost when they are drained for agricultural and urban development, diked for flood control, or other purposes. With the absence of tidal influence, the wetland or tidal marsh eventually gives way to a different habitat type. In fact, more than half of tidal marshes in the U.S. have been destroyed by humans through draining, diking, dredging, and filling wetlands.

Seagrass. Seagrasses typically grow in shallow coastal waters, including protected bays and inlets.  In the Southeast U.S., marine seagrasses are found from the Gulf of Mexico to the Florida east coast, and along the North Carolina coast. Seagrasses are not present along the Georgia or South Carolina coasts, likely due to the influx of fresh water, high turbidity, and wide tidal range.  Seagrasses provide structured habitat on shallow marine and estuarine soft bottoms, offering refuge for many commercially and recreationally important fish and invertebrates.  Different species grow at different depths, but most seagrasses live in anoxic sediments and generally require more light for survival and growth than other marine plants (so water depth and clarity are very important).  Seagrass habitat is often fragmented into patches from natural processes, such as waves and currents, but also from human activities including boating, dredging, and coastal development (e.g., docks and piers).  In addition, when water diversions, dams, impervious surfaces and other human activities alter natural hydrologic drainage patterns, water levels, salinity regimes, erosion/sedimentation rates, temperature, and water quality, the distribution and quality of seagrass habitat can be adversely affected.

Typical Hydrologic Modifications in the Southeast

While not in common practice today, the results of tidal hydrology modification during the early to mid-twentieth century have important impacts on present day coastal ecosystems. Tidal hydrology was historically modified in the Southeast coastal areas for a number of purposes:

Agriculture. Impoundments of tidal marsh resulted from the creation of berms or levees to block tidal flow into the wetland. Marsh areas were drained of tidal waters and used as fields for crop plants. Rice impoundments are one example.

Livestock Grazing. Impoundments of tidal marsh resulted from creation of berms or levees to block tidal flow into the wetland. The area would then be used to graze cattle and other livestock.

Road construction. Elevation of a road bank was increased to allow for more direct access through tidal systems. This was often accomplished by borrowing sediments from the adjacent area to create a roadbed. It is not atypical to see ditches along the length of a roadbed through a coastal system as a result of the moved material. Typically, only to relieve flooding concerns, small culverts were intermittently placed under the road.

Causeway construction. Dredge material was used to create an elevated roadbed from the mainland to barrier islands, and to travel between islands. The dredge material was often borrowed from nearby habitat and tidal flow might be completely inhibited or restricted to narrow bridges or culverts.

Duck habitat. Impoundments of tidal marsh resulted from creation of berms or levees to block tidal flow into the wetland. The area was then often used as a hunting destination.

Mosquito control (impoundments). Impoundments of tidal marsh resulted from creation of berms or levees to block tidal flow into the wetland. Water levels in the area were managed to most effectively minimize mosquito populations. Often these areas included water control devices with the primary goal of controlling mosquito populations and coastal flooding .

Mosquito control (ditching). Checkerboard patterns of ditches were dug through mangrove and marsh systems to facilitate drainage and deplete mosquito populations. This altered sheet flow through the system by creating routes for rapid flooding and drying.

Dredge spoil disposal. Dredge spoil mounds were created in some locations, thereby restricting tidal flow into or through the estuarine habitat. This resulted in elevations that did not support the historic ecosystem functions.

Benefits of “Breaking Down Barriers”

Relatively small physical barriers to tidal flow can negatively impact large spans of habitat. As a result, tidal hydrology restoration projects that remove barriers allow for restoration on an ecosystem level. For example, rehabilitation of more than 1,000 acres of seagrass habitat in the Pinellas County Florida Aquatic Preserve near Fort DeSoto was achieved by removing a section of dredge-and-fill causeway and replacing it with a 40-foot span bridge.  Habitat on either side of the barrier remained at elevations appropriate to support estuarine habitat functions and removal of the barrier restored estuarine habitat naturally (of course, some cases are not so simple). Engineering is often involved to restore or improve hydrologic regimes, either through installation, enhancement, removal, or creation of new structures. This can be expensive, but a large footprint of restored or enhanced habitat can result from a relatively small footprint of work; such projects can be cost-effective per acre or stream mile restored. Below is a table listing some example tidal hydrology restoration projects throughout the Southeastern U.S. with associated acreage, habitat type impacted, and cost per acre restored.

Table 1a. Example tidal hydrology restoration projects.

| Name | Location | Modification/ solution | Acres | Habitat type | Total Cost | Cost/acre |
| --- | --- | --- | --- | --- | --- | --- |
| Clam Bayou | Sanibel Island, FL | Causeway/Box Culvert | 290 | Mangrove, oyster, seagrass | $1M | $3,448 |
| Tarpon Bay | Naples, FL | Causeway/Box Culverts | 360 | Water column | $1.3M | $3,611 |
| Fort DeSoto | Pinellas Co., FL | Causeway/Bridge | 1140 | Mangrove, soft bottom, seagrass | $1.6M | $1,403 |
| Sandpiper Pond | Murrels Inlet, NC | Sedimentation/ Breach | 35 | Salt marsh | $81K | $2,314 |
| Don Pedro State Park | Charlotte Co., FL | Road construction & Dredge-fill/ Culvert & Scrape down | 32 | Mangrove, salt marsh | 104.8K | $3,275 |
| Bahia Grande | Brownsville, TX | Dredge & Fill/ Breach | 6500 | Soft bottom, sand | $1.8M | $277 |
| St. Vincents NWR | St. Vincent Island, FL | Road Construction/ removal, culverts | 1925 | Salt marsh | $46K | $24 |
| Wildcat Cove | St. Lucie Co., FL |  | 100 | Mangrove, upland | $84K | $840 |
| Hopedale | St. Bernard Parish, LA | Levee/Water Control structure | 3086 | Salt marsh | $2.14M | $693 |

Numerous objectives can be achieved by removing hydrology barriers to restore or enhance tidal flow. Common objectives for the Southeast U.S include (for more on this, see Chapter 4: Project Design, and the manual Toolkit):

Improve surface water quality (dissolved oxygen, nutrient loads, sediment loads, contaminants, salinity, temperature)

Improve ground water quality

Create/enhance fish habitat

Create/enhance wildlife habitat (wading birds, migratory birds)

Mitigate storm surge and flood impacts

Allow for adaptation to or accommodation of sea level rise

Storm water management (reducing rate and quantity of runoff)

Reduce shoreline erosion

Improve public access and community stewardship

Improve habitat longevity and sustainability

Mimic periodicity and flushing capacity of natural tidal regime

Reduce/control invasive species

Result in appropriate natural vegetation community/cover

Result in sediments capable of supporting appropriate vegetation community/cover (i.e., pore water salinity, organic matter, nutrients)

Closing paragraph needed

(Suggest something like this, but might be too strong??): Often a single tidal hydrology restoration project can address more than one of these objectives and affect more than one habitat type. That’s what makes this restoration technique so attractive.  Tidal hydrology restoration is increasingly becoming implemented in the Southeast U.S., but still not widely practiced.  Although the cost-benefits of tidal hydrology restoration have not been formally studied, if planned and designed correctly “breaking down barriers” may be more cost-effective for restoring ecosystem-level services than other techniques and should be more frequently considered among restoration alternatives.

Chapter 2: Project Identification, Feasibility and Planning

Project identification is the first step in the strategic project planning process. Before spending significant time and resources on a project, restoration practitioners should be able to identify the biological importance and likelihood of restoration success at potential project sites (Battelle 2003, 10). An initial feasibility analysis should also be performed that evaluates how the local or state political climate, permits, funding, or community acceptance might support or impede a project.  As project planning proceeds, a team should be assembled that is as knowledgeable as possible about the opportunities, complexities, and potential pitfalls of the project.  Finally, the development of partnerships and consideration of funding opportunities are also important steps in planning.

This chapter introduces the steps and tools needed to identify sites, conduct initial feasibility analysis and project planning for tidal hydrology restoration and includes discussion of:

The importance of regional-scale planning

Structural, physical, and ecological characteristics to look for in a degraded site;

Methods used recognize a restoration opportunity;

Topics to consider when evaluating project feasibility;

Steps in the project planning stage;

Considerations for securing project “buy-in”; and

Project Identification and Planning Highlight Project: St. Vincent Island National Wildlife Refuge

Additional planning tools can be found in the manual Toolkit.

Opportunistic Action versus Regional Planning

Identification of a project site can result from regional strategic planning or unexpected opportunities. Unexpected restoration opportunities may arise from external drivers like environmental crises, such as hurricanes, or from industrial or commercial changes in a location. For example, Cargill Corporation ceased salt production in the South San Francisco Bay Area leaving behind degraded marshlands and an opportunity to rehabilitate natural hydrological processes in the bay wetlands. Other unexpected opportunities may also emerge from donations by industry, large corporations, or private citizens. Tracts of land are often donated for public works projects because of associated benefits include tax breaks or improved public relations. Even smaller private land owners are allowing for habitat restoration to occur on their land in order to increase property values or to be environmentally friendly.

While unexpected opportunities can springboard great projects, regional strategic planning for restoration allows regional priorities to be considered, and offers an opportunity for widespread restoration support. Planning at the regional level typically requires a long-term process which is vetted through local experts, stakeholders and resource managers with the goal of developing a strategic plan that identifies ecosystem-based goals, needs, and priorities.  This process can instill confidence in both the local community and potential funding organizations in regards to long term expected outcomes of a comprehensive restoration strategy.

When planning at a regional scale:

Be Flexible – make the project scale and timeline compatible with priorities for the larger community.

Be Open to the Public – organize public forums to identify priorities and get buy-in from a wide range of groups.

Be Strategic – emphasize to stakeholders the economic incentives for restoration on private property: increased home values and tourism and improved recreation (fishing off a private boat dock or water trails through mangroves) on private lands.

Identifying Sites for Tidal Hydrology Restoration

IdentStructural Alterations. Site identification begins by identifying structural alterations that may impede tidal flow and may need removal or engineering. Usual culprits of impeded flow include dikes, levees, causeways, landfill, and failing or inadequate culverts. These structures may have been installed initially to enhance aspects of the site, whether to improve habitat quality, alter the site for development purposes, or control flooding or urban runoff.

Ecological Change. Impeded hydrology catalyzes physical and ecological shifts in the associated landscape and these shifts may be observed before the tidal obstruction is even recognized. Whether ecological change is identified through casual observation or specific evaluation, characterization of the extent of ecological change is important. Shifts in an area’s ecological health may be evident through specific biological incidents. Fish kills or sudden drops in fisheries populations are examples of singular events. Other distinct events that provide evidence of ecological shifts include widespread vegetation die-offs or reoccurring algal blooms.

While unique events are relatively easy to observe and document, negative changes over an extended period of time often indicate ecological impairment due to loss of hydrologic function. Monitoring over time and contrasting historical data to current conditions may provide the best evidence that physical alterations to the environment has resulted in ecological change.  Table 2a. below identifies indicators of ecological change over time.

Table 2a. Long-term indicators of ecological change.

| Common Long-Term Indicators | Impacts Caused by Physical Alterations |
| --- | --- |
| Shifts from native to non-native species | Altered hydrology may weaken native species’ ability to compete with invasive species. |
| Shifts in fish assemblages | As physical conditions change, some fish species will prove to be more adapted to the new environment. |
| Shifts in benthic assemblages | Species dependent on specific sediment characteristics, turbidity, and water chemistry are impacted by altered hydrology. |
| Changes in water quality | Reduced tidal flow will alter an area’s water chemistry, including salinity, dissolved oxygen, and pH. |
| Reduced flood control or shoreline protection | Previously sheltered areas may be at risk if tidal flow is re-routed or blocked. |
| Loss of habitat heterogeneity | Disturbed areas tend to be more homogenous. |

[Sidebar]

Reference Sites

Comparing a potential project site to relatively undisturbed or “healthy” reference sites nearby is an effective strategy to understand hydrology modification impacts on many ecological indicators, including water quality (salinity, dissolved oxygen content, or pH), vegetation and nekton community composition. Comparisons to reference sites can also help define desired ecosystem services, and provide targets for post-restoration monitoring. For more about reference sites, see Chapter 7: Scientific Evaluation and Monitoring.

[Sidebar end]

Tools for Identifying Potential Sites

Project teams can use a variety of low- and high-tech tools for site identification:

In-field Investigation. Few tools can rival identifying a potential restoration site in person! When possible, a project team should spend time on-the ground locating barriers, making observations, and acquiring local datasets including past monitoring results, species counts, and historical documents (permits, construction plans, and species inventories). Also consider talking with area residents or government officials to get a broader understanding of the site.

Geographic Information System (GIS). GIS is a data management tool that provides users with a spatial understanding of locations or events based on georeferenced data. GIS is often used to locate specific features on a landscape or analyze relationships between features. With GIS, the project team can identify, compare, and prioritize sites, as well as produce maps based on team-defined criteria. Products that often supplement GIS applications include:

Aerial Imagery – Aerial imagery provides users with a comprehensive aerial view of an environment. Color, infrared, satellite, or digital imagery may all fall under this category. Comparing historic imagery with current sources provides evidence of landscape change over time.

Maps – Landcover, landuse and elevation relief maps can help users visualize a site and its surrounding area. Historical maps illustrate previous site conditions while current maps show existing features. Free mapping tools, typically available on the Web, provide users with the capability to create maps specific to their needs.

Ideally, a project team ground-truth GIS products with in-field observation.

Project Feasibility and Planning

A tidally restricted site exhibiting signs of habitat degradation provides strong rationale for undertaking restoration activities. However, other factors must be considered to determine if restoration is feasible or realistic. There are a number of issues related to land ownership, team and partnership building, funding and, permitting that one should consider.   During an initial feasibility analysis such factors should be given cursory consideration.  After satisfactory completion of the Feasibility analysis, the same factors should be revisited more thoroughly during the Planning stage.  In fact, multiple iterations of evaluating the following factors will be produced throughout the project cycle.

Land ownership. Ownership of the location where restoration will occur as well as adjacent land will have direct ramifications on the feasibility and expedience of project implementation.  Publicly owned land will likely have a management plan that may or may not restrict project implementation.  Privately owned land may require negotiations for purchase or conservation easement.  Ownership of adjacent lands should also be considered especially in cases where infrastructure may be impacted.

[Sidebar]

The Clam Bayou Project near Sanibel Island Florida was both catalyzed and burdened by adjacent private landowners. Landowners surrounding Clam Bayou contributed financially to the project and were especially active during the project identification phase; however, the high demand for the project also resulted in a higher sales price for land required for project construction. Negotiating with the landowner caused construction delays.

[Sidebar end]

Questions to ask about Land Ownership:

Is the land privately or publicly owned? Determine whether land owners might be willing participants in the restoration, or whether they might be willing to sell.

Is adjacent land privately or publicly owned? Consider whether land owners will be supportive of neighboring restoration.

Is there nearby public or private infrastructure? Identify if infrastructure could be impacted by restoration, or if it might impede construction.

Will land ownership restrict access? Construction efforts often require large equipment. If publicly owned, research the management plan governing the property and whether this would limit project implementation.

The Project Team. The Project Team is the core group leading the restoration project from feasibility analysis through implementation and monitoring.   Having an appropriate team is a key indicator of project feasibility.  In building a project team, it is best to assemble a variety of expertise. Hydrologists, engineers, biologists and ecologists, financial experts and accountants, project managers, outreach coordinators, and volunteers are all valuable assets to a tidal hydrology restoration project team. The team should include both required partnerships (due to cost or expertise sharing) as well as strategic partnerships that can facilitate political and community support. The team-building process should include identifying useful skill sets and tools that can help with project planning and implementation. For instance, it might be useful for the team to include a member with ready access to and understanding of GIS tools, hydrological models, previous research, or connections to community groups.

In order to build an effective project team, give careful consideration of appropriate partners and the specific needs of your project (i.e., engineering needs, hydrologic needs, biological focus, etc.). Tentatively gauge these partners’ interests and skills. Once there is a clearer understanding of who will participate in the project team, hold a brainstorming meeting with these partners and discuss overarching project ideas. Here are some useful steps to consider in the early stages of project team development:

Define the known problem(s), and brainstorm potential goals and objectives.

Discuss options or designs for addressing the problem.

Discuss general feasibility concerns and funding scenarios.

Consider team roles and responsibilities. Just because someone has a particular area of expertise does not mean he or she will be available to support the project.

Identify gaps in knowledge, skills, and resources.

Questions to ask about the Project Team:

Is the team representative? Determine if the project team in place is interdisciplinary with appropriate representation of engineers, natural resource managers, scientists, accountants, and project managers. Ensure that the team is prepared to move forward with planning and implementation.

Is the team adaptive? An effective project team will brainstorm potential opportunities as well as roadblocks in order to build in project flexibility and ensure that the project can adapt to shifts in priorities or resources.

Local Involvement. The most efficient and effective restoration projects are those that are supported by the local community. This includes the support of local residents, non-profit groups, state and federal agencies, local planning boards, politicians, academics, contractors, and more. In order to develop this support, it is important to meet with stakeholders early in the process, communicate your ideas and intentions and listen to ideas and concerns. Economics are an important element to build into the initial stages of the public dialogue process. Discuss the economic incentives for restoration on private property, the potential benefit to property values, impacts of tourism and benefits of improved recreation. See Chapter 8: Community Involvement to learn more about building public support for a tidal hydrology restoration project

Questions to ask about Local Involvement:

Have you consulted project stakeholders? Make sure potential stakeholders have been consulted, including potential project partners, landowners, and the interested or affected public. Share preliminary goals and objectives with these groups.

Partnerships. Partnerships are those relationships that are developed with agencies, corporations, and non-profit groups that will provide support to the project team through all stages of project implementation.  These relationships often provide for funding, staff support, provision of services at decreased costs, public meeting space and project advocacy, etc. Partnering proves especially beneficial to tidal hydrology projects where the footprint of the impacted area is large, resulting in high visibility and the potential for direct impact to a wide range of stakeholders. The influence and tools that partners can bring to bear on these often complicated and highly visible projects may provide the momentum needed to get them off the ground. One influential potential partner in the Southeast U.S. is the Southeast Aquatic Resources Network (SARP). SARP is participant in a national effort to coordinate priorities in fish habitat restoration through the National Fish Habitat Action Plan (NFHAP). Many agencies and non-governmental organizations (NGOs) are stakeholders in SARP.

Feasibility questions to ask about Partnerships

- What local, state and federal partners will be key to providing necessary technical support?  What agencies may already have site specific data to inform decision-making and design?  What private companies have a reputation for supporting local restoration efforts?  What organizations may have the in-house staff or equipment to facilitate the project?

- What local, state and federal partners may be able to provide necessary cash or in-kind services?  (See Funding Requirements and Sources below.)

Potential Funding Requirements and Sources.  Developing reasonable costs estimates is quite difficult at the early stage of feasibility analysis. However, it is a good idea to estimate the scale of project funding needed. You might consider breaking funding needs into different stages of project implementation (i.e. identification, design, construction, etc.). You might also consider the funding required for a few potential design scenarios (i.e., one large levee breach vs. several small breaches with culverts). Contacting a few of the project managers for the case studies included in this manual may be very useful for developing rough budgets. (See Case Study Toolkit.)

Consider whether contributions of team members will be able to off-set some of the money otherwise required. For instance, a project with fewer partners may require hiring a consultant who handles everything from community meetings to design and permitting. Other projects may have team members quite capable of taking on these individual tasks.

Once some general line items are developed, start developing a budget that identifies the potential costs and sources of funding. Consider seeking private contributions (sometimes private organizations will have funds set aside for community initiatives), state or local funds such as those from legislative approval or water management districts, or applying to for grants. Keep in mind that different agencies and organizations that fund restoration often have different missions, timing, and requirements. For instance, water management districts will likely have defined geographic boundaries. Grants will have a specific intent, whether for type of activity or location.

When developing a strategy for identifying and securing project funds, there are many sources to consider.  Below are some tips for developing a funding strategy:

Accomplish as much as possible with the minimal amount of resources.

Consider how team member contributions will off-set cash requirements.

Seek private contributions (the most likely source is often private organizations or corporations rather than individuals).

Consider pursuing public funding (i.e., state or county governments).

Evaluate the niche areas for different grant opportunities and apply for multiple grants. . For instance, NOAA’s Community-based Restoration Program gives preference to projects that put the majority of funding toward “on-the-ground” fisheries habitat restoration activities; USFWS Coastal Program is structured slightly differently across the regions and will support a broader array of project activities.

Approach academic groups to discuss pre- and post- restoration monitoring ideas and options. Undergraduate and graduate students can be a great source of inexpensive labor.

Questions to ask about Funding:

What are the funding needs? Determine the scale of required funding. Consider possible sources, whether from in-house capital, grants, private capital, partnerships, etc.

What funding strategies should be considered? Determine what sources and strategies can be used to attain funding. (See Chapter 8: Community Involvement for more information about seeking funding from the local community).

Regulation and Permitting. Consider which agencies should be approached in the future for required permits.  Consider the most effective time to engage regulatory agencies in the process.  Based on available information and the input of the project team, determine if it is reasonable to believe that the permitting environment will be favorable for implementing the project.   (See Chapter 5: Permitting to learn more about the permitting process for tidal hydrology restoration).

Questions to ask about Permitting:

- What permits may be required?  Are permits attainable and what is the general time frame? Determine if it is reasonable to believe that the permitting environment will be favorable for implementing the project

Identification and Planning Highlight Project: St. Vincent Island National Wildlife Refuge, Florida

St. Vincent National Wildlife Refuge (NWR) is a 12,000 acre barrier island located near Apalachicola Bay, Florida. The island is characterized by upland, freshwater and estuarine habitats. Prior to becoming a NWR, the island was subjected to major hydrology modifications through the construction of 90 miles of road, largely put in place for private hunting expeditions more than 40 years ago.

In 2000, the U.S. Geological Survey  (USGS) completed a map report titled “Assessment of the effect of road construction and other modifications on surface-water flow at St. Vincent NWR, Franklin County, Florida.” In this report USGS comprehensively evaluated the effects of road construction and identified priority restoration options to accomplish surface water-hydrologic wildlife habitat improvements. Field data collection was used to identify areas of road construction and other modifications that may have altered surface-water flow. The sites investigated were (1) road crossings that block creeks; (2) road crossings or ditches that connect adjacent creeks; and (3) road crossings that potentially block saltwater movement in the creeks near the coast. Water flow and water conductivity measurements were collected at these locations and were used to generate a strategic plan for hydrology management and restoration.  The goal of the NWR is to use this report to reduce the expanse of roads on the island by 50 percent.

In 2008, the NWR and its largely volunteer workforce implemented part of the plan. An estimated 1,925 acres of estuarine marsh is benefiting from the scrape-down of 4.6 miles of roads historically created on berms through the marsh, the construction of 4 low water crossing on one remaining 4.2 mile road, and the installation of a culvert under the road bed.  (For additional information, see the Case Study Toolkit.)

Chapter 3: Goals and Objectives

Goals and objectives (G&Os) are the foundation for all restoration projects. Developing G&Os entails careful consideration of site-specific characteristics.   Often goals and objectives are shaped not only by the ecological conditions at the site but also stakeholder interests. Identification of G&Os allows for a more efficient and focused restoration process. This step in the restoration process directly informs the project design, construction, and scientific evaluation.

This chapter of the manual describes:

the importance of well defined goals and objectives,

goals and objectives common to tidal hydrology restoration projects, and

Goals and Objectives Highlight Project: Hopedale Hydrologic Restoration, Barnard Parish, LA

Additional tools can be found in the manual Toolkit.

Importance of Goals and Objectives

Restoration project practitioners agree that well-defined goals and objectives are critical to project success and prove invaluable for development of appropriate project design. In reality, this step is often overlooked based on the mistaken assumption that all project partners have the same vision of project outcomes. However, given the range of potential partners (see Chapter 2: Project Identification, Feasibility and Planning), it is likely that divergent interests will be represented on the project team. For instance, goals and objectives of the 15,100 acre South Bay Salt Ponds Project in California have accommodated a range of stakeholder interests. Many project partners focus on bird habitat restoration; NOAA is primarily interested in fisheries habitat; while other stakeholders advocate for public accessibility. An example of how these divergent interests can be incorporated into the goals and objectives is by creating areas with varying water depths that can support both target bird and fish species as well as a range of recreational activity.

Goal and objective statements should be referenced during all phases of project implementation as they set the priorities and intended outcomes of the project. Failure to define G&Os can result in a number of future obstacles to project efficacy and efficiency that will resonate from project design through construction and scientific evaluation.

Why are G&Os important to the design phase?

G&Os aid in comparison of alternative design scenarios, both in terms of creating an effective cost-benefit analysis and achieving desired project outcomes.

G&Os help avoid confusion and disagreement at the design stage amongst members of the project team.

G&Os allow for a more efficient design process, saving time and money. Communication between the project team and the design team (or contractor) will become more efficient.

Why are G&Os important to the construction phase?

G&Os will aid in making decisions about the most appropriate on-site design modifications. Delayed decisions can increase costs. Misguided decisions can impact project outcomes.

G&Os allow the contractor to participate in construction modifications.

G&Os will influence the appropriate parameters to measure during the “as-built” monitoring (See Chapter 7:Scientific Evaluation and Monitoring).

G&Os allows for adaptive management. Adaptive management may occur during or after the construction phase, and it allows for changes in the construction or management of the site to increase the likelihood of reaching G&Os.

Why are G&Os important to scientific evaluation?

Defined G&Os will drive evaluation of project outcomes. A scientific evaluation plan will flow directly from the G&O statements. Data collection, target values, and monitoring parameters should be chosen to reflect the G&Os. Reference sites should be chosen that best represent the specific G&Os. Since data collection should begin long before project construction, early development of G&Os is critical to implementation of a strong scientific evaluation plan (See Chapter 7: Scientific Evaluation and Monitoring).

Defining Project Goal(s)

The goal or vision of the project should have as its core an ecological or biological target, and it should incorporate practical planning considerations that make it achievable (Battelle 2003, 8). A goal statement should be simple and clear. Below are some goals of past and current tidal hydrology restoration projects.

Reestablish a tidally-influenced salt marsh - See Don Pedro

Increase total spatial extent of the tidal wetland - See Bahia Grande

Improve water quality of the wetland or embayment - See Clam Bayou

Improve tidal circulation - See Fort DeSoto

Removal of agricultural salinity barriers - See Rock Ponds Creek

Reestablish a tidal connection through a spoil levee - See Newman Branch

Reestablish hydrologic connectivity between habitat types - See Little River

Identifying Project Objectives

Project objectives should be derived from the goal statement(s), defining more specifically and clearly the actions that will be taken to achieve a specific target. One goal statement may generate multiple objective statements.

Table 3a. Common objectives for tidal hydrology restoration.

| Common objectives for tidal hydrology restoration |
| --- |
| Reduce… | epiphytic cover on sea grasses to a level similar to reference seagrass meadows shoreline erosion by X% |
| Achieve… | tidal flooding of the marsh at a periodicity and depth comparable to nearby reference marshes resident fish density and communities similar to nearby reference system appropriate natural vegetation community or % cover sediments capable of supporting appropriate vegetation community or cover (e.g., pore water salinity, organic matter, or nutrients) more natural tidal regime (periodicity, extent, flushing capacity) |
| Improve… | dissolved oxygen (DO) levels to those similar to nearby reference marshes groundwater quality (i.e., nutrient content) surface water quality (dissolved oxygen, nutrient loads, sediment loads, contaminants, salinity, and temperature) public access and community stewardship habitat longevity and sustainability |
| Create or enhance… | fish habitat similar to reference site wildlife habitat (for wading birds, inverts, and migratory birds) |
| Manage/control/ stabilize… | invasive species to X% cover stormwater (i.e., reduce the rate and quantity of runoff) dredged material for marsh creation |
| Mitigate or adapt for… | storm surge flood impacts sea level rise increased human populations/demographics |

Tips for developing goals and objectives:

Consultation with local stakeholders will aid the process of defining G&Os that are achievable and supported by the community. Scientific working groups, regional planning documents, universities, and community planning organizations are potential resources for getting input.

Consider a wide range of project objectives and prioritize them according to the needs or desired outcomes of the specific project. Prioritization can aid in cost-benefit analysis of design alternatives and in determining the best use of limited funds for scientific evaluation.

Goals and objectives should not be defined too narrowly. Narrow objectives may result in a project that inadvertently slights one ecological function over another. Blending multiple objectives may also result in wider constituent support.

[Sidebar]

Flooding of private property due to restricted tidal connection spurred the initial interest in the Little River (NH) Hydrologic Restoration Project. Stakeholders representing fisheries habitat interests were instrumental in designing a project that met multiple objectives.

[Sidebar end]

Finally, recognize that project objectives may change over the lifetime of the project as community values or the site itself changes. This is not to suggest that objectives should be easily abandoned, but rather that project proponents should be realistic and flexible. Prioritizing objectives early in project planning will prove invaluable in helping the project team determine which project objectives can be more easily modified verses those that must be preserved.

Goals and Objectives Highlight Project: Hopedale, Barnard Parish, Louisiana

The Hopedale Hydrologic Restoration project in St. Bernard Parish, Louisiana was completed in 2004 with funding from the Coastal Wetland Planning Protection and Restoration Act (CWPPRA).  The total project area is approximately 3,805 acres with approximately 719 acres of open water and 3,086 acres of brackish and saline marsh, bottomland hardwoods and bottomland scrub/shrub.  A 1950s water control structure constructed had become inoperable, adversely affecting wetlands in the project area.  The reduced draining capacity of the water control structure resulted in increased depth and duration of flooding events thereby reducing marsh plant health and accelerating marsh loss.  Extreme tides occasionally entered the project area and became impounded upstream of the structure.  The failed water control structure also blocked fisheries access to the wetland.

The goals of this project were to re-establish tidal exchange, relieve impoundment conditions, achieve a healthy hydro period, provide fisheries access, and reduce wetland loss rates.  Several meetings were held with the project team to determine specific objectives that would influence project design and operational procedures.  Specific hydrology objectives were to decrease the duration of flooding events to allow high water to stand on the marsh for no longer than 1 week following a flood event and to mimic the hydro-period (depth and duration) and salinity regime of a reference marsh.  In regards to wetland loss rates, the objective was to maintain 99% of the pre-construction acres of vegetated wetland within the project area for 20 years. (Given the rate of wetland loss in LA, most projects set a much lower goal).  In regards to fisheries access, the objective was to maintain or improve fisheries ingress and egress.

A monitoring plan has been established to evaluate most of these objectives.  Three continuous recorder stations are located within the project area and two are located in reference locations.  These stations record water depth and salinity.  Results indicate that salinity is less than one half of a part per thousand lower inside the project area than outside which does not have a likely biological significance.  Water depths have decreased in the project area as compared to depths prior to project to construction and the duration of flooding events meets the established objective.  Comparison of the hydro-period between the project and reference site has proven to be complicated as water depth at reference locations have actually increased since project construction.  Results for wetland loss rates will be analyzed by comparing aerial photography collected in 2000 to photography planned for 2012 and 2022.  No specific measures of fisheries utilization are being collected as it is assumed that fisheries access is improved as a result of open fish slots in the water control structure.

Chapter 4: Project Design

The design phase of the project is initiated when the project site has been determined and the restoration values, goals, and objectives defined. The design phase will evaluate the potential range of restoration techniques capable of achieving the desired project outcomes. It is likely that multiple design options will be considered, options will be narrowed, and a full evaluation of only one or two scenarios will be completed. Design options should be continually weighed against the project G&Os.

This section of the manual describes multiple design considerations, tools, and tips that can be applied to tidal hydrology restoration including:

Identifying key physical and feasibility design parameters.

Design techniques, application, pros, and cons.

Design consideration in context of climate change and sea level rise.

Hydrodynamic modeling as a tool for project design.

Project Design Highlight Project: Bahia Grande

Additional design tools can be found in the manual Toolkit.

Ecological Design Parameters

Before developing a sound design strategy, the project team should have a complete understanding of the historic and current conditions of the site, including ecological and physical characteristics as well as feasibility considerations. These topics should have already received some consideration during the early stages of Chapter 2: Project Identification, Feasibility and Planning. However, the design phase will continue to consider these factors and begin a more detailed analysis of the physical and ecological site conditions that will influence project design.

There are a number of key site-specific ecological and physical parameters that will influence project design (Table 4a). It is important to have some understanding of these parameters before the potential results of any design can be evaluated, and before alternative design options can be compared for cost-benefit analysis.

Table 4a. Ecological and physical site parameters critical to project design

| Ecological Parameter | Importance to Project Design |
| --- | --- |
| Elevation, topography, bathymetry, project boundaries | Elevation, bathymetry, and topography within and around the site will impact the movement and location of water. They will also influence plant communities/habitat types. Project design may entail alteration of current elevations or it may work within the confines of current elevations, as appropriate, to meet goals and objectives. |
| Plant communities | Current locations and types of plant communities provide insight into soil characteristics and typical flooding patterns. Locations of exotic and native species should also be considered. It may be desirable to design a project that preserves native plant communities (especially coastal upland, maritime forest, and high marsh – see Sea Level Rise Sidebar). |
| Flow velocity | Velocity of flow will influence the options for design, specifically in regards to appropriate sizes for breaches, culverts, etc. |
| Soil characteristics | Soil characteristics will provide insight into current flooding patterns. It is also useful for project to consider or research any historic soil contamination. Also, historic data will identify former hydric soil locations that would be the best location for tidal connections or the restoration of wetland communities. |
| Freshwater inflows (surface and ground) | Sources, locations, and volumes of freshwater inflow will influence the ultimate habitat values in a restored site and must be considered during the design. They will also influence water retention within the site and potential flooding concerns of adjacent property. |
| Salinity regime | Salinity strongly influences distribution of plant and animal communities as well as soil characteristics. Understanding the current salinity regime will aid in developing appropriate targets for post-restoration salinity regimes. Soil or interstitial salinities should also be investigated for proper plant selections. |
| Tidal prism (range in volume of water from high to low tide) | It is critical to understand the volume of water moving through the site under current conditions as this will influence design components including size and location of breaches and tidal channels. |
| Tidal footprint | The expanse of area currently influenced by the tide will be important for any engineering or modeling effort used to forecast the effects of modification at the site. |
| Species composition (faunal and vegetation, threatened and endangered) | Vegetation and faunal community composition will be a critical factor in the permitting phase of the project. It is critical to understand the community composition so that an appropriate design can be employed prior to permitting requests. |
| Landscape or regional view, and adjacent lands (e.g., land cover) | Both land type and land ownership of adjacent lands are important design considerations. Land type (and habitat functionality) will directly influence the ecological outcomes at the project site. Land ownership (private or public) may lend itself to a range of design considerations regarding public access, future downstream and upstream impacts to the project site, etc. |

that will

[Sidebar]

Tip: A site base-map that highlights habitat types, tidal streams, adjacent land types, infrastructure (e.g. roads) and other key physical parameters is a highly recommended tool for the design phase. It provides the team with a birds-eye-view for quick reference and conceptual planning.  The same base-map will be useful for implementing an effective monitoring plan.

[Sidebar end]

Design Feasibility Considerations

Feasibility considerations are critical site-specific characteristics that most directly impact the reasonableness or practicality of alternative design scenarios. In other words, the ecology of the site may support the restoration design but is the design reasonable to implement? Site characteristics such as sediment stability, landownership, funding, and stakeholder input can all directly impact the feasibility of a project and require adjustments to project design, goals, and objectives (Table 4b).

Table 4b. Key feasibility considerations for project design

| Feasibility considerations | Importance/ implications |
| --- | --- |
| Accessibility for equipment | Location of a site is critical to accessibility of equipment. Carefully consider sites surrounded by or near highly sensitive environments, on islands, surrounded by private property, surrounded by or composed of very soft/wet sediments. Alternatives to typical heavy equipment may be useful. |
| Sediment stability | Sediment stability is critical for equipment accessibility as well as permitting and turbidity concerns during and following project implementation. Analysis of sediment samples may be required. |
| Private landowner and leaseholder issues | Consider both landownership of the project site and surrounding land. Consider any effects of the project on landowners and leaseholders, and vice versa. May be important to engage real estate attorney expertise on these topics. |
| Cost and funding availability | Certain designs may be possible, but not practical in terms of cost-benefit analysis. An evaluation of potential funding opportunities may help establish some achievable funding ranges. |
| Opportunity | The time may or may not be right to pursue a specific project site. For instance, a specific design may be the best and only reasonable alternative for a site; however, the opportunity to pursue restoration may have to wait for certain issues to be resolved (i.e., permitting climate, political concerns, land ownership, development pressures, pending funding opportunities, etc.) |
| Stakeholder input and concerns | Local residents, the larger community, and other stakeholders may have some specific concerns or interests that must be considered in the project design phase. Frequently, project design is modified based on public input, while still achieving the stated goals and objectives of the project. |

Once the goals and objectives for a project are determined, biophysical parameters of the site are known, a base-map is developed, and the feasibility considerations indicate there is a potential for successful project implementation, the project team should begin an earnest evaluation of the range of design strategies available for tidal hydrology restoration projects.

Active and Passive Design Strategies

Design strategies for tidal hydrology restoration projects can be categorized as either passive or active. Passive design strategies entail a one-time action resulting in a self-sustaining system with little long-term intervention. Projects of this type typically have a relatively small area of construction activity to reintroduce/enhance tidal flow, allowing a larger area to restore over time. For example, the Fort DeSoto hydrology restoration project removed a section of causeway and replaced it with a 40-foot span bridge. This action and small footprint of work resulted in the enhancement and rehabilitation of 1,000 acres of seagrass with no hands-on restoration work in the seagrass habitat. Passive design may attempt to target development of the early succession stage of a vegetative community instead of the climax community, allowing for the site to slowly evolve into the climax community over time.

Active design strategies entail a much larger area of construction activity and are typically characterized by regular and scheduled long-term maintenance . Examples include the installment of a water control feature through a berm (See Hopedale Case Study), tidal creek creation (See Little River Case Study), and other major land alterations. An individual project may contain both active and passive elements. While sometimes only active strategies are realistic and effective for long-term success, passive strategies should be the preferred approach when possible. Even a passive or unmanaged design may require active management initially but it would ideally evolve to demand little to no active involvement in perpetuity.

When evaluating each design strategy, project managers should consider the life span of the project in relation to the life span of the design techniques. For example, after installing a floodgate to manage the hydrologic regime, how long will it function before needing replacement? These considerations should be incorporated into the long-term design and construction maintenance plan. (See Chapter 6:  Construction and Maintenance.)

Social issues may also be a factor in determining the extent to which you pursue an active design strategy.  Many areas on the east coast of Florida were impounded for mosquito control in the 1950s and 1960s. The need for mosquito management is still relevant today and restoration of these impoundments must take this into account and often incorporates water control devices and time-of-year operating plans.

Table 4c. Design strategies, application, pros and cons

| Design strategy | Application | Pros | Cons |
| --- | --- | --- | --- |
| Culvert Placement | Useful in situations where water flow has been restricted but passage over the flow point is still required (i.e., roads, walking paths). Multiple culverts can be place strategically around the site or grouped together. For sites with shallower water depths with the goal of re-establishing sheet flow, multiple smaller pipes are sometimes superior because they better mimic sheet flow characteristics. | Typically less expensive than a bridge for locations where passage over the flow point is required; often an inexpensive and highly effective way to introduce or enhance flow; easily installed; Some municipalities would have the in-house capability to construct and maintain this work without contracting. | May clog with organic debris; may clog with oysters or fouling organisms; undersized culverts may restrict adequate flow; velocities of flow through the restriction point may be detractant for fish passage; sometimes fail/break if exposed to heavy loads; inevitable replacement with associated costs |
| Culvert Replacement/ repair | Typical in situations where earlier culvert placement failed due to breakage or inadequate size | Same as above | Same as above – if failure occurred previously, carefully consider whether this method is truly appropriate for the site |
| Bridge placement | Useful in situations where water flow has been restricted but passage over the flow point is still required (i.e., roads, walking paths); Typically this method is used for only small scale foot bridges (inexpensive and easily engineered)– or large scale bridges. Medium scale would likely use a culvert(s) – since they are less expensive and easier to engineer than bridges. | Typically designed to allow for higher volume of flow through a given point since they have less tidal height restriction than a culvert. The water flow may be less restricted through a given point, allowing for lower velocities and increased fisheries access. Allow for tidal exchange between areas where a culvert or multiple culverts would not be adequate. | Bridges capable of relaying vehicles and equipment are typically expensive, requiring careful engineering and construction techniques. Bridge construction would be infeasible for most municipality in-house capabilities; Long-term maintenance and/or replacement depending on lifespan of materials. |
| Barrier Breach (i.e., holes in the levee) | Appropriate for impounded areas where foot or vehicle passage is not required across the impoundment edge (but might be required in some locations around the site). Multiple breaches may be placed strategically around the impoundment. | Size of the breech can be variable and not likely driven by cost or material availability (such as culverts etc.); long-term maintenance is much lower than culverts or bridges where replacement would eventually be required. | Breach size must be of adequate size to prevent scour. Design should accommodate for potential scour and sedimentation that would affect the planned invert of the breach. |
| Barrier removal (degradation of the entire levee wall) | Appropriate for impounded areas where foot or vehicle passage is not required around the site. Especially appropriate in locations where an earthen impoundment was created using borrowed materials from the interior site. Refilling those interior borrow areas with the degraded levee wall will assist in achieving elevation targets. | No long-term maintenance of the wall required. Site experiences fully restored tidal flow. Elevation in borrow areas is restored (or material can be used to create some transitional high marsh/mosaic habitats) | More expensive than individual breeches of the wall due to handling of soil materials. Equipment access impacts may be too excessive to justify complete removal. |
| Water control structures (i.e., tide gates and weirs) | Included at project sites where stricter management of water levels is required (i.e., mosquito management, flood control, migratory fowl habitat) or seasonal impacts require the complete control of water regimes for salinity water level, timing (seasonal objectives), or biological controls are essential. | Allows for tidal flow and fisheries access during times of year when other issues are not of concern. Something is better than nothing? | Active management plan is required that describes how and when the water control feature will be operated and who will be in charge of operation and maintenance. Water control structures have a shorter lifespan (due to the number of moving parts and sometimes the automated features) than other options. Depending on the management plan, succession of biota within the site may not closely mimic natural conditions and value as fisheries habitat may be compromised. Is size of the water control structures ever a problem in regards to fisheries access? |
| Tidal Creek Creation Tip: Use the fewest necessary to accomplish project goals. | Used to facilitate water flow to different points throughout the site. Typically applicable to tidal wetlands. Size (width and depth) will depend on the overall size of the site, the amount of water being conveyed, the tidal range at the location. | Facilitates fisheries access into the wetland site. Fish like habitat edge! Facilitates flood and ebb flow into the site. Provides avifaunal habitat as well. | If not properly designed, they can fill in with sediment or organic debris. Sheet flow through a wetland is also important so too many tidal creeks may rapidly drain the site. Targeted elevation and topography is critical to success. |
| Mosaic habitat creation | Typically applicable to larger tidal wetlands sites where it would be possible to create multiple micro-habitats, transition zones etc. | Provides an ecosystem approach that allows for some “natural adaptations” and potential adjustments in relation to sea level rise. | Can complicate the design process; Requires more careful consideration of short-term management to ensure that invasive vegetation does not exploit some areas. |
| Sediment grading and/or elevation alterations | Grading may be required in sites where excess sediments have been deposited leaving them at elevations inappropriate for wetland function; In impounded areas, it might actually be necessary to supply additional sediments given the fact that it has been sediment starved for so long and now below the elevation required to support wetland vegetation. | Sediment grading is typically inexpensive. Can use an over-burden to create some transitional high marsh and upland areas. | Adding sediment can be expensive due to handling costs of materials and quality soil may not be easily identified. Also, the organic content, salinity of the source material must be closely monitored to ensure site objectives. Determining elevations appropriate to support objectives is critical to project success. |
| Ditch filling or plugging | Used to improve/enhance wetland hydrology in areas that have been channelized to facilitate drainage (typically for agriculture and mosquito control) | Extremely cost effective means to rehydrate large areas. | Must closely model the impounded areas to ensure that there will not be off-site impacts of standing/flood waters to the adjacent property owners both directly and indirectly (creating wetland communities adjacent to property owners is also a concern). |

[Highlight Box]

Sea Level Rise (SLR)

The Intergovernmental Panel on Climate Change (IPCC) has estimated that SLR is occurring at the rate of ~3 mm/year (Citation). SLR will affect the entire coast of the southeastern U.S., but impacts will be unique to individual locations depending on factors such as topography and sedimentation. Predicting relative sea level rise at any given location is a complicated process requiring expert knowledge of sediment budgets, elevation, bathymetry, land cover, and more. Some experts would argue, and some agencies are requiring, that predictions about sea level rise at individual locations play a role in conservation planning efforts. While it may not be realistic to expect that all potential tidal hydrology restoration projects will have data, models, and resources to make such predictions, there are some effects of SLR that should be anticipated for the majority of locations and incorporated into tidal hydrology restoration design.

SLR will have secondary effects on the tidal ebb and flood cycles – higher highs and lower lows. Consider incorporating extreme edge elevations that are slightly higher and slightly lower than would be the appropriate target for today.

SLR of 3 mm/yr does not result in a linear (1:1) increase in the height of storm surge flooding (which is expected to be more frequent during warming conditions). Instead, there is an exponential increase in the height of storm surge floods with an increase in sea level. Projects should be considerate of the potential for more frequent and severe storm surge flooding – especially when private property and infrastructure lies adjacent to the project site. Private parties may increasingly resist tidal hydrology restoration if concerns about property protection are not incorporated into project design.

Relative SLR at a given location could exceed 3 mm/yr – or the rate of SLR could increase in the future. When possible, especially for larger sites, incorporate a mosaic of habitats to allow for on-site habitat migration as a hedge against SLR. Incorporation of freshwater, upland, high marsh, and transition zones might allow the site to be more adaptable to changing conditions. This means you also need to be aware of surrounding land use conditions, such as expanses of impervious surfaces, that may inhibit habitat migration.

Given uncertainties regarding the relative rate of SLR at a given location, incorporate gradual slopes that will allow for shifts in the habitat mosaic.

Be cognizant of the fact that tidal hydrology restoration projects may not be prudent for every location. Breaking down coastal structural barriers inherently enhances tidal connectivity and potentially saltwater intrusion. This can pose a threat to coastal freshwater systems.

[Highlight box end]

{Likely highlight box)

Hydrology Models

Hydrology modeling is a well-developed science and can add great insight into the likely implications of alternative design strategies. Models can assist in the evaluation of potential improvements in water quality (i.e., DO, salinity) and habitat types associated with restoration alternatives. However, it can be a complex process involving data acquisition and numerical computer methods that require significant scientific expertise.

When is a model needed? There are a number of reasons why the Project Team may require a model to evaluate restoration design implications.

The higher the risk of project failure, the greater the need for a model. For instance if there is a significant risk that private property might flood with a flawed design – and the evaluation of alternative design scenarios would decrease that potential – then the need for a model increases. Relative risk of project failure may also be a cost consideration. Inexpensive projects that could be easily modified might not require the accurate predictions of a model while it might be prudent to rely on some accurate models for projects with high construction costs.

The more complex the tidal flow, the greater the need for a model to inform project design. Models facilitate sensitivity analysis related to basin morphology and forecasting related to flushing and tidal influence (Battelle 2003).

Permitting agencies often request modeling results in order to increase confidence in the likely outcomes and impacts associated with the project. Similarly, funding agencies may have more confidence in projects that provide modeled outputs.

What are the likely data inputs needed to develop a model?

The timescale of water pulsing events at your site. These might involve river switching (thousands of years); major river flooding (50-100 years); major storms (5-10 years); average river floods (annual); normal storm events (weekly), tidal periodicity (daily)

Bathymetry and topography

Typical rainfall, evaporation, runoff

Predicted or relative sea level rise – accounting for sea level rise and subsidence, and whether older levees will need replacing.

What types of models are most appropriate to your needs? The type of hydrological model to be developed will depend on the project scale, size, and complexity. Before engaging modelers and expending precious resources, be sure to know what answers you want from the model. In other words, the project team should approach a modeler with the specific answers that are needed and the modeler should be able to determine the appropriate model. For instance, the team may need to know the exact footprint of the area to be flooded, the depth of flooding, and the resultant salinity regime. A project team that can describe the outputs needed from the model will enable the modeler to develop the tool most appropriate for the project. (You might find that a group discussion is just as effective as a model.)

Though there are benefits to hydrological modeling – for small or simple projects, modeling activities might inflate costs associated with design, funds that might be better applied to construction or monitoring. The team should weigh these costs versus other uses of limited resources. If modeling is a requirement for securing funding, the team may want to discuss this issue with funding agency representatives and explain how these types of requests can limit funds available for other more important activities.

If a model is pursued, use the simplest, smallest scale model that is appropriate and needed for the job. One-dimensional (1-D) and two dimensional (2-D) models are likely adequate for most hydrology restoration project types. One-dimensional models are least expensive, easiest to use, and are best for small project areas. They incorporate information such as the output of tidal boundary and elevation and the input of the tide. However they often miss cross-stream conditions. Two-dimensional models are good for lateral and over-marsh flow (inputs of tide, freshwater flow, rainwater input, and evaporation). Information on salt wedge/saltwater intrusion often necessitates the use of a 3D model and requires a significant increase in data requirements to run.

Below are some points of consideration.

Use the simplest, smallest scale model that is appropriate and needed for the job.

Modeling may help the project team decide between alternative project designs.

Sometimes a group discussion may be just as useful as a model.

Project risk – or a high cost of failure – may dictate the use of modeling.

Expensive models may be precise, but they may not necessarily be accurate or useful.

Expensive models may be useful in a legal defense to show that all available resources were employed in the planning and design process.

Models can be invaluable in getting a project more easily through the permitting process, particularly running models for the 100-year floodplain.

At a minimum, the model must address all forcing functions. A literature review may help to inform the nature of forcing functions in your particular area.

A manager and the modeler must have good bathymetric and topographic data, otherwise the end product likely will not be useful.

Bulldozers don't always obey model outputs or design.

[Sidebar]

Though 1-D modeling has definite drawbacks, a 2-D model is more expensive and difficult to produce, so the project manager should seek several opinions before settling on an approach. The initial phase of hydrodynamic modeling often will utilize a one-dimensional, transient numerical model to evaluate changes in tidal exchange and water levels. Further modeling efforts can be undertaken that will evaluate tidal exchange, water levels, and water quality benefits associated with primary restoration alternatives.

[Sidebar end]

Design Highlight Project: Bahia Grande

The Bahia Grande is an 11,000 acre complex of three estuarine basins between Brownsville and Port Isabel in Cameron County, TX.  Once a highly productive shallow water system, in the 1930’s it began a conversion into a salty sand flat after tidal flow was cut off by massive spoil banks left over from the dredging of the Brownsville ship channel.  The interruption of the natural hydrological connection caused a decline in biological productivity of the tidal flats and loss of wildlife dependent on this productivity.  The Bahia Grande dried up and its drifting sands were the source of numerous health and industrial problems for nearby communities.  After several decades, a partnership was formed to re-flood the Bahia Grande and restore the health of its ecological systems and its surrounding residents.

The project design process started by gathering information to characterize the area.  A wealth of baseline biological data was collected to help facilitate the design and evaluation processes.  With known Native American settlement in the area, archaeologic studies were conducted that had an eventual effect on project location.  Perhaps most relevant, a topographic survey was carried out that indicated most of the Bahia Grande basin lies below mean sea level and could be inundated with seawater during low tides. During high tides, storm surges or periods of high rainfall, additional acreage would also receive tidal flow.

With this information in hand, the project team adopted a passive restoration strategy that involved creating a series of channels through several barriers within the system, designed to take advantage of the normal tidal regime in the area.  The small construction footprint provided a great impact to an extensive area for a relatively inexpensive cost.  To help create the most efficient design, a hydrologic modeling study was conducted that examined the effects of channel design and wind effects on water flow, circulation, and the mixing needed to achieve biological productivity goals. Individual and multiple breaches and channels at different locations were analyzed. An environmental assessment was used to translate the outcomes of different design scenarios determined by the hydrologic modeling.

The final design involved  the construction of a 2400’-long main channel that connects Bahia Grande to the source of tidal waters. Originally constructed as a pilot channel at 60’ wide and 9’ below MSL, it will eventually be widened to 210’.  This channel was also designed so that prevailing winds from the southeast can facilitate maximum inundation of the basin by pushing tidal waters.   In addition to this main channel, additional channels were created to connect Bahia Grande to two adjacent tidal basins; Laguna Larga (1,669 acres) and Little Laguna Madre (1,411 acres).  These two smaller areas were also connected by a 5000’ channel to enhance circulation between the two basins.  Other channels have been proposed, but due to budgetary limitations and uncertainty surrounding impacts, they have not been constructed to date.

Prior to construction of these channels, native plant nurseries were established at multiple locations to provide plants that were utilized by teams of volunteers to re-vegetate the project area.  In XXXX, tidal flow was restored to Bahia Grande, beginning the restoration of over 11,000 acres of estuarine habitat; one of the largest wetland restoration projects in United States history.

Chapter 5: Permitting

Prior to construction, projects that have the potential to impact existing physical and ecological conditions in the surrounding landscape are often subject to regulatory review by Federal, state and local agencies. Even beneficial barrier removal projects that increase tidal circulation are required to undergo this process. Project teams should consider cost and time for permitting when planning and implementing tidal hydrology restoration projects. This chapter provides background information and recommendations to help navigate this process. Specific topics include:

General introduction to Federal legislation affecting tidal hydrologic restoration  including the Clean Water Act, the Coastal Zone Management Act, the National Environmental Policy Act, and the Endangered Species Act;

Coordination between state and federal agencies by issue; and

Considerations for successfully navigating the permitting process.

Additional permitting resources can be found in the manual Toolkit.

An Introduction to Federal Authorization

The permitting process is framed by federal legislation, and oversight is provided at both the state and national level. One of the complicating factors in the permitting process is there is not a one-to-one relationship between permitting issues and legislation. For example, issues dealing with wetlands (restoration, protection, or impacts to) are dealt with across multiple federal and state authorizations, and therefore regulated by multiple agencies. In order to efficiently navigate the permitting process, one should be familiar with the laws that dictate the process.

Clean Water Act (CWA). The CWA affords protection to surface waters of the United States, with intent to reduce negative impacts to municipal water supplies, shellfish beds and fisheries, wildlife, or recreational areas created by various anthropogenic sources. The CWA provides the legislative basis for tidal hydrology restoration, particularly over the last ten years with an increased focus on ecosystem approaches to protect healthy water bodies and restore impaired systems. The CWA is administered jointly by the Environmental Protection Agency (EPA) and the Army Corps of Engineers (Corps), with the Corps issuing permits and EPA ensuring compliance. Additionally, the United States Fish and Wildlife Service (USFWS) and National Marine Fisheries Service (NMFS) have advisory roles because of their habitat expertise. For more information on the CWA, contact the EPA or your local Corps office.

Coastal Zone Management Act (CZMA). The CZMA provides for the management and protection of resources in the coastal zone. Specifically, the CZMA provides for the management of national coastal resources in order to, “preserve, protect, develop and, where possible, to restore or enhance the resources of the nation’s coastal zone.” The NOAA Office of Ocean and Coastal Resource Management (OCRM) is charged with CZMA administration and, in conjunction with federal, state, and local stakeholders, approved state coastal zone management programs to facilitate the development of resource management plans. Section 307 of CZMA requires that such tidal restoration activities be in compliance with approved state coastal zone management programs. While this is federally authorized, the implementation of CZMA differs broadly across the states. For more information on how the CZMA is administered in your state, contact your state’s lead agency.

National Environmental Policy Act (NEPA.) The NEPA requires agencies to consider environmental impacts of proposed federal actions. The analysis must include reasonable alternatives to the action. NEPA analysis may include the preparation of an Environmental Assessment (EA) to determine whether review under an Environmental Impact Statement (EIS) is required. EISs are required by Federal agencies for “federal actions” which may have a significant impact on the environment. (“Federal actions” include federal activities related to a project such as federal permitting, federal funding or direct federal implementation.) An EIS documents existing conditions, proposed actions and alternatives and the impacts which may result from implementation of alternatives, including those on natural, cultural and historic resources. EISs must go through public review and comment.. For more information on NEPA, contact the EPA or your local Corps office.

Endangered Species Act. This ESA is intended to protect those species threatened with extinction and the critical habitat upon which these species rely. ESA is administered by the USFWS (freshwater and terrestrial species) and NOAA (marine species). Species that migrate between habitats or spend portions of their life cycle in water or on land may be jointly administered. Section 7 of the ESA states that agencies cannot authorize, fund or otherwise enable activities that destroy or adversely modify critical habitat. For more information on ESA, contact USFWS or NMFS.

Sidebar : The Role of the Army Corps of Engineers

Any individual, firm, or agency engaged in an activity (including restoration) that involves jurisdictional navigable waters or wetlands must obtain a permit from the Corps and/or state regulatory agency. Project teams should engage with a local Corps district office early and a pre-application consultation is recommended to identify needed permits. Corps coordination may also align a project with local, regional, or ecosystem-level priorities. A general recommendation is to allow three to four months to process permits. The Corps supplies general permits for “minor” activities, but typically a range of individual permits are required for barrier removal as part of a tidal hydrology restoration project.

[Sidebar End]

Coordination between State and Federal Agencies

The permitting process requires coordination between state and federal agencies, as well as interaction between agencies and the permit applicant. The complexities of this depend both on the permitting state and issue. For example, hydrology restoration projects must comply with the CZMA and this is certified through a “Coastal Zone Consistency Determination”, or CD. In North Carolina, a CD is granted through its lead state agency (Department of Environment and Natural Resources), and is explicitly communicated directly to the permittee. However, Coastal Zone CD in Florida is part of separate certification process through Florida’s wetland permitting agency (not their lead Coastal Zone Management agency) and therefore differs significantly from North Carolina’s process. It is crucial for the project team to understand how their particular state functions with regard to these permitting issues. Table 5a summarizes some example hydrology restoration projects in the Southeast, and the permits they acquired.

Table 5a. Example Project Permitting Summary

| Example Project | Federal Permitting | State Permitting | ESA, NEPA issues | Notes |
| --- | --- | --- | --- | --- |
| North River Farms (North Carolina) |  | Coastal Area Management Act permit (through NC’s Department of Environment and Natural Resources). | None | An Erosion Control Plan was required through the DENR’s Land Quality division |
| Sandpiper Pond, (South Carolina) | USACE Section 404 | SC’s Department of Health and Environmental Control coordinated state permits | Project area once contained threatened species (seabeach amaranth). | Restoration work may support recolonization of threatened species |
| Wildcat Cove (Florida) |  | FL’s Standard General Permit—coordinated all other permitting needs. |  | The permitting process only took 90 days due to familiarity with permitting staff (compared to a typical 6-month processing time) |
| Clam Bayou (Florida) | USACE Nationwide Permit 27 | FL’s Standard General Permit | Manatee habitat | Designed permits to provide movement for manatees |
| Don Pedro (Florida) | USACE Nationwide Permit 27 | Southwest Florida Watershed Management District required significant technical and engineering data | None | The SWFWMD permit was submitted with letter for NWP 27 approval and the permit was issues within days. |
| Fort DeSoto (Florida) | USACE Nationwide Permit 27 | FL’s Environmental Resource Permit (ERP) process coordinates state and USACE permits; SWFWMD permit | Manatee habitat | Permit to include “Stop Work” order with manatee sitings. |
| Hopedale, Louisiana | USACE Section 404 | Coastal Use and Water Quality permits | None |  |
| Bahia Grande (Texas) | USACE Nationwide Permit 27 | Ecological Assessment required due to archaeological issues | None | The EA was contracted out externally (rather than agency-led), which is recommended in order to save time |

In general, the five major factors for consideration during permit review include:

Community development (i.e., coastal zone compliance),

Water quality,

Threatened and endangered species,

Fish and wildlife, and

Wetlands

Coastal zone compliance and water quality issues are handled primarily by the state regulatory agency; authorization related to threatened and endangered species is handled by the federal regulatory agencies; and authorization related to fish, wildlife, or wetlands is handled by both state and federal regulators (See Figure xx).

Figure xx. Interagency Permitting Process Summary. Community Development: The lead state agency provides Coastal Zone Consistency Determination to the permittee, as well as to the Corps. Water Quality: The EPA is responsible for water quality issues, but regulation has been delegated to the state. The state agency provides water quality certification to the permittee (potentially along with other certifications), as well as to the Corps. Threatened and Endangered  Species: Primarily a federal issue, though there are some state equivalents. USFWS and NOAA Fisheries work with the Corps, who in turn works with the permittee. Fish and Wildlife / Wetlands: These issues are always part of the federal authorization, but can also be part of the states’ authority. Federal agencies comment to the Corps, while each state packages the permits differently through state resource agencies.

[Sidebar]

What is Nationwide Permit 27?

Certain restoration actions may qualify for Corps Nationwide Permits (NWP). These “umbrella” permits streamline the review process and are defined for regionally specific actions. Utilization of a NWP allows applicants to forgo many elements of the project-specific analysis as the analysis process has already been completed during development of the Nationwide Permit.  Specifically, Nationwide Permit 27 covers activities which result in “net increases in aquatic resource function and services.” There are multiple conditions that must be met for a project to meet Nationwide 27 requirements. Even if a project meets conditions specified under a NWP, pre-construction Corps coordination is generally required.

[Sidebar end]

Recommendations

Practitioners should be familiar with regional permits and Corps staff as the process for securing permits varies by both jurisdiction and project type. Multiple agencies may be involved in permit review, and interactions between project teams and regulatory agencies are typical. Because of these complexities, time and experience are needed to master this stage of restoration planning.

Corps and State regulatory staff duties are often assigned based on geographic areas or applicant type. It is recommended that project teams coordinate early with regulatory staff in order to obtain appropriate guidance with the permitting process. Establishing a local point of contact within the regulatory agency may help with determining appropriate level of permit application required and the recommended process for completing the application. For instance, many regional offices have permit applications and examples of completed applications available on-line.

In general, it is important to build relationships with those who issue permits. Restoration professionals have found that developing working relationships with individuals within the permitting agencies eases the overall process, reduces miscommunication, and has the potential to increase efficiencies. Once contact has been made with a specific individual for permitting purposes, the following should be considered:

Provide background information including a detailed project description and site location prior to any formal meetings

Site visits and face-to-face meetings should be planned far in advance.

Prepare visual aids such as Power Point presentations or digital maps to help communicate project details

Be prepared to discuss what types of permits are needed through their agency, and if other supplemental information is required

Provide electronic files when at all possible to ease transferability and review

Be aware that civility and patience go a long way. The process may appear to be daunting, but one should keep in mind that establishing and developing long-term professional regulatory contacts will help expedite obtaining a specific permit and in future project development and permitting.

A Joint Agency meeting may be recommended as an option to streamline the communication between a project proponent and the many permitting agencies. These meetings are often held monthly, or can often be arranged by the Corps, and allow the details of a project to be vetted by regulators before project plans are submitted for permits.

There are other variables involved in restoration planning that can be considered early in project design to expedite permitting:

Include restoration projects within a larger Water Management Plan. Water Management Districts often have a favorable relationship with the Army Corps of Engineers, and associated restoration may permit more quickly

Align projects with larger regional efforts to increase level of support

Determine if there are easements, liens, covenants, water-rights issues, cultural resources, or other parcel aspects that may restrict site availability

Solicit public input and support early in project design to encourage timely permitting

Participate in inter-agency meetings that involve permitting processes and collective reviews of local or regional permit requests

Always include permitting in the design of a project

Chapter 6: Construction and Maintenance

Full project implementation involves construction preparation, actual construction, and post-construction management. During the constructin phase, the project team will carry out, complete, and maintain the tidal hydrology restoration project. Referring back to project goals and objective statements is important for keeping construction focused and on track.

The following discussion of construction considerations focuses on:

Pre-construction considerations, including selecting a contractor, budgeting and cost analyses, scheduling and final plans;

Construction implementation including site preparation, removal or installation, and contingency planning; and

Post-construction management including “as built” monitoring and maintenance.

Construction Highlight Project: Sandpiper Pond, Murrels Inlet, South Carolina

Pre-Construction Preparation

The pre-construction stage involves developing a budget and estimating costs, developing a scope of work, selecting a contractor, scheduling and finalizing construction plans.

Budgeting and Estimating Costs. The costs and methods of coastal restoration projects can vary widely both within and between ecosystem types and regional economies (Spurgeon 1998; Battelle 2003, 13). Costs are a product of project location, size, time of year or day (because of tidal regimes), site accessibility, on-site equipment needs, site contaminants that may need to be addressed, the amount of earth that may need to be moved, and the amount and type of plants that may need to be planted. Given the site-specific nature of restoration, there is no “cookbook” for restoration costs. However, there are some general tips that might be useful when developing a budget.

Work closely with contractors to estimate costs.  Discussions with a few contractors may at least provide some rough estimates.

Look at example projects. It may be helpful to start pricing the project based on rough estimates derived from other similar projects.

Leverage resources. Pooling resources and partnering with others may be the most cost effective approach to any project. In-kind contributions and resources can help defray the amount of cash required.  However, having more partners also elevates the need for coordination and communication.

Plan for construction monitoring and contingencies (see later sections).

Be aware that estimated costs may differ from actual project costs becausee of uncertainties about site condition and implementation.

Project costs can be analyzed in several ways, including on the basis of (Battelle, 2003, 13):

Costs per acre or stream mile;

Costs for specific restoration tasks;

Costs for construction stage;

Cost for restoration phase (e.g., design, construction, monitoring);

Costs for input (e.g., labor, equipment, materials);

Costs by funding source.

[Sidebar] – or an example embedded in the text:

Restoration practitioners along the Gulf coast have had unwelcomed first-hand experience with unforeseeable cost increases due to weather. The active hurricane seasons over the past several years have more than double some materials costs. In addition, projects like Don Pedro in South Florida had difficulty attracting competitive bids to the small project, given the high demand for contracting services on much larger and expensive projects due to the storms.

[Sidebar end]

When developing a budget, the project team should consider the specific project needs and incorporate realistic expectations.  While most projects would benefit from incorporating a range of expertise including highly qualified engineers and designer, modelers, expert consultants on the permitting process, the best available technology and techniques, full time staff, “paid” volunteers, communication and marketing professionals, etc. – the limited budget of most projects does not make this a realistic expectation.

The following table includes potential budget line items common to tidal hydrology restoration projects.  For construction, costs may be itemized by 1.) Labor and Equipment – where the cost of labor is separated from the cost of the equipment for any given activity; or 2.)Construction activity  - where the cost of the labor and equipment is included in an overall cost of the activity (i.e. Excavation).  Project teams should consider which of these is critical and realistic to incorporate into the project.

Table   .  Potential Budget Line Items

| Pre-Construction | Active Construction | Post-Construction |
| --- | --- | --- |
| Baseline data collection | Mobilization | As-built assessment/ survey |
| Site Surveys | Materials (i.e. culvert, plants) | Physical and biological data collection |
| Phase I or II Environmental Assessment (survey for potential contaminants) | Labor (Heavy equipment operators, manual labor, etc.) | Grant administration/ report generation |
| Modeling | Construction Activity (i.e. clearing and grubbing, excavation) | Maintenance |
| Design-Engineering | Fuel |  |
| Permits | Traffic maintenance | Permit required report generation |
| Grant proposal drafting/ Grant Administration | Turbidity barrier deployment | Turbidity barrier maintenance and removal |
| Staff time (i.e. project team) | Staff time (i.e. project team) | Staff time (i.e. project team) |
| Meeting Space – for team and public meetings | Road demolition and repair |  |
| Communications/ Public relations staff | Independent oversight and inspection | Communications/ public relations staff |
|  | Contingency costs (i.e. budget overruns, unanticipated circumstances) | Adaptive Management – (difficult to budget for but should be considered) |
| Volunteer coordination/ education/ outreach | Volunteer Coordination/ education/ outreach | Volunteer coordination/ education/ outreach |

Writing a Statement of Work (SOW).  The construction contractor will require a clear SOW to detail the work plan and expectations for project success. This will provide the basis on which contractors submit construction proposals and bids.  Include as much detail as possible in the SOW and avoid change orders on contracts, if possible.  Rachel Sweeney, NOAA Fisheries Project Manager for the Hopedale Hydrologic Restoration Project in Louisiana, provided this insight, “If you don't ask for it in your SOW of work you’re not going to get it.  If you do ask for it, you might get it [but] at least you have something [to support your demand].” Be realistic about the logistics of how to get the job done, including site access, equipment costs, dirt or pollutant removal, incidentals, and challenges of working in an estuarine/brackish environment with fluctuating tides . Below are some tips for writing a SOW.

Provide a template of the project design for the contractor to work from. This can save time and reduce costs.

Request consultations with all parties involved at each stage of the process to limit confusion, redundancy, and unnecessary costs in the long run.

Request all of the projected expenses to be explicitly identified. Consider whether to request line item cost estimates versus lump sum bids, and consider per hour or a lump sum for labor costs.

Be explicit about the need for maintaining community partners.

Be explicit in the tasks expected of each partner, so the contractor does not budget for those tasks itself.

Describe the project goals and objectives.

Be willing to consider alternative potential techniques, design modifications, and construction methods posed by the contractor. Their previous experience could save time and money.

Utilize and reference example projects that are comparable in size and scope to your project.

Require all parties to visit the site - before bids are submitted, if possible.  For agencies where contracting procedures do not allow for this, require site visits during cost negotiations.

Selecting a Contractor. Here are a few tips for selecting contractors to perform the project construction:

Seek qualified site designers and engineers (academic and private consultants are good sources of information and advice). In some cases construction contractors may be more knowledgeable than consultants about the project location or needs.

Consider hiring companies that have biologists and engineers that already work together.

Hold pre-construction meetings on-site with potential contractors if possible; viewing the site allows  contractors to prepare better bids and it may cut down on bid addendums later on. Site visits are especially prudent for non-local contractors.

For small-scale projects, it can be better to use local contractors because of their local knowledge; however, there may be a smaller pool of qualified contractors to select from locally.

Allow contractors to propose their own alternatives and techniques; they may have some innovative and cost-effective ideas.

Consider using non-traditional labor resources, such as local prison-work programs, to keep project costs down.

Restoration project practitioners do not recommend using marine contractors who specialize in building docks and bulkheads because they are not usually equipped to conduct restoration projects.

Scheduling. Biological, physical, engineering, funding, and legal scheduling considerations are important to take into account for constructing tidal hydrology restoration projects. The overall project schedule will be largely determined by the availability of funding and the procurement of required permits. Permitting requirements can influence project scheduling because “in-water” construction may be prohibited during certain seasons. Compliance with the Endangered Species Act (ESA) , National Environmental Policy Act (NEPA), the Manguson-Stevens Act (MSA), and other regulations considered in the permitting process can dictate the timing of construction. To help with this process, try to involve the permitting agency or agencies at these initial stages of pre-construction; this way all parties are working in tandem and schedules and requirements are understood.  (See Chapter 5: Permitting.)

When scheduling construction details, biological, physical, and engineering considerations will be very important in tidal systems. For example, breaching of a levee may need to be timed around low-tide.  Local circumstances can also impact scheduling.  For instance, given the fact that installation of the Clam Bayou Culvert under the access road to Sanibel Island, FL would impact traffic flow, it was scheduled to be completed during off-peak tourist season thereby minimizing traffic congestion to the extent possible.  Table 6a describes factors to consider when scheduling construction of tidal hydrology restoration projects.

Table 6a. Construction Scheduling Considerations

| Scheduling Considerations | Funding and Permitting | Installation |
| --- | --- | --- |
| Biological |  | Seed germination, invasive species removal… |
| Physical |  | Tidal regime, water flow and velocity, erosion, weather conditions…. |
| Engineering |  |  |
| Funding |  |  |
| Legal |  |  |
| Weather |  | Hurricane seasons, wet/dry seasons |
| Local circumstances |  | Traffic volumes, local events |

Construction Plans and Final Cost Planning. After the site, design, costing, and financing have been identified, the project plans still need to be finalized before construction can begin. Most projects will require construction plans, or field protocols, that incorporate final costs and a schedule for project implementation. Standard procedure is for contractors to develop formal construction plans and specifications and then provide these to the project manager. But even at this point in the process it is helpful to be flexible about the projected costs, as construction plans evolve and pass back and forth between the project team and contractors.

The construction plan includes written guidelines or protocols for field crews to follow. At a minimum field protocols will include (IWWR 2003, 30):

Descriptions of site preparation needed;

Specifications and diagrams for all installation and construction features;

Descriptions of how to install features, such as culverts, plants, etc.;

Lists, amounts, and locations of all plant species, if applicable;

Plan to prevent construction impacts, such as erosion;

Plans for site maintenance during construction; and

Plans for monitoring key environmental features while construction is underway, such as tidal flow and velocity, water depth, groundwater swells, etc. to determine if any adjustments in construction need to be made.

Field protocols can be complicated, and for tidal hydrology restoration projects, they typically require input from hydrologists, as well as engineers, ecologists, and community leaders. Try to make the construction plan as specific and intelligible as possible to avoid confusion. Study the engineering drawings and specifications provided by the contractors; by doing so the team can visualize the project and understand the specifications and details relating to such factors as water flow/velocity, elevation, slope, erosion protection, substrata composition, and schedule. Have hydrologists and ecologists review the engineering plans to make sure the structures and related functions are consistent with scientific goals and objectives of the project. Be aware of special engineering considerations, and seek out soft (non-hardened) solutions if feasible.

[Highlight box]

How the Southwest Florida Water Management District approaches contracting on coastal restoration projects. The Southwest Florida Water Management District’s Surface Water Improvement and Management (SWIM) Program is a high-profile coastal habitat and saltwater marsh restoration program in Florida. As a general practice, the SWIM Program gives project specifications to the contractor, but it does not dictate how construction should be undertaken. This allows for some creativity on the contractor’s part, which can be a potential cost savings if they are utilizing designs and/or skills they already familiar with. The SWIM Program has also learned that sometimes it is important to permit the project separately from engaging the construction contractor, to ensure that legal requirements and project objectives are covered.

[Highlight box end]

Construction Implementation

Construction is the action of restoring the site, whether the aim is habitat restoration, habitat enhancement, or outright creation of new habitat. The construction phase is when volunteers often get involved and this is when the public pays most attention. Construction activities for tidal hydrology restoration often include actual physical alterations, such as dike/dam/levee removal; grading; culvert installation, cleanout, or removal; channel cleaning; erosion control; and vegetation planting (Sheffler et al. 1995) (also Table 6b below).

The following advice on site and plant preparation and removal/installation comes primarily from the Interagency Workgroup on Wetland Restoration. For additional discussion of these stages see IWWG 2003.

Plant Preparation. In general, this stage involves identifying native seed banks, collecting seeds, and propagating plants. Not all tidal hydrology restoration projects will necessitate planting of vegetation, so see the IWWG 2003 report for more information on this activity.

Site Preparation. At this stage, the goal is to prepare the site for construction. Site preparation may involve: installing temporary tide controls, removing and/or bringing in dirt, plugging or removing drains, breeching levees, staging heavy equipment, preparing/installing erosion control devices, clearing access to the site (e.g., brush removal), and removing invasive species.

Construction (Removal or Installation). This is the earth-moving phase. This phase includes constructing essential project components such as water control and stabilization structures, soil gradations, and habitat structures. New soil may be laid and vegetation planted. Such disturbance can harm the ecosystem and should be limited in duration and scale as much as possible. Try to reduce the footprint of activities by controlling the number of people and pieces of equipment on-site. Annette Nielsen, Florida Department of Environmental Protection project manager for the Don Pedro Restoration Project, is careful to control the footprint of activity by stipulating the types of equipment that may be used on-site – specifically in regards to tire type. She recommends soft track and soft tires. Otherwise, “the damage done is often times not worth the benefit of the project.”

The Project Design chapter offers several examples of design strategies for restoring tidal hydrology. The following table (Table 6b) provides construction information relevant to each design strategy.

Table 6b. Construction considerations for different Design Strategies

| Design Strategy | Equipment Needed | Relative Cost | Considerations |
| --- | --- | --- | --- |
| Culvert (pipe) placement | Corrugated metal and pipes, drainage products, construction machinery. | Inexpensive | Must conform to design specifications for invert elevation in order to ensure desired water flow. Consult with a hydrologic expert |
| Culvert (box) placement | Molds for pouring on site or heavy equipment for transport and placement | Moderately expensive | See above. Velocity of flow and scour is both an ecological and safety consideration. |
| Culvert replacement or repair | Culvert cleaning tools. Mesh benders and mesh flatteners. | Moderately expensive |  |
| Bridge placement | Cranes and hoists, concrete pouring stations | Expensive |  |
| Barrier breach (i.e., holes in levee) | Back-hoe/ excavator, dump truck | Inexpensive |  |
| Barrier removal (entire) | Back-hoes, excavator/ cranes, dump truck | Expensive | Soil excavation and grading operations often contribute to urban runoff pollution. By loosening large amounts of soil and sediment, earth-moving activities can cause sediment to flow into gutters, storm drains and the ocean. |
| Water control structures (i.e., tide gates and weirs) | Gates | ?? | Use the lowest maintenance water control structures possible. Seek structures that allow flexibility in use and are able to withstand extreme hydrological and climactic events, such as hurricanes |
| Tidal creek creation | Trailers, bulldozer, backhoe and gardening machines, dump truck | Expensive | If the primary water source is tidal or groundwater, very precise grading may be needed because deviations of only inches can alter plant habitats. |
| Mosaic habitat creation | Rock check dams. Inlet protection devices. | ?? |  |
| Sediment grading and/or elevation alterations | Silt fences, straw bales, compost berms or filter socks, and sediment control basins. | Moderately expensive | Reinstate proper substrate to water level elevations. If substrate elevation is too low, allow natural sedimentation to build up the elevation (a passive method), or import appropriate sediments/soils (an active method). Soils may come from upland sites, dredged sites (dredged material), or other wetlands. If the substrate elevation is too high, excavate to the required level. Shape and contour your site to re-establish the right relationship between the hydrology of the site and its topography. |
| Ditch filling or plugging | Bulldozer Soil/earth…. | Moderately expensive | Organic soils may have decomposed so that the elevation at the site is lower than it used to be. |

Vegetation planting is a common construction component which typically follow any earth-moving construction operations. Below are some tips to keep in mind.

Sand is a good substrate to use for building up vegetation because it is easier to manipulate during construction, to plant healthy vegetation, and to fertilize. With correct spacing, sand usage should generally result in a two-year grow-out to vegetate the site completely.

Generally, restoration experts agree that planted vegetation can transition from bare root sprigs in intertidal areas to three-gallon pots (or larger) in upland areas.

Most practitioners agree that at least three to five years of maintenance is required to combat non-native vegetation on a site.  This may or may not be part of the construction contract agreement.

Ensure Construction Quality. There are numerous things a project team can do to ensure the quality of construction. Restoration experts offer the following advice:

Independent oversight is a critical process to ensure quality construction. Hold weekly construction oversight meetings and specifically include input from the construction manager and design and planning teams. Create agendas for the project meetings, conduct site visits, and take notes to keep a careful record. The Hopedale Hydrology Restoration Project in Louisiana budgeted approximately 10 percent of the total project costs for on-site, independent oversight and inspection activities.

Seek permits for the project separately from the contracting process, so as to reduce costs and ensure that project requirements and objectives are met.

Do not implement changes to the construction plan without thorough evaluation by the planning and design team.

Make use of local knowledge about the site and about hydrologic conditions, especially if working with non-local contractors. This will help to ensure that the construction is in-line with local customs and values, at least as much as possible.

[Sidebar]

The Tarpon Bay Hydrology Restoration Project encountered many challenges during the construction phase. In addition to requiring constant oversight for safety and daily site maintenance, the contractor also attempted to use equipment that was not nearly robust enough to accomplish the work. In the end, a new contractor was selected to complete the project.

[Sidebar end]

When Construction Does Not Go as Planned.  Restoration experts know that construction does not always go as planned and offer the following advice.

Have a contingency plan, including identifying when to “cut your losses,” and modify the contingency plan if necessary throughout the project.

Engage the design experts throughout the entire project.

Communicate with persistence, even when the project team members, contractors, or stakeholders are reticent. Try to help team members translate their fields of expertise to others: for example, biologists need to understand how construction equipment works, and engineers need to understand the ecology of the site. Good communication is critical to success!

Post-Construction Management

Post-construction management includes maintenance and monitoring of the construction. These are critical activities to the project’s value over time, especially for tidal hydrology restoration projects when engineered structures are involved. Because of its importance, post-construction management and maintenance should be budgeted from the outset of the project, along with funds for corrective action. Projects completed under the Coastal Wetlands Planning Protection and Restoration Act (CWPPRA) follow this strategy. For instance, a budget of $500K was budgeted and set aside prior to construction for the Hopedale Hydrology Restoration Project for all project monitoring and maintenance for a 20 year period. The following recommendations comes primarily from the Interagency Workgroup on Wetland Restoration (refer to IWWG 2003 for more details).

Construction Monitoring. The project manager will want to monitor if the construction is progressing as planned, ensuring that the project is built according to the plans.  The “as-built” survey is conducted immediately following construction, including data on the physical structure, elevation, soil type, and other relevant parameters. It should be closely compared to the design (goal and objectives) and construction specifications. In fact, many project managers suggest having an independent contractor complete the post-construction evaluation in order to ensure compliance with the design. Be realistic about expectations, but if there are major problems with the final results, have the contractor make corrections if it is within the contract agreement or otherwise cost effective to include additional work to the contract . Use the as-built assessment as a baseline for monitoring and evaluation needs (see Chapter 7: Scientific Evaluation and Monitoring).

Construction Maintenance. Maintenance of a tidal hydrology restoration site involves  repairing structures, replacing plants (if planting was part of the original project), eliminating invasive species if they appear, controling herbivores and other predators, and more. Since the physical structure that resulted from construction should be monitored and maintained long-term, it is likely that local entities will be the most effective at administering long-term maintenance.

Construction Highlight Project: Sandpiper Pond, Murrels Inlet, SC

Sandpiper Pond at Huntington Beach State Park in Murrells Inlet, SC is a thriving coastal wetland system that depends on tidal flushing and circulation from a short inlet that meanders through coastal dunes and connects to the Atlantic Ocean.  In 1989, after years of increased sedimentation along the coast caused by the construction of a nearby jetty and the powerful storm surge associated with Hurricane Hugo, the inlet was blocked.  The lack of tidal circulation resulted in lower salinity levels, an influx of invasive plants, and a series of major fish kills.

In an effort to restore the health of the pond, the Friends of Huntington Beach State Park, along with Park officials sought to breach the newly formed dunes and reintroduce tidal flushing to the system.  In order to mimic original conditions and maintain a natural appearance to the dune system, detailed engineering plans with specific elevations were created that called strictly for the movement of sand only.  Unlike many tidal hydrology projects, no hard structures, culverts, or armoring were used to convey tidal waters.

Prior to construction, volunteers removed and transplanted vegetation from the project area.  Shortly after, two rented bulldozers operated by park employees over a one week period, helped to create a 40 ft wide swath through the sand.  Volunteers with engineering expertise closely monitored elevations, and the final stages of earthwork was timed to coincide with low tides.  Now after several years of tidal flows into Sandpiper Pond, salinity levels have increased and estuarine species such as Spartina, sheepshead and blue crab have returned.

The tradeoff for this simple, low-impact construction technique lies in the need for intensive on-going maintenance.  With the constant accretion of sand and the shifting dynamics of the dune system, Sandpiper Pond requires maintenance that is now specified in Park management plans.  Annually, the Park must rent bulldozers and staff time must be allotted for clearing the inlet.  As stipulated in the project permit, this work must be completed in April before turtle nesting season.

Through the many years of experience acquired by the inlet maintenance staff, construction techniques have continued to become more effective and efficient.  Originally, the created inlet was a straight channel built at a right angle.  Over time, the channel has meandered, forming an indirect route to the pond.  During annual maintenance, construction crews work with this naturally defined course.  Crews have also learned that sands excavated out of the channel must be graded at an angle less than was previously thought.  Perhaps as a benefit from the constant attention required to maintain Sandpiper Pond, a high degree of familiarity now exists between project proponents.  Years after the initial breach the project team recognized an opportunity to further enhance the project by installing a culvert under a road on the opposite side of the tidal inlet.  This has allowed for even greater increases in tidal flushing and circulation.

Chapter 7: Scientific Evaluation and Monitoring

Scientific monitoring is the systematic collection of data that provides information on changes that can indicate problems and/or progress toward achieving goals and objectives (NOAA Wetland Guide). Monitoring requires the measure of certain habitat attributes or physical parameters at regular intervals before and after restoration project implementation. This record of habitat changes, along with comparison to a reference condition, will indicate if objectives are being met.

Monitoring and project evaluation are important components of systematic project management. Too often a monitoring plan is not developed in concert with the goals and objectives of the restoration project, becoming an exercise in data collection rather than an evaluation of project effectiveness at achieving goals and objectives (See Chapter 2: Project Planning for more info on goals and objectives). This section will provide:

General introduction to the issues of monitoring and scientific evaluation;

Discussion of what and how to monitor;

Discussion of where and when to monitor;

Guidelines for how to determine restoration effectiveness, including how to choose reference sites and how to determine the “footprint” of the project;

Possibilities for how a practitioner can contribute to furthering the science  and understanding of restoration; and

Scientific Evaluation Highlight Project: Fort DeSoto, Pinellas County, Florida

Additional monitoring tools can be found in the manual Toolkit.

Background and Reasons for Monitoring

Reasons for implementing scientific monitoring plans have been detailed in numerous publications and include:

Evaluation of project effectiveness. It is important that specific parameters are measured to evaluate progress toward the project goals and objectives. Often public support and agency funding depend on the success of project goals and objectives.

Maintenance. Typical maintenance includes invasive species removal, turbidity curtain positioning, floating debris removal, signage, and fence maintenance.

Adaptive management. Monitoring allows the practitioner to observe the project evolution carefully and, when needed, to employ adaptive management practices. Typical mid-course corrections for tidal hydrology projects might include tidal creek channel modification, re-seeding or planting, grading, plugging ditches, or even planning for future construction of additional tidal exchanges.

Enhancement of science and management understanding. Data are needed to improve our understanding of the effects of restrictions and restoration. Information from specific sites and syntheses of hydrologic management at many sites can aid future restoration efforts. Practitioners learn from past projects – both the success and failures.

[Sidebar]

Quote from Tom Cuba, Delta Seven, Inc.: “Monitoring is an investment in the future on the next project - it is not a report card on the current project.”

[Sidebar end]

What and How to Monitor

A monitoring plan should be developed concurrently with the design and construction plans. It should flow directly from the goals and objectives of the project by identifying key measurable parameters that will indicate whether those goals and objectives have been achieved. There are numerous scientific parameters that can be measured to examine the ways a tidal system might change following restoration actions. These include:

Fauna (e.g., community composition, diversity, density, presence/absence, biomass, size/age frequency, secondary production, etc.);

Water quality (e.g., dissolved oxygen, pH, nutrients, temperature, etc.);

Tidal flooding patterns (e.g., extent, tide height, tidal prism, periodicity, water velocity, etc.);

Soils (e.g., redox, pore water salinity and sulfides, organic content, etc.);

Native vegetation (e.g., community composition, percent cover, stem density, underground/above ground biomass, C/N ratios, primary production, etc.);

Invasive vegetation (e.g., presence/absence, percent cover, # seeding, stem density, ratio of native to invasive cover, etc.); and many more.

The goal of a scientific evaluation plan is to select the key parameters and create a sampling strategy that will provide the most reliable and useful data to indicate effectiveness in reaching the project objectives.

There are four core categories of scientific monitoring parameters that are applicable for almost all tidal hydrology restoration projects. These include: hydrology, vegetation, soil, and nekton. These four parameters are very broad in nature, and therefore more specific components of each are needed for a particular project. The table below includes more information on parameters and specific techniques.

Table 7a. Core parameters with recommendations for monitoring specific characteristics. (Some information reproduced here from IWWG 2003 Appendix)

| Core Parameter: Hydrology |
| --- |
| Characteristic | As-Built | Qualitative Method | Quantitative Method | Frequency |
| Water depth | above ground: use staff gauge; below ground: use shallow well (slotted PVC pipe) | record observations of highwater marks, drift lines, etc. | above ground: use automatic water level gauge; below ground: use shallow well with automatic recorder | One series of neap & spring tides |
| Flow pattern | direct observation to indicate major pathways and channels on map | direct observation to indicate major pathways and channels on map |  | Once, incoming & outgoing spring tide |
| Flow rate | measure inflow or outflow with flumes or weirs, measure interior flow with current meters | estimate as high or low based on visual observation and compared to other nearby sites | measure inflow or outflow with flumes or weirs, measure interior flow with current meters | Once, incoming & outgoing spring tide |
| Tidal flooding extent | GPS edge at spring high tide | Walk edge & mark on map | GPS edge at spring high tide | Once, highest daytime spring tide |
| Tidal Prism (volume) | Combine site survey and water height to calculate prism |  | Combine site survey and water height to calculate prism | Every 5 yrs |
| Core Parameter: Vegetation (Native and Non-native) |
| Community composition | Map planting areas and measure density | identify common species and map dominant community types; note invasive species & vigor | identify all species; map dominant communities | Anually at peak |
| Coverage | estimate % cover |  | collect % cover along permanent transects | Annually at peak |
| Survivorship (when native planting part of design) | Number and type of vegetation planted | visually estimate % of plants alive | count plants and determine % of plants alive | Annually at peak |
| Height |  | Estimate heights of plants compared to last year’s height | measure heights of plants | Annually at peak |
| Reproduction | N/A | Estimate % of dominant plants flowering / seeding | determine % of plants flowering / seeding by species in plots | Annually at peak |
| Core Parameter: Soils |
| Soil salinity |  | taste | Hand held refractometer at established stations | 6 times in growing season: 3 spring & 3 neap tides |
| Soil depth |  | dig to compacted soil or at least 18 inches, observe changes in soil color and structure | take soil core to at least 18 inches deep; analyze the soil horizons and composition |  |
| Soil color |  |  | use Munsell color chart to determine color of matrix (the dominant color) and any mottles or streaks |  |
| Soil texture |  | use soil texture triangle to classify based on feel (Horner and Raedeke, 1989) | particle size analysis of the different soil horizons | Every 5 years |
| Organic matter | Soil moisture & organic matter in top layer at stations |  | Soil moisture & organic matter in top layer at stations | Every 5 years |
| Sedimentation |  | Establish pre-marked elevation stakes at critical points across site | survey topography; SET with marker horizons | Survey: 5 years; SET: Annually |
| Core Parameter: Nekton |
| Species diversity and/or relative abundance Note: relative abundance can only be compared for samples collected using same gear |  | Seine and/or trap fish to determine presence/ absence and relative abundance; identify species | Use purse seines, combination seine and block nets, pop nets, throw traps; count and identify all species | Annually (based on seasonality of target species), with efforts during the primary support season(s) |
| Density or abundance (#/m2) |  |  | Use purse seines, combination of seine and block nets, pop nets, throw traps or other enclosure gear to determine density by species | Annually (based on seasonality of target species), with efforts during the primary support season(s) |
| Species survivorship |  |  | mark and recapture study | Annually (based on seasonality of target species and potentially less frequently through time |
| Growth? |  |  | Otolith analysis, Field growth experiments (e.g., Stunz et al. 2002) |  |
| Secondary Production? |  |  | Use density, growth, and survivorship data with production model (e.g., Roth et al. 2008) |  |
| Size |  |  | Use variety of quantitative gear to sample most common fish / measure |  |

Setting Target Values. Once specific parameters have been selected, target values should be set that relate back to each project objective. For example, a project objective might be to restore wetland vegetation to that of an undisturbed wetland system. A specific parameter to measure would be percent of cover of native marsh vegetation, and the target value might be 80 percent. In most cases, a target can be derived from monitoring of a nearby reference site (ideally an undisturbed wetland system, for example). Keep in mind that data collected from the reference site allows you to set pre-construction targets – but continuing to monitor the reference site after construction may yield data suggesting that your targets should be adjusted.

Other methods for setting targets exist including literature review and information collected from similar restoration projects completed in the past. Be aware, however, that methods used previously to collect data from earlier restoration sites may not provide appropriate comparison to more current data collection methods. Data collection from nearby references sites is the preferred approach.

In ecological systems, it is not always reasonable to achieve target restoration values (based on pristine conditions) at the project site during the monitoring period. Almost certainly, restoration to this high threshold will not be achieved during the time allowed for monitoring and reporting to funding agencies. Instead, it might be more reasonable and beneficial to chart the project’s trajectory toward these targets and perhaps set some intermediate targets, also know as success criteria or performance standards. For example, while a reference marsh might have 80 percent cover of marsh vegetation, it might not be reasonable for the project site to reach this high threshold in one to two years of monitoring required for a specific funding agency. In this case, an intermediate target of 40 percent cover after two years may be an appropriate.

Relying on Reference Sites. Typically, a reference site represents the “ideal” undisturbed habitat and has characteristics similar to the goals and targets of the restoration project. The reference site retains characteristics the restoration site is designed to recapitulate. For project evaluation purposes, the restoration site is compared with the reference site(s) with the goal of increasing similarity over time. Reference sites provide information about the natural range of values for the parameters used in the monitoring program and show the annual variation in these parameters.

Tips for selecting reference sites:

For wetland tidal hydrology restoration projects, it might be appropriate to select both "up estuary" and "down estuary" reference sites – aiding in better comparison of more saline down estuary or more freshwater up estuary conditions.

In addition to the undisturbed reference site, consider including a reference site that represents the impaired condition of the project. For instance, consider an adjacent impounded wetland that has not yet been restored to serve as somewhat of a baseline condition over time. This site can show how much the restored habitat has changed, which might be especially important if no pre-restoration data can be collected.

Reference sites should be close in time and space and have as many similar characteristics to the disturbed (to-be-restored) habitat as possible.

Note: The monitoring plan should incorporate data collection at the reference site for as long as possible both before (minimum one year) and after project construction (minimum five years) to understand the variations of habitat and tidal flow.

Of course, ideal circumstances rarely occur and practitioners must seek out suitable surrogates for pristine habitat reference conditions. To this end, consider the National Estuarine Research Reserve System (NERRS) http://www.nerrs.noaa.gov/. NERRS sites have on-going monitoring programs (especially focused on water quality), and since NERRs sites are relatively undisturbed these programs provide data meant to be indicative of  “pristine” conditions. These sites are in every coastal state (including the Great Lakes), except Louisiana. The Eden Landing Hydrology Restoration Project, part of the South Bay Salt Ponds Project, is utilizing China Camp (a portion of the San Francisco Bay NERR) as a reference site. Examination of the data available at NERRS (or from other reference sites) may help a practitioner select the parameters to include in a monitoring plan.

Qualitative and Quantitative Data

Time and budget constraints generally do not allow every aspect of a project to benefit from quantitative data collection. However, visual observation and qualitative data collection can be informative. Neither quantitative nor qualitative data alone can provide the whole picture of how the site conditions at a restored site are evolving to match the target design objectives.

Suggested qualitative information includes (IWWG 2003):

Aerial photographs to show general hydrology, evidence of channelization and the extent of the site covered by plants;

Ground-level photographs (preferably photo stations) for identification of some plant species, general degree of plant growth, general water levels; and

General observations such as water clarity, floating vegetation or macroalgae, presence of trash, evidence of human use, bird species present, vegetation condition (stressed, flowering, healthy), presence of invasive plants, evidence of erosion, and the integrity of structures.

Principal Monitoring Periods

There are three principal periods of effective project monitoring and evaluation: baseline ecological conditions, the as-built assessment following construction, and scientific monitoring of the ecosystem response to barrier removal.

Baseline Assessment. The first period is often termed pre-restoration monitoring and establishes the conditions prior to construction work. It provides the baseline to which all future data can be compared. Ideally, baseline data are collected under a range of conditions over a long period of time – at least one year of pre-construction data is critical at both project and reference sites.

“As-Built” Assessment. The second period, the as-built assessment, requires that the team survey and record the actual construction result and then compare that result to the design and construction plans. For tidal hydrology restoration, those plans and the as-built assessment will likely include information on the openings for water flow (types, numbers, size, invert elevation), velocities of flow across a tidal range, duration and frequency of inundation, and (if constructed or altered) the width, depth and number of tidal channels. For projects with plantings or invasive species control, assessment would include planting density, invasive species remaining, or other measurable outcomes. If the as-built characteristics do not meet the expectation of the design, then corrections may be possible early in the monitoring phase. The project team should continue to monitor these construction characteristics to determine if corrections are needed in the future. For more information on construction monitoring, see Chapter 6: Construction and Maintenance.

Scientific Monitoring/ Evaluation. The third period of monitoring entails assessing those parameters that would indicate if a site can sustain key ecological and biological functions. This stage generally uses the same methods and tracks the same parameters as baseline monitoring and as-built assessments. This period helps to answer questions about changes in water quality, fish assemblage and biomass, soil characteristics, sedimentation processes and vegetation composition and coverage. In reality, the three periods of monitoring go hand-in-hand. Ideally, the scientific monitoring stage will be carried out for several years following construction (five years or more) and will collect data under a range of environmental conditions. This long-term monitoring allows for the most robust comparison to the baseline and as-built data and also follows the evolution of the site through time. Because budgets are often limiting, decisions must be made carefully about which parameters to measure, the intensity of measurements, and how long the monitoring should continue.

Considerations for developing scientific evaluation plans

Monitoring strategies will be developed for all three principal phases of monitoring.  However, developing a plan for the scientific evaluation phase will take the most time and consideration.  Below are some tips for developing effective strategies for short-term and long-term monitoring, frequency and duration of monitoring, and determining the “footprint”, or area of impact, of the restoration project.

Short-term monitoring. Monitoring for short-term indicators of effectiveness allows the project team to employ adaptive management based on actual changes being observed. Monitoring the hydrology of a restored site can be especially useful in the short-term and can be used to verify site changes caused by water velocity and the spatial extent of tidal inundation. Vegetation is also an effective parameter to include in a short-term monitoring strategy – especially to ensure that invasive vegetation is removed. Both parameters may require more frequent data collection in the initial weeks and months after construction than is planned for the duration of the monitoring plan. It may be helpful to consider the short-term plan as a more intensive monitoring period nested within the larger monitoring plan.

Long-term monitoring. The long-term monitoring plan will include the full monitoring strategy – from pre-construction data collection to some time after construction (ideally twenty years). Long-term monitoring will require data collection at given intervals or times of year most appropriate for each parameter. Vegetation and faunal community composition, as well as soil characteristics, can take several years to begin to resemble natural site conditions, and monitoring these characteristics may be most appropriate for a long-term strategy.

Frequency and Duration. Natural variability, the rate of change of the site, and the goals of the project determine how often and how long to monitor. Whereas some parameters might be monitored several times throughout each year, others might be monitored once every five years. Hydrologic parameters would ideally be monitored during maximum and minimum flood and ebb tides, but need not be measured each year. Nekton would be monitored each year during different seasons. If funds are inadequate for more frequent monitoring, then most parameters should be monitored at least once a year: vegetation during the growing season and animals during breeding, nesting, and/or migration seasons. With regard to hydrology, consider using a stationary data logger that can record information over a given period of time with relatively low labor requirements. As changes in sedimentary characteristics are often slower to change than other parameters, it is reasonable to monitor on a less frequent basis (every 2 to 3 years) but for a longer duration (10-20 years). Of course the less frequent the monitoring of the restored and reference sites, the more likely it will be that natural variability hinders the ability to identify problems or trajectories toward functional habitat conditions.

{This could potentially be a small highlight box}

Determining the Project “Footprint.” As part of the process of monitoring and assessing the impact of a restoration project, restoration practitioners and funding agencies often attempt to determine the actual area “restored” by the project activities. For projects where tidal waters are reintroduced to a previously “dry” area, determining the “footprint” (i.e., flooded area) is not difficult. Determining if the objectives of the project have been achieved, and over how much area, however, can still be a challenge. For projects where flow of tidal waters is improved rather than reintroduced, the question of “footprint” of restored area becomes more complicated. It is best for the project team to collect pre- and post-construction data at multiple locations throughout the reference and project sites in order to determine baseline and restored acreage..  Comparing the change in baseline through the collection of post-construction data will reveal how closely (and how quickly) the project is becoming more or less similar to the reference site. Lacking the spatial sampling, it is not possible to determine footprint restored.  If only post-construction data is collected at both sites, it will be difficult to know how different the sites were originally, and how much the project site has changed following construction. If only post-construction project site data were compared to literature references, it will likely take even longer to determine the impact of the project, as natural variability (annual and site-specific) may lead to some unrealistic and invalid short-term comparisons.

{This might work better as a sidebar}

Funding Monitoring: The amount of funding available for scientific monitoring is typically a small proportion of the total funds allocated to a restoration project. Decisions on parameters, techniques, frequency, and duration of sample collections are often a product of budgetary constraint, so the plan must be developed carefully to ensure scientific validity of the evaluation process. Resources devoted to monitoring may reduce the funds available to restore the project site; but this challenge can be mitigated. For instance, choosing parameters and data collection techniques that are similar to those used in other projects may make data more comparable across sites and improve understanding of the project effectiveness. Surrogate indicators may provide more cost effective and feasible options for measuring project effectiveness in the future. For example, monitoring fish populations can be expensive, but it may be possible in the future to estimate fish production at a restored site by plugging data for surrogate indicators such as hydrology and vegetation growth into a simulation model.  Use of volunteers for data collection can also be quite effective (see Chapter 8: Community Involvement).

Advancing the Science

It may not be practical, or even efficient, for all projects to receive the level of scientific evaluation described above. Although all projects should receive a basic level of monitoring to provide some degree of confidence that the design criteria were met, practitioners overseeing or partnering on many projects might more efficiently enhance overall understanding of restoration ecology by intensively monitoring a carefully selected subset of projects and evaluating their functionality in comparison to reference sites. What constitutes basic data as opposed to more in-depth scientific evaluation may be a product of the intensity, frequency, and precision of data collection efforts. For instance, the same type of data may be collected from two sites – focusing on similar core parameters – yet one project may only collect data on an annual basis, using a simple, precise, technique for each core parameter, while another site may collect data several times a year, using multiple techniques (of differing precision and accuracy) to describe each core parameter. These two levels of effort would both yield informative results. One would inform you about the general site conditions in comparison to a reference site, while the other would yield much greater information that could aid in the advancement of science to understand and improve habitat restoration.

If this approach is applied at a regional level, it may be possible to uncover region-specific core parameters (more specific than the four included in this document) that would allow for comparison among project sites through time. The Gulf of Maine provides an example of this kind of “core” or “pre-restoration” characterization, resulting in the Global Programme of Action Coalition for the Gulf of Maine (GPAC) Protocol. Core variables include:

Base map

Hydrology (including at least the two week lunar cycles, spring, and neap tides)

Marsh surface elevation data

Soils/sediment (pore water salinity)

Vegetation (percent cover by species, invasive species height and density)

Nekton (species composition and richness, abundance by species, length, biomass)

Birds (species composition and richness, abundance by species, also breeding behavior)

Mimicking this type of regional planning effort to establish core parameters and data collection protocols is just one of several efforts that could greatly enhance the science of tidal hydrology restoration.

Another opportunity to improve the science may be buried in file cabinets and computer disks. Regulatory agencies in particular hold a wealth of information. Many agency permits require at least five years of monitoring at a site. While it may not be easy to unearth this information and make it broadly available to the scientific community, it should be feasible to request and evaluate this information on individual projects within a region. At a minimum, this type of data may provide yet one more source of information to consider in evaluating restoration projects. Better yet, these data may aid in the development of larger regional planning efforts to establish core parameters.

Other opportunities to further the Science (from IWWG 2003):

Provide copies of project findings to local planning and coastal regulatory authorities

Present project results to local groups and ecological societies or at national or international conferences of professional organizations

Publicize the work by writing an article for newspapers and for scholarly journals

Archive data and make them available to others.

Scientific Evaluation Highlight Project: Fort DeSoto

Tidal flow between bays in the Fort DeSoto Park Aquatic Habitat Management Area in Pinellas County, Florida was severed due to dredge-and-fill causeway construction undertaken to connect the island chain in the late 1950s. Lack of tidal flow between the bays resulted in extreme summer time water temperatures, low dissolved oxygen, high sediment hydrogen sulfide concentrations, stress to seagrass meadows, and low faunal habitat suitability. In order to relieve these conditions and improve tidal circulation, a portion of the causeway was replaced in 2005 with a 40-foot span bridge. (Plans to construct a second bridge were curtailed due to cost.)

The scientific evaluation plan incorporated both impact and reference sites, 2 years of pre-construction data and 3 years post-construction data (to date), and was estimated to cost $100,000/year. Indicators of all four core parameters were monitored including hydrology (temperature, salinity, dissolved oxygen), vegetation (community composition, seagrass density, shoot counts, lengths and widths, epiphytes), soil (hydrogen sulfide concentration), and fauna (macrofauna identification, length, widths, weight). Yet, even with this extensive plan and data set, interpretation of data in relation to project effectiveness still poses a challenge.

Natural variability has made it very difficult to follow a signal of change for any one parameter. In this case, four major tropical events followed the opening of the bridge and a major red-tide bloom occurred the next year. Comparing pre-construction data to data collected during extreme events is quite challenging and supports the position that long term data collection both before and after construction is the only valid way to follow a trajectory of change.

For Fort DeSoto a few parameters, however, do seem indicate a response to the bridge construction. The water quality conditions have improved in terms of extreme temperatures, salinity and dissolved oxygen. Data suggests that epiphytic growth on the seagrass is decreasing in the impact area. It also appears that fish populations are responding positively but the extreme natural variability of this measure make results somewhat inconclusive. The most compelling evidence of the bridge construction effects is not shown from any individual parameter but arises from an examination of multiple parameters simultaneously. Multiple data sets that are trending toward reference site conditions provide some evidence that the project goals are being achieved. Based on this work, project partners agree that construction of the second bridge may be necessary to yield the most complete restoration possible at the Park.

Interestingly, the parameter that will likely have the biggest impact on the long-term condition and habitat suitability of the site will also take the longest to respond. Elevated sediment hydrogen sulfide concentrations, which directly affect infauna and seagrass condition, are expected to respond to improved water dissolved oxygen concentrations. However, it is expected that declines in sulfides will be slow and may require several decades.

Chapter 8: Community Involvement

Often the general public is not highly informed about the ecological impacts of historic tidal hydrology modifications in the Southeastern United States. Due to a lack of public education and demand, vast areas of tidally restricted areas with the potential to be restored to productive estuaries remain degraded. To increase demand for restoration, as well as gain public acceptance of individual projects, practitioners must commit resources to develop intensive community relations programs. Governmental and nongovernmental organizations, as well as environmental nonprofit groups should adopt strategies that nurture the development of an informed and politically active constituency for the widespread restoration of tidal areas.

Building organizational capacity and dedicated staff in the areas of education, advocacy, and volunteer coordination may be the most important investments towards restoring healthy estuaries in the Southeast Unites States. This section provides:

Recommendations for developing long-term community support at regional and project-specific levels;

Information on volunteerism, and the importance of establishing and maintaining the volunteer base; and

Resources for building community support .

Community Involvement Highlight Project: Clam Bayou, Sanibel Island, Florida

[Sidebar]

Several NGOs focusing on coastal restoration along the Atlantic and Gulf coasts have extensive experience in implementing project level and long-term community involvement strategies. These organizations serve as models for others who share similar missions. Further information regarding these organizations and their established strategies are outlined in the Community Involvement section of the toolkit.

[Sidebar end]

Building Programmatic Support for Restoration

For organizations adopting a long-term, programmatic approach to restoring tidal hydrology on a regional scale, there are a multitude of public involvement strategies for achieving these goals. Some of these strategies include:

Secure political involvement. Increases in restoration opportunities must be generated through public interaction with legislative bodies. These activities are often administered by environmental nonprofit organizations such as those identified in the Community Involvement section of the toolkit. Support at this level can mean direct funding of individual projects or programs rather than the piecing together of multiple grant awards.

Market completed projects. Produce videos for use on local cable channels to demonstrate the benefits of tidal restoration projects. Utilize media during construction and volunteer activities and vary activities over time to keep media engaged. Maintain public education signage so that visitors will recognize the work that was completed.

Host public celebrations. Invite the public to tour completed projects.

Engage the public in hands-on activities.  See the "Working with Volunteers" section below.

Building Project-Level Support

When plans are developed for tidal hydrology restoration projects, it is important to account for concerns of the affected community. Projects that may be technically sound risk never getting off the ground if the project team ignores or overlooks public perceptions and needs. When a project team addresses community concerns and the project receives widespread support, expedited planning and permitting can result, leading to rapid project implementation.

Depending on circumstances such as land ownership, project scope, and proximity to populated areas, a thorough strategy should be developed regarding how and when to engage the public in the process. Given the potential for tidal hydrology projects to alter a flooding regime in a coastal area, it is inevitable that the surrounding populous will have questions and concerns. Typical concerns focus on expected footprint and depth of the new tidal flooding pattern, including projections about the impacts of tropical weather. See Chapter 2: Project Identification, Feasibility and Planning and Chapter 4: Project Design for more information about identifying appropriate sites and project feasibility considerations.

While each tidal hydrology restoration project will present unique challenges in regard to community outreach, below are some elementary components of a public involvement strategy to consider.

Engage early. In addition to gaining approval from the project land owners, consider engaging other nearby landowners and those most affected prior to public meetings. Having affected stakeholders serve as project proponents can help build public support.

Hold public meetings. Be sure to provide an opportunity for the public to weigh in on the project idea well before plans have been finalized. Further information related to conducting public meeting is available in the Community Involvement toolkit.

Clearly translate project goals and objectives. During public meetings and when developing outreach materials, keep in mind that topics can be confusing to the general public. Avoid complex science jargon – use non-scientific language to educate your audience. Modeling activities can be especially challenging to describe. Give careful consideration to the main points that need to be translated. Remember that the ecological benefits of restoring tidal flow are not necessarily obvious to the average citizen.

Tie the community to the project. Community interests may not relate to the primary goals of the restoration project. What might be considered an ancillary benefit by one may be primary for another. Be sure to relate the history and characteristics of the project location and the goals of the project to the interests and concerns of the community.  What might be considered an ancillary benefit by one, may be primary for another.

Utilize success stories. Stories enable understanding. During meetings and when developing outreach materials, utilize simple schematics and visualizations of similar projects to help the public understand project restoration concepts.

Reexamine the project. Be willing to re-examine the project if substantial and valid community opposition exists. Incorporate community concerns into subsequent plans, or if opposition is insurmountable, accept that the project may need to be terminated.

Address community misinformation. If misinformation is widespread, use the media to disseminate correct information that directly addresses community concerns.

Working with Volunteers

While there are various methods for building public support, perhaps the most beneficial is the development of a comprehensive volunteer strategy. Engaging volunteers has become an increasingly important component of ecosystem restoration projects. The inclusion of volunteers for a one-time task may be a simple undertaking, but an exponential increase in benefits to a project will be realized by investing resources in a sustained community involvement strategy that uses dedicated staff to implement education, outreach, advocacy, and volunteer management strategies. The ultimate goal of such a program would be to educate and inspire members of the public to take ownership of their public resources and to serve as a voice for future restoration and protection actions and policies.

[Sidebar]

Volunteer management is a well-documented practice that is featured in several guidance manuals and guides. Some of these resources are identified in the Community Involvement toolkit and can provide more detailed guidance than what is summarized in section.

[Sidebar end]

Some specific benefits of an effective volunteer strategy include:

Financial benefits. At the project level, volunteers can be very useful for reducing costs while helping to meet matching funds requirements for grants. An hour of volunteer service is currently valued at $19.51/hr (Independent Sector).

Project Maintenance. Engaging volunteers in tidal restoration projects may inspire them to continue stewardship of the project they helped construct.

Expanded Capacity. The most dedicated volunteers have also been known to take on more complex roles including recruitment and management of new volunteers as well as initiation and management of their own projects.

Stronger Grant Proposals. Grant proposals with volunteer, education, and outreach components are often ranked higher by funding agencies during their review process than otherwise similar projects that omit these components.

Public Exposure. Volunteer events readily gain the attention of media outlets and local politicians. When recruiting a volunteer core it is beneficial to give explanatory talks and attend public forums to answer questions. This will be a significant investment.

Volunteers will need some training and initial supervision: the more complex the task, the more the need for training. Good advice is to have volunteers do one or two simple but time-consuming tasks and rotate them periodically. Despite the benefits of volunteers, other considerations include the cost and time of training, the need for volunteer oversight, and the potential liability of volunteers being injured helping with the project (IWWG 2003).

Heavy equipment operation, hard hats, and sensitive design components characteristic of tidal hydrology projects do not lend themselves easily to the typical volunteer opportunity. Consider these possibilities for creative incorporation of volunteers:

Utilize professional capacity of volunteers. The populous living in proximity to a project site may have day jobs that could compliment project implementation. Investigate local skill sets including: biologists, engineers, heavy equipment owners/operators, teachers, graphic designers, grant administrators, etc. For example, the St. Vincent Island NWR project would not have been completed without the skilled labor of a volunteer heavy equipment operator. The volunteer received the required federal safety training and was then available for work. Keep in mind that grant-match is commensurate with the value of the service provided – not just the typical volunteer work hour.

Try instituting an “Adopt a Wetland” style program. Tidal hydrology restoration projects typically benefit from frequent observation, especially in the first few years following implementation. A constant set of eyes on the project will allow for more rapid addressing of issues that may arise, such as tidal blockages from organic debris or sedimentation, invasive vegetation, or illegal vandalism/dumping. High frequency scientific monitoring is typically not financially feasible; however, an “adopt a wetland” style program encourages both long-term volunteer involvement and ensures constant qualitative assessment. Examples of these programs used by the University of Georgia Marine Extension and the Galveston Bay Foundation are included in the Community Involvement toolkit.

Volunteers and Monitoring

Another resourceful way of engaging volunteers over the long-term is to involve them in scientific monitoring activities. This can provide a great benefit, as monitoring is usually a requirement associated with the use of grant funds and is necessary to gauge project outcomes. Often, the burden of monitoring can be decreased by utilizing volunteers who live in close proximity of the project.

The validity of monitoring data gathered by volunteers is sometimes questioned by members of the public, academics, and state managers. However, in many cases, due to costs, volunteers are the only source of labor available to meet this task. Contrary to common perceptions, volunteer collected data is often useful in a monitoring or research setting. In fact, studies have shown that volunteer monitoring data is often as accurate and valid as the data gathered by academics and professionals (need the citation for this- I think Amy from Battelle was the person who brought this up). The key to assuring data quality is to provide thorough training for volunteers in standard protocol.

Some points to consider when developing a volunteer monitoring program:

Volunteering Capabilities. Limit volunteer involvement with complicated techniques such as vegetation monitoring or fish counts. Mammal and megafauna monitoring are likely easier tasks.

School Programs. Involve grade schools in monitoring programs. Schools are helpful in amassing long-term data sets over multiple years. When compiling this data, be sure to throw out any outlier data points.

Academic oversight. Involve university researchers in the development of a monitoring plan and then provide these researchers with the best data collection volunteers. Dr. David Burdick, University of New Hampshire, implemented a monitoring plan that incorporated volunteer data collection for the Little River Restoration Project. He found that their contribution has been beneficial for long term repeated measures.

Below are some monitoring activities critical to understanding the effectiveness of most tidal hydrology restoration projects that may more easily apply to volunteers. More detailed information is included in the Chapter 7: Scientific Evaluation and Monitoring.

Invasive vegetation. Consider training volunteers on one to two types of specific invasive plants. Provide them with the appropriate tools to document their presence/absence (training on quadrat surveys or transect) and removal, if applicable. It is generally advisable to steer volunteers clear of activities requiring percent cover estimates. This is an activity that requires a good degree of calibration and given the typical turnover in a volunteer workforce, it may lead to problems with data analysis.

Hydrology. By establishing permanent stations at the project site, certain tools allow for collecting data on tidal height and period that require only periodic visual observation and recording of information.

Salinity. Simple tools (e.g., refractometer and data sheets) allow for collection of many relevant data points.

Water quality. Many companies sell water quality kits that are very simple to use in the field with straightforward training techniques and direction manuals. Typical kits test for DO, salinity, ph etc.

Bird counts and identification. Bird-lovers love to watch, identify, and count birds.

Photopoint. Establish visual markers throughout the site (i.e., numbered wooden posts). Provide volunteers a compass and a data sheet indicating the direction to take photos from any given post. It is also a good idea to provide an example photo taken from each photopoint to allow for a refinement of orientation. While completely qualitative in nature, a picture can often provide more information than quantitative data points.

Community Involvement Highlight Project: Clam Bayou Hydrology Restoration

During the South Florida population boom of the 1950s and 1960s, area developers used dredge and fill to create causeways connecting Sanibel and Captiva Islands to the mainland. Unfortunately, this causeway bisected Clam Bayou and Dinkins Bayou, halting all natural tidal flushing between the two mangrove-dominated systems. The impoundment of freshwater resulted in the loss of more than 150 acres of mangroves, 20 acres of oyster reefs and 120 acres of seagrass beds. Fish kills and algae blooms were common occurrences.

While their initial interest may have been spurred by concerns about aesthetics and property values, the private landowners surrounding the bay formed the Clam Bayou Preservation Association to investigate the problems and solutions for the system. They used their own funds to hire a consultant to study the bayou’s flow and bathymetry. The Association spurred the City of Sanibel into action with the results of this study and partnered with the City to obtain the remaining information needed to develop a project design. The City took the lead on the 2006 installation of 3 – 10’ X 10’ box culverts under the causeway but the citizens have remained actively engaged.

Citizens have planted more than 5,000 mangroves over the course of multiple volunteer days to kickstart the repopulation of mangrove islands within the Bay. While Rob Loflin, City of Sanibel project manager, hopes that the City would have addressed the problem eventually, he acknowledges that the local citizens “drove and sped up” the process.

Bibliography

# Comments

Highlight Projects not hyperlinked

need citation here

We don’t have this example

We don’t have this example

We could include a sidebar example of St. Vincents Island. “Equipment accessibility to St. Vincent’s National Wildlife Refuge was the biggest hurdle to restoring nearly 2000 acres of estuarine marsh. Weight limits on barges and the remote location of the barge landing site in relation to the project costs time and money in logistical planning.”

A location to find out more information would be useful.

Get experts to help fill in table

Rozas: Perhaps readers would find it more useful if we provided in this column examples of studies from the literature that use the methods recommended in the table or we could cite these examples in the box where the methods are recommended as I’ve done here.

DMB: Sure, but I think the example should be based on real data.  For example, Morgan and Short 2002 have a set of trajectories for created marshes in New England.  Simenstad and Thom 1996?  Maybe a paper in the tidal restoration issue of Wetlands Ecology and Management in 2002.  Weinstein also has written about trajectories and setting targets- his examples were, I believe, tidal restoration in NJ

Rozas: Leslie, I don’t know what studies you are referring to here, but they are probably not specific to hydrological restoration projects. The time required for a hydrological restoration project to have fisheries biomass equivalent to a natural wetland would depend.  For example, if the hydrology to a wetland was completely restored (i.e., all barriers removed, no structures left in place), then ecological equivalency to a natural wetland would be possible, and probably would occur within a short time (a few years). On the other hand, if a structure is left in place to control tidal exchange, then the wetland may never reach ecological equivalency with a natural wetland, and the % of natural equivalency would depend on how much tidal exchange was restricted. Based on our current state of understanding, it would not be easy to predict the level of ecological recovery from any measure of tidal restriction either.

(Bethney) Are there funding opportunities out there specifically for monitoring?

(Bethney) I’m not sure this is so true anymore; NOAA’s Phytoplankton Monitoring Network (the one Kate Nielson used to work for) is mainly done by volunteers