Project Plan

Disaster Management Application:

Support to HAZUS-MH DSS

1.0 Purpose and Scope

The support to the Multi-hazard Loss Estimation Methodology (HAZUS-MH) decision support system (DSS) that is proposed here is part of a larger set of activity that comprises the Disaster Management Applications Program. HAZUS-MH is a standardized, national methodology for estimating loss from natural disasters. It is the primary tool used by the Federal Emergency Management Agency (FEMA) for mitigation and has been in development for approximately 10 years. FEMA coordinates the development of HAZUS through a contract with the National Institute of Building Sciences (NIBS). The current version of the HAZUS tool consists of loss estimation methodology for 3 natural hazards; earthquake, flood, and wind. The wind tool is currently being modified to include models that incorporate the effects of tide, surge, near-shore wave effects, and dune erosion under contract to NASA (Cooperative Agreement NNS04AA5A). One of the goals of NASA’s Applications Program is to development cooperative relationships with federal partners so that the results of NASA science and technology can be incorporated into an operational DSS. One of the primary partners in the Disaster Management Program is FEMA. Since FEMA plans to continue the development of HAZUS-MH, it is a logical DSS for the focus of the partnership. NASA’s role in HAZUS-MH is to benefit the HAZUS-MH tool through the infusion of NASA Earth science research results.

This plan encompasses fiscal year 2004, and directly supports the following Integrated Budget and Performance Document (IBPD) performance measure:

4ESA1: Benchmark measurable enhancements to at least 2 national decision support systems using NASA results.

2.0 Project Goal and Objectives

The goals of this project are as follows:

- To define the opportunity for remote sensing data to improve the estimation of aerodynamic surface roughness values and evaluate the performance of data in test environments within the HAZUS-MH wind model.

- Evaluate the utility of NASA and other remote sensing data for improving digital elevation models and digital bathymetry models along the United States coast.

- To participate with FEMA, NIBS, and other organizations and agencies to define other opportunities for HAZUS-MH to benefit from NASA’s Earth System Science Research

Specific objectives of the this project are

- Process remote sensing data into products for estimating the size and density of surface obstacles and ground cover for initially two locations, each ideally encompassing multiple land use/land cover categories.  LIDAR data is a candidate for this objective.

- Investigate techniques to process remote sensing data for ground cover information and for developing information on the size and density of buildings and other surface obstacles.

- Investigate the utility of remote sensing data to characterize topographic variation for coastal areas to a distance of 10 meters above and below mean sea level. Perform coastal flood model sensitivity analyses to study the benefits of high resolution/high accuracy DEM/DBM data versus baseline USGS topography data and NOS/HSD bathymetric data.

- Inventory prototypical remote sensing derived topographic and bathymetric datasets for model sensitivity analyses.

- Compare HAZUS-MH results using aerodynamic surface roughness estimates derived from the State of Florida land use/land cover classification and related aerodynamic surface roughness estimates derived from the MRLC classification.

- Inventory NASA and other remote sensing datasets from which the size and density of buildings and other surface obstacles can be estimated. Process  the selected remote sensing data to map and estimate surface roughness parameters, such as the size and density of buildings and other surface obstacles within each study region.

- Coordinate with FEMA and NIBS on further participation of NASA to support HAZUS-MH with NASA’s 18 satellite observatories including participation in meetings and future proposal development.

3.0 Project Team

Project Management

Disaster Management Program Manager:

Stephen Ambrose, NASA Headquarters Code YO

Disaster Management Project Manager:

Dr. Bruce Davis, NASA Stennis Space Center

NASA Centers

John C. Stennis Space Center 		POC: Dr. Bruce A. Davis

Partner organizations
Lockheed Martin-Stennis Operations (LMSO) technical support contractor

Federal Emergency Management Agency (FEMA)

National Institute of Building Sciences (NIBS)

Applied Research Associates (ARA)

4.0 Roles and Responsibilities

Stennis Space Center:  Stennis Space Center (SSC) represents NASA as a Co-PI and part of the technical team primarily related to the use of remote sensing data. Stennis also serves to monitor and review technical progress made by NIBS under contract to NASA. Furthermore, SSC represents NASA on the Oversight Committee that is a subcommittee of the Wind Committee within NIBS. The oversight committee will monitor the technical aspect of the project for overall compliance with HAZUS-MH goals. The SSC civil servant staff relies heavily on the Stennis Technical Support Contractor, Lockheed Martin-Stennis Operation (LMSO).  The SSC civil servant team manages and directs the LMSO team in performing systems engineering tasks and meeting project deliverables.

Federal Emergency Management Agency: (FEMA) maintains the contract with NIBS that provides overall integration of HAZUS-MH components. FEMA maintains management authority on the technical direction of HAZUS-MH and authorizes all release of the approved software.

National Institute of Building Sciences: (NIBS) is under contract to provide overall integration of models and software components to address FEMA requirements. For this project NIBS is the Principal Investigator responsible for overall technical success. NIBS will manage the subcontract to Applied Research Associates.

Applied Research Associates: (ARA) is under contract to NIBS to develop and test the coastal risk assessment module.

5.0 Implementation Approach

The fundamental objective of this project is to produce an advanced state-of-the-art capability to estimate coastal wind and flood risk in a risk consistent manner, as required for implementation in a multi-hazard decision support tool such as HAZUS-MH. To achieve this objective, NASA will support two areas of research in this project. These areas center on the integration and use of NASA developed technology, capabilities, and data. The two research areas are:

1. Use and analysis of NASA remote sensing data for improving digital elevation models

2. Investigation of a new concept for the direct estimation of aerodynamic roughness using NASA data and verification/validation capabilities.

These areas of research are briefly described in the following paragraphs.

Digital Elevation Models. The current digital elevation models (DEM) generally used in HAZUS-MH and other risk assessment tools consist of USGS 30 m grid data. This relatively coarse grid has well documented limitations in terms of horizontal resolution and vertical accuracy. Nevertheless, it is widely available for all locations in the United States and therefore readily serves as the default DEM for regional loss studies.

Ground elevation data is critical to accurate estimation of flood losses and for mitigation of flood losses. The ability to process remote sensing data with much higher resolution data in a coastal flooding model is critical for developing improved coastal flooding studies and risk assessments. In addition, higher resolution data will provide for detailed modeling of barrier islands and dune erosion as well as coastal flooding in bays and waterways behind barrier islands.

Remote sensing data has been collected for much of the coastal United States. SSC will inventory these data and utilize them through this research to demonstrate sensitivity in models and ability to provide derived products that offer enhanced model results. These data sources include but are not limited to SRTM, ASTER, Landsat, and QuickSCAT.

Aerodynamic Surface Roughness. Surface roughness, z0, is one of the critical parameters for estimating wind loss damage in the Hurricane Module of the HAZUS-MH Decision Support System. z0 can be rigorously estimated through a variety of anemometer wind measurements. Some methods are based on upon measuring the wind profile as function of height and fitting the wind velocity profile to a logarithmic law to estimate the boundary layer. Other methods use a prop vane anemometer to measure the wind speed and a sonic anemometer to measure friction velocity at two different heights with theoretical models to derive z0. All these methods are extremely expensive and impractical for large areas or regional loss studies. To overcome these issues, the current state of the art is to estimate z0 using expert judgment coupled with land cover/land use classifications developed from remote sensing data.

A new concept is proposed herein for the remote sensing derived estimation of z0. By processing building height, silhouette area, and lot area, we may be able to compute z0 from remote sensing data. Height profiles and land cover characteristics can both be calculated using a variety remote sensing data and processing techniques including data acquired from active and passive sensor systems. Several ESE data sources will be investigated including SRTM, Quickscat, and SAR/InSAR. This application of the NASA remote sensing data has the potential to create a much-improved means for predicting wind loads on buildings and performing risk assessments and regional loss and mitigation assessments.

6.0 FY04 Deliverables

- Evaluation of aerodynamic surface roughness estimation derived from remote sensing land cover products. (Report)

- Evaluation of the effect of land cover classification scheme on Z0 estimation. (Report)

- Evaluation of remote sensing derived DEM data. (Report)

- Evaluation of NASA ESE and other remote sensing data to construct viable land cover classifications for input into the HAZUS-MH Wind model. (Report)

7.0 Schedule & Milestones

- Inventory of remote sensing data for proposed study areas (Jan. – May 2004)

- Configuration of flux tower (November 2003 – March 2004)

- Comparison of land cover classification schemes (April – June 2004)

- DEM comparison (May – August 2004)

- Participate in HAZUS meeting (Jan – September 2004)

8.0 Budget

The HAZUS-MH project element FY04 budget and spend plan are shown in Table 1 and Figure 1, respectively.

Table 1: HAZUS-MH FY04 Budget (NASA portion of the project)

|  |  | FY04 Budget |
| --- | --- | --- |
| ACTIVITY | PERFORMING ORGANIZATION | Procurement ($K) | NASA SSC Civil Servant FTE |
| Evaluation of aerodynamic surface roughness estimation derived from remote sensing land cover products | NASA SSC technical contractor | 30 | 0.05 |
| Evaluation of the effect of land cover classification scheme on Z0 estimation | NASA SSC technical contractor | 35 | 0.05 |
| Evaluation of remote sensing derived DEM data. | NASA SSC technical contractor | 45 | 0.1 |
| Evaluation of NASA ESE and other remote sensing data to construct viable land cover classifications for input into the HAZUS-MH Wind model | NASA SSC technical contractor | 40 | 0.05 |

9.0 Performance Measures

JACIE project performance will be assessed using several methods.

- Technical team meetings or teleconferences, of at least one per month but likely more frequently, between the NASA project team and technical contractor project staff to assess project task status.

- Weekly activity reports provided by contractor staff to NASA.

- Weekly activity reports provided by NASA Stennis Space Center to NASA Headquarters Code YO.

- Participation in weekly NASA Code YO staff teleconferences

- Project reviews via telecon conducted every 2 weeks.

- Project team meetings 3 times per year.

10. Management Signatures

__________________________________________________________             ______________

Stephen Ambrose								         Date

Disaster Management Program Manager

NASA Earth Science Enterprise Applications Program

| Bruce A. Davis, Ph.D. Disaster Management Deputy Project Manager NASA Earth Science Applications Directorate NASA John C. Stennis Space Center, Mississippi |  | Date |
| --- | --- | --- |