NASA Earth Science Enterprise

Earth Science Applications Program

___________________________________________________________________________

Earth Science for Disaster Management

Disaster Management Program Element Plan: 2004-2008

(v.7, 2-11-2004)

Earth Science Exploration Serving Society

Accelerating the realization of economic

and societal benefits from Earth science,

information, and technology …

Table of Contents

Page

I.  	Purpose and Scope	3

II.  	Disaster Management Program:  Goals and Objectives	4

Short-term Objectives (04-05)…………………………………………………………………	.4

Long-term Objectives (FY06-FY08)	6

III.  	Program Leadership and Partners	6

Program Management	6

Networks	6

IV. 	Decision Support Tools and Disaster Management Issues	8

Priority Decision Support Systems for FY2004-2005:	8

Disaster Management Issues	10

Cross-Application Activities	10

Disaster Management Program Management:  Integrated System Solutions Diagram	11

V.  	Program Activities:  Projects, Solicitations, and Program Support	12

Application Projects	12

Competitive Sourcing and Solicitations	16

Solid Earth and Natural Hazards NRA	16

Research, Education, and Applications Solutions Network Projects	16

Program Management Activities and Studies	17

VI. 	Schedule and Milestones	22

VII. 	Program Management and Performance Measures	22

Program Management Measures (Internally Focused)	23

Performance Measures (Externally Focused)	23

VIII:	Disaster Management Roadmap	25

IX:  	FY04/05/06/07/08 Budget and Resource Expectations	26

SENH NRA2002 (FY2004-2005) Budget Breakdown	26

Congressionally Mandated Projects	26

Note:  This plan is based on the President’s proposed FY2004 budget.

NASA Earth Science Enterprise - Earth Science Applications Program

Earth Science for Disaster Management

Disaster Management Element Plan:  2004-2008

# I.  Purpose and Scope

The Disaster Management program element is one of 12 elements in the Earth Science Enterprise (ESE) Earth Science Applications Program.  NASA and the Earth Science Applications Program collaborate with partner organizations to enable and enhance the application of NASA’s Earth science research results to serve national priority policy and management decision-support tools.  The desired outcome is for partner organizations to use project results, such as prototypes and benchmark reports, to enable expanded use of Earth science products and to enhance their decision-support tools, systems, and capabilities.

The ESE Disaster Management program element extends products derived from Earth science research results information, models, technology, and other capabilities into partners’ decision support tools (DSTs) for Disaster Management issues.  The Disaster Management Program addresses issues of concern and decision-making related to volcanoes, earthquakes, drought, wildfire, hurricanes, climate, wind, tornadoes, and flooding planning, compliance, and forecasting.  The ESE Disaster Management Program is designed to advance the use of products from NASA’s 18 satellite missions and 80 sensors to improve our knowledge of Earth system processes and instrument capabilities and to extend these benefits to society.

The Disaster Management Program focuses on decision support tools serving the following classes of issues related to the disaster cycle:

(	Preparedness – Planning how to respond to a disaster

(	Mitigation – Minimizing the effects of a disaster

(	Response – Minimizing the hazards created by an emergency

(	Recovery – Returning the community or environment to normal

NASA partners with Federal agencies and with regional-national organizations that have Disaster Management responsibilities and mandates to support Disaster Management managers.  Primary partners are the U.S. Department of Homeland Security (DHS), the National Oceanic and Atmospheric Administration (NOAA), the Environmental Protection Agency (EPA), the Federal Aviation Administration (FAA), the U.S. Department of Agriculture (USDA), and the U.S. Geological Survey (USGS).  The Disaster Management Program may include international organizations and activities provided a U.S. partner is involved.  Some of the Disaster Management Program’s activities may also benefit the ESE Application Division’s Aviation, Homeland Security, Energy Management, Ecological Forecasting, Public Health, Air Quality, and Water Management program elements.  Through the Disaster Management Program, NASA provides results that support the White House Committee on Environment and Natural Resources (CENR) and the interagency programs on Climate Change Science and Technology (CCSP, CCTP).  This Program also works through such international agencies as the World Meteorological Organization/International Global Observing System (WMO/IGOS), the United Nations Educational, Scientific and Cultural Organization (UNESCO), the Committee on Earth Observation Satellites (CEOS), and other international countries and partners.

Priority Earth science missions for the Disaster Management Program include Terra, Aqua, the Ice, Cloud, and land Elevation Satellite (ICESat), the Quick Scatterometer (QuikSCAT), CloudSAT, National Polar-orbiting Operational Environmental Satellite System (NPOESS), NPOESS Preparatory Project (NPP), Topography Experiment (TOPEX), Shuttle Radar Topography Mission (SRTM), Tropical Rainfall Measuring Mission (TRMM), Landsat, and Gravity Recovery and Climate Experiment (GRACE).  Sensors include the Moderate Resolution Imaging Spectroradiometer (MODIS), Atmospheric Infrared Sounder (AIRS), Advanced Microwave Scanning Radiometer – E (AMSR-E), Geo-science Laser Altimeter System (GLAS), Lightning Imaging Sensor (LIS), SeaWinds, Enhanced Thematic Mapper (ETM), and other multispectral and visible sensors.  Priority Earth science models include the Pennsylvania State University/National Center for Atmospheric Research Mesoscale Model (MM5), Global Climate Model (GCM), ETA, Wind, Tree Blowdown, the National Weather Service (NWS) FLDWAV, WAVEWATCH III, and other models.  The project plans associated with the Disaster Management Program designate specific sensors and models, and they state specific partnership activities to extend Earth science measurements, environmental data records, and geophysical parameters.

This plan covers objectives, projects, and activities for Fiscal Years 2004-2008.  In Fiscal Year 2004 (FY04), the Program’s priority activities focus on extending the ability of the Hazards U.S. Multi-Hazard (HAZUS-MH) Decision Support System (DSS) and of wind modeling for coastal flood inundation information, as well as improved earthquake information from the Southern California Integrated Global Positioning System (GPS) Network (SCIGN).  In FY05-08, the Program’s priorities focus on extending the capability of HAZUS-MH to incorporate NASA satellite technologies in the fire and combined flood and wind modules for multi-hazard assessments.  FY05-FY08 expands the types of satellite measurements and model products that enhance other decision support tools, such as NOAA’s Hazard Mapping System and the NWS Advanced Weather Information Processing System (AWIPS).

# II.  Disaster Management Program:  Goals and Objectives

The goal of the Disaster Management Program is as follows:

Enable partners’ beneficial use of Earth science research results, observations, models, and technologies to enhance decision support capabilities serving their Disaster Management and policy responsibilities.

Major tenets of the Disaster Management Program’s goals include the following:

(	Develop and nurture partnerships with appropriate Disaster Management organizations

(	Identify and assess partners’ Disaster Management responsibilities, plans, and decision support tools, and evaluate the capacity of NASA Earth science results to support these partners

(	Validate and verify application of Earth science results with partners, including development of products and prototypes to meet partners’ requirements

(	With partners, document, verify, and validate the value of Earth science results in decision support tools and support the tools’ adoption into operational use

(	Communicate results and partners’ achievements to appropriate Disaster Management communities and stakeholders

## Objectives

The Disaster Management Program serves the NASA Strategic Plan Objectives 1.2 and 3.1, and the NASA Integrated Budget and Performance Document (IBPD) Performance Measures 5ESA2, 5ESA4, 5ESA6, 5ESA7, 5ESA8, and 5ESA9 (www.ifmp.nasa.gov/codeb/budget2004).

Specifically, the Disaster Management Program pursues the following short-term (2-year) and long-term (5-year) objectives:

### Short-term Objectives (FY04-05)

| February 2004 | Complete Evaluation Report on HAZUS. Develop work plan with the National Institute of Building Sciences (NIBS) to enhance HAZUS-MH using NASA technologies and models (WAVEWATCH Model, surface roughness, Landsat, Advanced Spaceborne Thermal Emission and Reflection Radiometer (ASTER), and SRTM digital elevation model (DEM)) |
| --- | --- |
| February 2004 | Deliver evaluation report on the HAZUS-MH Hurricane Model to stakeholders (WAVEWATCH Model, surface roughness, Landsat, ASTER DEM, SRTM DEM) |
| March 2004 | Progress Report review Finalize memorandum of understanding (MOU) with Federal Emergency Management Agency (FEMA)/DHS through the FEMA Disaster Response and Recovery Division |
| June 2004 | Quarterly Review of HAZUS-MH WAVEWATCH research results. |
| September 2004 | Complete first year report on wind module work with NIBS; coordinate results with FEMA |
| December 2004 | Publish article/paper on Earth science input to Disaster Management decision tools WAVEWATCH, ASTER, QuikSCAT |
| February 2005 | Complete a verification/validation report and schedule a results conference/workshop on satellite product benefits to wind models Complete evaluation report on at least one additional Disaster Management decision support tool (Hazard Mapping System (HMS)) - report to specify Earth science measurements and models |
| March 2005 | Validate Earth science inputs from at least three sensors and models into at least two separate Disaster Management decision tools and policy/management activities – includes NOAA Hazard Mapping System and addition of fire assessment capability in HAZUS-MH Complete at least one benchmark report and conduct at least one results conference on Earth science inputs into Disaster Management activities and decision tools, including a wildfire or an earthquake activity Terra, Aqua, GRACE, QuikSCAT |

## Long-term Objectives (FY06-FY08)

| November 2005 | Establish agreements with at least two federal partners and at least one non-federal partner in disaster management Establish final report summary on 10 projects funded through a Solid Earth and Natural Hazards (SENH) NASA Research Announcement (NRA) showing how projects met the integrated systems solutions diagrams Complete evaluation report on at least one additional Disaster Management decision support tool (AWIPS) - report to specify Earth science measurements and models |
| --- | --- |
| Sept. 2006 | Complete benchmark reports and conduct a results conference on Earth science support to at least three Disaster Management decision support tools |
| Sept. 2007 | Publish at least three articles on Disaster Management applications of Earth science, including at least one in a peer-reviewed journal |
| Sept. 2008 | Complete benchmark reports and conduct results conferences on at least four separate Disaster Management issues and corresponding decision support tools |

# III.  Program Leadership and Partners

## Program Management

Disaster Management Program Manager:  Stephen Ambrose, NASA-Headquarters

•	Program development, strategy, plans, and budgets

•	Program representation, advocacy, and issues to ESE management and beyond

•	Communication of ESE priorities and directives to Disaster Management Program team/network

•	Implementation of interagency agreements and partnerships

•	Monitoring of Disaster Management Program metrics and performance evaluation

Disaster Management Deputy Program Manager:  Dr. Bruce Davis, NASA-Stennis Space Center

•	Leadership on project plans, development, performance, and partnership relationships

•	Communication of project metrics, performance, status, and issues to Program Manager

•	Leadership and communication to Disaster Management Program team and network

•	Coordination between NASA Centers on Disaster Management Program activities

•	Management for grants funded through Stennis Space Center (SSC) and cooperative agreements

•	Management of Disaster Management Program tasks at SSC

## Networks

Primary contacts within NASA Centers and Federal partner agencies that are enabling NASA capabilities to the Disaster Management Program are listed below.  This list is not exhaustive; only the primary program managers and focal points for specific and major projects or subject areas are provided.

### NASA Center and HQ Contacts:

Mr. Ron Blom (Geology) - Jet Propulsion Laboratory (JPL)

Dr. James Brass/Vince Ambrosia (Wildfire) - Ames Research Center (ARC)

Dr. Steve Goodman (Weather, Severe Storms) – Marshall Space Flight Center (MSFC)

Dr. Shahid Habib (Hurricane, Landslide, Precipitation, Fire) – Goddard Space Flight Center (GSFC)

Dr. John Murray (Weather, U.S. Weather Research Program (USWRP) – Langley Research Center (LaRC)

Dr. John LaBrecque – Geodetic Imaging, Hazard Research (Code YS)

Ms. Myra Bambacus – Geospatial Interoperability Office (GIO), GSFC

Ms. Tanye Coleman – Business Division (Code YB)

Dr. James Dodge – Research Division (Weather) (Code YS)

Dr. Gran Paules – Technology Division (Code YF)

Ms. Kitty Kavens – International and Interagency Activities (Code I)

Ms. Elizabeth Williams – International Affairs (Code I)

Dr. Tod Companion – Interagency Activities Code I

### Primary Federal Partners

DHS

Claire Drury – FEMA, Mitigation Division

Ed Laatche – FEMA, Program Policy and Assessment Branch

Margaret Lawless - FEMA (Subcommittee on Disaster Reduction (SDR) Representative)

Nancy L. Suski – DHS, Emergency Preparedness and Response (EP&R)

Mr. Paul Rooney – FEMA, Floodplain Mapping Division

Mr. John J. Perry – FEMA, EP&R

Dr. Randolph Langenbach – FEMA Earthquake Program

NOAA

Helen Wood – NOAA National Environmental Satellite, Data and Information Service (NESDIS) (SDR Chair)

Bruce Ramsey – NOAA/NESDIS, Office of Research and Applications (ORA)

Dave Helms – NWS Headquarters

Donna McNamara – NOAA/NESDIS

USGS

Ms. Roz Helz – USGS, Earthquakes and Volcanoes

Mr. Tim Cohn – USGS (SDR Representative, Grand Challenges Representative)

Dr. Wayne Thatcher – USGS, Menlo Park, GPS Networks

USDA

Mr. Tom Bobbe – Forest Service, Remote Sensing Applications Center

Mr. Paul Greenfield – Forest Service Headquarters

### International, National, and Regional Organizations

Mr. Michael Hales – NOAA/NESDIS International Affairs - CEOS – World Summit on Sustainable Development (WSSD)

Dr. Pricilla Nelson – NSF

Ms. Leslie Curtin - State Department, Humanitarian Information Unit (HIU)

Mr. James Weber – International Symposium on Remote Sensing of the Environment (ISRSE) Organization

Dr. Charles Hutchison – University of Arizona

Domestic

Climate Change Technology Program – The ESE Applications Division leads a CCTP task group on measurements and monitoring supported by the Disaster Management Program.

The Climate Change Science Program – A joint federal program of the President’s Committee on Climate Change Science and Technology Integration has issued its strategic plan to address some of the most complex questions and problems dealing with long-term global climate variability and change.

U.S. Weather Research Program – Weather research initiative to improve weather modeling through intensive field campaigns.

Solid Earth Science Working Group (SESWG) – Blue-Ribbon panel produced document on solid Earth science and research.

CENR Subcommittee on Disaster Reduction (and associated Working Groups) – Office of Science and Technology Policy (OSTP) subcommittee and joint effort from all Federal agencies; NASA is co-chair of the Remote Sensing Applications Working Group (RSAWG)

Geospatial One Stop (GOS) – GIO collaboration to bring interoperability to the federal community.

Federal Geographic Data Committee (FGDC) – NASA participates in the standards committee for Homeland Security and Geographic Information.

Global Learning and Observations to Benefit the Environment (GLOBE) - Disaster Management played a role in the selection of the current contractor (University Corporation for Atmospheric Research (UCAR)) and continues to participate in GLOBE-sponsored events and school visitations.

Interagency Program Office (IPO) for NPOESS – This interagency office that has NASA representation is participating in assessing and validating future NPOESS instruments and science.

International

International Global Observing System – Through the Earth Observation Summit and the World Meteorological Organization, ESE contributes by providing NASA capabilities for research.

Global Climate Observing Strategy (GCOS) – NASA participates in international meetings related to GCOS and related data management issues.

World Summit for Sustainable Development (and 4 Working Groups) – the Disaster Management Program leads Module 3 – Disaster Management and Conflict of the type-2 partnerships under the WSSD.

International Symposium on Remote Sensing of the Environment

The Disaster Management Program interacts with the Nation Applications, Croscutting Elements and other ESE programs (e.g., Education, Outreach, DEVELOP, and GIO) to support appropriate projects.

# IV.  Decision Support Tools and Disaster Management Issues

## Priority Decision Support Systems for FY2004-2005:

### HAZUS-MH

The HAZUS-MH Loss Estimation Tool is a geographic information system (GIS) based DSS tool developed by the U.S. Federal Government for estimation of loss caused by natural hazards.  FEMA oversees HAZUS-MH activities at large, whereas the National Institute for Building Sciences (NIBS) manages this tool’s development and implementation for use by the Federal, State, and Municipal emergency management communities.  FEMA initially released HAZUS in 1999 as HAZUS-99 SR2, primarily as a tool for earthquake disaster risk assessment.

The HAZUS-MH Hurricane Module, referred to as the “Preview” Hurricane Model, has been recently released.  A full-capability Hurricane model, tentatively scheduled for release in 2006, includes the ability to estimate risk of property damage and loss from hurricane wind, storm surge, waves, and flooding damage.  HAZUS-MH is also being expanded to address other forms of wind hazards, including tornados, extra-tropical storms, hail storms, and thunderstorms.

Each HAZUS-MH module (earthquake, wind, flood) allows the user to map, assess, and display geospatial data pertaining to a specific natural hazard to assess and mitigate hazard risk.  HAZUS-MH also enables estimation of physical damage to buildings, critical facilities, and other infrastructure.  In addition, each hazard-specific module gives estimates of economic loss (e.g., lost jobs, business interruption, repair costs, construction costs) and social impacts (e.g., identifying requirements for shelters and medical aid).

NASA’s role in HAZUS-MH is to benefit the HAZUS-MH application through the infusion of NASA Earth science research results.  For example, NASA observation technologies and modeling expertise in wind, precipitation, and digital elevation modeling, through QuikSCAT, TRMM, and ASTER sensors, respectively, can improve the HAZUS-MH DSS through broader observations and improvements to HAZUS-MH models.  The Disaster Management Program measures the resulting improvements to the HAZUS-MH system to determine the benefits of these global measurements to local communities.

### HAZARD MAPPING SYSTEM

The Hazard Mapping System (HMS), developed by the NOAA, NESDIS, Interactive Processing Branch, is a multiplatform remote sensing DST for detecting fires and smoke over the United States and adjacent areas of Canada and Mexico.  This computer-based system is an integral part of the NOAA Satellite Services Division’s near-real-time hazard detection and mitigation efforts.  The HMS currently uses NOAA's Geostationary Operational Environmental Satellites (GOES) and Polar Operational Environmental Satellites (POES), and the MODIS instrument on NASA's Terra and Aqua spacecrafts.  A meteorologist sitting at a computer terminal outlines the areas of fire and smoke.  Automated fire detection algorithms are employed for each of the satellites while smoke is annotated by a satellite image analyst.  The resulting product is provided to the National Weather Service, the U.S. Geological Survey, the U.S. Forest Service, the Environmental Protection Agency, and numerous state and local land and air quality managers.  Major improvements are needed to use the full capabilities of MODIS Rapid Response (RR) and other satellite sensors for this DSS.  The Disaster Management Program is working closely with the University of Maryland Department of Geography on the integration of MODIS fire and land use/land cover products into the HMS.

### Advanced Weather Interactive Processing System

A high-speed, technologically advanced processing, display, and telecommunication decision support system called the Advanced Weather Interactive Processing System (AWIPS) is the centerpiece of National Weather Service operations.  AWIPS is an interactive computer system that integrates all meteorological, hydrological, satellite, and radar data into one computer workstation that forecasters use to create their daily products. AWIPS allows forecasters the interactive capability to view, analyze, combine, and manipulate large amounts of graphical and alphanumeric weather data, such as weather, flood, air quality, and marine weather forecasts.

AWIPS is installed in all 119 NWS Weather Forecast Offices (WFOs), 13 regional River Forecast Centers (RFCs), and in several national weather centers.  AWIPS utilizes a number of satellite products and applications that can be enhanced by NASA research and applications; when partnered with NOAA, NASA products can improve the information provided to NWS field Offices.

The Disaster Management Program works with NWS to improve AWIPS’ ability to incorporate more of NASA’s assets into the meteorologists’ decision-making processes.  For example, TRMM satellite observations of lightning can improve NWS forecasts of severe weather.  The NASA Short-term Prediction Research and Transition (SPoRT) Center is improving lightning detection methods and is working with the NWS Southern Regional Headquarters to put this information into the hands of forecasters.

NASA also has a wealth of data management, data communications, and complex modeling experience that may provide significant improvement to AWIPS.  By providing the NWS with NASA satellite expertise and data communications experience, the NWS can enhance the AWIPS to provide more satellite data and model outputs to the NWS field offices.   Increases in satellite utilization with future NPOESS and NPP data, as well as future geostationary satellite data coming from the Geosynchronous Imaging Fourier Transform Spectrometer (GIFTS), make improved communications and data processing capabilities essential to maximizing AWIPS’ usefulness.

## Disaster Management Issues

The application team continually consults with its partners to identify important issues facing the Disaster Management community, to examine associated decision support tools, and to determine priorities within the Disaster Management portfolio.  Topics are listed below with application partners given in parentheses.

(	Severe weather (SPoRT Center/lightning detection/NWS)

(	Disaster management programs for Homeland Security (cross-cutting)

(	International disaster management issues and coordination (CEOS-WSSD, Earth Observation)

(	Earthquake improvements as a result of Interferometric Synthetic Aperture Radar (InSAR/Restless Planet Initiative) and other techniques to predict earthquakes or the precursors to earthquakes

(	Humanitarian Information and Geospatial Improvements to Global Monitoring (State Department and Pacific Disaster Center/Center of Excellence)

(	Disaster Management Policy and Grand Challenges (Subcommittee on Disaster Reduction and National Science Foundation)

(	Disaster Issues of Relevance for the Nation – The National Academies Disaster Roundtable

## Cross-Application Activities

The Disaster Management Program crosscuts the other 11 Earth Science Applications in the Applications Division.  Specific Cross-application activities related to Homeland Security and Public Health are currently underway and others are anticipated.

The Disaster Management Program also has a strong connection to the Solid Earth and Natural Hazards Program of the ESE Science Division (Code YS).  This Program directly links to Disaster Management activities for applications of remote sensing in detecting and predicting earthquakes, landslides, and volcanic activity; another Code YS link relates to Land Use/Land Cover research activities concerning wildfires, carbon cycle, and agriculture.

Integrated Benchmarked Systems Program (IBS)

The Integrated Benchmarked Systems Program is that part of the Cross Cutting Solutions Program whose objective is to provide the systems engineering services and support to perform evaluation, verification, validation, and benchmarking required by Earth Science Applications’ twelve Earth Science Applications programs.  System engineering services and support includes such activities as system design, synthesis, integration, requirements analysis, testing, verification, validation, and uncertainty analysis.

The goal of the Integrated Benchmarked Systems Program is to assure the integrity, quality and reliability of innovative solutions delivered by the Earth Science Applications Program to its customers, thereby enhancing the decision-making capacities of partner agencies and their customers.

The Disaster Management Program Element utilizes the IBS program to evaluate, verify, validate, and benchmark the solutions used to improve decision support tools, such as the HAZUS-MH system.  More information on schedule and deliverables can be found in the IBS program plan.  This includes the requested amounts from the IBS program to support the Evaluation, Validation, and Benchmarking of the NASA’s Earth science research results into HAZUS-MH.

## Disaster Management Program Management:  Integrated System Solutions Diagram

The figure below illustrates how Earth science measurements, model products, and data fusion techniques support the Disaster Management Program’s partners and their decision support tools and shows the value and benefits of Earth science to society.

# V.  Program Activities:  Projects, Solicitations, and Program Support

## Application Projects

The Disaster Management Program authorizes directed projects to support the Program’s goals and objectives.  The respective project managers are responsible for developing project plans, proposals, or work plans and for managing activities to support the Program, the ESE, and its partners in the following projects.

Project Plans specify Earth science research, observations, models, and other outputs for the potential use in decision support tools identified in this Program Plan.  Where multiple project managers are specified, each has a specific role in the project managed at a NASA Center or Research Laboratory.  Project Plans are submitted to the Program Manager for review and approval.  These project plans, proposals, or work plans may be solicited or unsolicited.

| Project HAZUS-MH (Earthquake, Deformation, and Landslides) |
| --- |
| Purpose: To insert NASA’s remote sensing technologies from remote sensing measurements and models into the HAZUS-MH DSS for earthquakes, deformation, and landslides. Goals: To transfer NASA’s Earth science results to HAZUS-MH for earthquake information, deformation measurements, and USGS shakemap products. To improve earthquake detection and prediction systems for early earthquake warning. | Budget (K) |
|  | FY04 | 0 |
| Project Managers | Centers | Timeframe | Partners | FY05 | 200 |
| Ron Blom – JPL Shahid Habib – GSFC | JPL, GSFC | FY04-FY08 | DHS/FEMA/USGS/NIBS, REASoN | FY06 | 200 |
|  |  |  |  | FY07 | 300 |
|  |  |  |  | FY08 | 200 |
| Earth Science Products | SRTM, InSAR, GRACE, Terra, Aqua | Other Apps. |
| Deliverables | 1) Use the Southern California Integrated GPS Network to provide results of research and improvements to USGS shakemaps that go into HAZUS-MH calculations. Project: Complete mapping of GPS Velocity Field in the Interior Western United States (USGS/JPL). 2) Improved landslide assessments for HAZUS-MH. Through GSFC and their hurricane/landslide program, new techniques for providing inputs to the HAZUS-MH model will be provided using TRMM precipitation data and hurricane applications ($25K FY2003). 3) Hold a Hurricane/Landslide Conference (GSFC) 4) Demonstrate improved detection of earthquake thermal precursors using NASA assets (JPL/SSC) ($200K FY 2002) | Aviation (Volcanic Ash), Water Management |

| Project HAZUS-MH (Wind (Hurricane)) |
| --- |
| Purpose: To insert NASA’s Earth science results into HAZUS-MH capabilities with remote sensing and model development for wind and wave assessments. Goals: Provide improved remote sensing data sources for HAZUS hurricane, wind, and surge models to include NASA remote sensing technologies, such as TRMM, QuikSCAT, and MODIS. Validate surface roughness parameters (sensitivity analysis) for this application as well as satellite input improvements. | Budget (K) |
|  | FY04 | 499 |
| Project Managers | Centers | Timeframe | Partners | FY05 | 650 |
| Bruce Davis – SSC | SSC | FY04-FY08 | DHS/FEMA/NOAA NIBS/ARA. REASoN | FY06 | 860 |
|  |  |  |  | FY07 | 780 |
|  |  |  |  | FY08 | 600 |
| Earth Science Products | WAVEWATCH III, ASTER, Landsat, Terra, Aqua, QuikSCAT | Other Apps. |
| Deliverables | 1) Deliver evaluation report, agreement/joint development plan, benchmark report, results conference through funded contract with NIBS/ARA 2) Verify, validate, and benchmark WAVEWATCH III results to use remote sensing inputs for improved wave/surge calculations for HAZUS-MH | Aviation, Public Health, Agriculture, Water Management |

| Project HAZUS-MH (Flood) |
| --- |
| Purpose: To apply NASA’s Earth Science results to HAZUS-MH capabilities with remote sensing and model development for improved flood assessments. Goals: Validate improvements to HAZUS-MH as a result of NASA remote sensing technologies, such as LIS, Landsat ETM, SeaWinds, and MODIS. | Budget (K) |
|  | FY04 | 0 |
| Project Managers | Centers | Timeframe | Partners | FY05 | 150 |
| Bruce Davis – SSC Shahid Habib – GSFC | SSC, GSFC | FY04-FY08 | DHS/FEMA/USGS/NOAA/USDA NIBS/ARA. REASoN | FY06 | 150 |
|  |  |  |  | FY07 | 300 |
|  |  |  |  | FY08 | 100 |
| Earth Science Products | Digital Elevation Models, Lightning Product, Web Map Services | Other Apps. |
| Deliverables | 1. Through GSFC and their hurricane/landslide program, new techniques for providing inputs to the HAZUS model will be provided under the hurricane research program. Improvements to hurricane intensity forecasts are expected. 2. Improvements to lightning data for severe storm forecasting 3. Web Map Services to provide improvements to HAZUS-MH data and metadata | Aviation, Public Health, Agriculture, Water Management |

| Project HAZUS-MH (WildFire) |
| --- |
| Purpose: To evaluate NASA’s science results in land use/land cover to benefit HAZUS-MH, Forest Service, and NOAA capabilities with remote sensing and model development for wildfire detection. Goals: Add Fire assessment capability to HAZUS-MH using NASA assets to integrate NASA remote sensing technologies, such as TRMM, QuikSCAT,, and MODIS into HAZUS-MH applications. | Budget (K) |
|  | FY04 | 0 |
| Project Managers | Centers | Timeframe | Partners | FY05 | 150 |
| Bruce Davis – SSC Vince Ambrosia – ARC | SSC, ARC | FY04-FY08 | DHS/FEMA/USGS/NOAA/USDA/FS NIBS. REASoN | FY06 | 150 |
|  |  |  |  | FY07 | 300 |
|  |  |  |  | FY08 | 100 |
| Earth Science Products | MODIS Rapid Response, Fire Fuels Modeling, Vegetation Stress | Other Apps. |
| Deliverables | 1. Coordinate the needs of the wildfire community to provide requirements for wildfire assessments related to property damage. 2. Integrate MODIS Rapid Response image analysis into HAZUS-MH for fire response planning | Aviation, Public Health, Agriculture, Water Management |

| Project MODIS-VIIRS Land Processing System (Wildfires) |
| --- |
| Purpose: To integrate the MODIS Land Rapid Response System (MLRRS) into NOAA Operations. Project Title: MODIS-VIIRS Land Surface Processing System. The University of Maryland (UMD) will provide a proposal to NOAA and NASA. This system will move from an experimental system to operations and prepare NOAA for Visible/Infrared Imager/Radiometer Suite (VIIRS) instrument data from NPOESS and NPP. NASA will enable NOAA with the ability to transition the research to operations. NOAA will take on the operation. Enable collaboration with the NASA SERVIR activity of Ecological Forecasting related to fire management. | Budget (K) |
|  | FY04 | 146 |
| Project Managers | Centers | Timeframe | Partners | FY05 | 0 |
| Stephen Ambrose | HQ | FY04-FY06 | NOAA (ORA/SSD), UMD, Regional Visualization and Monitoring System (SERVIR) | FY06 | 0 |
|  |  |  |  | FY07 | 0 |
|  |  |  |  | FY08 | 0 |
| Earth Science Products | MODIS Rapid Response Product | Other Apps. |
| Deliverables | Demonstration after first year of Operational MLRRS at NOAA operations. Algorithms meet operational requirements for a fully operational product and risk reduction analysis. Project to accelerate when when agreement and commitment of NOAA signed. | Air Quality, Aviation, Eco Forecasting |

| Project AWIPS Products for Severe Storms and Tornadoes |
| --- |
| Purpose: To integrate NASA’s research in lightning and severe storms into the NWS Advanced Weather Interactive Processing System operations, including the development of interoperable operations for AWIPS and geospatial access to AWIPS satellite products. | Budget (K) |
|  | FY04 | 50 |
| Project Managers | Centers | Timeframe | Partners | FY05 | 150 |
| Steve Goodman – MSFC | MSFC (SPoRT), | FY04-FY08 | NOAA/NWS, FAA, DOD | FY06 | 150 |
|  |  |  |  | FY07 | 300 |
|  |  |  |  | FY08 | 100 |
| Earth Science Products | LIS, Wind and Precipitation Products | Other Apps. |
| Deliverables | Integrated NASA technology and data assimilation into NWS AWIPS Operations. Transfer of NASA interoperability knowledge to NOAA AWIPS developers. | Air Quality, Aviation, Water Management |

| IBS Engineering Support (Funds requested from Crosscutting IBS Program) |
| --- |
| Purpose: 1. Refine technical requirements related to the geospatial components associated with NASA Earth observing data products for HAZUS-MH. 2. Advise on the selection of NASA ESE data products for incorporation into HAZUS-MH. 3. Perform V&V of NASA products through use of in situ measurements and ground networks and benchmark product performance through technical publication/memoranda. 4. Develop a “checklist” of model attributes that should be examined when comparing and evaluating models for incorporation into HAZUS-MH. 5. Perform risk assessments through JPL developed software and risk reduction studies through resources at MSFC. 6. Collaborate this work through the efforts of Carbon Management. | Budget (Requested from IBS) |
|  | FY04 | 100 |
| PS Managers | Centers | Timeframe | Partners | FY05 | 100 |
| Bruce Davis | SSC | FY04-05 | MSFC, JPL | FY06 | 0 |
|  |  |  |  | FY07 | 0 |
|  |  |  |  | FY08 | 0 |
| Earth Science Products | Identified through HAZUS-MH and evaluation efforts with DHS/FEMA, SSC, JPL, and MSFC | Other Apps. Crosscutting Solutions Carbon Management |
| Deliverables | Reports, formal recommendations for action, technical memoranda JPL risk assessment software calibrated and modified to fit the needs of this risk assessment |  |

## Competitive Sourcing and Solicitations

The Disaster Management Program leverages appropriate activities, expertise, and assets selected through other Earth Science Enterprise solicitation announcements that serve the Program’s objectives; the Disaster Management Program may provide supplemental funding to develop or target specific application-oriented activities in a proposal.  The program and project managers facilitate appropriate partnerships between solicitation recipients and application partners.

## Solid Earth and Natural Hazards NRA

In FY02, 10 proposals were chosen for FY2003-FY2005 funding from the SENH NRA.  The first year of funding in FY03 totalled $1.58M, FY04 $1.5M, and FY05 $1.4M  These projects are listed in the table below.

| PI | Hazard Class | Program Relationship |
| --- | --- | --- |
| Brackenridge Dartmouth U. | flood | Flood application based on ESE products with outstanding international partnership |
| Fielding JPL | subsidence | Land subsidence SAR application pushing the data, technology, applied use to the limit |
| Pieri ARC | volcano | Use of airborne technology for volcano hazard characterization and monitoring (one-year project funded in FY03 only) |
| Johnson USGS | multihazard | Pushes commercial LIDAR acquisition to limit of technology and industry capabilities |
| Arsenault U. of MD | flood/drought | Innovative use of Land Data Assimilation Systems (LDAS) output for flood/drought decision support by reclamation |
| Sohlberg U. of MD | wildfire | First sustained support for new product/service innovation in MODIS RR |
| Kasischke U. of MD | coastal | ESE coastal change study to characterize regional/local sea level change |
| Bourgeau Veridian | wildfire | Application of SAR technology for wildfire risk analysis |
| Kim U. of CA | flood/wildfire | Advanced utilization of the SCIGN array for flood and wildfire prediction |
| Bock U. of San Diego | seismic | Unique real-time civilian infrastructure strain monitoring applications of SCIGN array |

The success of these projects is determined through periodic monitoring and contact, guiding the researchers to obtain significant results in alignment with program goals, and providing these results to the research and applications community.  These activities culminate in FY2005.  The Disaster Management program maintains continual contact with all 10 Principal Investigators to develop synergy with the Disaster Management goals and program planning.

## Research, Education, and Applications Solutions Network Projects

Several Research, Education, and Applications Solutions Network (REASoN) projects managed by SSC are assigned to the Disaster Management Program.  Two projects are fully funded by REASoN and one project is jointly funded by REASoN, Code M, Code YS, and Code YO as described below:

1.  University of South Carolina – “Development of Remote Sensing-assisted Natural and Technological Hazards Decision Support Systems” – Improve the utilization of NASA data sources, modeling, and systems engineering in disaster management and homeland security.  Model human risk and vulnerability to hazards; develop system for rapid identification of remote sensing assets.  Channels new NASA data sources into disaster management applications.  Responds to the FEMA DSS – well connected with user organizations.  Project builds on existing capabilities by stakeholders.  The total REASoN funds for the five-year project is $2,054,323; FY04 is $616,696.

2.  NASA Wildfire Response Research and Development, Applications and Technology Implementation, Vince Ambrosia, P. I. Collaboration with the U.S. Forest Service to extend the use of NASA data sources, modeling, and systems engineering to tactical wildfire response.  The project: Benchmarks the use of UAVs and improved telecommunications for disaster management with potential extension to Homeland Security; Combines existing technology with new platforms and instrumentation to address decision support requirements in tactical situations; Responds to high priority research and operational needs of the USFS partner; and, Collaborates closely with the Rochester Institute of Technology (RIT), which who received a Congressionally-directed project in FY2003.  The total REASoN funds for the five-year project is $2,643,082; FY04 is $600,000.

3. Center for Real-Time GPS Data and Products, P.I. Yoas Bar-Sever, JPL.  The results of this project improves GPS technologies and in turn improves GPS earthquake monitoring stations.  Funding:  $100K from REASoN for 5 years, $100K from Code YS, and $400K for 5 years from Code M.

The Disaster Management Program plans to participate in a joint project solicitation for projects in FY05-08 through a Earth Science Applications Program solicitation.  The Program plans to coordinate the Disaster Management priorities with EPA, DHS/FEMA, USDA, and NASA ESE Code YS, all of which have expressed an interest in future solicitations.

## Program Management Activities and Studies

The Disaster Management Program authorizes studies, working group participation, program reviews, and other endeavors to ensure the Program’s overall success.

Activity:  CENR Subcommittee on Disaster Reduction and related Remote Sensing and Applications Workgroup

Purpose:  To help guide Presidential policy on disaster management through this OSTP group of agencies

Manager:  Stephen Ambrose, NASA HQ

Goals:  The SDR coordinates and creates policy documents that are reviewed by agencies and signed by the OSTP CENR.  For example, the first document completed this year was “Reducing Disaster Vulnerability Through Science and Technology.”  This collaborative document identified current disaster risks and agency activities.  In FY04, SDR activities are structured to work closely with the Earth Observation Summit activities and implementation plans, both nationally and internationally, as well as to improve interagency coordination of challenges facing the hazards community.

Budget: $35K (FY04)

Activity:  Congressionally mandated projects at RIT

Purpose:  To develop a wildfire monitoring system for first responders called “Wildfire Airborne Sensor Program” (WASP).  This program, closely integrated and coordinated with the Forest Service and NASA, will develop an airborne sensor capability to respond to wildfires.

Managers:  Steve Ambrose, Bruce Davis (SSC), Carlos Del Castillo (SSC), Jim Brass (JPL)

Goals:  FY04 – To collaborate with RIT, JPL, and other centers to make sure RIT is aligned to NASA objectives related to fire monitoring

Budget:  $1,200K

Activity:  Congressionally mandated project at the University of Miami, Center for Southeastern Tropical Advanced Remote Sensing (CSTARS)

Purpose:  To further develop the data center to serve the needs of the research community.  This center’s satellite access now reaches to Central America, and its activities in obtaining commercial satellite data for research has been exceptional.

Managers:  Steve Ambrose, Bruce Davis (SSC), Carlos Del Castillo (SSC)

Goals:  FY04 – Develop CSTARS’ capabilities for ingesting a variety of satellite data from federal and commercial data sources.  Recently SPOT was added to the list of available satellite agreements.  Tim Dixon is the CSTARS manager.

Budget:  $1,800K

Activity:  USGS partnership to enhance the Rapid Land Change Program

Purpose:  To provide information on natural disasters to emergency response agencies.  Collaboration to verify and validate NASA remote sensing technologies for improved USGS products.

Managers:  Steve Ambrose, Bruce Davis (SSC)

Goals:  The Rapid Land Change Program is a real-time system to provide information to emergency response agencies.  Working closely with the USGS and FEMA, requirements will be developed to enhance this system with NASA mission capabilities.

Budget:  $0K

Activity:  U.S. Weather Research Program (USWRP)

Purpose:  NASA participates in USWRP activities, such as THORPEX.  The SPoRT Center at MSFC participates in severe weather research to benefit model inputs to USWRP research activities.

Managers:  John Murray (LaRC), Steve Goodman (MSFC)

Goals:  Ensure NASA assets are included in program experiments under the USWRP.

Budget:  $0K

Activity:  State Department Partnership, Humanitarian Information Unit

Purpose:  Work with the State Department in implementing DSSs for the HIU.  Coordinate geospatial data inputs with the GIO.

Managers:  Steve Ambrose, Bruce Davis (SSC), Myra Bambacus (GIO)

Goals:  Demonstrate NASA capabilities to improve interoperability and humanitarian support.

Budget: $0K

Activity:  SPoRT Center

Purpose:  Work with the MSFC SPoRT Center to develop requirements for a Lightning Imaging Sensor.  The SPoRT Center has transitioned NASA MODIS and lightning data into the forecast and warning operations of two Weather Forecast Offices (Huntsville and Birmingham, AL), with a third office (Nashville, TN) set for product transition at the end of September.  NWS forecast offices at Jacksonville and Melbourne, FL, and at Mobile, AL, have also requested MODIS data access from SPoRT.  The NASA investment, outside of the Applications Division, in SPoRT to date is ~$1.3M.  The LIS/TRMM near-real-time, quick-look orbit data is available to all NWS forecast offices through NOAAport via the LIS Science Computing Facility (SCF).

Manager:  Steve Goodman (MSFC)

Goals:  Infuse NASA lightning monitoring and severe weather assessment into NWS operations.  Establish benchmark for future lightning sensor development.

Budget:  $0K (FY04)

Activity:  GWU Grant:  Earth Science Research and Applications

Purpose:  This grant to the GWU Space Policy Institute investigates improving knowledge of the Earth system, moving research to operations, and measuring the impact of GIFTS.

Manager:  Ray Williamson (GWU)

Goals:  Improve the ability of NASA to measure the impact of Earth science research results and the transition from research to operational satellite systems.

Budget: $75K (FY03)

Activity:  CEOS World Summit for Sustainable Development Type 2 Partnership – Module 3 Disaster Management and Conflict

Purpose:  Establish a plan to improve Earth observations for a third-world country (Africa).

Managers:  Steve Ambrose, Jeff Morrisette (GSFC), Bruce Davis (SSC)

Goals:  Present Module 3 plan to CEOS WSSD committee in FY04
Budget:  $0K

Activity:  Natural Hazards Research and Applications Center

Purpose:  To include societal impacts of disaster management in the program element.  This center is supported by NASA to advance the understanding of hazards on society.  The Disaster Management program manager is on the advisory committee of this non-profit center.

Manager:  Kathleen Tierney (University of Colorado)

Goals:  To influence the disaster management community to utilize social science as a requirements input for disaster management research and applications development.

Budget:  $50K (FY04)

Activity:  Program Planning and Disasters RoundTable

Purpose:  Support interagency coordination and activities related to Disaster Managmeent.  Funds to support studies, reports, and other activities sponsored through the RoundTable and other organizations, especially activities related to use of Earth science results.

Manager:  Steve Ambrose

Goals:  To influence the disaster management community to utilize social science as a requirements input for disaster management research and applications development.

Budget:  $50K (FY04)

Activity: Wildfire Management (NV, CA) – DEVELOP activity

Purpose:  This 3-D visualization uses Earth science information to map and monitor invasive and noxious plant species that are rapidly encroaching the northern Nevada territory and are considered wildfire fuel on the reservation.  Proposed NASA source data: SRTM, ICESat, Aqua

Manager:  DEVELOP/Crosscutting Solutions Program Element

Goals:  To incorporate NASA satellite data into wildfire management and to demonstrate this capability to the wildfire management community.

Budget:  $0K

Activity: Goetz Grant:  “Moving Spectroscopic Remote Sensing Techniques for the Identification of Swelling Potential of Expansive Clays into Engineering Practice.

Purpose:  Implement a cooperative effort with the geotechnical industry to develop a new method for rapidly testing soil samples using reflectance spectroscopy to determine their swell potential.

Managers:  Stephen Ambrose, Alexander Goetz (P.I.), University of Colorado

Goals:  An SENH legacy project that has some relevance to the solid earth portion of disaster management but this activity ends in FY2004.

Budget:  $49,726

Activity: Warren Muir Grant:  Planning for Catastrophe

Purpose:  A study to examine the social aspects of castastrophe.

Program Manager:  Stephen Ambrose,  Warren Muir (National Academies)

Goals:  An SENH legacy project that has some relevance to the goals of disaster management but this activity ends in FY2004.

Budget:  $57K

Activity:  Education Fellowships

Purpose:  The Education Program funds a number of student fellowships.  The projects related to disaster management are monitored and mentored.

Goals:  To ensure the results of this Earth science research are carried forward into the user community.

Budget:  $0K (Cost covered by Education)

Projects for FY2004 relevant to the Disaster Management program element.

| Student Name | Student Organization | Proposal Title | Advisor |
| --- | --- | --- | --- |
| Barbour, Jonathan | Lamont Doherty Earth Observatory | Landslides, Typhoons, and TRMM: Linking Climate and Geomorphology in Taiwan through a New Application of Radar Precipitation Measurements | Weissel, Jeffrey K |
| Bordoni, Simona | University of California at Los Angeles | Investigations of Links between Subtropical Stratocumulus and Monsoons | Stevens, Bjorn B |
| Dayem, Katherine | University of Colorado Boulder | Topographic Forcings on Climate and Climatic Forcings on Topography: Using the Solid Earth to Predict Climate Change | Molnar, Peter H. |
| Fleishman, Michael | Stanford University | Modeling Deformation on the Northern San Andreas Fault System Using Permanent Scatterer Radar Interferometry | Zebker, Howard A |
| Goss, Adam | Cornell University | An Integrated Approach to Modeling the Evolution of Large Silicic Calderas in the Central Andes: The Bonete-Incapillo Volcanic Complex (28ºS), Argentina | Kay, Suzanne M |
| Harvey, Janet | University of California Los Angeles | Mapping Active Fault Zones in Southern California using MASTER Multispectral Data. | Peltzer, Gilles F |
| Jiang, Haiyan | University of Utah | Variability of Ice and Liquid Precipitation Contents and Shape of Radar Reflectivity Profiles in Tropical Cyclones | Zipser, Edward J |
| Liu, Desheng | University of California at Berkeley | Systematic Evaluation of Machine Learning Approaches for Remote Sensing Land Cover Classification | Gong, Peng |
| Mercuri, Pablo | Purdue University | Terrain Analysis and Surface Hydrologic Modeling Strategies Using High-Resolution Global Digital Topography | Engel, Bernard A |
| Sahetapy-Engel, Steve | Hawaii Institute of Geophysics and Planetology | Eruptive Patterns of an Active Lava Dome in Santiaguito, Guatemala: a Multi-Dataset Approach Using Satellite and Ground-Based Thermal Remote Sensing and Infrasound | Flynn, Luke P |
| Smith, Bridget | University of California, San Diego (UCSD) | Body Force Models of Plate Boundary Deformation and their Implications for Earthquake Hazard | Sandwell, David T |

Activity: New Investigator Program (NIP)

Purpose:  The Education Program of Code Y supports a number of new investigators.

Goals:  To ensure the results of this Earth science research are carried forward to the user community.

Budget:  $0K (Cost covered by Education)

Projects for FY2004 relevant to the Disaster Management program element.

| PI Last Name | Proposal Title | PI Organization | Department |
| --- | --- | --- | --- |
| Hurtado | Integrated Field Work and Remote Sensing Studies for the Assessment of Geologic Hazards and Groundwater Hydrology in the Southern Rio Grande Rift | University of Texas at El Paso | Department of Geological Sciences |
| Niemi | Developing Digital Methods for Using Remotely Sensed Data in the Field for Data Collection and Analysis | University of California Santa Barbara | Institute for Crustal Studies |
| Wen | Earth's Geodynamical Models Consistent with Surface Geodynamical Observations and Their Evolutions | State University of New York at Stony Brook | Geosciences |
| Gomez | Constraining Long- and Short-Term Tectonic and Erosional Processes in Active Mountains Using Multi-Spectral Imagery, InSAR, and DEM Data | University of Missouri - Columbia | Geological Sciences |
| Poland | Quantifying Deformation at Central American Volcanoes Using SAR Interferometry: A Unique Opportunity to Involve University Students in Technologically Advanced, Innovative, and Vital Research | US Geological Survey | Cascades Volcano Observatory |

# VI.   Schedule and Milestones

# VII.  Program Management and Performance Measures

The Disaster Management team uses performance measures to track progress, to identify issues, to evaluate projects, to make adjustments, and to establish results of the program element.  These measures serve as condition indicators to help monitor progress within and across specific project activities to ensure that the Program meets its goals and objectives.  The management team continually analyzes these measures, tracking conditions and identifying issues to keep the Program aligned with this Plan to meet its objectives.

The Program uses two performance measures: Program Management measures assess activities within the program, and Performance measures whether external program activities are serving their intended purpose.  The Earth Science Applications Division also uses this information in preparing IBPD directions and U.S. Office of Management and Budget (OMB) Program Assessment Rating Tool (PART) responses.

## Program Management Measures (Internally Focused)

| Inputs | Potential issues and DSTs identified for Disaster Management – number, type, range Eligible partners to collaborate with – number, type, range Potential results/products identified to serve Disaster Management – number, type, range |
| --- | --- |
| Outputs | Assessments or evaluations of DSTs – number, range Assessments of Earth science results/products to serve DSTs – number, range Agreements with partners – presence Reports (evaluation, validation, and benchmarks) – number, type |
| Quality & Efficiency | Earth science results/products – number used per DST, ratio of utilized to potential Agreements – ratio of agreements to committed partners Reports – partner satisfaction, timeliness, time to develop Reports – ratio of validations to potential products, ratio of benchmarks to validations |

## Performance Measures (Externally Focused)

| Outcomes | Earth science products adopted in DSTs – number, type, range; use in DST over time Earth science products in use – ratio of products used by partners to reports produced Partner & DST performance – change in partner DST performance, number & type of public recognition of use & value of Earth science data in DST |
| --- | --- |
| Impacts | Partner value – change in partner metrics (improvements in value of partner decisions) |

In addition to the stated measures, the Disaster Management Program Manager periodically requests an assessment of its plans, goals, priorities, and activities through external review.  The Disaster Management team uses these measures, along with comparisons to programmatic benchmarks, to support assessments of the Earth Science Applications Program (e.g., internal NASA reviews and OMB PART).  Specifically, the Disaster Management Program manager uses comparisons to similar activities in the following programs (i.e., program benchmarks) to evaluate its progress and achievements:

-	Environmental and Societal Impacts Group at the National Center for Atmospheric Research (NCAR)

-	Global Monitoring for Environment and Security (GMES)

-	President’s Subcommittee on Disaster Reduction (OSTP/CENR/SDR)

### FY05 Performance Measures Satisfied by the Program – IBPD

This Program demonstrates that it plans to satisfy the following IBPD Performance Measures for FY2004 and FY2005:

Outcome Goal 1.2.1: Through 2012, benchmark the assimilation of observations (geophysical parameters, climate data records) provided from 20 of the 80 remote sensing systems deployed on 26 NASA Earth observation research satellites.

The Disaster Management Program will benchmark at least three 3 (e.g., MODIS, SeaWinds, LIS) of the 20 remote sensing systems from at least 3 of the 26 Earth observation research satellites.  This goal is accomplished through results of the SENH, REASoN, other projects and moved into operational use through ESE tools, models, products, and data.

Outcome Goal 1.2.2: By 2012, benchmark the assimilation of 5 specific types of predictions resulting from Earth Science Model Framework (ESMF) of 22 NASA Earth system science models.

Goal 5ESA6 – Crosscutting Solutions: Benchmark solutions associated with at least 5 decision support systems that assimilate predictions from Earth system science models developed and maintained by the Goddard Institute for Space Studies (GISS), the Geophysical Fluid Dynamics Laboratory (GFDL), NCEP, SPoRT, and the JPL Earth Science laboratories.  The Disaster Management Program currently has linkages with NASA DEVELOP, SYNERGY, and Cross Cutting Solutions activities.  NASA research laboratories, such as the SPoRT Center, are moving Earth science research results forward through direct connection with such operational entities as NOAA.  The Disaster Management Program also works closely with the USGS in assimilating research results in the solid Earth science areas for the benefit of the user agencies, such as DHS/FEMA.

By 2008, the Disaster Management Program will benchmark solutions to one of the five 5ESA6 decision support systems: HAZUS-MH.  The HAZUS-MH decision support system has such flexibility and modularity that it covers at least three of the Earth science research areas – flood, wind, and earthquake – and may cover wildfire in the future.  These areas have been identified by partners DHS, FEMA, USGS, and NOAA as important areas that can be addressed by Earth systems science.

The value of applications in these areas have also been identified in the OSTP Subcommittee on Disaster Reduction policy documents as well as in the strategic plans of the partner agencies.

# VIII:  Disaster Management Roadmap

The Disaster Management Roadmap shows the migration of NASA Earth science research results to improvements in risk assessments and loss estimation of the HAZUS Multi-Hazard DST.  The Roadmap ties to the priorities and expected plans and results of the ESE Science Division.  State 1 is the ability to use HAZUS-MH for earthquake preparedness and mitigation.  State 2 takes HAZUS-MH to the level of wind, flood, severe storms, and wildfire – areas where NASA’s Earth science research results can be applied effectively.  The modularity of HAZUS-MH makes the integration of satellite observations and models useful, but the challenge is the integration of global technologies to regional and local scales.

Earth science research plays a valuable role in ensuring that NASA’s Earth science results meet the needs of our partner agencies by integrating technology and science into the hazard response community in a cost-effective and useful manner.

# IX:  FY04/05/06/07/08 Budget and Resource Expectations

### Disaster Management Program Element Funding FY04-FY08

| ITEM | FY2004 | FY2005 | FY2006 | FY2007 | FY2008 |
| --- | --- | --- | --- | --- | --- |
| HAZUS-MH Earthquake/Landslide | 0 | 200,000 | 200,000 | 300,000 | 200,000 |
| HAZUS-MH Wind/Wave | 499,000 | 650,000 | 860,000 | 780,000 | 600,000 |
| HAZUS-MH Flood/GIS | 0 | 150,000 | 150,000 | 300,000 | 100,000 |
| HAZUS-MH Fire/Wildfire | 0 | 150,000 | 150,000 | 300,000 | 100,000 |
| MODIS Rapid Response (Fire) | 146,000 | 0 | 0 | 0 | 0 |
| AWIPS DSS for NWS | 50,000 | 150,000 | 150,000 | 300,000 | 100,000 |
| SENH 2002 | 1,518,544 | 1,429,333 | 0 | 0 | 0 |
| Program Planning, Disaster RoundTable | 50,000 | 50,000 | 70,000 | 90,000 | 125,000 |
| Hazard Center | 50,000 | 50,000 | 60,000 | 60,000 | 75,000 |
| OSTP/CENR/SDR | 35,000 | 50,000 | 50,000 | 55,000 | 55,000 |
| Goetz (Expansive Soils –legacy) | 49,726 | 0 | 0 | 0 | 0 |
| Muir - Planning for Catastrophe | 57,000 | 0 | 0 | 0 | 0 |
| TOTAL Budget Required | 2,455,270 | 2,879,333 | 1,690,000 | 2,185,000 | 1,355,000 |
| Additional Support |  |  |  |  |  |
| Request from IBS | 100,000 | 100,000 | 0 | 0 | 0 |

## SENH NRA2002 (FY2004-2005) Budget Breakdown

| PI | HazClass | FY2004 | FY2005 |
| --- | --- | --- | --- |
| Brackenridge | flood | 67,332 | 70,027 |
| Fielding | subsidence | 124,980 | 72,175 |
| Johnson | multihazard | 159,418 | 161,044 |
| Arsenault | flood/drought | 146,427 | 149,701 |
| Sohlberg | wildfire | 227,512 | 224,690 |
| Kasischke | coastal | 135,382 | 141,226 |
| Bourgeau-Cha | wildfire | 226,608 | 226,605 |
| Kim | flood/wildfire | 213,101 | 223,733 |
| Bock | seismic | 217,784 | 160,132 |
|  | TOTAL | 1,518,544 | 1,429,333 |

## Congressionally Mandated Projects

| PI | Institution | Topic | FY2003 (K) |
| --- | --- | --- | --- |
| Dixon | U. of Miami | Tropical and Solid Earth | 1,800 |
| Vodocek | RIT | Wildfires | 1,200 |
|  |  | TOTAL | 3,000 |

NASA Earth Science Enterprise – Earth Science Applications Program

Earth Science for Disaster Management

This document contains the Disaster Management Program Plan for FY2004-2008.  This plan derives direction established in the NASA Strategic Plan, ESE Strategy, Earth Science Applications Plan, Earth Science Applications Program Plan, and OMB/OSTP guidance on research and development.  The plan aligns with and serves the commitments established in the NASA Integrated Budget and Performance Document.

The Program Manager and the Earth Science Applications Program Leadership have reviewed the plan and agree that the plan appropriately reflects the goals, objectives, and activities for the Program Element to serve the Earth Science Applications Program, ESE, NASA, the Administration, and Society.

Stephen Ambrose		 Date

Program Manager, Disaster Management

Earth Science Applications Program

NASA Earth Science Enterprise

Lawrence Friedl		 Date

Lead, Earth Science Applications

Earth Science Applications Program

NASA Earth Science Enterprise

Ronald J. Birk		 Date

Director, Earth Science Applications Division

NASA Earth Science Enterprise