NASA Glenn Research Center

Safety and Assurance Directorate

SUMMARY OF KEY ACTIVITIES

May 23, 2003

The following are highlights of key activities during the week ending May 23, 2003, for the Glenn Safety and Assurance Directorate (SAAD/8000):

# Risk-Related Decisions/Actions:

Programmatic

Fluids and Combustion Facility (FCF) ­- Participated in the FCF Management Meeting.  The main topics of discussion centered on contractor's ability to process the large amount of manufacturing and production paperwork required for the FCF effort, as well as to actually build the hardware.  Ways to streamline the verification effort were also discussed.

Institutional

None Reported

Key Activities:

Directorate Office (8000):

The Safety and Assurance Directorate is hosting 15 summer interns this year.  The first group of students arrived May 19, 2003, to begin their 10-week tenure.

The 8000 Directorate Competency Management Systems Review data for FY09 was submitted to the CFO and the Office of Human Resources and Workforce Planning.

The Administrative Officer (AO) met with the SAAD systems administrators to discuss/review the IT Security Plan for the Directorate.  The plan was approved by the Director.  The AO also met with the Emergency Preparedness Manager and the systems administrator to discuss the IT requirements for the Emergency Operations Center.

Plum Brook Decommissioning Program Office (8010):

Program Management -- The Executive Leadership Team for the decommissioning project met on May 19.  This team is composed of senior management representatives from NASA, USACE, and the Montgomery/Watson/Harza (MWH) contractor team.  Onsite project managers provided a status presentation, followed by discussions between the team members on current project issues.

Current Site Activities ­- NASA received information back from Alaron (the radiation waste processor) on the disposition of the material sent to them in the April shipment.  The original shipment consisted of radioactive material (metal components) with a volume of 600 cubic feet and a weight of 13,326 pounds.  After processing (decontamination, separation, volume reduction) the radioactive waste for final disposal was reduced to 240 cubic feet and 8,398 pounds, with 4,928 pounds of metals being free released (i.e., recycled).  This represents a waste volume reduction of 60 percent.  GRC will continue to get these reports from Alaron for the shipments that are processed in the future.

The project ALARA (As Low As Reasonably Achievable) Committee met to review the Reactor Segmentation Radiation Exposure Evaluation.  This evaluation described, in detail, the expected radiation dose to be received by workers during each phase of the upcoming reactor segmentation work.  The result was, that based on the expected exposures, the planned approach to the work is acceptable.  The contractor plans to perform individual ALARA reviews for each phase of the job, updating the current estimates with actual data as conditions within the reactor change as a result of segmentation.  Where changing conditions and lessons learned allow, the contractor will continue to work to keep radiation dose low.

Risk Management Office (RMO/8100):

ASSURANCE ENGINEERING

Process Based Mission Assurance (PBMA) -- The PBMA metrics include over 117,000 visitors to the web site in April of 2003, a doubling over the previous month’s visitors.  The most popular web page visited was the one containing the updated NPG 7120.5b.  There are currently 115 Work Groups with over 3000 members.  The Columbia Accident Investigation Board (CAIB) has over 200 members with over 3000 documents occupying 13 GB of server space.

Incident Reporting Information System (IRIS) -- Received official approval to precede with the Incident Reporting Information System (IRIS) enhancement activities from Mr. Jim Lloyd, Deputy Associate Administrator of Code Q at NASA Headquarters.

# Software Assurance -- Attended Software Engineering Process Group (SEPG) meeting.  Reviewed feedback from pilot users of the Project Planning processes.  Feedback has been positive and valuable thus far.  Discussed what contents to delete from the Software@Glenn Web site before making this site public.  Also discussed the pros and cons of SEPG members participating in the upcoming Software Acquisition Capability Maturity Model (CMM) course.

# Risk Management -- Prepared additional Web-based Risk Tool FY03 RTOP to potentially receive some of the remaining Code Q FY03 funds.

SPACE

Station and Shuttle Utilization and Reinvention (SSUR) Team -- Met with representatives from the Station and Shuttle Utilization and Reinvention (SSUR) Team to answer questions and elaborate on information provided by e-mail last week.  Provided the Team with more insight into the risk management and mission assurance processes used for GRC payloads.

Microgravity

Fluids and Combustion Facility (FCF) ­- Continued review of the EEE parts lists for the Electrical Power Control Unit (EPCU) and Water Flow Control Assembly (WFCA) for parts with pure tin finishes.  This work is being done to mitigate potential failure risk due to "tin whiskers".

Light Microscopy Module (LMM) -- Coordinated with the project and Hernandez, Inc. to provide safety surveillance for the project in conjunction with the upcoming Phase II Flight Safety Review.

Granular Flow Module (GFM) -- Provided comments to Project Manager (PM) on proposed Statement of Work (SOW) and Delivery Order (DO) for competitive procurement under the Microgravity Research, Development and Operations Contract (MRDOC).

Multi-user Gaseous Fuels Apparatus (MGFA) -- Met with Deputy PM and Zin to discuss project status and possible areas for SAAD/RMO support.  Identified need for safety support and agreed to provide help in this area.  Also provided generic risk list to project, as well as information regarding the MRDOC Surveillance Plan.

Physics of Colloids in Space Plus (PCS+) -- Met with PM and Microgravity Science Division (MSD) Deputy Division Chief and approved the project close-out letter for the PCS+ Verification Readiness Review (VRR) and the PCS Component Failure Review.  One Board recommendation remains open, however, concerning the need for MSD to establish a process for determining when Failure Review Boards are necessary.  RMO offered to help MSD address this recommendation by drafting a preliminary process.

Microgravity Observations Of Bubble Interaction (MOBI) -- Attended team status meeting and recommended project take Continuous Risk Management (CRM) training/workshop to identify project risks before the Requirements Definition Review.

Boiling Experiment Facility (BXF) -- Served on the Review Board and supported the BXF Preliminary Design Review (PDR).  The Board will spend the next 2 weeks reviewing documents and preparing Requests for Action (RFAs), comments, and questions for the project.

Miscible Interfaces Dynamics and Simulation (MIDAS) -- Reviewed and provided detailed comments to the PM on the contractor's draft Product Assurance Plan.

Chain Aggregation Investigation by Scattering (CHAINS) -- Conducted 1-day Continuous Risk Management workshop for the project.

Buoyancy Driven Instabilities in Single Bubble Sonoluminescence (BDiSL) -- Contacted PM to confirm RMO plans to provide requested safety support to the project.

Ultraviolet Visible Infrared Spectrophotometer (UVIS) -- Reviewed draft Systems Requirements Document and provided review comments.  Reviewing Spectrometer methodologies and technology.

AEROSPACE TECHNOLOGY

Probabilistic Risk Assessment -- An updated version of the report, “Generic Turbofan Engine Rotating Components Probabilistic Risk Assessment”, was issued.  The initial analysis model, which was developed with the Probablistic Risk Assessment (PRA) software, QRAS, Version 1.5.3, was evaluated with QRAS Version 1.7.0.  Problems running the model with the newer software were encountered and were documented in the transmittal letter (problems have occurred previously when trying to import models developed with older QRAS versions into newer versions of the QRAS software).

FAA Liaison -- Last week, held presentation of progress with the Interagency Coordinator and team members.  Worked with the Ceramic Matrix Composites (CMC) team members to develop a draft Technology Readiness Level (TRL) specific to the history of the CMC project.

Also met with UEET Knowledge Management Manager about options for storage using the LiveLink options.  Met with system engineer about best ways to document lessons learned and the proprietary data from industry.

Traveled to NASA Langley in support of the Aviation Safety Program's Weather Accident Prevention, Turbulence Prediction project.  Met with the Project Manager, Mr. Jim Watson, to map out FY03 strategy.  Started organizing a strawman of the certification efforts necessary as the program progresses through FY03, and into the FY04 and FY05 flight campaigns.

Ultra-Efficient Engine Technology (UEET) -- Attended an overview of the restructuring of the Aeronautics programs, which included an overview of the restructuring of the UEET Program.  In general, the UEET Program will grow to include responsibility for turbo machinery technology, and include Technology Readiness Levels (TRL) from TRL 1 through TRL 6.  However, it will lose the materials technology portion currently included in the Program.

Quality Management Office (QMO/8200):

SPACE

Microgravity

Fluids and Combustion Facility (FCF) ­- The spline for the bench brake assembly experienced deformation when the bench was rotated back into the Combustion Integrated Rack (CIR) after a fit-check conducted by the Human Factors team last month.  The spline was believed to have been repaired.  During re-installation of the CIR Optics Bench Assembly for the second time, it was noticed that insertion of the brake assembly could not be achieved due to the deformation.  A problem report was written for the brake assembly.

Vibration testing of the CIR Fire Detection and Suppression System Velocity Probe assembly at workmanship levels was completed.  The test adequately meets the random vibration testing requirements of NASA-STD-7001.

The Product Assurance Lead provided comments to the Chief Engineer of FCF for the “Work Rules for Government Personnel” document and Verifications submittals to applicable International Space Station (ISS) personnel.

Light Microscopy Module (LMM) -- Assisting Microgravity Project Office by performing an informal Quality Assurance (QA) assessment of the contractor's process controls for the Light Microscopy Module (LMM) project.  QMO began by working with a Hernandez QA counterpart, and acquiring documentation such as process plans and supporting drawings, kitting lists, etc. This documentation will be reviewed from a QA perspective with focus on compliance to procedures and the details of the contractor's QA support to the control of processes.  This is an appropriate time for an assessment of this type because the LMM project is transitioning from developmental and engineering model activities to qualification unit activities.

Boiling Experiment Facility (BXF) -- The BXF Team has a "Bonded Storage Cabinet" in Room 113 of the ZIN facility with appropriate controls in place to assure control over Flight Hardware.

Physics of Colloids in Space+ (PCS+) – The PCS+ Avionics Section has successfully passed vibration testing per procedure.  A functional test was performed successfully between each axis (X, Y, Z) vibe to ensure the integrity of the hardware.

Physics of Colloids in Space-3 (PCS-3) -- Qualification testing of the High Angle Camera continues with vibration testing.  The qualification camera (non-flight hardware) experienced an anomaly during the Y-axis test.  ZIN is analyzing the problem.

Miscible Interfaces Dynamics and Simulation (MIDAS) -- After a review of the MIDAS Product Assurance Plan, QMO submitted comments to the Project Manager.

Capillary Flow Experiment (CFE) -- Provided comments to the project team on meeting the Space Assurance Requirements Guidelines (SARG).  CFE is a fast track experiment set to fly on the Russian Progress Launch Vehicle.  Pre-ship Review will be at the end of June.

INSTITUTIONAL QUALITY ASSURANCE

Facility Test Readiness Review (TRR) -- Updated the Test Readiness Review (TRR) check sheet with lessons learned from the first run utilizing the vibration laboratory and PCS.

Reviewing the proper approach in dealing with the administrative portion of the TRR:

- Who will be the owner of this process?

- Where will the records be maintained:  project/facility or both?

- Should the organization come to the TRR with charts or should it be less formal?

QMO has been requested to facilitate a Test Readiness Review for the upcoming vibration testing on the Capillary Flow Experiment.

Glenn Safety Office (GSO/8300):

Sponsored “Buckle Up” Campaign to promote safe driving.  It included a survey on seatbelt use, a presentation on safe driving and the importance of seatbelts by local law enforcement, and child seat assessments by the local fire department.

Attended an Operational Readiness Review (ORR) for the integrated systems test of the B-2 Facility process water system.  Five action items were generated.  The test is scheduled at various times throughout June.

GSO Support for Design of Projects Impacted by Airport Expansion – Field investigated the contractor-proposed options for the boiler installation at the Creek Road Complex, Building 401.  Responded to the SAA3 Project Manager with life-safety determinations and installation comments.  Worked with the GSO Fire Protection Engineer in the review of the fire protection contractor CO2 system design proposals for the Creek Road Complex Chemical Storage Shed.

Area Safety Committees -- Supported the Area 4 Safety Committee by reviewing two permits in Building 102.  The first was a facility permit renewal for Cell 1B.  There were no significant issues associated with the permit.  The second related to testing of the Joint Strike Fighter (JSF) Advanced Augmenter in Cell 1B.  The test article is fully instrumented with appropriate alarms and shutdowns.  No significant safety issues were identified.  In addition, performed a permit review of several small experiments in Building 110.  The experiments analyzed the movement of inert media in various test chambers.  Several minor safety recommendations were made regarding labeling of a gas supply panel and use of operational checklists and proper handling for small glass spheres.

Environmental Management Office (EMO/8400):

EMO personnel assisted in the coordination and participated in the Clean the Creek project for the Earth Day Committee resulting in excess of 750 pounds of trash being retrieved from the creek.  EMO also participated in the Adopt-A-Highway Cleanup resulting in an estimated 525 pounds of trash being collected.

CHEMICAL MANAGEMENT

Hazard Communication Program -- A request from Building 21 to make six oxidizers signs and six fuel storage signs was filled.

Hazcom training was provided on May 19, to 65 summer interns in Building 3.

Chemical Inventory Program -- The Chemical Management Team (CMT) continued formulating and implementing a beta test schedule for the PDA Chemical Inventory Scan Program.  The CMT met with the designated test program coordinator from Building 14 on May 22, to discuss issues relevant to the program including a building-wide cleanup prior to the initial inventory, future locations of chemical storage cabinets, and a schedule for PDA training.

The CMT met with LTID on May 23, to provide additional information on the Chemical Inventory Revision Program and to participate in a familiarization tour of Building 21.

The CMT conducted a chemical location search on behalf of the Chemical Sampling and Analysis Team on May 23.

Chemical Hygiene Program -- The CMT continued entering data into a matrix for the hazardous chemicals listed in the Standard Operating Procedure (SOP) system.  The matrix lists the Chemical Hygiene Program hazard categories for each chemical.  This will assure consistency in SOP creation and review.

ENVIRONMENTAL COMPLIANCE

National Environmental Policy Act (NEPA) -- The Environmental Compliance Team (ECT) reviewed seven safety permits and two Statements of Work for Environmental Compliance.

The ECT met with the Facilities Division (FD) regarding NEPA Checklists for the Repair High Voltage System at the Plum Brook Station (PBS) Project.

The ECT prepared PBS specific NEPA Training.  The ECT is planning training activities at several locations such as at PBS and Building 15.

Water Pollution Control -- The Permit-to-Install application for the de-chlorination system was received by the Ohio EPA, who after resolving fee payment issues is beginning the review of the application.  All groups involved are ready to proceed as soon as Ohio EPA gives its approval.

The ECT has requested a written report from Call Henry concerning the investigation of the elevated pH readings in the outfalls.

The ECT is investigating a complaint concerning a BFI garbage truck releasing water to a storm drain.

Air Pollution Control -- The ECT requested analytical testing to be preformed for the Center’s jet fuel.

Polychlorinated Biphenyls (PCB) Policy -- The Annual Document Log is being compiled.

Comprehensive Environmental Response, Compensation, and Liability Act (CERCLA) Environmental Remedial Activities -- The ECT reviewed and provided comments on the City’s Remedial Design Work Plans for the demolition of buildings, filling of ravines, and placement of caps on the landfills in the South 40 area.  The team also began reviewing the Draft Final Remedial Design Work Plan for the cleanup of residual contamination on the portions of the South 40 area that is planned to be transferred to the City.

The Feasibility Study for the Central West area was completed and submitted it to the Ohio EPA.  If the Ohio EPA accepts the findings, the cost of remediating this area will be greatly reduced.  An approval was requested from the Ohio EPA for the abandonment of wells on the portion of the South 40 area that is planned for transfer to the City.  The Ohio EPA provided an e-mail draft approval, with formal approval to follow.  The Ohio EPA also provided an e-mail draft approval of our mercury source evaluation report, with formal approval to follow.

Storm Water Management information was provided to the Ohio EPA pertaining to the drum removal project.  A Storm Water Management Plan was provided for the clean-up of residual contamination on the portion of the South 40 area that is planned to be transferred to the City.

Comments on the draft version of Space Act 11 were reviewed and approved.  The ECT subsequently met with NASA Legal, Facilities Division (FD), and the City to negotiate solutions to some of the items.

On May 21, the ECT received a draft of the Phase I Property Assessment of Parcel C at Lewis Field.  A review is underway.

Handling and Disposal of Soil -- The ECT is working with the FD to classify soils in several locations throughout the Center.

Cultural Resources -- The ECT is developing a Statement of Work (SOW) for the Facilities Preservation Officer at GRC for a Cultural Resources Management Plan.  Support was provided by Ames Research Center and SAIC.  The elements of the SOW are now being compiled.

The ECT contacted Gray and Pape to arrange for the return of archeological artifacts to the Plum Brook Station.

Documentation/Training -- The ECT continues to compile chemical inventory data for the Form-R reporting.  The ECT continued to work with various program managers to complete the first drafts of all 30 chapters which comprise the Environmental Resources Document.

The ECT is working to finalize the combined Spill Prevention Control and Counter Measure (SPCC) and the Aboveground Storage Tank training programs.  The ECT is also expecting the final comments on the combined SPCC, RCRA contingent and chemical spill plan.

INDUSTRIAL HYGIENE

Ventilation -- The Industrial Hygiene Team (IHT) surveyed three new hoods in Building 77, Room 149, and conducted 19 ventilation surveys in Building 110.

The IHT also attended a meeting to review ventilation needs for three experiments to be conducted in Building 5, CE-13C

Chemical Exposure -- The IHT developed the report of the cyclohexylamine and diethylethanolamine sampling conducted in Building 12 during tank car unloading operations and forwarded it to the appropriate individuals.

The IHT developed the report of the methylene bisphenyl diisocyanate sampling conducted in Building 21 Shipping and forwarded it to the appropriate individuals.

Safety Committees -- The IHT attended one safety permit review in Building 5 (CW-26/28), and one safety permit review for the Area 7 Safety Committee.

Facilities Asbestos Site Survey (FASS) -- The FASS Team (FT) finished Phase I (Inspection/Inventory) activities of the FASS Survey in Building 7.  The FT started Phase II (Sampling) activities in Building 7.  Phase II is approximately 90% complete.  Phase II will be completed next week.  The FT started and finished Phase I and Phase II activities in Building 108.

The FT forwarded the 33 asbestos bulk samples for Building 108 to IATL Laboratories for asbestos analysis.

Respirator Program -- The IHT met with the 7600 Branch Chief to discuss compliance and program concerns with the respiratory protection program.

Noise Exposure Management Program -- The IHT conducted annual hearing conservation program refresher training.

HEALTH PHYSICS

The Health Physics Team completed the transfer of the GRC 51.3 Curie Americium-241/Beryllium source to the Georgia Institute of Technology.  This custom neutron source (circa 1966) was delivered to Georgia Tech's Neely Nuclear Research Center on May 20, without incident, concluding several months of preparation by the team.  The source, which was slated for ultimate disposal at the Department of Energy's Los Alamos National Laboratory, will again be used for scientific purposes by a professor conducting developmental research in the field of neutron dosimetry.

WASTE MANAGEMENT

The weekly 90 accumulation site inspections were conducted with no violations or concerns being noted.

The Waste Management Team (WMT) continues to support Sanitary and Storm Sewer Relocation Project by tracking loads of non-hazardous soil.

The accumulated material in oil/water separators number 16 located near the east side of Building 102, and number 5 located near the 10x10 fuel farm were removed for disposal.  These separators are being removed and replaced as part of this project.

The WMT shipped 3000 pounds of hazardous waste, and 4300 pounds of nonhazardous waste for disposal.

The quarterly building safety inspection was conducted with zero issues being noted.

Security Management and Safeguards Office (SMSO/8500):

NASA Maintains Heightened Force Protection Condition (FPC) -- GRC assumed Force Protection Condition (FPC) CHARLIE (Modified).  The following measures will minimize the probability of a successful terrorist attack:

- Non-NASA picture badge personnel are subject to 100 percent inspection of their vehicles.  Center personnel will receive random inspection of their vehicles.

- Special events are cancelled.  This does not apply to events on Center for badged personnel.

- The Visitor Center (VC) is open for pre-arranged visits such as bus tours, but other visits by the general public are prohibited.  The VC may be closed on weekends unless tours are pre-scheduled.

- Additional Protection Officers are on patrol duty at gates and at strategic locations.

- All parcels and mail are subject to inspection or x-ray.

- Control of delivery vehicles is increased.

REPORT SUSPICIOUS ACTIVITY BY CALLING 911!

Security for America at War with Terrorism -- SMSO produced a two-page summary of actions taken by Glenn in order to increase the probability that a terrorist attack will be deterred, detected, and responded to in a manner which will minimize damage and loss of life.  The summary was distributed at the DLT and is available at the entry control desks in Buildings 500, 501, and 3.

SMSO Ensures Center Programs Continue During Heightened Security -- SMSO took the initiative to coordinate with the Visitor Center and program managers for summer and educational programs to ensure that the programs would continue to take place without endangering security.  While additional security measures have been put in place such as the requirement for advance notification and approval, no programs have been disrupted.  The Visitor Center is open for pre-scheduled and approved visits and tours.

SMSO Staff Coordinates with U.S. Attorney and Federal Law Enforcement Agencies -- SMSO staff members attended an open house at the United States Attorney's Office in downtown Cleveland.  During the visit, SMSO members met with Special Agents from the Federal Bureau of Investigations (FBI), Internal Revenue Service (IRS), Defense Criminal Investigative Service (DCIS), and an Intelligence Analyst for the U.S. Attorney's terrorism task force.  Items discussed included intelligence information and resource sharing and how our organizational programs could interact for mutual benefit.

SMSO Implemented Measures to Expedite Computer Access for Summer Staff -- SMSO Personnel Security implemented procedures to conduct security checks of the summer staff prior to their arrival for duty.  This procedure resulted in approval for computer access for 71 percent of the summer staff on their first day at Glenn.  All others are granted promptly when the sponsors or students submit the required documentation.

Plum Brook Deer Hunt -- SMSO has reviewed the proposal for a controlled deer hunt at Plum Brook.  SMSO is prepared to concur with the hunt as proposed, provided that "background checks" are funded and completed for all hunters, and the Force Protection Condition is no greater than CHARLIE (Modified).