Valid Time Event Code (VTEC)/

Watch-by-County (WBC)

Phase II

Operational Test and Evaluation (OT&E) Assessment Report

December 2004

U.S. DEPARTMENT OF COMMERCE

National Oceanic and Atmospheric Administration’s

National Weather Service

Office of Science and Technology

Office of Climate Water and Weather Services

Office of Operational Systems

National Centers for Environmental Prediction

Valid Time Event Code (VTEC)/

Watch-by-County (WBC)

Phase II

Operational Test and Evaluation (OT&E) Assessment Report

December 2004

Approved:

________________________		________

Gregory A. Mandt, Director				Date

Office of Science and Technology

________________________		________

Dennis McCarthy, Acting Director			Date

Office of Climate, Water, and Weather Services

________________________		________

Louis W. Uccellini, Director				Date

National Centers for Environmental Prediction

________________________		________

John McNulty, Director				Date

Office of Operational Systems

Valid Time Event Code (VTEC)/Watch-by-County (WBC) Operational Test and Evaluation (OT&E) Assessment Report

1.   Introduction	3

2.   Recommendations	3

3.   Purpose	4

4.   Success Criteria Results	4

5.  Conclusions for the OT&E Objectives	9

6.  Lessons Learned	18

7.  Attachment A – VTEC Product Statistics	24

8.  Attachment B - VTEC Product Statistics by Service Area	25

9.  Attachment C – VTEC Statistics for WarnGen	26

10.  Attachment D – VTEC Statistics for WWA	27

11.  Attachment E – Test Trouble Report VTEC Summary	28

12.  Attachment F – WBC Statistics	30

14.  Attachment G - Test Trouble Report WBC Summary	31

15.  Attachment H – GHG Commentary	33

16. Attachment I - TTR Analysis

1.  Introduction

Two Operational Test and Evaluations (OT&E) were performed concurrently for the Valid Time Event Coder (VTEC) and Watch-By-County (WBC) from August 27 to October 15, 2004.   Both OT&Es were conducted in accordance with the Valid Time Event Code-Watch By County Operational Test and Evaluation Test Plan, dated, August, 13, 2004.

2.  Recommendations

Based on the results of the OT&Es described in this report, these recommendations should be undertaken:

VTEC

The following recommendations were discussed during the OT&E VTEC/WBC Summit Meeting held last October 29, 2004:

- Go forward with VTEC in five WarnGen Products on February 8, 2005 (SVR, TOR, SVS, SMW and MWS). The statistical criteria were met; the SVS and MWS were met in the final two weeks.

    - Do not go operational with VTEC in WWA products on February 8, 2005.  The statistical criteria were not met.  The service backup did not pass.  The OT&E sites retain experimental VTEC code “x”.

    - Do not go operational with WCN on February 8, 2005. The statistical criteria for WCN products issued (82%) was not met.  The WWA software was deemed not stable.

    - Do not go operational with VTEC in any Hydrology products (WWA, WarnGen, and RiverPro) on February 8, 2005.

    - Limit the scope of the VTEC and WBC requirements while phasing in the system capabilities.

# WBC

# Additional WBC related recommendations include:

# Implement operational Valid Time Event Code in initial and final Watch Outline Update Message (WOU) on February 8, 2005.

# Discontinue legacy Watch County List (SEV) and State Areal Outline Statement (SLS) on February 22, 2005.

# Continue Watch County Notification Message (WCN) and update WOU as experimental products until fall 2005.

# Switch WCN creation and dissemination software from WWA to Graphical Hazards Generation (GHG) text formatter in GFE.

3.   Purpose

The VTEC/WBC Operational Test and Evaluation (OT&E) was used to determine the operational effectiveness and suitability of a system under realistic conditions, and to determine if specified minimum acceptable operational performance requirements have been satisfied.  The OT&E of VTEC functionality demonstrated and validated the NWS’ readiness to release operational messages with the VTEC string implemented.   The OT&E of WBC functionality demonstrated and validated the NWS’ readiness to release the WBC suite of operational products.  This report documents the OT&E results; specifically whether the test objectives and success criteria were met and what conclusions can be formulated after analyzing the results.  The Attachments A-I are included to document the VTEC/WBC statistical data that were gathered during the OT&E.

4.   Success Criteria Results

Evaluation criteria in each of the test scenarios allowed the service program focal points and test personnel to validate the creation of the VTEC coding string.  Evaluation criteria are established to ensure the test objectives are met and are classified as follows:

- Training will be assessed by survey of OT&E participants who receive the VTEC and WBC training provided by OS6 personnel.  Care will be taken to ensure software and policy issues are not considered training failures.  Training evaluation will be used to improve training to be offered in Fall 2004 to all forecasters.  Training effectiveness will be evaluated mid-August to enable time to fold improvements into the training plan/materials.

  - Success criteria: Survey responses from forecasters rating effectiveness of various aspects of training to enable them to issue VTEC and Watch by County products.

  - Success: greater than or equal to 3 average on scale of 1-5.

  - Failure: less than 3 average rating on scale of 1-5.  Failure results in providing significant improvement to training prior to offering training prior to VTEC going operational.

RESULTS:  PASS

For VTEC training, the average rating was a successful 3.5 on a 5 point scale.

- VTEC code compliance will be evaluated by inspection of VTEC strings in products issued by OT&E offices during the test period.  Every field of the VTEC strings will be checked.  One error or multiple errors in one product’s VTEC string will be counted as one product error.  Multiple lines of VTEC will count separately.

  - Success criteria:

                - Format of VTEC String matches NWSI 10-1701 and NWSI 10-1703

                - Product type (O, T, E, X) and Mass News Dissemination (MND) header are consistent.

  - Success: Product VTECs accurate 95% of the time (tolerance, 5%).

  - Failure: aggregate of erroneous products is more than 20% of total products issued during the period.

RESULTS:

| Severe Weather (TOR, SVR, SVS) | 2a (i) and (ii): | PASS |
| --- | --- | --- |
|  | 2b | PASS |
|  | 2c | PASS |
| Fire Weather (RFW) | 2a (i) and (ii): | PASS |
|  | 2b | FAIL |
|  | 2c | FAIL |
| Public Weather (NPW, WSW) | 2a (i) and (ii): | PASS |
|  | 2b | FAIL |
|  | 2c | FAIL |
| Marine Severe Weather (SMW, MWS as MA.W) | 2a (i) and (ii) | PASS |
|  | 2b | PASS |
|  | 2c | PASS |
| Coastal/Lakeshore Flood and High Surf (CFW) | 2a (i) and (ii) | FAIL |
|  | 2b | FAIL |
|  | 2c | FAIL |
| Hydrology (FFW, FFS) | 2a (i) and (ii) | PASS |
|  | 2b | PASS |
|  | 2c | PASS |
| Hydrology (FFA, FLW, FLS) | 2a (i) and (ii) | FAIL |
|  | 2b | FAIL |
|  | 2c | FAIL |

- Watch By County products compliance was evaluated during the first OT&E in 2003.  Will verify products were not degraded when usability was improved.

  - Success Criteria:

          - WCNs compliant with 10-511.

          - WOUs compliant with 10-512.

  - Success:

          - Single watch products 95% accurate (tolerance 5%).

          - Multiple watch products 85% accurate (tolerance 5%).

  - Failure: aggregate of erroneous products is more than 10% (single) or 20% (multiple).

# RESULTS:

| 3a (i): | PASS |
| --- | --- |
| 3a (ii): | PASS |
| 3b (i) WOU: | PASS |
| 3b (i) WCN: | FAIL |
| 3b (ii) WOU: | N/A |
| 3b (ii) WCN: | FAIL |

- Product automated Quality Control will be evaluated by performing internal consistency check of the products.

  - Success criteria:

          - Event Tracking Numbers (ETNs) are continuous in normal operations

          - ETNs are continuous in service backup mode

          - Corrections are accurately reflected in the BBB field

          - Correctly ordered segments in multiple watch convective watches (WCNs)

  - Success:  Minimum of 85% of products/product segments found to be internally consistent (tolerance, 5%).

  - Failure: inconsistency of either type found within 20% of the OT&E products.

RESULTS:

| Severe Weather: | WOU, SVR, TOR, SVS | PASS |
| --- | --- | --- |
|  | WCN | FAIL |
| Fire Weather: | RFW | FAIL |
| Public Weather: | NPW, WSW | FAIL |
| Marine Severe Weather: | SMW, MWS (as MA.W) | PASS |
| Coastal/Lakeshore Flood: and High Surf products | CFW | PASS |
| Hydrology | FFW, FFS | PASS |
|  | FFA, FLW, FLS | FAIL |

- Concept of operations will be evaluated by verifying the intended action of the VTEC and WBC products was accurately communicated.  Will require same day review of the products.

- Success criteria

- Any county receiving a watch or warning was initiated via NEW or EXA action.

(ii) Updates to products are properly sequenced.

(1) Upgrade/downgrade, Extensions, and continued products.

(iii) Cancellations are issued at appropriate times,

(iv) Counties accurately warned in service Backup,

(v)  VTEC and headline are internally consistent.

- Success will be determined by 85% accurate products (tolerance, 5%).  Each segment will be evaluated and will be counted.  Reviewer must verify action codes, phenomenon codes and significance match the verbs and adjectives in the headlines.  And also verify Time is valid.

- Failure: More than 20% of the products are in error.

RESULTS:

| Severe Weather: | WOU, SVR, TOR, SVS, WCN | PASS |
| --- | --- | --- |
| Fire Weather: | RFW | FAIL |
| Public Weather: | NPW, WSW | FAIL |
| Marine Severe Weather: | SMW, MWS (as MA.W) | PASS |
| Coastal/Lakeshore Flood and High Surf products | CFW | PASS |

- NWS Partners will verify the products are complying with the advertised specifications.

  - Success: greater than or equal to 3 average on scale of 1-5

  - Failure: less than 3 average rating on scale of 1-5.  Failure results in providing significant improvement to training prior to offering training prior to VTEC going operational.

RESULT:  PASS

The original evaluation items were initially sent to the Partners as written, with the evaluation scales ranging from 1 to 5. However, during a November 16, 2004 conference call, the Partners asked to subdivide the evaluation items into two sub-items, as the Partners thought that the wording was too broad.  They asked to have the first item scored via a Yes/No rather than a 1 to 5 scale.  Since the two items were gauging Partner opinions of the OT&E, their parameters for evaluation were agreed to accurately reflect their assessments.  Votes and comments were transcribed from the conference call.

The Partners divided this criterion into two sections.

1.	First, the format of the VTEC string itself was rated with a Response: Yes or No, referring to whether the strings complied with the advertised specifications.

The consensus of the Partners was: "No" for Hydrologic products, and "Mostly Yes" for Non-hydrologic products.

2.	Then, the Partners rated whether the usage of VTEC accurately represents the forecaster's intent. Response: 1 (does not represent) through 5 (accurately represents).  An example of not representing intent is using an EXP action code well before the actual expiration of a product rather than a CON action code.

The average score was 3.25.

The Partners that provided the input were M. McInnis (First Alert), K. Strebe (TWC), C. Keller (NYSEMO), and B. Callahan (WSI).

5.   Conclusions for the OT&E Objectives

The conclusions for the following NDFD OT&E objectives are:

VTEC (See Attachments A-E)

All event driven watch and warning products issued by the NWS must contain an accurate VTEC string.  Assessment of the operational effectiveness of VTEC will be accomplished through validation of the following test objectives and associated evaluation criteria:

- Demonstrate that accurate VTEC codes are generated in operational products in an operational environment under real world weather situations and scenarios.

  - VTEC codes conform to the specification defined in NWSI 10-1703.

Discussion:

Severe Weather:  337 of 343 Severe Thunderstorm and Tornado Warnings contained proper VTEC (98% pass rate).  A WarnGen software bug accounted for the errors of 15% of Severe Weather Statements issued.  This bug was fixed by Week 5 of the OT&E.

Conclusion:   OT&E objective was met

# The success rate was 100% after this fix was implemented in AWIPS.

Discussion:

Fire and Public Weather:  WWA “Test Mode” did not have full functionality for the first four weeks of the OT&E.   The failures in this suite of products resulted from two significant software bugs:

      - Upgrade and downgrade of products (e.g. from watch to warning) did not work in TEST mode.

      - The Event Tracking Number falsely incremented during random product actions throughout the OT&E.

Conclusion:   OT&E objective was NOT met.

# Success rate did not meet the evaluation threshold.

Discussion:

Marine Severe Weather:  42 of 45 Special Marine Warnings contained proper VTEC (93% pass rate).  A WarnGen software bug accounted for the errors of 17% of Marine Weather Statements (as MA.W) issued.  This bug was fixed by Week 5 of the OT&E.

Conclusion:  OT&E objective was met

# The success rate was 100% after this fix was implemented in AWIPS.

Discussion:

Coastal/Lakeshore Flood and High Surf products (CFW):  47 of 71 CFW products contained proper VTEC.

Conclusion:  OT&E objective was NOT met.

There was 66% accuracy which is below the success rate.

Discussion:

WarnGen: All Flash Flood Warnings contained proper VTEC except a few which were manually edited in such a way that violated VTEC policy in 10-1703.

Conclusion:  OT&E objective was met

Although the OT&E objective was met, WarnGen needs to be adapted to meet the special requirements of hydrology - particularly in the area of short-fuse product extensions.

Discussion:

RiverPro: Several problems with VTEC accuracy occurred, including (1) incorrect incrementing of ETNs within the application, (2) incorrect time assignments in the Flood Begin Date/Time group, (3) incorrect VTEC elements and ETNs in point-specific flood advisories, and (4) major product format errors.  Also, use of more than one application to produce products under a given identifier resulted in ETN conflicts.  This brought about a realization that further refinements were needed to WFO hydrologic applications to ensure both national product consistency and correct inclusion of VTEC.

Conclusion:  OT&E objective was NOT met.

Products generated by RiverPro failed to meet OT&E pass goals due to several problems with the hydrologic applications and insufficient WFO understanding of hydrologic product policy at the field office level.

  - VTEC strings can be accurately generated when WFOs are in service backup.

Conclusions:

# WarnGen: WFOs Cheyenne and Riverton, WY successfully demonstrated service backup using WarnGen on November 8, 2004.   OT&E objective was met

# WWA: This capability was not successfully demonstrated in WWA during the OT&E.   OT&E objective was NOT met

# RiverPro:  This capability was successfully demonstrated at WFOs Corpus Christi and San Antonio, TX in WarnGen during the OT&E.    OT&E objective was met

- Demonstrate the VTEC concept of operations is viable.

  - Forecasters understand how to accomplish forecast functions such that automated VTEC features yield correct interpretation by customers.

Discussion:

91% of forecasters believe WarnGen products pose little problem as they fully understand how to use the software in operations.

While 86% believe RiverPro did not hinder product creation, comments received revealed manual editing of the VTEC was occurring and software streamlining is necessary. Only a small percentage of offices needed to use RiverPro during the OT&E.

Forecasters were split on the effectiveness of WWA. 56% judged WWA to have no discernable impact on operations while 44% felt a negative impact. Comments were particularly focused on the non-intuitive nature of the software which caused forecasters to change their approach to long-fuse hazard creation

Conclusion:  OT&E objective was PARTIALLY met

# WarnGen easily works in WFO VTEC operations while WWA posed significant problems. A larger sample of WFO RiverPro use is needed before a determination can be made.

  - The AWIPS software is usable for reliable issuance of watch, warning, and advisory products and system performance is not degraded during hazardous weather or service backup operations.

Discussion:

WarnGen only had one problem during OT&E and that was during a complex tropical situation where the AWIPS system was being taxed overall. RiverPro had significant configuration issues early which adversely impacted both product creation and customer ability to receive products. WWA experienced severe slowdowns at several offices, saw many configuration issues and had a general inability to work as expected.

Service backup tests were successful for both RiverPro and WarnGen, but the WWA backup test failed.

Conclusion:  OT&E objective was PARTIALLY met

# WarnGen is ready for VTEC implementation while RiverPro and WWA have issues to be addressed.

  - Implementation of VTEC causes no significant increase in forecaster workload.

Discussion:

42% believe there was no impact whatsoever on their forecast operations while 24% believe there was a somewhat negative impact, such as longer product creation times, with the implementation of VTEC.  The vast majority of the negative impact can be attributed to many forecasters having to switch to WWA during OT&E to create their long-fuse products.  Other forecasters noted they felt compelled to manually QC the VTEC before issuance, a step they previously did not do.

Conclusion:  OT&E objective was PARTIALLY met

# Excluding WWA, VTEC posed little additional work for the forecasters.

- Demonstrate training was provided to meet the objectives defined for the VTEC program.

- Training addressed the key components necessary to successfully issue watches, warnings, advisories and follow-up statements with VTEC strings.

Discussion:

Live teletraining, presentations with talking points and web pages were created to assist forecasters in the transition to VTEC.

Conclusion:  OT&E objective was PARTIALLY met

The key components were addressed.  However comments received, during training and again during OT&E, revealed a lack of understanding in the use of WWA for product creation. Hands-on training was requested to assist in the transition.

- Demonstrate that VTEC quality control functionality is implemented effectively.

- Products are standardized in accordance with the requirements of the VTEC specification.

Discussion:

WarnGen:  WarnGen utilizes a passive quality control software application which checks a warning or follow up statement prior to dissemination from the AWIPS text editor.   The application checks the VTEC content for compliance with NWSI 10-1703 and the content of the product.

Conclusion:  OT&E objective was PARTIALLY met

WWA:  The WWA quality control application permitted incorrect combinations of VTEC lines in the segments of some WSW products.  For example, a WSW was issued with cancellation (CAN) and continuation (CON) action codes in one segment for the same group of zones.  Obviously, an event cannot be both cancelled and remain in effect.

Headline errors detected in products were attributed to local edit requirements.  These were corrected by the sites when identified.

Discussion:

RiverPro:  There was insufficient quality control of ETN integrity in products issued by RiverPro.  Some ETNs were assigned erroneous values while others did not increment correctly.  Use of other applications to generate products under the same AWIPS identifier as RiverPro caused more than one product to share the same ETN.

Conclusion:  OT&E objective was NOT met

ETN errors were not detected by the RiverPro application.

- Demonstrate VTEC can be read and processed by NWS customers and partners.

- The intended watch or warning could be ingested and decoded.

Discussion:

The Partners divided this criterion into two sections. First, they rated the format of the VTEC string itself (i.e., if they were able to accurately read, decode, and process the VTEC). Response: 1 (was not able to be decoded) through 5 (was easily decoded).

# Conclusion: OT&E objective was met

The average score they gave was 3.875.

Discussion:

Then, the Partners rated whether the VTEC in a product was consistent with the text in that product and with previous and later products in that ETN series). Response: 1 (was never consistent) through 5 (was always consistent)

Conclusion: OT&E objective was met

The average score they gave was 3.25.

The Partners also noted the following:

- VTEC has to be highly reliable to be usable by the customers.

- Some of the more egregious software errors were corrected during the OT&E.

- There was a significant improvement toward the end of the OT&E.

- There was tremendous variability in error rates from product to product (i.e., short duration warnings vs. hydrologic products) and from office to office (i.e., diligent configuration, preparedness, and forecast training paid off in fewer VTEC errors).

- VTEC can succeed, and if it does, it will mean a substantial improvement in the services that can be provided to customers.

- For those offices that continue to use VTEC after the OT&E, the primary error seen is orphaned events.  Products with a continuing VTEC event are not being followed up before product expiration, even though the VTEC event ending time may be well in the future.

- One partner added, “It is incumbent on the NWS to push forward with timely implementation of other products not included in the initial rollout. This is particularly true because most of the issues VTEC will substantially help with are associated with long fuse events (event ending times, upgrades, downgrades), which are not part of the February 2005 release”.

WBC (See Attachments F-I)

- Demonstrate that WBC products (WOU and WCN) are accurately generated in an operational environment under real world weather situations and scenarios.

  - WBC products conform to the specification defined in NWSI 10-511, 10-512, and 10-1703

Conclusion:  OT&E objective was met

# Products generated by WWA conformed to NWSI specifications.

  - WBC products can be accurately generated when WFOs and/or the Storm Prediction Center (SPC) are/is in service backup

          - WFOs can provide effective service backup for convective watches using AWIPS software.

Conclusion:  OT&E objective was met

# WWA demonstrated service backup capability in multiple static tests and for a real time watch situation.   WWA exhibited difficulty with the “k” code in the VTEC string when the primary WFO resumed normal operations (“O” mode rather than “E” or “T” modes).

          - Air Force Global Weather Center can provide effective service backup for SPC in convective watch situations using Watch By County products.

Conclusion:  OT&E objective was met

Air Force Global Weather Center (AFGWC) successfully generated all specified Watch-by-County Products indicated in the NWS Memorandum of Agreement (SEL, SAW, and WOU) for SPC backup operations during a series of OT&E static tests.  WOU products created at AFWGC contained appropriate MND headers and VTEC codes.  WOU updates were also successfully created.

- Demonstrate the WBC concept of operations is viable.

  - Forecasters at both the WFO and SPC understand how to generate WBC products in terms of segmentation and ordering

Conclusion:  OT&E objective was met

# WFO forecasters understand how to generate WCN with proper segmentation and ordering after a 4 to 6 week familiarization period.   Forecasters at WFOs Pittsburgh, Charleston SC, and Pleasant Hill have issued numerous single watch WCNs since June 2004 with proper segmentation and ordering.

          - SPC can cancel the entire convective watch area using a WOU

Conclusion: OT&E objective was met

SPC successfully issued final WOU products canceling the entire watch area.  Success was demonstrated for watches canceled by properly formatted WCNs prior to watch expiration and for watches that expired.  Proper VTEC action codes appeared in these products.

  - Forecasters understand how to generate WBC action codes for real-time service operations.

          - WFOs can update, cancel, and extend in time watches using WCNs for their geographic area of responsibility.  WCNs contain proper Universal Geographic Codes, Valid Time Event Code (VTEC), and list of counties, independent cities, and marine zones for each segment of the product.

# Conclusion: OT&E objective was met

# WFOs consistently issued proper WCNs for one watch situations.  There were three significant software “bugs” in WWA which caused WCN creation and dissemination failures.

# Watches issued for “TATTNALL COUNTY” Georgia.

# Multiple watches in effect at the same time.

# Watches issued during the 8th or 9th month of the year.

          - WFOs can combine more than one active convective watch into a WCN product.

Conclusion:  OT&E objective was NOT met

# WFOs had limited success issuing WCNs for multiple watch situations using WWA.   A WWA software “bug” prevented several WFOs from issuing multiple watch WCNs during static drills.  The offices discovered during testing that the deletion of the proposed watch allowed this task to be accomplished (October 13 in Central Region and October 14 in Eastern Region).

          - Affected WFOs can “clear” all counties and independent cities from the convective watch for their geographic area of responsibility using the WCN.

Conclusion:  OT&E objective was met

# WWA contained a software “bug” which caused the Event Tracking Number (ETN) in VTEC to switch from a national to local number when the remaining counties were “cleared” from a watch area.

  - The AWIPS software is usable for reliable issuance of watch products and system performance is not degraded during hazardous weather or service backup operations.

Discussion:

The AWIPS software, specifically the Watch, Warning, and Advisory (WWA) application, demonstrated its reliability and operational viability for issuing and tracking the life cycle of a single watch (for either severe thunderstorm of tornado).  The same could not be said of WWA while fielding multiple watch scenarios.  While confronting weather scenarios, both live and scripted, that included the managing of two or more watches, application glitches/deficiencies and operator errors contributed to the generation of enough erroneous products to fall below the established error free product threshold, of 85%, set forth in VTEC-WBC OT&E Plan.  Similar problems were present during service backup operations.

Conclusion:  OT&E objective was met

# AWIPS system performance was not adversely impacted while using the WWA application to ingest, create, and/or distribute WBC related products.  The current state of WWA functionality can not be used to reliably issue WBC related products.

- Implementation of WBC causes no significant increase in forecaster workload.

Conclusion:  OT&E objective was met

# Full Watch By County implementation involves implementing two new convective watch products (WOU, WCN) and the discontinuation of three legacy watch products (SEV, SLS, SPS).   There is a noticeable workload decrease for 52 State Liaison Offices.  As of February 22, 2005, they are no longer required to issue convective watch products for counties outside their geographic area of responsibility.

- Demonstrate adequate training was provided to meet the objectives defined for the WBC program.

  - Training addressed the key components necessary to successfully issue WBC products.

Discussion:

Training was provided to all WFOs on basic WBC procedures. More individual instruction is needed on watch replacement scenarios and service backup situations. This could be in the form of exercises using an off-line system (WES) and application with national WBC tests.  The best way to ensure WBC proficiency for all staff is for NWS upper management to require all MICs to put WBC training exercises in their local office training plans.

# Conclusion:  OT&E objective was met

# In conclusion, the training did address the key components necessary to successfully issue WBC products.

- Demonstrate that quality control functionality for WOU and WCN products is implemented effectively.

  - Products are standardized in accordance with the requirements of the WBC product and operational specifications.

Conclusion:  OT&E objective was met

# The text portion of the WOU and WCN has been of high quality.   The VTEC in the WOU has also been of high quality.  WCNs created and disseminated in WWA have contained erroneous VTEC Event Tracking Numbers (local rather than national).

- Demonstrate WBC products can be read and processed by NWS customers and partners.

  - The intended WOUs and WCNs could be ingested and decoded.

Conclusion:  OT&E objective was met

# National partners are processing WOUs in their normal business operations.  These partners realize the benefit of adding marine zones to convective watch products and are processing VTEC information off line for both the WCN and WOU.  Local customers in South Carolina and Missouri are using WCNs for guidance purposes.

6.  Lessons Learned

Configuration

1.	Good configuration is the foundation for success!

This is by far the most important lesson of the OT&E. Having all of your templates properly configured and the various applications set to the needs of your office will pave the way for successful use of all of the applications.

2.  Test all of your templates before using operationally.

This goes for WWA, WarnGen and RiverPro.  Numerous VTEC and format errors were the result of changes to baseline templates. If you change the baseline, test your changes out before going operational. If you are using older templates, update to the latest version to ensure complicity with VTEC.

3.  Templates should never be sent to the field that don't match NWS policy, nor should they ever contain punctuation or grammatical errors.

When national corrections are needed, they must be made once nationally and shared with the field, not made separately 122 times.  Anytime there is a template change, a baseline template should be distributed.

4.  WarnGen:  Check your templates to ensure they comply with VTEC standards.

You can either create in test mode (set the AWIPS clock back), or create and do not send, to make sure the VTEC code is properly generated.

5.   WWA:  Make sure your office is properly configured.

A properly configured WWA makes things much easier for the users. If the focal point is unsure of how to do this, ask a neighboring WFO.  Many WFOs across the country have correctly configured their WWA and are willing to guide others. MDL is also available to help where needed.

6.   RiverPro: Make sure your templates are correct and are segmented.

If you are unsure how to do this, the Hydrologic Services Division Support Brach can assist your office in accomplishing the task.

Become comfortable with the new VTEC Settings Interface before going operational.

This will help you make the correct decisions when creating a river flood product.

7. Any configuration script needs to include purging the database.

OT&E Process

1.  If a TTR is generated by a TRG member at NWS HQ for a problem observed at a WFO, then the local WFO contact should be contacted so that multiple trouble tickets are not generated for the same problem.  This occurred several times here at CHS.

OS was honoring commitment not to contact sites directly to keep the regions in the loop.  Perhaps during OT&E, regions and service areas should establish a protocol for frequent site interaction to enable such coordination.

2.   Continue the practice of keeping all HQ internal activities (discussions, decisions, etc) off the TRG calls to help facilitate shorter calls.  Regions/field representatives should specifically inquire status of items that were handled or closed outside of the TRG forum if they are interested in the outcome of a specific action item or TTR.

3. 	Be sure a developer for each software package (WarnGen, etc) is available on each call to ensure that local WFO or HQ questions can be answered promptly.  It is good practice to have the developer on hand to address issues in real time.

4.	A fully completed test and/or implementation plan must be in place at least three months before the scheduled test/implementation date.  All participants must fully understand the scope of the test and their responsibilities in the test before it begins.

5.	All necessary software must be sent to the field at least a month before the expected implementation date (due to shift schedules, leave, weather, etc.).  There is no way software should be expected to be installed in a matter of days before a major implementation.  A hurried installation greatly increases the chances of error.

6.	All instructions must be prepared, tested, tested, and distributed to the field long before the implementation date.  Configurations should be verified and locally tested long before the date, to allow for corrections to be made before the date.  Errors in the instructions destroy confidence in all future instructions coming from the same party.

Instructions for turning on vital parts of the test software, such as VTEC, should be in place before the test begins.

7.	To reduce the number of duplicate TTRs generated, email the service programs or the sites before opening a TTR.  If the site already opened a TTR, then the service program manager won’t have to open one and if the service program manager already opened the TTR, then the site won’t have to open one (TestTrack Pro may have email capabilities).

8.	Consider the following objective milestone activities for running an AWIPS OT&E of this nature:

  - Software available 3 months before start of OT&E (minimum of 1 month)

  - Test plan needs to be available 1 month before the software is distributed

  - A conference call should be held with the sites, not just the regions one month before the test starts.

9.	Automate as many instructions as possible (installation, configuration, etc.)

10.	IOT&E should have a written test plan.

11.	Need accurate estimates of costs for travel

12.	More realistic scenarios needed for test cases.  Field should be able to provide outlines of test scenarios or hazard progressions which are based on real field experiences.

13.	During OT&E, test messages should not be transmitted over NWR or via any Emergency Alerting system.  Instructions should be provided to configure sites to ensure this.

Software Development

1.	The method in which our policy makers feed requirements to software developers must be improved.  There must also be a method for developers to check and see if their software is on the right track with what policy makers have in mind.

2.	The software should be tested in both "live" and "test/practice" modes before it is sent to the field.  Finding differences in them reduces the confidence level in all of them.

3.	A fully functioning practice mode (mirroring the live mode) must be a basic part of any NWS warning software.  Without this, test products that get erroneously transmitted serve to reduce the confidence level for all forecasters as they attempt to be become proficient in using the software.

4.	Service area lead should witness retest to verify closure of deficiency reports or trouble reports before deployment to field for installation.

5.	Service area leads need a working proficiency in operation of the NWS baseline software pertinent to their service area.  This will enhance their understanding of the impact of policy changes on operations and how implementation affects the execution of the policy.

6.	A test drive of the software with field site participation during development enabled identification and correction of problems early in the cycle.

Recommendations

1.   Practice, Practice, Practice!

Familiarity with WWA makes warning operations run smoother. This was seen during OT&E as the percentage of successful products significantly increased by the last 2 weeks of the test. Job sheets are available in the OB4 WWA User's Guide and the           OB3 WWA training discusses everything from the basics of WWA to more advanced operations.

2.  Full WWA functionality exists while in practice mode.

Just be sure to change the mode for each hazard you create (Options--> Mode--> Practice from the Composer window). You can note the mode you are in from the top of the composer window. It is best to not practice when there are active hazards in the area.

3.  All WFOs should issue VTEC products with a "X" action code for the first six months after the February turn key date so that WFOs can become familiar with dealing with VTEC in real time.

4.  Use the refresh button for the WOU ingester before rebooting WWA to clear possible    ingest problems.

5.  Test and practice watches and warnings should not be transmitted on NWR unless for a specific drill involving emergency management communities.  A procedure developed during OT&E disables CRS transmissions on a product by product basis, which seems to work well.

6.  Cancelled products are dead as far as the partners are concerned.  Generally no changes are needed to cancel products (corrections) unless the change affects the way it will be voiced on NWR and a correction will substantively improve cancelled product until its retransmit cycle ends.

7.   VTEC products affect backup operations, as discovered when an RFC was unavailable during the OT&E.  The WFO was looking for updates on a flood condition, and the RFC was not willing to enter backup operations.  OCWWS and Hydrologic Services division can discuss with regions and help lead the group to a decision.

8.  Consider having OT&E after all software changes are completed.  Require development scheduling to be more accurate and no further development once OT&E was initiated.

Hydrology

1.   Fully functional applications need to be ready which all field offices will use on a nation-wide basis for issuance of products.

2.	We need to improve communication with WFOs and provide more specific, advance training to ensure forecasters are familiar with hydrologic product policy and formats well ahead of time.  Product templates need to be ready at WFOs well ahead of time.  We need to improve communication between regions and HSD to ensure directives are being interpreted correctly.

3.	To ensure there are no more ETN conflicts in products, we need to develop a way in VTEC to distinguish between areal flood products and point-specific flood products.  The quality control functions of RiverPro need to be enhanced to prevent the common VTEC errors in river flood products before they can occur.

4.	More thorough test scenarios should be run before the OT&E to ensure the applications are ready to handle all possible situations.  We need to improve the hydrologic product specification directive to ensure it reflects all products field offices need to issue.

VTEC

STATISTICS

ATTACHMENT A – VTEC Product Statistics

| VTEC Statistics Does not include Hydro, WBC or OCONUS |
| --- |
|  | Week 1 | Week 2 | Week 3 | Week 4 | Week 5 | Week 6 | Week 7 | Entire OT&E |
|  | pass | total | pass | total | pass | total | pass | total | pass | total | pass | Total | pass | total | pass | total |
| NPW | 17 (65.3%) | 26 | 41 (69.5%) | 59 | 29 (63%) | 46 | 66 (84.6%) | 78 | 31 (70.4%) | 44 | 37 (90.2%) | 41 | 16 (94.1%) | 17 | 237 (76.2%) | 311 |
| WSW | 3 (100%) | 3 | 30 (83.3%) | 36 | 20 (83.3%) | 24 | 9 (52.9%) | 17 | 51 (75%) | 68 | 4 (100%) | 4 | 4 (100%) | 4 | 121 (77.6%) | 156 |
| CFW (no MA.S) | 9 (60%) | 15 | 10 (58.8%) | 17 | 1 (20%) | 5 | 8 (61.5%) | 13 | 19 (90.4%) | 21 |  |  |  |  | 47 (66.2%) | 71 |
| RFW | 8 (47%) | 17 |  |  | 5 (45.4%) | 11 | 12 (75%) | 16 |  |  | 6 (60%) | 10 |  |  | 31 (57.4%) | 54 |
| MA.S | 14 (87.5%) | 16 | 12 (85.7%) | 14 | 1 (100%) | 1 | 11 (100%) | 11 | 6 (75%) | 8 | 5 (62.5%) | 8 | 7 (100%) | 7 | 56 (86.2%) | 65 |
| WWA | 51 (66.2%) | 77 | 93 (73.8%) | 126 | 56 (64.4%) | 87 | 106 (78.5%) | 135 | 107 (75.9%) | 141 | 52 (82.5%) | 63 | 27 (96.4%) | 28 | 492 (74.9%) | 657 |
| SVR | 18 (94.7%) | 19 | 24 (100%) | 24 | 36 (97.2%) | 37 | 14 (100%) | 14 | 21 (91.3%) | 23 | 11 (91.6%) | 12 | 6 (100%) | 6 | 130 (96.3%) | 135 |
| TOR | 1 (100%) | 1 | 113 (100%) | 113 | 57 (100%) | 57 | 1 (50%) | 2 | 35 (100%) | 35 |  |  |  |  | 207 (99.5%) | 208 |
| SVS | 14 (87.5%) | 16 | 137 (77.8%) | 176 | 78 (80.4%) | 97 | 10 (83.3%) | 12 | 63 (86.3%) | 73 | 7 (100%) | 7 | 9 (100%) | 9 | 318 (81.5%) | 390 |
| SMW | 7 (77.7%) | 9 | 18 (100%) | 18 | 6 (100%) | 6 | 2 (100%) | 2 | 1 (100%) | 1 | 6 (85.7%) | 7 | 2 (100%) | 2 | 42 (93.3%) | 45 |
| MWS (MA.W) | 5 (71.4%) | 7 | 8 (80%) | 10 | 5 (100%) | 5 | 1 (50%) | 2 |  |  |  |  |  |  | 19 (79.2%) | 24 |
| WarnGen | 45 (86.5%) | 52 | 300 (88%) | 341 | 182 (90.1%) | 202 | 28 (87.5%) | 32 | 120 (90.9%) | 132 | 24 (92.3%) | 26 | 17 (100%) | 17 | 716 (89.3%) | 802 |
| BOI | 4 (66.6%) | 6 | 9 (81.8%) | 11 | 8 (72.7%) | 11 | 7 (58.3%) | 12 | 21 (91.3%) | 23 | 5 (100%) | 5 |  |  | 54 (79.4%) | 68 |
| CHS | 25 (86.2%) | 29 | 144 (87.3%) | 165 | 16 (94.1%) | 17 | 25 (83.3%) | 30 | 67 (85.9%) | 78 | 19 (86.4%) | 22 | 9 (100%) | 9 | 305 (87.1%) | 350 |
| CRP |  |  |  |  |  |  |  |  |  |  | 17 (85%) | 20 | 2 (100%) | 2 | 19 (86.4%) | 22 |
| CYS | 3 (100%) | 3 | 13 (76.4%) | 17 | 27 (96.4%) | 28 | 8 (53.3%) | 15 | 12 (44.4%) | 27 | 1 (100%) | 1 | 6 (85.7%) | 7 | 70 (71.4%) | 98 |
| DMX |  |  | 58 (92%) | 63 | 54 (96.4%) | 56 | 14 (100%) | 14 | 9 (69.2%) | 13 | 4 (100%) | 4 |  |  | 139 (92.7%) | 150 |
| DTX | 9 (90%) | 10 | 4 (57.1%) | 7 | 1 (20%) | 5 | 5 (62.5%) | 8 | 13 (100%) | 13 | 4 (100%) | 4 | 3 (100%) | 3 | 39 (78%) | 50 |
| EWX |  |  |  |  |  |  |  |  | 7 (100%) | 7 | 1 (50%) | 2 | 13 (100%) | 13 | 21 (95.5%) | 22 |
| FGZ | 3 (100%) | 3 | 1 (100%) | 1 | 5 (41.6%) | 12 | 18 (90%) | 20 | 8 (80%) | 10 | 8 (100%) | 8 |  |  | 43 (79.6%) | 54 |
| JAX | 21 (61.8%) | 34 | 111 (79.3%) | 140 |  |  | 11 (64.7%) | 17 | 44 (88%) | 50 | 8 (100%) | 8 |  |  | 195 (78.3%) | 249 |
| PHI |  |  | 1 (100%) | 1 | 4 (50%) | 8 |  |  | 11 (100%) | 11 | 1 (50%) | 2 |  |  | 17 (77.3%) | 22 |
| PSR | 16 (88.8%) | 18 | 10 (100%) | 10 | 14 (77.8%) | 18 | 24 (92.3%) | 26 | 3 (60%) | 5 |  |  | 2 (100%) | 2 | 69 (87.3%) | 79 |
| RIW | 3 (100%) | 3 | 6 (66.6%) | 9 | 12 (63.1%) | 19 | 2 (100%) | 2 | 18 (94.7%) | 19 |  |  | 2 (100%) | 2 | 43 (79.6%) | 54 |
| SGX | 2 (40%) | 5 | 4 (44.4%) | 9 | 5 (71.4%) | 7 | 11 (84.6%) | 13 | 10 (83.3%) | 12 | 7 (87.5%) | 8 | 7 (100%) | 7 | 46 (75.4%) | 61 |
| TAE | 3 (75%) | 4 |  |  | 81 (89%) | 91 | 1 (100%) | 1 |  |  |  |  |  |  | 85 (88.5%) | 96 |
| VEF | 7 (50%) | 14 | 32 (94.1%) | 34 | 11 (64.7%) | 17 | 8 (88.9%) | 9 | 4 (80%) | 5 | 1 (20%) | 5 |  |  | 63 (75%) | 84 |

ATTACHMENT B – VTEC PRODUCT STATISTICS by SERVICE AREA

| Service area | Total Evaluated | Passed # - (%) | Failed # - (%) |
| --- | --- | --- | --- |
| Hydro | 745 | 437 (59%) | 308 (41%) |
| Marine | 199 | 164 (82%) | 35 (18%) |
| Severe | 733 | 657 (90%) | 76 (10%) |
| Fire | 54 | 31 (57%) | 22 (43%) |
| Public | 469 | 358 (76%) | 111 (24%) |
| TOTALS | 2200 | 1647 (75%) | 553 (25%) |

ATTACHMENT C – VTEC STATISTICS for WARNGEN

In general, the pass rate improved as the test progressed. Of particular note, the SVS made a sharp jump after a software fix was implemented to correct the VTEC end time problem on cancellations. The 2 50% pass rates were due to the limited sample size. That week there were only 2 TOR and MWS follow-ups issued.

ATTACHMENT D – VTEC STATISTICS for WWA

For the WWA-issued products, the trend was not quite as distinctive, but still in a generally positive direction. Of particular note were the NPW and WSW products which were the majority of the data set. The notable dips were due in large part to scenarios being run in test mode where the upgrade/downgrade functionality was not working. Once this problem was fixed, the pass rates soared. The exception to this was fire weather products. There continues to be issues with maps and the way WWA handles CWAs where the public and fire weather areas differ.

MA.S products were actually not to be included in the record keeping, but in general were handled well. But their use brought up policy questions of how to handle High Surf advisories during Tropical events.

ATTACHMENT E – TEST TROUBLE REPORT VTEC SUMMARY

|  | WWA | WARNGEN | RIVERPRO | TOTAL |
| --- | --- | --- | --- | --- |
| Routine | 9 | 4 | 0 | 13 |
| Enhancement | 6 | 1 | 0 | 7 |
| Watch | 19 | 6 | 2 | 27 |
| Urgent | 28 | 14 | 9 | 51 |
| Critical | 23 | 10 | 13 | 46 |
| No Priority | 2 | 0 | 0 | 2 |
| TOTALS | 87 | 35 | 24 | 146 |

WBC

STATISTICS

ATTACHMENT F – WBC STATISTICS

|  | Total Products* | Total Pass | Total Fail | Pass Percent |
| --- | --- | --- | --- | --- |
| 29-Aug | 1 | 0 | 1 | 0% |
| 5-Sep | 7 | 6 | 1 | 86% |
| 12-Sep | 12 | 12 | 0 | 100% |
| 19-Sep | 33 | 19 | 14 | 58% |
| 26-Sep | 27 | 21 | 6 | 78% |
| 3-Oct | 0 | 0 | 0 | NA |
| 10-Oct | 23 | 20 | 3 | 87% |
| TOTALS | 103 | 78 | 25 | 76% |

*Does not count products that were attempted but were not issued due to software issues

ATTACHMENT G – TEST TROUBLE REPORT WBC SUMMARY

|  | WWA |
| --- | --- |
| Routine | 3 |
| Enhancement | 0 |
| Watch | 1 |
| Urgent | 10 |
| Critical | 23 |
| No Priority | 1 |
| TOTALS | 38 |

Attachment H

GHG

Commentary

ATTACHMENT H – GHG COMMENTARY

WBC

During OT&E, another software application, GHG was used to issue WBC products from a WFO.  An informal assessment of the performance follows:

- Demonstrate that WBC products (WOU and WCN) are accurately generated in an operational environment under real world weather situations and scenarios.

  - WBC products conform to the specification defined in NWSI 10-511, 10-512, and 10-1703

Conclusion:

# Products generated by GHG conformed to NWSI specifications. GHG demonstrated the capability of creating more readable text phrases for watch cancellations and replacements.

  - WBC products can be accurately generated when WFOs and/or the SPC are/is in service backup

          - WFOs can provide effective service backup for convective watches using AWIPS software.

Conclusion:

# GHG demonstrated service backup capability in multiple static tests.

          - Air Force Global Weather Center can provide effective service backup for SPC in convective watch situations using Watch By County products.

Conclusion:

A test with the Air Force Global Weather Center was not conducted with the GHG test site.

- Demonstrate the WBC concept of operations is viable.

  - Forecasters at both the WFO and SPC understand how to generate WBC products in terms of segmentation and ordering

Conclusion:

# Not evaluated for GHG.

          - SPC can cancel the entire convective watch area using a WOU

Conclusion:

Successfully evaluated.

  - Forecasters understand how to generate WBC action codes for real-time service operations.

          - WFOs can update, cancel, and extend in time watches using WCNs for their geographic area of responsibility.  WCNs contain proper Universal Geographic Codes, Valid Time Event Code (VTEC), and list of counties, independent cities, and marine zones for each segment of the product.

Conclusion:

# GHG successfully created and disseminated WCN for single watch situations in both test and experimental modes in two field tests.

          - WFOs can combine more than one active convective watch into a WCN product.

Conclusion:

# GHG created and disseminated several multiple watch WCNs successfully during a field test on October 27.

          - Affected WFOs can “clear” all counties and independent cities from the convective watch for their geographic area of responsibility using the WCN.

Conclusion:

# GHG successfully accomplished this test objective in two field tests with the Storm Prediction Center (September 15 and October 27).

  - The AWIPS software is usable for reliable issuance of watch products and system performance is not degraded during hazardous weather or service backup operations.

Conclusion:

# Not evaluated for GHG.

- Implementation of WBC causes no significant increase in forecaster workload.

Conclusion:

# Not evaluated for GHG.

- Demonstrate adequate training was provided to meet the objectives defined for the WBC program.

- Training addressed the key components necessary to successfully issue WBC products.

# Conclusion:

# Not evaluated for GHG.

- Demonstrate that quality control functionality for WOU and WCN products is implemented effectively.

- Products are standardized in accordance with the requirements of the WBC product and operational specifications.

Conclusion:

# In limited testing, GHG-created WCNs have not contained erroneous information.

- Demonstrate WBC products can be read and processed by NWS customers and partners.

- The intended WOUs and WCNs could be ingested and decoded.

Conclusion:

# Successfully processed.

Attachment I

TTR Analysis

RiverPro

WarnGen

WWA – VTEC

WWA - WBC

| TTR # | Same as TTR #? | Action Item | Program | Application | Service Area | Problem description | Root cause | Priority |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 124 | 168 |  | Both | All | Public | Headline for Expiring NPWs incorrect | Template | PE - Potential Enhancement |
| 346 |  |  | VTEC | RiverPro | Hydro | FLW action code was CON instead of NEW |  | C - Critical |
| 97 |  |  | VTEC | RiverPro | Hydro | River Flood Warning VTEC Corrupt on Followup | SW | C - Critical |
| 104 |  |  | VTEC | RiverPro | Hydro | Incorrect format for Flood Statement (forecast point) | Template | C - Critical |
| 114 | 122 |  | VTEC | RiverPro | Hydro | FLW cancellation error - FLS VTEC Resets to "NEW" | SW Configuration | C - Critical |
| 122 | 114 |  | VTEC | RiverPro | Hydro |  | SW | C - Critical |
| 131 |  |  | VTEC | RiverPro | Hydro | Incorrect format for flood warning (small errors) | Template | C - Critical |
| 163 |  |  | VTEC | RiverPro | Hydro | Same ETN in segments for two separate FLW products | SW | C - Critical |
| 202 | 250 | 68 | VTEC | RiverPro | Hydro | Bad ETN |  | C - Critical |
| 212 |  | 71 | VTEC | RiverPro | Hydro | RiverPro produced wrong Crest time in HVTEC line of FLS |  | C - Critical |
| 230 |  | 91 | VTEC | RiverPro | Hydro | Downgrade from Warning to Advisory – Event begin time incorrect |  | C - Critical |
| 231 |  | 92,93 | VTEC | RiverPro | Hydro | ETN not assigned correctly. |  | C - Critical |
| 239 |  | 98 | VTEC | RiverPro | Hydro | Date and time data on P and H VTEC lines all zeros. |  | C - Critical |
| 240 |  | 98 | VTEC | RiverPro | Hydro | Ending time after beginning time on P VTEC line. |  | C - Critical |
| 245 |  | 98 | VTEC | RiverPro | Hydro | Cancelled product showed up as NEW in VTEC line. |  | C - Critical |
| 254 |  | 108,79 | VTEC | RiverPro | Hydro | Change Riverpro product recommendation method. |  | C - Critical |
| 171 |  |  | VTEC | RiverPro | Hydro | NEW segments in Flood statement from TLH | SW | U - Urgent |
| 175 |  |  | VTEC | RiverPro | Hydro | Two different ETNs and Significant Codes for Same Fcst Point | SW | U - Urgent |
| 187 |  |  | VTEC | RiverPro | Hydro | Product class incorrect | Configuration | U - Urgent |
| 207 |  |  | VTEC | RiverPro | Hydro | "O" Instead of "X" in RiverPro |  | U - Urgent |
| 241 |  | 98 | VTEC | RiverPro | Hydro | Two P VTEC lines with only One H VTEC line. |  | U - Urgent |
| 244 |  | 98 | VTEC | RiverPro | Hydro | VTEC line does not agree with text. |  | U - Urgent |
| 248 |  | 100 | VTEC | RiverPro | Hydro | Failure Sending Info to Backup Sites in RiverPro |  | U - Urgent |
| 249 |  | 101 | VTEC | RiverPro | Hydro | Action code of CON for a cancelled product. |  | U - Urgent |
| 259 |  | 117 | VTEC | RiverPro | Hydro | Missing Significance code |  | U - Urgent |
| 105 |  |  | VTEC | RiverPro | Hydro | HVTEC string has incorrect Flood Begin Date/Time | SW | W - Watch Item |

| TTR # | Same as TTR #? | Action Item | Program | Application | Service Area | Problem description | Root cause | Priority |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 147 |  |  | VTEC | WARNGEN | Hydro | TEST Warning and Follow Up Statements in "X" VTEC mode | Operator error | C - Critical |
| 150 |  |  | VTEC | WARNGEN | Hydro | Missing VTEC in FFS from CHS | Template | C - Critical |
| 198 |  | 52, 53,66 | VTEC | WARNGEN | Hydro | MND Error for Test Dam Break Warning | Template | C - Critical |
| 210 |  | 70 | VTEC | WARNGEN | Hydro | .X in H-VTEC code | Configuration | C - Critical |
| 96 |  |  | VTEC | WARNGEN | Hydro | Incorrect format for FLS - advisory from WarnGen | Template | U - Urgent |
| 117 |  |  | VTEC | WARNGEN | Hydro | Incorrect Format for FFA from WarnGen | Template | U - Urgent |
| 123 |  |  | VTEC | WARNGEN | Hydro | Missing H-VTEC string in FFW | Operator error | U - Urgent |
| 129 | 178 |  | VTEC | WARNGEN | Hydro | Unable to COR WarnGen Statements | SW | U - Urgent |
| 174 |  |  | VTEC | WARNGEN | Hydro | Wording error in FFS headline from CHS | Template | U - Urgent |
| 184 |  |  | VTEC | WARNGEN | Hydro | Flood Severity in HVTEC line incorrect. | Configuration | U - Urgent |
| 320 |  |  | VTEC | WARNGEN | Hydro | EXT not available in WARNGEN | Operator error | W - Watch Item |
| 142 |  |  | VTEC | WARNGEN | Hydro | FFW SECOND LINE OF VTEC CODE ALL ZEROS. FOLLOWUP FLS HAD NO VTEC CODES. | Operator error |  |
| 162 | 115 |  | VTEC | WARNGEN | Marine | MWSCHS, KCHS 302329 | SW | C - Critical |
| 164 | 115 |  | VTEC | WARNGEN | Marine | MWSCHS, KCHS 062356 | SW | C - Critical |
| 173 | 115 |  | VTEC | WARNGEN | Marine | MWSDTX, KDTX 271811 | SW | C - Critical |
| 327 |  |  | VTEC | WARNGEN | Marine | MWS Headlines did not Match Scenario Examples |  | U - Urgent |
| 107 |  |  | VTEC | WARNGEN | Marine | Warngen VTEC Codes for Follow-Up | Operator error |  |
| 121 |  |  | VTEC | WARNGEN | Marine |  | Operator error |  |
| 124 | 168 |  | Both | All | Public | Headline for Expiring NPWs incorrect | Template | PE - Potential Enhancement |
| 205 |  | 73 | VTEC | WARNGEN | Public | Warngen QC error on Segmented SVS | Configuration | U - Urgent |
| 115 |  |  | VTEC | WARNGEN | Public Marine Hydro | Incorrect VTEC Event Ending Time with CAN in WarnGen | SW | C - Critical |
| 251 |  | 105 | VTEC | WARNGEN |  | No H VTEC line. | Template | C - Critical |
| 317 |  |  | VTEC | WARNGEN |  | Warngen Problem | Operator error | R - Routine |
| 289 |  | 145 | VTEC | WARNGEN | Marine | MWSJAX, KJAX 242255 | SW | W - Watch Item |
| 328 |  | 174 | VTEC | WARNGEN | Marine | Warngen Crash after MWS issued | SW | C- Critical |
| 133 |  |  | VTEC | WARNGEN | Hydro | Incorrect format for areal FLW from JAX using WarnGen | Operator error | - |
| 311 |  | 159 | VTEC | WARNGEN | Hydro | Flash Flood Warning correction and followup problem | Operator error | C - Critical |
| 256 |  | 116 | VTEC | WARNGEN | Hydro | Correction showed up with a NEW Action code. |  | U - Urgent |
| 125 |  |  | VTEC | WARNGEN | Hydro | ETN not incrementing in FLS- advisory product from DTX | SW - Policy | W - Watch Item |
| 246 |  | 99 | VTEC | WARNGEN | Hydro | Advisory significance shown as S instead of Y. |  | W - Watch Item |
| 308 |  |  | VTEC | WARNGEN | Hydro | VTEC WarnGen Creation of COR to original warning Fail | Operator error | W - Watch Item |
| 281 |  | 139 | VTEC | WARNGEN | Hydro Public | no VTEC string in followup messages using WarnGen |  | C - Critical |
| 169 |  |  | VTEC | WARNGEN | Marine | SMWJAX, KJAX 292028 | Configuration | C - Critical |
| 326 |  |  | VTEC | WARNGEN | Marine | SMW Correction - Event Beg Date/Time updating with Current Time | SW | U - Urgent |
| 178 | 34, 129 |  | VTEC | WARNGEN | Marine | MWSCHS, KCHS 10243 | SW | W - Watch Item |
| 285 | 297 | 147 | VTEC | WARNGEN | Public | issuance times advances with CORs in WarnGen | SW | C - Critical |
| 253 |  | 107 | VTEC | WARNGEN | Public | UGCs manually edited out of SVS |  | R - Routine |
| 232 |  |  | VTEC | WARNGEN | Public | Incorrect EXP and/or CAN with ending SVS's using WARNGEN |  | W - Watch Item |
| 153 | 92 |  | VTEC | WARNGEN | Severe |  | Operator error | W - Watch Item |

| TTR # | Same as TTR #? | Action Item | Program | Application | Service Area | Problem description | Root cause | Priority |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 102 |  |  | WBC | WWA | Severe | Add MND header tags to WWA generated products | SW | C - Critical |
| 108 | 113, 118, 119, 120 |  | WBC | WWA | Severe | WOU Ingester Crash WW 802 | SW | C - Critical |
| 113 |  |  | WBC | WWA | Severe |  | SW | C - Critical |
| 118 | 116 |  | WBC | WWA | Severe | Wrong coding for CFW | SW | C - Critical |
| 119 |  |  | WBC | WWA | Severe |  | SW | C - Critical |
| 120 |  |  | WBC | WWA | Severe |  | SW | C - Critical |
| 140 |  |  | WBC | WWA | Severe | WBC WCN product would not format | SW | C - Critical |
| 148 | 214, 220 |  | WBC | WWA | Severe | Getting the error box "Can't mix text / experimental hazards with operational hazards" when the VTEC product class is not mixed. | SW | C - Critical |
| 149 |  |  | WBC | WWA | Severe | While in test mode the automated WCN features do not work. | SW | C - Critical |
| 213 | 203 |  | WBC | WWA | Severe | WOU Ingester Failure | SW | C - Critical |
| 214 | 148 |  | WBC | WWA | Severe | Multiple watch WCN | SW | C - Critical |
| 219 | 203 |  | WBC | WWA | Severe | WOU Ingester GUI would not open for TOR Watch 835 | SW | C - Critical |
| 233 | 257, 277, 243, 315 | 56 | WBC | WWA | Severe | ETN Problem with Test Svr Tstorm Watch 9999 | SW | C - Critical |
| 242 | 203 |  | WBC | WWA | Severe | WOU Ingester crash (2 WOUs in 1 minute) | SW | C - Critical |
| 243 | 233, 243, 257, 258 |  | WBC | WWA | Severe | Final WCN Cancellation Product | SW | C - Critical |
| 257 | 233, 243, 257, 258 |  | WBC | WWA | Severe | Final WCN Cancellation Product | SW | C - Critical |
| 258 | 233, 243, 257, 258 |  | WBC | WWA | Severe | Final WCN Cancellation Product | SW | C - Critical |
| 284 |  | 86 | WBC | WWA | Severe | WOU ingestor failure | SW | C - Critical |
| 314 |  | 89 | WBC | WWA | Severe | WCNs from surrounding offices in WWA GeoViewer | SW | C - Critical |
| 340 |  |  | WBC | WWA | ? | Problem with ATAN 653 and OB 4 installation at a WBC (not VTEC) test site |  | C - Critical |
| 203 | 206, 204, 242, 213, 282, 283 |  | WBC | WWA | Severe | WOU Ingester Failure |  | C - Critical |
| 267 |  |  | WBC | WWA | Severe | WOU Ingestor Crashed with Simulated WOU | SW/Documentation | R - Routine |
| 342 |  |  | WBC | WWA | Severe | "Experimental" in Header |  | R - Routine |
| 188 |  |  | WBC | WWA | Severe | Commas observed in Marine Products produced by WarnGen and WWA | Map | U - Urgent |
| 291 |  | 87 | WBC | WWA | Severe | WCN didn't generate automatically | Operator error | U - Urgent |
| 182 | 180 |  | WBC | WWA | Severe |  | SW | U - Urgent |
| 183 | 180 |  | WBC | WWA | Severe |  | SW | U - Urgent |
| 247 |  |  | WBC | WWA | Severe | WOU ingester crash | SW/Documentation | U - Urgent |
| 116 |  |  | WBC | WWA | Severe | Test WCNs - Mass News Dissemination Header Incorrect | Template |  |
| 226 |  |  | WBC | WWA | Severe | Marine Zone not in cleared WCN | SW | C - Critical |
| 343 | 344, 345 | 106 | WBC | WWA | Severe | Failure to ingest WOU w/proposed showing |  | C - Critical |
| 208 |  | 37 | WBC | WWA | Marine | Marine Zone Name Incorrect in WOU | Shapefile | U - Urgent |
| 227 |  |  | WBC | WWA | Severe | ILM did not issue final WCN; 15 minute expiration | SW | U - Urgent |
| 211 |  |  | WBC | WWA | Marine | ILM Coastal Waters segments out of order | SW | W - Watch Item |
| 286 |  |  | WBC | WWA | Severe | ILM Unable to update WCN from Watch 844 to 845 |  | R - Routine |
| 276 | 287, 295, 313 | 72 | WBC | WWA | Severe | Unable to issue correct WCN upon return from Service Backup | SW | C - Critical |
| 278 |  | 74 | WBC | WWA | Severe | WWA failed to segment replaced counties | SW | C - Critical |
| 279 |  | 75 | WBC | WWA | Severe | WOU ingest problem | SW | C - Critical |
| 294 |  | 88 | WBC | WWA | Severe | Three problems: WOU, WCN, Watch | SW | C - Critical |
| 300 | 302 | 90 | WBC | WWA | Severe | WOU ingest problem | SW | C - Critical |
| 318 |  |  | WBC | WWA | Severe | Independent cities missing from WCN | SW | C - Critical |
| 296 |  | 89 | WBC | WWA | Severe | WWA not Refreshing | SW | U - Urgent |
| 180 | 182,183 |  | WBC | WWA | Severe | Poor wording in WCN product | Template | U - Urgent |
| 312 |  | 87 | WBC | WWA | Severe | Test Tornado Watch in D2D |  | U - Urgent |
| 303 |  |  | WBC | WWA | Severe | WWA Viewer did not allow me to look at backup sites Tornado Watch |  | W - Watch Item |

| TTR # | Same as TTR #? | Action Item | Program | Application | Service Area | Problem description | Root cause | Priority |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 319 |  |  | VTEC | WWA | ? | CAN errors w/BOI FG.Y | SW | C - Critical |
| 111 | 109 |  | VTEC | WWA | All |  | SW | C - Critical |
| 332 |  | 179, 180 | VTEC | WWA | All | Attribute line needed with Upgrades |  | PE - Potential Enhancement |
| 93 |  |  | VTEC | WWA | All | Unable to Delete Proposed Products in WWA | SW | PE - Potential Enhancement |
| 304 |  | 152 | VTEC | WWA | All | WWA Backup for Brownsville not available |  | U - Urgent |
| 310 | 89 | 158 | VTEC | WWA | All | EXT coded as CON | SW | U - Urgent |
| 309 |  |  | VTEC | WWA | All | Multi-code and segment COR issues | Operator error | W - Watch Item |
| 221 |  |  | VTEC | WWA | All | VTEC Code Appearing in CAFE Products |  | W - Watch Item |
| 100 | 103 |  | VTEC | WWA | Fire Weather | WWA problem with issuing RFWs | Configuration | C - Critical |
| 99 |  |  | VTEC | WWA | Fire Weather | WWA advancing ETN on CON/EXA | SW | C - Critical |
| 197 |  | 47,48 | VTEC | WWA | Fire Weather | VEF FWAW test problems | SW | C - Critical |
| 338 |  |  | VTEC | WWA | Fire Weather | ETN rollback on operational RFW |  | C - Critical |
| 98 |  |  | VTEC | WWA | Fire Weather | Problem with WWA issuing Red Flag Warning | SW | R - Routine |
| 191 | 190 |  | VTEC | WWA | Fire Weather |  | Template | U - Urgent |
| 339 | 341 | 190 | VTEC | WWA | Fire Weather | Red Flag would not EXP |  | W - Watch item |
| 127 | 126 |  | VTEC | WWA | Hydro |  | SW | - |
| 94 |  |  | VTEC | WWA | Hydro | Incorrect format for FFA products | Template | C - Critical |
| 95 |  |  | VTEC | WWA | Hydro | Incorrect format for FLS - advisory from WWA | Template | C - Critical |
| 141 | 126 |  | VTEC | WWA | Hydro |  | SW | C - Critical |
| 143 |  |  | VTEC | WWA | Hydro | WWA generated FFA has incorrect Template | Template | C - Critical |
| 145 |  |  | VTEC | WWA | Hydro |  | SW | C - Critical |
| 146 |  |  | VTEC | WWA | Hydro |  | SW Template | C - Critical |
| 177 |  |  | VTEC | WWA | Hydro | Unable to select zones for WWA products | SW | C - Critical |
| 200 |  | 67 | VTEC | WWA | Hydro | Headline states termination while VTEC action states CON. | SW - Policy | C - Critical |
| 234 |  |  | VTEC | WWA | Hydro | Possible MND Enhancement Request for CFW/RFW products |  | PE - Potential Enhancement |
| 333 |  | 181 | VTEC | WWA | Hydro | ETN Error in FLS Advisory Product |  | R - Routine |
| 347 |  |  | VTEC | WWA | Hydro | Can't Cancel a Flash Flood Watch in WWA |  | R - Routine |
| 201 |  |  | VTEC | WWA | Hydro | Cancelled product twice. |  | R - Routine |
| 126 | 127, 141 |  | VTEC | WWA | Hydro | No second VTEC line in FFA created thru WWA | SW | U - Urgent |
| 196 |  |  | VTEC | WWA | Hydro | VTEC office ID does not match either WMO or AWIPS ID headers | Configuration | U - Urgent |
| 199 |  | 63 | VTEC | WWA | Hydro |  | SW Training | U - Urgent |
| 261 |  | 120,121 | VTEC | WWA | Hydro | The word TEST in VTEC string. |  | U - Urgent |
| 262 |  | 122 | VTEC | WWA | Hydro | Word CORRECTED in H VTEC line. |  | U - Urgent |
| 263 |  | 123 | VTEC | WWA | Hydro | County names instead of zone names. |  | U - Urgent |
| 264 | 265 | 124 | VTEC | WWA | Hydro | Did not segment extension in area. |  | U - Urgent |
| 266 |  | 126 | VTEC | WWA | Hydro | Cancel failed in FFA test. |  | U - Urgent |
| 186 |  |  | VTEC | WWA | Hydro | AWIPS ID and VTEC phenomena code not correlated | SW | W - Watch Item |
| 152 |  |  | VTEC | WWA | Hydro | Erroneous VTEC action code in FLS from JAX | Operator error | W - Watch Item |
| 154 |  |  | VTEC | WWA | Hydro |  | Operator error | W - Watch Item |
| 92 | 153 |  | VTEC | WWA | Hydro Public | VTEC strings cause NWR CAFE errors | SW | C |
| 128 |  |  | VTEC | WWA | Mari | Informational (Non-Severe) Marine Weather Statement | SW | - |
| 168 | 124 |  | VTEC | WWA | Marine |  | - | - |
| 176 |  |  | VTEC | WWA | Marine | Short Term Forecast Expansion in area | SW | - |
| 155 |  |  | VTEC | WWA | Marine | CFWJAX, KJAX 022139 | SW | C - Critical |
| 156 | 307,252 |  | VTEC | WWA | Marine | ETN increments on CAN | SW | C - Critical |
| 157 |  |  | VTEC | WWA | Marine | CFWJAX, KJAX 040907 | Operator error | C - Critical |
| 159 |  |  | VTEC | WWA | Marine | MWSJAX, KJAX 021833 | SW | C - Critical |
| 165 |  |  | VTEC | WWA | Marine | CFWCHS, KCHS 030959 | SW | C - Critical |
| 166 | 165 |  | VTEC | WWA | Marine | CFWCHS, KCHS 042034 | SW | C - Critical |
| 167 | ? |  | VTEC | WWA | Marine | CFWCHS, KCHS 062031 | SW | C - Critical |
| 172 |  |  | VTEC | WWA | Marine | MWSCHS, KCHS 071133 | SW | C - Critical |
| 272 |  | 132 | VTEC | WWA | Marine | CFWDTX, KDTX 231725 |  | C - Critical |
| 273 | 274, 275 | 133 | VTEC | WWA | Marine | CFWDTX, KDTX 231734 |  | C - Critical |
| 110 |  |  | VTEC | WWA | Marine | High Surf Adv ProdExp freezes aft 100 hours | SW | PE - Potential Enhancement |
| 170 |  |  | VTEC | WWA | Marine | MWSCHS, KCHS 310130 | Configuration | U - Urgent |
| 161 |  |  | VTEC | WWA | Marine | CFWSGX, KSGX 051700 | SW | U - Urgent |
| 158 |  |  | VTEC | WWA | Marine | CFWJAX, KJAX 070857 | Template | U - Urgent |
| 217 |  |  | VTEC | WWA | Marine | Missing "TEST" wording in MND for Lakeshore Flood CFWs and other WWA Products |  | U - Urgent |
| 292 |  | 148 | VTEC | WWA | Marine | CFWCHS, KCHS 271825 |  | U - Urgent |
| 316 |  | 160 | VTEC | WWA | Marine | MWSCHS, KCHS 281438 | SW | U - Urgent |
| 179 |  |  | VTEC | WWA | Marine |  | Operator error | W - Watch Item |
| 216 |  | 74 | VTEC | WWA | Marine | Lakeshore Flood Headline non conformance |  | W - Watch Item |
| 218 |  | 74 | VTEC | WWA | Marine | Product name in the MND for Lakeshore Flood when both watch and warning are in effect |  | W - Watch Item |
| 223 |  |  | VTEC | WWA | Marine | CFWDTX, KDTX 171741 |  | W - Watch Item |
| 224 | 111, 222 |  | VTEC | WWA | Marine | CFWDTX, KDTX 171747 |  | W - Watch Item |
| 225 | 111, 222 |  | VTEC | WWA | Marine | CFWDTX, KDTX 171752 |  | W - Watch Item |
| 238 |  |  | VTEC | WWA | Marine | MWSCHS, KCHS 191914 |  | W - Watch Item |
| 271 |  | 130 | VTEC | WWA | Marine | CFWJAX, KJAX 030841 |  | W - Watch Item |
| 288 |  |  | VTEC | WWA | Marine | CFWJAX, KJAX 231925 |  | W - Watch Item |
| 293 |  |  | VTEC | WWA | Marine | SMWTLH, KTAE 271500 |  | W - Watch Item |
| 322 |  |  | VTEC | WWA | Marine | CFWSGX, KSGX 012357 |  | W - Watch Item |
| 323 |  |  | VTEC | WWA | Marine | CFWSGX, KSGX 020001 |  | W - Watch Item |
| 324 |  |  | VTEC | WWA | Marine | MWSCHS, KCHS 040040 |  | W - Watch Item |
| 109 | 111, 130, 132, 222, 223, 224, 225 |  | VTEC | WWA | Public | Upgrade in test mode | Template | C - Critical |
| 181 | 137 |  | VTEC | WWA | Public |  | SW | C - Critical |
| 189 | 111 |  | VTEC | WWA | Public |  | SW | C - Critical |
| 144 | 89 |  | VTEC | WWA | Public | Clearing zones early | SW | C - Critical |
| 185 |  |  | VTEC | WWA | Public |  | SW | C - Critical |
| 192 |  |  | VTEC | WWA | Public |  | SW | C - Critical |
| 229 |  | 89, 90 | VTEC | WWA | Public | Two VTEC Lines for One Action |  | C - Critical |
| 235 |  | 95 | VTEC | WWA | Public | Wind Advisory |  | C - Critical |
| 280 |  | 138 | VTEC | WWA | Public | Followup a previously cancelled hazard |  | C - Critical |
| 301 |  | 151 | VTEC | WWA | Public | Bad VTEC line |  | C - Critical |
| 306 |  |  | VTEC | WWA | Public | UPG Headline not accurate |  | PE - Potential Enhancement |
| 336 |  |  | VTEC | WWA | Public | Add Administrative Message (ADR) to WWA Hazard Menu |  | R - Routine |
| 305 |  | 153 | VTEC | WWA | Public | Winter Storm Warning Test |  | R - Routine |
| 321 |  |  | VTEC | WWA | Public | Wrong starting ETN Frost/Freeze |  | R - Routine |
| 190 |  | 42 | VTEC | WWA | Public | VTEC Dense Smoke Advisory Headline Wording | Template | U - Urgent |
| 160 |  |  | VTEC | WWA | Public | Slow WWA Performance (esp Live Comms Test Mode) | SW | U - Urgent |
| 334 |  | 182, 183 | VTEC | WWA | Public | Bad MND for Winter Outlook |  | U - Urgent |
| 335 |  | 184 | VTEC | WWA | Public | Extreme Cold Products Listed in Wrong Place in WWA Hazard Menu |  | U - Urgent |
| 337 |  | 185 | VTEC | WWA | Public | Add Watch Definition to all WSW & NPW CTA Templates |  | U - Urgent |
| 151 | 193, 195, 237 |  | VTEC | WWA | Public | Dual time zone issues | Template | U - Urgent |
| 193 |  | 44 | VTEC | WWA | Public |  | Template | U - Urgent |
| 194 |  | 57 | VTEC | WWA | Public | Parenthesis in headline | Template | U - Urgent |
| 195 | 194 | 57 | VTEC | WWA | Public |  | Template | U - Urgent |
| 255 |  | 109, 55 | VTEC | WWA | Public | Event Code of New vs. EXB/EXT in WWA |  | U - Urgent |
| 270 |  | 110, 129 | VTEC | WWA | Public | ETN error when switching domains |  | U - Urgent |
| 299 |  | 149 | VTEC | WWA | Public | Missing Zone name |  | U - Urgent |
| 325 |  |  | VTEC | WWA | Public | No EXT for change in beginning time of Freeze Warning |  | U - Urgent |
| 112 | 154, 215 |  | VTEC | WWA | Public | ETN's on WWA products not starting at 0001 |  |  |
| 331 |  |  | VTEC | WWA | Public | Event Beginning Date/Time VTEC String all Zero's |  |  |
| 134 | 136, 185, 191, 192, 236 |  | VTEC | WWA | Public | EXB headline error | Template |  |
| 136 | 134 |  | VTEC | WWA | Public |  | Template |  |
| 139 | 145, 298, 290 |  | VTEC | WWA | Public | VTEC ETN spontanous increment with EXT/B | SW |  |
| 209 |  | 56, 69 | VTEC | WWA |  | VTEC Product Template Test Phrase Wording | Template | U - Urgent |
| 106 | 199, 228, 146 |  | VTEC | WWA |  | EXP usability issue | Operator error |  |