INTERAGENCY CONSERVATION AND CONSULTATION PLANNING TEAM

For Implementation of the National Fire Plan in the Northwest

STRATEGY FOR

CONSULTATION ON NATIONAL FIRE PLAN PROJECTS

IN THE NORTHWEST

Prepared by:

# Robin Bown, US Fish & Wildlife Service, Region 1, Portland, Oregon

Deb Bumpus, US Forest Service, Sawtooth National Recreation Area

Tim Burton, Bureau Of Land Management, Idaho State Office

Dennis J. Carlson, National Marine Fisheries Service, Lacey, Washington

Lisa Croft, US Forest Service, Region 6 Regional Office, Portland, Oregon

Rick Edwards, National Marine Fisheries Service, Boise, Idaho

John Erickson, US Forest Service, Boise National Forest

Barb Masinton, Bureau of Land Management, Colorado

Janet Mizzi, US Fish & Wildlife Service, Region 6, Denver, Colorado

Scott Russell, US Forest Service, Nez Perce National Forest

EXECUTIVE SUMMARY

The extensive wildland fires in 2000 raised public awareness of the impact of decades of fire suppression on the health and safety of the natural and human environment.  This increased public attention led Congress to allocate $1.6 billion dollars in 2001 for fire-related activities, including the restoration of burned areas and activities to reduce hazards in unburned areas.

With this new focus, land management and consulting agencies recognized the need for closer interagency coordination of fire-related management activities, including conservation of and consultation on threatened and endangered species and designated or proposed critical habitat as required by the Endangered Species Act (ESA).  This focus has provided the Northwest agencies an opportunity to establish a consistent conservation approach for species across broad geographic ranges that has not been possible to date.

The Management Team tasked the Technical Team with developing processes for ESA compliance of National Fire Plan projects which assure consistency across the planning area, provide efficiency in the consultation process, and promote conservation and recovery of Federally listed species, proposed and candidate species, and proposed or designated critical habitats.  In tackling this assignment, the Technical Team split the consultation process into two tasks: 1) consultation for National Fire Plan projects to be implemented in calendar year 2001, and 2) consultation for projects to be implemented in calendar year 2002 and beyond.

Calendar Year 2001

For 2001 projects, the Technical Team proposes to use existing consultation processes and products with a minimum of change.  However, it is believed that development of species-based effects determination criteria of individual or batches of projects and instructions, templates, or other products to assist in developing consistent consultation documentation will promote efficiency and consistency across the Northwest in the 2001 consultation process.

The species-based effects determination criteria will be developed by interagency teams of species experts and used to screen projects for potential effects to listed, candidate species, designated or proposed critical habitat, and other at risk species.  These should promote consistency across administrative units, assist staff in analyzing potential impacts of projects and developing documentation of effects, guide the development of future projects, and simplify the consultation or conferencing process for projects that meet the criteria for “not likely to adversely affect” (NLAA) the species.

The application of the effects determination criteria will occur at the local field units or other approved level and with the associated Level 1 Streamlining Teams or other existing interagency consultation processes.  Field unit staff will make a preliminary determination of effects for each project or batch of projects, using the effects determination criteria where available, and present these determinations to the Level 1 Team or other interagency group for validation.  We anticipate that projects concluding with an informal consultation (NLAA determination) for all species will conclude with an expedited response from the appropriate consulting agencies.  However, not all projects will fall within the realm of this expedited approach to consultation.  Projects that do not meet the existing project criteria for NLAA or that result in adverse affects to some listed species may still move forward through existing interagency collaborative consultation processes.

Instructions or templates will be developed to improved consistency and efficiency of the consultation documentation, resulting in a reduction in the time required to complete the consultation while still maintaining the required level of information.  An interagency team will provide recommendations on 1) the information to be compiled and provided by the land management agency (e.g. biological analysis) and 2) the format and general contents of the letter of concurrence on projects not likely to adversely affect listed species and/or designated or proposed critical habitat.

Calendar Year 2002 and Beyond

The process used for 2002 and beyond will build on the 2001 process and accomplishments, including additions to the consultation process, revisions and additions to the effects determination criteria, and the development of additional instructional or analysis materials.

The primary difference in the proposed consultation process for 2002 is the potential addition of programmatic consultation on projects that meet the effects determination criteria for projects consistent with the NLAA criteria at a regional or other large scale.  While this would require significant staff resources in the short-term, it may provide additional efficiencies by reducing the level of work for individual or batched project level consultations or reducing the need for consultation on each individual project.  We may also choose to develop an Interagency Memorandum of Agreement for the use of the NLAA criteria.  In all cases, interagency support for the effects determination criteria should improve efficiency of the consultation process.

I.	Background

Wildland fires burned several million acres in the United States during the summer and fall of 2000, increasing national attention to the potential for large catastrophic fires and creating a need for closer interagency coordination of fire-related management activities, including consultation on threatened and endangered species as required by the Endangered Species Act (ESA).  While fire suppression will continue to be a major component of the response to wildland fires, there is general recognition that we need to move into more proactive approaches to fuels and ecosystem management to increase the protection of both resources and communities.  This long-term need for management formed the catalyst for the development of the National Fire Plan.

The National Fire Plan focuses management activities in two distinct areas.  The first focus is on long-term restoration of areas burned in FY 2000 but not funded through the Burned Area Emergency Rehabilitation (BAER) process.  These activities will occur entirely within burned areas and include a wide variety of activities ranging from administrative site and developed recreation facility restoration to wildlife, watershed and fisheries habitat restoration.  The second focus of the National Fire Plan is to reduce the risk of fires particularly in the wildland/urban interface where past fire suppression has resulted in unnatural forest conditions with elevated fuel loads.  These projects focus primarily on reduction of hazardous fuels through thinning, prescribed fire, and/or other means and are not confined to areas burned in the FY 2000 wildfires.

In providing funding for FY 2001 National Fire Plan projects, Congress anticipated implementation of projects on the ground this fiscal year (FY2001).  With a majority of FY2001 already behind us, the need to get good projects implemented this year, and the anticipated increase in the ESA Section 7 consultation workload, managers from all agencies recognized the need for more efficient, effective, and consistent approaches to completing consultation on these projects.  As a result, an Interagency Management Team, representing land management and consulting agencies in the Northwest, was formed.

The Management Team chartered a Technical Team to develop a strategy and provide recommendations for improving the efficiency and effectiveness of the consultation process.  The Technical Team examined existing processes in the Northwest as a starting point to the development of the recommendations.  There are a number of approaches to the consultation process being implemented across the footprint of this Strategy.  While consultation is working well and efficiently in some areas, this is not true for all areas within the footprint of this Strategy.  Even where consultation is proceeding efficiently, the processes and documentation may vary substantially across unit or political boundaries.  In some cases, the determination of effects and management strategies differ greatly within single ecosystems or watersheds despite limited differences in ecology or baseline condition.  Given the potential for substantial increases in workloads for all agencies under the National Fire Plan and the limitations of staffing levels, the Team developed the following recommendations, building on existing consultation processes, to improve efficiency and promote consistency among agencies within the Northwest.

II.  Criteria for Success

The Technical Team began by identifying the elements of a successful strategy.  To be considered successful, any recommended process should meet the following criteria.

1.  The process should improve the efficiency of the consultation process for field-level staff from both the land management and consulting agencies.  However, due to the need to ensure consultation consistency and legal sufficiency, some units may find the process somewhat more complex than their current approach.  The process should not interfere or disrupt ongoing successful consultation processes but should make maximum use of existing information and processes.

2.  The process should assist in sorting projects or batches of projects by level of complexity concerning listed, proposed, candidate species, critical habitat, or other at risk species.  The process should provide for simple and concise consultation on the projects that are not likely to adversely affect the listed and proposed species or critical habitat, thereby reducing the workload to allow more staff time to deal with complex projects.  It should assist in prioritizing the workload for the land management and consulting agencies.

3.  The process should promote consistency in the determination of effects and consultation process across the range of the species.  It should also provide rationale for any differences, such as differences in habitat or biology of a species in different portions of the range.

4.  The process should fall under the umbrella of the National Memorandum Of Agreement on Section 7 Programmatic Consultation and existing streamlining agreements.  The process should not be completely separate or disjunct from other existing consultation processes and should be usable for consultations other than National Fire Plan projects.

5.  The process should result in legally sufficient consultation, ensure that projects comply with the ESA, and avoid jeopardy to species or adverse modification of critical habitat.  The process should provide for good documentation of the effects analysis and consultation process that may be used in the event of an appeal.

6.  The process should encourage projects that support the conservation of the species and that consider ecosystem conservation and sustainability.  The process should encourage coordination and consideration of consultation at the early stages of planning where possible.  The process should also provide recommendations for avoiding adverse impacts to high-profile at-risk species that may be affected by fire activities.

7.  The process should be completed in time to assist with consultation on some 2001 projects.

8.  The process should provide sufficient value to the field so that it is viewed as something the field chooses to use, rather than a process dictated for use.  It should receive line manager ownership and commitment.  The process should meet the needs of the fire organization.

9.  The process should include a communication plan that includes consistent, understandable communications, both internally and externally.

10.  The process should encourage monitoring on the implementation and effectiveness of the process and any associated products.

III.  Recommendations

In evaluating options for increased efficiency and effectiveness of the consultation process, the Technical Team split the process into two tasks:  1) consultation for National Fire Plan projects to be implemented in calendar year 2001, and, 2) consultation for projects to be implemented in calendar year 2002 and beyond.  Many, if not most, of the projects proposed for implementation in 2001 are already well into the planning and consultation process and must be available for implementation in a short time.  The initial approach to 2001 projects is designed to be efficient given the short time frame, while the process for 2002 and beyond builds on the 2001 process and should provide even greater consultation efficiency and benefits to the species, though it will require additional up-front investment of staff time.

A.  Calendar Year 2001

1. Consultation Approach

The Technical Team proposes to use the existing consultation processes and products with a minimum of change for most consultations on 2001 projects.  We simply do not have time to consider extensive changes to the process if we are to succeed in implementing projects on the ground this year.  The 2001 approach may be more of a benefit to the consulting agencies than land management agencies by establishing consistent review and concurrence processes across the Northwest.  Many of these projects are already at some stage of consultation, therefore, using existing processes will create the minimum of disruption.  The use of existing products and processes (for example, the Interagency Streamlining MOA, Level 1 Streamlining Teams, the National Marine Fisheries Service and US Fish & Wildlife Service aquatic matrices, the Lynx Conservation Strategy, Grizzly Bear Recovery Plan and other broadly applied efforts) will strengthen application of these existing efforts on local unit, avoid creation of new and separate processes for the National Fire Plan projects where unnecessary.  The use of existing processes will also reduce potentially confusing direction to field units and newly hired staff.

However, the Technical Team does believe that there are two product types we can develop in time to promote efficiency and consistency in the 2001 consultation process.  Increased workload associated with National Fire Plan implementation, and the potential that many consultations may be conducted by new staff with limited experience, necessitated a more expedited approach to consultation for 2001 projects.  The Technical Team recommends two emphases for the 2001 process.

- development of species-based effects determination criteria of individual or batches of projects and;

- instructions, templates, or other products to assist in developing consistent consultation documentation.

a.  Effects Determination Criteria

The species-based effects determination criteria will be used to screen projects for potential effects to listed, proposed, and other at-risk species, and/or designated or proposed critical habitat.  These project screening mechanisms, hereafter referred to as effects determination criteria, will be designed to:

- Promote consistency across administrative units,

- Assist staff in analyzing potential impacts of projects and developing documentation of effects,

- Guide the development of future projects, and

- Simplify the consultation or conferencing process for projects that meet the criteria for “not likely to adversely affect” (NLAA) the species.

Effects determination criteria are detailed activity-specific descriptions of locations, timing, operational methods, and mitigation measures which, if a project is consistent with, will lead to a reasonable conclusion that the project will not likely adversely affect the species, resulting in an informal consultation.  These criteria can be used to sort projects by level of effect for subsequent batched consultation.

These criteria should further expedite consultation with the land management agencies and/or the consulting agencies on low-impact projects thereby freeing staff time for the more complex or higher impact projects.  Similar criteria developed for candidate or other at-risk species will be used to promote projects with minimal or beneficial effects to these species, though these species do not require consultation or conferencing and may be used to address the land management agency’s policies on sensitive species (FS 2670 manual, BLM 6840 manual).

Effects determination criteria will be applied at local field units, or other approved level, and with the associated Level 1 Streamlining Teams or other existing interagency consultation processes (Figure 1).  The Level 1, or other interagency, Teams will be responsible for reviewing the effects determination criteria relative to the project type and species potentially

affected, and determining if these criteria fit the project and/or additional site-specific criteria are needed and appropriate.   For those species or activity types for which regional effects determination criteria do not exist, the determination of effects will be developed according to the current process.

Field unit staff will make a preliminary determination of effects for each project or batch of projects, using the effects determination criteria where available, and will present these determinations to the Level 1 Team or other interagency group in a draft Biological Analysis format.  The interagency team will then validate the preliminary determination of effects and sort the project by these determinations.

Projects which conclude with an informal consultation (NLAA determination) for all affected species will be bundled by project activity category and batched in a final Biological Assessment which encompasses a reasonable geographic area (e.g. sub-basins, species range, habitat types, etc.) for efficiency in the consultation process.  Once the Level 1 Team agrees on the content and conclusions in a final biological analysis, we anticipate that consultation will conclude with an expedited response from the appropriate consulting agencies.

2.  Prioritization of Species and Activities

Based on the limited time remaining to provide materials for effective use in the 2001 projects, the Technical Team prioritized species for development of effects determination criteria based on one or more of the following factors:

- species that are widely-distributed within the area covered by the Strategy,

- species already listed as threatened or endangered under ESA, and

- species that are candidate or at-risk species that will benefit from conservation actions associated with typical National Fire Plan projects.

High priority species for 2001 are those species with the greatest distribution, and therefore, the greatest potential for expediting consultations through the use of criteria.  We anticipate completing criteria for the moderate priority species prior to implementation of the 2002 projects.

The recommended priority for the development of species criteria:

High Priority:  Salmonids, grizzly bear, Canada lynx, bald eagle, linear moonwort, water howellia, slick spot pepper grass, Spalding’s catchfly, Ute ladies’ tresses, sage grouse, and gray wolf.

Moderate Priority:  Desert tortoise, desert fishes, black footed ferret, northern spotted owl, Mexican spotted owl, southwest willow flycatcher, spotted frog, yellow billed cuckoo, northern goshawk.

Interagency teams of species experts (hereafter referred to as Species Teams) will be convened to develop the effects determination criteria, (Figure 2).  Species teams will be asked to develop criteria for conditions which will lead to a reasonable conclusion that projects consistent with these criteria will be “not likely adversely affect” the species.  Success in developing these effects determination criteria will be dependent on our ability to describe the breadth of the specific activities likely to occur under the National Fire Plan.

To provide this information to the Species Teams, a group of key contacts (Activity Coordinators) will be identified for each of the 14 activity types, listed below, to assist in development of project criteria.  The Technical Team will provide these individuals with a set of instructions which summarizes overall responsibilities and identifies pre-work needed prior to the development of the criteria.  Activity Coordinators will provide general activity descriptions and will be available to answer questions from the Species Teams throughout the criteria development process.  Activity Coordinators will work with Species Teams to refine activity  descriptions as necessary and to coordinate the review of the criteria with their peers to ensure they are implementable.  These individuals should have a strong background in the implementation of the activity type and be able to coordinate with a network of their peers to provide a broad description for the type of projects being implemented.  Knowledge of the National Environmental Policy Act (NEPA) and the consultation process would be beneficial, but not critical.

Species Teams will be tasked with developing NLAA criteria for their species relative to each National Fire Plan activity type.  Because these criteria are most useful when consolidated for all species by activity type, the Technical Team has prioritized activity types.  Each Species Team will be asked to address these types in priority order.  The priority of the activity is based on the amount of work likely to occur within that activity and the complexity of the activity relative to listed or other at-risk species but not on the value of that work.  Preliminary project tables were used to determine the level of work likely in 2001 for each activity type.  Activities in the lower priority categories are not less important, but are generally more complex and will require more work to complete criteria for all species.  Individual Species Teams will have the option of moving past a higher priority activity type if it presents ramifications that would stall the team’s progress.

The following list depicts the activities defined by the National Fire Plan and will have criteria developed for them.

Reforestation, Trails and Trail Reconstruction/Maintenance, Roads and Road Reconstruction/Maintenance, Range Infrastructure, Prescribed Fire, Defensible Space, Abandoned Mine Restoration, Insect Suppression, Forest Products, Recreational Facilities & Operations, Administrative Facilities, Mechanical Treatments, Watershed Restoration, TES Habitat Restoration, Water Systems, Weeds/Chemical Treatment

Establishment of the Species Teams and development of the effects determination criteria are  described in more detail in Appendix B.

The Technical Team has set a target date of late summer, 2001 for the release of the criteria to the field.  Species Teams and Activity Coordinators will meet in early March, 2001 to begin this process.

3.  Instructions, Templates, Checklists, and Other Products for Consultation Efficiency

In addition to effects determination criteria, the Technical Team believes that efficiency and consistency can be gained in the consultation process by the development of detailed instructions, checklists, templates or other products  which can be used in documenting  the consultation process.

Two areas in particular can lead to a reduction in the time required to complete the consultation while still providing the information necessary for the consultation.  These are through development of instructions or templates for:  1) the information compiled and provided by the action agency (e.g. biological assessment or analysis), and 2) the Letter of Concurrence on projects not likely to adversely affect a given listed species.

Biological assessments document the rationale for effects determinations and comprise information used by consulting agencies for review of project effects and concurrence with those determinations.  Collecting and organizing information needed for the biological assessment can require significant staff time.  On occasion, the biological assessment requirements are reviewed by either the land management agencies or the consulting agencies, often as the result of a large increase in workload.  This can be due to either new listings or a large scale shift in program focus like the National Fire Plan.  Instructions or templates guiding how information is organized, can prevent assimilation of unnecessary information, reducing the workload of action agency staff.  Additionally, development of consistent and focused biological assessments will allow consulting agency staff to more efficiently review and extract the necessary information for a Letter of Concurrence or other consultation documents.

Instructions and guidelines for preparation of the biological assessment can help ensure all information used in determining effects is well documented, thus providing a solid base for addressing public concerns.  Such tools may be particularly useful in promoting consistent analyses and information across unit and regional boundaries.  Letters of concurrence are the consulting agencies formal agreement with the action agency’s determination that a project is not likely to adversely affect listed species.  Some consulting agency units have already successfully developed templates for letters of concurrence that ensure legal sufficiency while reducing the time spent on each letter.  Development of such products across regional and agency lines will improve consistency, promote legal sufficiency, and allow consulting agency staff to spend more time on complex projects.

Not all projects will fall within the realm of this expedited approach to consultation.   Some projects may not be consistent with the regional effects determination criteria, but due to local information or conditions, may still conclude with NLAA determinations for all species.  Some projects may result in adverse affects to some species yet still be appropriate for long-term species conservation and ecosystem health.  Projects that do not meet the existing effects determination criteria for NLAA or result in adverse affects to some listed species may still move forward through the normal consultation processes.  Managers may choose to subsequently revise projects so that they fall within the parameters of the effects determination criteria and therefore expedite the consultation.

a.  Biological Assessment Instructions (2001)

The intent is to provide instructions that identify specific information needed in the biological assessment.  This will include basic instructions on the types of information needed, scale of the analysis, and, where possible, species specific instructions on describing the environmental baseline, cumulative effects, and pertinent information for the consultation.  More efficiencies can be gained by both the consulting and land management agencies by increasing the scale of consultation.  These decisions will be discussed further with regional directors and/or Level 1 and Level 2 Teams.

These instructions will be developed by an interagency group of biologists/botanists with experience in the consultation process.  This team will start by examining existing instructions or checklists for biological assessments, including the ESA Section 7 Handbook.  If existing materials are sufficient, these will be disseminated to field units.  Species Teams will be asked to provide a list of species specific information or analyses that they consider important to documenting effects of projects on species and environmental baseline.  This product will require review and will be completed, to the extent possible, for use on the 2001 consultations.

b.  Template Letter of Concurrence (2001)

The intent is to produce a template for Letters of Concurrence similar to those currently in use at the Boise Office of the National Marine Fisheries Service.  These will contain the language necessary for legal sufficiency and a description of the project specific information needed to complete the letter.  This will allow for a quick review of NLAA projects with limited effects on listed species and allow the regulatory staff to save time for the more complex projects.

The template letter of concurrence will be developed by a small group of biologists from both consulting agencies  across the range.  This group will start with existing examples of such letters.  The group will develop the letter format, boilerplate language, and a description of project or batch specific information needed to complete the letter.  This document will require review and will be completed for use on the 2001 consultations.

B.  Calendar Year 2002 and Beyond

1.  Anticipated Consultation Process

The process used for 2002 and beyond will build on the 2001 process and accomplishments.  The proposed process includes additions to the consultation process, revisions and additions to the effects determination criteria, and the development of additional instructional or analysis materials.  The Technical Team has concentrated on development of the 2001 process, therefore the 2002 process is general and conceptual at this time and will require additional development.

The primary difference in the proposed consultation process for 2002 is the potential addition of programmatic consultation on projects that meet the effects determination criteria for projects consistent with the NLAA criteria at a regional or other large scale (Figure 3).  While this would require significant staff resources in the short-term, it may provide additional efficiencies in one of two ways.

If the programmatic consultation can be completed in sufficient detail and with measurable sideboards in the consultation process and accounting for changes in the baseline by simultaneous Federal actions, it may be possible to avoid consultation on individual projects that conform to the NLAA criteria.  Additional efficiencies can be obtained through consultations at larger scales than are currently being conducted.  We anticipate that an annual or quarterly interagency review would still be required to ensure that projects are implemented as designed and effects are consistent with those anticipated, as well as to update the baseline.  This process has only been attempted at a small scale.  We are currently uncertain about our ability to meet the information and detail requirements for this process to work, but will research the possibilities over the next fiscal year (2002).

If the programmatic consultation cannot be completed in sufficient detail to avoid consultation on individual projects, consultation at this scale may still improve efficiency at the individual or

2001 Approach

batched project level based on interagency agreement with the effects determination standards.  We assume that once all agencies have agreed upon the effects determination criteria for NLAA projects, concurrence upon future determinations will be expedited.

A third option is to develop an Interagency Memorandum of Agreement for using the NLAA effects determination criteria.  Advantages include; less staff time review, interagency support for the criteria; and efficiency at individual or batched project levels based on interagency agreement with effects determination criteria.  The 2002 process would be finalized as soon as the agencies determine the appropriate process and information required.

For 2002, existing effects determination criteria will be completed, revised, or updated as needed based on our experience from 2001.  If some activity types were not addressed for some species in 2001, these would be completed.  Criteria would be developed for Priority 2 and any other species for which criteria would improve conservation efficiency or consistency.

Instructions, templates, checklists, and other products for consultation efficiency developed in 2001 would be reviewed and revised or updated as needed based on our experience from 2001.  Additional items may be developed if our experience in 2001 indicates that it would increase consultation efficiency.  This would likely include the development of matrices of pathways and indicators for species where they do not currently exist.

2.  Matrices of Baseline and Effects for Terrestrial Species

Over the past several years, the agencies have made significant progress in the consultation process for salmonid fish through the use of matrices of pathways and indicators.  These allow for consistent analyses of current conditions, trend in conditions, and project effects.  This process has recently been explored for use with terrestrial species.  It is our intent to develop such matrices for baseline condition and project effects for listed plants and terrestrial animal species to the extent practical.  Such matrices will allow for consistent evaluation of baseline condition and effects of the action relative to that baseline.  Because these will be developed through interagency coordination, these matrices should also provide added efficiency in the consultation process.

Development of species matrices will require an interagency team of experts, similar to the Species Teams.  However, due to the time necessary to acquire the information, develop the matrices, allow for field review, and gain acceptance for use, it is unlikely that we can develop additional matrices for use with 2001 projects.  The Species Teams will be asked to consider  baseline condition and effects issues as they develop the effects determination criteria and record any resulting information.  In the process of discussing the project criteria leading to NLAA determinations, they will likely address some of these issues.  The matrices may be developed following completion of the effects determination criteria.

Calendar year 2002 projects are already in the planning process, therefore work on the 2002 consultation process should proceed as soon as the 2001 process is finalized.  Once the management decision on the project-level consultation has been reached, interagency teams should be formed and begin work on the criteria consultations.

IV.  Related and Future Processes

A.  Communication Plan

Success of the Strategy for Consultation on Projects under the National Fire Plan in the Northwest is critically dependent on strong communication with the field units that will be implementing this strategy.  The Technical Team recommends the creation of a Communication Team to provide for internal and external communication of the elements of this Strategy.  The agencies will have this Team in place prior to the completion of the 2001 process.

B.  Monitoring

Monitoring as defined by this interagency conservation and consultation process will ultimately evaluate the success of:  1) implementing projects under the National Fire Plan based on the species effects determination criteria as developed for 2001, and 2) the conservation and recovery of species and their habitats.  It is assumed that to achieve success, implementation of this Plan will be consistent, efficient, promote recovery of listed species, and build on existing Streamlining consultation processes.

Once processes and templates are developed, we recommend that monitoring protocols be formulated addressing the specific goals and objectives of this project, including timelines and methods for measuring success.  Outcomes will be measured against current efficiencies in ESA Section 7 consultation across the “footprint” or area covered by this Plan.

C.  Implementation - Adaptive Management

Adaptive management is a continuing process that ensures management strategies will be adjusted to meet the goals and objectives through planning, implementation, monitoring and evaluation.  Adaptive management emphasizes results and makes adjustments when needed.  A continual feedback loop based on new information is used, allowing for mid-course corrections to standards, guidelines and underlying assumptions in order to meet planned goals and objectives.  Adaptive management may also be a tool for adjusting goals and objectives as new information develops.

D.  Information and Data Management

The Technical Team has identified the need to track actions under the National Fire Plan.  There is currently an effort underway at the Washington, D.C. level to develop a tracking database for project proposals and implementation.  We will work with our contacts at that level to ensure that the information we need to track progress locally is included.  If that is not possible, we will consider create regional database in the future.

Appendix A

## Interagency Conservation and Consultation Planning Team

### For Implementation of the National Fire Plan in the Northwest

## Technical Team Charter

The Technical Team is a standing group of consultation specialists who provide the Management Team with technical recommendations regarding consultation process and product development.  This process facilitates Endangered Species Act, Section 7 consultation for actions proposed in Oregon, Washington, Utah, Idaho, western Wyoming, Montana, and Nevada to implement the National Fire Plan.  Agencies represented include:  Forest Service, Bureau of Land Management, U.S. Fish and Wildlife Service, and the National Marine Fisheries Service.

The initial objective (Phase 1 - Technical Team) of this focused team is to develop a Strategic Plan consisting of consultation processes and templates.  Long-term responsibilities (Phase 2 - Species Project Criteria Teams) are to develop species-specific effects determination criteria for National Fire Plan projects at the local level.  Specific objectives in each Phase are summarized below.

Membership:  Phase 1 of the Technical Team will be comprised of a small group of individuals from each of the agencies who have skills and experience in the planning of consultation.  The team is to be composed of agency staff, representing wildlife, fisheries, ecology, and botanical fields, committed to making consultation strategic, meaningful, and concise with experience in the appropriate biological fields.  Experience with programmatic consultations, and knowledge of programmatic documents such as the Lynx Conservation Strategy and Assessment, PACFISH and INFISH, or the Biological Opinions for bull trout, salmon and steelhead is also important.   Participation in the Phase 2 Team will be based on recommendations in the Strategic Plan, and will include expertise such as hydrology, silviculture, GIS, and fire ecology to facilitate the completion of the products.

Schedule:  The target date for completion of Phase 1 is Friday, February 16, 2001.  Phase 2 may be initiated immediately upon completion of the draft Strategic Plan (February 1, 2001). Criteria will be developed and available for use during calendar year 2001.

Phase 1:  The Technical Team is responsible for developing processes for Endangered Species Act compliance for National Fire Plan projects.  These processes will ensure consistency across the planning area, provide efficiency in the consultation process, and promote conservation and recovery of Federally listed species, proposed and candidate species, proposed/designated critical habitats, and other at-risk species.  Specific objectives include:

1.  Propose a Strategic Plan for consultation which incorporates a concise and meaningful process for completing the consultation work for 2001 projects.

2.  Recommend an integrated consultation process for National Fire Plan Projects in 2001 and beyond.  The integrated process shall represent a shared vision/mission for all participating agencies.

3.  Recommend a consultation process that makes the consultation job more efficient for field biologists, including ways to deal with routine consultations so that more time may be committed to complex consultations and projects contributing to species conservation.

4.  Recommend a communication strategy which links this effort with Fire Planning, provides a map (footprint) of the area of application, and presents a timely and consistent message to the Management Team and others.

5.  Provide ongoing support to the Management Team through oversight of Phase 2 of the consultation process.

6.  Recommend a strategy for implementing Phase 2, including identification of species and categories of federal actions (or groups of like actions) under the National Fire Plan.

Species Teams:  Assemble task-oriented teams, as per recommendations of the Strategic Plan, to identify criteria for individual species and project types.  Time frames, product size, and composition will vary according to the complexity of the assigned tasks.   Species Teams are to be established early in 2001 and function until assigned tasks are completed.  Species Teams report to the Technical Team Leaders.  Specific Species Team objectives include:

1.  Develop criteria for NLAA determinations for listed, proposed, candidate, and other at-risk species, as recommended in the Strategic Plan.  As practical, address “no effect” and “likely to adversely affect” determinations that would assist in the application of consistent criteria.  Criteria for each species will be categorized by federal actions, or groups of like federal actions associated with the National Fire Plan, and as recommended in the Strategic Plan.  As practical, address species likely to be listed in the near future.

2.  Recommend the appropriate consultation scale for batching agency actions and conducting species-specific effects analysis (effects determination criteria).

3.  Provide documentation to support the criteria as the “best available science”.

4.  Recommend measures associated with the National Fire Plan that can be used to assist in the conservation and recovery of the assigned species.  Build on existing processes in the development of tools to meet this objective (for example, Interagency Implementation Teams and processes).

Appendix B

Species Teams

Interagency Species Teams will be formed to collaboratively develop criteria for NLAA determinations for listed, proposed, candidate species, and, as practical, species likely to be listed in the near future.  Species Teams will address some “no effect” and “likely to adversely affect” determinations that would assist in the application of consistent criteria as time allows or as coincident to the development of the NLAA criteria.  Criteria for each species will be categorized by activity type, or groups of similar activity types associated with the National Fire Plan and as identified in this Strategy.

I.  Factors for Species Team Membership Selection

The Technical Team provided recommendations for team membership to the Management Team.  The Management Team will be responsible for making final selections and arranging time commitments with the appropriate supervisors.  Factors to consider when identifying members for the Species Teams are:

- Field level biologists actively involved in consultation.

- Biologists with expertise in the priority species.

- Biologists with expertise in the activity categories and/or in use of effects criteria.

- Willingness and interest in the process of streamlining consultation through screening effects.

- Teams should be representative of the participating agencies.

- Each Team size should be limited to fewer than 10 biologists.

- Teams should be composed of members from across the entire Northwest Interagency Conservation and Consultation Area.

II.  Identification of Species Teams

Priority species have been selected based on one or more of the following factors.  Species that:  are wide-ranging across the Strategy Area, are already listed as threatened or endangered under the Endangered Species Act, and/or are candidate or at risk species that would benefit from conservation actions associated with typical National Fire Plan projects.  The initial recommended priority species, or groupings of species include:

Priority 1 Species:  Salmonids (including bull trout, all cutthroat trout subspecies, steelhead, chinook salmon, sockeye salmon, coho salmon, redband trout), grizzly bear, Canada lynx, bald eagle, sage grouse, gray wolf, Spiranthes diluvialis, Silene spaldingii, Mirabilis macfarlanei, Botrychium lineare, Gilia caespitosa, Lepidium papilliferum, Pediocactus despainii, Pediocactus windleri, Townsendia aprica  and Howellia aquatilis.

Priority 2 Species:  Southwestern willow flycatcher, yellow billed cuckoo, desert tortoise, desert fishes, black footed ferret, spotted frog, northern goshawk, Mexican spotted owl, and northern spotted owl.

Each Species Team will consist of 10 or fewer members, including a Team Leader.  Teams should include a representative mix of specialists from all agencies and across the range of the species within the Strategy area.  The Team Leader, generally a member of the Technical Team, will orient the Species Team members to the guidance of the Strategy, record and validate Team decisions, communicate Team products back to the Technical Team, and encourage consistency between Species Teams.  Team membership for Priority 1 Species should include the following:

- Salmonids:  1 NMFS (Idaho), 1 BLM (Idaho), 1 FWS (Nevada – Lahontan cutthroat), 1 BLM (Oregon – redband trout), 1 FS (Utah – Bonneville cutthroat), 1 FWS (Montana – bull trout, Yellowstone and westslope trout), 1 FS (Idaho – bull trout, anadromous fish), 1 NMFS 9 Oregon/Washington – anadromous fish), 1 BLM (Wyoming – Yellowstone and westslope cutthroat).

- Grizzly Bear:  1 FWS (Region 6), 1 FWS (Montana), 1 FS (Wyoming), 1 FS (Washington), 1 FWS (Washington).

- Canada Lynx:  1 FS (Idaho), 1 FWS (Montana), 1 BLM (Montana – Missoula District), 1 FWS (Washington), 1 FS (Wyoming).

- Plants:  (may be divided into 2 Teams)

Linear moonwort:  2 FS, 2 FWS

Water howellia:  1 FS, 1 FWS

Slick spot pepper grass:  1 BLM (Idaho), 1 FWS

Spalding’s catchfly:  2 FS, 1 FWS

Ute ladies’-tresses:  2 FS, 2 FWS, 1 BLM

- Sage Grouse:  1 BLM (Oregon), 1 BLM (Idaho), 1 FWS (Wyoming), 1 FS (Utah/Nevada), 1 FWS (Washington), 1 Range Ecologist BLM (Nevada).

- Gray Wolf:  1 FS (Idaho), 1 FWS (Montana), 1 BLM (Wyoming), 1 FWS (Washington).

- Bald Eagle:  1 BLM (Idaho), 1 FWS, 1 FS (Oregon), 1 FS (Idaho).

III.  Species Team Responsibilities

- Develop criteria for NLAA determinations for listed, proposed, candidate species, and, as practical, species likely to be listed in the near future.  As practical, address “no effect” and “likely to adversely affect” determinations that would assist in the application of consistent criteria.  Criteria for each species will be categorized by activity type, or groups of activity types associated with the National Fire Plan, and as identified in the Strategy.

- Provide documentation to ground criteria in the “best available science”.

- Provide recommendations for appropriate scale of consultation for efficiency in batching agency actions and conducting species effects determination criteria.

- Recommend measures associated with the National Fire Plan that can be used to conserve and recover the assigned species.

- Develop recommendations for consultation documentation, analyses, and information applicable to the assigned species (i.e. limiting factors, habitat and population indicators, environmental baseline, conservation recommendations, etc.).

IV.  Species Team Oversight

The Technical Team will provide oversight and direction to the Species Teams, including organizing and implementing project activity expert briefings; providing direction on the consultation process and use of the criteria; developing operational procedures, recommended timelines, and formats; and serving as a contact for information flow between Teams.  For this reason, it is recommended that Technical Team members serve, and/or provide leadership to the Species Teams.

The Technical Team will develop instructions and materials for the Species Teams prior to their meeting in March.  This will include descriptions of the potential actions under each activity type.  Teams will be convened at a single location.  They will all receive the same instructions, presentations on the activity types from the key contacts, and an opportunity for questions.

# Text boxes

Review BA for sufficiency

Apply additional local criteria, if any

At least one species does not meet NLAA criteria

Action agency preliminary determination of effects using criteria

Option -Revise project

Batch/bundle -complete BA

Action agency preliminary determinations of effects

All species meet NLAA criteria, or validated NLAA determinations

# Interagency

validation of the effects analysis

(general and specific)

No project criteria exists for this species

LOC

Review BA for sufficiency

Batch/bundle -

complete BA

Analysis and consultation

NLAA for all species but not consistent with criteria

Sort projects or groups by level of effect (NE, NLAA, LAA)

Expedited consultation response - LOC

Complex consultation

Biological Opinion

Batch/bundle -

complete BA

LAA for at least one species

Normal consultation

process

(not expedited)

Review BA for sufficiency

Project criteria

for species and project type exists

Figure 1:  Recommended General Consultation Process for 2001

# Figure 2:  Species Effects Determination Criteria Development

Compile Criteria by Activity Type

Review and Finalize Criteria

Species Specific Teams

Additional Activity Information

Develop Description of Activities

Assemble Existing Criteria

Identify Species Team Members

Develop Species & Activity-Specific Criteria

Instructions to Species Teams

Identify Activity Contacts

Species-Specific Project Criteria

Figure 3:  Options for NFP Consultation

(See Figure 1)

Run Projects Through Criteria

(where they exist)

Programmatic Consultation on Projects Meeting Criteria

LOC on Programmatic

If all NLAA…

Run Projects

Through Criteria

LAA

(formal consultation)

Batch Projects –

Level 1 Review

Document Rational

BA

Document Rational from Screen and Criteria

Batch Projects –

Level 1 Review

BA

If all NLAA…

LAA

(formal consultation)

LOC at Batch/

program level

Annual Review

Document

LOC at Batch/

program level

Implement

Project

“Dogleg”