Agenda for October 31, 2002

Christoph---results of machine tests with respect to coupling/vertical dispersion correction using individual skew    quads

Malcolm---Scattering and the “bow tie” effect.

David---report from Pascal Ellaume conversation

Phil---report from visit to Trieste

Alan --- Action Item review

MINUTES

The Physics group and the ID folks confirmed that they would be prepared for the W11 review on November 19. The “second”  week in January ( the week beginning January 12 !) was confirmed as suitable for the full project review. Alan will communicate this to Kem Robinson.

It was pointed out that the W11 review needed to include a presentation of the impact on the Protein Crystallography  program. Next week  Ross and Steve will update the W11 industrial progress in preparation for the review. The protein crystallography situation should also be discussed to firm up the agenda and speakers at the review.

Christoph reported on the progress of the minimization of the vertical emittance, correction of the spurious vertical dispersion and control of  the vertical beamsize. To control those quantities 18 individual skew quadrupoles are used. The coupling distribution is measured precisely by analyzing orbit response matrizes. There are many reasons why these efforts are important for the  femtosecond project. The main reason is that the vertical dispersion  bump to achieve the necessary separation creates a significant amount of  vertical emittance. So to keep the overall emittance at the level it is  right now and therefore minimize the impact on other users and improve the separation for the femtosecond line, the baseline emittance ratio  has to be improved over what we routinely have achieved in the past   Goal values (compare Sasha's note) are emittance ratios of  0.5-1.0%.   Using the above mentioned tunes we have achieved emittance ratios of   about 0.5% in a very systematic and therefore reproducible way. In   addition we have tested a method to control the vertical beamsize by   using a vertical dispersion wave. This will be important to keep the   beamsize constant when the field of the superconducting undulator is changed.

Malcolm deferred his optics progress report to next week. He handed out a paper setting down scattering theory  and recommended that it be read in preparation for next weeks presentation.  He then went on to explain his interpretation of the “bow tie” images seen in data from beamline 7.3.3.  He proposed that the effect was a result of scattering in conjunction with the coma aberration  of the toroidal mirror. That is, the image created as a result of the scattering is as if the object were stretched out. Stretched out objects are known to create a bow tie image after a sagitally focussing mirror. The effect will not be an issue for our application as this scattered part of the image is offset  from the central beam and can be masked out.

David gave a report on his conversation with Pascal Ellaume from ESRF. Pascal is enthusiastic about the use of cryocoolers and is serious about getting into the superconducting ID business. He is planning on a program at ESRF with the goal of having a usable device four or five years from now when he believes these devices will outperform in-vacuum ID’s. He is thinking of building one device in-house and one with ACCEL, he wants expertise to be developed in-house. Bob commented that this seemed to be a philosophy change with regard to how ESRF does business. Ross and Steve responded that this was consistent with their approach to conventional ID construction. Engineering designs were developed by ESRF staff and the fabrications were carried out with industrial contracts, They drew a comparison to  our methods which are similar except at LBNL we have used our own shops for the major assembly work rather than industry. They said that ESRF had been motivated to transfer technology to industry so that other institutions could be referred to industry as a resource for the devices rather than having to rely on assistance from ESRF. Following up on an action item  Ross said that he had sent Email to ACCEL asking for an interest statement and for a possible visit . It was commented that ESRF has leverage with ACCEL as they are potentially a big customer and can be the conduit for  significant business.

Phil reported on his visit to Trieste. They have accepted the superconducting wiggler from Novosibrsk. It completed 3.6 Tesla field and quenching tests. This device has cryocoolers but requires liquid helium for  cryogenic performance to meet operational parameters.  It has a 20K cold bore vacuum vessel. It was commented that there had been a lot of problems with the cryogenic design of this wiggler. It was suggested that we talk to people from BESSY 2 who have  additional experience with a similar device from Novosibirsk. Ross commented that they were not pushing the state of the art like we must to meet our needs. Ben pointed out that we want to tap into the knowledge of others in this field. The group was in agreement to this but had concerns that experience indicated that ACCEL, who must operate in a commercial competitive environment, were reluctant to share information. As we are planning on a design that has a 4K vacuum wall temperature it was suggested that contact be made with people at MAX lab. They have data on the heat load that may be expected under similar conditions to what we must design to.

Ben raised the  question of the reuse of the support and drive system from W16 for W11. He suggested that it may be possible to do magnetic characterization on W11 without the need for the support and drive from W16, this would reduce the downtime required for the switch. Howard reminded us that it would be necessary to have a structure capable of holding and moving the magnetic structure,, it would need to move from the open to the closed position and would need to handle the large magnetic forces. Subsequent to the meeting Steve reported to Alan that he estimated the time to remove W16, disassemble, install new backing beams and a new vacuum chamber, and reinstall, to be seven weeks.

Alan reviewed all current Action Items for acceptance by the designated person responsible, and for status.

ACTION ITEMS

Presentation by Rob and Phil of the beamline status on November 7.

Check options for W16 cost recovery with Jeff Weiner----Alan

Get written approval for the installation of W11 from BCSB management---Howard?

Prepare formal request for UCDRD funds for wiggler---Bob

determine the status of other sc undulator projects - particularly at

ACCEL, see if they would be interested to bid on our device, or if a

collaboration with another facility would be worthwhile--Ross/Steve

establish criteria for evaluating field roll-off specs for wiggler and

undulator-Christoph

get list of Robinson Review requirements and set date for full project

review--Bob/Alan

check status of budget and start date with DOE-Bob