EO-1 Anomaly Resolution Report for ACE Anomaly of 9-14-01

1.  Introduction:

The EO-1 spacecraft went into an anomalous state on GMT 257 (9-14-01).  The Attitude Control Electronics (ACE) went into a hung state.  Later, following some actions by the ACS team, EO-1 went into safehold.   As a result,  7 Data Collection Events (DCE’s) were lost involving all three instruments and also an additional 3 DCE’s were affected in that Hyperion portion of those DCE’s were lost.  The time line of the events that day was as follows:

2.  Timeline of Events:

257-16:04 GMT  Lost contact with Attitude Control Electronics (ACE)

257-16:52 GMT  EO-1 enters science collection mode

257-17:31 GMT  TSM 50 trips because Battery State of Charge (BSOC) < 85% and sends event message that battery voltage is 26.42, bus voltage is 26.35 and BSOC is 79.9951%

257-18:15 GMT  TSM 50 trips because BSOC<70% and causes load shed

257-18:23 to 18:32 GMT  Pass with Alaska, Glen Bock on console notices limit violations, S/C events and loss of ACE communications.  Escalates problem and schedules additional TDRSS time

257-19:01 GMT  Begin TDRSS pass.  ACS experts arrive approximately at this time

257-19:37  GMT  Power Subsystem Electronics(PSE) indicate that ACE is on and S/C pulling 1.4 amps which is less that it should be, thus it is deduced that ACE not drawing sufficient power

257-19:39 GMT  Begin a series of attempts to perform warm and cold reset of ACE

257-20:02 GMT  Powered ACE off via ground command.  PSE FDC powers ACE on.  Telemetry received from ACE, Ace entered safehold and drove arrays to index.  S/C transitioned to power positive, sun pointing.

257-20:45 GMT  TSM 50 (Low BSOC) returned to normal, BSOC 80.8% battery voltage 30.04

257 and 258 GMT Friday evening was spent recovering from safehold

258 GMT Saturday morning was spent turning instruments back on at which time operations were nominal

3.  Tiger Team Members:

Convened tiger team on 9/17 and also met on 9/20 and 9/26 and 10/9.  Tiger team members were as follows:

Lead:                Dan Mandl GSFC

Participant                          Org                     Expertise

=========================================

Amri Hernandez                 GSFC                 Power

David Ward                        GSFC                 Mechanical

Stu Frye                               MitreTek           Systems

Bruce Zink                          Swales               Systems

EJ Bickley                           Swales               Systems

Paul Sanneman                    Swales               ACS

Kathy Blackman                 Hammers            ACS

Teresa Hunt                         Swales                ACS

Dave Speer                          Litton                  ACS

Kurt Smithgall                     Swales                Electrical

Chris Xenophontos              Litton                  PSE SW

Louise Basha                       GFSC                  Flight SW

Emory Stagmer                    Litton                  Flight SW

Joan Frank                            Honeywell          FOT/Administrative Lead

Tom Moore                          Honeywell           FOT/Technical Lead

Seth Shulman                       CSC                    FOT/Navigation

Rob Bote                              Honeywell           FOT/Mission Planning

Momi Ono                           TRW                   Hyperion

Carol Segal                          TRW                   Hyperion

Jeff Mendenhall                   Lincoln Lab        ALI

4.  Analysis of Cause:

The team concluded that the ACE lost power despite the fact that the status display for the ACE indicated that the power to the ACE was nominal.  After extensive deliberation about possible causes, it was decided that there are two electronic parts which could have caused the anomaly.  One of the parts is a DC/DC converter from Interpoint and the other part is a solid state power controller from DDC. A teleconference was held with both vendors, led by Amri Henrnandez of the Power Systems Branch supported by many of the salient members of the Anomaly Resolution team members listed above.  A brief summary of the findings after the meeting were as follows.

- Interpoint:  The EO-1 ACE Low Voltage Power Controller (LVPC) uses a MHF+2805S to provide +5v power to the digital electronics in the ACE.  It also provides drive power to the low current +28v switched services in the LVPC.  The internal control logic for this converter is mostly analog and it does not include an integrated controller.  After walking through the design schematic with Interpoint engineers, it was agreed that a latched event is not likely to happen due to the implementation of the control circuitry.  A credible failure of the part is most likely to be permanent.  After the ACE power was rebooted all signals returned to nominal with no signs of degradation.

- DDC:  The EO-1 Power Subsystem Electronics (PSE) uses a RP-21015DO-602,  Solid State Power Controller(SSPC),  to distribute power to the ACE.  Figure 1 shows the functional equivalent of this switch.  The circuit diagram is composed of three sections which perform control functions on a MOSFET.  Section I

performs a current sense function.  Section II performs a circuit breaker function and section III performs an instantaneous current trip function.  The following is an explanation of how each section works:

I .  Main current sense circuit section.  Current through the ‘Sense Resistor’ is converter to a 25mV/15A scale.  This voltage level is then converted to a current signal that feeds sections II and III.

II .  Circuit breaker function for the SSPC.  Current through the component follows an I²T curve similar to circuit breakers (exponential curve).  In other words, the closer the load current is to the high limit the sooner the switch will trip off.  Likewise, the further the load current is from the limit the longer it takes to trip. During normal operation of a circuit breaker function, a trip through this path will be reported to the user via status line SB in Fig 1.

III.  Instantaneous current trip circuit section.  To protect the internal hardware in the switch as well as the load, there is a clamp to the current level of the  I²T exponential curve.  This instantaneous clamp or trip is directly applied to the MOSFET gate (G) to source (S) and if tripped would not report the status of the MOSFET via status bit SB.

One of the key components of the SSPC is a circuit breaker function which follows an I²T curve to determine the trip level and time.  Figure 2 is a simplified trip curve for this SSPC.  This means that if the load current is at the 100% limit of the part then it will take >10 seconds to trip.  If however, the current  300%, for example,  it will take less than 10 seconds but more than 0.01 seconds.  If the current is at 800% of its limit then the Instantaneous trip can turn off the SSPC in about 25usec. The SSPC has two status bits, one which shows the state of the switch (enabled/disabled, see figure 1) and the other which shows if the current through the part is above 5% (not shown in circuit diagrams). During the anomaly the status lines showed that the switch was enabled and that the current was below 5% of its capacity.  The command line was also enabled as expected by the spacecraft Fault Detection and Correction (FDC) routine.  During steady state operation of the SSPC, any latched command and any latched I²T performance of the switch is reported to the user through the status line SB in figure 1.  It is important to realize that the switch state is not sensed at the output of the switch but at the input of the “latched I²T trip” driver as shown in figure 1.

However, during a short circuit, for example, the instantaneous trip portion of the SSPC will turn off the MOSFET in about 25u seconds using the path outlined as section III in Figure 1.  This circuit almost immediately compares the sense current from section I to an internal threshold that represents the >800% Imax limit.  If the threshold is exceeded then a latched off state is directly driven across the MOSFET’s gate-to-source.  This action bypasses the status line, therefore the user will not know the true state of the switch if only relying on status line SB.

Given the two separated control paths, sections II and III of figure 1, it is easily seen how a fast energy event can hit any of the marked locations, A, B and C, latch the Instantaneous current trip and not report the state change through status line SB.  The exponential characteristic of the I²T filter is slow enough not to detect current spikes via path II.

In summary, the anomaly could happen in one of three ways:

A)    The event happened at the current sensor location (A).  The current is sensed with a resolution of  25mv/15A.  The small voltage level variations was converted into current in section I, the instant latched trip section, II, features is a high bandwidth low capacitance application that ends in a custom  Set/Reset latch.  Once this latch drove the MOSFET off, the switch was disabled but the status line did not confirm the change in state.

B)     The event happened before the current threshold comparator (B).  The signal propagated through the circuit in section III but not through the circuit in section II (due to the exponential characteristic of the circuit filter). Again, This scenario turned the MOSFET off with no report on the status line (due to section III path already discussed).

C)    The event happened at the instantaneous trip circuit Set/Reset latch (C).  A direct state change at this location latched the switch off but the status line would not reflect the change.

Note:  For additional detailed description of the SSPC, please refer to the attached DDC data sheet.

As a result of the findings it was decided that the most likely cause of the anomaly was a Single Event Upset on the SSPC.  It was also noted that there are many of these SSPC’s on EO-1 and that we should take a look to assure that contingencies would cover any future occurrences.

5.  Resultant Actions:

The table below was constructed by EJ Bickley.  Resultant change requests submitted to CCB for evaluation were added.

| Output Module/Service/Name | PSE FDC ? | Symptom of SSPC failure (no BUS power) | FSW Recovery? | Expected Spacecraft Action | Recommended Change |
| --- | --- | --- | --- | --- | --- |
| 1/1/ALI | N | ALI 1773 BUS errors. Event messages for aborted RTS sequences related to ALI. | N | None | Develop a new TSM that will enable the ALI outgas heater (RTS 61). TSM will key on ALI 1773 BUS errors for > 20 minutes. Reconfirm need with Mendenhall and possible submission of Change Request(CR) |
| 1/2/ LEISA AC | N | LEISA AC 1773 BUS errors. Event messages for aborted RTS sequences related to LEISA AC. | N | None | None. Normal operation via RTS clears failure in PSE. |
| 1/3/S-band XMTR | Y | No downlink available. | N | None | Refine loss of communication contingency to account for SSPC power outage. T. Moore to mod Loss of Com Contingency Flow diagram and submit CR |
| 1/4/ACE LVCP | Y | ACE RSD packet no longer received, 1773 BUS errors, significant drop in BSOC | N | BSOC drops to <70%, RTS 2 executes. TSM #215 will eventually power cycle the ACE LVPC service | New TSM under development to activate RTS 2 based on loss of ACE telemetry packets to the M5. Seth Shulman submit CR to add new TSM and anther CR to mod TSM 215 |
| 1/5/ X-band RSN | N | X-band RSN 1773 errors and no X-band downlink available.Event messages for aborted RTS sequences related to X-band RSN. | N | None | Power OFF SSPC, then perform normal turn ON using ground based STOL procedures. T. Moore to submit CR to modify X-band contingency flow diagram. |
| 1/6/PPT | N | Pitch control problem | Y | ACS FDC Test #23 will configure back to Pitch RWA control | None. |
| 2/1/ WARP | N | WARP RSN and WARP M5 1773 errors and no X-band downlink available. | N | None. TSM 74 should not trip as no WARP data is processed. TSM 74 will execute RTS 21 and power OFF the WARP. | Power OFF WARP SSPC, then perform normal turn ON using ground based STOL procedures. T. Moore to submit CR to modify WARP contingency flow diagram if needed. |
| 2/2/CDH LVPC | Y | Loss of BUS controller places ACE into SAFEHOLD control of spacecraft. PSE configuration remains static. Ground sees no RF downlink with S/C during next scheduled pass. | N | Instruments remain ON, PSE FDC trip to load shed instruments will not occur if ACE is maintaining proper SAFEHOLD attitude. PSE takes NO action to power OFF instruments. Hyperion performs safing activity due to loss of BC. ALI takes no autonomous action base on loss of BC . LEISA AC remains ON if powered ON and will overheat without a BC to command it OFF. | Operations executes loss of communication contingency. Only action which will recover C&DH LVPC is the special command power cycle to the PSE. Splinter meeting 10/10 to decide how contingency should work. T. Moore to submit CR with modification to C&DH contingency diagram. |
| 2/3/HYP ELEC | N | HYPERION 1773 BUS errors. Event messages for aborted RTS sequences related to HYPERION. | N | None | .Turn SSPC off. Run normal turn-on procedures. T. Moore to submit CR to modify Hyperion contingency diagram. |
| 2/4/HYP HTR | Y | HYPERION fails to maintain nominal operating temperature. Red low limit violations after about 1 orbit. | N | None | New TSM to monitor Hyperion temps (); if these indicate all Hyperion is getting very cold, then send command to power cycle Hyperion Heater SSPC. T. Moore and M. Ono to submit CR to make flight SW change. |
| 2/5/RWA | Y | Unable to control S/C attitude. ACE transitions to SAFEHOLD (based on FDC failure?), but power still degrades, although SADE can track sun (with higher margin of error). | N | RTS 2 starts when TSM 66 trips (ACE in SAFEHOLD) | New TSM to monitor RWA temp or regulated voltage telemetry; if these indicate all 3 RWAs are OFF, send command to power cycle PSE SSPC. Seth Shulman to submit CR. |
| 2/6/SADE | Y | Motion failure of SA reducing power into battery. ACE transitions to SAFEHOLD in 58 minutes (based on FDC failure) and points array using wheels. | N | ACS FDC test #87 would first perform Notify Ground (2800 sec) then put ACE in Safehold (3500 sec);RTS 2 starts when TSM 66 trips (ACE in SAFEHOLD) | Depending on SAD position, SHM control would probably still be power positive, giving FOT chance to diagnose and power cycyle SAD service at PSE. Seth Shulman to submit CR to modify appropriate contingency flow diagram |

A summary of the needed actions as a result of the meetings to address the EO-1 Attitude Control Electronics (ACE) anomaly was that we needed 3 new Telemetry and Statistic Monitors (TSM’s) and one TSM that has to be modified.  There were approximately 5 contingency flow diagrams that needed to be modified also.

6.   Specific CCB Actions and Schedule:

The following are the Operational Database Change Requests (ODBCR) that specifically resulted from the above.

ODBCR #                  Title                                      Disposition

=======================================================

#440, Mod to TSM 215 - Approved to remove the battery voltage test from TSM

215.  Requires a table load and a code patch for the telemetry points that

monitor multiple items.

#441, New TSM to Check for ACE Packets - Approved to safe the instruments

and load shed in the event of another failure of this type.

#442, New RWA TSM/RTS Sequence - Approved to power cycle the RWA in the

event of low regulated motor drive electronics voltages.  This fix will

require a code patch plus new TSM/RTS pair in addition to an update to the

RTS_COLD_RESTART procedure.

#443, S-Band SSPC Contingency - Approved and assigned to Dan Mandl to

refine the procedures in the event of the loss of S-band comm to toggle the

SSPC switch.  In the mean time, use E.J. Bickley's spreadsheet as a guide

to FOT responses to future events.

#444, X-Bank SSPC Contingency - Approved and assigned to FOT.

#445, WARP SSPC Contingency - Approved and assigned to FOT.

#446, Hyperion SSPC Contingency - Approved and assigned to FOT.  Don't

forget to include turn-off procedures in addition to turn-on procedures.

#447, New Hyperion TSM - Approved and assigned to FOT.  Need to make sure

it only runs once without ground intervention, so put a disable command as

the last entry or a 60-100 minute wait in the new TSM/RTS pair.  FOT to

discuss with Momi Ono (TRW) before implementing.

#448, SADE SSPC Contingency - Approved and assigned to FOT.  Power cycling

is not enough in this case, need to explicitly get the SA moving again

somehow via this procedure.

#449, ALI SSPC Contingency - Approved and assigned to FOT.  There is an

open question about whether to automatically turn ALI heaters on if there

is a power anomaly detected.  FOT to discuss with Jeff Mendenhall at LL.

ODBCR’s 439, 440, 441, 442, 447 to be completed by November 30, 2001 if EO-1 has an extended mission.

ODBCR’s 443, 444, 445, 446, 448 and 449 to be completed by October 30, 2001

# Text boxes

Figure 2  Simplified SSPC Trip Curve

Figure 1  Simplified Functional Equivalent Circuit Diagram for RP-21015 DO-602 28V Solid State Power Controller