15 Feb 2005

Dr. Harin S. Ullal

MS 3212

National Center for Photovoltaics

National Renewable Energy Laboratory

1617 Cole Blvd

Golden, CO  80401

Subject:	RDJ-2-30630-20 (Research Leading to High Throughput Manufacturing of Thin-Film CdTe PV Modules); Q9 Quarterly Report.  Deliverable D.3.1

Principal Investigator:	Dr. Rick Powell

Dear Dr. Ullal,

During the ninth quarter of the subject subcontract the following work was performed:

# General

We completed the move from Technology Center facilities at Eckel Junction Road.  All development personnel and equipment is now located at the Cedar Park facility.  Nearly all of the equipment has been installed and is operational.  We expect the move to improve the effectiveness of the Technology Development Team.

# Vapor Transport Deposition (VTD)

## Reactor Development

During this reporting period, work continued on the development of VTD-2 type distributors.  We have been concentrating on the G3 design for CdTe.  Another very successful pre-production trial was conducted with about 200 plates coated.  This test confirmed the previous experiment with respect to uniformity and material utilization.  About half of these plates have been converted into modules with efficiencies slightly better than standard production modules.  The microstructure of the films deposited with the G3 distributor is different and alteration in downstream processing is required to produce good efficiency modules.  Additional accelerated life testing is underway including field deployment.  Additional optimization is also being conducted at the cell level (see below).

## Reactor Modeling

During this quarter theoretical reactor modeling work (at CSM) concentrated on models of vapor transport between the distributor and the glass.  Development of calculation strategies and boundary conditions progressed.  It appears that some full 3-dimensional fluid calculations will be necessary to guide boundary condition approximations for the faster simplified calculations that will be useful in digital optimization experiments.

# Advanced Front Contact

Earlier this year we chose to concentrate on depositing the front contact buffer layers on full size plates with production capable processes so that full modules could be fabricated.  We wanted to rapidly transition this technology to production if its benefits at the module level could be demonstrated.  We were successful in achieving target film properties for the zinc stannate buffer layers.  During this quarter we completed a fairly comprehensive second round of downstream process optimization on full size modules that employ zinc stannate buffer layers and thin CdS.  To date, we have not been able to demonstrate that use of a buffer layer allows thinner CdS layers for increased photocurrent while maintaining high Voc as expected.  While we are contemplating other experimental tests, the zinc stannate buffer layer does not appear to deliver the expected benefits at the module scale.  Consequently we plan to investigate other buffer layer types.

# Stability Issues

## Accelerated Life Testing

The more rapid ALT test developed over the last several years continues to show good correlation to the older light soak protocol for most processing variations tested.  This procedure has been applied to unencapsulated modules and module sections as well as completed modules.  Additional equipment is being constructed to increase the number of modules that can be tested with the rapid ALT procedure.  We expect that over the next 2 quarters, that this new procedure will become the most widely used test for assessing module stability.

## Stress Induced Changes/Chloride Treatment/Back Contact Issues

Activities in this area focused on optimization of processing of small area devices made with films deposited with the new G3 VTD distributor.  The current effort is concentrating on what are believed to be the best G3 deposition conditions only.  All G3 films appear to have higher density and other microstructure differences compared to standard material.  The optimum CdCl2 and other downstream processing conditions are different for these films.  The best processing conditions found so far for cells made on G3 material result in cells with slightly lower initial efficiency compared to standard material, but improved light soak stability.  A detailed study of IV, QE, and CV measurements during light soak testing is ongoing.

Third Level Metrics

A large partial factorial experiment involving significant process variations and about 150 full sized modules was conducted to generate a set of samples to explore a variety of in-process measurements.  Samples at partially completed stages were set aside and cut for some measurements while sister plates were continued through the entire process.  A set of finished modules representative of the partial factorial experiment are slated to be field deployed.

# Environmental, Health, and Safety

During this quarter we continued to work with copper smelters to find ways to supply recycle scrap modules.

We also spent time in preparation for our first audit to achieve ISO 14001 certification of our environmental program.  This audit was conducted during the first week of January and we have been notified that we will receive ISO 14001 certification.

Best Regards,

RC Powell

Principal Investigator

First Solar, LLC

28101 Cedar Park Blvd.

Perrysburg, OH 43551

Tel:	(419) 662-7549

Fax:	(419) 662-8525

rcpowell@firstsolar.com

cc:	Ms. Carolyn Lopez

MS 2713

Contracts and Business Services Office

National Renewable Energy Laboratory

1617 Cole Boulevard

Golden, CO 80401