DOE Office of the Biomass Program

FY05 Thermochemical Portfolio Alignment Review

June 7-8, 2005

Summary of Results

August 11, 2005

Table of Contents

Introduction	1

Objective of the FY05 Thermochemical Portfolio Alignment Review	3

Reviewer Selection and Scoring Process	4

Thermochemical Review Panel Collective Report	5

2005 DOE Thermochemical Platform Evaluation Form	5

Review Panel Collective Gate Placement	7

Project Specific Review Panel Ratings	9

Project Summaries/Comments/Charts	10

Feed Processing and Handling (P1)	10

Gasification of Biorefinery Residues (P2)	13

Wet Gasification of Biorefinery Residues (P3)	16

Process Monitoring Tools (P4)	19

Thermochemical Conversion of Corn Stover (P5)	21

Catalytic Hydrothermal Gasification (P6)	24

Gasification From Fuels and Chemicals in a Pulp Mill (P7)	26

High Temperature Black Liquor Gasification (P8)	28

Pressurized Entrained Flow BLG (P9)	30

Gas Clean-up and Conditioning; Integrated Catalyst Studies (P10)	32

Gas Clean-up and Conditioning; Catalysts Fundamentals (P11)	35

Verification of Syngas Quality (P12)	37

Sulfur Removal and Gasification of Membranes (P13)	39

Biomass Gas Clean-up (P14)	41

In-process Elimination of Tars (P15)	44

High Temperature Sorbents (P16)	47

Appendix A	A-1

PI Response to Reviewer Comments Overall Thermochemical Portfolio Evaluation	A-1

Appendix B	B-1

PI Comments on Review Panel Collective Gate Placement	B-1

Appendix C	C-1

PI Response to Reviewer Comments by Project	C-1

Appendix D	D-1

DOE Action Plan Based Upon Portfolio Review	D-1

# Introduction

The Thermochemical Platform is focused on addressing key barriers that will support integrated Biorefineries by lowering of the overall cost of clean syngas (CO and H2), and other intermediates.  The syngas, and other intermediates, can ultimately be converted to liquid transportation fuels or chemicals that will displace imported petroleum. The use of thermochemical processes to convert lignin residues and other biorefinery residual streams to value added power, fuels and products will greatly improve the economics of integrated Biorefineries and contribute to the OBP goal of developing the economically viable Integrated Biorefinery.

There were two suites of projects that were reviewed at the FY05 Thermochemical Portfolio Alignment Meeting.  The first was a series of projects being performed by the National Renewable Energy Laboratory (NREL) and the Pacific Northwest National Laboratory (PNNL) primarily focused on developing biomass gasification and gas clean-up technology that can applied many different biomass feedstocks.  The second is a suite of projects that were selected by competitive solicitations or by directed by Congress. This series of DOE subcontracted projects are primarily looking at gas clean-up technology, black liquor gasification and other thermochemical processes.

The key technical barriers to developing robust thermochemical processes include feed processing and handling, thermal conversion technologies, gas cleanup, containment materials, process control and integrated analysis.  Based on detailed technoeconomic analyses of both stand-alone and integrated thermochemical process the major opportunity for lowering the costs of clean syngas is the removal/reforming of tars and other contaminants.  Thus, the Thermochemical Platform includes a number of projects focused on the cleanup and conditioning of syngas.

These are the barrier areas currently receiving funding:

WBS 3.1. Feed processing and handling

Analysis and experience have shown that application of typical solids handling systems to biomass is very difficult. As the suite of biomass feedstock is expanded to include biorefinery residues (lignin-rich materials), agricultural residues and other herbaceous materials, feed handling issues will arise about physical and chemical properties like moisture content, bulk density, flowability, and contaminants.  These issues and concerns will be examined by work in this barrier area.

WBS 3.2. Thermal conversion

The basics of high temperature and low temperature biomass gasification processes are considered to be well-known, but there is a lack of information on tailoring gasifier design and conditions for production of clean syngas of the correct composition from novel feedstocks such as biorefinery residues, agricultural wastes and spent pulping liquors limits the quick introduction of syngas processes.

Developing improved containment materials and process control systems are recognized as additional barriers within this area. However, since analysis has shown that these barriers have a relatively small impact on the overall costs of thermochemical intermediates there are currently no funded projects in these areas.

WBS 3.3 Intermediate cleanup and conditioning

Analysis and initial research have shown that the best opportunity for lowering syngas cost is in this barrier.  The raw gases from biomass systems do not meet strict quality standards for downstream synthesis catalysts as well as some power technologies, and will require gas cleaning and conditioning to remove contaminants (tar, particulates, alkali, ammonia, chlorine and/or sulfur).  Pyrolysis oils are very acidic and highly oxygenated they are unstable and tend to polymerize over time.  Thus, there is a need for technologies that can produce clean syngas and stable pyrolysis oils.

WBS 3.5 Process integration and analysis

Technical issues for integrating syngas or bio-oil production and cleanup with downstream fuels and chemicals synthesis have not been identified or solved.  This limits the rapid commercialization of the technology. In addition, the inclusion of thermochemical processing into the sugars biorefinery will require substantial integration and potential process modifications.

Connection to Deployment Pathways and A, B and C Milestones

The Thermochemical Platform is addressing A, B and C milestones that are included in five of biomass utilization pathways.  The B milestones, with supporting C milestones, include the cost of clean syngas ($/MMBtu) and the costs of products derived from this clean syngas ($/gal or $/lb), and the costs of wood derived bio-oil ($/gal or $/MMBtu). The specific pathways and technologies include 1) production of heat and power in the Existing Dry and Wet Mills Pathway, 2) production of syngas for liquid transportation fuels and heat and power in the Agricultural Residues Pathway, the Energy Crops Pathway, the Pulp and Paper Mill Improvements Pathway and Wood Products Mills Improvements Pathway, and 3) production of bio-oil in the Pulp and Paper Mill Improvements Pathway and Wood Products Mills Improvements Pathway.

# Objective of the FY05 Thermochemical Portfolio Alignment Review

The objective of the FY05 Thermochemical Portfolio Alignment Review was to assemble a review panel of experts help make a determination of the “stage placement” of the projects in the Thermochemical Platform that are underway as well as the projects that are just getting started.  Once the individual projects have been evaluated and the current stages are identified the projects will begin a rigorous Stage Gate Management Review process to ensure these projects are now, and will stay, closely aligned with the DOE Office of the Biomass Program goals and objectives.  This process is designed to bring biomass science and technology to commercial application sooner, at lower cost, and with improved probability of success through:

- Strong Customer/Competition orientation

- Better homework up-front

- Quality of execution

- Sharper focus, better prioritization

- Fast-paced, parallel processing

- Multifunctional team approach

If you would like more specific information on the Stage Gate Management process or to view the presentations from the meeting please go to our public website:

http://www.eere.energy.gov/biomass/progs/biogeneral/obp_gate/tcindex.html

# Reviewer Selection and Scoring Process

| Peer Review Panel |  |
| --- | --- |
| Professor Robert Brown | Iowa State University |
| Professor Esteban Chornet | Université de Sherbrooke |
| Viorel Duma | Abengoa Bioenergy R&D, Inc. |
| John Scahill | DOE Golden Field Office |
| David Turpin | MeadWestvaco Research |

# Thermochemical Review Panel Collective Report

## 2005 DOE Thermochemical Platform Evaluation Form

1. Goals, Objectives, and Barriers SCORE (0-4)	Low	High

- Does the TC Platform have clearly stated goals?..................	0	1	2	3	4

- Do the goals adequately support overall Program goals?............	0	1	2	3	4

- Do the goals seem achievable?.......................................................	0	1	2	3	4

- Are technology barriers identified?...................................................	0	1	2	3	4

- Is the R&D program addressing the right barriers to meet

R&D area goals (identify potential gaps)?.......................................	0	1	2	3	4

- Is the R&D being conducted adequate to address and overcome

the barriers in the stated time frame?...........................................	0	1	2	3	4

COMMENTS:

- Syngas must be clean and first priority should be sulfur at what level does rest of process work.

- M6.2.2 Milestone may be difficult to meet in required time frame with current resource level.

2. Scope and Investment Level of R&D SCORE (0-4)

- Is the R&D a good fit with the focus and goals of the Program?	0	1	2	3	4

- Is the funding adequate to achieve the plan in the propose time?	0	1	2	3	4

- Are the right levels of resources being directed at the

appropriate areas?..	0	1	2	3	4

COMMENTS:

- Most R&D projects, but not all, are a good fit to the overall program goals.

- Some project, relative to their value to the overall program, are receiving higher levels of resources than justified.

3. Current Status of the Program Area: Where are we now? SCORE (0-4)

- Does the TC Platform appear to be focused, managed well?	0	1	2	3	4

- Has the R&D met prior schedules and planned accomplishments?	0	1	2	3	4

- Has the R&D experienced significant “showstoppers”

or impediments?	0	1	2	3	4

COMMENTS:

- See previous comments on distribution of resources.

- Several late starts which impede the progress of the program.

- Not all identified Milestones are receiving adequate resources to achieve goals in reasonable time frame.

4. Path Forward SCORE (0-4)

- Are major planned milestones realistic for meeting goals in

terms of both time frame and budgets?	0	1	2	3	4

- If major milestones have not been met, is there an adequate

plan going forward to overcome the impediments?	0	1	2	3	4

COMMENTS:

- No because of delays and budgets

- Major milestone plans going forward were not discussed or described.

5. Overall Assessment of the DOE Thermochemical Platform Portfolio (qualitative response below)

- Strengths

- Program has done a nice job of re-aligning with biorefinery concept.

- Weaknesses

- Portfolio needs to show a better correlation between technology needs and levels of funding.

- Suggested additions/deletions to improve the portfolio (R&D, collaborations, technology transfer, other activities) based on budget expenditures?

- Pyrolysis should be included in the portfolio if industry interest and funds are available.

- Urban wood waste should be included in the portfolio.

- Apply the stage gate process rigorously if projects fail to meet their stated goals or objectives.

## Review Panel Collective Gate Placement

Feed Processing and Handling – Steve Kelley

- Stage Gate Placement

- Proposed Stage Placement A

- Reviewer Recommended Stage A

Gasification of Biorefinery Residues – David Dayton

- Stage Gate Placement

- Proposed Stage Placement A

- Reviewer Recommended Stage A

Wet Gasification of Biorefinery Residues – Doug Elliott

- Stage Gate Placement

- Proposed Stage Placement A

- Reviewer Recommended Stage B, B, A, B, A

- PNNL has a lot of experience in the process.

- This work has been going on a number of years and the technical challenges have been clearly identified.  The process concept works.

Process Monitoring Tools – Vann Bush

- Stage Gate Placement

- Proposed Stage Placement B

- Reviewer Recommended Stage 2, 3, B, B, 2/3

- Move up since the process is ready to move to the field.

- GTI has ample experience with coal gasification monitoring.

- Close to Stage 2 but needs more analytical operation time to validate reproducibility and reliability.

- Would place on commercial track 2 or 3.

Thermochemical Conversion of Corn Stover – James Gaddy

- Stage Gate Placement

- Proposed Stage Placement 2

- Reviewer Recommended Stage 2

Catalytic Hydrothermal Gasification – Ed Gray

- Stage Gate Placement

- Proposed Stage Placement 2

- Reviewer Recommended Stage 2

Gasification from Fuels and Chemicals in a Pulp Mill – Ryan Katofsky

- Stage Gate Placement

- Proposed Stage Placement 2

- Reviewer Recommended Stage 2, 2, no rating, B, 2

- The project is still identifying appropriate integration scenarios.  Once identified it should move to a 2.

High Temperature Black Liquor Gasification – Craig Brown

- Stage Gate Placement

- Proposed Stage Placement 2

- Reviewer Recommended Stage 2, 2, 2, 3, 2

- This appears to fall under commercial development.

Pressurized Entrained Flow BLG – Kevin Witty

- Stage Gate Placement

- Proposed Stage Placement B

- Reviewer Recommended Stage B

Gas Clean-up and Conditioning; Integrated Catalyst Studies – David Dayton

- Stage Gate Placement

- Proposed Stage Placement B

- Reviewer Recommended Stage B

Gas Clean-up and Conditioning; Catalysts Fundamentals – Kim Magrini

- Stage Gate Placement

- Proposed Stage Placement B

- Reviewer Recommended Stage B, A/B, A/B, B, A/B

Verification of Syngas Quality – Don Stevens

- Stage Gate Placement

- Proposed Stage Placement A

- Reviewer Recommended Stage A

- Why isn’t this project in the Products Platform rather than the Thermochem Platform?

Sulfur Removal and Gasification Membranes – Rich Bain

- Stage Gate Placement

- Proposed Stage Placement A

- Reviewer Recommended Stage A

- The membrane work is really “blue sky” evaluations.

Biomass Gas Clean-up – Santosh Gangwal

- Stage Gate Placement

- Proposed Stage Placement B

- Reviewer Recommended Stage B, commercial track, B, B, 2/3

- Seems reasonable at start but at later stage of project will move to 2.

- Not sure why this is currently on the commercial track.

In-Process Elimination of Tars – Larry Felix

- Stage Gate Placement

- Proposed Stage Placement B

- Reviewer Recommended Stage A, commercial track, B, B, 2/3

- This is high risk research requiring fundamental investigations of this new class of catalysts.

- Initial research track but the later stage of project will move it into commercial development.

- Would place on commercial track.

High Temperature Sorbents – Thomas Gale

- Stage Gate Placement

- Proposed Stage Placement B

- Reviewer Recommended Stage B, commercial track, B, B, 2

# Project Specific Review Panel Ratings

| Project | Relevance | Approach | Progress | Success Factors | Future Plans | Average Score |
| --- | --- | --- | --- | --- | --- | --- |
| Feed Processing and Handling (P1) | 3.60 | 3.00 | 3.20 | 2.00 | 2.10 | 2.78 |
| Gasification of Biorefinery Residues (P2) | 3.80 | 3.20 | 3.80 | 3.40 | 3.20 | 3.48 |
| Wet Gasification of Biorefinery Residues (P3) | 3.20 | 3.00 | 1.60 | 2.40 | 2.60 | 2.56 |
| Process Monitoring Tools (P4) | 4.00 | 3.80 | 3.80 | 3.60 | 2.80 | 3.60 |
| Thermochemical Conversion of Corn Stover (P5) | 3.80 | 3.40 | 3.00 | 2.80 | 3.00 | 3.20 |
| Catalytic Hydrothermal Gasification (P6) | 3.20 | 3.40 | 1.20 | 3.00 | 3.00 | 2.76 |
| Gasification From Fuels and Chemicals in a Pulp Mill (P7) | 3.80 | 3.60 | 3.20 | 2.80 | 1.60 | 3.00 |
| High Temperature Black Liquor Gasification (P8) | 3.80 | 3.40 | 3.00 | 3.40 | 2.60 | 3.24 |
| Pressurized Entrained Flow BLG (P9) | 3.60 | 3.80 | 3.20 | 2.00 | 2.60 | 3.04 |
| Gas Clean-up and Conditioning; Integrated Catalyst Studies (P10) | 4.00 | 3.60 | 4.00 | 3.00 | 3.80 | 3.68 |
| Gas Clean-up and Conditioning; Catalysts Fundamentals (P11) | 3.80 | 3.60 | 3.60 | 3.00 | 3.40 | 3.48 |
| Verification of Syngas Quality (P12) | 3.20 | 3.20 | 1.40 | 2.80 | 2.80 | 2.68 |
| Sulfur Removal and Gasification Membranes (P13) | 3.80 | 3.40 | 2.20 | 2.40 | 2.00 | 2.76 |
| Biomass Gas Clean-up (P14) | 3.20 | 3.60 | 3.40 | 2.60 | 2.80 | 3.12 |
| In-process Elimination of Tars (P15) | 3.40 | 2.80 | 2.00 | 2.20 | 2.00 | 2.48 |
| High Temperature Sorbents (P16) | 3.60 | 3.20 | 2.40 | 3.20 | 2.80 | 3.04 |
| 4 = Excellent 3 = Good 2 = Acceptable 1 = Marginal 0 = Unacceptable |

# Project Summaries/Comments/Charts

## Feed Processing and Handling (P1)

##### Project Summary

With the refocused interest of the Thermochemical Platform on combining Sugars and Thermochemical processes in an integrated biorefinery this work is now focused on establishing baseline information on the properties of residue streams that can be generated by current and future biorefineries.  To this end the work this year will focus on the composition, properties, and handling of these biorefinery residue streams.  Residue streams of interest include corn stover, lignin-rich residue streams or even materials such as corn fiber or distillers dry grain (DDG).

Question 1:  Relevance to overall objectives.

Stage Gate Criteria 1) Strategic Fit and 2) Customers/Markets.

This project was rated 3.60 for its relevance to DOE objectives.

- Should support with literature search on past work in this area.

- This project serves as a valuable role in identifying feedstock volumes and physical properties that will impact conversion technology decisions and operating conditions.

Question 2:  Approach to performing the R&D.

Stage Gate Criteria 3) Technical Feasibility and 4) Competitive Advantage

This project was rated 3.00 on its approach.

- Biomass properties vary not only by feedstock but by geographic location, weather and time of harvest.  Need to focus on how this variability potentially affects success of biorefineries.

- Em of ash material to determine possible agglomeration.

- NH3 may be an index too.

- Regional differences in feedstock properties may also be helpful.

Question 3:  Technical Accomplishments and Progress

The project was rated 3.20 on its accomplishments.

- Project is beginning thus cannot be outstanding.

- The feedstock analysis work is very good.

Question 4:  Success Factors and Showstoppers

Stage Gate Criteria 5) Legal/Regulatory Compliance and 6) Critical Success Factors and Showstoppers

The project was rated 2.00 on success factors and showstoppers.

- The investigators need to identify roadblocks associated with feedstocks even if it is somebody else’s responsibility.

- Appears to be a limited supply of lignin rich residues to provide to multiple conversion technologies.  Can supply meet timeframe needs of other projects?

- Not applicable – service product.

Question 5:  Proposed Future Research approach and relevance.

Stage Gate Criteria 7: Plan to Proceed

This project was rated 2.10 for proposed future research.

- Not enough information presented on how the project will proceed in future years.

- Should look more closely at the current residue streams of exiting ethanol plants and how the material interacts with lignin and stover in co-processing scenarios.

- Not applicable – service project.

Additional Comments:

Strengths

- Excellent skills of PI and his team.

- Clear cut objectives.

Weaknesses

- The amount of dollars committed seems large compared to the task at hand.

- Work on recommendations for improving feed handling is absent.

- Pelletization of feedstock may not be economically viable in commercial setting.

Technology Transfer Collaborations

Recommendations for Additions/Deletions to Project Scope

- A key issue is whether pelletization is required to regularly feed gasifiers.  This has a cost impact that needs to be addressed.

- “Control” of moisture in lignin-rich residue may be an index to monitor.

- Take into consideration the differences in HHV and energy efficiency for using dry versus wet lignin/biomass residues in gasification and evaluate if the use of wet lignin for gasification makes sense energetically or the wet gasification is the only option for wet (high water content) residues.

- More focus on correlating physical properties to operational difficulties in conversion technologies.

- Investigation of thermoplastic property of lignin may be useful I developing approaches to feeding these materials into hot vessels.

- Comparison of combustion should also be part of analysis.

## Gasification of Biorefinery Residues (P2)

###### Project Summary

With the refocused interest of the Thermochemical Platform on combining Sugars and Thermochemical processes in an integrated biorefinery this work is now focused on establishing baseline information on the gasification of residue streams that can be generated by current and future biorefineries.  To this end the work this year will focus on the composition and properties of syngas produced from these biorefinery residue streams.  Residue streams of interest include corn stover, lignin-rich residue streams or even materials such as corn fiber or distillers dry grain (DDG).  Each of these streams will have different elemental composition, in particular elements such as nitrogen, sulfur, and chlorine.  They also have very different composition in terms of the ratio of carbohydrate to lignin.  All of these features will impact the quality/value of the syngas.

Question 1:  Relevance to overall objectives.

Stage Gate Criteria 1) Strategic Fit and 2) Customers/Markets.

This project was rated 3.80 for its relevance to DOE objectives.

- This work is very relevant to advancing TC conversion technologies using conventional gasification.  Important in identifying key operating parameters that impact processing costs and therefore syngas costs.

Not clear from presentation if higher value streams can justify the cost of gasification.

Question 2:  Approach to performing the R&D.

Stage Gate Criteria 3) Technical Feasibility and 4) Competitive Advantage

This project was rated 3.20 on its approach.

Need to make sure that all metrics for “syngas quality” are identified and monitored.

- Consider shutting off thermal cracker to get more realistic appraisal of “raw” syngas (since cracker makes all producer gas look the same).

- Great project, albeit it will be necessarily limited to the existent gasifier.

- Well designed and executed R&D appropriate to focus on biorefinery residues as feedstocks.

Question 3:  Technical Accomplishments and Progress

The project was rated 3.80 on its accomplishments.

- The on-line continuous monitoring of gas composition and quality is unique and clearly provides valuable information for process improvement.

Question 4:  Success Factors and Showstoppers

Stage Gate Criteria 5) Legal/Regulatory Compliance and 6) Critical Success Factors and Showstoppers

The project was rated 3.40 on success factors and showstoppers.

- Ability to identify potential long term operation issues tied to contaminants is critical to TC conversion success in an integrated Biorefinery.

Question 5:  Proposed Future Research approach and relevance.

Stage Gate Criteria 7: Plan to Proceed

This project was rated 3.20 for proposed future research.

- Should also incorporate additional ethanol mill residues (fiber, DDGS) into parametric study.

Additional Comments:

Strengths

- Superb analyticals.

- Well thought out parametric studies.

- Very relevant work.

Weaknesses

- Limited so far for steam gasification.

Technology Transfer Collaborations

Recommendations for Additions/Deletions to Project Scope

- O2/h2O gasification will be an improvement in approaching real gasifiers.  At least air should be used with h2O to approach real gasifiers.

- C1 needs to be monitored.

- Ash lixiviation profiles may be needed for use of the ash as an additive.

- Thermal Cracker may not be needed if we want to know the “true” gasification patterns of the different feeds.

- A key index is t be above 70% energy efficiency SG LHV/Feed LHV.

- Work with steam and 02 or enriched air in order to achieve autothermal functioning and produce a high energy syngas.

- Investigate biomass residue mixtures into parametric studies.  This should also include mixing various moisture content feeds and generating steam in-situ in the reactor.

- Need more investigation in variability of feedstocks.

## Wet Gasification of Biorefinery Residues (P3)

###### Project Summary

With the refocused interest of the Thermochemical Platform on combining Sugars and Thermochemical processes in an integrated biorefinery, this work is now focused on establishing the wet gasification of residue streams for use in current and future biorefineries.  To this end the work this year will focus on bench-scale demonstration of the sulfur/mineral matter removal technologies developed in the Antares/Eastman project for use with biorefinery residue streams. Residue streams of interest include corn fiber, lignin-rich residue streams or even materials such as corn fiber or distillers' dried grain and solubles (DDG&S).  Each of these streams will have different elemental composition, in particular elements such as calcium, magnesium and phosphorus, as well as sulfur.  These differences may have an impact on the utility of the sulfur/mineral matter removal technologies.

Question 1:  Relevance to overall objectives.

Stage Gate Criteria 1) Strategic Fit and 2) Customers/Markets.

This project was rated 3.20 for its relevance to DOE objectives.

- The gas obtained (Hy/CO2) needs to be further reformed to produce H2/CO.

- The market potential appears to be very narrow.

Question 2:  Approach to performing the R&D.

Stage Gate Criteria 3) Technical Feasibility and 4) Competitive Advantage

This project was rated 3.00 on its approach.

- It is not readily apparent that the moisture level in lignin rich residues has to be addressed using this technical approach.

- The technical approaches to removing the contaminants in the feedstock are not addressed.

- Not clear how competitive this technology is to other alternatives including conventional gasification.

Question 3:  Technical Accomplishments and Progress

The project was rated 1.60 on its accomplishments.

- Project results to come.

- The technology has been under development for a number of years but issues still remain with feeding slurry into high pressure reactor.

- Too early to evaluate.

Question 4:  Success Factors and Showstoppers

Stage Gate Criteria 5) Legal/Regulatory Compliance and 6) Critical Success Factors and Showstoppers

The project was rated 2.40 on success factors and showstoppers.

- Serious issue with waste water COD levels.  Potential solutions may be costly.

Question 5:  Proposed Future Research approach and relevance.

Stage Gate Criteria 7: Plan to Proceed

This project was rated 2.60 for proposed future research.

- Not enough focus on addressing the feedstock containment issue.

- No future work planned beyond FY05.

Additional Comments:

Strengths

- PI has an excellent record of accomplishments.

- It addresses the need for an energy efficient way of using wet bio-sludges.

Weaknesses

- Ru is an expensive metal.  The reviewer suspects that given the presence of N and S in the feed the catalyst will be quickly damaged.

- The development of a catalyst suitable for the process needs to be better addressed.

- The contaminant issue does not appear to lend itself to a universal solution but rather will have to be tailored to each feedstock.

- Need to show energy efficiency of process.

Technology Transfer Collaborations

- Antares/Eastman CRADA

Recommendations for Additions/Deletions to Project Scope

- Need to show energy efficiency vs. solids content of slurry in gases.

- Catalyst lifetime needs to be monitored even in a short number of hours.

- CI may be a problem.

- Present an energy balance for the process.

## Process Monitoring Tools (P4)

###### Project Summary

This project is assembling and testing a suite of versatile, state-of-the-art process monitoring instrumentation in combination with GTI’s novel sample management techniques.  GTI has developed novel approaches to enable real-time, on-line measurement of low-level contaminants in high-temperature, high-pressure synthesis gases.  The continued success of these comprehensive, continuous, sensitive and accurate measurements at key points in biomass gasification process streams is essential to compare gasification conditions, quantify fuel-specific syngas components, characterize syngas quality for end uses, and monitor gas conditioning and cleanup effectiveness in short-term tests.

Question 1:  Relevance to overall objectives.

Stage Gate Criteria 1) Strategic Fit and 2) Customers/Markets.

This project was rated 4.00 for its relevance to DOE objectives.

- There is clearly a need for this type of process support tool in the gasification field.  A benefit to all developers, addresses multiple milestones.

- Not clear who would commercialize this technology.  Would GTI serve as an integrator of the various analytical instrumentation and commercial installation?

Question 2:  Approach to performing the R&D.

Stage Gate Criteria 3) Technical Feasibility and 4) Competitive Advantage

This project was rated 3.80 on its approach.

Statistics!

- Initial analytical results appear to be accurate and reproducible.

- Tool is well designed to analyze for very low levels of contaminants which is necessary for FT quality syngas.

Question 3:  Technical Accomplishments and Progress

The project was rated 3.80 on its accomplishments.

- Sample spiking appears to validate accuracy of results.

Question 4:  Success Factors and Showstoppers

Stage Gate Criteria 5) Legal/Regulatory Compliance and 6) Critical Success Factors and Showstoppers

The project was rated 3.60 on success factors and showstoppers.

- May be expensive to conduct in-plant gas analysis.

Question 5:  Proposed Future Research approach and relevance.

Stage Gate Criteria 7: Plan to Proceed

This project was rated 2.80 for proposed future research.

- The gas analysis to be conducted at the Weyerhauser New Bern gasifier will be available to support activity at the BL gasification part of the program.

- Future plan unclear.

Additional Comments:

Strengths

- One of the best presentations made at the review meeting.

- Experience of GTI with interfaces is unique.

- Innovative approach.  Might assure reliable and comprehensive measurements.

- Useful as a process development tool for gas clean-up technologies.

Weaknesses

- A few more details on handling the sampling and analysis problems would have strengthened presentation.  Not clear how validations will be performed.

- Some technical issues still present.  Syngas dilution and time interval between GC analysis can lower the residue of some measurements.

Technology Transfer Collaborations

- Excellent.

- Plenty of interaction.

- Use of advisory panel a plus.  Appropriate mix of members.

Recommendations for Additions/Deletions to Project Scope

- It is important that the time span of each chromatograph measurement be provided in order to average appropriately the data.

- Statistical analysis (multivariable) – should this be added?

- Errors by condensation of the moisture at interface:  can they be quantified?  VOCs for instance!

## Thermochemical Conversion of Corn Stover (P5)

###### Project Summary

The purpose of this project is to develop and demonstrate at the pilot plant scale, an optimal gasification/fermentation system to produce ethanol from corn stover, with an emphasis on the integration of the stover ethanol with conventional grain alcohol production. During the first six months of this three-year project, a supply of corn stover was secured and preliminary gasifier runs were conducted with successful fermentation of the syngas. An assessment of the biomass availability in the Benson, MN region showed that sufficient feedstock is available within a 30 mile radius to support production of at least 100 million gallons of ethanol per year. Redesign of the gasifier feed system and the oxygen supply system were completed. Preliminary experiments with these changes showed a doubling of gas compositions. Further studies to gather data for design projections are on-going.

Question 1:  Relevance to overall objectives.

Stage Gate Criteria 1) Strategic Fit and 2) Customers/Markets.

This project was rated 3.80 for its relevance to DOE objectives.

- An important biomass to ethanol pathway that is showing early promise.

Narrow range of benefits.

Question 2:  Approach to performing the R&D.

Stage Gate Criteria 3) Technical Feasibility and 4) Competitive Advantage

This project was rated 3.40 on its approach.

- The project addresses virtually every aspect of a syngas biorefinery but it is not clear that sufficient breadth of expertise has been formally engaged to cover all these aspects.

- Toxins!

- Clearly identifies the need to integrate gasification technology with the bioconversion to ethanol plant needs.

- Gasifier design has serious shortcomings with respect to producing desired syngas quality.

Question 3:  Technical Accomplishments and Progress

The project was rated 3.00 on its accomplishments.

- Further improvements of syngas composition desirable.

- The long duration showed very good results with respect to the durability of the bacteria.

- Reasonable conversion rate compared to conventional sugar fermentation.

- N/A – CRADA executed 5/31/05

Question 4:  Success Factors and Showstoppers

Stage Gate Criteria 5) Legal/Regulatory Compliance and 6) Critical Success Factors and Showstoppers

The project was rated 2.80 on success factors and showstoppers.

- PI clearly understands the importance of mass transfer limitations in the ultimate success of this project, but he did not formally address it.

- Waste water issued need further development.

Question 5:  Proposed Future Research approach and relevance.

Stage Gate Criteria 7: Plan to Proceed

This project was rated 3.00 for proposed future research.

Additional Comments:

Strengths

- Robust microorganism.

- Good team.

Weaknesses

- Gasifier under evaluation is a poor choice for this process.

- Toxins!

- Gasifier design poor for producing desirable quality of syngas.  Will require a significant effort to make it better.

Technology Transfer Collaborations

- Coordination with other DOE funded projects would be beneficial.  Bring in other experts especially in gasification.

- Plenty!

- Appropriate mix and role of partners, especially CVEC.

Recommendations for Additions/Deletions to Project Scope

- Better analytical results are needed!

- Long term operation is required to determine stability of microorganisms.

- Address the mass transport limitations and the toxins issue.

## Catalytic Hydrothermal Gasification (P6)

Project Summary

The objective of the project team’s Phase-I research and development effort is to advance a low-temperature catalytic gasification concept for use with wet biomass feedstocks, such as biosludges. The effort will leverage efforts already undertaken by PNNL in developing LTCHG and the endpoint of this Phase is the design of the first pilot plant for this process at the Eastman Chemical Kingsport Chemical Production plant. This work is expected to lead to the first chemical synthesis application for a broad class of biomass resources with very high moisture contents including biosludges and stillage from ethanol production.

Question 1:  Relevance to overall objectives.

Stage Gate Criteria 1) Strategic Fit and 2) Customers/Markets.

This project was rated 3.20 for its relevance to DOE objectives.

- Narrowly focused on industrial waste stream.

- Eastman Chemical is a good fit.

Question 2:  Approach to performing the R&D.

Stage Gate Criteria 3) Technical Feasibility and 4) Competitive Advantage

This project was rated 3.40 on its approach.

- I was not convinced that the design and analysis is sufficiently supported by testing (or at least they are not scheduled for timely delivery or data).

- Technology is feasible but economics are not clear.

- Significant technical hurdles remain to be solved.

Question 3:  Technical Accomplishments and Progress

The project was rated 1.20 on its accomplishments.

- Little specific progress to report, but had a very late start.

- Not started.

- CRADA has been a challenge to get in place.

Question 4:  Success Factors and Showstoppers

Stage Gate Criteria 5) Legal/Regulatory Compliance and 6) Critical Success Factors and Showstoppers

The project was rated 3.00 on success factors and showstoppers.

- The barrier of catalyst poisoning is very evident.  What will be done to overcome it was extremely vague.

- Contaminant removal will be a major challenge.

Question 5:  Proposed Future Research approach and relevance.

Stage Gate Criteria 7: Plan to Proceed

This project was rated 3.00 for proposed future research.

- Was not detailed in presentation.

Additional Comments:

Strengths

- Builds on PNNL: technology proven at PDU level.

- Good approach for dealing with wet biomass and biosludges.

Weaknesses

- Ru as catalyst!  Too sensitive to impurities.

- Great delay in the project.

- It is not clear if the catalyst to be tested was sufficiently developed in the laboratory.

Technology Transfer Collaborations

- Plenty

- A good strategic partner with Eastman Chemical.

Recommendations for Additions/Deletions to Project Scope

- Not much to say since project just started.

- $4/MMBTU is much less than the numbers that NREL has indicated for biomass gasification.

## Gasification From Fuels and Chemicals in a Pulp Mill (P7)

Project Summary

The potential for the pulp and paper industry to catalyze the development of a biorefining industry is significant. Creating such an industry has energy savings, energy security, rural development, and environmental implications. These will be quantified in the project via detailed evaluation of prospective production of clean transportation fuels and power at U.S. pulp mills. The output of the project will include detailed heat/mass balances for case-study mill biorefineries, capital and operating cost estimates, project financials and a national impacts assessment quantifying the energy, environmental and economic development benefits. The pulp mill biorefinery systems that will be the focus of this proposed work will feature gasification of both black liquor and woody biomass, in order to assess the total potential benefits when additional biomass is collected.

Question 1:  Relevance to overall objectives.

Stage Gate Criteria 1) Strategic Fit and 2) Customers/Markets.

This project was rated 3.80 for its relevance to DOE objectives.

- Clearly addresses need of pulp and paper pathway.

Question 2:  Approach to performing the R&D.

Stage Gate Criteria 3) Technical Feasibility and 4) Competitive Advantage

This project was rated 3.60 on its approach.

- Well planned and executed approach to identify appropriate technologies for pulp mill.

- Very Comprehensive.

Question 3:  Technical Accomplishments and Progress

The project was rated 3.20 on its accomplishments.

- Good preliminary results.

Question 4:  Success Factors and Showstoppers

Stage Gate Criteria 5) Legal/Regulatory Compliance and 6) Critical Success Factors and Showstoppers

The project was rated 2.80 on success factors and showstoppers.

- No showstoppers.

- Could have addressed business showstoppers e.g., decline of domestic industry.

Question 5:  Proposed Future Research approach and relevance.

Stage Gate Criteria 7: Plan to Proceed

This project was rated 1.60 for proposed future research.

- 1 year project.

- Outstanding plan to proceed for remaining work on this project.

Additional Comments:

Strengths

- Closely knitted group of modelers.

Weaknesses

Technology Transfer Collaborations

- Plenty

- Well balanced team with UOP, Shell and BP.  Useful to have petroleum industry interest in program.

Recommendations for Additions/Deletions to Project Scope

- The P&P industry is reluctant to make big investments.  A criteria for choice should be the lowest investment target that makes project possible.

- Analyze suitability of DME as transportation fuel.

## High Temperature Black Liquor Gasification (P8)

Project Summary

Weyerhaeuser owns and operates the world's only high temperature black liquor gasification facility at it pulp mill in New Bern, NC. The focus of this project is to utilize the New Bern gasifier as a "test bed" to advance the state of high temperature black liquor gasification technology toward the commercial-scale, pressurized, O2-blown gasifier needed as an enabling technology in the future Forest Products BioRefinery. Our approach is to first gain a fundamental understanding of factors leading to key process performance, integration, and reliability issues; then to develop and implement practical solutions that can be demonstrated in the long term commercial operation at New Bern. Advanced CFD and process modeling tools will be developed and employed in the evaluation and design phases of the project.

Question 1:  Relevance to overall objectives.

Stage Gate Criteria 1) Strategic Fit and 2) Customers/Markets.

This project was rated 3.80 for its relevance to DOE objectives.

- This project is specific to a specific gasifier.

- Market and customers are other pulp mills.

- Project addresses key barriers to achieving BLG in P&P industry.

Question 2:  Approach to performing the R&D.

Stage Gate Criteria 3) Technical Feasibility and 4) Competitive Advantage

This project was rated 3.40 on its approach.

- Not clear how approach achieves higher availability of BLG.

- The project is clearly focused on specific technical hurdles that will improve the chance for commercial success.

Question 3:  Technical Accomplishments and Progress

The project was rated 3.00 on its accomplishments.

- Could be more focus on solving or stream operation problems.  Refractory issues should be solvable.

Question 4:  Success Factors and Showstoppers

Stage Gate Criteria 5) Legal/Regulatory Compliance and 6) Critical Success Factors and Showstoppers

The project was rated 3.40 on success factors and showstoppers.

- Already in a commercial setting.

- Project is focused on several key issues that must be addressed for this technology to be seriously considered for commercialization.

Question 5:  Proposed Future Research approach and relevance.

Stage Gate Criteria 7: Plan to Proceed

This project was rated 2.60 for proposed future research.

- Project has just begun.  Future work plans are not applicable at this point.

Additional Comments:

Strengths

- Experienced team of operators with advanced team of modelers.

- Appear to have gained a good understanding of the correlation between operational problems and issues with refractory.

Weaknesses

- Project plan does not live up to the potential of team for advancing BLG.  What is going to be done that addresses low availability of gasifier?  What tests will solve dregs problem?  Modeling work was focus of presentation, but it does not resolve these questions.

- Difficult to see how the information can be used by or useful to others.

- Little operational data provided.

Technology Transfer Collaborations

- Partnership well established.

- Close contact interaction with Chemrec the technology vendor.

Recommendations for Additions/Deletions to Project Scope

- Monitor capital investment required for this technology vs. advanced combustion systems?  They should have provided some data

## Pressurized Entrained Flow BLG (P9)

###### Project Summary

Pressurized, oxygen-blown gasification is a superior alternative to the conventional recovery boiler for processing spent pulping liquor, and makes it possible for a pulp mill to be the heart of a forest biorefinery for production of automotive fuels.  Though air-blown atmospheric gasification for incrementally increasing capacity has been commercially proven, there are many uncertainties and challenges associated with operation under pressurized, oxygen-blown conditions that would be necessary to handle all a mill's liquor.  This project aims to acquire critical data and develop models to describe liquor conversion behavior in such a system. Specifically, the chemical, physical, radiative and transport properties of black liquor at different stages of conversion--from liquor injection to formation of the final smelt and syngas products--are being be measured under conditions representative of those in a full-scale gasifier. Mathematical models to describe the observed behavior, suitable for incorporation into computational fluid dynamics (CFD) models, are being developed.  These tools and the improved understanding that results will improve the likelihood of demonstration of black liquor gasification and the forest biorefinery.

Question 1:  Relevance to overall objectives.

Stage Gate Criteria 1) Strategic Fit and 2) Customers/Markets.

This project was rated 3.60 for its relevance to DOE objectives.

- It is perhaps specific to liquid feed.

- Serves a useful role in facilitating successful commercialization of BL gasification.

Question 2:  Approach to performing the R&D.

Stage Gate Criteria 3) Technical Feasibility and 4) Competitive Advantage

This project was rated 3.80 on its approach.

- Separate BL from softwoods and hardwoods.

- Clearly meets all criteria.

Question 3:  Technical Accomplishments and Progress

The project was rated 3.20 on its accomplishments.

- Project too early to show outstanding advances.

- Forcing progress upsets and then measuring the results is a reasonable approach.

- Project has made good progress in the short time since it started.

Question 4:  Success Factors and Showstoppers

Stage Gate Criteria 5) Legal/Regulatory Compliance and 6) Critical Success Factors and Showstoppers

The project was rated 2.00 on success factors and showstoppers.

- Operation of high pressure, 02 blown gasifier of any size has all kinds of showstoppers but these issues were not addressed.

- Elucidating green lignin dreg formulation not well characterized.

- Not applicable.

Question 5:  Proposed Future Research approach and relevance.

Stage Gate Criteria 7: Plan to Proceed

This project was rated 2.60 for proposed future research.

- Project has just started.

Additional Comments:

Strengths

- Experienced person in entrained flow gasification.

- Blending operating and modeling.

- Strong planning and analysis.

Weaknesses

- Not to include softwood vs. hardwood lignin.

- Not much data yet – the project could be closer linked to the related High Temperature BLG project.

Technology Transfer Collaborations

- With Weyerhauser, Chemrec, and perhaps the simulation companies.

- Not clear how close the interaction with Weyerhauser is.  On the surface it does not appear there is close coordination between activities.

Recommendations for Additions/Deletions to Project Scope

- This project should be part of the previous Weyerhauser project.

- Interact more closely with Weyerhauser in obtaining feedstock BL from the New Bern Project.

## Gas Clean-up and Conditioning; Integrated Catalyst Studies (P10)

###### Project Summary

This project is focused on demonstrating catalytic steam reforming of biomass gasification tars at the pilot scale using developing metalized catalysts on robust supports suitable for use in a fluidized bed reformer. Fluidization is required to optimize the contact of catalyst with the tars because surface coke (carbon) formation competes with the steam reforming reactions to deactivate the catalyst and limit catalyst lifetime and optimum performance. Catalyst activities are being determined in the full stream tar reforming reactor at 3 different temperatures and 3 space velocities. Selected catalysts are being tested for initial tar and methane reforming activity and lifetime using biomass-derived syngas from wood and corn stover in the TCPDU. Measured tar and light hydrocarbon conversions as a function of time and temperature can be interpreted to yield fundamental understanding of the deactivation kinetics of available and developing catalysts, and long-term catalyst lifetime testing. This multi-level effort will lead to an optimized catalytic steam reforming process ready for commercial demonstration.

Question 1:  Relevance to overall objectives.

Stage Gate Criteria 1) Strategic Fit and 2) Customers/Markets.

This project was rated 4.00 for its relevance to DOE objectives.

- Catalytic gas is clearly very important for a good energy efficiency of the gasification.

- Critically important to program objective.

- Scope should include black liquor derived syngas in addition to wood and corn stover.

Question 2:  Approach to performing the R&D.

Stage Gate Criteria 3) Technical Feasibility and 4) Competitive Advantage

This project was rated 3.60 on its approach.

- Clearly, sulfur is the showstopper and requires a very definitive approach to sulfur mitigation.

- Exploratory work of high temperature cracking should be tried prior or instead of any catalytic slip.

Question 3:  Technical Accomplishments and Progress

The project was rated 4.00 on its accomplishments.

- Results to date are very useful to the program.

- Agree with PI – sulfur removal technology plus sulfur and nitrogen measurement are key results.

Question 4:  Success Factors and Showstoppers

Stage Gate Criteria 5) Legal/Regulatory Compliance and 6) Critical Success Factors and Showstoppers

The project was rated 3.00 on success factors and showstoppers.

- More detail required on handling sulfur problem.

- Addition of CaO for the gasifier will lower the S and CL and will thus be beneficial.

- Sulfur removal is critical, need to look at other approach.

Question 5:  Proposed Future Research approach and relevance.

###### Stage Gate Criteria 7: Plan to Proceed

This project was rated 3.80 for proposed future research.

Additional Comments:

Strengths

- Good capabilities for working on very important problem.

- Excellent grasp of the issues by the PI.

- Focuses on basic kinetics, a need in the reactor.

- Detailed real time analysis of the syngas.

Weaknesses

- Need to get in place the continuous monitoring of sulfur and nitrogen.  Need to place more emphasis on identifying and installing sulfur control technology.

- Has not considered thermal cracking of high tar as part of the conditioning step.

- Would be useful to include BL as a feedstock.

Technology Transfer Collaborations

- This project needs to be closely coordinated with the sulfur control projects being supported by DOE.

- Generic research that is of interest to the field.

Recommendations for Additions/Deletions to Project Scope

- Add a prior thermal cracking/reformer step to minimize “stress” on catalyst.

- Put CaO in gasifier or grid reactor to block CL and S.

- Identify the factors and gas components which deactivate the catalysts.

- Find a suitable regeneration procedure for the catalysts.

## Gas Clean-up and Conditioning; Catalysts Fundamentals (P11)

###### Project Summary

The goal of the catalyst development and optimization portion of the Office of Biomass Program’s Gas Cleanup and Conditioning Task is to develop effective catalysts for fluidized bed systems to efficiently crack and reform tars present in biomass-derived syngas. A requirement for efficient catalyst development is the ability to rapidly characterize new and used catalysts to both assess preparations before use and determine causes for any activity changes after use. To perform this work, we are using a micro activity test system (MATS) that provides detailed catalyst characterization through temperature programmed desorption (TPD) and reaction (TPR) techniques.  To rapidly assess catalyst performance, we designed and built a second MATS system, called MATS 2, to perform steam reforming of model tar compounds.

Question 1:  Relevance to overall objectives.

Stage Gate Criteria 1) Strategic Fit and 2) Customers/Markets.

This project was rated 3.80 for its relevance to DOE objectives.

- Premised on importance of fluidizable catalysts.  Needs to better motivate this premise.

- Critical work to program to achieve clean syngas.

- Would also like to see work addressing M6.2.2. M6.2.3.

Question 2:  Approach to performing the R&D.

Stage Gate Criteria 3) Technical Feasibility and 4) Competitive Advantage

This project was rated 3.60 on its approach.

- During Q/A made clear how attrition resistance is being evaluated, but was not evident in presentation.

- Excellent characterization capability.

Question 3:  Technical Accomplishments and Progress

The project was rated 3.60 on its accomplishments.

- See weakness comment below.

Question 4:  Success Factors and Showstoppers

Stage Gate Criteria 5) Legal/Regulatory Compliance and 6) Critical Success Factors and Showstoppers

The project was rated 3.00 on success factors and showstoppers.

Question 5:  Proposed Future Research approach and relevance.

Stage Gate Criteria 7: Plan to Proceed

This project was rated 3.40 for proposed future research.

Additional Comments:

Strengths

- PI knows catalysts and has the ability to integrate it with process considerations.

Weaknesses

- Motivation for reducing amount of Ni is not convincing.  As long as some Ni is present the same environmental concerns exist.  Also, data presented shows catalytic activity increases with Ni content.  Why try to reduce this activity?

- None.

Technology Transfer Collaborations

- Collaboration with other groups working on attrition resistant fluidizable catalysts seems weak.

- This project is of generic interest.

- Links with ceramic company have been made.

- Should develop some close interactions with industry.

Recommendations for Additions/Deletions to Project Scope

- Emphasize studies on reactivation/regeneration for instance NiS air	NiO = SO2

H21	 Ni + H2O

- Study the regenerated catalysts.  See if they are changed compared to the fresh ones.

- Study the feasibility of continuously regenerating the catalysts with a separate regenerating unit and reintroducing them into the reforming unit.

## Verification of Syngas Quality (P12)

###### Project Summary

This project focuses on demonstrating that the syngas derived from biorefinery residue gasification is suitable for the production of mixed alcohols in an integrated biorefinery. The technical barriers of syngas quality (potential catalysts poisons) identified in previous work will be validated, and cleanup/conditioning approaches for specific biorefinery residues (corn fiber, corn stover, lignin-rich residues, etc.), developed to produce fungible syngas for downstream catalytic conversion. Developing partnerships with catalyst manufacturers who have a proven history for developing mixed alcohol synthesis catalysts will become critical to the biorefinery residue to mixed alcohol product technology development since many of these catalysts are not commercially available and many catalysts companies with previous R&D efforts in this area are not currently engaged in mixed alcohol synthesis catalyst development

Question 1:  Relevance to overall objectives.

Stage Gate Criteria 1) Strategic Fit and 2) Customers/Markets.

This project was rated 3.20 for its relevance to DOE objectives.

- Presentation seemed to indicate that customer base is shrinking rather than growing.

- Synthesis of mixed alcohols has great potential and is a very good fit in the integrated biorefinery.

- Useful in enhancing the program options for liquid fuels and chemicals.

Question 2:  Approach to performing the R&D.

Stage Gate Criteria 3) Technical Feasibility and 4) Competitive Advantage

This project was rated 3.20 on its approach.

- Too early to judge.

- Limited effort to only understanding what is currently available.  If they need to make catalysts instead of buying them they should look at approaches to improving selectivity.

Question 3:  Technical Accomplishments and Progress

The project was rated 1.40 on its accomplishments.

- Relatively modest funding level and lack of participation by catalyst manufacturers will limit progress in this area.

- Not really applicable since work has not started.

- Will establish a good baseline but should identify ways to improve existing catalysts.

Question 4:  Success Factors and Showstoppers

Stage Gate Criteria 5) Legal/Regulatory Compliance and 6) Critical Success Factors and Showstoppers

The project was rated 2.80 on success factors and showstoppers.

- Need to give more encouragement that this project has a chance of eventual commercial success.  This might be helped by closer interaction with economic assessment experts.

- No yield goals are presented.  No relativity discussion although in questioning the speaker mentioned that their goal is in linear alcohols.

- Need to better understand why commercial catalyst manufacturers have stopped work in this area.

Question 5:  Proposed Future Research approach and relevance.

Stage Gate Criteria 7: Plan to Proceed

This project was rated 2.80 for proposed future research.

- N/A – project has just started.

Additional Comments:

Strengths

- Background in catalysis of PNNL and PI.

Weaknesses

- Presentation was light on technical details.  Progress not detailed.

- Metrics on yields/relativity not defined.

- The project deals actually with product synthesis and not what the title says.

- Appears to be limited interest by industry.

Technology Transfer Collaborations

- Possible link with Abengoa and catalyst manufacturers.

Recommendations for Additions/Deletions to Project Scope

- Define the goal in terms of yield.

- STY is not a proper unit.  It should be WHSV or a similar index.

## Sulfur Removal and Gasification of Membranes (P13)

###### Project Summary

Sulfur Removal - The objective of this task is to define the options and costs, in particular the costs at different scales, of technology that can be used to remove sulfur from syngas.  There is a great deal of background on technology that can be used to remove sulfur from syngas, but the costs, in particular the costs of technology at scales useful for biomass gasification, are not well-defined.  This work will be guided by both NREL and PNNL and conducted through a subcontract with an engineering and design firm who can provide up to date information on the costs for sulfur removal.  The parameters that impact sulfur removal the options and costs of technology for sulfur removal, such as, biomass feedstock, process size, syngas utilization technology will all be evaluated.

Gasification of Membranes - The purpose of this project is to provide an evaluation of the overall feasibility of using membranes integrated in biomass gasifiers for a variety of uses.  The goals of this study are to: 1) determine whether there are appropriately robust materials for use in these systems; 2) determine whether there is potential for these systems to be effective in the presence of particulates, alkali, tars, and other typical impurities; and 3) determine whether there is basic economic potential for these systems.

Question 1:  Relevance to overall objectives.

Stage Gate Criteria 1) Strategic Fit and 2) Customers/Markets.

This project was rated 3.80 for its relevance to DOE objectives.

- Sulfur removal in syngas is very important to the program goals but may need something more than existing technology to fit.

Question 2:  Approach to performing the R&D.

Stage Gate Criteria 3) Technical Feasibility and 4) Competitive Advantage

This project was rated 3.40 on its approach.

- Needs to address more specifically hot gas cleanup of sulfur.

- Concerned with the assumption that commercially available sulfur removal technologies will perform well with high sulfur contents (>2.5%) for black liquor syngas.

Question 3:  Technical Accomplishments and Progress

The project was rated 2.20 on its accomplishments.

- Just starting.

Question 4:  Success Factors and Showstoppers

Stage Gate Criteria 5) Legal/Regulatory Compliance and 6) Critical Success Factors and Showstoppers

The project was rated 2.40 on success factors and showstoppers.

Question 5:  Proposed Future Research approach and relevance.

Stage Gate Criteria 7: Plan to Proceed

This project was rated 2.00 for proposed future research.

Additional Comments:

Strengths

- PIs

Weaknesses

- Not clear whether membranes downstream are appropriate given predictable plugging problems.

- Not practiced with existing gasifier/reformer technology for sulfur management.

Technology Transfer Collaborations

- This project needs to support the NREL tar cracking project (which needs sulfur removal).

Recommendations for Additions/Deletions to Project Scope

- Define levels of cleaning of S

  - 10 ppm

  - 1 ppm

  - 0.1 ppm

- Taking into account all that S removal methods are suitable only for low temperatures, analyze the best configuration for placement of the S removal.

## Biomass Gas Clean-up (P14)

###### Project Summary

The objective of the project is to develop and demonstrate a novel fluidized-bed process module called a “therminator” to simultaneously destroy and/or remove tar, NH3 and H2S from raw syngas produced by a fluidized-bed biomass gasifier. The therminator consists of coupled fluidized bed reactors—a cracker and a regenerator.  An attrition resistant triple-function catalyst is circulated between the two reactors. The goal of the therminator is to crack tar to < 0.1 g/m3, reduce H2S to < 10 ppmv and decompose > 90% of the NH3 to N2 and H2. The project consists of development and scale-up of the triple function catalyst; design, construction and commissioning of a skid-mounted bench-scale therminator; transport to and installation of the therminator at an operating pressurized fluidized-bed biomass gasification pilot-plant; and slip-stream demonstration of the therminator over long-term tests using actual biomass gasification syngas.  Engineering evaluation and commercial assessment of the therminator technology is proceeding in parallel to its development.

Question 1:  Relevance to overall objectives.

Stage Gate Criteria 1) Strategic Fit and 2) Customers/Markets.

This project was rated 3.20 for its relevance to DOE objectives.

- Not clear what levels of cleanup could be achieved.  Focus of DOE program is not for super clean syngas for fuel synthesis instead of power.

- Customers will be a function of cost of “termination”.

- Project is useful in achieving program goals for gas clean-up but not to levels adequate for fuels production.

Question 2:  Approach to performing the R&D.

Stage Gate Criteria 3) Technical Feasibility and 4) Competitive Advantage

This project was rated 3.60 on its approach.

- Cleaning targets are well defined.  Not known any cost estimate.

- Excellent mix of partners from University and industry.

- Lower catalyst operating temperature may offer advantage.

Question 3:  Technical Accomplishments and Progress

The project was rated 3.40 on its accomplishments.

- Project is starting.

- Initial ammonia destruction result very good.

- Good progress on development of cold flow system.

Question 4:  Success Factors and Showstoppers

Stage Gate Criteria 5) Legal/Regulatory Compliance and 6) Critical Success Factors and Showstoppers

The project was rated 2.60 on success factors and showstoppers.

- A project like this certainly has potential showstoppers which need to be recognized.  Certainly there is a concern that target reductions in contaminants will not be reached (low enough to make downstream polishing feasible).

- They seem well defined.

- No critical success factors identified.  Treatment of tailgas could be an issue.

Question 5:  Proposed Future Research approach and relevance.

Stage Gate Criteria 7: Plan to Proceed

This project was rated 2.80 for proposed future research.

- Had identified key milestones.

Additional Comments:

Strengths

- Looking at catalytic system that operates at temperature well matched to biomass gasification.

- RTI has prior experience in non-attrition catalyst.

Weaknesses

- Instrumentation for measuring contaminants should be strengthened.

- Analytical protocols?

- The purity level of the syngas after the tar cracking is not enough for chemical synthesis.

Technology Transfer Collaborations

- Good collaboration.

- Cratech is the gasification partner Sud Chemie.

- Appropriate mix of partners especially Sud Chemie for industrial catalyst development.  Also deployment of the Cra Tech gasifier is a plus.

Recommendations for Additions/Deletions to Project Scope

- Analytical protocols need to be better defined.

- Tail gas characterization needs to be monitored.

## In-process Elimination of Tars (P15)

###### Project Summary

The primary goal of this project is to develop a new and more efficient method for engineering and economically producing optimized catalysts for the reduction or elimination of tars in biomass gasification.  The project approach permits the incorporation of catalytically active materials (e.g. NiO) within an inert, refractory material (e.g. olivine) which is then processed as needed to enhance the availability of catalytic material on all exposed surfaces.  When these mixtures are prepared and made into finely divided granules (300 – 600 μm average diameter for use in a fluidized bed) or into self-supporting monoliths, the resulting materials should be indistinguishable (in catalytic function) from catalysts prepared by conventional techniques.  The advance that allows such catalytic materials to be produced is the availability of a high-energy, compact, submerged combustion glass melter to combine the catalytic material with a refractory glass a single manufacturing step.

Question 1:  Relevance to overall objectives.

Stage Gate Criteria 1) Strategic Fit and 2) Customers/Markets.

This project was rated 3.40 for its relevance to DOE objectives.

Question 2:  Approach to performing the R&D.

Stage Gate Criteria 3) Technical Feasibility and 4) Competitive Advantage

This project was rated 2.80 on its approach.

- Not clear this large of project is supported by existing data or theory.

- Surface science is needed.

- Is a novel approach to catalyst formulation and could potentially have unique functional properties.

Question 3:  Technical Accomplishments and Progress

The project was rated 2.00 on its accomplishments.

- Project had a very late start.

- Project is in negotiation stage with partners.

- Little catalytic info planned.

- Good progress on understanding functionality of olivine properties at various operating temperatures.

- N/A Project just started 4/1/05. Still resolving some subcontractor issues so – not rated.

Question 4:  Success Factors and Showstoppers

Stage Gate Criteria 5) Legal/Regulatory Compliance and 6) Critical Success Factors and Showstoppers

The project was rated 2.20 on success factors and showstoppers.

- Lots of potential showstoppers which require tentative plans for moving around them.

- No catalytic info has been shown.

- Not clear if they will be able to achieve attrition resistance and surface area requirements.

Question 5:  Proposed Future Research approach and relevance.

Stage Gate Criteria 7: Plan to Proceed

This project was rated 2.00 for proposed future research.

- See above comment.

- Very unclear plan of experiments.

- Compare the performance with the Ni catalysts.

Additional Comments:

Strengths

- Innovative research.

- Strong team.

- Link between IGT and Alfred University (glass specialist) and Nextech have a unique expertise.

- Novel approach to unique catalysts that can change properties as a function of process conditions.

Weaknesses

- I’m surprised that such a high risk project supported with so little preliminary data would be funded at $2 million.  It seems like the stage gate process needs to be applied rigorously to this project before moving it forward in subsequent years.

- No background data on catalysis.

- Need more surface characterization.

Technology Transfer Collaborations

- Well established.

- Have a good mix of collaborators with excellent credentials and potential commercial partners.

Recommendations for Additions/Deletions to Project Scope

- Surface science is needed to understand what makes the active sites active, regenerable, etc.

## High Temperature Sorbents (P16)

###### Project Summary

The objective of this project is to contribute to the development of advanced hot-gas cleanup systems, via the introduction of (1) high-temperature sorbent technology for removing trace metals, (2) strategies to prevent plugging and damage to barrier filters, and (3) fundamental modeling of the governing mechanisms. In FY05, progress will be made on model development, and the slipstream tests at the PSDF will be completed.  Significant progress in determining the mechanisms governing the capture of heavy metals by high-temperature sorbents in bio-syngas environments will be made.  In addition, mechanisms controlling eutectic melting during heavy-metal scavenging in bio-syngas environments will be elucidated.  This information will be derived from both the slipstream tests at the PSDF and from the simulated bio-syngas experiments and graphite-furnace AA analysis.

Question 1:  Relevance to overall objectives.

Stage Gate Criteria 1) Strategic Fit and 2) Customers/Markets.

This project was rated 3.60 for its relevance to DOE objectives.

- Removal of alkali and heavy metals is critical for chemical systems and use of syngas.

- Have looked at a number of metals in coal but they are not the same in biomass.

- Addresses turbine operation in a refinery but not for fuel production.

Question 2:  Approach to performing the R&D.

Stage Gate Criteria 3) Technical Feasibility and 4) Competitive Advantage

This project was rated 3.20 on its approach.

- Light on technical details.  Hard to evaluate!

- The research approach is well designed and already shown to be feasible in an oxidizing environment.

Question 3:  Technical Accomplishments and Progress

The project was rated 2.40 on its accomplishments.

- Sorbents were used in flue gas.

- Progress is still uncertain at this time.

Question 4:  Success Factors and Showstoppers

Stage Gate Criteria 5) Legal/Regulatory Compliance and 6) Critical Success Factors and Showstoppers

The project was rated 3.20 on success factors and showstoppers.

- The behavior of the sorbents under reducing conditions will be critical for the success of the project.

- Mineral matter in biomass is much more extensive.

Question 5:  Proposed Future Research approach and relevance.

Stage Gate Criteria 7: Plan to Proceed

This project was rated 2.80 for proposed future research.

Additional Comments:

Strengths

- Prior experience with sorbents.

Weaknesses

- Need to see more technical details for an evaluation.  More justification is required of technical potential of this project.

- There may be obnoxious metals in biomass.

Technology Transfer Collaborations

- Work of generic interest.

- PSDF facility *Southern Company) is appropriate partner to lead to commercialization.

Recommendations for Additions/Deletions to Project Scope

- Give precise info on what metals are going to be scavenged (Na, Pb, Cd and “other metals”).

Study the possibility of improving the behavior and properties of the sorbents under reducing conditions.

# Appendix A

# PI Response to Reviewer Comments Overall Thermochemical Portfolio Evaluation

Dayton, Bain, Jechura (NREL) Response to Overall Portfolio Reviewer Comments

1.  Goals Objectives, and Barriers

Reviewer Comment: Syngas must be clean and first priority should be sulfur at what level does rest of process work.

Reviewer Comment:  M6.2.2 milestone (Validate Cleanup Technologies On Spent Pulping Liquor Syngas) may be difficult to meet in required time frame with current resource level.

PI Response (Dayton, Bain Jechura): We appreciate the review panel’s recognition of the difficulties of carrying out research in an environment of funding uncertainty.

PI Response (Elliott): The reviewers see a strong alignment with OBP plan.

PI Response (Felix):  Disruptions to our energy infrastructure caused by hurricane Katrina reemphasize the importance of securing an adequate level of governmental support for developing viable alternatives to petroleum-based feedstocks to sustain and grow our GNP.

PI Response (Katofsky): Seems like a fair assessment.

PI Response (Witty):  Agreed.  BLG syngas is not comparable to other biomass gasification syngas, and is expected to have much higher concentrations of alkali and sulfur species.  The most suitable cleanup technology does depend on the gasification technology used.  High temperature (entrained-flow) gasification of kraft liquor will likely be the first technology to become commercial.  DOE should support validation of syngas cleanup for this type of system.

2.  Scope and Investment Level of R&D

PI Response (Dayton, Bain Jechura): We will continue to evaluate the appropriate funding levels of individual projects given the constraints of the overall funding levels.

PI Response (Elliott): The major problem is the too low investment by DOE.

PI Response (Katofsky): Given the strategic significance of bio-based chemicals and fuels, I would agree that funding is too low. My other big take-away, which I believe is consistent with what the reviewers found, is that the biorefinery concept is really beginning to crystallize, and that the DOE program has done a good job at focusing its limited resources.

3.  Current Status of the Program Area:  Where are we now?

PI Response (Dayton, Bain Jechura): We will continue to evaluate the appropriate funding levels of individual projects given the constraints of the overall funding levels.

4.  Path Forward

PI Response (Dayton, Bain Jechura): Future plans will continue to be adjusted based upon overall funding levels.

PI Response (Elliott): The major problem is the too low investment by DOE.

PI Response (Katofsky): Agree – I think the key issue here is one of funding to get us to where we need to be.

5.  Overall Assessment of the DOE Thermochemical Platform Portfolio

PI Response (Dayton, Bain Jechura): We appreciate the review panel’s recognition of the platform’s realignment with the biorefinery concept and the difficulties posed by funding levels. We agree that other potential feedstocks, urban wood wastes in particular, will be accessed as to their applicability.

PI Response (Elliott): Strength and Weakness are accurate.  The suggestion for addition of pyrolysis is appropriate; isn’t urban wood waste already part of the OBP plan? Stage gate should be useful.

PI Response (Stevens): In a general way, the criteria as written penalize both “new start” projects and ones that will terminate in a given year.  The “new starts” are typically given low scores in the area of Progress, while projects about to terminate get low scores in the area of Future Plans.  Perhaps the criteria could be changed slightly to something like “Progress:  Is progress satisfactory given the current stage of the effort?”  And similarly, the wording for “Future Plans” might be something like “Are the Future Plans clear and appropriate?”.  That way, good projects won’t start in a deficit nor end in one.

# Appendix B

# PI Comments on Review Panel Collective Gate Placement

Feed Processing and Handling – Steve Kelley/John Jechura

No additional comments from PI.

Gasification of Biorefinery Residues – David Dayton

No additional comments from PI.

Wet Gasification of Biorefinery Residues – Doug Elliott

Split decision, but B may be more appropriate than A.

Process Monitoring Tools – Vann Bush

No additional comments from PI.

Thermochemical Conversion of Corn Stover – James Gaddy

No additional comments from PI.

Catalytic Hydrothermal Gasification – Ed Gray

No additional comments from PI.

Gasification From Fuels and Chemicals in a Pulp Mill – Ryan Katofsky

At the time of the review meeting we were at an early stage of our project compared to most other that were presented. Our program is also more analytical in nature and may not fit as well into the stage-gate process. With that said, I do agree with the “Stage 2” designation. I would also note that some of the outcomes of our work should help inform Stage B of the research track, but our project will not directly those types of R&D problems.

High Temperature Black Liquor Gasificiation – Craig Brown

Comment: This appears to fall under commercial development.

Response: The BLG facility at New Bern is in full commercial operation. The intent of this project is to take advantage of this facility to address key barriers which are common to the development of the pressurized version of the technology. The pressurized version is still pre-commercial with the pilot plant start-up expected this month in Pitea, Sweden. The pressurized version is a cornerstone technology in the “Integrated Forest Products Biorefinery”.

Pressurized Entrained Flow Black Liquor Gasification – Kevin Witty

No additional comments from PI.

Gas Clean-up and Conditioning; Integrated Catalyst Studies – David Dayton

No additional comments from PI.

Gas Clean-up and Conditioning; Catalysts Fundamentals – Kim Magrini

The review panel was mixed about the placement of this project either in Stage A or B. The proposed placement was in Stage B but the activities do range from Stage A efforts (catalyst surface analysis and deactivation mechanism interpretation) to fluidizable catalyst development in Stage B.

Verification of Syngas Quality

No additional comments from PI.

Sulfur Removal and Gasification Membranes – Rich Bain

No additional comments from PI.

Biomass Gas Cleanup

No additional comments from PI.

In-process Elimination of Tars

No additional comments from PI.

High Temperature Sorbents

No additional comments from PI.

# Appendix C

# PI Response to Reviewer Comments by Project

Feed Processing and Handling – Steve Kelley/John Jechura

###### Relevance

Reviewer Comment:  Should support with literature search on past work in this area.

Reviewer Comment: This project serves as a valuable role in identifying feedstock volumes and physical properties that will impact conversion technology decisions and operating conditions.

PI Response: Review panel agreed that this project is relevant towards for OBP to meet its goals and objectives.

PI Response (Eliott): A literature search is included in the project.

###### Approach

Reviewer Comment: Biomass properties vary not only by feedstock but by geographic location, weather and time of harvest.  Need to focus on how this variability potentially affects success of biorefineries.

Reviewer Comment: Em of ash material to determine possible agglomeration.

Reviewer Comment: NH3 may be an index too.

Reviewer Comment: Regional differences in feedstock properties may also be helpful.

PI Response: We will address the implications of regional feedstock composition variation. There is existing work at INL and NREL that has been addressing this but more from the viewpoint of Biochemical applications. We will be more proactive to take into account their findings. However, we do not expect that thermochemical conversions will be as

PI Response (Elliott): Regional variability is a factor included in the data collection.

PI Response (Elliott): Ash agglomeration will not be tested, but ash composition will be and may provide insight.

PI Response (Elliott): Nitrogen content data will be collected.

###### Success Factors and Showstoppers

Reviewer Comments: The investigators need to identify roadblocks associated with feedstocks even if it is somebody else’s responsibility.

Reviewer Comments: Appears to be a limited supply of lignin rich residues to provide to multiple conversion technologies.  Can supply meet timeframe needs of other projects?

Reviewer Comments: Not applicable – service product.

PI Response (Elliott): We will continue to work with NREL’s Biochemical group to schedule the production of lignin rich residues for testing of thermochemical conversion.

Roadblocks associated with biorefinery residue feedstocks will be identified.  Availability of lignin-rich biorefinery residue limits experimental testing but should not inhibit data collection.

###### Proposed Future Research

Reviewer Comment: Not enough information presented on how the project will proceed in future years.

Reviewer Comment: Should look more closely at the current residue streams of exiting ethanol plants and how the material interacts with lignin and stover in co-processing scenarios.

Reviewer Comment: Not applicable – service project.

PI Response: Activities will become more incorporated with the other projects, in particular the Gasification of Biorefinery Residues project.

PI Response (Elliott): Project will gather information on current EtOH plant residue streams and is not limited to stover.

Gasification of Biorefinery Residues – David Dayton

###### Relevance

Review panel agreed that this project was very relevant for helping OBP meet its goals and objectives.

###### Approach

Will identify syngas quality in the future in terms of gas cleanliness (S, Cl, and tars) and categorize the syngas efficiency (syngas LHV/biomass LHV).

With additional resources (time and funds) the TCPDU will be re-configured to move the cyclone separators to the outlet of the fluidized bed gasifier prior to the thermal cracker. This will give us additional process flexibility to maximize (more thermal cracking) or minimize the effect of the thermal cracker.

###### Success Factors and Showstoppers

The addition of on-line analyzers for S, N, and Cl will provide the desired determination of the long term effects of these contaminants on gasification processes.

###### Proposed Future Research

The evaluation of additional biorefinery residues, including corn fiber, DDGS, lignin-rich residues and others will be evaluated in future years. The order of testing will be dictated by OBP R&D objectives and resource availability. Testing alternative feedstocks is a potential area future for collaborations with industrial partners. We will test available feedstocks of interest to future partners as opportunities present themselves.

###### Additional Comments

###### Recommendations for Additions/Deletions to Project Scope

We have already begun to explore the addition of air to the gasifier oxidant. One technical issue that will be of concern is bed agglomeration at higher bed temperatures. At the lower temperatures of steam gasification this is not an issue. As air is introduced and bed temperatures increase, ash chemistry and bed agglomeration will become operational issues that will require strict attention.

We are aware of the need for on-line S, N, and Cl measurement. We currently have a GC on loan and installed that can measure sulfur species.  We are awaiting the delivery of micro-GC’s with sulfur measurement capabilities. Delivery of these instruments is currently a year behind schedule. To date, we have not identified on-line analyzers for N and Cl. Another option is to perform impinger sampling, capture the condensate and analyze the collected liquid for Cl and N content.

I assume the next comment refers to gasifier ash as a soil amendment? This is currently outside the scope of this project but could be included in future years if additional resources become available or industrial partners are identified.

The response to the Approach above includes the possible re-configuration of the TCPDU to provide additional process flexibility in relation to the thermal cracker.

Mixed biomass residues is another feedstock option that can be tested with additional resources or industrial partnerships. This would allow us to study a much wider variety of feedstocks with wide variability of compositions.

Doug Elliott (PNNL) on Wet Gasification of Biorefinery Residues – Doug Elliott

###### Relevance

Point one (gas reforming to synthesis gas) appears to be correct.

The second point is incorrect – most biorefinery residues will be wet, making wet gasification the preferred method.

###### Approach

Really only 2 points, not 3.

That wet gasification is preferred for wet waste is not well evaluated yet.  It is a program analysis need.

The technical approach for contaminant removal was only briefly mentioned but is the focus of the research of the Eastman project and will be demonstrated in this project.  The reviewer is correct to identify it as the key issue.

###### Technical Accomplishments and Progress

As identified, the progress is yet to come.  It awaits the equipment development in the Eastman project.

The high-pressure feed of slurry is an important component of this project.

###### Success Factors and Showstoppers

Wastewater COD is inappropriately identified as a serious issue in light of the fact that the wet gasification process produces a less contaminated wastewater condensate than conventional gasification.

###### Proposed Future Research

“containment” should probably be “contaminant.”  In which case, the reviewer is incorrect as processing real wet biomass with contaminants is the focus of this project.  (if it is “containment,” I don’t know what they are referring to)

Our future work plan is to finish this testing and do no further work.  The project should not be downgraded for completing the work and showing no future work.

###### Additional Comments

###### Strengths

The reviewers express a supportive and contradictory view relative to the first issue raised in Approach.  Apparently, there is a difference of opinion among the team.

###### Weaknesses

The questions about the catalyst reflect the focus of the project, i.e. show that appropriate measures have been developed to protect the catalyst from the contaminants.

The universality of these measures is an important issue, in which the PI believes.

The energy efficiency is a strength or weakness depending on whether you believe the numbers or not.  Again, apparently a difference of opinion among the review team.

###### Technology Transfer Collaborations

The reviewers correctly identify the link between this project and Eastman/Antares project.

###### Recommendations for Additions/Deletions to Project Scope

Development of detailed numbers for energy efficiency versus solids content will be done in the Eastman/Antares project.

Catalyst lifetime will be evaluated in these short tests and appropriate extrapolations will be made.

Chloride will be monitored but is not expected to be a problem.

The energy balance will be more appropriate in the Eastman/Antares project.

Gas Clean-up and Conditioning; Integrated Catalyst Studies – David Dayton

###### Relevance

Black liquor is a very aggressive feedstock for gasification because of the high alkali (Na) and sulfur content. Addition of this feedstock to the gasification testing will require evaluation of the materials of construction of the vessels and piping in the TCPDU. Replacing vessels with new exotic alloys or with refractory-lined vessels would be cost prohibitive.

###### Approach

Sulfur measurement and mitigation are clearly issues that need to be addressed immediately.  We will look into adding sulfur-gettering material like CaO to the gasifier bed to minimize sulfur release. Additional unit operations for sulfur removal will also be explored but will require additional resources to complete.

###### Success Factors and Showstoppers

The issue of sulfur mitigation was brought up again in response to this question. As mentioned above, in bed sulfur getters will be evaluated and additional unit operations for sulfur removal such as limestone (CaO) or ZnO gettering reactors will be explored.

###### Additional Comments

###### Weaknesses

The lack of continuous monitoring of sulfur and nitrogen species was highlighted as a weakness. Since the review, we have installed a dedicated GC for monitoring sulfur species. This instrument is on loan because the 2 micro GC’s we ordered to measure sulfur gases are about a year behind schedule for delivery. In the interim, the loaner instrument will be used to measure sulfur. We are still in the process of identifying an appropriate analyzer for nitrogen species such as ammonia and cyanide.

Evaluating the effectiveness of thermal cracking can be evaluated in the future. Either ramping the thermal cracker up to higher temperatures or adding an inert material to the full stream reformer and increasing the bed temperature are two possible process options to be considered.

Technology Transfer Collaborations

We will attempt to better align our efforts with the other gas cleanup and conditioning projects within the Thermochemical Platform by evaluating additional catalysts being developed and incorporating appropriate sulfur removal technologies being considered in these projects and others, particularly the Sulfur Removal paper study being conducted in FY05.

###### Recommendations for Additions/Deletions to Project Scope

Catalyst deactivation is being studied in concert with the Catalyst Fundamentals task. Detailed elemental and surface analysis of fresh, spent, oxidized, and reduced catalyst materials is being conducted in FY05 and will continue in the future. The impacts of coke formation, sulfur, and chlorine poisoning will be assessed.

Once the deactivation mechanisms are identified and quantified through detailed kinetic measurements, a regeneration procedure for the catalysts will be developed. The results from the 24 hour catalyst testing planned for FY06 will help to address catalyst lifetime after multiple oxidation/reduction cycles. This and associated kinetic data will be incorporated into designing a catalytic reforming reactor wit continuous catalyst regeneration to maintain maximum activity.

Thermochemical Conversion of Corn Stover – James Gaddy

Relevance

Approach

Breadth of Expertise – In addition to BRI, the partners in this project include Chippewa Valley Ethanol Cooperative, Katzen International, Burns and McDonnell and University of Arkansas, that provide broad expertise in corn farming, conventional ethanol production, all engineering and scientific disciplines, syngas fermentation, etc.  In addition, BRI is working with T. R. Miles, Inc. that has broad expertise in gasification and biomass handling systems.

Toxins – BRI has identified the tolerance level of the bacteria to various compounds in syngas from a variety of feedstocks, including wood, MSW, ASR, etc.  Similar studies for syngas from corn stover will be completed later in the project.  Preliminary fermentation studies with stover syngas have shown that the pre-treatment with water scrubbing and carbon adsorption is adequate to remove any toxins.

Gasifier – Any gasifier can be coupled with the BRI fermentation to produce ethanol.  The gasifier selected for the pilot plant has recently been modified to double the synthesis gas compositions of CO and H2.

Technical Accomplishments and Progress

Syngas Quality – A continuous feed system is being added to further improve syngas quality.

Success Factors and Showstoppers

Mass Transfer – BRI has studied and quantified the mass transfer limitations of this fermentation and developed, in conjunction with mixing experts, the scale-up procedures for commercial design.

Waste Water – Steady-state characterization and minimization of all effluent streams, including wastewater, will be conducted in a later phase of this project.

Proposed Future Research

Additional Comments

Strengths

Weaknesses – See above.

Technology Transfer Collaborations

Recommendations for Additions/Deletions to Project Scope

Catalytic Hydrothermal Gasification – Edward E. Gray, P.E.

Relevance

The project is sharply focused on developing the basis for the first pilot plant at the Eastman Kingsport Chemical Plant. The pilot is seen as the next logical step in a progression to offering the technology to any refinery (biochemical, petrochemical or coal based) that produces significant biosludge waste streams. Wet biomass streams from current pulp & paper and corn milling facilities in the U.S. alone represents 50 million tons of potential wet feedstocks.

Approach

PNNL has accelerated the testing program at the lab to meet design requirements earlier – Preliminary batch testing results are already in and were the subject of the August project review in Kingsport. Continuous reactor testing could begin as soon as October unless DOE funding is delayed. The approach is an iterative one in which data on the feedstocks (composition and reactor results) informs design – design improvements and innovations inform how the next set of test will be run. This is as good as it gets in world of pilot plant design.

The economics of syngas production are changing as we speak and in our favor. Our original target set two year ago in preparing the proposal will be revisited in light of the trends we see in chemical feedstock cost today. Both Eastman and Antares are working together to scrutinize the financial pro forma for both the first full scale plant at Kingsport and for future commercial applications at other refineries a BioProcessing facilities.

Technical Accomplishments and Progress

The reviewers correctly noted the slow start of the project; however, the completion of the CRADA is an often time consuming while absolutely critical step. Primary issues were not related to IP but rather safety and liability issues for the on site testing. Eastman runs a very tight ship at Kingsport and the line demarcating respective partner liabilities had to be well defined.

Success Factors and Showstoppers

Contaminant removal to prevent catalyst poisoning is correctly identified as a critical focus of the process development effort. However, early results suggest that there may be a number of economic options for protecting catalyst beds which will be incorporated into upcoming continuous reactor testing. Materials handling, transport and heat recovery are also critical design tasks that will determine the outcome of the project.

Proposed Future Research

The project plan includes several stage gates with appropriate Go/NoGo decisions as defined by the industrial participants. The project objectives and pathway is well understood. A key element of the future development is sizing the pilot sufficiently large to allow for the success of a follow-on full scale demonstration plant.

Additional Comments

Strengths

Agree

Weaknesses

The catalyst has been developed through significant laboratory testing over several years in an earlier DOE-EE project.  Sensitivity of Ru is no greater than other metals, but its protection remains the key development task in this project. Project work has accelerated sufficiently over the summer months to be completely caught up by the end of the calendar year if no delays in DOE committed funding occur.

Technology Transfer Collaborations

Agree

Recommendations for Additions/Deletions to Project Scope

The estimated gas cost (at a level below NREL's projections of conventional gasification) will be evaluated in detail as part of this project.  Note that NREL's model does not even address the use of wet biomass, while the estimates given in this project assume a zero wet biomass cost. However as noted above in discussing the economics under approach we are revisiting the targets for syngas production costs.

Gasification from Fuels and Chemicals in a Pulp Mill – Ryan Katofsky

###### Relevance

Agree. No additional comments

###### Approach

Agree. No additional comments

###### Technical Accomplishments and Progress

I believe the lower score here relative to the high scores on Relevance and Approach largely reflects where we were in the project (i.e., preliminary results only).

###### Success Factors and Showstoppers

As noted earlier, this project does not fit as well with this rating category, since there really are no technical show stoppers. I do agree that we could have used this topic to address broader industry risks rather than project-specific issues.

###### Proposed Future Research

I believe the low score reflects the relatively short duration of this project compared to other projects reviewed, and the fact that it is a stand-alone project. At least one reviewer did comment that our plan for the project itself was well developed. We are also discussing with DOE and others, potential ways to expand the scope to cover additional biorefinery configurations.

Additional Comments

Strengths

Agree – I believe we have a very good team assembled.

###### Technology Transfer Collaborations

Agree

###### Recommendations for Additions/Deletions to Project Scope

Per the reviewer comments, we have spent some additional time investigating DME markets (transportation and other).

Regarding the comment about the reluctance of the P&P industry to make big investments, while there will be differences between investment levels, depending on the choice of fuel and the scale, they will all represent significant investments relative to business as usual. This speaks to the need for cross-industry partnerships and consortia to make P&P biorefineries a reality.

High Temperature Black Liquor Gasification – Craig Brown

###### Relevance

Comment: This project is specific to a specific gasifier.

Response:  The results of this project will be most relevant to entrained flow black liquor gasification (BLG). However, some of the reliability issues (e.g. scaling and fouling in green liquor circuits), and process integration issues (e.g. dregs handling) will be common to other BLG technologies. Also, advancing the state of process modeling tools, particularly the underlying rate models, will be applicable to other BLG approaches.

Comment: Market and customers are other pulp mills.

Response:  (none)

Comment: Project addresses key barriers to achieving BLG in P&P industry.

Response:  That’s the intent.

###### Approach

Comment: Not clear how approach achieves higher availability of BLG.

Response:  The two key barriers to higher availability are (1) refractory life and (2) scaling and fouling in process condensate and green liquor circuits. Although refractory materials are not part of this project (other DOE sponsored projects are addressing this), a key focus of this project is development of an improved liquor “burner” that will enable operation of the gasifier at lower temperatures. This is key to improved overall process efficiency and to extending refractory life.

Regarding barrier (2), the approach is 1) to develop a solid fundamental understanding of the underlying chemistry leading to scaling and fouling in process circuits (this is Georgia Tech’s role on the project),  2) identify and implement practical solutions (operational or process configuration changes, new equipment…), and 3) to evaluate the impact of the change during long term operation.

Comment: The project is clearly focused on specific technical hurdles that will improve the chance for commercial success.

Response:  Thank you – that’s the goal!

Technical Accomplishments and Progress

Comment: Could be more focus on solving or stream operation problems.  Refractory issues should be solvable.

Response:  We agree refractory issues are solvable. As mentioned above they are being worked on two fronts: (1) materials - focus of other DOE sponsored work and (2) process - this project through improved burner design = lower reactor operating temperature.  Reliable containment of a feedstock with 20% sodium (dry solids basis) in a molten phase reactor is a key technology challenge.

###### Success Factors and Showstoppers

Comment: Already in a commercial setting.

Response:  This is the key advantage we offer. Long term commercial operation allows us to evaluate and address issues (particularly process reliability concerns) not possible in laboratory or pilot scale operations. Keep in mind that our focus is on development of tools and addressing issues that will be directly applicable to the pressurized version of the technology. The pressurized version is still pre-commercial with the pilot plant start-up expected this month in Pitea, Sweden.The pressurized version is a cornerstone technology in the “Integrated Forest Products Biorefinery”.

Comment: Project is focused on several key issues that must be addressed for this technology to be seriously considered for commercialization.

Response:  Thank you, that’s our intent!

###### Proposed Future Research

Comment: Project has just begun.  Future work plans are not applicable at this point.

Response:  none

###### Additional Comments

Strengths

Comment: Experienced team of operators with advanced team of modelers.

Response:  none

Comment: Appear to have gained a good understanding of the correlation between operational problems and issues with refractory.

Response:  none

###### Weaknesses

Comment: Project plan does not live up to the potential of team for advancing BLG.  What is going to be done that addresses low availability of gasifier?  What tests will solve dregs problem?  Modeling work was focus of presentation, but it does not resolve these questions.

Response:  Sorry, modeling may have seemed like the focus of the presentation because that’s where we have early results. Development of useful modeling tools is certainly one interim project objective; however, the real project focus is on developing (in part through the application of the modeling tools) and demonstrating practical solutions to key process issues.

See response above regarding how the project is addressing availability concerns.

The dregs issue is being addressed in two ways:

(1) Improvements in burner design - Reduction in operating temperature is constrained by the production of “dregs free” green liquor; i.e., we don’t have a dregs issue if we operate at higher temperatures, the challenge is to develop a burner that enables operation at a lower reactor temperature while maintaining dregs at or below current levels.

(2) Dregs characterization – understanding the underlying physical (including filterability) and chemical characteristics of the gasifier dregs is key to developing process solutions. Although not specifically scoped in this project, it is hoped that this will lead to the demonstration of green liquor filtration technology that would remove/mitigate the constraint mentioned above.

Comment: Difficult to see how the information can be used by or useful to others.

Response:  We think information generated in this project will be very useful to anybody considering the application of high temperature black liquor gasification.

Comment: Little operational data provided.

Response:  none

###### Technology Transfer Collaborations

Comment: Partnership well established.

Response:  none

Comment: Close contact interaction with Chemrec the technology vendor.

Response:  none

Recommendations for Additions/Deletions to Project Scope

Comment: Monitor capital investment required for this technology vs. advanced combustion systems?  They should have provided some data

Response:  A thorough economic review of BLG compared to advanced recovery boiler technology is available in an earlier DOE sponsored study lead by Princeton University (Larson et al, A Cost-Benefit Assessment of Biomass Gasification Power Generation in the Pulp and Paper Industry)

Pressurized Entrained Flow BLG – Kevin Whitty

###### Relevance

COMMENT:  It is perhaps specific to liquid feed.

RESPONSE:  This program focuses only on black liquor, which is received from the mill as a liquid.

COMMENT:  Serves a useful role in facilitating successful commercialization of BL gasification.

RESPONSE:  (none)

###### Approach

COMMENT:  Separate BL from softwoods and hardwoods

RESPONSE:  Though not part of the original project scope, this (softwood versus hardwood) could be another interesting variable to study.  Given the severity of the process and its effectiveness at breaking down the organic fraction of the liquor, little difference between hardwood and softwood liquors is expected.  (If it were low temperature gasification or liquor pyrolysis, notable variations between hardwood and softwood would be expected.)  Nonetheless, if time/funding permit and if softwood-only and hardwood-only mills willing to send black liquor can be identified, such investigation will be considered.

COMMENT:  Clearly meets all criteria.

RESPONSE:  (none)

###### Technical Accomplishments and Progress

COMMENT:  Project too early to show outstanding advances.

RESPONSE:  (none)

COMMENT:  Forcing progress upsets and then measuring the results is a reasonable approach.

RESPONSE:  Generally speaking, showstoppers with such technologies don't result from planned, controlled, steady-state operation, but are instead the result of unforeseen upsets in the process.  This is why we have included this in the experimental approach.

COMMENT:  Project has made good progress in the short time since it started.

RESPONSE:  (none)

###### Success Factors and Showstoppers

COMMENT:  Operation of high pressure, O2 blown gasifier of any size has all kinds of showstoppers but these issues were not addressed.

RESPONSE:  This is true, though many of these showstoppers (nozzle failure, refractory damage) are the result of long-term operation.  This project aims to improve the understanding of this type of black liquor gasification in order to minimize or prevent such showstoppers in full-scale systems.  With regard to the small-scale system under construction at University of Utah, campaigns will be relatively short (6-8 hours).  The project PI has experience running a pressurized, O2-blown BLG system in Sweden.  Starting up that system and getting it to operating conditions was relatively easy.  Weyerhaeuser also has little problem starting up their New Bern plant.  (The fact that black liquor is liquid and can be pumped helps minimize fuel feeding problems.)  Because the system comes to steady state quickly (within an hour), longer campaigns are not within the scope of this program.  That said, it is expected that it will take some time to develop reliable startup and operation procedures for the Utah system.

COMMENT:  Elucidating green lignin dreg formulation not well characterized.

RESPONSE:  This project centers on the gasifier reactor itself.  Downstream systems, including the quench where green liquor is formed, are not within the scope of this program.  Green liquor dreg formation is a recognized concern for BLG systems.  The Weyerhaeuser program (P8) is better suited to study green liquor dregs.  That said, we should be able to provide information on unburned carbon, which makes up a significant fraction of green liquor dregs in a BLG system.

###### Proposed Future Research

COMMENT:  Project has just started.

RESPONSE:  (none)

Additional Comments

Strengths

COMMENTS:  Experienced person in entrained flow gasification.  Blending operating and modeling.  Strong planning and analysis.

RESPONSE:  (none)

###### Weaknesses

COMMENT:  Not to include softwood vs. hardwood lignin.

RESPONSE:  See response to comment above under "approach."

COMMENT:  Not much data yet – the project could be closer linked to the related High Temperature BLG project.

RESPONSE:  We have contacted Weyerhaeuser and will be meeting with them soon to see how we can more closely collaborate.

###### Technology Transfer Collaborations

COMMENT:  With Weyerhaeuser, Chemrec, and perhaps the simulation companies.

COMMENT:  Not clear how close the interaction with Weyerhaeuser is.  On the surface it does not appear there is close coordination between activities.

RESPONSE (to both):  Collaboration at this point is informal.  We are working on coordinating with Weyerhaeuser's project to maximize the effectiveness of both programs.  Guidance and feedback from Chemrec is also being sought.

###### Recommendations for Additions/Deletions to Project Scope

COMMENT:  This project should be part of the previous Weyerhaeuser project.

RESPONSE:  Though too late to realistically merge the projects, we are pursuing closer collaboration.  The two projects complement each other well; the University of Utah project is focused on details of black liquor conversion in an entrained-flow gasifier while the Weyerhaeuser project focuses on process-related issues.

COMMENT:  Interact more closely with Weyerhaeuser in obtaining feedstock BL from the New Bern Project.

Gas Clean-up and Conditioning; Catalysts Fundamentals – Kim Magrini

###### Relevance

We tested numerous naphtha-reforming catalysts with biomass derived gas and liquid feedstocks and found that catalyst mechanical integrity was insufficient when used for steam reforming at 850ºC in a fluid bed environment. Fluidization is required for efficient tar cracking and reforming because it increases catalyst contact with the feedstock and reduces coke formation, which is characteristic of these feedstocks. Industrial fluidizable reforming catalysts are not available though recent awarded subcontracts within the Biomass Program focus on developing such materials.  Particles derived from crushing and sieving commercial packed bed catalysts exhibited consistent attrition losses of 10-20-wt% per day under fluidizing conditions. Because process economics cannot support such losses, we needed to identify and/or develop an attrition-resistant catalyst that could withstand fluidized reforming conditions.

M6.2.2 and M6.2.3 are black liquor syn-gas related goals. The technical challenges associated with black liquor are the high sulfur and Na content of the feedstock. In developing reforming catalysts, S and Na are considered catalyst poisons and add an additional dimension to catalyst deactivation and regeneration. Sodium release is unique to black liquor gasification expect in unusual circumstances with biomass feeds that have high Na content (California wheat straw is an example). Sulfur is expected to be an issue for a wider range of biorefinery residues, including corn stover, as highlighted in the Integrated Catalyst Testing project, and biochemical conversion residues (lignin).  While black liquor gasification/catalyst testing is not currently funded in this area, the sulfur removal/mitigation strategies and the impact of sulfur on reforming catalyst performance will be transferable from studies with biorefinery residues.

###### Technical Accomplishments and Progress

Since the review we have evaluated several catalyst formulations made with a new alumina support and containing significantly more Ni and find that activity is significantly improved.  These catalysts perform as well as a commercial reforming catalyst while containing a factor of two less Ni.  We are currently investigating the impact of increased Ni content on catalyst performance and agree that any Ni is an environmental issue though less remains better.

###### Technology Transfer Collaborations

We met the RTI group, who are developing fluidizable reforming catalysts with Sud Chemie (catalyst manufacturer) at the review and have been invited and will visit with them in the near future.  Dr. James White (Battelle/PNNL) has agreed to visit with us in the near future to tour our facilities and add his recommendations to the catalyst development project.  Note that the Biomass Program funded industrial projects have just begun and we intend to collaborate with these groups as material become available for testing.  Also note that we have and are contacting industrial catalyst manufacturers that may have catalysts to evaluate but they can be reluctant to provide materials and currently do not have fluidizable reforming catalysts.

###### Recommendations for Additions/Deletions to Project Scope

Sulfur impact on catalyst activity is an issue that must and will be addressed.  We now monitor catalyst sulfur content by inductively coupled plasma analysis and find that feedstock appears to influence catalyst S content after use.  We anticipate evaluating the impact of S on catalyst performance with both MATS units in FY06.

We are currently studying the impacts of feedstock and reaction temperature on catalysts used in the Integrated Catalyst Studies task and find that we can fingerprint new and used catalysts with both micro activity test systems.  This ability has led us to develop a catalyst regeneration protocol that ensures catalyst performance in the TCPDU.  We are also beginning to understand what causes catalyst deactivation and if deactivation is reversible.  This work will ultimately be used to develop catalyst regeneration protocols possibly as a function of feedstock type.

Continuous catalyst regeneration is a process issue that must eventually be addressed though additional resources will be required to achieve this goal.

Verification of Syngas Quality – Don Stevens

###### Relevance

Ongoing analysis by NREL and PNNL continues to suggest that thermal ethanol plus other products provides  an excellent opportunity for the biorefinery.  A more detailed analysis is ongoing, but initial results should be available soon.

###### Approach

The work is initially looking at readily available catalysts to provide “base-line” performance data.  But in addition, it was always planned to produce new catalysts in the lab.  Four new catalysts have already been produced at PNNL, and additional ones will be produced in the future, guided by initial experimental results.

Technical Accomplishments and Progress

This project had started just prior to the Stage Gate Placement, so accomplishments to that date are understandably few.

The research, as proposed, does look beyond existing catalysts and does include catalyst manufacturers, points which were apparently not made clear in the presentation.  While the initial studies will examine existing catalysts, the work plan calls for making new catalysts for this purpose, and PNNL has already made several.  In addition, catalyst manufacturers are now actively involved, and we (PNNL and NREL) have a nondisclosure agreement and catalysts samples from a major catalyst manufacturer.

###### Success Factors and Showstoppers

The economic success of this approach continues to be evaluated by the analysis group at NREL, and numbers from that study will help guide the overall project.

As was noted in the presenter’s verbal comments, the goals for establishing catalyst “turn-over” and lifetimes have been determined, and research is attempting to achieve those goals.  In addition, we would like to be able to better control the selectivity and “tuneability” of these catalysts to produce various percentages of higher alcohols depending on market forces.  Our first focus is on the reactivity and that may help determine more specific “selectivity” goals.

Additional Comments

Strengths

The ability to test actual biomass gas streams in the NREL gasification facility is another project strength, which wasn’t mentioned by the reviewers

Weaknesses

The project has clearly defined metrics including catalyst rates and lifetimes, and accompanying economic goals.  Apparently these were not adequately conveyed in the presentation.

There is actually a reasonably high level of industry interest in thermal ethanol, and both NREL and PNNL are aware of several specific business opportunities.  However, because of proprietary agreements, some of these opportunities cannot be discussed in public.  We strongly believe that industry currently has strong interest in thermal ethanol.

###### Technology Transfer Collaborations

The research as proposed includes catalyst manufacturers.  Other companies including Abengoa have expressed interest in the general process, and some of those companies have submitted related proposals to DOE.  As possible, the results from this “core R&D” effort will be shared with industry.

###### Recommendations for Additions/Deletions to Project Scope

We will use the reviewer’s specific suggestions related to yield and terminology, and we will also use the suggestions throughout the review to further strengthen the project.

Sulfur Removal and Gasification Membranes – Rich Bain

###### Relevance

For first generation pioneer systems, existing sulfur removal technology should be the preferred technology for sulfur removal from syngas after tar removal, whether it is catalytic or thermal. Both catalytic and thermal cracking should liberate sulfur and thus require downstream control.  A question remains regarding sulfur (H2S and COS) removal requirements prior to catalytic tar reforming.

###### Approach

As part of the gas cleanup and conditioning project we will look into adding sulfur-gettering material like CaO to the gasifier bed to minimize sulfur release.  Depending on the degree of sulfur capture in the gasifier additional unit operations for sulfur removal such as limestone (CaO) or ZnO getter beds may need to be explored.

We are relying on the expertise of the subcontracting team, lead by Nexant, to determine the appropriateness of commercial sulfur removal technologies for black liquor syngas

Technical Accomplishments and Progress

The sulfur removal study has been completed by Nexant and a draft milestone report issued.

For membranes, the technology assessment portion of the study will be completed by the end of September, and selected economic case studies will be completed by the end of first quarter FY2006.

Success Factors and Showstoppers

We agree with the rating.

###### Proposed Future Research

We agree with the rating. No further effort on evaluation of commercial sulfur removal technologies is planned. Efforts for sulfur control prior to catalytic tar reforming will be performed as part of the gas cleanup and conditioning project. The evaluation of membranes is still underway. Until the technical and economic assessment is complete further research cannot be proposed.

###### Additional Comments

###### Weaknesses

Regarding membranes, we agree with the comment about plugging.  In addition, the potential presence of alkali vapors (specifically potassium) is problematic for ceramic membranes and ceramic supports.

We are not sure that the second comment refers to sulfur removal or membranes.  Existing first generation biomass gasification systems do not incorporate sulfur removal.  Most gasifiers use low sulfur woody fuels, and are designed heat and power applications.  These systems can meet emissions standards without sulfur removal.  At the same time, there are thousands of commercial sulfur removal systems in operation. Final sulfur removal before synthesis does not involve research, but good E&C firm evaluation and design.  There are outstanding questions about the degree of sulfur control/removal needed before tar reforming.  This will be evaluated as part of the gas cleanup and conditioning task.

###### Technology Transfer Collaborations

All results obtained in the study are being disseminated to the gas cleanup and conditioning project and to the group performing technoeconomic analyses.

###### Recommendations for Additions/Deletions to Project Scope

The specific allowable (target) sulfur level in clean syngas is a function of the synthesis process and catalyst selected. We have developed general guidelines for specific processes.  Location of sulfur removal technology in an integrated process is being evaluated as part of the technoeconomic evaluations that are being performed.

Santosh Gangwal – Biomass Gas Cleanup

###### Relevance

We agree.  A super clean syngas will require 2 steps; a bulk step that is being developed in this project and a polishing step.  For woody and agricultural biomass gasification, contaminants are at a widely differing levels—for example the tar is at 10000-15000 ppm, the ammonia is at 1000-4000 ppm and the sulfur is at 50 to 100 ppm.  Following the therminator, we hope to have residual contaminants at similar levels, that can be handled much more effectively in a single polishing bed to achieve super clean syngas for fuels production. We anticipate the polishing bed to be a mixed-metal oxide supported on a high surface area eg. zeolite type support, operating at 200 + degrees C.

Although the development of the polishing bed is presently not in the scope of work, it can certainly be added.

Success Factors and Showstoppers

We will add monitoring of the tail gas in the project

###### Weaknesses

- Instrumentation for measuring contaminants should be strengthened.

- Analytical protocols?

We are addressing this in the project, although not presented in detail at the meeting due to time constraints.  The measurement protocols will include a GC to measure fixed gases and C1 to C6 hydrocarbons, an elaborate tar sampling and analytical protocol (based on the EU protocol), ammonia measurement using ion-selective electrodes, and H2S measurement using a second GC.

- The purity level of the syngas after the tar cracking is not enough for chemical synthesis.

I agree.  Response addressed previously.

###### Recommendations for Additions/Deletions to Project Scope

We agree.  We further recommend adding the development of a polishing bed to the scope of work to go hand in hand with the therminator.

Larry Felix – In-Process Elimination of Tars

###### Relevance

No comments

###### Approach

- Not clear this large of project is supported by existing data or theory.

- Surface science is needed.

Response:

This project resulted from a competitive process in which a detailed proposal that reviewed the existing data and theory to support our approach and presented a plan for reaching the project goal was submitted to the DOE and subjected to a rigorous evaluation and grading process.  While the review presentation could not address these issues in detail (and remain within our allotted time) we refer the reviewers to the following literature cited in the proposal that addresses their concerns:

1.	Existing data on the usefulness of olivine as a robust bed material for fluidized bed gasification:

1.	Rapagna, S., Jand, N., Kiennemann, A., Foscolo, P.U., Steam Gasification of biomass in a fluidized-bed of olivine particles, Biomass and Bioenergy 19 (2000) 187-197.

2.	Devi L., Smits, B. A., Ptasinski, K. J., Janssen, F. J. J. G., Bergman, P. C. A., Kiel, J. H.A., Catalytic Decomposition of Tar from Biomass Gasifier, Presented at the International Nordic Bioenergy 2003 Conference, September 2-5, 2003, Jyväskylä, Finland.

3.	Devi, L., van Pol, W.L.C., Ptasinski, K.J., Janssen, F.J.J.G., Catalytic decomposition of biomass tars. Olivine as a prospective catalyst for biomass gasification processes, in Proc. Topical Conf. on Envisioning Biorefineries: Chemicals and Materials from Renewable Feedstocks. AIChE Annual Meeting; Editors: -, San Francisco, CA, United States, pp. 1, November 16-21, 2003.

2.	The incorporation of NiO in olivine as a method to improve its catalytic activity substantiated by experimental results.  Surface science considerations are addressed in detail in these papers.

4.	Courson, C., Udron, L., Petit, C., Kiennemann, A., Grafted NiO on natural olivine for dry reforming of methane, Science and Technology of Advanced Materials 3 (2002) 271-282.

5.	Courson, C., Udron, L., Swierczynski, D., Petit, C., Kiennemann, A., Hydrogen production from biomass gasification on nickel catalysts Tests for dry reforming of methane, Catalysis Today 76 (2002) 75-86.

###### Technical Accomplishments and Progress

- Little catalytic info planned.

Response:

We do not understand the comment.  Perhaps the reviewers did not observe that the GTI catalyst test facility was shown as being in initial shake-down testing at the time of the project presentation.  Thus, no results were available to present.

Success Factors and Showstoppers

Comments:

- Lots of potential showstoppers which require tentative plans for moving around them.

- No catalytic info has been shown.

- Not clear if they will be able to achieve attrition resistance and surface area requirements.

Responses:

1.	Indeed, there can be many showstoppers and three of the most important are identified in the presentation.  The project was clearly identified as a completely new approach to catalyst preparation in the project proposal, being submitted in Topic Area 2: Thermochemical Conversion – Fundamental Breakthrough Research, and therefore subject to more inherent risk than proposals submitted in another topic area.

2.	As above, we do not understand the comment.  The GTI catalyst test facility was shown as being in initial shake-down testing at the time of the project presentation so test results were not yet available from that facility.  Should the reviewers be referring to a lack of experimental results cited in the project review presentation to show that olivine and Ni-olivine are suitable catalytic materials for biomass gasification, we again refer the reviewers to literature cited in the proposal, above.

3.	With regard to attrition resistance, that issue was specifically addressed in the project proposal.  As the literature cited above (1-3) from the proposal substantiates, olivine is an inherently attrition-resistant material for fluidized bed, biomass gasification.  Finally, surface area considerations are moot.  Ni-olivine catalysts as developed by Courson, et al, (references 4 and 5, above) have inherently low surface areas yet have been shown to function as effective catalysts.  Our development is directed toward duplicating (and possibly improving) catalysts such as those developed by Courson, et al, through a new and more economical process.

###### Proposed Future Research

Comments:

- Very unclear plan of experiments.

- Compare the performance with the Ni catalysts.

Responses:

1.	A valid comment.  However, an overall project plan/schedule was included in the project review presentation.  While this plan/schedule presents no detailed plan for experiments, the very early stage of the project coupled with the continuing process of securing subcontracts with our project partners led us to avoid this exercise for the project review presentation.

2.	As we indicated above, at the time of this presentation, the GTI catalyst test facility was not operational.  Since that time a number of tests have been conducted with a variety of Ni-based catalytic materials using naphthalene as a surrogate tar.

Additional Comments

Strengths

No comments

Weaknesses

Comments:

- I’m surprised that such a high risk project supported with so little preliminary data would be funded at $2 million.  It seems like the stage gate process needs to be applied rigorously to this project before moving it forward in subsequent years.

- No background data on catalysis.

- Need more surface characterization.

Responses:

1.	The first comment above appears to question the proposal review process.  If so, we are not qualified to address the question.  Perhaps the project proposal was not made available to the reviewers for their inspection.

2.	See the references that were cited in the proposal, (references 1-5, above) that address the remaining comments of the reviewers.

###### Technology Transfer Collaborations

No comments

###### Recommendations for Additions/Deletions to Project Scope

Comment:

- Surface science is needed to understand what makes the active sites active, regenerable, etc.

Response:

This is an obvious direction for inquiry that constitutes the main focus of our Ohio State University and NexTech Materials, Ltd. project partners.  In addition, as glass chemistry issues affect the mobility of catalytically active metals in glass, this is also a focus for our Alfred University project partner.

High Temperature Sorbents – Thomas Gale

###### Relevance

It is perhaps not completely correct to say that the metals examined from coal are not the same as from biomass.  First of all, at high temperatures, all of the volatile and semi-volatile metals (most of those of interest) vaporize into their elemental form, so they are in exactly the same form regardless of the feedstock they came from.  Secondly, essentially all of the metals that are found in coal are also found in biomass and visa versa.  The difference between the two is the quantity of each metal in each feedstock and the acid gases produced from gasification of the feedstock that can have a significant affect the speciation of the metals as the gas cools.

As stated in the comment, high-temperature sorbents will be applicable to combined cycle systems, where the gas turbine needs to be protected against damage by alkali metals.  However, high- or moderate-temperature sorbents technology may also be effective for fuels production, depending on the entire process design being considered.  Admittedly, there is room for lower-temperature sorbent work to develop technologies that can clean syngas and fuels from toxic and nuisance metals when transforming biomass into fuels and chemicals.  This topic is interesting to Southern Research and would fit in nicely with the work we are currently doing.  However, the scope of the project and budget are currently too small to focus on both areas of research.

###### Proposed Future Research

Please see the latest Quarterly Report for additional information on the Future Research to be conducted on this project.  The schedule has changed somewhat, based on some outside events.

###### Additional Comments

###### Weaknesses

I am not sure what was meant by obnoxious metals in biomass.  Actually, the metals in biomass are known.  There are no surprises waiting.  How to capture these metals and deal with challenges to capture these metals is the point of the project.

###### Recommendations for Additions/Deletions to Project Scope

Initially, emphasis is being placed on the alkali metals (e.g., particularly Na and K) that are major metal components that can cause significant damage to turbine blades.  However, as the project proceeds, emphasis will be on all metals of concern (i.e., toxic metals), Pb, Cd, Se, As, Ni, Hg (although Hg is not collectable at high temperatures), and any other toxic metal that is detectable by advanced analytical equipment.

It was recommended that we should “Study the possibility of improving the behavior and properties of the sorbents under reducing conditions”.  Yes, this is part of the Scope of Work for this project.  In fact, it is the major portion of the Scope of Work for this project.

# Appendix D

# DOE Action Plan Based Upon Portfolio Review

Review Panel Collective Gate Placement

| Project | PI | Reviewers | DOE DECISION | Comments |
| --- | --- | --- | --- | --- |
| Feed Processing and Handling (P1) | A | A | A |  |
| Gasification of Biorefinery Residues (P2) | A | A | A |  |
| Wet Gasification of Biorefinery Residues (P3) | A | B, B, A, B, A | A |  |
| Process Monitoring Tools (P4) | B | 2, 3, B, B, 2/3 | 3 | THISIS ON THE COMMERCIAL TRACK, NOT R&D TRACK |
| Thermochemical Conversion of Corn Stover (P5) | 2 | 2 | 2 |  |
| Catalytic Hydrothermal Gasification (P6) | 2 | 2 | 2 |  |
| Gasification From Fuels and Chemicals in a Pulp Mill (P7) | 2 | 2, 2, no rating, B, 2 | 2 |  |
| High Temperature Black Liquor Gasification (P8) | 2 | 2, 2, 2, 3, 2 | 2 |  |
| Pressurized Entrained Flow BLG (P9) | B | B | B |  |
| Gas Clean-up and Conditioning; Integrated Catalyst Studies (P10) | B | B | B |  |
| Gas Clean-up and Conditioning; Catalysts Fundamentals (P11) | B | B, A/B, A/B, B, A/B | B | PAST EXPLORATORY, THEY ARE GENERATING DATA FOR ANALYZING. |
| Verification of Syngas Quality (P12) | A | A | A |  |
| Sulfur Removal and Gasification Membranes (P13) | A | A | A |  |
| Biomass Gas Clean-up (P14) | B | B, commercial track, B, B, 2/3 | B transitioning to 3 | IN LATE FY06, THEY SHOULD BE XTIONING TO COMMERICAL TRACK WITH A DEMO AT A PILOT FACILITY. They will require a Stage Gate review at this point. |
| In-process Elimination of Tars (P15) | B | A, commercial track, B, B, 2/3 | B transitioning to 3 | IN LATE FY06, THEY SHOULD BE TRANSITIONING TO COMMERICAL TRACK WITH A DEMO AT A PILOT FACILITY. They will require a Stage Gate review at this point |
| High Temperature Sorbents (P16) | B | B, commercial track, B, B, 2 | B | At end of project (e.g. late FY07), should transition to commercial track. They will require a Stage Gate review at this point |

| Review Panel Recommendations |
| --- |
| Project | Reviewers’ Recommendations | DOE Response & Comments |
| Feed Processing and Handling (P1) | Weaknesses The amount of dollars committed seems large compared to the task at hand. Work on recommendations for improving feed handling is absent. Pelletization of feedstock may not be economically viable in commercial setting. Recommendations for Additions/Deletions to Project Scope A key issue is whether pelletization is required to regularly feed gasifiers. This has a cost impact that needs to be addressed. “Control” of moisture in lignin-rich residue may be an index to monitor. Take into consideration the differences in HHV and energy efficiency for using dry versus wet lignin/biomass residues in gasification and evaluate if the use of wet lignin for gasification makes sense energetically or the wet gasification is the only option for wet (high water content) residues. More focus on correlating physical properties to operational difficulties in conversion technologies. Investigation of thermoplastic property of lignin may be useful I developing approaches to feeding these materials into hot vessels. Comparison of combustion should also be part of analysis. | W1: W2: This is a 1 year project to only generate data on characteristics of feedstocks and the TC conversion of those. This TEA-type data is meant to be fed into a TEA for an Integrated Biorefinery. R5: Will change SOW to examine more of the physical properties. And deliver a table of physical properties and linking to operational difficulties. |
| Gasification of Biorefinery Residues (P2) | Weaknesses Limited so far for steam gasification. Recommendations for Additions/Deletions to Project Scope O2/h2O gasification will be an improvement in approaching real gasifiers. At least air should be used with h2O to approach real gasifiers. C1 needs to be monitored. Ash lixiviation profiles may be needed for use of the ash as an additive. Thermal Cracker may not be needed if we want to know the “true” gasification patterns of the different feeds. A key index is t be above 70% energy efficiency SG LHV/Feed LHV. Work with steam and 02 or enriched air in order to achieve autothermal functioning and produce a high energy syngas. Investigate biomass residue mixtures into parametric studies. This should also include mixing various moisture content feeds and generating steam in-situ in the reactor. Need more investigation in variability of feedstocks. | DOE will discuss these technical recommendations with the PI. GO/HQ will discuss with NREL. |
| Wet Gasification of Biorefinery Residues (P3) | Question 1: Relevance to overall objectives. The gas obtained (Hy/CO2) needs to be further reformed to produce H2/CO. The market potential appears to be very narrow. Question 5: Proposed Future Research Not enough focus on addressing the feedstock containment issue. No future work planned beyond FY05. Weaknesses Ru is an expensive metal. The reviewer suspects that given the presence of N and S in the feed the catalyst will be quickly damaged. The development of a catalyst suitable for the process needs to be better addressed. The contaminant issue does not appear to lend itself to a universal solution but rather will have to be tailored to each feedstock. Need to show energy efficiency of process. Recommendations for Additions/Deletions to Project Scope Need to show energy efficiency vs. solids content of slurry in gases. Catalyst lifetime needs to be monitored even in a short number of hours. CI may be a problem. Present an energy balance for the process. | One year effort to develop info on specific feedstocks. Info will be publicly available in the milestone report. Comment will be provided to PI for consideration in the final report. |
| Process Monitoring Tools (P4) | Question 5: Proposed Future Research The gas analysis to be conducted at the Weyerhauser New Bern gasifier will be available to support activity at the BL gasification part of the program. Future plan unclear. Weaknesses A few more details on handling the sampling and analysis problems would have strengthened presentation. Not clear how validations will be performed. Some technical issues still present. Syngas dilution and time interval between GC analysis can lower the residue of some measurements. Recommendations for Additions/Deletions to Project Scope It is important that the time span of each chromatograph measurement be provided in order to average appropriately the data. Statistical analysis (multivariable) – should this be added? Errors by condensation of the moisture at interface: can they be quantified? VOCs for instance! | Funding will cease after current funds are exhausted DOE will discuss these technical recommendations with the PI. And will make recommendation for additional validation at gasifier facilities. GO/HQ will discuss with GTI |
| Thermochemical Conversion of Corn Stover (P5) | Weaknesses Gasifier under evaluation is a poor choice for this process. Toxins! Gasifier design poor for producing desirable quality of syngas. Will require a significant effort to make it better. Recommendations for Additions/Deletions to Project Scope Better analytical results are needed! Long term operation is required to determine stability of microorganisms. Address the mass transport limitations and the toxins issue. | DOE has visited the PI (BRI), facilities to discuss these and has now resolved several of these issues. GO/HQ visited BRI |
| Catalytic Hydrothermal Gasification (P6) | Question 5: Proposed Future Research Was not detailed in presentation. Strengths Builds on PNNL: technology proven at PDU level. Good approach for dealing with wet biomass and biosludges. Weaknesses Ru as catalyst! Too sensitive to impurities. Great delay in the project. It is not clear if the catalyst to be tested was sufficiently developed in the laboratory. Recommendations for Additions/Deletions to Project Scope Not much to say since project just started. $4/MMBTU is much less than the numbers that NREL has indicated for biomass gasification. | Initial delays have been overcome, project is now on track. DOE will discuss these technical recommendations with the PI. A stage gate is scheduled, prior to advancing project, specifically to address these issues and more. GO lead, Stage Gate is currently scheduled for December 05. |
| Gasification From Fuels and Chemicals in a Pulp Mill (P7) | Technology Transfer Collaborations Well balanced team with UOP, Shell and BP. Useful to have petroleum industry interest in program. Recommendations for Additions/Deletions to Project Scope The P&P industry is reluctant to make big investments. A criteria for choice should be the lowest investment target that makes project possible. Analyze suitability of DME as transportation fuel. | Agree, DOE is addressing these with PI. DOE is trying to have PI prioritize ethanol as the primary case study. NETL/HQ |
| High Temperature Black Liquor Gasification (P8) | Recommendations for Additions/Deletions to Project Scope Monitor capital investment required for this technology vs. advanced combustion systems? They should have provided some data | DOE will discuss (request) performing this analysis with the PI. (advanced combustion vs. HT BLG) NETL/HQ |
| Pressurized Entrained Flow BLG (P9) | Recommendations for Additions/Deletions to Project Scope This project should be part of the previous Weyerhauser project. Interact more closely with Weyerhauser in obtaining feedstock BL from the New Bern Project. | DOE will facilitate closer interaction between these two projects. |
| Gas Clean-up and Conditioning; Integrated Catalyst Studies (P10) | Question 1: Relevance to overall objectives. Catalytic gas is clearly very important for a good energy efficiency of the gasification. Critically important to program objective. Scope should include black liquor derived syngas in addition to wood and corn stover. More detail required on handling sulfur problem. Addition of CaO for the gasifier will lower the S and CL and will thus be beneficial. Sulfur removal is critical, need to look at other approach. Strengths Good capabilities for working on very important problem. Excellent grasp of the issues by the PI. Focuses on basic kinetics, a need in the reactor. Detailed real time analysis of the syngas. Recommendations for Additions/Deletions to Project Scope Add a prior thermal cracking/reformer step to minimize “stress” on catalyst. Put CaO in gasifier or grid reactor to block CL and S. Identify the factors and gas components which deactivate the catalysts. Find a suitable regeneration procedure for the catalysts. Would be useful to include BL as a feedstock. | DOE will discuss these technical recommendations with the PI. And will make recommendation for additional validation at gasifier facilities. GO/HQ will discuss with NREL. |
| Gas Clean-up and Conditioning; Catalysts Fundamentals (P11) | Weaknesses Motivation for reducing amount of Ni is not convincing. As long as some Ni is present the same environmental concerns exist. Also, data presented shows catalytic activity increases with Ni content. Why try to reduce this activity? Recommendations for Additions/Deletions to Project Scope Emphasize studies on reactivation/regeneration for instance NiS airNiO = SO2 H21 Ni + H2O Study the regenerated catalysts. See if they are changed compared to the fresh ones. Study the feasibility of continuously regenerating the catalysts with a separate regenerating unit and reintroducing them into the reforming unit. Collaboration with other groups working on attrition resistant fluidizable catalysts seems weak. Links with ceramic company have been made ,BUT should develop some close interactions with industry. | DOE will discuss these technical recommendations with the PI. And will encourage PI to explore additional commercial catalyst development industry collaboration. GO/HQ will discuss with NREL. |
| Verification of Syngas Quality (P12) | Question 1: Relevance to overall objectives. Presentation seemed to indicate that customer base is shrinking rather than growing. Synthesis of mixed alcohols has great potential and is a very good fit in the integrated biorefinery. Useful in enhancing the program options for liquid fuels and chemicals. Appears to be limited interest by industry. Recommendations for Additions/Deletions to Project Scope Define the goal in terms of yield. STY is not a proper unit. It should be WHSV or a similar index. | Program Goal is ethanol production, producing mixed alcohols brings high value to biorefinery. PIs are discussing with Catalyst industry to develop economic viability of potential catalysts |
| Sulfur Removal and Gasification Membranes (P13) | Recommendations for Additions/Deletions to Project Scope Define levels of cleaning of S 10 ppm 1 ppm 0.1 ppm Taking into account all that S removal methods are suitable only for low temperatures, analyze the best configuration for placement of the S removal. This project needs to support the NREL tar cracking project (which needs sulfur removal). Not practiced with existing gasifier/reformer technology for sulfur management. Not clear whether membranes downstream are appropriate given predictable plugging problems. | DOE will discuss these technical recommendations with the PI. GO/HQ will discuss with NREL |
| Biomass Gas Clean-up (P14) | Question 1: Relevance to overall objectives. Not clear what levels of cleanup could be achieved. Focus of DOE program is not for super clean syngas for fuel synthesis instead of power. Customers will be a function of cost of “termination”. Project is useful in achieving program goals for gas clean-up but not to levels adequate for fuels production. Recommendations for Additions/Deletions to Project Scope Analytical protocols need to be better defined. Tail gas characterization needs to be monitored. The purity level of the syngas after the tar cracking is not enough for chemical synthesis. | DOE will discuss these technical recommendations with the PI. Stage Gate is scheduled for FY06, many of these issues will be addressed at this review. GO/HQ will discuss with RTI. |
| In-process Elimination of Tars (P15) | Question 5: Proposed Future Research approach and relevance. Very unclear plan of experiments. Compare the performance with the Ni catalysts. Weaknesses I’m surprised that such a high risk project supported with so little preliminary data would be funded at $2 million. It seems like the stage gate process needs to be applied rigorously to this project before moving it forward in subsequent years. No background data on catalysis. Need more surface characterization. Recommendations for Additions/Deletions to Project Scope Surface science is needed to understand what makes the active sites active, regenerable, etc. | Agree with need for rigorous Stage Gate, prior to letting of additional funding DOE will discuss these technical recommendations with the PI. Stage Gate is scheduled for FY06, many of these issues will be addressed at this review. GO/HQ will discuss with GTI. |
| High Temperature Sorbents (P16) | Weaknesses Need to see more technical details for an evaluation. More justification is required of technical potential of this project. There may be obnoxious metals in biomass. Recommendations for Additions/Deletions to Project Scope Give precise info on what metals are going to be scavenged (Na, Pb, Cd and “other metals”). Study the possibility of improving the behavior and properties of the sorbents under reducing conditions. | Agree with need for rigorous Stage Gate, prior to letting of additional funding DOE will discuss these technical recommendations with the PI. Stage Gate is scheduled for FY06, many of these issues will be addressed at this review. GO/HQ will discuss with SRI. |

# Text boxes

Scoring Guide Used by Reviewers

- Excellent overall.

- Good overall; no major and only some minor weaknesses.

- Acceptable overall; no major and some moderate weaknesses.

- Marginal overall; one or more significant weaknesses that cast doubt on the merit of the program in this area.

- Unacceptable overall; clearly little or no merit in this area.

Page 3 of 3  2222222

Page 3 of

Page 3 of 3  2222222

Page 3 of

Page 3 of