SDM-Center Quarterly Report

April-June 2005

Introduction

Scientific exploration and discovery typically takes place in two phases: data collection/generation and data analysis.  In the data collection/generation phase large volumes of data are generated by simulation programs running on supercomputers or collected from experiments’ instruments.  This requires efficient parallel data systems that can keep up with the volumes of data generated.  In the data analysis phase, it is necessary to have efficient indexes and effective analysis tools to find and focus on the information that can be extracted from the data, and the knowledge learned from that information.  This requires sophisticated workflow tools, as well as efficient dataflow capabilities to move large volumes of data between the analysis components.

We have organized the SDM center’s activities based on a three-layer framework, where the components of each layer can use components in the layers below it. The three layers of the framework starting from the bottom are:

- Storage Efficient Access (SEA) techniques,

- Data Mining and Analysis (DMA) components

- Scientific Process Automation (SPA) tools

The SEA layer is immediately on top of hardware, operating systems, file systems, and mass storage systems.  The SEA layer provides parallel disk access technology (PVFS, ROMIO, MPI-IO), parallel structured data access (parallel NetCDF), and a Storage Resource Manager (SRM) – a software layer to manage multi-file requests from the mass storage system (currently HPSS).  On top of the SEA layer exists the DMA layer, consisting of indexing (bitmap index), feature selection and identification, and parallel statistical analysis components (parallel-R, based on R package), as well as a parallel visualization component (parallel VTK).  This layer also provides an integration framework (ASPECT) that allows the analysis components to interact.  The SPA layer which is on top of the DMA layer provides the ability to compose workflows from the components in the DMA layer as well as user-provided simulation and analysis components.  The scientific workflow engine, called Kepler, was developed by enhancing an event modeling tool (called Ptolemy) to support capabilities needed in scientific applications.  These include the ability to wrap any components as Web services, and invoke computational components in a prescribed fashion.  It also provides the capability to launch user’s components wrapped with CCA (Common Component Architecture) interfaces , and to initiate and monitor data transfer components.

# This report consists of the following sections, organized according to the three layers, as follows:

- Storage Efficient Access (SEA) techniques,

  - Parallel I/O on Clusters

  - Application Interfaces to I/O

  - SRM/MPI-IO Parallel File System Caching and Migration Service

  - LN/MPI-IO: MPI-IO Interface to Logistical Networks (LNs)

- Data Mining and Analysis (DMA) components

  - ASPECT: Adaptable Simulation Product Exploration and Control Tool

  - Feature Selection in Scientific Applications

  - High-dimensional indexing techniques

  - Integrated Data Management and Analysis Facility

- Scientific Process Automation (SPA) tools

  - Mediated Query Environment

  - Outreach and User Interaction

  - Incorporation of Agent / Workflow Technology

  - SCIRun/Kepler integration

The reports by each of the three areas follow.

1.  Storage Efficient Access (SEA)

Participants:  Bill Gropp, Rob Ross, Rajeev Thakur, Rob Latham, and Jonghyun Lee (ANL), Alok Choudhary, Wei-keng Liao, Jianwei Li, and Avery Ching (NWU), Arie Shoshani and Ekow Otoo (LBNL)

The goal of this project is to provide significant improvements in the parallel I/O subsystems used on today's machines while ensuring that the capabilities available now will continue to be available as systems increase in scale and technologies improve.  A two-fold approach of immediate payoff improvements and medium-term infrastructure development is employed.

Our two keystone components are the PVFS2 parallel file system and the ROMIO MPI-IO implementation.  These tools together address the scalability requirements of upcoming parallel machines and are designed to leverage the technology improvements in areas such as high-performance networking.  These are both widely deployed and freely available, making them ideal tools for use in today’s systems.  Our work in application I/O interfaces, embodied by our Parallel NetCDF interface, also promises to provide short-term benefits to a number of climate and fusion applications.

At the same time we continue to push for support of common, high-performance interfaces to additional storage technologies. Our work combining the Storage Resource Manager (SRM) with MPI-IO, in conjunction with PVFS2, will provide a single solution for the problems of high-performance parallel storage access, integration of file system with tertiary storage, and remote data access.  Finally, our work creating a MPI-IO interface for access to logistical networks will provide another option for remote data access.

Task 1.1: Parallel I/O on Clusters

The objective of this work is to improve the state of parallel I/O support on Linux clusters and enable the use of high performance parallel I/O systems by application scientists.  The Second Parallel Virtual File System (PVFS2) and ROMIO MPI-IO implementations, primarily developed at ANL, are in wide use and provide parallel I/O functionality.  This work builds on these two components by enhancing them and building core infrastructure in order to ensure these capabilities continue to be available as clusters continue to scale.

Progress Report

PVFS2 has been ported to the IBM BG/L system [1], and plans are now underway for investigating fault-tolerant PVFS2 deployments in the context of BG/L and the future BG/P systems.  Our new programmer, Sam Lang, has also started working with us and is getting up to speed on the PVFS2 system.  Version 1.1.0 of PVFS2 was released on June 6.

A collection of improvements, including PanFS (from Panasas) support, have been integrated into ROMIO.  These improvements were made available in the latest MPICH2 release, and a stand-alone ROMIO release is upcoming.

Finally, we are continuing to spread the word about parallel I/O techniques through invited talks and tutorials [1-7].  The emphasis in our I/O tutorials is on understanding how parallel I/O systems work, what interfaces are available, and how these interfaces match to the needs of applications.

## Plans for next quarter

After putting the finishing touches on the stand-alone ROMIO release we will work towards a new PVFS2 release.  Many improvements, including extended attribute support and performance improvements for NFS exports, are underway.

In the next quarter the emphasis will be on improving performance.  We will be examining the PVFS2 system for the purposes of enhancing performance for HPC applications, and we will be tuning the interactions between ROMIO and underlying file systems.

Task 1.2: Application Interfaces to I/O

The objective of this work is to improve the observed I/O throughput for applications using parallel I/O by enhancements to or replacements for popular application interfaces to parallel I/O resources.  This task was added in response to a perceived need for improved performance at this layer, in part due to our previous work with the FLASH I/O benchmark.  Because of their popularity in the scientific community we have focused on the NetCDF and HDF5 interfaces, and in particular on a parallel interface to NetCDF files.  Recently we have seen increased interest in the PnetCDF interface from the astrophysics scientists at NCSU (contact: John Blondin).

Progress Report

A collection of improvements for PnetCDF on the NEC SX platform were integrated in the last quarter, and some bugs specific to the Cray X1 were fixed.  At this point we are ready for a 1.0 release of PnetCDF.

We are also investigating what it means to support data mining in PnetCDF.  This will likely include augmented APIs designed to allow users to easily and efficiently perform key operations.

## Plans for next quarter

We have begun working with John Blondin on the use of PnetCDF and PVFS2 with their applications, both on the Cray X1 (PnetCDF only) and on clusters at NCSU (PnetCDF and PVFS2).  Functionally we are in great shape, but performance problems are showing up on the Cray machine.  It is unclear whether these are PnetCDF problems or something inherent in the MPI-IO or file system on that machine, and additional testing will be necessary to determine this.

J. Li continues to lead the data mining support efforts at the PnetCDF layer.  That work will lead to a prototype API for aiding data mining on PnetCDF files.

Task 1.3:  SRM/MPI-IO Parallel File System Caching and Migration Service

The objective of this work is to combine the parallel I/O capabilities of MPI-IO with the remote access and mass storage management capabilities of the Storage Resource Manager (SRM), allowing applications to access remote and local data and to stage data on local parallel I/O resources.  Functionality is being built to allow caching of files on a local parallel file system (such as PVFS) and migrating data between the cache and a remote tertiary storage system in the context of a MPI application.  For example, this capability would allow for movement of data between HPSS and PVFS.

Progress Report

Currently this effort, led by E. Otoo at LBNL, is focusing on completing read functionality and tuning for performance.  In the last quarter, the test system at LBNL was moved to new PVFS2 and MPICH2 versions.  Also, the SRM/MPI-IO functions were updated to use the new SRM-1.2.8 package, new features were added, and bugs were fixed.  Finally, a draft manual for the SRM/MPI-IO library was written.

## Plans for next quarter

Testing in the following quarter will help identify any performance bottlenecks in the system.  Following this a paper will be written and submitted to a major conference in order to help advertise this work.

Task 1.4:  LN/MPI-IO: MPI-IO Interface to Logistical Networks (LNs)

The objective of this work is to provide a high-performance MPI-IO interface to logistical networks, a distributed storage infrastructure being developed at UTK.  Many application groups, including astrophysics groups at NCSU and SUNY Stony Brook, are using logistical networks as a mechanism to move data from supercomputing centers to their local clusters for postprocessing.  This interface would enable these groups to write data directly into the logistical network, eliminating one step in their workflow.

Progress Report

Currently this effort, led by J. Lee at ANL, is in early development.  J. Lee visited the UTK group to better understand their components and is leveraging his previous experience with ROMIO to design a component to hook to LNs.  At this point a beta version of the LN/MPI-IO support has been implemented and tested for correctness and performance.

## Plans for next quarter

At this point our beta version is ready for use by friendly users.  We are actively pursuing collaborators for this effort.  At the same time, we are reporting our performance results to the LN group at UTK and suggesting ways in which the LN system could be improved to better interact with HPC applications in this direct manner.

References

[1] Robert Ross, “PVFS2 and Parallel I/O on BG/L,” invited talk at 2005 BG/L Consortium System Software Workshop, Salt Lake City, UT, February, 2005.

[2] Robert Latham and Robert Ross, “High-Performance I/O for Scientific Applications,” tutorial at CCGrid 2005, Cardiff, UK, May, 2005.

[3] Robert Ross, “The Parallel I/O Software Crisis,” invited talk at ISC 2005, Heidelberg, Germany, June, 2005.

[4] Robert Ross, “Achievements and Challenges for I/O in Computational Science”, invited talk at SciDAC 2005, June, 2005.

[5] Robert Latham, “Parallel I/O in Practice,” tutorial to be presented at Cluster 2005, Boston, MA, September, 2005.

[6] Robert Latham, William Loewe, Robert Ross, Rajeev Thakur, “Practical Parallel I/O,” tutorial to be presented at SC2005, Seattle, WA, November, 2005.

[7] Bill Gropp, Rusty Lusk, Rob Ross, and Rajeev Thakur, “Advanced MPI: I/O and One-Sided Communication,” tutorial to be presented at SC2005, Seattle, WA, November, 2005.

2.  Data Mining and Analysis (DMA)

### Task 2.1: ASPECT: Adaptable Simulation Product Exploration and Control Tool (ORNL)

Contact: Nagiza Samatova, ORNL

The following staff people have contributed to the project over this quarter:

Guru Kora, Nagiza Samatova, and Srikanth Yoginath

## Progress report

The purpose of this work is to provide an efficient, scalable and extensible framework for high performance statistical analysis of scientific data. The framework aims to enable the user to carryout statistical computations in parallel without dealing with the intricacies of parallel programming. The open source R package for statistical computing and graphics is used as the base platform. The parallel computation capabilities are added through the means of enabling data parallelism and task parallelism. Specifically, the development of RScaLAPACK and taskPR packages and their integration under a single parallel R package is pursued. Below, we describe our major accomplishments for this quarter in each of those three directions.

The RScaLAPACK Package:

This quarter we released the new version of the RscaLAPACK package. The parallel Matrix-Multiplication feature was added; some irregularities in the earlier release were identified and fixed; and some memory related issues were addressed to make the new release to handle memory more efficiently.

We worked toward the completion of our paper named “RScaLAPACK: High-Performance Parallel Statistical Computing with R and ScaLAPACK”, the paper was accepted by the conference PDCS 2005, Las Vegas. The final version of the paper was composed and submitted.

The taskPR Package:

This quarter we assessed the capabilities of our current taskPR package with respect to its application in diverse fields like, climate community, proteomics etc.. Based on this analysis, we decided to considerably modify the package design, to stabilize and make the system more efficient, flexible, and supporting richer set of features than the current design provides. Toward this goal, we have been testing and documenting the constraints posed by the current system. With a better understanding of the system needs, we have also been researching for efficient parallel computing means for the taskPR system. The work is still in progress, the design of the system is expected to be completed and prototyped next quarter.

The Generic Parallel Agent:

Considering some of the advanced requirements of application scientists, we are in the process of expanding existing parallel R system to add new functionalities. Some of the proposed features include an open-ended Parallel Agent that will support interfacing the 3rd party MPI or OpenMP codes, added with transparent data handling mechanisms, efficient memory management, and more. The design document was produced and we started the prototyping phase.

## Plans for next quarter

- Completing the TaskPR design, for a better task-parallel system that would incorporate radical changes in the scheduling mechanism, to support various task-parallel features.

- Third release of RScaLAPACK that would allow the package to work with both LAM-MPI and MPICH2 distributions of MPI. Efficient data-distribution and result collection mechanism using Pthreads will be incorporated in the package.

- Prototyping the Generic Parallel Agent.

### Task 2.2: Feature Selection in Scientific Applications (LLNL)

# Contact: Chandrika Kamath, LLNL

## Progress report

In preparation for the licensing of our software to General Atomics, we have been working with the LLNL Industrial partnerships program to complete the required paperwork. On the software side, we redesigned the dimension reduction library to provide a more consistent interface. In the process, we developed a suite of test codes and fixed various bugs which were found during testing. In addition, we checked the documentation to ensure it was complete and consistent. We have also obtained a computer account at GAT to port the software over.

We continued our work on the classification of Poincare plots. A C++ version of our piecewise polynomial approach is working, along with test code, and examples illustrating its use from C, Fortran, and C++. In addition, summer student Abraham Bagherjeiran has been implementing the KAM approach for the classification. Neil Pomphrey had pointed us to this approach as a possible alternative. Our early experiences have shown that the thresholds used in the classification in KAM are not appropriate for our simulation data. However, the features extracted in the KAM approach can be used in a classifier to obtain better results. We are currently making all our codes more user friendly by adding error handling and improved feedback on errors. We also obtained additional data for testing our codes.

We have continued our interactions with scientists at PPPL on the Poincare plot analysis. In addition to the classification of the orbits, they also want specific features extracted for certain orbits (islands and separatrices). We have been seeking clarifications on these features.

## Plans for Next Quarter

We will complete the implementation and testing of the first version of various methods for the classification of the Poincare plots and make it available to PPPL. We will also work on extracting the specific features of interest for islands and separatices.

## Outreach

We plan to complete the paperwork for licensing our software for dimension reduction and anomaly detection in streaming data to General Atomics. This software was developed with partial funding from SciDAC.

We will continue our outreach efforts by publicizing our results and drawing attention to the other activities of the SDM center when interacting with new and existing customers.

### Task 2.3: High-dimensional indexing techniques (LBNL)

# Contact: John Wu, LBNL

Contributors: Kurt Stockinger

## Progress report

- Added two new features to Grid Collector: enabled query of set-valued attributes and enabled tracking of progress of clients.  The first feature is used to handle attributes like trigger setup.  This attribute is frequently used to select STAR events that are produced from a particular trigger, a hardware device that started the recording an event.  In STAR, as many as 32 hardware triggers can be used in any run of the experiment.  In the data, they are simply recorded as triggerSetup[0] to triggerSetup[31] without any particular order.  Previously, to select all events produced by trigger A, the user would have to state it as “triggerSetup[0] = A || triggerSetup[1] = A || triggerSetup[2] = A ….”  This is tedious for the user to specify and inefficient for Grid Collector to process.  The new feature allows the user to specify the same condition as “Any(triggerSetup) = A,” which is much more compact.  We also implemented an efficient indexing strategy to process this type of conditions.  The second new feature enables the Grid Collector coordinator to better track the progress the clients and allows a client to take over the work originally assigned to a different client in case the original client failed to make any progress.  This should improve the resilience of the Grid Collector.

- Presented our work on Grid Collector as the International Supercomputer Conference 2005 at Heidelberg, Germany.  Grid Collector received an award in the category of Data Management on the Grid.

- Built a ROOT loadable library to make FastBit indexing schemes available to ROOT users.  This preliminary version mainly support selective access to entries stored in ROOT files through the function Draw available from a number of ROOT classes.  This is the first step of our integration work with ROOT system.

- Presented our work on DEX at SSDBM 2005.

- Our work on DEX has also been accepted by IEEE VIS 2005, a highly regarded visualization conference.  From the visualization’s point of view, DEX provides a new query-driven paradigm for visual data analysis.  The feature of support multi-variant data selection supported by DEX is a highly useful feature that is not well supported in the existing visualization frameworks.

- Presented a poster about our work on FastBit and its applications in Grid Collector and DEX.

## Plans for next quarter

- Explore alternative options for Grid Collector's inter-process communication.  The STAR software team is concerned about the maintenance of ORBacus which is currently used by Grid Collector but is no longer supported by the original developers.

- Continue to work with visualization experts to improve the rendering capability of DEX.

- Continue to work with ROOT developers to provide better integration between FastBit and ROOT.  Licensing issues may complicate the work.

- Participate in a High-Performance Analysis Challenge (organized by Supercomputing 2005).

Task 2.4: Integrated Data Management and Analysis Facility (IDMAF)

Contributors: Jeffrey Vetter, Philip Roth, Richard Barrett (ORNL), Micah Beck (UTK/ORNL)

## Progress report

Our focus over the past quarter is to improve the end-to-end data management of scientific applications. In particular, we have been focusing on mapping the application data generated by a parallel filesystem to a geographically-distributed network of application users.

One of the strengths of parallel file systems is that they hide the layout of data across multiple storage elements from the application.  This allows the application code to be independent of both the data layout and the storage configuration.  However, when data is moved to a collaborating system (either in the LAN or WAN) that system may not be able to benefit from the parallel data layout - the logical view of the file becomes sequential.

We are pursuing a new approach that uses a file descriptor at the application level which makes parallelism and other aspects of file layout explicit.  A file would be explicitly implemented as a set of subfiles plus metadata (the file descriptor), specifying how those subfiles are combined to create a single logical file.  This would be a generalization of the exNode data structure that is used in Logistical Networking, but it could be used in more private environments, and could incorporate a variety of storage resources (not just Internet Backplane Protocol depots).  This is quite different from PVFS, which is a file system that interfaces with the kernel.

In this approach, the layout of subfiles may reflect the configuration of the processor and pattern of access by the application.  Thus, the file layout may have to change between the stages of a computational workflow.  While this work is performed on demand by parallel file systems, an application-layer scheme may need to implement such operations in advance in order not to burden the executing processor.  This integration of file layout management into scientific workflow is part of the work that is necessary in order to extend storage parallelism beyond the domain of a shared file system.

In this regard, we have been working on optimizing large long-distance file transfers using IBP to buffer data at a point in the middle.  We have been able to show increases in bandwidth for transfers in excess of 200GB when buffered in the middle as opposed to being sent directly from end to end with no buffering.  The increase is a result of the decreased latency on each hop of the transfer.

Specific accomplishments this quarter include:

- We have been generating a large (multi-gigabyte) matrix A and a vector b from a large parallel computer at ORNL and storing it to an IBP depot in Houston.  From there it is read in to another large parallel computer running at NERSC, where the equation Ax=b is solved for x.  Storing at the depot speeds up the transcontinental transfer, but also acts as a buffer if the batch queue at NERSC does not start the job to consume A immediately.  The transfer framework has been implemented, and the computational component will be completed this summer.

- We have begun discussions with a number of application groups regarding their current use of storage and I/O in large simulation codes, and their plans for data intensive workflows in the coming 6 months to a year.  Attendance at the SciDAC 2005 PI meeting was an opportunity for us to reach these individuals through informal talks and also through the presentation of a poster.  Many researchers are already using or are interested in learning more about Logistical Networking.

- We have continued collaborations with Jonghyun Lee of ANL who has implemented an ADIO on top of Logistical Networking, thus creating compatible ROMIO, parallel netCDF, and HDF5 layers.  Future discussions with the group at ANL, including a planned meeting during Rob Ross' upcoming visit to ORNL, may lead to tighter integration between their file system work (PVFS, ROMIO) and the traditionally wide-area work on Logistical Networking.

- We also measured the I/O costs for the VH1 application on Phoenix and Seaborg as well as for the IOR synthetic benchmark code, which enabled us to understand the importance of I/O efficiency in our most important applications.

- We participated in the DARPA HPCS IO workshop, organized by David Koester, to discuss the IO requirements of the HPCS mission partners. This workshop included a discussion of applications io requirements, computer center storage architectures, and HPCS vendor storage technologies.

# Plans for Next Quarter

- Complete experiments for large data transfers of simulation data between geographically distributed sites using Logistical Networking.

- Continue working with target applications teams to improve their strategies for data intensive workflows by using Logistical Networking and the Internet Backplane Plane to dynamically manage their simulation output. Develop a specific strategy for at least one team to improve their workflow.

- Complete initial prototype of IO tracing functionality in Sequoia tracing toolkit. Current implementation handles MPI-IO. The final implementation will include partial support for Posix and Fortran IO.

- Continue application IO characterization with new Sequoia toolkit.

- Work with ANL to accelerate the ADIO development of a Logistical Networking layer for ROMIO, parallel netCDF, and HDF5.

# 3. Scientific Process Automation

The Internet is becoming the preferred method for disseminating scientific data from a variety of disciplines. This has resulted in information overload on the part of the scientists, who are unable to query all of the relevant sources, even if they knew where to find them, what they contained, how to interact with them, and how to interpret the results. Thus instead of benefiting from this information rich environment, scientists become experts on a small number of sources and use those sources almost exclusively. Enabling information based scientific advances, in domains such as functional genomics, requires fully utilizing all available information. We are developing an end-to-end solution using leading-edge automatic wrapper generation, mediated query, and agent technology that will allow scientists to interact with more information sources than currently possible. Furthermore, by taking a workflow-based approach to this problem, we allow them to easily adjust the dataflow between the various sources to address their specific research needs.

# Task 3.1: Mediated Query Environment (SDSC)

Participants: Ilkay Altintas, Bertram Ludaescher, Reagan Moore

## Accomplishments:

- New features, improvements, etc. to Kepler/SPA:

  - Combined the features of the existing CommandLine and Exec actors into one actor. The actor, use cases, and documentation were checked in to the Kepler CVS.

  - Conversion of Kepler metadata format into a docbook-style automated Kepler documentation. (In progress due to the metadata format updates in Kepler.)

  - Application for traversing the actor list in Kepler and generating documentation from Kepler actors using the docbook transformer.

  - Implement a generic client for SOAPLab services. (In progress). This is an outcome of the LINK-UP project with the myGrid project (UK e-Science programme) and will provide new SOAPLab-based bioinformatics services (among others).

  - Implementation of JMol visualization code into Kepler.

  - Work on adding basic visualization modules into Kepler. (Joint work with SDSC’s VisLab. In progress.)

  - Implementation of support for Nimrod as composite actors in Kepler for large-scale distributed execution. The actors can be searched in the Kepler tree by simply using Nimrod or Grid as a keyword.

- Visit to PPPL. Goals that were decided on:

  - Develop modules for Elvis collaboration tool in Kepler. (In progress, Ilkay + Pierre/NCSU)

  - Started development of the conceptual workflow for Pellet Injection Simulation. (In progress, joint work with NCSU.)

- Discussed data/process provenance and execution logging utility with Ayla and Oscar from Utah.  Oscar and Ilkay will have a 2-day meeting in San Diego on July 18-19, 2005.

  - Tried to install SciRun modules. First try was unsuccessful but will work on it again and test the implemented modules.

- New Workflows and Scientific Communities and Outreach:

  - Adoption of various actors, in particular command line, web service, data transformation, and browser actors in a variety of workflows from different communities, including in oceanography, phylogeny, geosciences, ecology and biology workflows.

## Publications and Presentations

- Prepared a poster and presented: E. Frank, I. Altintas, J. Zhang, B. Ludaescher, D. Pennington, W. Michener, “A Scientific Workflow Approach to Distributed Geospatial Data Processing using Web Services”, 17th SSDBM 2005, Santa Barbara, CA, June, 2005.

- Joint Ptolemy/Kepler Miniconference, May 12th, Berkeley. Several presentations (including by Altintas and Ludaescher) on Kepler; e.g., project overview (Ludaescher), distributed Kepler workflows (Altintas), semantic extensions (Bowes), coupling with R (Higgins), the Kepler packaging and archival format (KSW), etc. .

- Technical report, submitted for publication: W. Sudholt, I. Altintas, K. Baldridge, “Scientific Workflow Technology to Enable Computational Chemistry on the Grid”.

- Actor-Oriented Design of Scientific Workflows, Shawn Bowers, Bertram Ludaescher, Proc. Intl. Conf. on Conceptual Modeling (ER), LNCS, 2005

## Other

- Attended Kepler developers meeting in Santa Barbara (Altintas). Six month planning, including milestones and release plans for Kepler. SPA goals were taken into account during planning.

- ACM SIGMOD-Record, Special Section on Scientific Workflows, co-edited by Bertram Ludaescher and Carole Goble (to appear September, 2005)

- Attended Intl. Symposium on Grid Computing (ISGC), April 25-29, Taipei, Taiwan. Presentation on Kepler Scientific Workflow system (Ludaescher).

## Plans for coming quarter

- Finalize: Conversion of Kepler metadata format into a docbook-style automated Kepler documentation.

- Addition of "WSDL like" descriptions for command line actors (ACD file)

- Design and implementation of the unfinished parts of the execution log utility. (With Oscar/Utah, in progress.)

- Design implementation of Elvis actor and developing simple use-cases for it. (With Pierre/NCSU, in progress)

- Finalize the design for the Pellet Injection Simulation Workflow from Scott Kalsky’s group in PPPL and start implementation. (With NCSU, in progress.)

- Work on the natural Web Service and Grid support in Kepler using specialized directors for Grid dispatching and Web Services.

- Help testing the SciRun/Kepler interface.

# Task 3.2: Outreach and User Interaction (LLNL)

Participants: Terence Critchlow, Xiaowen Xin

## Progress report

- Deployed data transfer workflow (TSI-1) at Stony Brook

- Worked with SDSC to address deployment issues

- Attended SciDAC PI meeting

- Xiaowen transferred to Matt Coleman’s project. She will continue to work on extending his workflow, and her work will remain relevant to SPA despite her no longer being a directly funded member of the team.

## Plans for next quarter

- Fill developer position

- Begin development of data analysis component of TSI-1 workflow.

# Task 3.3: Incorporation of Agent / Workflow Technology (NCState)

Participants: Mladen Vouk, Zhengang Cheng, Brent Marinello, Ruben Lobo, Pierre Mouallem, Kera Bell

Progress Report

In accord with the Q1/05 plan, during the last 3 months of this reporting period, we were working on several fronts: a) dissemination of SDM related information and research via conferences and presentations – this includes work on papers, theses and reports, as well as documentation of existing SPA codes, b) software, service and infrastructure robustification of the SPA setup –service fault-tolerance and fail over arrangements, development of new/replacement services, c) in-depth analysis of the GUI aspects of the solution, and d) further work on case-study workflows (PPPL and TSI).. All these activities support two major goals: (i) semi-automatic generation of data-transforms that translate into web-services and pro-active support functions for scientific workflows, and (ii) identification, assessment and implementation of general as well as domain-specific workflow extensions to Ptolemy framework that enable support of complex scientific workflow description and execution.

We released a new “TSI-NCSU” astrophysics workflow version, and initial, draft, versions of elements of two PPPL workflows. We are also in the process of integrating a scientific workflow methodology assessment document based on the studies we have performed in the last few years. We visited PPPL and participated and presented in several SDM related meetings. Vouk, Cheng, Marinello and Moullem visited PPPL in June to discuss workflows (SDSC and UC Davis were there as well). We are currently Working on Integrating several PPPL workflows and components into SDM (in coordination and cooperation with Ilkay, SDSC).

- Ravi's Workflow (pellet injection simulation). We created an initial design(workflow) and we're waiting on Ravi's Feedback

- Integrating Elvis into Ptolemy. Our initial approach is using the Command Line Actor in Ptolemy to call Elvis. Later on we will create an actor that wraps Elvis and make it an integral part of Ptolemy.

Plans for next quarter

This work is expected to continue in Q3-2005, in a) dissemination,  b) service development in the form of case-study work (new interactions), and c)  fault-tolerance, indirect flows and security. Intent is to deliver a additions (actors) to SPA workflow libraries, workflows and engine.

Specific end-user collaboration is with Dr. Blondin (astrophysics workflows).and with with PPPL scientists (Klasky). We are also looking at the security and confidentiality management of workflows.

Personnel:

- Mladen Vouk (PI, Professor) - project coordination and management, scientific workflow research and guidance

- Zhengang Cheng (PhD candidate) - actors, service, SPA engine support, semantic verification and validation, workflow composition – TSI workflows

- Brent Marinello (MS candidate) - grid services testbed, large data flows, automation of TSI flows and PPPL workflows

- Ruben Lobo (PhD candidate) - software packing

- Pierre Mouallem (MS candidate) workflow fault-tolerance and reliability, services, actors, packaging, automation of PPPL workflows

- Kera Bell (PhD candidate) – workflow security and confidentiality

Relevant Publications (Q1-05)

Workflow principles

- Pierre Moulaem, M.S, 2005, NC State University "Fault-tolerance and reliability in scientific workflows", defended in Q2-05.

Software

- Release of a version of Blondin workflows and documentation [http://www(casc.llnl.gov/sdm/download.php]

- Virtual Computing Laboratory [http://vcl.ncsu.edu]

- Development of first elements of PPPL workflows (Elvis and pe

Professional Engagement (Vouk, Cheng)

# Sixth Biennial Ptolemy Miniconference - Featuring the Kepler Project at Berkeley May 2005. (http://ptolemy.eecs.berkeley.edu/conferences/05/body.htm) – attended Cheng.

- International Conference on Information Technology Interfaces (ITT), 2005, Member of the International Program Committee – attended in June 2005 – very interesting presentations from UK e-Science workflow group - Vouk

- ACM SouthEast Conference, 2005, 2006. Member of the program committee - Vouk

- High Assurance Systems Engineering Symposium, 2005, member of the program committee - Vouk

- International Symposium on Software Reliability Engineering, 2005 member of the program committee, chair of the 2006 event - Vouk

# Task 3.4: SCIRun/Kepler integration (Utah)

Participants: Steven Parker, Ayla Khan, Oscar Barney, Thiago Ize

The University of Utah has continued to build on the SCIRun/Ptolemy integration prototype.  We now have a SCIRun connected with Kepler with a Kepler workflow driving SCIRun.  The first example is an iteration component in Kepler that loads a series of datasets and executes them in a SCIRun pipeline.  We are currently working to commit this actor into the Kepler repository.

This past quarter we developed a socket interface for SCIRun and corresponding SPA actors.  The benefits of this interface over the JNI are numerous.  First and foremost it is much more stable than the JNI interface because there are no interacting threads.  Also, is is almost as fast when the SCIRun server is run on local machine.  This interface allows SCIRun to be run on a different machine than the workflow is running on and the server has a basic ability to "detach" from the workflow.  We are currently working with San Diego to further test this actor.  Once we have a use case, a last few adjustments can be made and it will be ready to go.

We have also been working on formulating ideas for logging and caching (provenance and "smart reruns") in SPA and Kepler into reality.  We are currently developing a prototype of these capabilities.  Our goal is to have a standalone provenance mechanism that does not require any extra "wiring."  Also we are working on integrating this with a cache manager to facilitate "smart reruns." Our goal is to have preliminary system for "smart reruns" together by the end of the summer.

We continue to work on the flow of data between Kepler and SCIRun.  Currently, simple types such as strings are used to communicate data.  Large dataset exploration will require more efficient data handling.

Accomplishments:

- Improved stability of Kepler/SCIRun interface by implementing a “remote control” facility in SCIRun.  (Utah)

- Continued design of Java to SCIRun data bridging mechanisms (Utah)

Publications/presentations:

- Presented a poster at the Ptolemy/Kepler mini-conference.

Plans for coming quarter:

- Incorporate actor logging and provenance into Kepler.

- Seek out users for the SCIRun/Kepler combination