United States Department of Agriculture (USDA) eGovernment Program

Overview – Executive Summary

eLearning Business Case

Final

February 2003

Table of Contents

Revision History	iii

Previous Change History	iii

Document Sign-off	iii

1	Introduction	1

1.1	Project Description and Status	1

2	Current Capability	4

2.1	Business Architecture	4

2.1.1	Internet Combined Administrative Management System (I-CAMS)	5

2.1.2	mGen	5

2.1.3	Training Integrated Personnel System and Virtual Training Assistant (TIPS/VTA)	5

2.2	Goals and Objectives	6

2.3	Customers and Stakeholders	6

3	Desired Capability	7

3.1	Business Architecture	7

3.2	Goals and Objectives	8

3.2.1	President’s Management Agenda	9

3.2.2	USDA Secretarial Priority	9

3.2.3	USDA eGovernment Strategic Plan	10

3.2.4	Executive Order 12866	10

3.2.5	Office of Management and Budget Circular A-123	11

3.2.6	Office of Management and Budget Circular A-130	11

3.2.7	Regulatory Flexibility Act of 1980	11

3.2.8	Quality of Information Guidelines	11

3.2.9	Government Paperwork Elimination Act (GPEA)	12

3.2.10	Section 508	12

3.3	Customers and Stakeholders	12

4	Value Proposition	14

4.1	Benefits	15

4.1.1	Citizens	15

4.1.2	Business Partners	15

4.1.3	Employees	15

5	Impacts	17

5.1	Enterprise Architecture	17

5.2	eGovernment Planning	18

5.3	Risk Management	19

5.4	Telecommunications Plan	20

5.5	Security Plan	20

6	Alternatives Analysis	21

6.1	Build Individual Solutions	21

6.2	Leverage an Existing USDA System	22

6.3	Contract the eLearning Solution to an Application Service Provider	23

7	Implementation Approach	24

7.1	Staffing Plan	24

7.1.1	Advisory Team	24

7.1.2	eGovernment Program Management Office	24

7.1.3	eLearning Project Team	25

7.2	Project Plan	25

# Revision History

## Previous Change History

Table a – Previous Change History

| Version | Date | Author | Comment |
| --- | --- | --- | --- |
| 1.0 | 11/19/2002 | Amanda R. Plummer | Initial Draft |
| 1.1 | 11/21/2002 | Amanda R. Plummer | Updated with team comments |
| 1.2 | 11/22/2002 | Amanda R. Plummer | Updated with team comments |
| 1.3 | 11/22/2002 | Amanda R. Plummer | Updated with team comments |
| 1.4 | 11/22/2002 | Amanda R. Plummer | Updated formatting |
| 1.5 | 11/23/2002 | Amanda R. Plummer | Updated with team comments |
| 1.6 | 11/24/2002 | Elaine K. Turville | Updated formatting |
| 1.7 | 12/03/2002 | Sara Q. Tyndall | Updated formatting |
| 1.8 | 12/03/2002 | Amanda R. Plummer | Updated with team comments |
| 1.9 | 12/09/2002 | Elaine K. Turville | Updated naming |
| 2.0 | 12/11/2002 | Elaine K. Turville | Updated with team comments |
| 2.1 | 12/13/2002 | Elaine K. Turville | Updated with team comments |
| 2.2 | 12/17/2002 | Elaine K. Turville | Updated with team comments |
| 2.3 | 01/13/2003 | Elaine K. Turville | Updated with team comments |
| 2.4 | 01/28/2003 | Elaine K. Turville | Updated with team comments |
| 2.5 | 02/03/2003 | Liesl M. Awalt | Updated with team comments |
| 2.6 | 02/05/2003 | Liesl M. Awalt | Added reference to early adopters |
| 2.7 | 02/06/2003 | Liesl M. Awalt | Updated with Sandy Facinoli comments |
| 2.8 | 02/19/2003 | Liesl M. Awalt | Updated with Sandy Facinoli comments |
| 2.9 | 02/20/2003 | Liesl M. Awalt | Updated with Sandy Facinoli comments |
| 3.0 | 02/26/2003 | Liesl M. Awalt | Updated with Cyber Security comments |
| 3.1 | 02/27/2003 | Elaine K. Turville | Updated with comments |
| 3.2 | 07/25/2003 | Gregory A. Zanowski | Updated to read “Final” |

## Document Sign-off

Table b – Document Sign-off

| Date | Name | Title |
| --- | --- | --- |

# Introduction

This document serves as a high level overview of the eLearning Select Phase business case and includes the following sections:

- Current Capability: Outlines the services or processes that currently exist.

- Desired Capability: Describes the vision for the initiative.

- Value Proposition: Addresses the business need and justification for implementation.

- Impacts: Identifies the effects on existing technological infrastructure and business initiatives.

- Alternatives Analysis: Delineates the three alternatives for the solution.

- Implementation: Documents the steps necessary to implement the program.

## Project Description and Status

eLearning is one of the twelve eGovernment Smart Choices that were delineated in USDA's eGovernment Strategic Plan FY 2002-2006.  The twelve Smart Choices are all cross-mission area, enterprise-wide or inter-departmental in nature.  They are the prioritized results of a process that originally identified hundreds of prospective eGovernment opportunities.  For each of the initiatives including eLearning, an interagency team of USDA's best business and technical leads are driving the efforts to complete all necessary analysis to secure the funding and move towards implementation.

USDA’s eLearning initiative will be closely integrated with government-wide efforts to improve education and training services through the Presidential Initiative for eTraining.  USDA intends to leverage GoLearn.gov for much of its learning content and the Learning Management System (LMS).  The GoLearn.gov solution will be evaluated based on its ability to meet USDA’s requirements for the LMS.

Additionally, USDA’s eLearning initiative plays a role in the Department’s Human Capital Management Plan.  The Plan supports the Human Capital Management component of the President’s Management Agenda.  Throughout the document, the interconnectivity of the Plan with the eGovernment initiatives and specifically eLearning are described in detail.  Team members from the eGovernment Program are involved in assisting the Department’s Human Resources Staff on a successful course for ensuring that eLearning activities support the learning needs outlined in the Plan.

The eLearning initiative will also support the requirements of the CIO Council’s government-wide IT Roadmap program.  IT Roadmap, led by the Information Technology (IT) Workforce Council, is intended to identify competencies and strategic needs for careers in IT.

An integrated eLearning environment in USDA that supports and enhances government-wide initiatives will provide USDA with a more effective learning experience at significant cost reductions. The integrated environment spans the underlying LMS that manages all training (formal, classroom, CD ROM, online, etc.) and also the learning content that is provided online via the LMS.  Courses provided through the LMS will be available to USDA employees and potentially to the Department’s state and local partners.

A Learning Management System is a software application that enables the delivery and management of all facets of training methodologies, including the ability to manage classrooms, learning assets, instructors, schedules, learning paths and all of the necessary components to deliver training in an effective manner.  An LMS provides instructors with the ability to create and deliver content and monitor student participation and assess student performance.  Also, an LMS allows individuals and groups of users to:

- View complete course listings and course information;

- Register, schedule and track training sessions;

- Track competency and certification progress;

- Personalize training and development plans; and

- Manage payments.

With an enterprise-wide Learning Management System, trainers will be able to create, manage, and deliver a combination of self-paced and live learning experiences over the Web or other electronic media, traditional instructor-led training, blended-learning, and various other forms of instruction.

The following capabilities will be delivered:

- Administration of curriculum: Adjustable curriculums for the entire Agency, group of individuals, or single employees;

- Individualized training: Specialized training to enable employees to gain skills;

- Registration for training: Registration for training, both online and offline, within the USDA or externally;

- Financial Support: Integration of a learning management system with Department financial systems to centralize the procurement of training;

- Training delivery platforms: Online delivery platforms supported by the training management system;

- Content Publishing for Online Courses: Creation and maintenance of content in a solution that uses a common content management capability;

- Standardized Skills Assessment: Common skills assessment capability across the enterprise;

- Human Resources System Integration: Tracking of training on an individual's personnel record; and

- Collaboration with other learners: Tools that enable users to collaborate with each other during the learning process.

# Current Capability

The current capability section evaluates the business architecture, goals and objectives, customers and stakeholders that exist for a learning management system in the current environment.

## Business Architecture

The following section gives a brief overview of the USDA systems used to manage and administer training within USDA.  A number of Agencies currently use one of several online systems for learning management.  The following is a list of systems being used and the Agencies that support these systems:

- Internet Combined Administrative Management System (I-CAMS)

  - Natural Resources Conservation Service;

  - Farm Service Agency;

  - Rural Development; and

  - Agricultural Marketing Service.

- mGen

  - Risk Management Agency;

  - Rural Development; and

  - APHIS.

- Training Integrated Personnel System (TIPS) and Virtual Training Assistant (VTA)

  - Forest Service; and

  - Food Safety and Inspection Service.

Overall, existing learning management systems used by Agencies in USDA have the following limitations:

- No system addresses all of the LMS capabilities listed above;

- LMS capabilities, if available, only exist on an Agency-specific basis without enterprise-wide cooperation; and

- Processes addressing LMS capabilities are often handled manually using paper.

### Internet Combined Administrative Management System (I-CAMS)

While Internet Combined Administrative Management System (I-CAMS) is not a learning management system, it does provide some capabilities for training management.  I-CAMS is a web-based integrated human resources information system that allows employees to access employment information from a centralized database maintained by the Human Resources Department.  The system allows employees to view their performance reviews, supervisors to initiate and store performance plans and reviews, and all users to request, process and review training.

### mGen

Two years ago, the Office of Communications purchased an “off the shelf” third-party learning management system called mGen.  RMA and RD are currently using the mGen solution.  APHIS, on the other hand, purchased the software licenses but has not yet implemented mGen.  The mGen solution comprises capabilities of both a learning management system and learning content management system.  Course content available from Learn2, SmartForce, NETg, and ElementK can be quickly integrated into mGen.  The mGen solution provides a built-in content management system, content authoring tools, assessment tools for quizzes and exams, and skills gap analysis.

### Training Integrated Personnel System and Virtual Training Assistant (TIPS/VTA)

The Training Integrated Personnel System (TIPS) system allows students to evaluate themselves against competencies required for their present position and future positions while completing their Individual Development Plan.  Included in the Forest Service’s system is an off-the-shelf learning management system called Virtual Training Assistant (VTA) that has administration, training delivery, and evaluation tools.  The Food Safety and Inspection Service has an implementation of the VTA system without TIPS, but they are only using it for tracking purposes, not its full learning management capabilities.

## Goals and Objectives

Currently, learning-related technologies within USDA inconsistently support the goals and objectives of the President’s Management Agenda, USDA Strategic Plan, eGovernment Strategic Plan, GPEA, and Section 508.  Without consistent enterprise-wide standards and solutions, USDA struggles to meet many of these goals and objectives.

Across the Department there are duplicative activities related to the delivery of training services, software licenses purchased, and work related to the procurement, design, implementation and management of training activities performed.  Some organizations within USDA use online tools to provide training to its employees.  However, USDA does not currently employ a universal system to provide cost savings and prevent wasteful duplication of course offerings.  Until an enterprise-wide solution is in place, the goals and objectives of the President’s Management Agenda, USDA Strategic Plan, and the eGovernment Strategic Plan cannot be met.

## Customers and Stakeholders

The eLearning initiative includes both internal and external key customers and stakeholders who are either directly served or affected by the implementation of the eLearning program.  It is important to consider the impact of the initiative on these groups within a discussion of the current situation at USDA.  The following are the primary customer groups addressed by the eLearning initiative outlined in this business case:

- Citizens: Service to citizens will improve dramatically as USDA employees receive the right training to increase their productivity on the job;

- Business Partners: Access to training will increase USDA’s business partners’ ability to effectively conduct business.  Service to business partners will improve through better training for the USDA employees with whom they interact; and

- Employees: Continuous training of employees is one of the most important activities performed at USDA and is a key component of the Department’s Human Capital Management Plan in support of the President’s Management Agenda.  This importance is evidenced by the fact that most Agencies in the Department have a formal training program and dedicated training staff.  Any USDA employee who receives, administers, or manages training will benefit from the enterprise-wide eLearning initiative as they have the opportunity for appropriate learning experiences delivered in an effective and efficient manner.

# Desired Capability

The desired capability section evaluates the business architecture, goals and objectives, and customers and stakeholders that will exist for eLearning in the future environment.

## Business Architecture

eLearning encompasses several overarching objectives that reflect an effort to satisfy the current business needs of USDA with regards to eLearning.  These goals are the means by which we define what the investment should accomplish during its lifecycle.

A successful, enterprise-wide eLearning environment implemented by each Agency in USDA and administered through a central learning management platform will allow Agencies to combine existing methodologies and emerging technologies.  The eLearning initiative consists of the learning content and also the Learning Management System that hosts and displays the training to the users.  These LMS tools will provide a more effective learning experience at significant cost reduction.

Increasingly, trainers will be able to effectively design a training program using a combination of self-paced and live learning experiences over the Web or other electronic media, traditional instructor-led training, and various other forms of instruction. By sharing training experiences, successes and common platforms, Agencies will increase their ability to utilize new training methodologies without duplicating efforts or shouldering the burden of technology implementation alone.

The eLearning initiative will leverage government-wide training content that is available through GoLearn.gov, a learning management system supporting the Presidential Initiative for eTraining.  Using the interagency contract that is being created currently, Agencies will be able to take part in the purchasing of content from GoLearn.gov at deep discounts.  In addition, the site offers free courses, the opportunity for collaborative learning, and other constantly increasing features for learners visiting the site.

As seen in the analysis of USDA’s current learning management capabilities, there are a host of actual and prospective duplications in services rendered, software licenses purchased, and the preparation of training within USDA.

An enterprise-wide learning management solution will provide the following tangible benefits:

- Allow for economies of scale in the enterprise-wide purchase of eLearning products and services;

- Eliminate redundancies among training offered within the Department;

- Coordinate management, and promote interagency collaboration, of Federal eLearning services by USDA, although resources would be retained by the Agencies to which those resources were appropriated;

- Encourage Agencies without eLearning strategies to adopt this capability as the basis for their eLearning products and services;

- Enhance the skill development of USDA employees by providing access to a wide array of training not previously available; and

- Link the competencies to courseware and individual development plans to reach other government Agencies and tie them to their Agency strategic plans.

## Goals and Objectives

The eLearning initiative will support many USDA and government-wide goals and objectives, including those detailed in the following sections:

- President’s Management Agenda;

- USDA Secretarial Priority;

- USDA eGovernment Strategic Plan;

- Executive Order 12866;

- Office of Management and Budget Circular A-123;

- Office of Management and Budget Circular A-130;

- Regulatory Flexibility Act of 1980;

- Quality of Information Guidelines;

- Government Paperwork Elimination Act (GPEA); and

- Section 508.

### President’s Management Agenda

USDA eLearning supports the President’s Management Agenda and the Administration’s emphasis on the overall improvement of education and training services.  Investment in the eLearning initiative will provide USDA employees with better access to a wider array of training opportunities.  It will support training efforts, electronic and traditional, that are now underway throughout USDA’s Agencies.

eLearning serves to fulfill the eGovernment ideals as established by the President’s Management Agenda.  eLearning specifically addresses the President’s Strategic Management of Human Capital Initiative to: “…provide high interest and government-required training to government employees at economies of scale pricing.”

The eLearning initiative will integrate fully with the Presidential Initiative eTraining.  USDA will quickly move to leverage GoLearn.gov for all government-wide training content.  While USDA is performing vendor analysis for the LMS, the content will be hosted on the GoLearn.gov site.

During vendor analysis, USDA will review the LMS that GoLearn.gov is implementing and evaluate it to determine if it fulfills all of the USDA requirements for an LMS.  The GoLearn.gov evaluation will occur in parallel with the evaluation of the existing systems at USDA and other vendors that offer complete learning management solutions.

### USDA Secretarial Priority

USDA Secretarial Priority refers to the consideration that is given to projects, which directly support the priority initiatives of the Secretary or the Administration.  eLearning is one of those projects supported by the Secretary of Agriculture.  The Secretarial Priority rating is awarded if the investment supports these priorities or is an acknowledged budget priority.  The components of Secretarial Priority include the following:

- Policy statements by the Secretary, Under Secretaries and Assistant Secretaries;

- Department budget priorities; and

- Administration budget priorities.

### USDA eGovernment Strategic Plan

The eLearning initiative is identified as a “Smart Choice” opportunity for the USDA eGovernment strategic plan as well as multiple Agency tactical plans.  Implementing eLearning clearly supports the USDA eGovernment Strategic Goal 3: “Improve internal efficiency by promoting enterprise-wide solutions.”  Specifically, it meets the following objectives:

- Reduction in redundant applications, systems, and/or processes;

- Increase in collaboration and information sharing among USDA employees;

- Increase in the percentage of USDA employees using eLearning to complete eGovernment and other training needs;

- Decrease in time spent on support functions and administrative tasks;

- Increase in number of support and administrative functions deployed enterprise-wide;

- Decrease in redundant support systems across Agencies and/or mission areas;

- Increase in employee satisfaction with support and administrative functions;

- Increase in the accuracy of management reporting and analysis; and

- Increase in the number of management processes reviewed or redesigned for compatibility with eGovernment initiatives and services.

Implementing eLearning supports the USDA Government Strategic Goal 1:  “Improve citizens' knowledge of and access to USDA in order to enhance service delivery” by increase in the number of rural citizens receiving USDA training or services via the Internet.

A successful eLearning implementation would improve the performance and productivity of all employees through increased opportunities for and better experiences with training.

### Executive Order 12866

The eLearning initiative supports the goals of Executive Order 12866, which addresses the need to reform and make more efficient the regulatory process within federal government.  With increased availability and sharing of information across the enterprise, USDA will enhance planning and coordination with respect to new and existing regulations.

### Office of Management and Budget Circular A-123

This Circular provides guidance to Federal managers on improving the accountability and effectiveness of Federal programs and operations by establishing, assessing, correcting, and reporting on management controls.  USDA employees will realize such improvements with the implementation of the eLearning initiative.  Through the use of the documented business processes, management structures, and workflow standards that are part of the eLearning initiative, employees will aid in ensuring accountability for results through cost-effective and enterprise-wide capabilities.

### Office of Management and Budget Circular A-130

The eLearning initiative directly supports the provisions of this Circular on the management and security of federal information resources.  The enterprise will benefit from the implementation of standardized business processes and workflows through the eLearning initiative.  Such improved organizational structures will increase the ability of USDA management to maintain their training-related information resources.

### Regulatory Flexibility Act of 1980

The eLearning initiative will support the goals of the Regulatory Flexibility Act of 1980.  This legislation requires various analyses, including cost impacts and evaluation of alternatives, prior to any federal agency regulation activity.  This legislation requires Federal Agencies to publish a semiannual regulatory flexibility agenda, publish general notice of any proposed rulemaking, and prepare and make public an initial regulatory flexibility analysis.

### Quality of Information Guidelines

The identification and proper handling of electronic information will directly support the impending requirements from OMB for establishing quality of information guidelines to ensure the quality, objectivity, utility, and integrity of information disseminated by the Department of Agriculture.

### Government Paperwork Elimination Act (GPEA)

The GPEA requires Federal agencies, by October 21, 2003, to provide individuals or entities that deal with agencies the option to submit information or transact with the agency electronically, and to maintain records electronically, when practicable.  USDA’s eLearning initiative supports the GPEA by enabling USDA employees to conduct training-related transactions electronically.  For example, users can register for training online and trainers can administer curriculums online.  In addition, a learning management system can be integrated with human resources systems to track and maintain employees’ training schedules electronically.  All of these examples are in line with the objectives outlined in the GPEA.

### Section 508

USDA will ensure the eLearning initiative provides ready access to information and services in accordance with Section 508. A reasonable accommodation process will be created and adjusted to handle requests and address complaints related to technology.

The eLearning initiative will also be an excellent way to ensure courses offered online at USDA are Section 508 compliant.  If they do not pass the compliance guidelines, they will simply not be included in the catalog of courses online.

## Customers and Stakeholders

The eLearning initiative involves both internal and external key customers and stakeholders who are either directly served or affected by the implementation of the eLearning program.  The following are the primary customer groups addressed by the eLearning initiative:

- Citizens: Interactions with USDA will change as effective training of employees is implemented, resulting in a better-educated and more knowledgeable workforce.

- Business Partners: USDA’s business partners will be able to gain the appropriate level of access to training in a timely manner through a single, online solution.  Additionally, interactions will improve as USDA employees are better trained to serve its business partners.

- Employees: Via the enterprise-wide eLearning initiative, employees will have better access to training.  This solution equates to greater access to training, a greater ability to share training content, and a more personalized learning experience, ultimately creating a more effective workforce.

# Value Proposition

Contracting to an application service provider is an important trend within the Government and is described in the President’s Management Agenda.  The contracting of eLearning services such as solution development and maintenance to an applications service provider has been a successful model for both private companies and Government Agencies.

Economy of scale benefits result from all USDA employees utilizing an enterprise-wide learning management platform managed and administrated by the vendor. A successful, enterprise-wide eLearning environment implemented by each Agency in USDA and administered through a central learning management platform will allow Agencies to combine existing methodologies and emerging technologies.  These tools will provide a more effective learning experience at significant cost reduction. Increasingly, trainers will be able to effectively design a training program using a combination of self-paced and live learning experiences over the Web or other electronic media, traditional instructor-led training, and various other forms of instruction. By sharing training experiences, successes and common platforms, Agencies will increase their ability to utilize new training methodologies without duplicating efforts or shouldering the burden of technology implementation alone.

In addition to the generic benefits realized through the implementation of an enterprise-wide solution, contracting to an application service provider offers the following additional benefits:

- A consistent cost is incurred since no initial capital outlays are necessary, and services are paid for based on usage on a per person basis.

- Agency resources are not required for the initial system implementation and, going forward, fewer Agency resources are required to maintain or administer the system.

- Vendor agreements can be constructed to decrease implementation time, facilitating earlier Agency adoption of new solutions.

## Benefits

The eLearning initiative will provide benefits to all customers, stakeholders, and users of the solution.  Benefits can be further grouped into four categories: increased productivity, cost savings, cost avoidance, and quality gains.

These groups include:

- Citizens;

- Business Partners; and

- Employees.

### Citizens

Quality Gains:

- Improving training effectiveness, resulting in a better-educated and more knowledgeable workforce characterized by improved judgment and decision-making. This enables USDA to fulfill its mission and meet citizen needs.

### Business Partners

Quality Gains:

- Supporting commercialized content and capability provides an expanded audience for eLearning, including suppliers, students, and other third parties; and

- Enabling a single, web-based access point for class registration and the training catalog eases administration processes associated with training provided by partner institutions, business partners, or non-profits.

### Employees

Productivity Gains:

- Allowing employees access to training content, class registration, and course catalogs from any location at any time using a web browser;

- Enabling an automation of registration allows for faster updates and fewer data entry errors in registration than using a paper catalog and manual registration process; and

- Automating administrative tasks, which allows administrators to focus on value added functions like course preparation, course review, and performance review.

Cost Avoidance:

- Providing a web-enabled environment so administrators do not require specialized software to begin using the system; and

- Transferring software and hardware upgrades and maintenance to the vendor.

Cost Savings:

- Providing the most rapid implementation through a vendor, leading to the earliest realization of cost savings. Typically 80-90% of potential returns are realized in Year 1 and 100% of potential returns are realized in Year 2;

- Leveraging the content available in GoLearn.gov decreases the costs for government-wide training content immediately;

- Leveraging economies of scale vendor pricing through the vendor realizes the greatest discounts on course materials, maintenance costs, and updates;

- Enabling on-line help and support menus result in fewer training related support inquiries and reduce the amount of time employees spend waiting for responses on common questions; and

- Increasing availability of content through electronic distribution and reducing distribution, printing, materials, and postage costs of USDA developed courses.

Quality Gains

- Allowing instantaneous, on-line student feedback for replacement of courses receiving low user effectiveness ratings enabling administrators to eliminate ineffective courses and replace them with higher quality ones;

- Providing personalized content and the most relevant training information for each required skill sets thus easing identification of training needs based on job profiles and skills, and mapping knowledge and competencies to specific business objectives allowing training to be targeted by skill, Agency, and many other categories; and

- Gathering aggregate, enterprise-wide training data to increase the ability of executives to track and report learning progress from a consolidated, enterprise-wide perspective.

# Impacts

Implementation of the eLearning initiative within USDA will have a variety of impacts on both existing technological infrastructure and business initiatives, including:

- Enterprise Architecture;

- eGovernment Planning;

- Risk Management;

- Telecommunications Plan; and

- Enterprise Security Plan.

## Enterprise Architecture

USDA’s eGovernment initiatives, including eLearning, do not exist in isolation.  These initiatives must work within the current IT infrastructure and coexist with other planned IT initiatives.  eGovernment initiatives and eGovernment-related enhancements to existing IT investments form the basis of much of USDA’s future Enterprise Architecture (EA).  Changes to infrastructure components, like security and telecommunications, will be based on eGovernment requirements.  In summary, the eGovernment initiatives are a piece of USDA’s “to-be” architecture.

eGovernment efforts and the Enterprise Architecture will continually reinforce and refresh each other. As a key planning and risk management tool, USDA’s EA will be an essential mechanism for confirming that USDA’s eGovernment initiatives are coordinated with the Department’s current and future information and IT-related activities.  This action will ensure that Federal dollars are spent in a manner that maximizes the value and usefulness of the Department’s eGovernment efforts.

eLearning is one of the core initiatives of the eGovernment Program.  With this in consideration, the eLearning architecture has to cater to the current and the future planned services of the eGovernment initiative.  The proposed architecture surrounding these initiatives follows the overall concept of an eGovernment EA at both the Department and Agency levels. The architecture is also designed to interface with other eGovernment initiatives, including eAuthentication.

## eGovernment Planning

The primary objectives of the President's initiative for “Expanding Electronic Government” include the following:

- Improve citizens’ ability to obtain service and interact with the Federal government;

- Improve government efficiency and effectiveness; and

- Improve the government's responsiveness to citizens.

The President's vision for reforming government emphasizes that “government needs to reform its operations, how it goes about its business and how it treats the people it serves.”  The vision is guided by the three principles listed below:

- Citizen-centered, not bureaucracy-centered;

- Results-oriented; and

- Market-based, actively promoting innovation.

Expanding Electronic Government is one of the five key elements in the President's Management Agenda (PMA).  In tandem with this effort, USDA is working towards transforming and enhancing the delivery of information, programs and services. USDA's various eGovernment governance bodies have emphasized and communicated broadly the tenets of the PMA:

- Defining a strategy linked to a fundamentally reformed Capital Planning and Investment Control (CPIC) Process;

- Leveraging investments;

- Encouraging a citizen-centered approach; and

- Seeking tangible, measurable results in eighteen to twenty-four months.

OMB has sponsored twenty-four specific eGovernment Presidential Initiatives that will embody these tenets as they are implemented across the Federal government, and USDA is contributing both directly and indirectly to nineteen of these initiatives.  Direct support involves contributing human and financial resources to shape and implement the initiatives.  Additionally, some of the initiatives require work that is indirectly related, as part of USDA's internal implementation of new approaches to government-wide service delivery functions.

## Risk Management

Risk Management is the systematic approach for identifying, analyzing, and mitigating risks that could be encountered by an initiative.  Since it is possible that some risks identified for the eLearning initiative will eventually become realities, the eLearning Risk Management Plan identifies a process to better prepare the project team to manage these risks in a timely and effective manner.  Following this plan will also help to yield significant impact on the overall success of the investment.

The process for addressing risks throughout the lifecycle of the project includes the identification, analysis, mitigation, and tracking of risks.  eLearning risks have been identified and categorized into major risk areas, such as financial, technical, operational, or security risks.  This process is described in greater detail in the Risk Management Plan of the business case.

Some of the more crucial risks that have been identified for the eLearning initiative include the following:

- Proper funding may not be secured to continue moving forward with the initiative;

- Complexity of interfaces with other systems is underestimated;

- Users are not able to use the system proficiently;

- Improper information may be published to the public;

- Discussions with the Unions may lead to delays in the process or necessary changes;

- Agencies or individual employees are resistant to adopt proposed solutions;

- Unauthorized users gain access to data or content stored in the solution;

- Unauthorized users gain access to sensitive content because they are not properly identified in the system;

- Inability to transfer assets, such as equipment, facilities, and licenses, from USDA to the vendor; and

- Inability to acquire the skills or resources necessary to manage the provisions of the vendor contract.

## Telecommunications Plan

The Telecommunications Plan for the eLearning initiative identifies the current situation of telecommunications systems at USDA, as well as any impacts the implementation of the eLearning initiative will have on its structure or operational capability.  Information on the current telecommunications environment is limited.  The eLearning initiative will be implemented in a manner that leverages the existing network and decreases the amount of new infrastructure that is needed.

In the future, USDA telecommunications technology experts such as network design engineers, network operations technicians or network transmission engineers will be able to review the eLearning architecture and determine how it will integrate with the current USDA telecommunications infrastructure.

## Security Plan

In today’s enterprise environment, securing the enterprise consists of securing both web-based and legacy applications.  Organizations must web-enable their applications and deploy these applications on a portal platform to stay competitive and closer to their customers. There are challenges for deploying the eLearning initiative and providing easy access to training for employees, customers and partners, and open the access to the enterprise applications.

The following are two major challenges to enterprise security:

- Agencies utilize existing applications and databases to rapidly deploy the learning management system, and thereby open new means of access to their IT environment; and

- eLearning provides access to core Agency legacy training and personnel data and therefore requires additional security.

With the implementation of the eLearning initiative, security will need to exist at the following levels:

- Secure authentication and authorization of customers including employees, business partners and citizens;

- Ubiquitous access controls at the enterprise level applicable to all applications globally;

- Data encryption for sensitive data exchanged over the internet; and

- User tracking for protected features of the system.

# Alternatives Analysis

The implementation of enterprise-wide eLearning capabilities requires careful planning and a combination of system development, change management, marketing and communication efforts.  Ultimately, Agencies will be the main user groups of the technology, as they contribute to and utilize the system.  Both Agency leadership and users will be involved in the necessary processes and procedural change to adopt and implement the eLearning initiative.  Marketing and communications efforts will be imperative to help Agencies and users understand the capabilities that will be offered to them upon completion of the program.

In order to mitigate the impacts to USDA stakeholders, three technical implementation alternatives were considered.  Those three implementation alternatives are as follows:

- Continuing along the status quo, allowing each Agency to build its own eLearning initiative;

- Leveraging an existing learning system within USDA to create an enterprise-wide eLearning initiative; and

- Contracting the eLearning initiative to an application service provider and migrating existing USDA systems to the solution.

While the Cost Benefit Analysis indicated that contracting the eLearning solution to an application service provider is the most appropriate option, all three options were analyzed.

## Build Individual Solutions

USDA is on a path to allow each Agency to develop the learning management solution of their choice.  Several Agencies and Offices within the Department have already begun building their own solutions.  Prior to the start of the eLearning initiative, each Agency and Staff Office had the option to create its own solution that is autonomous from the others.  Each Agency would follow the same process of defining requirements, conducting vendor analysis, procuring software and hardware, and implementing the selected technologies.  Each Agency would be responsible for its own management of the solution, its own support staff and its own developers and development contracts.

The independent Agency approach, while obviously granting the most flexibility to Agencies and initiatives to select the technology of their choice, would not receive the benefits gained from deploying an enterprise-wide solution.  Agencies would not be able to benefit from economies of scale pricing, such as purchasing benefits for a large deployment and premier support for a multi-billion dollar organization.

The quantitative benefits of developing an enterprise-wide solution would be lost, and the Department would spend millions in additional monies to work independently when many software requirements would likely be very similar, yet disconnected.  On the other hand, allowing Agencies to build their own solutions would alleviate the need to work through culture barriers to build an enterprise solution.  Building their unique systems would also give Agencies the flexibility to meet the exact needs of their organization.

## Leverage an Existing USDA System

An enterprise-wide solution must meet the diverse programmatic needs of USDA’s Agencies, while at the same time, providing for economies of scale where shared opportunities present themselves.  A successful eLearning environment implemented by every Agency in USDA and administered by a central learning management platform will allow trainers to combine existing training methodologies as well as new and emerging technologies in order to provide a more effective learning experience at significant cost reduction.

Leveraging an existing USDA learning management system would provide significant benefits to USDA.  The investments of time, money, and resources that have already been made to the system would not be lost.  Instead, those investments would be utilized within the enterprise-wide system.  Some users and administrators are already trained to use the products and thus fewer employees will need to receive training for the new system.  Once the system is in place, ongoing maintenance fees would be relatively low.

However, leveraging a learning management system within USDA does have potential drawbacks.  Purchasing the additional hardware and software to support new users will require a large capital outlay.  If the system selected does not meet 100% of the Agencies’ requirements, additional, and potentially costly additions will need to be made to the software.  Implementation time for the system to be available to the entire Department might take twelve to eighteen months.  Leveraging a system within USDA requires the expense of Agency resources or contractors who are trained to administer and support the system.

## Contract the eLearning Solution to an Application Service Provider

Many government and private options exist to contract out learning management.  Vendors of learning management systems often provide hosting options, and business partners can also build and host a learning management system for the Department.  All users utilize an enterprise-wide learning management platform.  Agency trainers will be able to share resources and courses.  Employees will benefit from the consolidation of courses and increased access to training.

In addition to the generic benefits of an enterprise-wide solution, vendor management of a system provides additional benefits over leveraging an existing system:

- A consistent cost is incurred. No initial capital outlay for hardware and software is necessary, and services are paid for based on usage on a per person basis.  Thus initial costs are much lower.

- Agency resources are not required for system implementation and fewer Agency resources are required on an ongoing basis.  System administration and support are the responsibility of the vendor.  This alternative also provides benefits in terms of time.  The eLearning solution could be ready in three to six months, depending on customizations necessary.

- If the existing systems are capable of supporting the Department’s learning management needs, an enterprise-wide option will be a mechanism for delivering the necessary services of the existing USDA system.

On the other hand, this decision does have some downsides. First of all, Agencies who are currently using a system may need to move to the new solution.  The money and time that has been spent delivering those systems will be lost.  Next, the vendor must be held to their Service Level Agreement (SLA), a document that details the products and services promised.  Careful management of the contract will ensure that the Department receives the system it desires.

As with leveraging an existing system, the move to a contracted out solution will require significant change management activities.  Agency leadership will need to champion the transition from in-house systems and processes to a contracted out model.  Marketing and communication will need to educate users on the decision, and Agencies with existing systems will need to transition to the new solution.  A careful coordination will ensure that the requirements of all Agencies are successfully integrated into the solution.

# Implementation Approach

Since contracting the eLearning solution to an application service provider is the desired technical approach to provide department wide, learning management services, the implementation approach for the eLearning project is a phased schedule.  The phasing begins with a handful of Agencies selected based on need and readiness to be “Early Adopters” and gradually scales up to an enterprise-wide implementation once other Agencies are ready to adopt the enabling technologies included within the initiative.

This project’s phased approach will begin in the first quarter of FY2003 and continue through FY2007.  The enterprise-wide solution is designed to fit the needs of all Agencies and integrate their technologies on an enterprise-wide level whenever they are able to incorporate it into their infrastructure.

The eLearning Project Plan outlines the major project tasks at a high level throughout the lifecycle of the implementation schedule.  The two main components of the implementation approach are the Staffing Plan and the Project Plan.

## Staffing Plan

The Staffing Plan will give an overview of the types of jobs and roles required to run the eLearning initiative and will account for both USDA and contracted resources.

### Advisory Team

An eGovernment Advisory Team, consisting of several advisory groups, will guide the eLearning initiative.  These groups include, but are not limited to, the eGovernment Executive Council, the eGovernment Working Group, and the eGovernment Steering Committee, and Agency eGovernment Teams.

### eGovernment Program Management Office

An eGovernment Program Management Office (PMO) will provide overall strategic planning, project management and financial management for eGovernment enabling initiatives including eLearning, eAuthentication, and eLearning.  This will ensure that all eGovernment initiatives are planned and implemented in a consistent manner under the auspices of the eGovernment executive leadership and advisory team.

Within each Agency, there will be designated employees who will be tasked with the daily operational activities for the solution.  Within Human Resources, the roles and responsibilities of existing employees with will be modified and new roles may be created to adapt to the administrative needs of the initiative.  The management and oversight of the system and initiative should include the following representatives:

- Human Resources Management Personnel Officers; and

- Agency Training Directors.

### eLearning Project Team

The eLearning Project Team will be an integrated team, consisting of USDA employees and contractors representative of multiple organizations.  The primary objective of this team is to ensure that the eLearning initiative will meet the needs of all of its users.  The vendor will be staffing many of the Project Team positions, but employees and contractors with specific skill sets will fill technical, business, and other roles.

## Project Plan

The Project Plan is the comprehensive plan for delivering the solutions for the eLearning initiative. It delineates the varied aspects of the project. It is the road map for achieving the program objectives and realizing the project benefits.  The Project Plan is a critical communication tool and is at the heart of the planning and management processes.  It provides the starting position for project mobilization. During the course of the project, it should be updated based on approved change requests.

The Project Tasks for eLearning have been projected based on a release schedule.  Because of the aggressive time frame, complex requirements may not be delivered during the first release; two additional releases will be made which add new features to the system.  The eLearning implementation is broken into four phases:

- eLearning Pre-Implementation Tasks  – Pre-implementation tasks consists of the tasks that must be performed prior to implementation.  These initial tasks include the vendor analysis and selection process as well as creating and configuring the technology infrastructure and the physical network required for implementation.  These tasks begin and end in Q2 of FY03.

- eLearning Early Adopter Implementation – The Early Adopter Implementation consists of a full implementation of eLearning services for early adopter Agencies.  This implementation includes project planning, design, conversion, and workforce transition activities.  Phase 2 begins in Q2 of FY03 and some tasks extend through Q1 of FY04.  However, a fully functional implementation of Release 1 will be ready during Q4 of FY03.

- eLearning Enterprise-wide Implementation – The Enterprise-wide Implementation consists of similar set of tasks as the Early Adopter Implementation and includes the requirements met by Release 1.  During this time, remaining USDA Agencies will conduct full implementation of eLearning services.  These tasks begin in Q1 of FY04 and some conversion tasks may extends through Q2 of FY05.

- Additional Functionality Releases – The final task set consists of tasks required to bring additional requirements and/or enhancements to the eLearning initiative on a yearly basis.  After refining application requirements during Q4 of the previous year, additional functionality will be added to the system.  These additional releases are called Release 2 and Release 3 and will be implemented for Agency use during FY05 and FY06 respectively.

# Footnotes

APHIS intends to use mGen in the near future.  Software licenses have been purchased; however, the system has not been deployed.

The Office of Communications is not currently using the mGen system.

Implementation of the Government Paperwork Elimination Act, Office of Management and Budget, http://www.whitehouse.gov/omb/

Detailed information on the early adopter process and the specific approach for early adopter implementation, which includes a list of early adopter agencies, is available in the Risk Profile – Early Adopter Plan business case document.