INDIAN HEALTH SERVICE

Business Office Coordinators, HIPAA Coordinators,

Information System Coordinators and Headquarters

Minutes for June 10, 2004

HIPAA Business Transactions Awareness Conference Call

Present

ITSC:	Sandra Lahi, Adrian Lujan, George Huggins

Headquarters:	No Response

Aberdeen:	Ray Granbois, Joan Azure, Don Alliance, Colleen Laverdure, Marie Thompson, Dawn Vallejos, Patricia Underwood, Duane Marcellias, Marie Baker, Duane Markley.

Alaska:	Lue Rae Erickson, Mark Andrews, TCC, Fairbanks, Venda from YKHC

Albuquerque:	Gail Townsend, John Rael, Sandra Winfrey

Bemidji:	Margo Bahr

Billings:	No Response

California:	No Response

Nashville:	No Response

Navajo:	Brenda Tahe, Sharon Brokeshoulder, Mariva Plummer

Oklahoma:	No Response

Portland:	David Battese, Leah Tom

Phoenix:	Charolett Melcher, Lori Aguilar

Tucson:	No Response

Meeting Began at 10:00 AM

Roll Call

Minutes	The Conference Call Minutes for 5/27/04 were approved. They will be posted to the IHS website.

AGENDA ITEMS ADDRESSED

# Items of follow up from ITSC Business Transactions Training held in February 2004 – UPDATE STATUS REPORTS.

# Item # 1 - 997/824 Error Report software design – Sandra Lahi

ITSC will meet with the developer on June 14th in Albuquerque to review final draft and to establish procedures. It is designed to capture site information in anticipation of reporting to be used in the future.  An announcement will be made when it is ready for usage.

# Item # 2 -- National Training Online Modules – First phase –Sandra Lahi/Kurt Priessman

This project is in phase II portion. Need to get more people involved for input on the development. There will be a NBOC meeting at the end of June to discuss the project. The plan for this project is to combine the best practice processes and information between facilities so as not to duplicate so much work related to testing.  If you are interested in seeing this draft document, please contact Sandra or Kurt and send your feedback to them.

# Item # 4 -- Indian Health Service CMS representation – Issues received/Conference call to be scheduled – Elmer Brewster

Have issues document ready to present to CMS. Elmer advised that it should also include recommendations for ideal resolutions. Sandra and Kurt will work on that, will have ready within a day, and will be able to set up a call.

Reports from Area Office Leads/ITSC – (1) Is there progress with testing the HIPAA transactions for your area?  (2) What issues are you running into?  3) If there are issues, are these due to RPMS software?

Aberdeen	Joan reported that testing continues with Medicare for Rapid City, believes they will not meet the July deadline for 837 compliancy. ND Medicaid testing, in production status. Notified site managers to give Linda access so local mods can be sent. They will be testing SD Medicaid soon.

Alaska	Lue Rae reported there will be a HIPAA task force meeting to focus on security issues. Has programmer working with site on testing, does not know which payer they are testing with. Sandra reports that Manillaq is working with the state to become HIPAA compliant for the 837.  Will hopefully be set up by the end of the month.

Albuquerque	Gail reports that most sites are sending Medicare and Medicaid files. They are having problems with the occurrence codes for the 837I, should be a two digit code. Made contact with all Salud’s for testing status. Cimarron is able to send an 835, but wants to use the AMPMED clearinghouse for the 837. Gail will contact AMPMED. She will also be providing another HIPAA training session Monday the 14th.

Bemidji	Margo states that they had a successful 837 file to Medicaid on the 8th, and the site is checking on errors, since the files did reject. They have installed the test patch 5 and retested. File submitted fine, but did receive other errors.  On the 835 PNC project, site did test a good file and Margo will check with Jan to finish up the posting.  Red Lake will test one more file then will move to production status.

Billings	No report provided

California	No report provided

Nashville	No report provided

Navajo 	Brenda reports 8 units testing. Five are in production with Medicare and Medicaid. Only three are in full production. Lack of response from AHCCCS is delaying testing. Name and DOB are missing from claims. Testing patch 5- problem with POS not showing on claims. 837 and NSF files both failed due to POS changing from 21 to 22. Quovadx testing with Gallup, connection reestablished. Daisy Barney is assisting sites, and designated one user per site as contact. Payer listing from Quovadx to be issued tomorrow.

Oklahoma	No report provided

Portland	David reported that he is working to get sites to continue testing with TB part B. Shonda has sent fix for the 2310D loop for Medicare Part B, still waiting to verify fix with the payer. Billing Idaho, Oregon, and Washington and having user problems, not software issues.  Still having issues with SBR segment of 837P files.  He is looking into using the sequencing from Patient Registration, but not sure if it will work. He has tried to use the error report software and had problems. Sandra questioned whether Warm Springs had installed and is testing patch 5, David did not know, but did not want them to test.  Sandra will contact Gwen Steelman to verify if the patch was installed.

Phoenix	Charolett reported that they are currently testing 5 out of 7 sites for AHCCCS. They did confirm with Lori Petri that certain claim types will be passing. For Medicare, Glen is working with Claims net as a clearinghouse. Elko submitted 837 to First Health and to Medicare yesterday. They are working with PNC Bank to create a single transmission point, like Tucson Area. Each site will need to install an FTP client in order to download their RA’s for the 835. Parker is still testing Medicare Part B, and San Carlos will be next.

Tucson	No report provided

ITSC

Sandra Lahi	837 Third Party Billing, Patch 5 and 6 status

Patch 5 is still in testing status.    Sites are GIMC, Warm Springs, Red Lake and Rapid City SU.

Patch 6 development is continuing and will contain the CLIA# fix. Five of the most critical issues in Patch 6 were added to patch 5.  Patch 5 is currently in verification, went out to test sites last Thursday. There was a conference call held June 9th for testing status, only GIMC reported. We are actively testing the ADA-2002.  Will send out to Ft. Defiance and Sells once completed.

Sandra Lahi	835 AR Version 1.7 patch 5

ITSC is working with GIMC.  Sharon Brokeshoulder reported that they were waiting for finance to batch the checks to be ready to post. GP-Net was down for week and ½, and delayed training/testing.

Sandra Lahi	270/271 – Eligibility Inquiry & Response

Working with Infinedi and Quovadx.

PIMC’s Patient Registration Clean up Report

Sandra submitted a task order on 5/26/04, but has not heard status yet. Waiting for the task order to be submitted to contract programmers. Sandra will check with Art on status.

New Items:	1. Listing from Trailblazers on current I H S sites testing. Trailblazer has provided ITSC with a listing of sites for Part A. Have not been able to get status report for Part B. Contact Sandra for list.

2. Trailblazers Broadcast Training.  Trailblazers held a Broadcast training module for HIPAA EDI Implementation on Thursday, May 27th.    Attendees were able to access a chat-room and Sylvia was online to answer questions. The presentation is on the Trailblazer website.  There were about 35 participants from different facilities.

3. Status of National Clearinghouse Contract Discussion.  There is a meeting scheduled for June 23, 2004 in Albuquerque. Quovadx, Infinedi, and Web MD will all be here to provide demonstrations.  Art is working towards a GSA contract. NBOC to decide on top 2 vendors for ITSC and sites to work with.

QUESTIONS/CONCERNS/DISCUSSION

No items reported.

NEXT CONFERENCE CALL

The next call is scheduled for Thursday, June 24, 2004 at 10:00 AM (MDST).  The conference call-in number is:  (888) 531-9517 (Passcode:  46879).