MSFC Problem Reporting and Corrective Action (PRACA) System

WHOLE RECORD REPORT( + ADDENDUM)

| MSFC Record # A03843 | In-Flight Anomaly Number -- | Contractor Report Number S-052 | JSC# -- | KSC# -- |
| --- | --- | --- | --- | --- |
| Problem Title WELD CRACK PROPAGATION FROM CRATER |
| EICN# -- | ELEMENT ET | Contractor MMMSS | FSCM# -- | FCRIT 3 |
| HCRIT -- | Sys_Lvl N | Misc Codes A B C D E F G H I J K L M N O |
| HARDWARE EIM | NOMENCLATURE EXTERNAL TANK | PART# 82601000000 | SER/LOT# ET-6 | MANUFACTURER MMC |
| HARDWARE LRU | NOMENCLATURE N/A | PART# N/A | SER/LOT# N/A | MANUFACTURER N/A |
| HARDWARE NCA | NOMENCLATURE LH2 TANK | PART# 82614000000-029 | SER/LOT# ET-6 | MANUFACTURER MMC |
| Test/Operation M - MFG | Prevailing Condtion -- | F / U F | Fail Mode -- | Cause -- |
| System STRUCTURAL | Defect -- | Material -- | Work Contact R. BURNETT | Fail Date 05/07/1981 |
| Received at MSFC 10/08/1981 | Date Isolated -- | FMEA Reference 1.1.1 | IFA: Mission Phase -- | Mission Elapsed Time -- |
| Location MAF | Symptom -- | Time Cycle -- |
| Effectivity Text NONE |
| Vehicle Effectivity Codes |
| Vehicle 1 -- | Vehicle 2 -- | Vehicle 3 -- | Vehicle 4 -- | Vehicle 5 -- |
| Mission Effectivity Codes |
| Mssn 1 -- | Mssn 2 -- | Mssn 3 -- | Mssn 4 -- | Mssn 5 -- |
| Estimated Completion Dates |
| MSFC Approved Defer Until Date -- | Contractor Req Defer Until Date -- | LVL 3 Close -- | Remark / Action -- |
| Investigation / Resolution Summary |
| Last MSFC Update 10/07/1987 | CN RSLV SBMT 02/02/1982 | Defer Date -- | Add Date -- | R/C Codes 0 - EXPL -- -- |
| Assignee |
| Design J. NICKOLS | Chief Engineer -- | S & MA D. NEWMAN | Project M. PESSIN | Project MGR -- |
| Approval |
| Design J. NICKOLS | Chief Engineer -- | S & MA D. NEWMAN | Project J. ODOM | Project MGR -- |
| PAC Assignee M. GLASS | PAC Review Complete MG | MSFC Closure Date 05/21/1982 | Status C - CLOSED | F/A Completion -- |
| Problem Type -- | SEV -- | Program Name -- | REVL -- | OPRINC -- |
| FUNC MOD -- | Software Effectivity -- -- -- -- -- | Software Fail CD -- | SUBTYPE -- | Software Closure CD -- |
| RES PERSON L2 -- | Approval Signature L3 -- |
| Related Document Type -- | Related Document ID -- |
| Related Document Title -- |
| Related Document Type -- | Related Document ID -- |
| Related Document Title -- |
| Related Document Type -- | Related Document ID -- |
| Related Document Title -- |
| Contractor Status Summary |
| Reliability/Quality Assurance Concerns, Recommendations: |
| Problem Description REF: TWO EXISTING ACCEPTABLE WELD CRACKS IN HAG-9 WELD PROPAGATED AS A RESULT OF PROOF TEST, WITH ONE CRACK EXCEEDING THE ALLOWABLE OF .250 IN. THE CRACK WAS REPAIRED PER SRI-W-001 TABLE III & REPROOF TEST WAS NOT PERFORMED AFTER WELD REPAIRS WERE MADE. CAUSE - CRATER CRACK ALLOWED BY SPEC OPENED UP DURING PROOF TEST |
| Contractor Investigation/Resolution INVESTIGATION - ENGR'R WILL REVIEW WELD REPAIR CRITERIA WELD SPECS TO RECOMMEND CHANGES TO REDUCE RECURRENCE OF THIS TYPE DISCREPANCY. 2/3/82 RESOLUTION - DISPOSITION WAS MADE ON MARS-T-30919 WITH NO REPROOF PRESS TEST AS DISPOSITIONEDBY FRACTURE CONTROL BOARD & MSFC PROJ. OFFICE ENGR'G REVIEWED THE WELD REPAIR CRITERIA & THE WELD SPEC & CONCLUDED A REDUCTION IN THE SIZE OF ALLOWABLE WELD CRACKS PRIOR TO PROOF TEST COULD RESULT IN EXCESSIVE "OIL CANNING" DUE TO ADDITIONAL REPAIR, THERFORE IT IS MORE DESIRABLE TO RISK SOME DAMAGE DURING PROOF TEST & THE REPAIR, AS OCCURRED IN THIS INCIDENT. NO CHANGE IS TO BE MADE IN WELD REQMNTS. 2/5/82 - CLOSURE DISTRIBUTED. 4/14/82 - FORMAL N.C ISSUED BY MSFC REQUESTING ACTION TO PREVENT THIS TYPE OF DEFECT FROM HAPPENINGING AFTER PROOF TEST NDE. 5/5/82 - RESPONSE N.C. REC'D 5/12/82 - REDISTRIBUTED. 5/20/82 - CLOSED |
| MSFC Response/Concurrence |

MSFC Problem Reporting and Corrective Action (PRACA) System

ASSESSMENT ADDENDUM REPORT

| MSFC Report# A03843 | IFA# -- | Contractor RPT# S-052 | JSC# -- | KSC# -- | EICN# -- |
| --- | --- | --- | --- | --- | --- |
| Asmnt Part# -- | Asmnt Part Name -- | Asmnt Serial/Lot# -- |
| HCRIT CD -- | FCRIT CD -- | CAUSE CD -- | FAIL MODE -- |
| Asmnt FMEA -- | Asmnt FM -- | FMEA CSE -- | FMEA SCSE -- |
| Asmnt FMEA -- | Asmnt FM -- | FMEA CSE -- | FMEA SCSE -- |
| Asmnt FMEA -- | Asmnt FM -- | FMEA CSE -- | FMEA SCSE -- |
| Correlated Part# -- | Correlated Part# -- | Correlated Part# -- |
| Associated LRU# -- | Associated LRU# -- | Associated LRU# -- |
| MAJOR DESIGN CHANGES |
| APRV DATE -- | DESCRIPTION OF CHANGES -- |
| ASSESSMENT TEXT |