ENERGY PHOTOVOLTAICS

# April 11, 2003

Dr. Harin Ullal, Technical Monitor

National Renewable Energy Laboratory

1617 Cole Boulevard

Golden, CO 80401

Dear Harin,

Enclosed please find the fifth quarterly report for EPV’s cost-shared subcontract RDJ-2-30630-21 Advanced CIGS Photovoltaic Technology awarded under the Thin Film Partnership Program.  The nominal period covered by the report is 11/15/02 - 2/28/02.  Note that under modification no. 1, Phase I was extended and formally ended on 2/28/02.

During this period, the company and its founder Zoltan Kiss, parted ways.  The EPV CIGS team was then re-organized to promote better interaction and manning of critical operations.  The CIGS research group and the CIGS process team were merged into one CIGS group within the R&D Department headed by Alan Delahoy.  The group leader is Leon Chen.

Although outside of this reporting period, we are nevertheless pleased to announce a new addition to the group – Dr. Baosheng Sang.  Baosheng started 4/7/03.  He will work on CIGS recipe development in the Zeus and on CIGS patterning, including laser patterning, and possibly oversee large area ZnO optimization.  He will also become involved with the reactive environment sputtering program with a view to applying this technique to the CIGS program. Baosheng came to us as a Post-Doctoral Researcher at the University of Delaware working on co-evaporated CIGS and CBD ZnS.  Previously he worked with Dr. Kushiya at Showa Shell on CIGSS modules, ZnO:Ga, ZnO:B, and sputtering.  His Ph.D. is from the Tokyo Institute of Technology, where he worked on ALD ZnO and CIGS.

This report deals with the following areas of activity:

- Re-establishment of team strategy

- Investigation of Se reproducibility in Zeus

- Assistant experiments conducted in Hercules

- CdS process for large size substrates

- ZnO in in-line sputtering system and in HC chamber

- Alternative junctions

7)   Plans for next quarter

8)   Corporate update

- Re-establishment of team strategy

A vigorous discussion and review of our existing CIGS program was held in conjunction with reorganization of the CIGS team.  A consensus was reached that we should focus our research and process efforts on the following three aspects:

- Large size module process

In the past two quarters we have made great progress in performance both at the device level and at the mini-module level with a hybrid CIGS process involving Cu sputtering.  It proved that we could make 9% aperture area mini-modules (35 cm2) based on 13.5% device efficiency.  Of the 35% efficiency drop (from 13.5% device to 9% mini-module), around 18% is due to FF loss from ZnO front contact and interconnection, 12% due to Jsc loss from dead area, and another 5% is due to Voc loss and non-uniformity.  We concluded that we should switch our main focus from device level and mini-module to large area modules, bearing in mind that there is still room for improvement for the device and mini-module.  It is believed that we should be able to make a large area CIGS module (for the time being 1 square foot in size) with 8% efficiency during the next two quarters.  A module layout and design have been completed and some plates with Mo laser scribe lines are checked and tested.

- Component readiness

Two different sets of process equipment are used to produce mini-modules and large area modules.  The equipment is listed in Table I.  Also listed in Table I are difficulty assessment/main problems and requirement for every component in scale-up.

Table I.  Equipment assessment regarding near-term production of 8% 1ft2 module

| Main process | Equipment for mini-module | Equipment for large-area module | Difficulty assessment and main problems | Requirement for scale-up |
| --- | --- | --- | --- | --- |
| Mo | In-line sputter | In-line sputter | No problem | done |
| Mo scribe | Laser | Laser | No problem | done |
| CIGS | Hercules | Zeus | Main difficulty: low collection and non-reproducibility | 13% level CIGS process with less than 5% non-uniformity and good reproducibility |
| CdS | Beaker | Tank (under test) | Straight forward | Need to demonstrate tank process as good as beaker |
| ZnO | Airco (RF, ceramic target) | In-line sputter (mid-freq., ceramic) | Heaters are needed for improving ZnO performance | Mid-freq. to produce the same quality ZnO as RF after installation of heaters |
| CIGS/ZnO scratch | Manual, mechanical | X-Y table, mechanical | Main difficulties: alignment and scratch pressure | Dead space should be no larger than that in mini-module |

As shown in Table I, a 13 % device level CIGS process over one square foot with 5 % non-uniformity is required from the Zeus system in order to produce 8 % one square foot modules if all the rest of the components perform as well as those in the mini-module line.  To achieve this goal, we have to have all components ready.  Based on such a philosophy, we decided to pay great attention to testing and checking each component separately and making sure all components are working properly before integrating all of them into a module.

- Reproducibility and Process control

CIGS films deposited in our Zeus system have often shown non-reproducible behavior.  That is one of the main reasons why we could not get consistently good results from Zeus.  In the past, the Zeus manager was reluctant to spend his time on basic film studies for a single source or two components since they are only tests rather than ‘real’ runs.  We have now concluded that performance improvement, supposed to have resulted from change of process recipe, might well have been noise from a not-well-controlled system.  Furthermore, the root causes of non-reproducibility remained obscure.  The new team decided early on to bite the bullet to spend plenty of time addressing the reproducibility of individual sources.  We started with Se deposition, which is described in section 2.

- Investigation of Se reproducibility in Zeus

Se evaporation is the easiest deposition among In, Cu, Ga and Se because it only needs a source temperature of about 310 °C due to its high vapor pressure.  The substrate was kept at room temperature during evaporation to assure condensation.  In this investigation, we tried to answer the following questions:

- How good or bad is the reproducibility of our Se evaporation in the Zeus?

- What causes it if reproducibility is bad?

- Which is the better control parameter for Se (and others) evaporation: crucible temperature, or crystal monitor?

- What is the safety zone of Se deposition rate in deposition of different compositions to prevent deposition of InSe rather than In2Se3 and to prevent etch-back?

- What is our tolerance of Se non-reproducibility and non-uniformity since Se would be self-regulated in two- or three-component films such as In2Se3, Ga2Se3, and (In,Ga)2  Se3 ?

In this section, we will discuss a) and b), while c), d) and e) will be reported in section 3.

Four sequential Se evaporation runs in test 1 were made on the same day.  All test conditions and results are listed in Table II.

Table II.  Successive Se runs in Zeus

| Se temperature (C) | Deposition duration (min.) | Average thickness (A) | Standard deviation of thickness (A) | Time starting from initial heat-up of Se crucible (hrs) |
| --- | --- | --- | --- | --- |
| 300 | 10 | Very thin |  | 2 |
| 310 | 10 | 1812 | 251 | 4 |
| 320 | 10 | 3649 | 519 | 6 |
| 300 | 10 | 2500 | 256 | 8 |

The data suggested that the massive Se crucible and its oven need a very long time (> 4 hrs after switch-on) to heat up and stabilize.  We thought this might represent the main factor responsible for non-reproducibility until we discovered that the crystal thickness monitor exhibited a periodic signal indicating that the Se flux changed periodically with a period of about 10 minutes although the Se crucible temperature was ‘constant’.  The ratio of peak signal to valley signal was as high as a factor of 2.  Such a large ratio precluded fluctuation of Se crucible temperature because the vapor pressure of Se doubles only if Se crucible temperature fluctuation is as high as 20 °C, which is definitely not the case in the Zeus system.  After having carefully observed both the Se crucible and Se oven temperature, we were surprised to notice that the Se oven temperature during the power-off period of the heater dropped much faster than the crucible temperature due to its smaller thermal mass until eventually the oven temperature is even lower than that of crucible.  This temperature reverse permits Se vapor to condense in the oven, which drastically reduces the Se flux from the source.  During the power-on period of the heater, the oven temperature increases much faster than that of the crucible due to its smaller thermal mass so that Se is totally vaporized again in the oven as soon as the oven temperature catch up with the crucible temperature.  That the condensation causes the periodic behavior is our working hypothesis for the time being.  In addition, we found that our home-made Se crucible temperature controller (computer) has not controlled to a degree that we are satisfied with yet.  We are planning to use a commercial EUROTHERM temperature controller (as used by Hercules) to control Zeus’ sources to see if the controllability can be improved.

Meanwhile, we conducted the second set of Se deposition reproducibility tests after the source material was refilled.  In order to minimize non-reproducibility introduced by the periodic behavior, we operated in such a way that all Se depositions started at the same instant (or phase) of the period for three Se repeat runs.  As expected, reproducibility for these three runs was improved significantly, since the film thickness is a time integration of the Se flux.  Listed in Table III are the test data.

Table III.  Repeat Se runs in Zeus

| Se temperature (C) | Deposition duration (min.) | Average of thickness (A) | Standard deviation of thickness (A) | Time starting from initial heat-up of Se crucible (hrs) |
| --- | --- | --- | --- | --- |
| 320 | 10 | 7577 | 1032 | 3 |
| 320 | 10 | 7460 | 1136 | 5 |
| 320 | 10 | 7280 | 1062 | 7 |

The data also showed that three hours warm-up time is sufficient.  In addition, it is noted that the Se deposition rate in the Zeus system is about 12-13 A/s at 320 °C, which is on the low side of the range 15-20 A/s that we are now seeking.

- Assistant experiments conducted in Hercules

As described in section 1, we are focusing on improvement of large area module processing.  Therefore, we determined that the primary role for the Hercules system is assistance of Zeus in the areas of recipe development and transfer.

In this quarter, we conducted Se evaporation tests in Hercules as well.  The first set of experiments was to test use of a quartz crystal film monitor as a control parameter for Se evaporation rather than temperature (question c in Sec. 2).  There are several drawbacks to using temperature as the control parameter:

- The measured temperature of the Se crucible is not uniquely correlated to deposition rate.  Other factors such as system pressure, which is function of substrate temperature and other source (In and Ga) temperatures, also affect Se rate due to change of mean free path.  Also, the temperature differential between the thermocouple and the surface of the melt need not be constant.  This differential can depend on the heat flux and on the degree of thermal contact between the thermocouple and crucible (this may change after refilling the crucible).  Thus, even if the temperature reading is constant, the melt temperature may be different, and Se vapor pressure is exponentially dependent on temperature.

- Film thickness is also a function of warm-up time as we mentioned in Sec.2.

In principle, there are no such problems when a crystal monitor is used for control.  Listed in Table IV are data from two repeated Se runs conducted in the Hercules system using a crystal monitor.

Table IV.  Repeat Se runs in Hercules

| Run ID | Monitor thickness (kA) | Actual film thickness (average, kA) | Thickness ratio (film to monitor) |
| --- | --- | --- | --- |
| H167 | 21.18 | 27.39 | 1.29 |
| H168 | 21.35 | 26.07 | 1.22 |

The data showed that the reproducibility of Se film thickness in the two runs is within 6 % using the crystal monitor to control the evaporation, which is equivalent to a reproducibility of about 1 °C in Se crucible temperature were this used to control the process.  We are planning to do a similar test in the Zeus next quarter to establish a solid foundation for process control parameters.

The second set of experiments, addressing questions d) and e) in Sec.2, is to find a safety zone for Se rate.  We know that the main compound in the film from two-element evaporation (Se and In) would be InSe rather than In2Se3 at low Se rate, which defines the Se rate minimum boundary.  The mole ratio of Se/In in the film measured by ICP is chosen as an indicator to distinguish InSe (the ratio is close to 1) and In2Se3 (the ratio is close to 1.5).  On the other hand, elements other than Se, like In, might be etched off at high Se rate, which defines its maximum boundary.  The total thickness of the film is chosen as an indicator to check if there is any In etched off.  In view of a Se deposition rate of about 15 A/s in our normal process, we investigated a Se rate window over a factor of two from 10 A/s to 20 A/s with 15 A/s in the middle to test the ratio of Se/In and total thickness of the film.  Listed in Table V are the test conditions and results.

Table V

| Run ID | Tsubstrate (°C) | Se rate (A/s) | Mass of In (g) | Ratio of Se/In | Total thickness (A) |
| --- | --- | --- | --- | --- | --- |
|  |  |  |  | average | std dev | average | std dev |
| H166 | 350 | 10 (to 16) | 1.5922 | 1.46 | 0.028 | 9,006 | 520 |
| H169 | 350 | 21 (to 33) | 1.5944 | 1.47 | 0.027 | 9,257 | 692 |

It becomes clear from the data in Table V, that neither the ratio of Se/In in the film nor the total thickness of the film have any significant change at the two ends (10 A/s and 21 A/s) of the window range, which gives our Se flux safety zone.  We are not interested to go further to find out ‘the upper boundary of Se rate’ since it is always a desire to lower material flux in manufacturing operations.  The results also relax our requirements of reproducibility and uniformity for Se flux in large area module processing since thickness and composition of the In2Se3 film are almost totally dominated by In rate (here, In mass) as long as Se is in its safety zone due to its self-regulating mechanism.  This is the answer to question e) in Sec.2.  We are planning to do the same test at an increased substrate temperature to 500 °C (the temperature for the third stage) instead of 350 °C (the temperature for the first stage) to see if the same conclusion holds.

In the above experiments, we also found that the Se sticking coefficient is larger on Mo than on plain glass.

- CdS process for large size substrates

The goal we set for the CdS task in this period was to achieve a good process for 1 ft2 substrates.  We took our device and mini-module CdS process as a reference to compare with. Our small area CdS process has yielded 13.5% device performance using EPV CIGS films. Recently, we used a CIGS sample obtained from NREL to further check our non-CIGS processing including CdS.  Over 15% device efficiency (Voc 641 mV, FF 74.5% and Jsc 32.4 mA/cm2) without AR coating and contact finger was reached, which gives us confidence in our reference process.  We also noted that the NREL material showed a much smaller light soaking effect and post-CIGS treatment improvement than EPV samples do, which might indicate that CIGS film with sputtered Cu has a different behavior than CIGS with evaporated Cu.  Listed in Table VI are some hardware differences between our small and large area CdS process.

Table VI.  Hardware differences for small and large area CBD CdS

| Area | Reactor | Material of container | Heater source | Temperature controller | Stirrer |
| --- | --- | --- | --- | --- | --- |
| Small | Beaker | Glass | Hot plate | No | Magnetic |
| Large | Tank | Stainless steel | Outside tank wall | Yes | Electric |

The experimental results reported below were generated using simultaneously two reactor vessels i.e. 1 Liter glass beaker versus a 9 Liter stainless steel rectangular tank capable of holding 12” by 12” substrates.  The composition of a typical chemical bath is: CdSO4 0.0015M; NH4OH 2.25 M; SC(NH2)2 0.15M. While using simultaneously both beaker and tank, we carried out CdS deposition reactions in the temperature range of 50-60 °C on 2” by 4” CIGS films cut from a large plate made in the Zeus system. At present we are continuing these studies, however, this work has shown that while device quality CdS film could be grown in a beaker as low as 50 °C, the comparable quality CdS film from the stainless steel tank required an elevated temperature close to 60 °C.  We report some of our results in Table VII, where the product of Voc and FF for both process vessels is compared.

Table VII.  Voc.FF product for various CBD CdS

| Sample ID | Vessel | Temperature | Voc (mV) | FF (%) | Voc x FF |
| --- | --- | --- | --- | --- | --- |
| Z1543-M3 C3 | Beaker | 53 C | 541.9 | 58.8 | 31864 |
| Z1543-N3 A5 | Beaker | 53 C | 523.6 | 50.76 | 26578 |
| Z1543-N1 C3 | Tank | 53 C | 513 | 52.72 | 27045 |
| Z1543-M1 C3 | Tank | 53 C | 533.7 | 52.54 | 28041 |
| Z1543-20 B5 | Beaker | 54 C | 524.1 | 60.31 | 31608 |
| Z1543-22 C3 | Beaker | 54 C | 499.4 | 52.93 | 26433 |
| Z1543-21 A2 | Tank | 58 C | 489.6 | 58.38 | 28583 |
| Z1543-23 B5 | Tank | 58 C | 564.8 | 54.72 | 30906 |

The preliminary data in Table VII above show no statistically significant difference for our CdS CBD process in both vessels.  More experiments are planned in the next quarter to finally validate the CdS process for large area modules.  A new design for a circulated water bath to improve the uniformity of large area CdS CBD is on the way.

- ZnO in in-line sputtering system and in HC chamber

We have focused on up-grading the in-line sputtering system in this quarter.  Based on an earlier report, the electrical and optical performance of ZnO deposited with a DC pulsed power supply are significantly improved by heating the substrate to about 180 °C.  A design for constructing and installing two large area heaters has been completed and purchase orders will be placed soon.

Under our NIST ATP award, we have been making doped ZnO by hollow cathode (HC) sputtering.  We have started to use this material on CIGS prepared under the TFPPP subcontract.

6)  Alternative junctions

We continue to pursue various methods and sequences for treatments, buffer layers, and TCO deposition in an effort to unravel the various elements of junction formation.  Junctions using ZnIn2Se4 (ZIS) as a buffer layer and bufferless (CIGS/ZnO) junctions are of particular interest.  Some results obtained in this quarter are shown in Table VIII.

Modifications to the boats and method of substrate heating in the evaporator used for buffer layers necessitated a re-optimization of ZIS deposition parameters.  The first two lines of Table VIII compare results obtained with two different thicknesses of ZIS.  The thickness was changed by changing the mass of ZIS loaded.  It should be mentioned that, in Table VIII, “standard ZIS” represents a previously-optimized bi-layer recipe, while “ZIS” represents a single layer.

The next four entries represent fine tuning of the substrate temperature Ts for ZIS evaporation.  An optimal Ts of 185 °C was determined (6.4% efficiency with EPV CIGS).

We were fortunate in being able to secure from Kannan Ramanathan a 3” x 3” sample of NREL CIGS for comparative studies.  It can be seen from a later entry in the Table that a best cell efficiency of 15.5% was achieved using EPV’s recently optimized CBD CdS.  (The I-V curve for this cell is shown after Table VIII.)  Surprisingly, the standard ZIS recipe only gave 1.8%.  This appears to confirm that junction recipes developed for one type of absorber do not necessarily transfer well to a different absorber.   Evaporation of a thin layer of Cd onto the CIGS before deposition of the ZIS gave 3.7%.  If ZIS was followed by a thin CdS dip, 11.8% was attained.  With CBD CdS (and no ZIS) 12.7% was achieved.  (This latter cell was processed using a different CBD set up than that used for the 15.5% cell.)

With non-standard deposition of the ZnO onto standard ZIS (instead of RF magnetron), 6.2% was achieved on the NREL material, rising to 8.5% after light soaking.  For a bufferless cell, 12.7% was achieved, rising to 13.3% after light soaking.  This is a very nice result, as it is not too far away from the 15% range obtained with conventional processing (CBD CdS).  The lack of CdS absorption is reflected in the high Jsc of 35.6 mA/cm2 obtained by integrating under the QE curve.

For a bufferless cell on EPV CIGS, 4.1% was achieved, compared to 9.6% with CBD CdS.

The final set of four entries suggested that EPV’s pre-treatment step enhanced efficiency of devices using HC ZnO, and that ZIS was preferable to standard ZIS.  These results are the opposite of what was found in earlier studies using RF ZnO.

Table VIII.  Various buffer layer experiments

| CIGS | Buffer (EPV) | conditions | ZnO | Voc mV | Jsc mA/cm2 | FF % | η % |
| --- | --- | --- | --- | --- | --- | --- | --- |
| EPV H159 | Standard ZIS (180°C) | 25mg | n (RF) | 384 | 29.2 | 34.7 | 3.90 |
|  |  | 15mg |  | 379 | 31.1 | 40.9 | 4.83 |
| EPV H159 | Standard ZIS (15mg) | 165°C | n (RF) | 355 | 30.8 | 42.1 | 4.60 |
|  |  | 175°C |  | 369 | 29.2 | 46.3 | 4.99 |
|  |  | 185°C |  | 405 | 27.9 | 56.3 | 6.37 |
|  |  | 195°C |  | 402 | 28.4 | 52.5 | 6.01 |
| NREL S2061 | Standard ZIS | 185°C | n (RF) | 480 | 15.5 | 24.6 | 1.83 |
|  | Evap Cd / Standard ZIS | 185°C |  | 542 | 29.7 | 23.2 | 3.73 |
|  | Standard ZIS / thin CBD CdS | 185°C |  | 552 | 31.5 | 67.8 | 11.8 |
|  | Pre-treatment / CBD CdS | - |  | 606 | 31.3 | 67.0 | 12.7 |
| NREL S2061 | Standard ZIS | 185°C | i-n (HC) | 571 | 34.0 | 32.0 | 6.21 |
|  |  | Light soak 21h |  | 593 | 34.0 | 42.3 | 8.52 |
|  | Pre-treatment only (no buffer) | - |  | 564 | 35.6 | 63.4 | 12.7 |
|  |  | Light soak 21h |  | 562 | 35.6 | 66.3 | 13.3 |
| NREL S2061 | CBD CdS | Best result | i-n (RF) | 641 | 32.4 | 74.5 | 15.5 |
| EPV H170 | Pre-treatment only (no buffer) | i:120°C 600mT | i-n (HC) | 365 | 33.5 | 33.6 | 4.11 |
|  | Pre-treatment / CBD CdS | i:120°C 300mT | i-n (HC) | 510 | 28.7 | 65.5 | 9.57 |
| EPV H170 | Standard ZIS |  | i-n (HC) | 370 | 20.1 | 18.9 | 1.40 |
|  | Pre-treatment / standard ZIS |  |  | 405 | 30.3 | 27.2 | 3.33 |
|  | ZIS |  |  | 362 | 28.3 | 45.5 | 4.67 |
|  | Pre-treatment / ZIS |  |  | 428 | 31.7 | 48.2 | 6.56 |

- Plans for next quarter

- Improve cell and mini-module performance in Hercules.

- Finish evaluation of Eurotherm temperature controller and find short-term and long-term solution in Zeus system.  Determine reproducibility for single-source and two-source evaporation after improving temperature control.

- Transfer Hercules recipe to Zeus.

- Validate CdS CBD in large area vessel with new circulating water bath.

- Start to make and test 1 ft2 modules.

- Complete in-line sputtering system up-grade.

- Conduct exploratory work concerning a) evaporation of certain powders; b) two new active materials; c) temperature resistance of junctions; d) superstrate devices.

- Continue alternative buffer layer program.

- Corporate update

Several shipments of equipment have been made to Tianjin in connection with the setting up of an IMS, and revenues are being collected in orderly fashion.  Arrangements are being pursued to enable equipment manufacturing and shipments to Greece.  Negotiations are at an advanced stage for a third IMS.

Sincerely,

# Alan E. Delahoy 			Leon Chen

# Principal Investigator			Senior Scientist