HOV Pooled-Fund Study 2006 Annual Meeting

Project Proposal Form

| Project Title: HOV Facility Demand Estimation Techniques Project Number: 1 |
| --- |
| Statement of Problem: With the increased scrutiny that many HOV (including HOT) lanes are now facing around the country, reliable methods for forecasting HOV/HOT demand for proposed facilities are even more critical. HOV operating agencies generally use transportation planning models to perform forecast and estimation of demand on HOV and HOT facilities. FHWA has sponsored efforts in the past to develop relatively easy-to-use “sketch planning” techniques for estimating HOV demand. One method, developed by Charles River Associates Incorporated (CRA), and documented in the report “Predicting Travel Volumes for HOV Priority Techniques: User’s Guide”, April 1982, proved to be an effective model, but is 20 years old. A second FHWA sponsored method, “QuickHOV”, was developed in 1996 by Dowling Associates. What are the techniques, models, and tools available for estimating demand on HOV and HOT facilities? How well do those techniques, models, and tools perform? What are their strengths and weaknesses? Does any particular technique perform better than others in estimating demand for specific types of HOV facilities (e.g. barrier-separated versus non-barrier separated)? Can those techniques and tools be used for estimating demand of HOT facilities? Can those techniques be used for estimating demand of HOV facilities with implications of hybrids? What are the additional techniques and procedures that can be used to supplement and thus improve the results from those tools? How may those techniques or tools be further improved? These are some of the questions to be answered by this study. The objectives of this project are to: (1) review and synthesize the techniques, models, and tools that are currently available for forecasting HOV/HOT demand and (2) provide recommendations for further research to advance practices in this subject area. |
| Suggested Approach: The following is an initial list of tasks to be performed: Task A. Identify Existing Demand Estimation Techniques: The focus of this task is to identify and review existing HOV/HOT demand estimation techniques, models, and tools. Task B. Synthesize Demand Estimation Techniques and Practices: This task will focus on synthesizing the strengths and weaknesses of existing techniques, models, tools, and agency practices. The information will be gathered by interviewing: (1) public agencies and private organizations who have experience with estimating HOV/HOT demand and (2) vendors and developers of popular demand estimation software tools. The interviews will focus on collecting information on the algorithms used in each model, performance, flexibility, strengths and weaknesses with applying the model to HOV/HOT facilities, and other pros and cons of using the model. The information collection will also include how well the model estimates the demand under different types of HOV facilities in different operating environments (i.e., dense urban area versus suburban area; radial versus circumferential freeway, etc.). Findings of this task will be summarized in a synthesis report. Task C. Develop a Research White Paper: This task will prepare a research white paper outlining research findings and recommendations. The task will also identify any additional features if available that could be incorporated into the current techniques/tools to make them more useful for practitioners. The white paper should also outline further research needs and next steps to a series of initiatives to further research, development, or validation with regard to HOV/HOT demand estimation techniques. |
| Products: A white paper Outreach materials (Presentation, Brochure, and Fact Sheet) |
| End Users (Product Customer): The intended audience includes representative state DOTs and others having a role in the planning, development, operation and performance monitoring of HOV facilities. Target end users include transportation planners involved in the study of planning and implementation of new HOV/HOT facilities and converting existing HOV facilities to HOT lanes. |
| Training, Outreach, and Distribution Plan: -Outreach and awareness as to the availability of the products through professional organizations. -Publicized through FHWA Divisions, Resource Centers and related program activities. -The products will be available via the Internet. |
| Rough Order of Magnitude Cost: Person Hours: Labor Cost: $ Direct Costs: $ Total Cost: $ 120,000 | Comments: -Direct costs include limited funding to accommodate any interaction and review of practitioners on the development of this product and to obtain any available information from agencies via interviews and on-site visits to support development of case studies. -Support initial distribution of limited number of copies to each State DOT. |
| In-Kind Support or Other Funding (Beyond SP&R): -FHWA and pooled fund participants technical support and project management in the development of the project proposal, scope and product development. |
| Suggested Schedule for Major Milestones: -12 months |
| Benefits: |

# Text boxes

Attachment 3