| Project Name (new projects in italics) | Trail Club/ Agency Partner | Lead Agency/ Env. Doc. | Project Location | Project Description | Date of Proposal/ Scoping | Date of Decision | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Maine Bureau of Public Lands Flagstaff Region Management Plan | MATC/ ATC/NPS | Maine Bureau of Public Lands | Bigelow Range, other BPL lands in Somerset/Franklin Counties, Maine | Policy and plan for long-term management of Maine BPL lands, including Bigelow Preserve | February 2007 |  | Maine BPL draft plan out for review; MATC/ATC/ NPS comments due 03/07 |
| Third Mountain Side Trail | MATC/ AMC/ ATC/NPS | NPS CE | Piscataquis Co., Me., (Segment 102) | Proposal to construct two side trails, Maine | January 2006 |  | Project approved 11/06 |
| Arnold Side Trail | MATC/ ATC/NPS | NPS CE | Somerset Co., Me., (Segment 109) | Proposal to develop a side trail following the route of the 1777 Arnold Expedition | January 2006 |  | On hold: clearances scheduled summer 2007 |
| Carrabassett River Bridge | MATC/ ATC/NPS | NPS EA | Franklin Co., Me., (Segment 112) | Proposal to construct a footbridge across the Carrabassett River west of Sugarloaf Mountain, Maine | July 2003 |  | Clearances complete; on hold for bridge design |
| Kibby Wind Farm | MATC/ ATC/NPS | Maine LURC Permit | Stratton, Franklin Co, Me., (Segment 111) | Proposal to construct a 115 kV powerline crossing A.T. and a 90 MW wind farm 12 miles from the A.T. | July 2006 |  | LURC evaluating completeness of application 3/07 |
| Maine Mountain Power Redington Wind Farm | MATC/ ATC/NPS | Maine LURC Permit | Redington Range, Franklin Co, Me., (Segment 112) | Proposal to construct 29 410-foot wind towers in the Redington Range near Crocker, Saddleback, and Sugarloaf | June 2006 | February 2007 | In January 2007, LURC commis-sioners directed staff to develop a report support-ing denial of project |
| Project Name (new projects in italics) | Trail Club/ Agency Partner | Lead Agency/ Env. Doc. | Project Location | Project Description | Date of Proposal/ Scoping | Date of Decision | Status |
| Saddleback Ski Area Amended PDP Rezoning/ 10-Year Plan | MATC/ ATC/NPS | Maine LURC permit | West Side of Saddle-back Mountain, Franklin Co., Me. (Segment 112) | Proposal to expand ski area; construct new ski lifts and trails, snowmaking facilities, and base facilities, expand into east bowl and west shoulder of mountain | February 2007 |  | LURC evaluating completeness of application 3/07 |
| Maine Route 4 highway upgrade | MATC/ ATC/NPS | NPS or MDOT EA | Franklin Co., Me., (Segment 112) | Revised proposal to upgrade and realign (but not relocate) a 3-mile section of Maine Route 4 | March 2003 |  | Proposal on hold |
| Maine Route 17 Trailhead parking lot/highway relo-cation | MATC/ MDOT/ ATC/NPS | NPS CE | Township D, Franklin County, Me. | Straightening of sharp curve of Route 17 and construction of a Trailhead parking lot | February 2002 |  | On indefinite hold due to state DOT cutbacks; field reviews complete 2003 |
| Ore Hill Mine Reclamation | ATC/DOC/USFS/NPS | USFS CERCLA Review | Warren, N.H. (Segment 191) | Reclamation and damage assessment for mined lands within the A.T. corridor | May 2000 | August 2005 | Reclamation construction underway 2006 |
| Deerfield Wind Project | GMC/ATCNPS/USFS | USFS EIS | Searsburg, Vt. | Proposal to construct 20 to 30 wind turbines on national forest lands approximately 10 miles from the A.T. | August 2005 |  | EIS being prepared 11/05 |
| Bromley Land Exchange | GMC/ATCNPS/USFS | USFS EIS | Manchester, Vt. | Proposal to exchange national forest lands adjacent to the A.T. with Bromley Ski Area | May 2005 |  | Legislation pending; EIS being prepared |
| North Adams A.T. Relocation | AMC Berk/ATC/Mass. DCR/NPS | NPS CE | North Adams, Mass. (Segment 235) | Proposal to relocate A.T. footpath within Trail corridor and evaluate potential exchange with adjacent landowner | May 2005 | October 2006 | Categorical exclusion approved 10/06 |
| Project Name (new projects in italics) | Trail Club/ Agency Partner | Lead Agency/ Env. Doc. | Project Location | Project Description | Date of Proposal/ Scoping | Date of Decision | Status |
| Brodie Mountain Wind Power Project | AMC Berk/ATC/Mass. DCR/NPS | Mass. DCR EIR | Berkshire County, Mass. (Segment 236) | Proposal to construct 24 wind towers on Brodie Mountain in Berkshire County, Mass. | January 2004 |  | State EIR completed 09/01; on hold for funding |
| NE Utilities Relicensing for Housatonic River | AMC-Ct./ FERC/ NPS/ATC | FERC EIS/DEM 401Permit | Litchfield County, Conn. (Segments 254, 255, 256, 287) | Proposal to relicense Northeast Utilities hydroelectric facilities on the Housatonic River | June 1999 |  | NPS intervened 9/06; FERC review ongoing |
| Ten Mile Well | AMC-Ct./ NPS/ATC | NPS CE | Litchfield County, Conn. (Segment 286) | Proposal to replace existing well at Ten Mile Overnight Use Area | October 2005 | October 2006 | CE issued 10/06 |
| Fitzgerald Falls Relocation and Bridge | NYNJTC DPATMC/NPS/ATC | NPS CE | Orange County, New York (Segment 283) | Proposal to rebuild a stream crossing and relocate 1,000 feet of the A.T. | February 2007 |  | Field reviews scheduled for summer 2007 |
| Millennium/ Columbia Gas A-5 Pipeline | NYNJTC/ NPS/ATC | FERC Supple-mental EIS | Rockland County, NY | Renewed application to replace an existing 8” pipeline with a 30” gas pipeline, crossing A.T. north of Route 17A | Jan. 2006 | Novem-ber 2006 | Final EIS issued 11/06 |
| Route 17A Trail Crossing Relocation | NYNJTC DPATMC/NPS/ATC | NPS CE | Warwick, Orange County, New York (Segment 284) | Proposal to relocate approxi-mately 500 feet of the A.T. | April 2005 |  | Partial field review 09//05; on hold |
| Pochuck Creek Crossing Parking Lot | NYNJTC/New Jersey DEP/ATC | State of New Jer-sey permit | Sussex County, New Jersey (Segment 304) | Proposal to build a small parking lot to provide access to the Pochuck Creek crossing | Novem-ber 2006 |  | Initial field meetings held 12/06 |
| Cellco Partner-ship/Verizon Cell Tower | NYNJTC DPATMC/NPS/ATC | FCC/local gov’t. approvals | Sussex County, New Jersey (Segment 304) | Proposal to construct a 151-foot monopole near Branchville Borough, New Jersey | February 2007 |  | Initial review 2/07; impacts look negligible |
| Wallkill River Crossing | NYNJTC NJATMC/DEP/ATC/FWS/NPS | NPS/FWS EA | Vernon Township, Sussex Co., New Jersey (Segment 305) | Project to construct major footbridge and boardwalk across floodplain of the Wallkill River | August 2002 |  | proposal being developed; on hold for DEP involvement |
| Project Name (new projects in italics) | Trail Club/ Agency Partner | Lead Agency/ Env. Doc. | Project Location | Project Description | Date of Proposal/ Scoping | Date of Decision | Status |
| Yards Creek Relocation | NYNJTC NJATMC/ NPS/ATC | NPS EA | Sussex County, NJ | Relocation of approximately one mile of the A.T. near Yards Creek electric generation facility | May 2002 |  | Proposal in draft on hold for land acquisition |
| PJM Delaware River Corridor Electric Trans-mission Line | NYNJTC/ ATC/NPS | Not known at this time | Delaware Water gap area, New Jersey/Pennsylvania | Transmission line from Pennsylvania to New Jersey | Septem-ber 2006 |  | Project in conceptual stages only |
| A.T. Relocation near Columbia Gas Pipeline | Delaware Water Gap NRA/WTC NPS/ATC | NPS CE | Northampton and Monroe Counties, Pennsylvania | Relocate approximately 1,000 feet of the A.T. footpath to minimize visual impact of pipeline crossing | Sept. 2005 |  | Field reviews complete; on hold for arch. clearance; CE scheduled 6/07 |
| Transco Gas Pipe Line Corporation 42” Pipeline | AMC Delaware Chapter/ ATC/NPS | FERC | Northampton and Monroe Counties, Pennsylvania | Construct a 42” pipeline across the Appalachian Trail near Wind Gap, Pa. | July 2006 |  | Field reviews conducted 8/06; EA scheduled for 2007 |
| Palmerton Zinc Superfund Site | PTC/ATC/NPS/ USFWS | EPA lead under CERCLA; U.S. Fish and Wild-life lead in NRDAR | Lehigh Gap, Pa. | Remedial action to clean up 800 acres of NPS lands within boundaries of Superfund site under EPA Administrative Order issued 12/99; Natural Resource Damage Assessment (NRDAR) case begun 4/04 | Dec. 1999 | 2007 | Remedial work on NPS lands scheduled for 2007; NRDAR negotiations actively being pursued 3/07 |
| Port Clinton Sanitation Project | BMECC/ ATC/NPS | NPS CE | Port Clinton, Pa. | Proposal to construct a sewer line and small pumphouse along an existing gas line right-of-way next to Port Clinton | August 2005 |  | Proposal on hold due to lack of funds |
| Project Name (new projects in italics) | Trail Club/ Agency Partner | Lead Agency/ Env. Doc. | Project Location | Project Description | Date of Proposal/ Scoping | Date of Decision | Status |
| Fort Indiantown Gap/Muir Airport Expansion | SATC/ ATC/NPS | U.S. National Guard EIS | Indiantown Gap, Pa. | Proposal for an exchange among National Guard, Pa. Game Com-mission, and Harrisburg Water Authority to provide safety buffer for military maneuvers | July 2004 |  | Proposal on hold 3/07 |
| Harrisburg Wind Power Project | SATC/ ATC/NPS | City feasibility study | Stony Mountain and Peters Mountain, Dauphin Co., Pa. | Proposed construction of a wind farm on City of Harrisburg property adjacent to the A.T. | January 2006 |  | ATC/SATC/ NPS met w/city 6/06; feasibility study underway |
| Pennsylvania Route. 944 A.T. Crossing | CVATC/ ATC/NPS/PA DOT | NPS CE | Cumberland Valley, Pa. | Proposed tunnel or bridge to provide safe crossing for hikers across Pa. Route 944 | August 2006 |  | Initial proposal developed 9/06; field work scheduled 6/07 |
| Maryland Gypsy Moth | PATC/ MD DNR/ ATC/NPS | NPS CE | South Mountain, Maryland (Segment 403) | Proposal treat approximately xx acres on NPS lands with Bt | January 2007 |  | Proposal being developed |
| Pine Knob/Calico Rocks Trail Relocation | PATC/ MD DNR/ ATC/NPS | NPS EA | South Mountain, Maryland (Segment 403) | Proposal to relocate approximately ¾ of a mile of the Appalachian Trail footpath | Oct. 2005 |  | Field review conducted 9/06; additional field work needed to locate footpath |
| AEP 765kV Powerline | PATC/ MD DNR/ ATC/NPS | FERC EIS | South Mountain, Maryland (Segment 403) | Proposal to construct a 765 kV powerline between West Virginia and New Jersey, cross-ing the A.T. on South Mountain | January 2006 |  | Meeting with potentially affected national parks held 2/07 |
| Fox Gap Battle-field Parking Lot, Side Trail, and Fenceline | PATC/ ATC/MD DNR/NPS | NPS/MD DNR | South Mountain, Maryland (Segment 405) | Proposal to construct a small parking lot on MD DNR lands, and a side trail and fence on NPS lands | June 2004 | August 2005 | On hold due to access concerns; lack of funding |
| Project Name (new projects in italics) | Trail Club/ Agency Partner | Lead Agency/ Env. Doc. | Project Location | Project Description | Date of Proposal/ Scoping | Date of Decision | Status |
| Lambs Knoll Communication Tower | PATC/ ATC/MD DNR/NPS | MD DNR review | South Mountain, Maryland (Segment 405) | Proposal to construct a 195’ tower on state property on Lambs Knoll in Maryland | June 2002 | June 2004 | Construction completed 2005; AT&T tower removed 01/07 |
| Route 9 Four-lane Highway | NPS/ATC/PATC | WV DOT EIS | Keys Gap, near Charles Town, W.Va. (Segment 410) | Proposal to upgrade Route 9 to a four-lane highway | Dec. 1995 | Nov. 2000 | Construction underway; WVDOT still in litigation with local residents |
| Columbia Gas/NiSource 26” Loop Pipeline | PATC/ ATC/NPS | FERC EIS or EA | Just north of Sky Meadows State Park near Ashby Gap, Va. | Proposal to construct a 26” natural gas pipeline across the A.T. adjacent to existing Columbia Gas pipelines | March 2006 |  | On-site meeting with Columbia Gas and others scheduled 3/07 |
| Dominion/ Allegheny Power Cos. 500 kV Powerline | PATC/ MD DNR/ ATC/NPS | FERC/ NPS EA or EIS | Between Rte. 17/50 at Ashby Gap and two miles south of Linden, Va. | Proposal to construct a 500 kV powerline between western Pennsylvania and Loudoun County, Va. | Feb. 2006 |  | Several meetings held with Dominion; revised proposal announced 2/07 |
| Calf Mountain A.T. Relocation | PATC/ ATC/NPS | NPS CE/EA | Calf Mountain, south of Shenandoah National Park | Proposal for relocating two sections of the Appalachian Trail near Calf Mountain (one in 2006 and one in 2007) | March 2006 |  | CE signed 11/07; project underway |
| Va. State Police Bear Den Mountain Communication Site Expansion | PATC/ ATC/NPS/Shenan-doah Nat-ional Park | NPS CE | A.T. lands on Bear Den Mountain adjacent to south end of Shenandoah NP in central Virginia | Proposal to expand Bear Den Mountain Communication facility | July 2006 |  | CE signed 11/07; permit issuance imminent |
| Project Name (new projects in italics) | Trail Club/ Agency Partner | Lead Agency/ Env. Doc. | Project Location | Project Description | Date of Proposal/ Scoping | Date of Decision | Status |
| Structure Removal Projects in Virginia and other states | ATC/NPS | NPS CEs | various locations in Virginia and three other states | Removal of structures on acquired lands | March 2007 |  | Field reviews and clearances being scheduled for spring 2007 |
| FERC relicensing of Dominion Cushaw Dam facilities | NBATC/ ATC/NPS/USFS | FERC EIS or EA | On the James River, next to the James River Foot Bridge and James River Face Wilderness Area | Proposal to relicense Dominion-owned Cushaw Dam, including conditions that may allow for additional motorized boat and jet-ski use of the reservoir | Nov. 2003 |  | Agreement on mitigation plan reached 11/06 among NPS, ATC, NBATC, USFS, VDGIF |
| George Washington Forest Plan | ATC/NPS/ODATC/ NBATC/ TATC | GW Na-tional For-est/Forest Plan | 60 miles of the Appalachian Trail in central Virginia on National Forest lands | Preparation of a new Forest Plan in keeping with new agency guidance on development of Forest Plans | March 2007 |  | Initial concept plan being developed 3/07 |
| I-81 Tier 1 Project Analysis | NPS/ATC/RATC/ PATH | FhWA/ VDOT EIS and 4(f) | I-81 at Daleville, Va. (Segment 473) and near Groseclose, Va. (Segment 514) | Proposal to increase I-81 up to ten lanes by 2030 | Nov. 2004 | Decem-ber 2007 | FEIS released; VDOT selected alternative that will have little or no impact on AT |
| I-81 six-lane ex-pansion/flyway project/Rte 220 improvements | NPS/ATC/RATC | VA DOT EA or EIS and 4(f) | I-81 and Va. Route 220 crossings of the A.T. at Daleville, Va. (Segment 473) | Proposal to add two lanes to I-81; expand Va. Route 220 to eight lanes; construct an A.T. pedestrian bridge over Rte. 220 | Dec. 1997 |  | VA DOT conducting analysis; project on hold |
| Angels Gap Relocation | RATC/ PATH/ ATC/NPS/USFS | NPS CE | On Tinker Mountain west of Roanoke, Va. | Renewed proposal to relocate approximately ½ mile of A.T. footpath | Nov. 2005 |  | Land acquisition complete 09/06; scheduled for review in 2007 |
| Project Name (new projects in italics) | Trail Club/ Agency Partner | Lead Agency/ Env. Doc. | Project Location | Project Description | Date of Proposal/ Scoping | Date of Decision | Status |
| Keith’s Revenge Cellular Tower (Verizon) | RATC/ PATH/ ATC/NPS/USFS | Botetourt County SUP | Near Route 311 and Catawba, Va. | Proposal to construct a 180-foot cellular tower in the viewshed of the Appalachian Trail | Nov. 2005 |  | Resubmitted by Verizon 09/06 |
| New River Relocation | USFS/ NPS/ATC/RATC/ | USFS EA | Near Pearisburg, Va. | Acquisition of a corridor of land across Celanese Corp. lands to permanently protect the A.T. north of the New River | 2004 |  | Revised EA to be released for public comment in 2007 |
| I-81 Six Lane Upgrade/ Improvements | PATH/ ATC USFS/NPS | VA DOT EA/4(f) | A.T. crossing of I-81 near Groseclose, Va. (Segment 514) | Proposal to add two lanes to I-81 near Groseclose, Va. | Dec. 1997 |  | VA DOT working on design |
| Northwest Wind Tower Project | NBATC/ ATC USFS/NPS |  | Proposal in North Carolina would affect A.T. in Mt. Rogers NRA in Virginia | Proposal to construct a wind tower on private lands in North Carolina | January 2007 |  | Proposal being developed |
| North Shore Road | SMHC/ ATC/NPS/ GSRM | NPS EIS | Swain County, North Carolina | Proposal to construct a 32-mile long road along the north shore of Fontana Lake in Great Smoky Mountains National Park | March 2003 | 2006 | DEIS released 12/05; under review |
| TVA Fontana to Santeetlah 161 kV Powerline Upgrade | SHC/ ATC/ NPS | TVA EA or EIS | Graham and Swain Counties, North Carolina | Proposal to upgrade and construct an inter-tie to an existing 161 kV powerline west of Fontana Dame | Aug. 2006 |  | Initial feasibility study being conducted |
| US 19/74 Four-lane Highway | SMHC/ ATC/ NPS/USFS | NC DOT EIS/4(f) | Stecoah Gap, North Carolina | Proposal to construct a four-lane highway across A.T. at Stecoah Gap | April 1997 |  | On indefinite hold |
| Project Name (new projects in italics) | Trail Club/ Agency Partner | Lead Agency/ Env. Doc. | Project Location | Project Description | Date of Proposal/ Scoping | Date of Decision | Status |
| US Interstate 3 Four-lane Highway | GATC/ ATC/ NPS/USFS | FHwA feasibility study | Georgia | Proposal to construct a four-lane highway across A.T. in Georgia | 2006 |  | Initial feasibility study being conducted |