Memorandum

U.S. Department

of Transportation

Federal Highway

Administration

Subject:	ACTION: Procuring ITS Projects                                  Date: October 6, 1999

From:	Anthony R. Kane	Reply to	
		Executive Director                                                                             Attn. of:   HOIT-1

To:	          Resource Center Directors

Division Administrators

State Directors of Motor Carriers

Federal Lands Highway Division Engineers

We continue to hear many comments from both the public and private sectors on the difficulty in procuring ITS projects under Federal-aid procedures. These comments, and the recent article, “Death by Low Bid” (attachment 1), are the direct result of the perception that ITS projects must always use the same procurement approach required for construction projects as defined by 23 USC 101 and the related FHWA regulations. This perception has resulted in numerous procurement disasters where the “normal” low-bid procurement process has been inappropriately used for ITS projects. We must be more proactive in dispelling this perception and your help is crucial to this endeavor.

Often, ITS work is included within a larger construction project. Experience has shown that this may be inadvisable, and that the ITS work may be better accomplished as a separate procurement. Work is often bundled into one procurement to “save time”, which is quickly lost later as implementation problems arise and change orders and claims are processed to overcome them.

Many stand-alone ITS projects do not have to be procured under the rules for construction projects, since they do not meet the FHWA definition of construction. If field devices or communications infrastructure is being installed, then this work usually meets the definition of construction. However, if the project largely involves the development of software to integrate field devices with a transportation management center (TMC) or telecommunications system, then it clearly does not meet the definition of construction. Software should never be procured using the “normal” low bid process, rather it should be treated as engineering or design services to be provided only by qualified and experienced firms.

Another option available is the use of a State or local agency’s own procurement process, which is permitted under 47 CFR 18. While some States have procurement regulations more stringent than FHWA regulations, many states have adopted special procurement regulations that are specifically designed for high technology projects, such as information technology, which could be advantageous in ITS procurements.

Even where an ITS project meets the definition of construction, many options other than traditional “low bid” exist. Under Special Experimental Project 14, several alternative procurement techniques, such as design-build, may be approved, so long as cost is one of the factors used in the award. Traditional low bid procurement is never absolutely required if it is not appropriate to the project or circumstances. Attachment 2 summarizes the available alternative procurement options for ITS projects.

There are numerous resources available to assist your staff in providing advice to our partners in selecting an appropriate procurement method for planned ITS work. Attachment 3 is a list of informational resources available through the ITS Home Page (www.its.dot.gov) and free training that may be requested. Technical assistance is also available through the Peer-to-Peer program and from Resource Center technical specialists.

We recognize that many transportation agencies are not accustomed to using innovative procurement methods, and are therefore not experienced in their execution. That is why it is essential that you elevate this issue with our partners. With the rapidly expanding deployment of ITS technologies, we urge you to make this a priority in your personal discussions with your management counterparts, as well as at the staff level, and help ensure that our partners are taking full advantage of the available flexibility within the Federal-aid process to use appropriate procurement techniques for these deployment projects.

Thank you for your help on this critical issue. For additional information or to raise questions about this guidance, please contact William S. Jones in the ITS Joint Program Office (HOIT-1) at (202) 366-2128.

Attachment

Procurement Options for Federal-aid ITS Projects

ITS Procurement Information Resources

cc: Core Business Unit Program Managers

Service Business Unit Directors

PROCUREMENT RESOURCES

Documentation

(	ITS Procurement Resource Guide, ITS Joint Program Office

( 	FHWA Memorandum: Procurement Information for ITS Projects Discusses types of ITS projects and the alternatives available under federal aid

( 	Virginia Department of Transportation Public-Private Procurement Issues and Accomplishments -- A lessons learned discussion of public- private partnerships

- Innovative Contracting Practices for ITS

Executive Summary & Final Report -- A detailed compendium of state and federal procurement laws and options

(        FHWA Federal-Aid ITS Procurement Regulations and Contracting Practices

(	The Road to Successful ITS Software Acquisition, ITS Joint Program Office

Executive Summary; Vol. I; Overview and Themes; Vol. II; Software Acquisition Process Reference Guide -- A discussion of the key issues and approaches to responding to those issues.

(	ITS Software: Effective Acquisition Practices, NCHRP -- This report will be available from AASHTO by the end of the year.

(	Successful ITS Procurement Case Studies (Available 1/1/2000) (All DOT documents available via the ITS web site www.its.dot.gov)

Training (See NHI course listing)

( ITS Software Acquisition; A two day course for project managers and engineers based upon “The Road to Successful Software Acquisition.”

(	ITS Procurement Using Federal Aid; (Available 1/1/2000) This one day workshop, aimed at project managers and procurement officials, will concentrate on the use of various contracting approaches allowed by federal aid for ITS projects.

Workshop References

AASHTO Task Force On Software Procurement Action Plan.  AASHTO, Washington, D.C., 1997.

Assessment and Control of Software Risks.  Jones, Capers.  Yourdon Press, Englewood Cliffs, New Jersey, 1994.

Atlanta Navigator Case Study, US Department of Transportation, Pub. No. FHWA-RD-98-099, November 1998.

Buying Smart: State Procurement Reform Saves Millions. National Association of State Purchasing Officials and National Association of State Information Resource Executives, September 1996.

California Assembly Bill 1727, effective October 1993.

Executive Guide: Improving Mission Performance through Strategic Information Management and Technology, Learning from Leading Organizations.  GAO/AIMD-94-115.  Washington, D.C.: US GAO, May 1994.

FHWA Federal-Aid ITS Procurement Regulations and Contracting Options, US Department of Transportation, FHWA, Pub. No. FHWA-RD-97-145, October 1997.

Information Technology and Government Procurement: Priorities for Reform.  Mechling, Jerry.  Report from the Program on Strategic Computing and Telecommunications in the Public Sector, Harvard University, John F. Kennedy School of Government, 1995.

Information Technology Procurement for the New Millennium, American Bar Association, 1996.

Innovative Contracting Practices for ITS, US Department of Transportation, FHWA, Pub. No. FHWA-JPO-98-015, April 1997.

ITS Procurement Resource Guide, US Department of Transportation, FHWA, Pub. No. FHWA-JPO-97-0025.

ITS Software Acquisition Effective Practices, publication pending, National Highway Cooperative Research Program.

The Program Manager’s Guide to Software Acquisition Best Practices, Version 2.0, Software Program Managers Network, April 1997.

The Road to Successful ITS Software Acquisition, Volume I: Overview and Themes, US Department of Transportation, Report # FHWA-JPO-98-035, July 1998.

The Road to Successful ITS Software Acquisition, Volume II: Software Acquisition Process Reference Guide.  US Department of Transportation, Report # FHWA-JPO-036, July 1998.

Virginia Department of Transportation Public Private Procurement, Issues and Accomplishments Interim Report.  Booz-Allen & Hamilton.

Other Resources:

The National Association of State Procurement Officials (http://www.naspo.org/)

The National Association of State Procurement Officials (NASPO) was formally established on January 29, 1947, in Chicago Illinois.  NASPO is a non-profit organization through which member purchasing officials provide leadership in professional public purchasing, improve the quality of purchasing and procurement, exchange information, and cooperate to attain greater efficiency, economy, and customer satisfaction.  The organization has taken a pro-active stance on electronic commerce, procurement reform and information technology procurement. The association is also part of the National Electronic Commerce Coordinating Council, a coalition of state government officials dedicated to advancing the use of electronic commerce in the states.

The Software Engineering Institute (http://www.sei.cmu.edu/)

The Software Engineering Institute (SEI) is a federally funded research and development center established in 1984 by the U.S. Department of Defense with a broad charter to address the transition of software engineering technology. The SEI is an integral component of Carnegie Mellon University and is sponsored by the Office of the Under Secretary of Defense for Acquisition, Technology, and Logistics.

ITS Procurement Workshop

Interview Transcript

Interview 1:

Mike Zezeski

# Maryland State Highway Administration

Howard Wood: We’re here today with Mike Zezeski, from the Maryland State Highway Administration. Thanks for being with us today. I just want to talk about procurement issues, and how Maryland went about changing its procurement process to accommodate ITS projects. Tell me about Maryland’s first attempt at developing CHART, the freeway management system for Maryland.

Mr. Zezeski: The first step was to sit down and determine how we wanted to approach the development of our systems, the implementation of our centers, the systems integration, and all of the hardware and software to control, the variable message signs, traveler advisory radio systems, and things that we had in the field.  There was nothing to go by in terms of experience in other areas, so, like many other transportation agencies at that time, we had to rely on those mechanisms that we were most familiar with.

We started with an A&E (architecture/engineering) contractor. We picked a consultant that had substantial experience in the ITS arena. The problem was, we were working under a contractual mechanism that was established more for normal engineering and preliminary planning type work, and in this case we were actually having software and systems developed, which was outside the realm and scope of that particular contract. It was a very difficult situation because it was a fixed fee contract—it had caps in it—and we found that the kind of service that was needed for systems integration was not very well-suited for that type of an agreement.  So we had a lot of stumbling blocks in trying to accomplish the kind of things we wanted to accomplish.

Next we had to spend time with the consultants trying to first coming to an understanding of what our business needs were; and then them telling us the kind of things we could use to meet those business needs. That again did not work very well with the type of contractual arrangements that we had.

Howard Wood: Okay, what other options were available in Maryland for contracting?

Mr. Zezeski: Later on we found out that there were other contractual mechanisms that were actually better suited for the type of work we wanted. Particularly when you want to have code written—software developed, things like that—those types of agreements were in our general services areas, in our IT areas, and so we decided to start to explore those other types of agreements, and they were task order-based contracts—services-type contracts.

Again, we were a bunch of Civil Engineers trying to do ITS systems development, which was very hardware and software intensive, and we knew very little about that particular area. So we started looking into these other (contract) mechanisms, and other types of contracts that were specially developed for information technology services. We found them to be better suited to meet our needs.

Howard Wood: You told me that you have to look at how the business process affects ITS and the system you’re developing. Can you speak a little about the business process and how the specifications evolved during the building of an ITS system?

Mr. Zezeski: Yes, in a lot of these civil engineering contracts that we are more knowledgeable of—like (contracts for) building highways and putting up traffic signals and things like that—a lot of specifications have been defined over the years, so we have very detailed specifications that have been developed, which we can go to a contractor with and say, “Here, build us this system.”

But with ITS we found that these kinds of specifications don’t exist. We basically had to develop them by looking at what our business needs are, and then working with a contractor who would sit down with us and be part of the process of developing those specifications. So, it is a team work approach, not knowing exactly what the spec will be to meet a particular business need at the time when you develop the contracts or put together the task order.  But rather to develop the specifications as you explore together—what our business needs are, doing modeling, things like that—to develop the systems.

Howard Wood: We talked about thinking outside the box as far as when you try to find a procurement mechanism that is not the “traditional,” low-bid award. Tell me how you thought outside the box, and what did you find as far as alternatives for Maryland to pursue in a different way to procure these systems?

Mr. Zezeski: We started to investigate other types of service contracts that were available with other agencies, particularly in the area of software development and hardware architecture. We started to look into procurement laws, seeing what flexibility we had in using those kinds of services, and we basically found that those types of vehicles were better suited to meeting our business needs. And once we started investigating with our Board of Public Works and getting special approvals, it was actually not as difficult as we first thought it to be. And again that is the change: thinking outside of the box. You start exploring what other avenues you have to meet your goals and accomplish what you want to get done.

Howard Wood: Did these other procurement methods already exist within the DOT, or within your State?

Mr. Zezeski: It was within our State. We really didn’t have these IT services agreements within the Maryland Department of Transportation. We started working closely with our Department of Budget and Management, and our Department of General Services, and that’s where we found these task order-type IT contracts.

Howard Wood: How about the Federal Highway Administration specifically? What support or encouragement did they offer in this process?

Mr. Zezeski: The Federal Highway Administration was extremely supportive of what we wanted to do and with working with these new procurement methods and thinking outside the box. We found that—when we did have to explore going to these other avenues that we weren’t used to or didn’t understand—they were very encouraging in saying, “we will work with you and we will try to make sure that there’s no stumbling blocks within the procedures that Federal Highway has in letting out contracts.”

I think more of the stumbling blocks were within our own procurement laws, and that’s what we were working with.  But by working with the Board of Public Works and senior management, we were able to easily convince them that this was the proper way to proceed for the services we wanted.

Howard Wood: I want to focus a minute on all the people that you worked with to get this process to change.  You mentioned the Board of Public Works; I assume the Attorney General was involved…perhaps you could list all the players in this change.

Mr. Zezeski: Oh, it’s a large list starting with our own operational and technical staff. It was like a paradigm shift, and what we had to do was work together as a team all the way up to the Attorney General’s office and legal staff; procurement staff; and other outside agencies that we were not normally used to dealing with.

We had to develop a team approach and we had to all understand the big picture—get a clear understanding of what our objectives and goals were—and work very closely with one another to accomplish those goals. The key, in my opinion, was understanding the big picture, and working together in developing those business goals, and then finding ways in which we could meet those business goals most effectively.

Howard Wood: Just as a final question, our audience would like to know your best tips for going about changing the procurement process in their agencies.  If you could, just give as a final analysis, the best practices or the lessons you’ve learned for changing the procurement process.

Mr. Zezeski: Well, as I said earlier, you need to think outside the box. You have to overcome the fear of change. Look at all your resources within your State.  You will be amazed at the kind of resources you have within your State, outside the transportation department.

Most importantly, you have to get everybody involved in the process. They should be right there when you are developing the mission and goals envisioned for your ITS system, and then let them be a part of the development of that system, through the entire process.   I think that is the best tip I can give when you want to develop these sophisticated, complex systems.

Howard Wood: Well, very good. Thanks for being with us today.

Mr. Zezeski: You’re welcome.

Interview #2:

J.R. Robinson

Director, ITS Programs

Virginia Department of Transportation

Howard Wood: Okay, we are here with J.R. Robinson, the Director of ITS Programs for the Virginia Department of Transportation. Thanks for being with us today. J.R., if you could tell me about a project that is indicative of some of the problems you faced in procuring ITS software.

Mr. Robinson: A couple of the biggest projects were traditional freeway management projects, changeable message signs and other things.  In the Hampton Roads area, software was a bid item in the original (low-bid, construction) contract.  After the contract was finished, the system just wasn’t adequate—we just didn’t get what we needed—so we had to do something.

We actually let another contract to upgrade that original software. Since there was another 120 plus miles of new ITS field hardware being installed, we decided to integrate the software for the new hardware with the upgrade of the existing system.  So, we basically ended up with an area-wide system integration contract.

We have done that also in Richmond, and we’re working on an RFP to do the same thing in Northern Virginia.  So, we are separating software from construction projects.

# Howard Wood: Can you tell us what other procurement options were available to VDOT?

Mr. Robinson: Virginia Procurement law has, of course, construction, which is low-bid award, then two basic options: professional services and non-professional services. Professional services are those that generally require a license, such as architecture, engineering, even hairdressing. Non-professional services are actually defined in the law as anything that is not professional services. So, it’s wide open. It’s everything else.

Under professional services, our process is pretty much the traditional Federal-Aid, engineering and design services process.  Under non-professional services, we have a choice between an RFP (Request for Proposal) and an Invitation for Bid (IFB).  With an Invitation for Bid, cost is a major factor but not the only factor, and it’s used where you have a really good idea of the product or service that you want to buy, and you can define it in the procurement vehicle.

Our RFPs of course are the traditional RFPs—I think most everybody is familiar with those.  Cost is one of the factors, but there are a lot of other factors in the selection process.  We actually establish the selection criteria for each RFP and, therefore, we can vary the cost factor depending on the kind of work it is.

Howard Wood: As we know, changing a procurement process or any agency’s process can be difficult. How did Virginia DOT go about affecting change?

Mr. Robinson: I have to admit that when you have a couple of major failures, it is easier.  We included software on a low bid, construction project—basically a construction project—which resulted in a failure if you will…an unacceptable outcome.

So, in looking at the options, our chief engineer, our construction engineer, and the other people involved were readily agreeable to changing the way we had done the traditional approach. And, we haven’t completed a software project, but things are going really well, and it looks like the new process is going to be a considerable improvement.

Howard Wood: Was the Federal Highway Administration helpful in looking for new procurement methods?

Mr. Robinson: When we did the Hampton Roads project, with the software in a separate agreement, they were helpful.  We discussed it with the FHWA Division Office, and they had agreed to it.  About that time though an FHWA report came out that defined ITS software as engineering design.  But we weren’t following the professional services—we were going to use an RFP.

So the Division Office ran it through the FHWA Region to FHWA in Washington to get a final determination.  They actually came back and said, “no—it should be a local option based on the specific situation.”  And at that point we went ahead with the RFP for the software contract. So, yes, they were helpful, and they were flexible. But the written word got in the way, and we had to go through some hassle. there are some situations now where we’re agonizing over the Federal Highway procurement regulations. They are not exactly getting in the way, but it’s not easy to work around the wording sometimes. “

# Howard Wood: What else is Virginia DOT doing in terms of ITS Procurement?

Mr. Robinson: On the larger projects, one of the things that we’re trying to do is shorten the time between the design and construction., It often has taken two to three years for design, another year to procure the construction, and then you’re trying to buy something that was specified two, three, or even four years before.

Using functional specifications is one of my personal crusades, although I will admit I haven’t had much progress yet for the construction-type projects. But I think it is essential to use a functional specification rather than a detailed design to give us more flexibility.  This will present some problems for the contractors in bidding the project, but I don’t think it is a major issue; I think we can work through it.

We also need a common understanding of “construction.”  Virginia procurement law has a definition of construction, and so does the Federal Highway regulations, but they are not the same. We have a smaller project, for example, a fog and wind warning system in a very rural area.  It is basically weather sensors and large changeable message signs. As long as we had wireless communications, solar power, and we were not doing a lot of digging (i.e., trenching for power and communications), FHWA went along with the interpretation that it was not a construction project and that we could use an RFP.

When we talked to the FHWA Division office, and to Federal Highway in Washington, basically, it came down to the sensors.  We went with the large changeable message signs. They were actually in another contract, so that wasn’t an issue.

But when we got right down to the final design decision, there was not adequate wireless communications capacity, so we had to install fiberoptics—eight miles of fiber cable—and that required excavation.  Because of this excavation work, FHWA now classifies the project as “construction.”

So we are still debating on whether it is a construction project or a systems project.  We want to pursue it through the RFP because we are buying a system and that is the end product: a warning system. We think that would be the preferable way to go.

Howard Wood: It is obvious that Virginia DOT has a lot of experience in procuring ITS systems. Since there are other agencies out there with less experience, what advice would you give them on procuring ITS software and systems?

Mr. Robinson: Look at your own agency; look at what your options are. Don’t just assume that it has to be done a certain way, the way you’ve always done it.

Separate the work to the extent you can.  Our early freeway management projects—buildings, changeable message signs, loop detectors, fiber optics, and software—Separate these types of work if possible. I realize that creates other problems with management, but it still may be better than the problems created by including them all in a single contract.

Look at how your agency procures information technology systems. Look at the other options available to you, and match what you’re trying to accomplish with the most appropriate procurement method.

The other thing, though, is that even the best procurement method can yield a failed product, and the worse ITS procurement method—low bid, and there are examples of this all over the country—can yield an exceptional product. So the relationship between the contractor and the State, and the way the projects are managed, have as much or more influence over the success of the project than does the procurement method. They’re both important, but you can’t do one without the other.

# Howard Wood: There are no silver bullets, then?

Mr. Robinson: No silver bullets.

Howard Wood: Thanks very much for being with us today.

Mr. Robinson: My pleasure.