ERS Enterprise Content

Management Rollout Methodology

Lisa Welchman for

InfoZen:  The Essence of Information Technology

October 15, 2004

# Contents

About this document	3

Executive Summary	4

Recommendations & Analysis	7

ECM Rollout Detail by Phase, Track & Task	9

Phase I – Plan and Pilot	9

Governance & Strategy – Phase I	9

Content, Applications & Data – Phase I	12

Process & Workflow – Phase I	13

Tools & Infrastructure – Phase I	14

Phase II – Socialize and Build	15

Governance & Strategy – Phase II	15

Content, Applications & Data – Phase II	15

Process & Workflow – Phase II	16

Tools & Infrastructure – Phase II	16

Phase III – Deploy & Support	18

Governance & Strategy – Phase III	18

Content, Applications & Data – Phase III	18

Process & Workflow – Phase III	18

Tools & Infrastructure – Phase III	19

# About this document

| This document outlines a recommended strategy for deploying an enterprise content management (ECM) system at the U. S. Department of Agriculture’s Economic Research Service (ERS). It is the culmination of a process, begun in Spring 2004, which included: A series of focus groups with ERS personnel responsible for the strategic and tactical maintenance of the web content and applications found at www.ers.usda.gov. Structured content analysis that produced a taxonomy and metadata schema for ERS, and Process analysis and re-engineering research. This research builds on the initial Web content management opportunities and needs assessment conducted by ForumOne Communications, but does not include a deep analysis of the existing ERS Web publishing environment. However, where relevant, brief comments regarding the existing state the Web publishing environment are included. This document’s structure is as follows: Executive Summary Immediate Next Steps Recommendations & Analysis Glossary Since this document recommends an approach to ECM, it first provides a brief description of this concept. Another high-level paradigm described early on is single source publishing (SSP). These definitions are provided in the executive summary of this document. These two concepts are defined in the summary as they are integral to the understanding of the recommendation. Other somewhat proprietary terms are defined in the glossary of this document. Those terms are listed to the right. | Glossary Terms: Content Management System (CMS) Content Model Content Type Customer Relationship Management (CRM) Digital Asset Management System (DAM) Document Type Definition (DTD) Enterprise Content Management (ECM) Information Architecture Portal Single Source Publishing(SSP) Stellent Taxonomy eXtensible Markup Language (XML) |
| --- | --- |

# Executive Summary

Focus group data and research in taxonomy and process indicate that ERS is ready to adopt an ECM strategy which has as its core the adoption of a web content management system capable of supporting a SSP paradigm.

ECM is not a software solution

Frequently ECM is represented as a software solution.  It is not. Enterprise content management is a concept which refers to the holistic creation, management and delivery, retirement and storage of organizational knowledge. An ECM strategy requires the creation of governance policies, business processes and content, data and application products which take into account to total stream of information within the organization. Necessarily, it also includes the development of a set of infrastructure tools and software applications to support these processes.

SSP: one source, many publications

Single source publishing is the creation of publishing processes which allow for the creation of multiple endpoint artifacts (such as a printed document, an internet Web site, and intranet Web site) from a single source (for instance, a Word or Quark file).  It is a many to one relationship which in good practice allows an organization to make a change once yet have that change reflected “automatically” or without manual human intervention in multiple artifacts or to multiple channels. As with ECM, SSP requires the support of infrastructure tools and software.

Understanding the difficulties of adopting an ECM SSP model

Both ECM and SSP strategies are difficult to implement.  They demand a sophisticated level of planning and cooperation within an organization.  Frequently, existing print and (where they exist) web publishing processes run counter to the process and governance needs of an ECM strategy; and, it is the norm that territorial personnel needs (internal power struggles) frequently block the cooperation required for developing such strategies.  None the less, SSP reduces work redundancy and offers better document version control and security through less human intervention (all vulnerabilities in the ERS web production environment). When well implemented, it can also reduce production time for all end products. As well, and often most importantly, it offers a single destination for all within an organization to gather information regarding the status of a document or process.

Why an SSP ECM Strategy is appropriate for ERS

Despite the challenges of implementation, an SSP ECM strategy is appropriate for ERS.  The existing process infrastructure is inadequate for legacy needs, let alone new web publishing needs. The real-time needs of a Web publishing environment and the more sophisticated expectations of the ERS internal and external customer point to the need to develop processes which will decrease the document and web publishing times. Consistently, internal resources complained about the lengthy production timelines and review cycles.  While a software solution can not make people review documents faster, it can help expedite the administrative handling of documents as well as convert documents into multiple formats in a matter of moments rather than days or weeks.

More simply, the existing process is barely adequate for the existing need.  All interviewees agreed that there was an external and internal customer demand for more sophisticated Web products, particularly consolidated content & data products. There was also a consensus, that something would have to change about the existing process in order to create these products; however, most were too “under water” to have to time to analyze and effect real process change. Many were frustrated that the employee reward structure for the employees supported the existing paper-publishing process—not the creation of a process that would support more streamlined web production.

At the same time, and somewhat paradoxically, most commented that middle and higher management understood that the Web would be the primary publishing target of the future. Clearly it is time to prepare for this future vision.

Migrating from a multiple source to a single source publishing paradigm will require a multi-phased process. While the rollout methodology matrix further in this document details explicit steps and tasks within each phase of this process, generally speaking, the recommended phases are as follows:

Phase I - Plan & Pilot

In this phase ERS will determine the scope of SSP strategy and make a real determination whether or not the organization will and can support the deployment of an ECM SSP software implementation. Real considerations are:

- Managerial willingness and support

- Funding

- Personnel resource availability

- Technical architecture

- Successful piloting of Stellent CM software

Phase II - Socialize & Build

In this phase ERS will begin the process of designing and implementing the SSP environment. As well, real efforts to begin the cultural and managerial changes which must take place in order for SSP to work at ERS must begin. Key tasks in this phase are:

- Developing employee educational outreach programs to socialize process & program changes

- Unifying the information architecture for ERS print, data and Web products

- Finalizing processes for SSP

- Implementing necessary software and tools to support SSP

Phase III - Deploy & Support

In this phase, ERS will complete the rollout of the SSP environment as well as finalize the support programs associated with the new process. While this is far in the future, likely tasks would be:

- Evangelizing lessons learned to larger USDA audience

- Making incremental modifications to information architecture

- Extending SSP to all ERS web content types

- Reacting to usability reports (internal and external customers)

Diagram of ERS SSP Process

This diagram represents a high level process flow for ERS SSP for ERS.

Immediate Next Steps:

1. Solicit and receive high-level management buy-in for SSP ECM strategy from ERS CIO and USDA contacts.

2. Determine scope of Stellent CM Pilot

3.  Initiate information architecture analysis

4. Initiate infrastructure architecture analysis

# Recommendations & Analysis

In order to present the tactical steps that can be taken towards the strategic ECM goal, the rollout methodology has been divided into 4 related tracks:

Governance & Strategy: Addresses the organizational structures associated with Web publishing. Governance bodies set policy and enforce it as well as negotiate differences of opinion and foster effective communication.

Content, Applications & Data: The set of information that is created, managed and delivered throughout ERS.  Information includes typical document-type content (which is usually quite unstructured), metadata, applications, and relational data (stored in databases).

Process & Workflow: The methods with which content and applications are developed, managed, and delivered.

Tools and Infrastructure: refers to the software and applications involved in publishing Web content, as well as the server and network infrastructure required.

In the following matrix, tactical steps are recommended in each one of these four tracks in a three phase rollout process. Following the matrix are brief descriptions of each task.

ERS ECM Rollout Methodology

Integrating Print, Content, Applications & Data

|  | Phase I - Plan & Pilot | Phase II - Socialize & Build | Phase III - Deploy & Support |
| --- | --- | --- | --- |
| Governance & Strategy | Validate strategic ECM vision & mission, metrics requirements Define & Document ERS Print, Web, Data, and web application governance model Document Policy & Standards Develop web content, application & data personnel educational program(s) Clarify impact of USDA mandates (managing-up) on ERS ECM products Revisit market segmentation research | Socialize Governance Vision & Mission (ERS & USDA), Policy & Standards Refine Governance model based on organizational & user feedback Formalize ECM users groups (ERS & USDA) Recommend best practices/ lessons learned to USDA – market success stories Re-define personnel roles to support SSP & ECM Strategies Continue market segmentation research | Evangelize Methodologies and Best Practices government-wide Continue participation/leadership role in USDA standards and policy making bodies Maintain & revise Policy & Standards Analyze metrics Market phase II success stories |
| Content, Applications & Data | Define information architecture exercises for all products (Print, web content, data, web applications) Implement content model for Web-only content Determine list of top three standard data products for ERS Web site Develop shared taxonomy for web content, application & data products | Normalize print, web, print & application layout & information architecture Implement single source publishing for Outlook Reports, Research Reports & Amber Waves Apply taxonomy for web content, print, web application & data products | Develop new ERS product delivery channels Revise taxonomy to include market segmentation classifications and controlled vocabulary |
| Process & Workflow | Develop processes to support Web only content delivery under new content information architecture Develop processes to support data -> Web product transformation processes Draft single-source ECM processes & roles Develop processes for maintaining taxonomy & controlled vocabulary | Finalize single-source publication processes for all web content, print, application, and data products. | Revise processes & workflows to support segmented content delivery Revise processes & workflow to support new product delivery channels |
| Tools & Infrastructure | Define ECM Infrastructure & Architecture Pilot CMS all Web only content under new governance, content, and process standards- use CMS software Deploy 2 new integrated data/content products – use CMS software Re-scope use/purpose of Digital Asset Management System Define requirements for site/publishing environment metrics Define content syndication requirements | Evaluate impact of Phase I tool roll out Implement infrastructure to support single source publishing for Outlook Reports, Research Reports & Amber Waves (including syndication) Acquire additional ECM Systems Implement taxonomy/controlled vocabulary mgmt tools Define requirements & acquire additional ECM tools (CRM, Portal, etc.) Implement metrics gathering tools Consolidate & re-architect data repositories | Roll-out single source component based ECM publishing environment for remaining products Implement syndication feeds for all relevant content Deploy new ECM tools |

# ECM Rollout Detail by Phase, Track & Task

## Phase I – Plan and Pilot

### Governance & Strategy – Phase I

- Validate strategic ECM vision & mission, metrics requirements

This exercise requires the ensuring that the existing ECM vision for ERS supports a single source publication strategy. The highest level of the governance reporting chain would initiate this internal process and, in the event that a change of strategy is required, work towards receiving feedback and consensus between all stakeholders identified in the governance model.

- Define & document ERS print, web, data, and web application governance model

ERS should draft the governance model to support the web site. The governance model would include specific personnel roles and responsibilities as well as high-level web policy for print, web, data and web applications represented on the web site.  Areas which need to be addressed are:

- Protocol for organizational web policy

- Web policy wetting

- Standards codification and dissemination

- Implementation

- Enforcement

- Evaluation, review and revision policy

- Document policy & standards

Once responsibilities are defined, relevant personnel should document existing standards and create new standards where necessary for the following areas:

- Graphical and user interface design standards

- Editorial standards

- HTML standards

- Technical & application development standards

- Taxonomy & metadata standards

- Content review standards

- Archival and disposition standards

- Develop web content, application & data personnel educational program(s)

It is crucial to put educational programs in place in order to gain acceptance and buy-in from administrative and hands-on personnel. Some of the concepts, difficulties and benefits of single source publication are not well-understood or, in some cases, defined. As well, personnel roles and responsibilities will change substantially over the duration of the transformation processes.  For all of these reasons, best-practices seminars (onsite and offsite) should be identified and/or developed to help inform all stakeholders of the benefits and impact of the web site publication & delivery strategy.

- Clarify impact of USDA mandates (managing-up) on ERS ECM products

It is essential for ERS web management to clarify the short and long-term impact of USDA web site design and infrastructure mandates.  In particular, ERS should clarify to what extent USDA plans to dictate information architecture and graphical design standards and what research has been performed to construct existing mandates in these areas.  Where necessary, ERS should bring to the forefront the implications of shallow information architecture research and the long term implications.

Also, ERS should clarify expectations regarding the deployment of Stellent as a web content management system, especially to determine implementation timeline, scope, infrastructure, and expectations.

- Re-visit market segmentation research

ERS should re-visit their print and web site audiences segments and ensure that their needs would continue to be met in a single source publication environment. In particular, it essential to determine future content delivery expectations.  Determining what documents are needed when and in what format will inform the content delivery strategy.

### Content, Applications & Data – Phase I

- Define information architecture exercises for all products (print, web content, data, web applications)

ERS must conduct constructive & extensive information architecture exercises for all of their products.  In order to achieve a single source publication (SSP) strategy, all products must be thought about as a set as well as individually. For example, it would be beneficial to determine what a SSP information architecture would look like for Briefing Rooms and Amber Waves.

- Develop shared taxonomy for web content, application & data products

ERS must leverage existing web content taxonomy work and extend and modify the taxonomy and controlled vocabulary to include print and data products. This umbrella taxonomy will be the glue that holds together the SSP strategy.

- Implement content model for Web-only content

In order to prepare for the management of web-only content via a content management system, ERS must prepare a model of their content which is systematic and allows for a certain degree of machine readability.  Assuming an Extensible Mark-up Language (XML) content authoring and delivery strategy, this content model should take the form of a Document Type Definition (DTD) based upon the products of the information architecture and taxonomy definition exercises.

- Determine list of top three standard data products for ERS web site

ERS should expedite efforts in data product and systems consolidation. While data products and systems consolidation is most likely a multi-year process, ERS can not afford to wait years in order to offer its web consumers higher quality data products.  Efforts should be made to identify the top two data/content products (products which incorporate both narrative and supporting statistics) and identify how to manage and deploy these products within a SSP paradigm.

### Process & Workflow – Phase I

- Develop processes to support Web only content delivery under new content information architecture

Utilizing the information architecture, taxonomy and content modeling deliverables, ERS should design new tactical processes and Stellent specific workflows.  These processes and workflow should be extendable to a single source ECM publishing architecture.

- Develop processes to support data -> web product transformation processes

Using the data products identified in the data products definition exercises, ERS should develop processes for transforming raw data into web products. These transformation processes should be automated and allow for annotated, qualified data delivery for print and web products.

- Draft single-source ECM processes & roles

ERS should begin to brainstorm how a ECM SSP paradigm would work at ERS.  This process should begin with a clean slate.  The risk here involves trying to retrofit existing legacy processes to a new paradigm. Of course, where warranted existing processes and organizational relationships can be utilized or leveraged; however, ERS is encouraged to think “out of the box.”

- Develop processes for maintaining taxonomy & controlled vocabulary

As there will inevitably be a substantial investment in ERS personnel hours and outside consulting support in order to develop the ERS taxonomy and controlled vocabulary, it is crucial that ERS develop effect processes for maintaining the taxonomy and controlled vocabulary once it is established. Since CM systems do not necessarily have mechanisms for maintaining controlled vocabularies and their effects on content, special attention should be made to ensure that these process requirements are articulated clearly and communicated to the tools and infrastructure team for evaluation.

### Tools & Infrastructure – Phase I

- Define ECM infrastructure & architecture

ERS’ technical team should continue to develop a publication and delivery hardware and software architecture which supports a SSP paradigm. While it is unrealistic to undo all the existing architecture, it is essential to work from as clean a slate as possible.  This would involve both leveraging existing tools and recognizing that there may be a need for a different breed of ECM tools as well.  Also, it’s important to recognize areas where existing tools may be underutilized or improperly utilized (ERS’ Digitial Asset Management system comes to mind).

- Pilot all Web only content under new governance, content, and process standards- use CMS software

ERS should implement the first version of the USDA CMS (Stellent).  This implementation should manage web-only content and be considered a pilot in order to understand the effectiveness of the CMS software in the ERS / USDA environment, and the soundness of the information architecture and workflow.

- Deploy 2 new integrated data/content products – use CMS software

In conjunction with its CMS Pilot, ERS should deploy two new data/content products identified in earlier exercises.  These products should be lightweight and easy to deploy and should be considered a learning scenario, helping to raise the process issues of integrated content and data development deployment.

- Re-scope use/purpose of digital asset management system

ERS needs to examine the use of their DAM system (Cantos’ Cumulus). Currently, it is used to manage a limited number of assets.  The architecture should consider the implications of expanding its use as well as the possible logical or physical integration with Stellent.  DAM functions, as they exist in Stellent, should be weighed as well.

- Define requirements for site/publishing environment metrics

Using information defined in the governance metrics definition task, the infrastructure and architecture team should specify how infrastructure systems will support the gathering) of content, data and application related metrics data.  Special attention should be made to reporting requirements as they relate to Stellent.

- Define content syndication requirements

Working with the content team, requirements and methodologies for content syndication should be explored and documented.  Also, the syndication capabilities of Stellent need to be explored in order to determine if additional tools will be required in order to meet the content and data syndication needs of ERS

### Phase II – Socialize and Build

### Governance & Strategy – Phase II

- Socialize governance vision & mission (ERS & USDA), policy & standards

It is essential for all stakeholders within ERS & USDA to understand clearly the newly defined policies and standards.  Special effort should be made to communicate new standards and to prove that they will be enforced. Proving the intention of policy enforcement can take many forms: displaying a system that will show support; high-level administrative mandates; etc.

- Refine governance model based on organizational & user feedback

Despite best intentions there will be errors and unrealistic goals within the governance model. During phase two, the Web team should work to normalize any unacceptable aspects of the governance model or escalate if compromises will put the overall web site strategy in jeopardy.

- Formalize ECM users groups (ERS & USDA)

At this point it will important to put into place long standing user groups and committees to support the ongoing development and support of the site.  These teams can be organized along role, track, or function. The critical factor is that these team cut across organizational divisions. Also, these teams should be more focused at the lower, more tactical, levels of the organization and managed by one of the more formal policy or standards defining teams as expressed in the governance model.

- Recommend best practices/ lessons learned to USDA – market success stories

In order for ERS to maintain its position of web development leadership within the USDA community, the ERS Web Team should make a special effort to effectively communicate lessons learned and best practices from their Phase I CMS deployment, governance and information architecture exercises.

- Re-define personnel roles to support SSP & ECM Strategies

As ERS looks forward to single source publishing, it is important for administrators to take a look at the roles and responsibilities of all of those involved in the process. To date, the organizational structures and roles that were put in place to support a print-only process remain in place—despite the strong impact of the Web.  Administrators need to reevaluate job roles and responsibilities while keeping in mind that web product delivery may well be the primary mode of information delivery in the near future. This should be a deep exercise which takes a sincere look at all roles and matches them to an electronic publishing vision.

- Continue market segmentation research

See Phase I

### Content, Applications & Data – Phase II

- Normalize print, web, print & application layout & information architecture

Efforts should be made to change the delivery format of all products so that it adheres to the new information architecture (and design standards). This may require modifying print-based document formats as well.  The ERS Web Team should be prepared for resistance in this area as individuals and consumers cling to legacy document formats.

- Implement single source publishing (SSP) for outlook reports, research reports & Amber Waves

It is important to pilot SSP in order to tease out any hidden process or info architecture flaws before rolling out SSP for the entire content set. These content types are best suited to SSP because they are mostly standard in format and, in the existing process, require a lot of production time.

- Apply taxonomy for web content, print, web application & data products

Controlled vocabulary terms should be applied to all products in a systematic and maintainable manner.  Special attention should be paid to the management of controlled vocabulary AFTER its application to content.  It is important not to disconnect modifications to the taxonomy and controlled vocabulary from its use with products.  This will be a significant exercise.

### Process & Workflow – Phase II

- Finalize single-source publication processes for all web content, print, application, and data products.

This will be an extensive and deep process exercise.  It will leverage the information from the roles and responsibilities restructuring activities. ERS should realize that it may have to create several different versions or “styles” of process in order to come up with a model which works with their organization.

### Tools & Infrastructure – Phase II

- Evaluate impact of Phase I tool roll out

The Web Team should evaluate the effectiveness of the phase I Stellent implementation and take steps to correct any inefficiencies or design flaws.  This exercise is the primary tuning exercise in preparing Stellent to manage all of ERS Web and print content and should not executed in a cursory manner.

- Implement infrastructure to support single source publishing for outlook reports, research reports & Amber Waves (including syndication)

Put into place hardware and software infrastructure to support single source publication for these content types. This step would include the implementation of a CM system and the adoption of processes which allow the single source development of these content types. “Tweaks” in other infrastructure systems (such as DAM and database systems) may be required as well. Initial product delivery should be in three formats: web, print & web syndication.

- Implement taxonomy/controlled vocabulary mgmt tools

There may be a need to implement tools with which to manage & maintain the ERs taxonomy and controlled vocabulary.  In a best case scenario, the management of these assets would be performed by an existing system (such as Stellent). However, if the existing systems can not support the management of taxonomy in an effective manner, than additional tools may have to be implemented.  The integrity of the taxonomy should not be compromised as it is the primary key to an effective SSP model as well high quality search retrieval on the public facing web site.

- Define requirements & acquire additional ECM tools (CRM, portal, etc.)

At this point in the process, the Web Team should evaluate and acquire any additional tools required to meet the web site vision and strategy.  This step in the process could be lengthy or short depending upon the need.  Factors which could lengthen this tasks duration are the acquisition and deployment of certain content delivery technologies (like a portal or Customer Relationship Management (CRM) system).

- Implement metrics gathering tools

As required, tools for gathering metrics should be implemented.  In particular, reporting systems in the publication and content delivery environment should be deployed.  In order to gather valid benchmarks, these tools should be in place and functioning prior to the Phase III deployment. Some basic reporting functionality may be available in Stellent. However, this reporting functionality will not extend to futhering metrics for the citizen facing site and, in general, out of the box reporting functionality in CM systems is unsophisticated.

- Consolidate & re-architect data repositories

The final architecture and consolidation for product data should be complete.

### Phase III – Deploy & Support

### Governance & Strategy – Phase III

- Evangelize methodologies and best practices government-wide

ERS should extend its role of Web thought leader beyond USDA and into the wider government (and academic community).  ERS team leaders should make every effort to evangelize success stories and best practices at relevant conferences and industry events.

- Continue participation/leadership role in USDA standards and policy making bodies

- Maintain & revise policy & standards

As the SSP strategy becomes a reality, the ERS web team should revise it policies and standards to meet the publication reality.  While good planning and best practices should have dictated many of the policies and standards, others will be impacted by the practical realities of SSP and should be intelligently revised.

- Analyze metrics

Governance bodies should analyze publication and product delivery benchmark data as well as post SSP deployment data in order to inform changes in strategy, roles, or policy and standards.  This is an ongoing process and should be the primary impetus for change.

- Market phase II success stories

Communicate successes of phase I Stellent pilot and Phase II architecture exercises.  In particular, stress the success of the single source information architecture exercises.  There should be visual deliverables which ERS can use to try and influence USDA’s overall web policies and standards.

### Content, Applications & Data – Phase III

- Develop new ERS product delivery channels

ERS will find that as they offer more comprehensive products online, user demand will increase.  The content team should work towards meeting this demand by developing a rapid content type development process for rapidly creating and deploying new products. The team should utilize market research and leverage the streamlined processes to support this task.

- Revise taxonomy to include market segmentation classifications and controlled vocabulary

Likewise, the taxonomy and, to a greater extent, the controlled vocabulary needs to be updated on an ongoing basis. At this point the taxonomy would need to be modified to include any newly learned market segmentation data. This will facilitate the delivery of more customized products

### Process & Workflow – Phase III

- Revise processes & workflows to support segmented content delivery

- A different or modified web content authoring process must be utilized when creating content for segmented content delivery. In particular, the number of content objects (or pieces of content) can multiply exponentially. It is essential to create processes and automated workflows which reduce the impact of this increase in content objects on content creators and content reviewers.Revise processes & workflow to support new product delivery channels

As more customized content is created, additional processes and workflow will have to created (and existing ones modified) to take into account these new delivery channels

### Tools & Infrastructure – Phase III

- Roll-out single source component based ECM publishing environment for remaining products

Where feasible (as all ERS web content is not suitable for SSP) deploy consistent content and data products within the SSP infrastructure.

- Implement syndication feeds for all relevant content

ERS should attempt to syndicate heavily replicated and consumed content to organizations which currently replicate ERS Web content through “cut and paste” or other means.  This will ensure content and data integrity and extend the SSP beyond the confines of the ERS web site.

- Deploy new ECM tools

As needed, evaluate and deploy new ECM tools.  Prospects include portal software and new search engine technology.

Glossary

Content Management System (CMS)

Application software that allows people to more easily change and update content, on their websites.

Content Model

An abstract view of the structure of a Web site.  A content model consist of a wire frame and a list of content types and their use.

Content Type

A specific type of content which has repeatable attributes and logical structure over multiple instances. Examples include: press release; outlook report; briefing room.

Customer Relationship Management (CRM)

Enterprise-wide software applications that allow companies to manage every aspect of their relationship with a customer (or citizen).

Digital Asset Management System (DAM)

Digital asset management (DAM) systems support the storage, retrieval and reuse of digital objects within an organization.

Enterprise Content Management (ECM)

A set of system to support web site production and delivery.  Systems can include:  web content management, document management, records management, digital asset management, search engines, portal software, and collaboration software

Information Architecture

The art and science of structuring and classifying web sites and intranets to help people find and manage information.

Portal

A category of ECM software which manages access and permissions to Web site content. A portal is also a type of web sites which aggregates hypertext links to other web sites.

Single Source Publishing(SSP)

Single Source Publishing uses a master document and transformations that publish the document in multiple contexts (or channels).

Stellent

A web content management system with strong support of document management, records management and intranet/internet web content.

Taxonomy

A Taxonomy is a hierarchy used for classify information or objects. In a Web context a taxonomy is used to classify Web content, most commonly in terms of topics and/or use by the consumer.

eXtensible Markup Language (XML)

eXtensible Markup Language (XML) is a format for storing structured information (originally derived from SGML).