Subject	Date/Reference	From

Report on EOS Lessons Learned	May 28, 2003	P. E. Brandinger

Working Group Meeting #11	PEB.200305.029

To	cc	Location/Phone

EOS Lessons Learned	G. Morrow	GSFC 16/226

Working sub-Group Members	R. Day	301-286-4571 (phone)

301-286-1145 (fax)

Paul.Brandinger@gsfc.nasa.gov (email)

On 28 May 2003 the EOS Lessons Learned Working sub-Group (EOS-LLWG) held its eleventh meeting; a list of attendees is contained in Attachment 1, presentation material discussed at this meeting is provided as a separately attached file.  The next EOS-LLWG meeting will be held on 25 June 2003.

P. Brandinger summarized activities since the last Working Group meeting including;

- Mini-Course #6 led by Paul Westmeyer on Data Communications in Future System Architectures,

- Continued daily operation of Lessons Learned TV and updates to the program schedule,

- Acquisition of video content and planning for video capture,

- Library data organization and identification of information resources within the Project taxonomy,

- Updates to the Lessons Learned Web site including archive links to Webcasts, mini-courses and associated presentation material where available,

- Introductory presentations to Project staff meetings, and

- Portal development.

G. Hodge presented a summary of Library resource support activities including; mapping of eJournals, catalogs, standards/handbooks, video content and databases to provide information within the Project-defined taxonomy, definition of a GSFC common metadata structure consistent with the EOS Project-oriented categories and NASA’s Agency-wide system, video encoding and Webcast of Lessons Learned TV.  The Library is ready to finalize GSFC metadata definitions and will develop search strategies for mapping of database results into the Project taxonomy.

P. Brandinger discussed feedback from Project staff meeting orientation presentations on the EOS Pilot for lessons learned.  Projects in Formulation tended to be receptive for new approaches to sharing lessons learned, Operations Projects indicated that they could gain near-term direct benefits from additional Project information and experience associated with development activities.  Implementation Projects, due to their primary focus on working within schedule and cost constraints, were less supportive of changes to existing processes.

The availability of numerous existing resources within GSFC that contain lessons was discussed including; problem, failure, incident and anomaly reports, weekly activity reports, monthly status reviews, independent review team reports, Top Ten lists, requests for actions, Project risks, award fee letters, Quarterly Executive Dialogs, contractor/mission final reports, after-action reviews and case studies.  Project staff expressed interest in obtaining access to these documents and providing automated extraction of lessons should ease data entry efforts.  Support from various organizations and Projects will be necessary to facilitate processing of this information.

Don Wolford from OHR mentioned the possibility of obtaining matching funds for the EOS Lessons Learned awards activity dependent on results of a management meeting that will be held tomorrow.

An updated analysis of Webcast viewership was provided indicating that a peak of 59 users were watching Lessons Learned TV with an average of approximately 12 viewers per day.  Popular content included; a lessons learned workshop on in-house spacecraft builds, management insights from Jerry Madden and Marty Davis, technical presentations on various subjects as well as briefings  from NASA-HQ representatives.  A schedule of planned Lessons Learned Webcast through end-July was presented.

Project feedback provided by one of the Lessons Learned coordinators was:

  - An improved process for sharing lessons learned is definitely needed, and

  - Many lessons are apparent on a daily basis, how should these be prioritized?

Key activities planned for the coming month include; obtaining feedback OHR on matching funds for awards allocation, rollout of the EOS Portal in a “beta” version, initiation of a capture and lessons processing cycle, and expanding in-reach communications.

A summary of EOS-LLWG action items is provided in Attachment 2.

Attachment 1

EOS Lessons Learned Working Group

Meeting #10

30 April 2003

|  | Name | Code | Telephone | Email |
| --- | --- | --- | --- | --- |
|  | Wolford | Don | 114 | 301-286-9236 | Donald.L.Wolford@nasa.gov |
|  | Healey | Patrick | 292 | 301-286-0884 | Patrick.A.Healey@nasa.gov |
|  | Hodge | Gail | 292 | 610-789-6769 | GailHodge@aol.com |
|  | Ormes | Janet | 292 | 301-286-6728 | Janet.D.Ormes@nasa.gov |
|  | Templeton | Clay | 292 | 301-286-1310 | ctemple@library.gsfc.nasa.gov |
|  | Rogers | Ed | 300 | 301-286-4467 | erogers@pop300.gsfc.nasa.gov |
|  | Gallo | Al | 304 | 301-286-3756 | Albert.M.Gallo@nasa.gov |
|  | Luce | Peg | 400 | 301-286-6527 | Margaret.A.Luce@nasa.gov |
|  | Mortimer | Katy | 400 | 301-286-7025 | Catherine.D.Mortimer.1@gsfc.nasa.gov |
|  | Yancy | Terri | 400 | 301-286-5566 | Terri.R.Yancy@nasa.gov |
|  | Margolies | Don | 410 | 301-286-8984 | Donald.L.Margolies@nasa.gov |
|  | Brandinger | Paul | 420 | 301-286-4571 | Paul.Brandinger@gsfc.nasa.gov |
|  | Chandler | Lynn | 420 | 301-286-2806 | Lynn.Chandler-1@nasa.gov |
|  | Schiavone | Bill | 420 | 301-286-4517 | William.J.Schiavone@nasa.gov |
|  | Ullman | Richard | 423 | 301-614-5228 | Richard.E.Ullman@nasa.gov |
|  | Berry | Rick | 424 | 301-286-9620 | Richard.P.Berry.1@gsfc.nasa.gov |
|  | Loiacono | John | 424 | 301-286-8562 | John.J.Loiacono@nasa.gov |
|  | Anselm | Bill | 425 | 301-616-0489 | William.C.Anselm@nasa.gov |
|  | Miller | Ron | 427 | 301-286-6331 | Ronald.A.Miller@nasa.gov |
|  | Seftas | Randy | 428 | 301-614-5122 | George.R.Seftas@nasa.gov |
|  | DeVito | Dan | 429 | 301-286-4850 | Daniel.S.DeVito@nasa.gov |
|  | Roman | Juan | 443 | 301-286-4727 | Juan.A.Roman@nasa.gov |
|  | Butler | Madeline | 500 | 301-286-4806 | Madeline.J.Butler@nasa.gov |
|  | Guy | Paul | 565 | 301-286-8804 | Paul.D.Guy@nasa.gov |
|  | Durachka | Chris | 585 | 301-286-6107 | Christopher.D.Durachka@nasa.gov |
|  | Naus | Steve | 585 | 301-286-5640 | Stephan.A.Naus@nasa.gov |
|  | Hull | Larry | 588 | 301-286-3009 | Larry.G.Hull@nasa.gov |

Attachment 2

EOS Lessons Learned Working Group

Action Item List

28 May 2003

| AI Ref | Title | Originator | Date | Assignee | Due | Reference | Closed |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Follow-up splinter meeting to address metrics | Group | 19-Jul-02 | Jay Liebowitz | 28-Aug-02 | 28-Aug-02 report | 12-Aug-02 |
| 2 | Revised draft of EOS-LLWG charter | Terri Yancy | 19-Jul-02 | Paul Brandinger | 1-Aug-02 | 22-Jul-02 email | 22-Jul-02 |
| 3 | Provide schedule for future EOS-LLWG meeting | Group | 19-Jul-02 | Paul Brandinger | 22-Jul-02 | 22-Jul-02 email | 22-Jul-02 |
| 4 | Follow-up splinter meeting to address incentives, rewards & recognition | Group | 19-Jul-02 | Don Wolford | 28-Aug-02 | Meeting held 10/29 | 29-Oct-02 |
| 5 | UPN charge numbers for EOS-LLWG activities | Group | 19-Jul-02 | Paul Brandinger | 28-Aug-02 | None available | 28-Aug-02 |
| 6 | Compile success stories | Group | 19-Jul-02 | Don Margolies | 28-Aug-02 |  |  |
| 7 | Organize meeting with outside organizations | Group | 22-Jul-02 | Paul Brandinger | 28-Aug-02 | DOE mtg 29-Aug | 29-Aug-02 |
| 8 | Draft Pilot task list | Group | 22-Jul-02 | Paul Brandinger | 26-Jul-02 | 28-Aug-02 report | 21-Aug-02 |
| 9 | Draft EOS Pilot-Center Agreements | Group | 22-Jul-02 | Paul Brandinger | 2-Aug-02 | 28-Aug-02 report | 21-Aug-02 |
| 10 | Overall Portal requirements | Naus | 28-Aug-02 | Paul Brandinger | 30-Aug-02 | 20020829_IT-400-30-1-Portals | 29-Aug-02 |
| 11 | Specific Portal requirements | Naus | 28-Aug-02 | Paul Brandinger | 6-Sep-02 | 20020830_IT-400-30-1-Portals | 30-Aug-02 |
| 12 | CoP layout and channel content | Naus | 28-Aug-02 | Paul Brandinger | 6-Sep-02 | 20020903_Library-300-70-7-CoP | 3-Sep-02 |
| 13 | Lessons learned processing requirements | Naus | 28-Aug-02 | Paul Brandinger | 6-Sep-02 | 20020904_EOS-LL_Process_Flow | 4-Sep-02 |
| 14 | Content sources | Naus | 28-Aug-02 | Paul Brandinger | 6-Sep-02 | 20020904_Library_300-40-Content | 4-Sep-02 |
| 15 | Meeting on Code 420 Library interconnection | Group | 28-Aug-02 | Paul Brandinger | 30-Aug-02 | Meetings held; 8/29, 9/5, 9/19 | 29-Aug-02 |
| 16 | Detailed Pilot implementation plan – HR | Group | 28-Aug-02 | Don Wolford | 25-Sep-02 | General agreement at meetings | 19-Nov-02 |
| 17 | Detailed Pilot implementation plan – Library | Group | 28-Aug-02 | Janet Ormes | 25-Sep-02 | General agreement at meetings | 19-Nov-02 |
| 18 | Detailed Pilot implementation plan – IT | Group | 28-Aug-02 | Steve Naus | 25-Sep-02 | General agreement at meetings | 19-Nov-02 |
| 19 | Detailed Pilot implementation plan – PAO | Group | 28-Aug-02 | Lynn Chandler | 25-Sep-02 | General agreement at meetings | 19-Nov-02 |
| 20 | September metrics subgroup meeting | Group | 28-Aug-02 | Paul Brandinger | 25-Sep-02 | Meeting held 9/20 | 20-Sep-02 |
| 21 | Mini-course plan | Butler | 28-Aug-02 | Paul Brandinger | 25-Sep-02 | 20020920_Annual_plan | 20-Sep-02 |
| 22 | Portal performance tracking requirements | Naus | 28-Aug-02 | Paul Brandinger | 13-Sep-02 | 20020911_IT-400-80-Performance Tracking | 11-Sep-02 |
| 23 | Identify Project case studies and storytelling/retiree points of contact | Brandinger | 5-Sep-02 | Don Margolies | 25-Sep-02 |  |  |
| 24 | Project Formulation CoP organization | Brandinger | 10-Sep-02 | Peg Luce | 15-Oct-02 |  |  |
| 25 | Project Implementation CoP organization | Brandinger | 17-Sep-02 | Don Margolies | 15-Oct-02 |  |  |
| 26 | Questions for HR | Wolford | 25-Sep-02 | Paul Brandinger | 27-Sep-02 | Email sent on 26-Sep-02 | 26-Sep-02 |

Attachment 3

EOS Lessons Learned Working Group

Action Item List

28 May 2003

| AI Ref | Title | Originator | Date | Assignee | Due | Reference | Closed |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 27 | Identify library content sources | Brandinger | 30-Oct-02 | Janet Ormes | 20-Nov-02 |  |  |
| 28 | Propose rewards and recognition for EOS Pilot | Group | 30-Oct-02 | Don Wolford | 20-Nov-02 | Drafts; 10-Oct-02; 10-Jan-03; 29-Jan | 5-Feb-03 |
| 29 | Organize focus groups | Group | 30-Oct-02 | Paul Brandinger | 8-Nov-02 | Meetings held on 21/25 November | 25-Nov-02 |
| 30 | Distribute survey to EOS Project staff | Group | 30-Oct-02 | Paul Brandinger | 15-Nov-02 | Email distribution on 26 November | 26-Nov-02 |
| 31 | Identify Project lessons learned coordinators | Group | 30-Oct-02 | Paul Brandinger | 15-Nov-02 | Draft list developed | 17-Dec-02 |
| 32 | Identify News and Daily Image content sources | Brandinger | 30-Oct-02 | Lynn Chandler | 15-Nov-02 | Email dated 13 Nov | 13-Nov-02 |
| 33 | Identify Project content sources | Group | 30-Oct-02 | Paul Brandinger | 15-Nov-02 | Draft list developed | 15-Nov-02 |
| 34 | Implement beta version of Portal | Brandinger | 30-Oct-02 | Steve Naus | 15-Nov-02 | Planned for 5-Mar-03 |  |
| 35 | Initiate in-reach communications activities | Brandinger | 30-Oct-02 | Lynn Chandler | 30-Nov-02 |  |  |
| 36 | Initiate recurring process activities | Brandinger | 30-Nov-02 | Group | 18-Dec-02 |  |  |
| 36 | Preparation of LLIS mirror | Brandinger | 30-Nov-02 | Steve Naus | 31-Dec-02 |  |  |
| 37 | Lessons learned TV plan | Group | 30-Dec-02 | Paul Brandinger | 29-Jan-03 | 27-Jan-18-Apr-03 schedule | 24-Jan-03 |
| 38 | Kick-off with Project lessons learned coordinators | Group | 15-Nov-02 | Paul Brandinger | 29-Jan-03 | Meeting held | 22-Jan-03 |
| 39 | Lessons learned TV operation | Brandinger | 17-Jan-03 | Patrick Healey | 27-Jan-03 | EOS-LLTV operation commenced | 27-Jan-03 |
| 40 | EOS-LL Home page | Brandinger | 21-Jan-03 | Jennifer Brill | 21-Jan-03 | Web site operational | 24-Jan-03 |
| 41 | Code 400 concurrence on reward plan | Wolford | 17-Jan-03 | Paul Brandinger | 5-Feb-03 | Meeting held | 5-Feb-03 |
| 42 | Lessons learned TV plan | Brandinger | 3-Jan-03 | Janet Ormes | 2-Feb-03 | 27-Jan-18-Apr-03 schedule | 28-Jan-03 |
| 43 | OHR Feedback on matching funds for awards allocation | Paquin | 5-Feb-03 | Don Wolford | 14-Mar-03 |  |  |
| 44 | Content links for Portal | Naus | 26-Feb-03 | Paul Brandinger | 3-Mar-03 | List provided | 4-Mar-03 |
| 45 | Project suggestions to improve the capture of lessons | Group | 26-Mar-03 | EOS Projects | 9-Apr-03 |  |  |
| 46 | Portal access to all EOS Project libraries | Brandinger | 26-Mar-03 | Steve Naus | 9-Apr-03 |  |  |
| 47 | Incorporation of EOS staff into myExperts | Brandinger | 26-Mar-03 | Steve Naus | 2-Apr-03 |  |  |
| 48 | Add chat capability to Portal | Brandinger | 26-Mar-03 | Steve Naus | 2-Apr-03 |  |  |
| 49 | Provide survey feature as part of Portal | Brandinger | 26-Mar-03 | Steve Naus | 9-Apr-03 |  |  |
| 50 | Support design/layout of Portal content channels | Brandinger | 26-Mar-03 | Jim Head | 2-Apr-03 |  |  |
| 51 | Develop and deploy EOS data entry for Project information channel | Brandinger | 26-Mar-03 | Jim Head | 9-Apr-03 |  |  |

Attachment 3

EOS Lessons Learned Working Group

Action Item List

28 May2003

| AI Ref | Title | Originator | Date | Assignee | Due | Reference | Closed |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 52 | Develop and deploy layout and data aggregation for Project taxonomy | Brandinger | 26-Mar-03 | Naus/Head | 30-Apr-03 |  |  |
| 53 | Provide continuity for search results categorization tool | Brandinger | 26-Mar-03 | Steve Naus | 9-Apr-03 |  |  |
| 54 | Improved lessons entry and search capability | Brandinger | 30-Apr-03 | Steve Naus | 5-May-03 |  |  |
| 55 | Staffing profile for email push of content | Brandinger | 30-Apr-03 | Steve Naus | 1-Jun-03 |  |  |
| 56 | Integration of GSFC systems into search; SOAR, FARS, HSTARs, etc. | Brandinger | 30-Apr-03 | Steve Naus | 1-Aug-03 |  |  |
| 57 | Identification of Top Ten lists appropriate for indexing | Group | 30-Apr-03 | Brandinger | 28-May-03 |  |  |
| 58 | Identification of risks and action items that have been closed | Group | 30-Apr-03 | Projects | 28-May-03 |  |  |