## FSIS Re-design

## Weekly Status – October 9th, 2003

Tasks completed this week:

- Met with Lori Finch from the NAL to review the defined navigation elements for the re-designed site and obtain initial feedback based on her involvement with the NAL Thesaurus and the USDA Taxonomy effort.

- Provided a draft version of the navigational elements outline to Linda Eckrich for input into the FSIS taxonomy effort.

- Rolled technical lead, Dawan Owens on the project on Monday, October 6.

- Completed Audience Analysis and sent out to FSIS stakeholders for review and feedback by Wednesday, October 15.

- Facilitated first design review meeting with FSIS Re-design working group to present and discuss the information architecture strategy for the re-designed web site on Wednesday, October 8.

- Met with James Hughes to discuss the current FSIS technical architecture and the hardware installation necessary for implementation of the vRep tool.

- Initiated procurement of the Native Minds Virtual Representative tool.

- Initiated creation of the site map for the new information architecture structure of the site.

- Initiated creation of the Technical Architecture document to define the “as is” and “to be” technical architecture of FSIS.

- Initiated creation of the FSIS Coding Standards and Guidelines document.

- Presented vRep Product Analysis and Selection to Bryce Quick and Sandy Facinoli.

Tasks for next week:

- Meet with Clif Gonzales to review the hardware selection for the vRep tool, as well as, discuss timelines and resources available to install the new hardware.

- Update Audience Analysis with feedback and comments received from FSIS stakeholders.

- Schedule a meeting to review the usda.gov creative design and established USDA web presence standards with Bryce Quick.

- Facilitate design review meeting to present new site map and 7 – 8 wireframes for the re-designed Web site on Wednesday, October 15.

- Schedule a meeting with Bonnie Buntain to discuss the field operations audience group.

- Complete Technical Architecture document to define the “as is” and “to be” technical architecture of FSIS.

- Complete the FSIS Coding Standards and Guidelines document.

- Initiate procurement of the hardware necessary to install the vRep tool.

- Complete purchase of the vRep tool and sign license agreement.

- Request Food Safety Education content from the USDA Meat and Poultry Hotline to be loaded into the vRep tool.

- Initiate detailed design of vRep tool to establish high level categories of Food Safety Education content.

Issues:

- Need 1 desk and desk chair for new team member – Dawan Owens.

- Need 2 desks (or 1 table that can seat 2) and 2 desk chairs for developers starting on Monday, October 20.