PART F - INDIVIDUAL SPECIFICATION

| TREATMENT NAME | Vegetation Monitoring | PART E SPECIFICATION # | R-3 |
| --- | --- | --- | --- |
| NFPORS TREATMENT CATEGORY* | Monitoring | FISCAL YEAR(S) (list each year): | 2005,2006,2007 |
| NFPORS TREATMENT TYPE * | Treatment Effectiveness Monitoring | WUI? Y / N | No |
| IMPACTED COMMUNITIES AT RISK | None | IMPACTED T&E SPECIES | None |

* See NFPORS Restoration & Rehabilitation module - Edit Treatment screen for applicable entries.

I.	WORK TO BE DONE (describe or attach exact specifications of work to be done):

A. General Description: Continue to monitor non-native invasive species treatment effectiveness and native plantings recovery within the burned area to determine if management objectives are being met and to identify any future planting or noxious weed control needs. Plants to be monitored include saltcedar, Russian knapweed, Bassia, Mustard, Malta Starthistle, Hoary cress and other invasives found and all native planting treatments. Continue monitoring for new occurrences of undesirable plant species (noxious and exotic), within the burned area. Monitoring will occur in un-infested areas having a high potential for weed invasion. Continue monitoring for success of noxious weed treatments. Continue monitoring for establishment of planted native grasses and other plant materials the first year following treatment to determine if revegetation efforts are meeting management goals. B. Location/(Suitable) Sites: Monitoring for noxious weeds will occur in areas with potential for weed invasion and in areas that are treated for noxious weeds (see Noxious Weed Map). Monitoring for planting success will occur in treated areas to determine success in competing with noxious weeds and reclaiming bare ground. C. Design/Construction Specifications: Establish permanent transects for each treatment which will be established prior to treatment. The monitoring protocol has been developed by USGS, using a modified version of NPS-FMA protocol. The monitoring will evaluate one or more of the following: cover, height, density, frequency, and visual obstruction for individual plant species or groups of species. Line intercept can be used to measure shrub canopy cover and quadrat-sampling methods can be used to measure frequency. Collect data to describe the vegetation recovery from the fire. Compare reestablishment within burn area to a control area outside of burn. Prepare annual reports and a final report analyzing the data for burned and unburned sites to determine cover and frequency of natives. Continue short-term monitoring on known noxious weed occurrences and in areas of potential spread within burned area to determine spread of noxious and invasive plant species. The monitoring protocol has been developed by USGS, using a modified version of NPS-FMA protocol. Locate, map, and document (using photography, topographic maps, and Global Positioning System--GPS—technology), new weed occurrences within burned area. Continue with Agency approved control measures on new weed occurrences where monitoring demonstrates the establishment or expansion of known weed populations. For native planting areas, monitoring transects shall continue to be read to determine survival rates of planted species including healthy, sick, dead or missing plants. This data may be used to determine if additional Emergency Stabilization and/or Rehabilitation actions will be continued. D. Purpose of Treatment Specifications: Noxious weed and undesirable plant monitoring is required to detect new noxious weed occurrences in the burned area and to monitor known weed densities and determine the effectiveness of treatments. Monitoring of native grass planting success and effectiveness is required to ascertain the degree of competition with undesirable plant species and determine if additional treatments are necessary to control non-native invasive species and protect ecosystem biodiversity. E. Treatment Effectiveness Monitoring: As described in this specification. Report on treatment effectiveness will be produced annually.

II.	LABOR, MATERIALS AND OTHER COST:

| PERSONNEL SERVICES (Grade @ Cost/Hours X # Hours X # Fiscal Years = Cost/Item Do not include contract personnel costs here (see contractor services below). | COST/ITEM |
| --- | --- |
| USFWS – GS-11 Biologist @ $24.22/hour + benefits @ 33% = $32.21 x 8 hours/day x 42 days (2 months) x 2 year + 21 days (FY05) = | $27,060 |
| USFWS – GS-05 Term Biological Technician @ $13.21/hour + benefits @ 33% = $17.57 x 8 hours/day x 42 days (2 Months) x 2 year +21 days (FY05) x 2 positions | $29,520 |
| TOTAL PERSONNEL SERVICE COST | $56,580 |
| EQUIPMENT PURCHASE, LEASE, OR RENTAL (Item @ Cost/Hours or Cost/Day or # Days X # Fiscal Years = Cost/Item) Note: Purchase requires written justification that demonstrates cost/item benefits over lease or rental. | COST/ITEM |
| Vehicle Lease- 4WD Pick-up truck @ $600/month x 2 months x 2 yrs | $2,400.00 |
| TOTAL EQUIPMENT PURCHASE, LEASE, OR RENTAL COST | $2,400.00 |
| MATERIAL AND SUPPLIES (Item @ Cost/Each X Quantity X # Fiscal Years = Cost/Item) | COST/ITEM |
| Field supplies (rebar, fence posts, measuring tape, monitoring frames, flagging, etc) and office supplies (paper, computer discs, pencils, etc) @ $1000 x 2 years | $2,000 |
| TOTAL MATERIAL AND SUPPLY COST | $2,000 |
| TRAVEL COST (Personnel or Equipment @ Rate X Round Trips X # Fiscal Years = Cost/Item | COST/ITEM |
| TOTAL TRAVEL COST | $0.00 |
| CONTRACT COST (Labor or Equipment @ Cost/Hour X # Hours X # Fiscal Years = Cost/Item) | COST /ITEM |
| Monitoring Contract for data acquisition, data management and reports- USGS @ $30,000/year x 2 years | $60,000 |
| TOTAL CONTRACT COST | $60,000 |

| SPECIFICATION COST SUMMARY |
| --- |
| FISCAL YEAR | PLANNED INITIATION DATE (M/D/YYYY) | PLANNED COMPLETION DATE (M/D/YYYY) | WORK AGENT | UNITS | UNIT COST | PLANNED ACCOMPLISHMENTS | PLANNED COST |
| FY05 | 09/01/2005 | 09/30/2005 | FA | Survey | $323.31 | 35 | $11,316 |
| FY06 | 10/01/2005 | 9/30/2006 | FA,CA | Survey | $1,566.63 | 35 | $54,832 |
| FY07 | 10/01/2006 | 9/30/2007 | FA,CA | Survey | $1,566.63 | 35 | $54,832 |
| TOTAL | $120,980 |

Work Agent: CA=Coop Agreement, FA=Force Account, G=Grantee, P=Permitee, SC=Service Contract, TSP=Timber Sales Purchaser, V=Volunteer

SOURCE OF COST ESTIMATE

| 1. Estimate obtained from 2-3 independent contractual sources. |  |
| --- | --- |
| 2. Documented cost figures from similar project work obtained from local agency sources. | E,M |
| 3. Estimate supported by cost guides from independent sources or other federal agencies | C |
| 4. Estimates based upon government wage rates and material cost. | P |
| 5. No cost estimate required - cost charged to Fire Suppression Account |  |

P = Personnel Services,   E = Equipment   M = Materials/Supplies,   T = Travel,   C = Contract,   F = Suppression

III.	RELEVANT DETAILS, MAPS AND DOCUMENTATION INCLUDED IN THIS REPORT:

List Relevant Documentation and Cross-Reference Location within the Accomplishment Report.