South Corridor I-205 / Portland Mall LRT

Portland, Oregon

(November 2007)

# The Tri-County Metropolitan Transportation District (TriMet) and Portland Metro, the region’s metropolitan planning organization, are constructing 8.3 miles of new light rail transit (LRT) consisting of two segments connecting to the existing “MAX” LRT system along Interstate 84 (I-84).  The South Corridor Light Rail Extension Project or South Corridor Extension will provide a new rail line, “the Green Line,” from Clackamas Town Center to Portland State University (PSU).  A portion of the Green Line will merge with and share 6.2 miles of the existing Blue Line.  The Interstate-205 (I-205) portion will extend within the interstate right-of-way, from Gateway Transit Center to a new rail transit center at the Clackamas Town Center.  The Portland Mall portion will extend from Union Station to PSU along the North-South Transit Mall.  The I-205 alignment is 6.5 miles double-tracked and at-grade with several grade-separated roadway crossings.  This section will include approximately 2,100 park-and-ride spaces.  The project includes eight bi-directional stations for the I-205 segment and 14 unidirectional stations along the downtown Portland Mall alignment, with seven on each leg of the one-way loop.  TriMet will buy 24 light rail vehicles to operate the project.  The project is expected to serve 46,500 average weekday boardings by 2025.

# The total project cost under the FFGA is $575.70 million.  The Section 5309 New Starts funding share is $345.40 million.

Status

# The South/North Major Investment Study covering the travel shed that connects the cities of Oregon City and Milwaukie, the Clackamas Regional Center area, downtown, north, and southeast Portland, and the city of Vancouver, Washington, was initiated in 1993 and completed in 1995.  In 1998, Metro issued a Draft Environmental Impact Statement (EIS) and adopted LRT as the locally preferred alternative (LPA).  Additional elements of the South/North project included: the completed Interstate MAX alignment between downtown Portland and Expo Center to the north; a Supplemental EIS underway for the Milwaukie LRT alignment between Milwaukie and downtown Portland to the south; and the Columbia River Crossing EIS between Expo Center in Portland, Oregon and Vancouver, Washington. The failure of a November 1998 ballot measure that would have provided local funding for the LPA triggered the need to re-evaluate the potential improvements, including a separate analysis of the I-205 corridor within the southern portion of the study area.  A Supplemental Draft EIS that focused on transportation alternatives in the I-205 corridor was completed in December 2002.  In October 2003, TriMet completed an amendment to the Supplemental Draft EIS that examined the potential impacts of a downtown LRT alignment, an improvement that had not been included in the previous environmental work.  A revised LPA that included the downtown alignment was approved by FTA into preliminary engineering in March 2004.  The Final EIS for the combined project was signed by FTA on November 10, 2004 and was published and distributed in December 2004.  FTA issued the NEPA Record of Decision on February 22, 2005.  Entry into final design was approved by FTA in October 2005.  Civil construction work started on the Mall alignment in March 2007, and on the I-205 alignment in April 2007.  FTA and TriMet entered into an FFGA in June 2007, with revenue operations scheduled for September 2009.

SAFETEA-LU Section 3043(b)(27) authorized the South Corridor I-205/Portland Mall LRT for final design and construction.  Through FY 2007, Congress has appropriated $80.00 million in Section 5309 New Starts funds for the project.

| Reported in Year of Expenditure Dollars |
| --- |
| Source of Funds | Total Funding ($million) | Appropriations to Date |
| Federal: Section 5309 New Starts FFGA Commitment GARVEE Bonds Section 5309 Bus Funds Flexible Funds (CMAQ/STP) | $345.40 $64.79 $2.92 $23.23 | $80.00 million appropriated through FY 2007 |
| Local: TriMet Clackamas County Development Agency Portland Development Commission City of Portland Portland Local Improvement District Property Donation | $27.91 $39.31 $22.31 $27.71 $19.01 $3.10 |  |
| TOTAL | $575.70 |  |

NOTE: The sum of the figures may differ from the total as listed due to rounding.

MAP