SDM Center Report

January-March 2007

http://sdmcenter.lbl.gov

Introduction

Managing scientific data has been identified as one of the most important emerging needs by the scientific community because of the sheer volume and increasing complexity of data being collected.  Effectively generating, managing, and analyzing this information requires a comprehensive, end-to-end approach to data management that encompasses all of the stages from the initial data acquisition to the final analysis of the data. Fortunately, the data management problems encountered by most scientific domains are common enough to be addressed through shared technology solutions. Based on the community input, we have identified three significant requirements. First, more efficient access to storage systems is needed. In particular, parallel file system improvements are needed to write and read large volumes of data without slowing a simulation, analysis, or visualization engine.  These processes are complicated by the fact that scientific data are structured differently for specific application domains, and are stored in specialized file formats.  Second, scientists require technologies to facilitate better understanding of their data, in particular the ability to effectively perform complex data analysis and searches over large data sets.  Specialized feature discovery and statistical analysis techniques are needed before the data can be understood or visualized.  To facilitate efficient access it is necessary to keep track of the location of the datasets, effectively manage storage resources, and efficiently select subsets of the data. Finally, generating the data, collecting and storing the results, data post-processing, and analysis of results is a tedious, fragmented process.  Tools for automation of this process in a robust, tractable, and recoverable fashion are required to enhance scientific exploration.

Our approach is to employ an evolutionary development and deployment process: from research through prototypes to deployment and infrastructure.  Accordingly, we have organized our activities in three layers that abstract the end-to-end data flow described above.  We labeled the layers (from bottom to top):

- Storage Efficient Access (SEA)

- Data Mining and Analysis (DMA)

- Scientific Process Automation (SPA)

The SEA layer is immediately on top of hardware, operating systems, file systems, and mass storage systems, and provides parallel data access technology, and transparent access to archival storage.  The DMA layer, which builds on the functionality of the SEA layer, consists of indexing, feature identification, and parallel statistical analysis technology.  The SPA layer, which is on top of the DMA layer, provides the ability to compose scientific workflows from the components in the DMA layer as well as application specific modules.

# This report consists of the following sections, organized according to the three layers, as follows:

- Storage Efficient Access (SEA) techniques,

  - Low-Level Parallel I/O Infrastructure

  - Client-side file caching for MPI-IO

  - File System Benchmarking and Application I/O Behavior

  - Application I/O Stack Benchmarking and Optimizations

  - SRM/MPI-IO Parallel File System Caching and Migration Service

  - Active Storage in Parallel Fileystem

- Data Mining and Analysis (DMA) components

  - High-performance statistical computing for scientific applications

  - Feature Selection in Scientific Applications

  - High-dimensional indexing techniques

- Scientific Process Automation (SPA) tools

  - Mediated Query Environment

  - Outreach and User Interaction

  - Incorporation of Agent / Workflow Technology

  - SCIRun/Kepler integration

  - Dashboard Generation

  - Provenance Tracking and Outreach

During this period, the SDM center was invited to organize a session, give a plenary talk and three other talks at the SIAM Computational Science & Engineering (CSE'07), In February 2007.  All the talks are posted at: http://sdmcenter.lbl.gov, under “Posters/talks”.

- Arie Shoshani (LBNL) presented the plenary talk entitled: “Scientific Data Management: Essential Technology for Data-Intensive Science”.

- Chandrika Kamath (LLNL) presented the talk entitled: “Mining Science Data”.

- Terence Crichlow (LLNL) presented a talk entitled: “Accelerating Scientific Exploration Using Workflow Automation Systems”.

- Rob Latham (ANL) presented a talk entitled: “HighPerformance Parallel Data and Storage Management”

Arie Shoshani was also invited to participate in a panel at the SciDAC-2 Organization Workshop on February 5-6, 2007 in Atlanta.  He presented a short talk on Storage and Data Challenges which is also posted at: http://sdmcenter.lbl.gov, under “Posters/talks”.

The reports by each of the three areas, SEA, DMA, ans SPA, follow.

1.  Storage Efficient Access (SEA)

Participants: Rob Ross, Rajeev Thakur, Sam Lang, and Rob Latham (ANL), Alok Choudhary, Wei-keng Liao, Kenin Coloma, and Avery Ching (NWU), Arie Shoshani and Ekow Otoo (LBNL), Jeffrey Vetter and Weikuan Yu (ORNL), Jarek Nieplocha and Juan Piernas Canovas (PNL)

The goal of this project is to provide significant improvements in the parallel I/O subsystems used on today's machines while ensuring that the capabilities available now will continue to be available as systems increase in scale and technologies improve. A three-fold approach of immediate payoff improvements, medium-term infrastructure development, and targeted longer-term R&D is employed.

Two of our keystone components are the PVFS parallel file system and the ROMIO MPI-IO implementation. These tools together address the scalability requirements of upcoming parallel machines and are designed to leverage the technology improvements in areas such as high-performance networking. These are both widely deployed and freely available, making them ideal tools for use in today’s systems. Our work in application I/O interfaces, embodied by our Parallel NetCDF interface, also promises to provide short-term benefits to a number of climate and fusion applications.

While we focus significant effort on PVFS, we recognize the importance of other file systems in the HEC community. For this reason our efforts include improvements to the Lustre file system, and we routinely discuss both Lustre and GPFS during tutorials. Our efforts in performance analysis and tuning for parallel file systems, as well as our work on MPI-IO, routinely involve these file systems.

At the same time we continue to push for support of common, high-performance interfaces to additional storage technologies. Our work combining the Storage Resource Manager (SRM) with MPI-IO, in conjunction with PVFS, will provide a single solution for the problems of high-performance parallel storage access, integration of file system with tertiary storage, and remote data access. Our work in Active Storage will provide common infrastructure for moving computation closer to storage devices, an important step in tackling the challenges of petascale datasets.

# Task 1.1: Low-Level Parallel I/O Infrastructure

The objective of this work is to improve the state of parallel I/O support for high-end computing (HEC) and enable the use of high performance parallel I/O systems by application scientists.  The Parallel Virtual File System (PVFS) and ROMIO MPI-IO implementations, with development lead by ANL, are in wide use and provide key parallel I/O functionality.  This work builds on these two components by enhancing them in order to ensure these capabilities continue to be available as systems continue to scale. Additional work is being performed on the Lustre file system to improve its performance for certain critical workloads.

## Progress Report

PVFS version 2.6.2 was released on 1/17/2007, including a number of bug fixes and new configuration options. Significant effort has been spent in testing and configuring I/O on loaner DataDirect Networks storage hardware in preparation for PVFS deployment on similar hardware in ALCF, and we have begun discussions on early access to BG/P hardware for PVFS testing purposes.

Plans were also made with Garth Gibson of Carnegie Mellon University for PVFS to be used in a course as the basis for work in distributed directory storage in high-performance file systems. We expect to make a trip to CMU to discuss this project with his class and to discuss further collaborations with the PDSI.

The ANL and NWU groups are working towards an improved two-phase implementation for ROMIO. This implementation is complete and preliminary testing has been performed. The ANL group has also completed prototypes of MPI-IO atomic mode and shared file pointer operations using MPI RMA and point-to-point communication, and a paper on this work has been accepted for journal publication [3]. Overall these changes in ROMIO are leading us to believe that some major overhaul in ROMIO is necessary.

## Plans for next quarter

Effort in the next quarter on PVFS will be split between further understanding and optimizing access with high-end storage arrays, testing PVFS support over Myricom MX on their 10Gigabit hardware, and testing and debugging on IBM BG/P hardware as it becomes available. This is all in support of ALCF.

Major ROMIO changes may be undertaken in the following quarter as well, depending on the outcome of the PnetCDF discussions (below).

Finally, we have three students arriving in the coming quarter to work on PVFS and ROMIO topics.

# Task 1.2: Collaborative File Caching

The objective of this work is to develop a user-level client-side file caching system for

MPI applications that perform parallel I/O operations on shared files. In our design, an I/O thread is created in each MPI process and all threads cooperate with each other to perform a coherent file caching.

# Progress Report

The prototype of the I/O thread mechanism has been completed. Its basic operations include remote cache data GET/PUT, local cache data access, global cache metadata updates, and read/write data from/to the underlying file system. Some advance operations have also been built and tested, including cache metadata lock management, cache page eviction policy, page migration, and a two-phase data flushing mechanism.

We have studied the programming structure of ROMIO and ADIO. For the testing and evaluation purpose, our caching system is placed at the ADIO layer and currently works for UFS and PVFS1. A few MPI hints are added for enabling the caching, adjusting cache page size, enabling the two-phase flushing, changing the memory space upper bound for caching, etc.

We continue to exercise our design on the two large machines at NCSA: a Dell Linux cluster running Lustre parallel file system and a TeraGrid machine running an IBM GPFS file system. The current performance evaluation focuses on the NASA BTIO benchmark and the FLASH application I/O kernel. We also studied the performance under direct I/O mode. The preliminary results have been reported in two papers published in IPDPS 2007 conference [1,2].

# Plans for next quarter

In many scientific applications, write-only I/O patterns such as data checkpointing, dominate the overall I/O activities. The nature of these patterns often needs no consistency or atomicity requirements specified by POSIX standard. We will investigate the approach to relax such requirements in our caching design. We also plan to develop a mechanism based on our caching system to focus on improving the performance of write-only operations. We believe the performance of our caching can be further improved if the overhead for coherence and atomicity control is removed.

# Task 1.3  File System Benchmarking and Application I/O Behavior

The objective of this work is to evaluate the relative performance of the file systems available to important SciDAC applications on DoE compute platforms, and, in particular the sustained speed of reading and writing large datasets.  The performance, functionality, and scalability of MPI-IO, parallel netCDF, and HDF5 are critical for many applications. Two groups in the SDM center, NWU and ORNL, are performing complementary efforts in this area.

## Progress Report

The NWU group has been using BTIO, FLASH I/O, and NCIO benchmarks to evaluate parallel shared-file I/O performance on the Lustre, and GPFS file systems. We have observed significant performance degradation due to the file system lock contention. Our experiments show that if the I/O requests are carefully aligned with file system lock boundaries, performance can be improved. We study the lock contention issue together with the file caching design for MPI I/O. The preliminary results and performance analysis are reported in the two papers published in IPDPS 2007 conference. To further address the drawback of using block-based file lock protocol, we prototype a scalable distributed lock manager architecture which has true byte-range granularity. Aiming to improve the non-contiguous I/O performance, we developed novel list and datatype locking methods and created hybrid two-phase locking protocols. We are also designing a synthetic I/O benchmark to evaluate the scalability of our method for non-overlapping and overlapping I/O patterns.

We also obtained the S3D application I/O kernel from our collaborators, Jacqueline Chen at Sandia National Laboratories, Ramanan Sankaran and Scott Klasky at ORNL. S3D is a parallel turbulent combustion application using a direct numerical simulation solver developed at Sandia National Laboratories. We have been studying the I/O patterns used in S3D. The S3D’s I/O is originally programmed in Fortran I/O functions and each process writes all its sub-arrays to a separate file at each checkpoint. We added the MPI I/O functionality to write the arrays into a shared file in their globally canonical order. With this change, there is only one file created per checkpoint, regardless of the number of MPI processes used. The option to choose collective or independent MPI I/O functions is also implemented. We are currently testing this work under PVFS, Lustre and GPFS file systems.

# Plans for next quarter

We plan to continue the work on developing the distributed lock manager and test it using scientific I/O benchmarks, including the NASA BTIO, FLASH I/O, NCIO, and S3aSim. The evaluation will compare against a block-based cache and locking Lustre and GPFS implementation to show how false sharing negatively impacts I/O performance. We plan to use the S3D I/O kernel for performance evaluation on the Lustre and GPFS file systems at NCSA and PVFS at SNL.

# Task 1.4: Application Interfaces to I/O

The objective of this work is to improve the observed I/O throughput for applications using parallel I/O by enhancements to or replacements for popular application interfaces to parallel I/O resources.  This task was added in response to a perceived need for improved performance at this layer, in part due to our previous work with the FLASH I/O benchmark.  Because of their popularity in the scientific community we have focused on the NetCDF and HDF5 interfaces, and in particular on a parallel interface to NetCDF files.

## Progress Report

We moved from using CVS internally to using SVN and Trac to manage the Parallel netCDF source tree. This has enabled us to more easily share the latest source with external parties, facilitating more community involvement. We also packaged a pre-release, version 1.0.2pre2 and made this available for comment on 2/16/2007. This version captures fixes to a variety of problems seen on platforms when operating with datasets of greater than 2GB that were related to overflow in internal variables.

Interest continues to grow in PnetCDF, and initial discussions on a slight change to the file format (coordinated with the serial netCDF team) are underway that would allow larger datasets to be stored.

Support for accessing Parallel Extendible Array files in Global Array applications has been implemented as well, providing an alternative to Disk Resident Arrays.

## Plans for next quarter

This discussion of modifications to the file format seems to be moving towards consensus. Assuming that we can agree on how the file format should change, we will prototype these changes in PnetCDF to allow for experimentation and further discussion. We expect to release version 1.0.2 in the near term.

We also plan on demonstrating and writing tutorials on how libmpiosrm library is used to access remote files into local parallel files for specific file formats (e.g. HDF5, BOXLib and Parallel Extendible Array files) and continuing work on implementation and testing of parallel extendible array files using chunking and block compaction.

# Task 1.5:  SRM/MPI-IO Parallel File System Caching and Migration Service

The objective of this work is to combine the parallel I/O capabilities of MPI-IO with the remote access and mass storage management capabilities of the Storage Resource Manager (SRM), allowing applications to access remote and local data and to stage data on local parallel I/O resources.  Functionality is being built to allow caching of files on a local parallel file system (such as PVFS) and migrating data between the cache and a remote tertiary storage system in the context of a MPI application.  For example, this capability would allow for movement of data between HPSS and PVFS. LBNL leads this effort.

## Progress Report

Functions to read/write HDF5 files from/to remote mass storage system from applications written in C/C++ are under development.

## Plans for next quarter

The main activities for the next couple of months are providing wrapper functions for accessing library functions from Fortran 90 applications and completing the functions to read/write HDF5 files from/to remote mass storage system from Fortran 90 and C/C++ applications.

# Task 1.6: Active Storage in the Parallel Fileystem

The purpose of this work is to extend the active storage/disk concept to parallel file systems, in particular Lustre and PVFS, and make it practical for DOE applications. The PNL team leads this work.

## Progress Report

In the first quarter, we focused on bringing the Active Storage prototype to work under the current version of Lustre and Linux. In the second quarter, we completed the port of the original kernel-space implementation to Lustre 1.4 and 1.6beta5 (the latest version used by many Lustre sites).  We identified several factors that degrade performance (data copies between user and kernel space) and investigated synchronization options between remote client and AS processing component.

To address some of these performance issues with the kernel space implementation, we developed a new implementation strategy for Active Storage. It is done purely in the user space. Based on preliminary experiments and experience, it appears to be faster and more flexible than the original version. It is also more portable – we implemented it for both Lustre as well a PVFS2. These findings (for Lustre) are described in a paper we submitted to SC’07.

## Plans for next quarter

In the next quarter, we will pursue deployment of Active Storage in biology or climate application and work on improving the user space implementation.

# Task 1.7: Cray XT I/O Stack Instrumentation and Optimization

SciDAC applications make use of a variety of different I/O interfaces, including MPI-IO, Fortran I/O, and Parallel netCDF. One of the primary foundations of these parallel I/O packages is Collective IO. However, the performance of collective I/O on DOE Leadership platforms is sometimes suboptimal. We are working to improve collective I/O on the Cray XT system at ORNL’s Leadership Computing Facility (LCF), which uses the Lustre file system.

## Progress Report

The Cray XT I/O subsystem uses Lustre file system. The default MPI-IO package over Lustre is supplied from Cray. This package contains a proprietary ADIO implementation built on top of libsysio, which itself is an IO library for Catamount clients to access Lustre file system. In order to instrument the internal MPI-IO implementation, we built an alternative MPI-IO package for Cray XT, using the default MPI-IO implementation from Argonne National Laboratory. The resulting open-source MPI-IO library attains comparable performance to the original package from Cray. Thus, it provides a valid starting point for analysis and optimization of Collective I/O over XT.

Taking advantage of this alternative package, we have profiled the internal processing of collective I/O operations. We found that the amount of time spent in collective communications to prepare for the I/O operations dominates over the time required to do the actual IO operations themselves, imposing a ‘collective wall’ for I/O performance.  We implemented a novel technique for enhancing collective I/O in these cases and have seen significant improvement in performance using this technique, both on the Cray XT and on a Linux cluster. Results of this work have been detailed in a paper submitted to SC’07.

## Plans

In the coming months, we will continue our endeavors of parallel I/O optimizations by instrumenting parallel I/O libraries, which are built on top of these underlying file systems. In addition, we will apply ParColl to representative SciDAC applications to demonstrate its benefits. Furthermore, we plan to correlate and analyze the performance benchmarking results, along with their IO access patterns, which will be collected through the I/O profiling and trace tools. The aim of this practice is to arrive at a predictive model that facilitates performance analysis and optimization of SciDAC applications

# References

[1] Wei-keng Liao, Avery Ching, Kenin Coloma, Alok Choudhary, and Lee Ward. An Implementation and Evaluation of Client-side File Caching for MPI-IO. In the Proceedings of the 21th International Parallel and Distributed Processing Symposium (IPDPS), Long Beach, California, March 2007.

[2] Wei-keng Liao, Avery Ching, Kenin Coloma, Alok Choudhary, and Mahmut Kandemir. Improving MPI Independent Write Performance Using A Two-Stage Write-Behind Buffering Method. In the Proceedings of the Next Generation Software (NGS) Workshop, held in conjunction with the 21th International Parallel and Distributed Processing Symposium (IPDPS), Long Beach, California, March 2007.

[3] Robert Latham, Robert Ross, and Rajeev Thakur, "Implementing MPI-IO Atomic Mode and Shared File Pointers Using MPI One-Sided Communication," to appear in Int'l Journal of High Performance Computing Applications, Summer 2007.

2.  Data Mining and Analysis (DMA)

### Task 2.1: High-performance statistical computing for scientific applications, ORNL

Contact: Nagiza Samatova, ORNL

The following people have contributed to the project over this quarter:

Jiangtian Li, Srikanth Yoginath, Guru Kora, Xiaosong, and Nagiza Samatova

In collaboration with: Interactive Supercomputing Inc., John Drake, Jackie Chen, George Ostrouchov, Sean Ahern, Phillip Rack and some of their students.

## Accomplishments

In this quarter most of the time was spent in interacting with different application scientists and identifying their needs for high performance statistical data analytics. The following four applications have been explored:

- Nanoscience (Dr. Philip Rack and Mr. Daryl Smith, DOE/BES-funded ORNL Center for Nanophase Materials, CNMS): This group is simulating an electron beam induced deposition process using Matlab library.  They use a double Monte Carlo electron-solid code to track the electron trajectory in a solid.  On top of this Monte Carlo code, they simulate electron stimulated decomposition of adsorbed gas molecules that condense onto the surface and grow a 3-dimensional structure.  They also handle the adsorption/desorption using a langmuir isotherm approach and have routines to handle the surface diffusion.  The process has been run in a so-called static mode (where the electron beam does not move), but have recently expanded it to a so-called raster mode, where they move the beam in x and y to grow extended structures.  The rasterized code is where there is tremendous value in parallizing the code using parallel Matlab, though there might be ways of parallelizing computation in the basic static code as well.  We have been working with this group to identify the strategy for parallelizing their Matlab code. We prepared an initial prototype and will need to benchmark it up and meet with the customer to identify the next steps and get their feedback.

- Climate statistical downscaling (Drs. John Drake, George Ostrouchov): Assessment of global climate change impacts requires increasingly finer spatial and temporal resolutions from existing Earth Systems Modeling predictions. Downscaling is a valuable technique capable of achieving these scale requirements at a minimal computational cost. A feasible approach is to use experimentally observed regional climate data over a smaller time scale to learn statistical relationships that link large-scale simulation results with fina grane regional observations. The underlying statistical analysis framework includes the following major components:  Empirical orthogonal function (EOF) analysis, along with multiple linear regression (MLR) in a trend analysis, and canonical correlation analysis (CCA) in an anomaly analysis. The current framework was written in sequential Fortran and has a problem of scaling to large data sets. We have been prototyping a modular library using parallel Matlab to address the scaling issue. The individual components (EOF, CCA, MLR, filters, etc) are routinely used in climate community. Hence, this library will bring not only a parallel framework for statistical downscaling but also a parallel library of routinely used data analysis components to the climate community. So far, the key components have been prototyped using parallel Matlab.

- Validation of climate modeling and simulations (Dr. John Drake): The spherical harmonic transform is a critical computational kernel of the dynamics portion of spectral atmospheric weather and climate codes. A collection of MATLAB classes for computing spherical harmonic transforms have been develop by Drake et al and used to solve simple partial differential equations on the sphere. The spectral synthesis and analysis using fast Fourier transforms and Legendre transforms with the associated Legendre functions are used underneath. John Drake approached us with the problem of scaling this Matlab library. We have analyzed this library and identified the parts in which the underlying parallelism can be exploited: in the matrix multiplies of the transform itself and in the data decomposition of the gauss_grid and fields that derive from it. A few other components that could take advantage of vectorization have been identified. We produced a report on the strategy for parallelizing this Matlab library.

- Fusion simulation data analysis (Drs. George Ostrouchov and Sean Ahern): Sean and George have approached us with the problem they have with the analysis of the fusion simulation output data produced by Dr. Zhihong Lin (UC Irvine). Their underlying coding framework is R and we analyzed how parallel R could be used for this purpose. The current parallel R framework for automatic parallelization of R scripts does not handle situations where the files are open in one for() loop but then these files pointers are used in reading the data in another for() loop. The current parallel R version could be applied to this code only if some re-writing of the code is permissible. This example also drives our parallel R develop work on handling file I/O in automatic script parallelization – a problem that has not been addressed by parallel compiler technology before.

- Combustion simulation data analysis (Dr. Jackie Chen and Mr. David Lignell): Jackie Chen has he in-house software called S3D that she used both for the simulation and analysis of her simulation output data. This is a Fortran 90 based software. She would like to improve the efficiency and efficacy of her data analysis capabilities by bringing her custom analysis codes in S3D to the parallel Matlab environment. At this stage we identified a small project and received a subset of her S3D library to explore a possibility of bringing this library into the parallel Matlab environment. If we demonstrate the proof-of-principle to transparently and efficiently to do it then a larger set of routines will be explored. I will have a summer student from Vanderbilt University (Andrew Jallouk) who will work on this problem with Jackie’s PhD student, David.

## Plans for Next Quarter

We will benchmark statistical downscaling library, will modularize it further so that individual components could be used as individual function calls rather than as part of a monolithic system. We will also explore the feasibility and our strategy to parallelizing and integrating Jackie Chen’s Fortran 90 S3D library with parallel Matlab. We will start the prototype of parallelizing John Drake’s Matlab library based on the strategy identified in this quarter.

### Task 2.2: Feature Selection in Scientific Applications (LLNL)

# Contact: Chandrika Kamath, LLNL

## Accomplishments

The work on Poincare plot analysis is on hold pending the hire of a software developer to replace Cyrus Harrison, who left in mid-January.

We (my post-doc Nicole Love and I) continued our work on the problem of blob-tracking in NSTX. We put together a short note summarizing our analysis so far. This was used for discussion in a conference call with Stewart Zweben, Daren Stotler, and Ricky Maqueda from PPPL. They are impressed with our work. They suggested we remove the ambient intensity from the images to accurately identify the blobs. We have been investigating several ways of doing this. A particularly challenging issue has been the scaling of the images so that the visual images reflect the data.

I met with Jackie Chen to understand her requirements for the analysis of data from combustion simulations.

I presented our work at the SIAM CSE meeting during the special session organized by Arie Shoshani on the center's technology. I also presented our work at an invited talk by the Bay Area SIG on Data Mining in March.

## Plans for Next Quarter

### For the NSTX data, I plan to schedule another conference call with PPPL to discuss the latest results. The next step is to characterize and track the blobs over time. In addition, we plan to get started with the data from combustion simulations and also pursue analysis opportunities identified recently in other application areas.

### Task 2.3: High-dimensional indexing techniques (LBNL)

# Contact: John Wu, LBNL

Contributors: Kurt Stockinger

## Accomplishments

Added autoconf facilities to FastBit.  This is the first step toward releasing the software.  It makes the software easier to configure and build by end users.

Rewrote the multi-level bitmap index functions to following the new insight gain from recent analyses.  The new implementation can be up to five times faster than the fastest indexing functions existed in the FastBit software before.  We are in the process of finalizing the implementation and gathering performance statistics.

Working with JGI’s QA group to use FastBit in their analyses of DNA sequence quality data.  This work requires a number of new functions to deal with string-valued variables.  This raw also comes in relative small chunks that require new functions to consolidate them.

Starting to implement feature identification functions for data on toroidal meshes.  This extends our previous work on data from regular meshes.  The target application is the analysis of fusion simulation data.

## Plans for next quarter

Add documentation and tutorial to FastBit.

Continue the preparation to release FastBit.

Continuing the work on feature identification in fusion simulation data.

Revisit the binning strategies in FastBit.  A new data structure has been identified, we plan to implement the data structure and analyze the performance characteristics.

Start work on using FastBit for querying AMR data.

Start work on using FastBit for querying AMR data.

# 3. Scientific Process Automation

The Internet is becoming the preferred method for disseminating scientific data from a variety of disciplines. This has resulted in information overload on the part of the scientists, who are unable to query all of the relevant sources, even if they knew where to find them, what they contained, how to interact with them, and how to interpret the results. Thus instead of benefiting from this information rich environment, scientists become experts on a small number of sources and use those sources almost exclusively. Enabling information based scientific advances, in domains such as functional genomics, requires fully utilizing all available information. We are developing an end-to-end solution using leading-edge automatic wrapper generation, mediated query, and agent technology that will allow scientists to interact with more information sources than currently possible. Furthermore, by taking a workflow-based approach to this problem, we allow them to easily adjust the dataflow between the various sources to address their specific research needs.

# Task 3.1: Mediated Query Environment (SDSC / UC Davis)

Participants: Ilkay Altintas, Bertram Ludaescher, Daniel Crawl. Contributing Staff and Students: Norbert Podhorszki (UCD), Timothy McPhillips (UCD), Shawn Bowers (UCD)

## Accomplishments:

- Completed the recruitment process of a new staff at SDSC. (March, 2007) Daniel Crawl, PhD was hired out of twelve candidates.

- Worked with the Utah team on a consolidated data model for provenance framework in order to save workflow evolution, meta-information and execution provenance information in relational database. The evolving report on this can be found at: http://www.vistrails.org/index.php/SDM_Provenance

- Presented Kepler to Fermi Lab. (Feb, 2007) The LQCD team decided to use Kepler as a workflow environment after an evaluation of similar workflow systems.

- Attended the Kepler tutorial at the NCCS users meeting in ORNL (http://nccs.gov/news/workshops/fy07usersmeeting/index.html ) as a presenter.

- Submitted a tutorial proposal to SC2007 in collaboration with the rest of the SPA team.

- Implemented a NEW RDBMS actor for inserting new entries in an existing database.

- Continued work on CPES automation (Norbert P):

- We have built a new workflow for migrating an archive from one mass storage to another. This workflow enhances earlier work with concurrent transfers over the network. It was successfully used to migrate a 10TB INCITE archive from NERSC to ORNL within 11 days. The workflow used temporary disks at both sites to stage the files from and to the HPSS systems. It took care about not to stage too many files at once but enough to exploit the pipeline-parallel and concurrent processing capabilities of the Kepler environment. The execution has experienced (and survived) 63 operation failures (from the total of 726 operations), which were performed automatically again. The cumulative figure of the file operations (get=stage from HPSS to disk, transfer=transfer from NERSC to ORNL, put=stage to HPSS from disk) during the 11 days of execution shows how the bounded pipeline-parallel processing allowed the efficient transfer of files (Figure 1, below)

- We have developed a workflow for coupling XGC-0 and M3D (see Figure 2 below). The processing loop within the workflow transfers data regularly from XGC (from jaguar to ewok). On the current data, as a first step, the new equilibirium is computed which is immediately fed back to XGC and also a linear stability test is started. If the linear stability test fails, a job is prepared and submitted (on ewok) to perform nonlinear parallel M3D-MPP computation. Currently missing operations are the stopping of XGC and the submission of a new XGC job with inputs coming from the nonlinear computation.

- Continued work with Tim McPhillips et al. on Collection-Oriented Modeling and Design (COMAD) approach; prototyped workflows for phylogenetic applications

- New Workflows and Scientific Communities and Outreach:

  - Adoption of various actors, in particular command line, web service, data transformation, and browser actors in a variety of workflows from different communities, including in oceanography, phylogeny, seismology, computational chemistry, geosciences, ecology, digital preservation, text mining, meteorology and biology workflows.

## Publications and Presentations

- Accepted papers and abstracts:

  - Composing Different Models of Computation in Kepler and Ptolemy II, A. Goderis, C. Brooks, I. Altintas, C. Goble, E. A. Lee, 2nd International Workshop on Workflow systems in e-Science in conjunction with ICCS 2007.

  - Workflow automation for processing plasma fusion simulation data, N. Podhorszki, B. Ludaescher, S. Klasky, 2nd Workshop on Workflows in Support of Large-Scale Science (WORKS’07).

- Presentations:

  - Presented the provenance framework in the Ptolemy/Kepler Miniconference, Feb 2007. “Provenance Framework in Kepler", Norbert Podhorszki (University of California, Davis), Ilkay Altintas (San Diego Supercomputer Center): http://ptolemy.eecs.berkeley.edu/conferences/07/index.htm

  - Presented the flexible scientific workflow approach in the Ptolemy/Kepler Miniconference, Feb 2007. "Flexible Scientific Workflow with Dynamic Embedding", A.H.H. Ngu, N. Haasch (Texas State University-San Marcos), T. Critchlow (Lawrence Livermore National Laboratory), S. Bowers, T. McPhillips, B. Ludaescher (University of California, Davis): http://ptolemy.eecs.berkeley.edu/conferences/07/index.htm

  - Altintas presented Kepler to Fermi Lab (Feb, 2007) and to a large group in Monash University (March, 2007).

    Ludaescher gave talks on scientific workflows for e-Science on March 26 at the School of Informatics in Edinburgh, and (heavily focused on GC needs) at the UCD Cyberinfrastructure workshop on April 5th.

## Plans for coming quarter

- Hiring of  potential new students at UCD will happen for Fall 2007

- Finalize the SPA build and build a new installer.

- Attend design meetings as part of the dashboard team.

- Attend design meetings and actively contribute to the design of the planned Kepler provenance feature extensions.

- Define job regression workflow for Gygi (Bertram) Aug 07

- Define advanced workflows for peta-scale applications for fusion (Ilkay) Aug 07

Figure 1: File migration workflow: measurements

Figure 2: Workflow for coupling XGC-0 and M3D

# Task 3.2: Outreach and User Interaction (LLNL)

Participants: Terence Critchlow

The primary implementation of this task has been transferred to PNNL since there are no longer any SPA members working at LLNL.

# Task 3.3: Incorporation of Agent / Workflow Technology (NCState)

Participants: Mladen Vouk, Jeff Ligon, Pierre Mouallem, Meiyappan Nagappan

## Progress Report

In accord with our plan, during the last 3 months of this reporting period, we were working on activities that support two major goals:

- Semi-automatic generation of data-transforms that translate into web and other services and pro-active support functions for scientific workflows, and

- Identification, assessment and implementation of general as well as domain-specific workflow extensions to Kepler/Ptolemy and similar frameworks that enable support of complex scientific workflow description and execution.

These activities included

- Dissemination of SDM related information and research – this includes tutorials, work on papers, theses and reports, as well as documentation of existing SPA codes

The most prominent element is the hands-on Kepler tutorial given at the NCCS meeting at ORNL on 29th March 2007.

- Work on provenance solutions

  - There are 4 types of provenance that we have identified, namely, 'Data', Process, Workflow, and System. We are in the middle of finalizing what each one means (and are assessing implementation pilots), where they should be stored and how they should be displayed. Information is posted on the Vistrails wiki.

  - http://www.vistrails.org/index.php/SDM_Provenance

- Further work on case-study workflows (TSI Blondin, Fusion workflows - Klasky).

- Work on dashboard prototypes

  - High level Architecture for the "Dashboard” is given below. It is the results of a continuous collaboration  within SDM/SPA and with the ORNL End to End Solutions group. We are  finalizing on the data flow among these components.

# Task 4: SCIRun/Kepler/VisTrails integration (Utah)

Participants: Steven Parker, Claudio Silva, Ayla Khan, Steven Callahan

Our efforts have been centered around two main areas:

We continue to work on the provenance specification and implementation.  We now have a full draft of this specification that includes schemas for workflow meta-data, workflow execution, and workflow evolution.  Further detail can be found on this wiki page: http://www.vistrails.org/index.php/SDM_Provenance

We explored the possibility of using SVG and JavaScript to create a simple browser-based graphics tool, which was determined to be impractical due to incomplete browser support for the SVG specification.  We are currently working on implementing a simple graphics tool using Adobe's Flex SDK to build a flash-based interface for graphs and simple 2D visualization.  We believe that this will be a powerful complement to the workflow technologies and will allow scientists to monitor simulations from any flash-enabled browser (98.3% of all users: http://www.adobe.com/products/player_census/flashplayer/).

Accomplishments:

- Created provenance schema document and prototype

- Investigated SVG and Flash and chose Flash as the primary tool for dashboard visualization.

Publications/presentations:

- We have submitted a paper on our multi-layer provenance architecture to a special issue of Concurrency---Practice and Experience on the 1st Provenance Challenge.

Plans for coming quarter:

- Implement flash viewer for displaying graphs through dashboard

- Finalize provenance for workflow schemas

- Continue progress on CCA/Kepler bridge

# Task 3.5:Provenance Tracking and Outreach (PNNL)

Participants: George Chin

## Accomplishments

- Conducted comparative study of workflow provenance approaches and techniques that had been presented by various academic and research institutions participating in the Provenance Challenge Workshop (associated with the IEEE International Symposium on High Performance Distributed Computing).  We evaluated and compared the provenance concepts, schemas, and features available in a number of research provenance systems.

- Working with San Diego Supercomputing (SDSC), University of Utah, North Carolina State University, and UC-Davis to design a provenance data model/schema that will support both Kepler and SciRun/Vistrials workflow management systems.

- Continuing to work with computational and subsurface transport scientists on the SciDAC-2 Groundwater Reactive Transport Modeling and Simulation project on Hybrid Numerical Methods for Multiscale Simulations of Subsurface Biogeochemical Processes.  We are collaborating to develop a scientific workflow based on continuum scale simulations targeted at quasi-2D experimental flow cell.  We have implemented portions of the workflow in Kepler and are currently focused on developing embedded user interface capabilities to support more dynamic interactions and control of the transport model components.  We will also explore implementing the workflow in SciRun to take advantage of its support for closely-coupled components.