| SYSTEM SUPPORT DIRECTIVE |
| --- |
| ATCBI5 |  | SSM-ATCBI5-001 |
|  | 6360 |  |
| System Support Modification | UPDATE TO PROVIDE RF SWITCHING BETWEEN THE ATCBI5 AND ATCBI6 AT ARSR-4 SITES | TEMPORARY SWITCHING FOR ATCBI5 AND BI6 ATCBI5 BEAM NARROWING REMOVE DURING ATCBI6 COMMISIONING |
|  |  | DRAFT |

PURPOSE.  This system support modification (SSM) provides installation information for the ATCBI-5/BI-6 switch at ARSR-4 sites. This switch will provide each beacon system access to the MODE-S En Route Antenna during the period between the installation and commissioning of the ATCBI-6. After the commissioning of the ATCBI-6 and subsequent decommissioning of the ATCBI-5 this modification should be removed.

This SSM also provides information for the removal of the ARSR-4 Enroute Mode-S Antenna Beam Narrowing modification currently installed. The functionality of this modification is part of the switch and should be removed from the back of the MODE-S En Route Antenna.

This modification will minimize the amount of downtime required to switch between each beacon system during the test and evaluation period prior to the commissioning of the ATCBI-6.

DISTRIBUTION.

This SSM is distributed to selected offices and services within Washington headquarters, the William J. Hughes Technical Center, the Mike Monroney Aeronautical Center, regional Airway Facilities divisions, and Airway Facilities field offices having the following facilities/equipment:  ARSR-4 with the ARSR-4 Enroute Mode-S Antenna Beam Narrowing Modification.

An electronic version and distribution report of this SSM are available on an Intranet site located at http://aos-ext.amc.faa.gov/ under the “Technical Documentation” heading.

To obtain additional hard copies of this publication, contact Printing & Distribution Team, AMI-700B, at (405) 954-6892.

WITHDRAWALS.  None.

REFERENCES.

Order 6340.27, Change 5, Chapter 6, ARSR-4 En Route Mode-S Antenna Beam Narrowing.

Configuration Control Decision (CCD) No. N24613. ARSR-4 ATCBI-5/BI-6 RF Switch.

System Manual for MSSR System 80804/001 for FAA ATCBI-6.

ATCBI-6 SITE ACCEPTANCE TEST SPECIFICATION TE04-024.

BACKGROUND.  The ARSR-4 Enroute Mode-S Beam Narrowing modification suppresses the Sum pattern of the ARSR-4 En Route Mode-S Antenna beyond the 3 dB points to maintain an effective beam width of 2.4 degrees. This helps reduce the occurrence of beacon track jumps by reducing the average runlenght and consequently overlapping of beacon replies. This modification also splits the control path into both the control and difference ports to the antenna for side lobe suppression. The reduced beam width and splitting of the control channel would be detrimental to the normal operation of the ATCBI-6.

APPLICATION.  This modification applies to all ARSR-4 sites with the ARSR-4 Enroute Mode-S Antenna Beam Narrowing Modification and have a current installation of the ATCBI-6 in progress.

MATERIALS REQUIRED.  The following material is required to modify each site:

Description	NSN	Quantity

a.	ATCBI-5/BI-6 switch	             None	1

b.	ANDLDF4-50A, ½" Foam	             None	As required
Heliax 50 ohm Coax

c.	ANDL4NM, N-Male for 1/2" foam Heliax	   None	16
or equivalent connector

d.	Mounting Hardware	   None	As required

- MODE-S En Route Antenna, Cable	   None	3
Assembly (SLS Filter to Array Bulkhead) 
part 118752-4. (Two may already be in place)

- MODE-S En Route Antenna, Cable	   None	3
Assembly (RJ to Array Bulkhead) 
part 588R730H0X where X = 7,8 and 9.  (Two should already be in place)

SOURCE OF MATERIALS.  TBD .

SPECIAL TOOLS AND TEST EQUIPMENT REQUIRED.

Network Analyzer or PPM					1 each

MX-6A Card.		5998-01-419-9133			1 each.

PROCEDURE TO BE PERFORMED BY.  Raytheon TSSC personnel will perform the installation of the switch with field maintenance personnel making the necessary changes to and certifying the ATCBI-5.

WHEN MODIFICATION IS TO BE PERFORMED. When most practical during the installation of the ATCBI6.

ESTIMATED TIME REQUIRED.  Two persons, 10 hours per facility.

DISPOSITION OF SURPLUS PARTS.  After removal the switch boxes should be sent to METI Warehouse, 4027 Will Rogers Parkway, Oklahoma City, Ok 73108.

PROCEDURE.

Mount the switch box on the cable tray approximately 3 feet from the equipment end of the main feeder cable.  For clarification the main feeder cable here is likely to be Andrews Heliax VXL7-50 with Polyphasor TVSS devices on each end. The switch box may be mounted to the main cable tray with unistrut and threaded rod as shown below.

Build three LDF4-50 cables long enough to connect the ATCBI6 RFCO to the equipment end of the main feeder cable and also connect the RFCO to the bottom of the switch box without exceeding the bend radius of the LDF4-50. Connect the three cables between the sum, difference and control jacks of the RFCO and the switch box BI-6 inputs (bottom left). From this point on these cable will be referred to as the “BI-6 pigtails”.

Build three LDF4-50 cables long enough to connect the top of the switch box to the equipment end of the main feeder cable. These three cables should be as close as possible to the same length to make phasing easier. Connect the three cables between the sum, difference and control main feeder cables and the switch box antenna jacks (top). From this point on these cable will be referred to as the “temporary pigtails”.

Build two LDF4-50 cables long enough to connect the top of the BI-5 cabinet couplers to the bottom of the switch box. Connect the two cables to the BI-5 sum and control jacks on the switch box (lower right). Do not connect to the BI-5 at this point. From this point on these cable will be referred to as the “BI-5 pigtails”.

Have ARTCC personnel run a 30 QARS report and retain a copy (baseline). Try to minimize the time between step 14e and 15 to reduce the effect of changing traffic patterns or weather on the QARS report.

** Note: down time required. **

Turn off the RF for both channels of the ATCBI-6, ATCBI-5 and ARSR4. Take appropriate actions to stop antenna rotation and enter the radome.

Disconnect the BI5 Sum channel from the top of the cabinet and again at the array bulkhead. Using a 1030 MHz input measure the line loss from the top of the cabinet to the array bulkhead. Record the result. __________.

Remove existing narrowing modification from the back of the antenna.

Remove the 2 dB fixed attenuator, 3 dB splitter and cables W51A and W51B from the back of the antenna. See figure 2 for locations.

Figure 2 - Array Bulkhead Cables with Beam Narrowing Modification

Connect cable W52 (part 118752-4) between the Difference bulkhead mount and the difference filter. Connect cable W51 (part 118752-4) between the SLS bulkhead mount and the SLS filter. See figure 3 for details.

Figure 3 – Array Bulkhead Cables after Beam Narrowing Modification Removal

Ensure three RF cables P/N 588R730H0X where X = 7, 8 and 9 are connected between the upper rotary joint channels 1 thru 3 or 4 thru 6 and the array bulkhead jacks (sum, difference and SLS) see Table 1. Cable 14W1/588730H07 is the sum, cable 14W2/588730H08 is the difference and cable 14W3/588730H09 is the SLS, The sum can be left disconnected from the array bulkhead jack. The sum and SLS cables should be already in position.

| Channel | Upper RJ Jack | Lower RJ Jack |
| --- | --- | --- |
| 1 | J1 | J21 |
| 2 | J2 | J22 |
| 3 | J3 | J23 |
| 4 | J4 | J24 |
| 5 | J5 | J25 |
| 6 | J6 | J26 |

Table 1 – RF Cable Connections, Antenna Array to Rotary Joint

Ensure three RF cables are connected between the lower rotary joint and the switch box. The final connections should connect the switch box sum, difference and control switch box antenna jacks to the antenna array sum, difference and SLS bulkhead jacks respectively.

Ensure the all three switches within the switch box are set to the ATCBI-5 setting.

Using a 1030 MHz input measure the line loss, for the new BI5 Sum path, from the top of the cabinet to the array bulkhead. Record the results. __________.

Reconnect the sum cable to the array bulkhead.

Connect the BI-5 pigtails to the sum and control directional couplers at the top of the BI5 cabinet.

Turn on the RF for both channels of the ATCBI-5 and ATCBI-6 – as required.

Make necessary adjustment to the BI-5 sum output power to over come additional line loss due to the switch box and cabling. The BI5 sum power should be increased from FDRF optimal values equal to the difference in cable loss as shown in steps g. and l.

Example: step g reads 3.8 dB, step l reads 4.6 dB and the FDRF optimal sum power is 57 dBm. Then the new BI5 power will be

57 dBm + (4.6 dB – 3.8 dB) = 57.8 dBm

** Note: Control power will/may be adjusted during step 15. **

** Note: Prior to phasing the BI6 path ensure adequate downtime remains to test the BI5 path. Steps q thru v (BI6 cable phasing) can be accomplished at a later time provided step 15 a. and QARS is reaccomplished. **

Turn off the RF for both channels of the ATCBI-6, ATCBI-5 and ARSR4. Take appropriate actions to stop antenna rotation and enter the radome.

Disconnect the BI-6 pigtails from the switch box and the temporary pigtails from the equipment end of the main feeder cable.  Connect the BI-6 pigtails to the main feeder cable.

Phase the permanent BI-6 RF path according to the ATCBI6M System Manual. Cut the BI-6 pigtails as needed.

Disconnect the BI-6 pigtails from the main feeder cable and connect them to the switch box. Reconnect the temporary pigtails to the main feeder cable.

Phase the temporary BI-6 RF path according to the ATCBI6M System Manual. Cut the temporary pigtails as needed.

Turn on the RF for both channels of the ATCBI-6 and ATCBI-5 – as required.

TEST AFTER MODIFICATION.

Using a Network Analyzer or Peak Power meter measure the Voltage to Standing Wave Ratio (VSWR) of the new ATCBI5 RF path. Ensure the VSWR is less than 1:1.5.

** Note: While measuring the VSWR on the ATCBI5 OMNI path ensure a load is on both the OMNI and Difference antenna paths **

ATCBI-5 Testing – Refer to Order 6340.27, Change 5, Chapter 6, ARSR-4 En Route Mode-S Antenna Beam Narrowing step 15 for the testing of the ATCBI-5 portion of the switch.

** Note: If the MX6 or PlotCD is unavailable for runlenght determination contact AOS230 405-954-2429 for assistance. **

ATCBI-6 Testing – This portion of the switch will be conducted as part of the ATCBI-6 SITE ACCEPTANCE TEST SPECIFICATION – Coverage and Performance Test.

RESULT OF MODIFICATION.  For the ATCBI-5 this modification allows the average beacon runlenght to continue to be reduced by approximately fifty percent according to the preceding modification ARSR-4 ENROUTE MODE-S ANTENNA BEAM NARROWING. At the same time the ATCBI-6 is allowed access to the antenna unaffected by that modification.

CHANGES TO INSTRUCTION BOOKS.  None

CHANGES TO INSTALLATION DRAWINGS.  None.

CHANGES TO RECORDED DATA.  Enter this SSD number, date, chapter, and change number on the appropriate FAA Form 6032-1, Airway Facilities Modification Record.

Address changes.  Submit facility address, copy count, and additions or deletions to AFZ-600, (202) 267-8582, per Order 1720.30.

CLARIFICATION OR COMMENTS.  This chapter will be included in the next revision to the table of contents.

RISKS.  If changes are not incorporated, unauthorized configuration may degrade the efficiency of the National Airway Systems (NAS) and the ability to maintain operations.

FALLBACK PROCEDURES.  If changes are not incorporated or unattainable by the installer, contact AOS-200 for field support assistance to clarify procedures and options.

- STATUS ACCOUNTING.   Providing your equipment is listed in the Facility/Service Equipment Profile (FSEP), the Maintenance Organization has opened a Log Equipment Modification (LEM) record in the Maintenance Management System (MMS).  Upon completion of this modification, you are required to close the LEM record and change the Maintenance Action Code (MAC) to a “G” if the modification was completed or a “W” if the modification is not applicable.  In the event that your equipment is not listed in the FSEP, it is your responsibility to open the LEM record upon receipt/completion of this Modification.  Verify that an “N” is in the “REP COD” field to ensure that the log entry will be upwardly reportable to the national database for National MOD Tracking.  The data is to be entered into the LEM as follows:

## FAC/SERV:	ATCBI

# Editor will verify that a valid equipment type is provided by the author from FSEP web site at URL

http://interweb.faa.gov/ats/aaf/aop/200/fsep/index.htm

## LOC/IDENT:	52AD

Editor will verify that the author has provided valid information indicating where the modification is ACTUALLY being installed according to FSEP data with how many modification kits are being issued:

1.  By Facility Identification Codes (FAC)  Use when ALL sites for a system will actually perform the modification. Identify ALL 4-letter FACs listed in FSEP from URL http://interweb.faa.gov/ats/aaf/aop/200/fsep

2.  By Site Identification (SID)  Use when site specific or only a few sites actually perform the modification. Identify the SID or list the SIDs as they exist in the FSEP at URL  http://aftechnet.faa.gov/

On AFTECHNET toolbar, select APPLICATIONS then select Facility Service and Equipment Profile (FSEP) to open the search form.  At the Facility Type field, select your facility type then at the Responsibility Code field select, Only Federal Facilities then select Search to create the report.

SHORT NAME:	SYS

Order No.:	SSM-ATCBI5

Documentation Services will put this information in at Start New Documents State.

Chapter:		001

Documentation Services will put this information in at Start New Documents State

## Change:		XXX

Editor will verify that the author has selected one of the following change types:

- DB 	(database)

- HW 	(hardware)

- SW 	(software)

- B 	(software and hardware)

- D 	(documentation)

- I 	(informational release)

Red words should be removed from this paragraph by composition at composition state.

- RECOMMENDATIONS FOR CHANGES.  Forward any recommendations for changes to this directive through normal channels to the National Airway Systems Engineering Division, AOS-200, Operational Support.

Richard A. Thoma

Acting Program Director for Operational Support

| LIST OF APPENDIXES AND ATTACHMENTS |
| --- |
| ITEM | DESCRIPTION | QUANTITY |
| APPENDIX 1 | APPENDIX 1 Test and Evaluation Gold Standard considerations | 1 |
| ATTACHMENT 1 | SSD TABLE OF CONTENTS | 1 |
| ATTACHMENT 2 | INSTRUCTION BOOK CHANGES | 1 |

# APPENDIX 1.  TEST AND EVALUATION GOLD STANDARD CONSIDERATIONS

- Purpose - This appendix communicates the type of Gold Standard testing that was accomplished on this directive, SSM-ATCBI5-007.  The scope of the testing conducted on this modification and test results are provided.  Any additional unique testing or evaluation beyond the normal modification tests, that needs to be conducted during the field installation, is included in the Test Limitation paragraph.

- Scope - This modification has completed development and systems testing.  The system test was conducted at the facility with the system modification baseline at software and hardware modifications through Order 6750.27.  Key site testing of this modification was conducted at two other facilities with the same baseline as the system test.

- Results - The system test was conducted at the XXXXXXX  ATCBI5 facility during periods of both peak and normal target load over a period of 4 days with customer representatives validating the user interfaces.  All system specialist user screens on the MDTs including the RMM functions were exercised and validated. (Provide any additional data that convey what conditions, length, type of analysis or other factors, which have a bearing on the thoroughness of the testing).  The system test was successful and completed on XX/XX/XXXX

Key site testing of this modification was conducted at the            facilities.  These        sites were selected to evaluate the modification at facilities that had the least and the maximum number of Display Processor Units.  Additionally, both remote and local antenna configurations were evaluated. (Provide any additional data that convey what conditions, length, type of analysis or other factors, which have a bearing on the key site testing.

- Test Limitations - This modification was tested and validated in all known configurations and no additional unique testing is required.

## OR

Test Limitations - This modification was tested in all variations of the ATCBI5 facilities except the two other configurations.  Additional testing as indicated in the below table needs to be conducted as indicated.

| Item number | User (tester) | On-site Test | Test Anomalies | Operational Impact | Remarks |
| --- | --- | --- | --- | --- | --- |
| 1. | System specialist | Perform the split screen capability test in the attachment | Other configuration adds additional displays | 4 hours of system down time needed | Both AT and system specialists will be required to conduct the test |
| 2. | System specialist | Perform the independent mode test in the attachment | Other configuration adds additional displays | 2 hours of system down time needed | Both AT and system specialists will be required to conduct the test |

ATTACHMENT 2.  INSTRUCTION BOOK CHANGES