Table of Contents

1	Introduction	1

1.1	Purpose	1

1.2	Background	1

1.3	Audience	2

1.4	Scope	2

2	ESS Guiding Principles	3

2.1	Business Principles	3

2.2	Technology Principles	3

2.3	Data Principles	4

3	ESS Implementation Process	5

3.1	How Other USDA Development Requirements Fit In	8

4	Implementation Process: Education and Dialog	10

4.1	ESS Liaisons	10

4.1.0	General Liaison Team	10

4.1.1	Integrators – Liaisons for Application Integration Option	10

4.2	Kickoff Meeting	11

4.2.0	How to Request a Pre-Implementation Meeting	11

4.3	ESS Support Site	11

4.3.0	How to Access the ESS Support Site	12

4.4	Agency ESS Lead	12

5	Implementation Process: Application Scoping and Planning	13

5.1	Scoping and Planning Pre-Requisites	13

5.2	Initial Planning Meeting(s)	14

5.3	Acceptance Package	14

5.3.0	Project Scoping and Planning Document	14

5.3.1	High-Level Milestone Chart	14

5.3.2	ESS Environment Guidelines	15

6	Implementation Process: Startup and Developer Setup	16

6.1	Tools Needed to Develop Your Application	16

6.1.0	Document Management	16

6.1.1	J2EE Application Server	16

6.1.2	Web Content Management	17

6.2	Account Setup	17

6.3	Identify Other Relevant USDA Projects	17

7	Implementation Process: Build and Deploy	18

7.1	ESS Software Development Lifecycle Environments	18

7.1.0	Local Development Environment	18

7.1.1	Development Environments	18

7.1.2	System Test Environments	19

7.1.3	Pre-Production Environment	19

7.1.4	Production Environments	20

7.1.5	Training Environment	20

7.1.6	Other Environments	20

7.2	Operational Services	20

7.2.0	Environment Scaling	21

7.2.1	Change and Release Management	21

8	Implementation Process: Operational / On-Going Support	22

8.1	Application and Hosting Service	22

8.2	Incident Management	22

8.3	Service Level Agreement	22

8.4	Application Update Process	22

9	Appendix A: ESS Applications, Development and Hosting Platforms, and Development Aids	23

9.1	Application Integration Options	23

9.1.0	AgLearn - eLearning Application	23

9.1.1	Common Employee Database	23

9.1.2	eAuthentication	24

9.1.3	Google Search Appliance	24

9.2	Platforms	25

9.2.0	Document Management (FileNet)	25

9.2.1	Web Content Management (Stellent)	26

9.2.2	J2EE Portal Application Server (Webspere Portal)	26

9.2.3	J2EE Application Server (Webspere Application Server)	27

9.3	Development Aids	27

9.3.0	Enterprise Shared Services Support Site	27

9.3.1	ESS Developer Library	27

9.3.2	Web Style Guidelines and Design Templates	28

Previous Change History

| Version | Date | Author | Comment |
| --- | --- | --- | --- |
| 1.0 | Dec 1, 2004 | ESS Team | Written by Liaison team with input from ESS Project Management. |
| 1.1 | Jan 20, 2005 | Barrett Witkin | Added information on Google Search Appliance. |
| 1.2 | March 31, 2005 | ESS Team | Major Revision of Document – ESS components, implementation process, and services offered all modified |

# Introduction

## Purpose

This document guides you through the steps to implement agency business applications using USDA’s Enterprise Shared Services (ESS). It outlines the implementation phases an agency team needs to work through and the tasks within each of those phases. This guide is your starting point to a constantly growing set of aids available to support your implementation.

## Background

ESS grew from agency-defined needs to provide enterprise-wide services. The ESS Business Case emphasizes common, shared services based on a set of principles for business, technologies, and data. ESS was built to promote the evolution of USDA business, applications, technology, and data toward a shared environment. Below is an overview of ESS, which is comprised of a suite of Application Integration Options, Platforms, and Development Aids.

Applications Integration Options

- AgLearn – USDA’s eLearning application.

- eAuthentication – USDA’s Authentication and Application Permissions service.

- Common Employee Database – USDA’s authoritative source for applications requiring USDA employee information.

- Google Search Appliance – The Google Search Appliance provides customizable, web search-engine functionality for USDA agency applications.

Platforms

- Document Management (FileNet) – Platform that allows agencies to create a system used to store, modify, and retrieve documentation.

- J2EE Portal Application Server (WebSphere Portal) – Platform that agencies can use to develop and host J2EE based applications using portal technologies.

- J2EE Application Server (WebSphere Application Server) – Platform that agencies can use to develop and host J2EE based applications.

- Web Content Management (Stellent) – Platform that can be used to allow non-technical agencies users to modify online application content.

Development Aids

- Enterprise Shared Services Support Site – a site which containing copies or links of development information needed to implement an application.

- Web Style Guidelines and Design Templates – Common Web standards that facilitate designing web sites and applications with a consistent look and feel.

- Developer Library – A set of components addressing commonly requested solutions. These can be leveraged by agency teams to speed an implementation. These components are not yet available.

The ESS Implementation Framework defines five phases that step you through component selection, design, and build and go-live. Each of these five phases is also described in this document, along with any related information resources, activities, documents and responsibilities. The five phases are:

- ESS Education and Dialog

- Application Scoping and Planning

- Startup and Developer Setup

- Build and Deploy

- Operational Support

## Audience

USDA agency stakeholders, business owners, and developers use this guide to learn about the activities and components, which impact the ESS implementation, specifically the required activities, roles, responsibilities, and handshakes or transition points.

## Scope

This guide provides a high level overview of ESS and the Implementation Process.  It is designed to help you understand and make prudent decisions to ensure successful ESS implementations.

# ESS Guiding Principles

USDA is transforming itself to deliver its information and services around common lines of business and customer expectations. With two primary goals in mind, USDA created the Enterprise Shared Services (ESS) to facilitate this transformation:

- Deliver information and services around customers.

- Leverage investment in information technology to eliminate duplication.

USDA is moving toward the use of common architectural solutions that enable USDA agencies to build their own applications while minimizing the costs associated with infrastructure and operations. By leveraging ESS, USDA will reduce application development and operational costs by leveraging economies of scale, product standardization, and avoidance of redundant effort and cost reduction.

In addition to agency needs, the following guiding principles played a significant role in the development of the business case for ESS.

## Business Principles

Integrated, coordinated, and standardized business processes allow USDA to deliver improved service to its customers. ESS enables greater cross-agency collaboration, use of shared solutions and best practices. The business principles of USDA’s Enterprise Architecture are:

- Simplify and unify business processes spanning multiple agencies.

- Provide common technical architecture for USDA operations and services.

- Increase collaboration among agencies and staff offices.

- Create a knowledge and resource sharing environment.

- Leverage agency expertise to support common lines of business.

- Avoid unnecessary duplication, complexity and costs.

- Enable agency resources to focus on performance of agency mission.

## Technology Principles

Technology principles have been put into place to promote consolidation and standardization of technology where appropriate. This results in significant increases in efficiency, while reducing costs to USDA. The technology principles of USDA’s Enterprise Architecture are:

- Consolidate agency-specific systems into single, enterprise systems serving multiple agencies.

- Implement data standards to enable sharing and re-use.

- Provide and support common application development platforms.

- Reduce future application development and maintenance time.

- Reduce system integration and consolidation costs.

- Avoid unnecessary duplication, complexity and costs.

- Reduce cost on software and hardware spending, application hosting, and business application development.

## Data Principles

A set of data principles supports the collection, storage, and use of data at USDA. By following these data principles, USDA is able to maximize data sharing and minimize costs associated with duplicate data management efforts.  The data principles of USDA’s Enterprise Architecture are:

- Use security requirements, network requirements, and cost to determine the physical location of data.

- Data supporting agency mission delivery is to be managed by the owning entity.

- Share data when possible to provide new and/or enhanced services to customers.

- Create common data standards across the enterprise to enable sharing and reuse and cut system integration and consolidation costs.

- Create databases “of record” when possible to eliminate redundancy and enhance the quality of data.

# ESS Implementation Process

The ESS implementation process is comprised of five phases that an agency team steps through to design and implement information systems using any ESS Platforms.

These five phases are:

- Education and Dialog – Introduction to ESS concepts, information resources and strategies for your application. Includes a kickoff meeting for agencies new to the ESS implementation process.

- Application Scoping and Planning – Assessment of project details and requirements to create a completed acceptance package. The acceptance package is used by the ESS and agency teams to appropriately procure development software licenses, set up development/test/administrator accounts, set up developer access to the ESS environments, scale ESS technology, and schedule ESS administrators to accommodate application needs.

- Startup and Developer Setup – Setup of development workstations, access to development environments, orientation to development aids available and introduction to agency teams working on similar projects.

- Build and Deploy – Development, test, and deployment of the application. Also includes execution of application integration tasks.

- Operational / On-Going Support – Go-live and steady state support of an application.

To integrate with any of the Application Integration Options, agency teams still need to complete the first two phases listed below. After that agency teams follow a separate implementation process per each Application Integration Option they plan to implement.

For more information on these separate implementation processes refer to the applicable Develop Your Application pages at www.shareservices.usda.gov.

Each of these phases is described in detail in the following sections starting with section 3.2 Education and Dialog. The next three pages contain:

- A flow chart outlining the ESS Implementation Process in terms of high-level processes (squares) and decision points (diamonds).

- A task list outlining major tasks, which teams are responsible for each and any supporting documents.

ESS Implementation Process

Implementation Process Task List

Phase I: Education and Dialog Tasks

| Task | ESS Team | Agency Team | Supporting Documents |
| --- | --- | --- | --- |
| Kickoff Meeting | X | X | ESS Kickoff Presentation, ESS Implementation Guide |
| Handoff to Specialized Liaison Teams | X |  |  |
| Coordinate Vendor Training | X |  |  |
| Product Training |  | X |  |

Phase II: Application Scoping and Planning Tasks

| Task | ESS Team | Agency Team | Supporting Documents |
| --- | --- | --- | --- |
| Scoping and Planning Meeting | X | X | ESS Kickoff Presentation ESS Implementation Guide ESS Architecture ESS USDA Department Directive |
| Support Scoping Document Completion | X |  |  |
| Complete Scoping Document |  | X |  |
| OCIO Approval of Project | X |  |  |

Phase III: Startup and Developer Setup

| Task | ESS Team | Agency Team | Supporting Documents |
| --- | --- | --- | --- |
| Create Accounts (Developer, Test, Administrator) | X |  | Web Content Management Developer Guide J2EE Application Server Developer Guide Document Management Developer Guide |
| Acquire and Setup Development Workstations |  | X |  |
| Deliver Development Software | X |  |  |
| Install Development Software | X |  |  |
| Test Access to ESS Environments |  |  |  |
| Scale ESS Environments |  | X |  |

Phase IV: Build and Deploy Tasks

| Task | ESS Team | Agency Team | Supporting Documents |
| --- | --- | --- | --- |
| Develop Application |  | X | Web Content Management Implementation Form J2EE Application Server Implementation Form Document Management Implementation Form Google Search Appliance Implementation Form () |
| Migrate Application to Test Environment |  | X |  |
| System Test of Application | X |  |  |
| Migrate Application to Pre-Production Environment |  | X |  |
| Test Certification | X |  |  |
| Performance Test of Application |  | X |  |
| Migrate Application to Production Environment | X |  |  |
| Test Production |  | X |  |

Phase V: Operational / On-Going Support Tasks

| Task | ESS Team | Agency Team | Supporting Documents |
| --- | --- | --- | --- |
| Launch Application |  | X | ESS Service Level Agreement |
| Maintain ESS Environments | X |  |  |

## How Other USDA Development Requirements Fit In

The ESS Implementation Process operates under the assumption that applications are adhering to all USDA OCIO application development policies standards.  Adherence to other applicable USDA processes and standards are prerequisites to implementing ESS in order to streamline the transition to the ESS hosting environment.

Information already generated in key work products during an agency project’s life cycle is utilized by the ESS team to better forecast your application’s development and hosting needs. This information is limited to what is necessary to support and sustain the ESS operation. Failure to comply with appropriate procedures and methods may result in lack of accurate or required information, and can thus lead to project delays.

Examples of relevant work products include the Capital Investment Control Process, Application Development Methodology, and the Information technology Waiver Process. For a complete listing of policies and guidance references, please contact the ESS team.

# Implementation Process: Education and Dialog

The Education and Dialog phase provides initial briefings and educational presentations to ensure that the Agency Project Team understands the tools and services offered by ESS.

## ESS Liaisons

The ESS Liaisons are the individuals who assist agencies through their implementation process. A Liaison is assigned to address and oversee each team’s education, planning/scoping, developer setup, build, testing and go-live needs. The ESS Liaison will coordinate participation and communication when other parties are needed to accomplish your goals (Operations team, Application Administrators, etc).

### General Liaison Team

General ESS Liaisons support the Implementation Process for the following Platforms and introduce you to the following Development Aids:

- Document Management (FileNet)

- Google Search Appliance

- J2EE Application Server (WebSphere Application Server)

- J2EE Portal Application Server (WebSphere Portal)

- Web Content Management (Stellent)

- Enterprise Shared Services Support Site

- Web Style Guidelines and Design Templates

- Developer Library (not yet available)

### Integrators – Liaisons for Application Integration Option

Each of the Application Integration Options requires specialized liaison teams who are trained to manage an agency team’s integration effort. These liaisons are commonly referred to as integrators. The following Applications have specialized ESS integrators:

- eAuthentication

- AgLearn

- Common Employee Database

- Google Search Appliance

Go to the ESS Support Site at www.sharedservices.usda.gov and access the corresponding Application Integration Option sections, for more information on how to contact any of these integration teams. General Liaisons can also put you in touch with integrators as needed.

## Kickoff Meeting

Agencies should request a kickoff meeting with an ESS Liaison to begin the Implementation Process. All agency stakeholders including agency business representatives, eGovernment Working Group representatives, application developers, system administration staff should participate in this meeting.

During the Kickoff meeting an ESS Liaison walks through an overview of ESS and the Implementation Process, answers any questions that your team may have, introduces your team to the ESS Acceptance Package and walks you through next steps. For more information on the Scoping/Planning document refer to section 3.2 Scoping and Planning.

If you intend to integrate your application with any of the Application Integration Options, the Liaisons at this meeting will forward you to the appropriate integration teams for follow-up meetings.

### How to Request a Pre-Implementation Meeting

To request a Kickoff meeting send an email to sharedservices@usda.gov with “Kickoff Meeting Request” in the subject line and the following information in the body:

- Agency Representative name, phone number, and email address.

- Application Name.

- Sponsoring Agency.

- Agency team’s work location/Preference for meeting location.

## ESS Support Site

Agencies looking for more information about any of the information covered in the Kickoff meeting can refer to the ESS Support Site at www.sharedservices.usda.gov.

This site contains in depth information regarding application planning, development and support topics.

Planning information is intended to assist agencies as they determine how best to leverage ESS to enhance the services that they deliver to their customers. Application development resources cover the Application Integration Options and Platforms by providing technical information, documentation from existing applications and development guides (development guides are not yet available). Application Support resources include IT and Hosting Information.

### How to Access the ESS Support Site

All USDA Employees can access this site using their eAuthentication employee account. Business partners requiring access to this site need to register for a level 2 customer eAuthentication account. The USDA project manager for the agency that acquired the business partner should then send an email to sharedservices@usda.gov with the partner’s name and eAuthentication User ID.

## Agency ESS Lead

Each agency should have an individual or team of individuals who will assist with identifying agency applications that need to Implement ESS Products. These individuals should also be members of the eGovernment Working Group (EGWG). They will work to keep agency teams apprised of the EGWG’s activities as well as the EGWG apprised of agency team progress and high level issues.

# Implementation Process: Application Scoping and Planning

During the Application Scoping and Planning Phase an agency team conducts an assessment of project details and requirements to create and sign off on an Acceptance Package.

The information contained in the acceptance package forms the baseline for the ESS and the agency team’s understanding of a particular project. The acceptance package is used by the ESS and agency teams to appropriately procure development software licenses, set up development/test/administrator accounts, set up developer access to the ESS environments, scale ESS technology, and schedule ESS administrators to accommodate application needs.

The scoping phase outlined in this document only pertains to following Application Integration Options and Platforms:

- Google Search Appliance

- Document Management (FileNet)

- J2EE Application Server (WebSphere Application Server)

- J2EE Portal Application Server (WebSphere Portal)

- Web Content Management (Stellent)

All other scoping and planning is conducted by integrators for each of the Application Integration Options. Go to the ESS Support Site at www.sharedservices.usda.gov and access the corresponding Application Integration Option sections for more information on how to contact the appropriate integrators. General Liaisons can also put you in touch with integrators as needed.

## Scoping and Planning Pre-Requisites

The Scoping and Planning process requires information from key work products likely already generated during an agency project’s life cycle. This information is utilized by the ESS team to better forecast your application’s development and hosting needs. Failure to comply with department procedures and development methods may result in lack of accurate, required information, and can thus lead to project delays.

Prior to engaging in the scoping phase, agency teams should make certain that they are addressing all required policies and using department development standards. For a complete listing of policies and guidance references, please contact your ESS liaison.

## Initial Planning Meeting(s)

The purpose of the Initial Planning Meeting is to work through the Acceptance Package and its components. The liaison assigned to an agency team can help the participants understand how to best complete the documentation as well as answer any questions that may come up. The liaison can also refer the agency team to information that can aid with particular scoping and planning decisions.

## Acceptance Package

The information contained in the acceptance package forms the baseline for the ESS Team’s understanding of the project, establishes the high-level tasks that both the ESS Team and agency are committed to supporting, and outlines the guidelines for build and operating tasks in the ESS environment. Its components are outlined in the following sections.

### Project Scoping and Planning Document

This document was initially completed by individuals in your agency and refined through iterative conversations between the project team and the ESS Team.  The information collected through this form allows the ESS Team to plan for the necessary resources to support the project and manage expectations appropriately.

The document is split into a number of different categories which include:

- Contact Information

- General Project Information

- Architecture Growth - This information is used to determine modifications needed to be made to the ESS architecture in order to maintain standard performance requirements.

- Implementation Schedule – This information is used to validate that the ESS environments can be scaled and that ESS team resources can be made available per an agency’s timeline.

### High-Level Milestone Chart

This table delineates significant events/activities that the agency is responsible for and those the ESS Team will support along with estimated completion dates.  While this list is not exhaustive, it does focus on commitments that all concerned must accomplish in order to ensure the project completion dates are met.

This document is not yet completed.

### ESS Environment Guidelines

This collection of diagrams and guidelines describe the nature of the ESS environment and prepare the project team for understanding how they will operate.  The guidelines include general support activities that the National Information Technology Center (NITC) hosting facility provides.   Additional factors that must be considered when working in a shared environment are also described.

- Draft Service Level Agreement – This document describes the types of services that an agency using ESS can expect. It outlines and quantifies performance expectations for each of those different services.

- Summary of Additional Costs – ESS has been funded through agency contributions as well as green book contributions. Agencies receive a share of services and licensee based upon their contributions. Should an application exceed an agency’s share of services and licenses provided additional compensation will be required. In such a scenario this document outlines an agency’s allotted share of services as well as quantifies any additional costs.

This document is not yet completed.

# Implementation Process: Startup and Developer Setup

During the Startup and Developer Setup phase, agency developers work to setup up the tools they will use to build their application. The ESS team sets up user accounts that an agency team will need for the Build and Deploy phase and introduces an agency team to other teams that may be implementing a similar solution.

Note: Information in this section only applies to ESS Platforms. For more information on developer setup for any Application Integration Options please refer to the applicable Develop Your Application pages at www.shareservices.usda.gov.

## Tools Needed to Develop Your Application

The tools and workstations needed to develop an agency application depend upon the platform being used and agency team requirements.  The following sections outline at a high level the tools needed to develop on each of the ESS platforms. Each section also explains where to find more in-depth information on developer tools.

### Document Management

The Document Management platform is based on the FileNet Content Management solution. Developers do not need to install any specific software in order to work with this product. Developers do need a workstation that has network access to the Document Management environments. Two developers from each agency team will have limited administrative access to their object stores on the Document Management servers.

For more information on getting started with Document Management development, refer to the Document Management Developer Guide, which is still being finalized. In the interim, contact your ESS Liaison to work you through any setup steps needed.

### J2EE Application Server

The J2EE Application Server platform is based on the WebSphere and WebSphere Portal Application Servers. The recommended Integrated Development Environment (IDE) for building applications using either the J2EE Application Server or J2EE Portal Application Server platforms is WebSphere Studio Application Developer (WSAD). WebSphere Studio Site Developer (WSSD) provides a cost effective alternative for agency teams that require similar functionality, but do not need java bean development support.

For more information on getting started with J2EE Application Server development, refer to the J2EE Application Server Developer Guide, which is still being finalized. In the interim, contact your ESS Liaison to work you through any setup steps needed.

### Web Content Management

The Web Content Management platform is based on the Stellent Universal Content Management solution. Developers can choose to install Stellent SiteBuilder in order to develop an application using Stellent’s web content management system. However, is not required.

For more information on workstation requirements for Web Content Management development setup refer to the Web Content Management Developer Guide, which is still being finalized. In the interim, contact your ESS Liaison to work you through any setup steps needed.

## Account Setup

The number and type of accounts required to build an application vary based on the platform used for development (e.g., FileNet, Stellent, or WebSphere) and the agency team’s needs.  A liaison will work with each project team to set up accounts in accordance with the team’s scoping document, and your development, testing, and administrative needs.

For more information on getting started with J2EE Application Server development, refer to the J2EE Application Server, Web Content Management, or Document Management Developer Guides, which is still being finalized. In the interim, contact your ESS Liaison to work you through any setup steps needed.

## Identify Other Relevant USDA Projects

One of the main goals of ESS is to increase the level of information sharing across USDA agencies while at the same time reducing redundant effort.  This includes not only fact-based information but also work products, such as design documentation and re-usable code.  To that end, liaisons work with agency teams to identify any other agency teams who have already or are in the process of developing a similar application. Agency teams working on similar projects should use this introduction to assist one another.

# Implementation Process: Build and Deploy

During the Build and Deploy phase, an agency team works through the Application Development Lifecycle. During this lifecycle agency teams build and test their applications, deploying them to appropriate ESS environments for each step.

Note: Information in this section only applies to ESS Platforms. For more information on build and deploy for any Application Integration Options please refer to the applicable Develop Your Application pages at www.shareservices.usda.gov.

## ESS Software Development Lifecycle Environments

There are five separate environments each of the ESS platforms. The different environments facilitate an application’s software development lifecycle. The intended use of each of the environments is outlined in the following sections.

Note: Application Integration Options integrate with hosted applications and therefore can consist of a different collection of environment types than those listed below.

### Local Development Environment

A local development environment is recommended for agency team developers that intend to build components of agency and cross-agency applications using the J2EE Application Server or J2EE Portal Application Server platforms.

Using a local development environment should speed the initial build and unit test process. This environment will not be integrated with other ESS platforms. Integration work should await the move into the ESS Development environment.

### Development Environments

The development environments are used by agency team developers to build components of agency and cross-agency applications.  Activities performed in the development environments include:

- Development of J2EE websites and WebSphere Portal applications.

- Creation of Web Content Management workflows and templates.

- Creation of Document Management workflows.

- Integration of any agency applications that utilize more than a single ESS application or platform.

### System Test Environments

The System Test Environments are used by agency teams to perform system test, which determines in a controlled situation that the application has been developed properly. Testing is a critical part of the application development lifecycle and has to be performed in an environment isolated from development changes to ensure valid results. Activities performed in the system test environments include:

- System Testing

- Regression Testing

- Integration Testing

System testing is the agency team’s responsibility, including creation of test scripts, test execution, troubleshooting and issue diagnosis/resolution. All applications residing on the ESS framework are required to complete thorough Component and System Test prior to entry into the Pre-Production Environment. A test plan should be sent to your Agency Liaison before the ESS team can facilitate migration to Pre-Production.

### Pre-Production Environment

The Pre-Production environment is used to conduct performance testing. This helps to determine how an application would behave under high volume use, an important part of preparing an application for production. By simulating user load, agency teams can validate that their application is performing according to planned response times. The Pre-Production environment is also used to perform a final verification of a new application releases or web content. Activities performed in the Pre-Production environments include:

- Load, or "volume" tests, determining the response times for specific activities at various load levels.

- Endurance tests, that execute the same activity over and over again over a period of time to determine if there are any memory leaks

- Throughput tests, that determine how many transactions of a specific type can be completed in a given period of time

- Web content staging.

All applications residing on the ESS framework are required to complete thorough Performance Testing prior to migration to Production Environment. Performance Testing will be done with the use of Mercury LoadRunner, installed at NITC.  Resources are available at NITC to assist in performance test script creation, but agency teams need to participate in that script creation process. While these tests are performed by ESS resources, diagnosis of issues and tuning of the system to resolve those issues is the sole responsibility of agency teams.  The ESS Team will work with agency teams to resolve any environment-wide issues found.

### Production Environments

The production environments are used by agency teams to host and manage the live version of agency and cross-agency applications. To maximize stability, only the ESS Team can make changes to the Production environments. Activities performed in the production environments are:

- Hosting of live websites and web applications.

- Content creation, approval and deployment.

- Document management.

- Assignment of end user security attributes.

### Training Environment

The training environment is used by agency team conduct training for application users. Training can be particularly helpful to teach users as of yet unreleased application functionality, so that once the new functionality is released agencies have minimized user learning curves.  It is necessary to have an isolated training environment to avoid corrupting production data or releasing sensitive production information to unintended users.

### Other Environments

The ESS architecture consists of a total of seven environments for each of the Development and Hosting Platforms. While five of these environments are for the software development lifecycle as described in the previous sections, the two remaining environments are used exclusively by the ESS team to expand and maintain platform functionality. These two environments and more details on each are described below:

- Integration Development Environment – Any software patches, component fixes, upgrades, or new components are created and integrated with the other portions of the ESS architecture in this environment.

- Integration Test Environment – Any software patches, component fixes, upgrades or new components are thoroughly tested by the ESS team in this environment.

## Operational Services

The ESS team provides several services to support the build, test and deployment of your application. Each of those services is described in the following sections.

### Environment Scaling

The ESS architecture is designed to operate per performance standards. Based on information collected in a Scoping/Planning document, the ESS architecture is modified to maintain those performance standards even after a new application is brought on. For example, if an agency team were to estimate that its application would need to support 20 concurrent users, the ESS Team would need to add to capacity accordingly before that application went live (current capacity + 20 concurrent users).

### Change and Release Management

The Enterprise Shared Services team has a formal process for supporting the on-boarding of applications into each of the ESS environments. The goal of this process is to ensure that new applications, as well as those already residing on the infrastructure, function as planned.

Change Management is the organization and planning needed to make any modifications, or change requests, to the ESS environments. Change Management takes into account any requirements for modifications. For example, before an application can be migrated from the System Test to the Pre-Production environment, System Test must have been completed. The Change Request would need to include information describing the testing done. Release management is the act of actually performing the change request. Release management is performed in a manner that could be backed out should any issues arise.

# Implementation Process: Operational / On-Going Support

This phase begins once an application goes live. It includes Application/Hosting services, Service Desk functions and Service Level Agreement (SLA) execution. Application updates are also addressed in this phase.

Note: Information in this section only applies to ESS Platforms. For more information on operational/on-going support for any Application Integration Options please refer to the applicable Develop Your Application pages at www.shareservices.usda.gov.

## Application and Hosting Service

The ESS Application and Hosting Services includes system maintenance, upgrades and incident resolution. System maintenance tasks ensure that the hardware, operating systems and software that make up the ESS Development and Hosting Platforms continue to function properly. Upgrade tasks include installation, test and configuration of any necessary system updates or security patches. Incident resolution tasks are activities performed to fix any functionality issues whether found preemptively by the ESS team or reported by agency teams.

Any changes made to the environment must go through the Service Management process, which documents, evaluates, tests and communicates all change requests prior to actually deploying them through a Release Management process.

## Incident Management

Incident Management is the process which receives and acts upon incident alerts, and then subsequently handles the notifications and updates to agency teams, including resolution to those incidents.  Additionally, any planned system outages are communicated to the impacted user-base via this process.

## Service Level Agreement

A Service Level Agreement (SLA) is put into place between agencies and the ESS team. This SLA outlines performance standards for applications hosted in the ESS environment, including incident resolution criteria and other support specifics.

## Application Update Process

Agency applications that require updates to their production code need to go through an abbreviated version of the implementation process. Rather than contacting the Services Desk, these applications should contact their liaison who can walk them through the process.

# Appendix A: ESS Applications, Development and Hosting Platforms, and Development Aids

USDA has developed a suite of products which are collectively known as Enterprise Shared Services. ESS is made up of three categories:

- Application Integration Options

- Platforms

- Development Aids

Each of these three categories is described in the following sections, along with a high level overview of each of the services within each category. These overviews should be used as introductions only. For more information on any of the ESS components please go to the ESS Support site at www.sharedservices.usda.gov or schedule a Kickoff meeting with your liaison.

## Application Integration Options

These are enterprise systems that agency applications can choose to integrate with to perform commonly repeated functionality. The enterprise systems have people, processes, and technology in place to facilitate the aforementioned functionality. Integration typically entails configuration of the enterprise system and modification of the integrating agency application.

### AgLearn - eLearning Application

AgLearn is the USDA’s eLearning application. It is designed to facilitate the delivery and tracking of educational services to USDA employees, partners, and customers. AgLearn provides its users with an educational gateway to all USDA electronic training resources, supplying them with a course selection process and the ability to view progress in their personalized learning development plans. It provides training registration authorities the ability to assign students to courses as well as track course and learning development plan completion.

By doing all this, AgLearn increases the availability to training, lowers training development expenses, increases training methods available and maximizes accountability and tracking capabilities.

### Common Employee Database

The Common Employee Database (CED) is the authoritative source for applications requiring USDA employee information. It gathers employee information from the National Finance Center and preformats it into standard data types and sizes. Once that is completed, data can be easily and securely distributed as customizeable XML files to requesting agency information systems. These files can be distributed on a pre-specified schedule,

By doing all this, the CED minimizes overhead costs by creating a single databases of record in turn reducing redundancy and enhancing data integrity. It eliminates the need for user administration by business applications by facilitating systematic authorization decisions.

### eAuthentication

eAuthentication is the USDA’s Authentication and Application Permissions application which provides a number of services.  First, eAuthentication allows users to employ a single account (set of credentials – User ID and Password) to gain Single Sign-On access across all integrated USDA applications. Users obtain these credentials through a combination of registration and identity proofing processes each of which correspond to OMB levels of assurance (levels 1 and 2 are currently supported).

eAuthentication also enforces customizable Application Permissions, restricting user access to each integrated application per agency specifications. For example, an application could specify that only level 2 users from Illinois have the proper Application Permissions to gain access. eAuthentication also facilitates application Authorization (application side Application Permissions) by passing user attributes to an application as header variables.

The registration processes and associated identity proofing methods that eAuthentication facilitates are designed to comply with policies outlined in: OMB M-04-40: E-Authentication Guidance for Federal Agencies and NIST Special Publication 800-63: Electronic Authentication Guidance.

For more information on eAuthentication refer to sharedservices.usda.gov. The USDA department directive

### Google Search Appliance

The Google Search Appliance provides customizable, web search-engine functionality for USDA agency applications. Agency developers can create search forms that integrate with the Google Search Appliance. These search forms submit user search request information to the Google Search Appliance, which then processes those requests and returns relevant results.

The Google Search Appliance crawls, or searches through agency-defined collections of web pages on a regular basis to create searchable indices. These indices are then used to execute actual search requests.

Agency teams can customize Google search results by defining which web pages to include in collections. These collections filter the web pages that are returned as results for end-user searches. For example, if an agency team needed a search form that allowed employees to search only internal USDA web pages, that application team would identify these USDA pages and create a particular collection for them. The application’s search form would refer to this particular collection, and the Google Search Appliance would only return results if they were included in that particular collection.

The Google Search Appliance is integrated with eAuthentication and is thus able to search protected sites. It filters search results when searching protected pages, only returning results that a user is authorized to view.

## Platforms

Platforms enable agency teams to build, test and run their business applications. Each of these platforms and their high level functionality are described in the sections below.

To help agency teams better understand the tools available, specifications for each of the platforms are also listed in the following sections.  Software upgrades often create new capabilities, so this information pertaining to the software, application servers, databases and operating systems should help agency teams understand what functionality is available.

Note: The software, application servers, databases and operating systems information is complete as of March 1, 2004, but may change in the future.

### Document Management (FileNet)

The Document Management platform allows agencies to create a system that users can employ to store, modify, retrieve and reuse documentation across the organization. Application teams can create document-based, customized workflows, which are processing templates that specify the steps, resources, and routing logic needed to complete a business process such as publishing a document.

The Document Management platform has the capability of being integrating with Web Content Management, so that documents and records stored could be published as well as incorporated in Web Content Management search functionality.

The Document Management platform is based on FileNet’s Document and Records Management Suite v 2.0.1, including Application Engine P8, Process Engine P8, Rendition Engine P8, Content Engine P8 and Process Analyzer P8 components. Other platform components include:

- Operating System: Windows 2000 Advanced Server

- Application Server: WebSphere Application Server 5.0.2

- Database: Oracle 9.2.0.4

### Web Content Management (Stellent)

The Web Content Management platform allows agencies to create a system that allows non-technical users to contribute, modify and approve content that can then be published on agency web applications. Application teams can create content-based, customized workflows which are processing templates that specify the steps, resources, and routing logic needed to complete a business process surrounding updating, approving and publishing web content. Application teams can also create templates for publishing web-based content.

The Web Content Management platform has the capability of being integrating with WebSphere Portal based applications, so that content on Portal pages can be updated through Web Content Management service. It can also be integrating with Document Management, so that documents and records stored there could be published as well as incorporated in Web Content Management search functionality.

The Web Content Management platform is based on Stellent’s Content Management Suite v7.11 including Content Server, Web Content Management, Content Integration Suite, and Content Portal Suite for WebSphere components. Other platform components include:

- Operating System: Windows 2003 using IIS

- Database: Oracle 9.2.0.4

### J2EE Portal Application Server (Webspere Portal)

The J2EE Portal Application Server platform provides USDA agencies an architecture on which they can develop and host various J2EE based applications. The architecture consists of 5 different environments geared toward software development lifecylce stages. Each of those environments hosts the J2EE Portal Application Server platform and interfaces with an Oracle database and IBM Directory Server LDAP.

The J2EE Portal Application Server platform also includes portal technologies that can be used to incorporate disparate applications (or application functions) into a single Portal, customize user experiences based upon their attributes, contain web content populated and managed by web content management service and incorporate “Portlets" which are reusable applications that can be deployed across multiple sites.

The J2EE Portal Application Server platform is based on IBM’s WebSphere Application Server v5.0.2 including the Portal Extend with FP2, Application Server EE with FP2, Load Balancer, Edge Server, Caching Proxy and Deployment Manager components. Other platform components include:

- Operating System: SuSe Linux SLE8 2.4 Kernel

- Database: Oracle 9.2.0.4

- LDAP: IBM Directory Server on DB2 database

### J2EE Application Server (Webspere Application Server)

The J2EE Application Server platform provides USDA agencies an architecture on which they can develop and host various J2EE based applications. The architecture consists of 5 different environments geared toward software development lifecylce stages. Each of those environments hosts the J2EE Application Server platform and interfaces with an Oracle database and IBM Directory Server LDAP.

The J2EE Application Server platform is based on IBM’s WebSphere Application Server v5.0.2, Application Server EE with FP2, Load Balancer, Edge Server, Caching Proxy and Deployment Manager components. Other platform components include:

- Operating System: SuSe Linux SLE8 2.4 Kernel

- Database: Oracle 9.2.0.4

- LDAP: IBM Directory Server on DB2 database

## Development Aids

### Enterprise Shared Services Support Site

The ESS Support Site is the resource that application teams can use to find ESS information including planning, development and technical topics. Planning information assists with defining and addressing a business case, creating a project plan and identifying ESS solutions available. Application Development resources include WebSphere Portal, Web Content Management, Document Management, and CED information, documentation and technical guides. Application Support resources include IT and Hosting Information.

The ESS Support Site also contains feedback forms which are used to collect input to better meet application team needs.

### ESS Developer Library

ESS Developer Library consists of a set of components and frameworks that can be utilized by each agency teams using the ESS Platforms. These components and frameworks can be leveraged by agency teams to eliminate the need for redundant work, support the use of development standards and ensure efficient application architecture. Examples of these components include standard baseline workflows, templates, publishing components, imaging services, and generic portlets.

The ESS Developer Library is currently being developed and is not yet available.

### Web Style Guidelines and Design Templates

Common Web standards have been developed and are available for agencies to use when designing and developing Web sites and Web-based applications. USDA's Web Style Guide describes the standards for look, feel, and navigation across all of USDA's public-facing sites and applications. A toolset comprised of design blueprints (wireframes), graphical templates, and HTML templates are available for agencies for use along with educational materials addressing following subjects:

- Section 508 compliance

- Writing content for the Web

- Usability

- Wireframe development

- How to use Photoshop

# Text boxes

Enterprise Shared Services (ESS) Implementation Guide Version 1.3

March 2005

United States Department of Agriculture

eGovernment Program