PART I - THE SCHEDULE

SECTION A

CONTRACT FORM

A.1  DETAILED TABLE OF CONTENTS

This contract consists of the following Sections:

SECTION A - SOLICITATION/CONTRACT FORM, SF33                              PAGE

A.1  DETAILED TABLE OF CONTENTS	  i

SECTION B - SUPPLIES OR SERVICES AND PRICES/COSTS

B.1	LISTING OF CLAUSES INCORPORATED BY REFERENCE	B-1

B.2	ESTIMATED COST AND AWARD FEE	B-1

B.3	SCOPE OF WORK	B-2

B.4	CONTRACT FORM	B-2

B.5	CONTRACT FUNDING	B-3

B.6	CONTRACT EFFECTIVE DATE	B-3

SECTION C - DESCRIPTION/SPECIFICATIONS/WORK STATEMENT	C-1

SECTION D - PACKAGING AND MARKING

D.1	LISTING OF CLAUSES INCORPORATED BY REFERENCE	D-1

D.2	PACKAGING, HANDLING, AND TRANSPORTATION	D-1

SECTION E - INSPECTION AND ACCEPTANCE

E.1	LISTING OF CLAUSES INCORPORATED BY REFERENCE	E-1

E.2	INSPECTION AND ACCEPTANCE	E-1

E.3	QUALITY ASSURANCE SURVEILLANCE PLAN	E-1

SECTION F - DELIVERIES OR PERFORMANCE

F.1	LISTING OF CLAUSES INCORPORATED BY REFERENCE	F-1

F.2	PERIOD OF PERFORMANCE	F-1

F.3	COMPLETION OF WORK	F-1

F.4	OPTION TO EXTEND COMPLETION DATE	F-1

F.5	OPTION FOR THE INCREMENTAL INCREASE OF EFFORT

REQUIRED DURING CONTRACT PERFORMANCE	F-6

F.6	SHIPPING INSTRUCTIONS	F-7

SECTION G - CONTRACT ADMINISTRATION DATA                                    PAGE

G.1	LISTING OF CLAUSES INCORPORATED BY REFERENCE	G-1

G.2	AWARD FEE FOR SERVICE CONTRACTS	G-1

G.3	SUBMISSION OF VOUCHERS FOR PAYMENT	G-2

G.4	TECHNICAL DIRECTION	G-3

G.5	SECURITY/BADGING REQUIREMENTS FOR FOREIGN

NATIONAL VISITORS AND EMPLOYEES OF FOREIGN

CONTRACTORS 	G-4

G.6	RESERVED	G-5

G.7	UNDERSTANDING WITH RESPECT TO COST VARIATIONS	G-5

G.8	INDIRECT COST CEILINGS	G-6

G.9	IDENTIFICATION OF EMPLOYEES	G-7

G.10	GOVERNMENT FURNISHED PROPERTY 	G-8

G.11	TRAVEL OUTSIDE OF THE UNITED STATES 	G-8

SECTION H - SPECIAL CONTRACT REQUIREMENTS

H.1	LISTING OF CLAUSES INCORPORATED BY REFERENCE	H-1

H.2	REPRESENTATIONS, CERTIFICATIONS, AND OTHER

STATEMENTS OF OFFERORS	H-1

H.3	KEY PERSONNEL AND FACILITIES	H-1

H.4	HANDLING OF DATA	H-2

H.5	LEVEL-OF-EFFORT (COST)	H-2

H.6	YEAR 2000 COMPLIANCE	H-3

SECTION I - CONTRACT CLAUSES

I.1	LISTING OF CLAUSES INCORPORATED BY REFERENCE	I-1

I.2	APPROVAL OF CONTRACT	I-3

I.3	OMBUDSMAN	I-3

I.4	OPTION TO EXTEND THE TERM OF THE CONTRACT	I-4

I.5	PAYMENT FOR OVERTIME PREMIUMS	I-4

I.6	TAXES--FOREIGN COST-REIMBURSEMENT CONTRACTS	I-5

I.7	PROMPT PAYMENT	I-5

I.8	RESERVED

I.9	GOVERNMENT PROPERTY (COST REIMBURSEMENT, TIME-

AND-MATERIAL, OR LABOR-HOUR CONTRACTS)

(DEVIATION)	I-10

I.10	CLAUSES INCORPORATED BY REFERENCE	I-15

I.11	AUTHORIZED DEVIATIONS IN CLAUSES	I-15

##### I.12	GOVERNMENT SUPPLY SOURCES	I-15

##### SECTION J - LIST OF ATTACHMENTS	J-1

SECTION B

SUPPLIES OR SERVICES AND PRICES/COSTS

B.1	LISTING OF CLAUSES INCORPORATED BY REFERENCE

NOTICE:  The following contract clauses pertinent to this section are hereby incorporated by reference:

I.	FEDERAL ACQUISITION REGULATION (48 CFR CHAPTER 1)

CLAUSE

NUMBER		DATE			TITLE

No FAR By reference clauses in Section B.

II.	NASA FEDERAL ACQUISITION REGULATION SUPPLEMENT (48 CFR CHAPTER 18)

CLAUSE

NUMBER		DATE			TITLE

No NASA By reference clauses in Section B.

(End of clause)

B.2	ESTIMATED COST AND AWARD FEE

(a)	The estimated cost of the completion-form services of this contract is $51,601,495.  The maximum available award fee is $3,252,941.

The estimated cost of the level-of-effort services of this contract is $12,845,596.  The maximum available award fee is $808,484.

The total estimated cost and maximum award fee are $68,508,516.

(b) The criteria and procedures for earning the award fee set forth in this clause are specified in Attachment J-III, Award Fee Plan.  The amount of award fee earned shall be determined in accordance with the provisions of the Award Fee Plan and the evaluation period schedules delineated in Attachment J-III, Appendix 3.

(c) The estimated cost and maximum award fee set forth above are based on (1) the unit cost and fee values for interpretation, translation, and training, which are set forth in Attachment J-III, Appendix 4, and the Government’s estimated unit requirements which are set forth in Attachment J-I,  (2) the total direct labor hours set forth in Article H.5.  If, during the period of the contract, the Government’s actual requirements exceed one or more of the estimates in Attachment J-I, the contracting officer will issue a contract modification setting forth a revised estimate (or estimates), and increasing the contract estimated cost and maximum award fee proportionately.  The unit cost and fee values, which will be used for this purpose are those which apply to the time period during which the additive units are expected to be furnished.

The maximum award fee set forth above for unit deliverables (interpretation, translation, training) and level-of-effort direct labor hours is, as indicated in the preceding paragraph, an estimate which is based on the Government’s expected requirements. Notwithstanding any other provision of this contract, the amount of fee, which will be made available for earning by the contractor, will be in accordance with Attachment J-III. The number of units and direct labor hours delivered shall be the actual number of units and direct labor hours delivered and reported on DRL line item numbers 2,3,& 5 within the award fee period.

(End of clause)

B.3	SCOPE OF WORK

The Contractor shall, except as otherwise provided, furnish the necessary personnel, facilities, materials, services, and management necessary to accomplish the requirements set forth in Section C, Statement of Work, of this contract.

(End of clause)

B.4	CONTRACT FORM

(a)  The work contemplated by this contract will be accomplished under “completion” and “term” forms of contract as these terms are defined in paragraphs 16.306(d) (1) and (2) of the Federal Acquisition Regulation (FAR).  All of the work required hereunder, except that specifically identified in paragraph b.  below, will be performed on a “completion” basis.

(b)  The requirements set forth in the Statement of Work paragraph 2.4 will be performed on a “term” form basis, and will be subject to the Level-of-Effort (LOE) provisions set forth in Article H.5.

(End of clause)

B.5	CONTRACT FUNDING (NASA 1852.232-81)(JUN 1990)

For purposes of payment of cost, exclusive of fee, in accordance with the Limitation of Funds clause, the total amount allotted by the Government to this contract is $55,645,305. This allotment is for Russian Language and Logistics Services and covers the following estimated period of performance:

(a) February 3, 1997 through June 2, 2003.

(b) An additional amount of $3,701,207 obligated under this contract for payment of fee.

(End of clause)

B.6	CONTRACT EFFECTIVE DATE

The contract effective date is February 3, 1997.

[END OF SECTION]

SECTION C

STATEMENT OF WORK

1.0	Introduction

This Statement of Work (SOW) describes the work to be performed and the deliverables to be provided by the contractor under the Russian Language and Logistics Service (RLLS) contract.

The contractor shall manage and provide all necessary personnel, materials, equipment, and facilities, except as otherwise stipulated, for translation, interpretation, language training, and logistics services required by this contract.  These requirements apply to current and future programs involving JSC human space flight activities.  This contract is directly related to mission operations and integration functions being carried out by NASA and the Russian Space Agency (RSA), including their respective contractors. It is critical that all translation and interpretation associated with flight operations be properly performed in order to ensure the safety of the flight crew and  the success of the mission.  This contract provides for the communication and logistics services through which NASA and the RSA integrate their respective human space flight programs.  Languages other than English and Russian are not covered under this contract.

The contractor shall perform SOW requirements in a timely, cost-effective, and efficient manner without compromising the quality of the services.  The contractor shall deliver services to a diverse set of users, primarily in the United States and Russia, and other countries as required.  The interpretation, translation, training, and logistics services provided under this contract shall have management, cultural, scientific, and technical aspects.  The following are example subject areas:

a.  Engineering and Mission Operations

Aerospace Engineering (e.g. spacecraft structures and systems, engineering and functional drawings, mechanical systems, software development, avionics), Space systems (e.g. communications, crew support, rendezvous, docking systems), Operations (e.g. mission planning and support, payload integration, crew training, extra-vehicular activity,  assembly techniques, safety), and Space environment (e.g. thermal, radiation, etc.).

b.  Sciences

Biomedicine (e.g. medicine, flight medicine, or medical research); Life Sciences Research (e.g. physiology, behavior, space flight environment); and Physical Science Research (e.g. microgravity, Earth observation, materials science, radiation).

c.  Administration

Management (e.g. policy, planning, organizational authority and interfaces), Integration (e.g. joint agreements, protocols, integration boards and panels), and Public Relations.

2.0	Contractor Services

The contractor shall deliver the following services: translation, interpretation, Russian language training, and logistics.  Section J, Attachment I, provides the expected requirements for the volume of these services to be delivered.

The Contracting Officer’s Technical Representative (COTR), or the Contracting Officer (CO) will authorize transmission of requirements for services to the contractor via Service Request (SR) forms (see Section J, Attachment II). These forms will be initiated by the COTR, CO or a designated, authorized representative.  The contractor shall respond to each SR with a work plan as required (see DRL line item 1) which complies with the requirements of the SR for providing the requested services.  Work plans are not required for translation work of less than 100 pages in length.  Where specified in an SR, the contractor shall provide services on a continuous basis to NASA without a work plan or additional SRs.  Continuous services are those which require support on a daily, full-time, or regularly scheduled basis.  The SR initiator has the authority to waive the work plan requirement.

The contractor shall provide a management point-of-contact who can be reached quickly by NASA at all times.

Because of the nature of human space flight, some services provided by the contractor are deemed safety critical due to the potentially dangerous results of an error.  Some of these safety-critical tasks require special training and certification for contractor personnel providing the services.  The contractor shall ensure uninterrupted service for these safety critical tasks.  Other certifications or approvals may be required for some work environments.  Examples include Embassy access clearances for the Moscow Liaison Office (MLO), Russian military approval for Star City, or aircraft certification for some NASA planes.

2.1	Translation

The contractor shall deliver Russian to English and English to Russian document translations. Section J, Attachment I, provides JSC’s expected requirements for the volume of these services to be delivered.  A page is defined as 250 English words. Document translation shall include, but not be limited to, technical documents, engineering drawings, written agreements and protocols, and formal and informal correspondence.

Special circumstances will dictate that some translations be provided in real-time or within hours.  The SR will stipulate the required completion time of the translation work.  When a continuous service SR is utilized for translation of daily correspondence, the Translation Request Form will indicate the required completion time (Section J, Attachment J-VIII).

2.1.1	Safety Critical Translation Tasks

The following tasks have been identified as safety critical translation tasks.  They are a subset of the entire body of translation work to be performed by the contractor.

2.1.1.1	Mission Control Translation

All translation and interpretation associated with flight operations are critical to the safety of the flight crew and for  the success of the mission.  Translation services will be required on a 24-hour per day basis during real-time mission operations. Each contractor employee supporting real-time mission operations shall be proficient in both interpretation and translation.  Specific translation tasks will be defined by NASA.  Special certification training will be administered by NASA.  Satisfactory completion of the training will be determined by NASA.

NASA conducts mission simulations to train flight crew and Mission Control Center (MCC) support teams.  The same contractor personnel that will provide translation services for specified real-time mission operations must provide translation services for any simulations for that mission.

2.1.1.2	Flight Data File Translation

The translation of joint Flight Data File (FDF), Operations Data File (ODF), and Flight Rules documentation used by crewmembers aboard either Russian or U.S. space vehicles is considered a safety critical task.  Contractor personnel performing this service shall provide daily translation and interpretation in support of mission planning and procedures development.  Due to the unique terminology, formats, and computer systems used in FDF, ODF, and Flight Rule development, continuity of contractor personnel performing the services in this area is required.

2.1.1.3	Spacecraft Software Related Translations

The translation of documents that are directly related to spacecraft software is considered a safety critical task.  Services in this area involve using terminologies in the areas of ADA software, data buses and instrumentation, software development, test environments, and general command and data handling.

2.1.1.4	Science Related Translations

The translation of documents related to all in-flight and ground based research involving human subjects or human operators is considered a safety critical task.  One of the primary contract deliverables in this category is the translation of the Science FDF.

2.1.1.5	Houston Support Group (HSG)

The contractor shall provide safety-critical translation services for NASA HSG personnel supporting in the TsUP in Korolev (MCC-Moscow).  Contractor personnel shall translate daily status reports, flight planning inputs, and other documents as required.  Contractor personnel supporting this task must be approved by NASA and TsUP.  NASA will base its approval on the proficiency of the individual.

2.1.1.6	Joint Safety Assurance Working Group (JSAWG)

The translation of JSAWG documentation is considered a safety critical task.  This task includes translation during JSAWG meetings and translation of requirement and compliance documents.

2.2	Interpretation

The contractor shall provide Russian to English and English to Russian interpretation, including simultaneous interpretation when required.  Section J, Attachment I, provides the expected requirements for the total projected volume of these services.  However, the contractor shall provide the volume of services as directed via SR.  The personnel for whom interpretation will be provided includes managers, flight crews, training personnel, researchers, operations teams, and technical teams.  The contractor shall deliver services measured by meeting units.  A meeting unit is defined as a meeting hour for which the interpretation services of one individual are provided.  For the purposes of this definition, a meeting unit includes telecons and gatherings.

Interpretation will be provided in unscheduled and scheduled telecons, meetings, and other types of gatherings.  Meetings can vary from a short discussion between individuals up to a multiple-week event with a hundred participants and many simultaneous agenda activities. An example of a gathering is a hardware test.  Numerous interpreters may be required for a single event if sub-groups will be formed to work individual topics or if simultaneous activities are scheduled.

2.2.1	Safety Critical Interpretation Tasks

The following tasks have been identified as safety critical interpretation tasks.  They are a subset of the entire body of interpretation work to be performed by the contractor.

2.2.1.1	Mission Control Interpretation

All translation and interpretation associated with flight operations are critical to the safety of the flight crew and for the success of the mission.  Interpretation services are required on a 24-hour per day.  Each contractor employee supporting real-time mission operations shall be proficient in both interpretation and translation.  Contractor personnel shall provide real-time translation of space-to-ground communications between MCC’s and the ISS, additional specific interpretation tasks will be defined by NASA.  Special certification training will be administered by NASA.  Satisfactory completion of the training will be approved by NASA.

NASA conducts joint ISS-STS mission simulations to train the flight crew and MCC support teams.  The same interpreters that provide interpretation services for specified joint real-time mission operations must support any simulations for that mission.

2.2.1.2	Consultant Team Interpreters

During real-time mission operations and some simulations, the United States and Russia exchange teams of technical consultants.  Interpretation shall be provided for both teams the entire time they are present in the respective MCCs.  The interpreters for the consultant team in the Houston MCC must complete training to be administered by NASA.  Satisfactory completion of the training will be determined by NASA.

2.2.1.3	Spacecraft Software Related Interpretation

Interpretation support that is directly related to development of spacecraft software is considered a safety-critical task.  This task requires extensive use of ADA software terminology.  In addition, extensive use of data bus, instrumentation, software development, test environments, and general command and data handling terminology is required.

2.2.1.4	Science Related Interpretations

Interpretation support related to in-flight and ground-based research is considered a safety-critical task.  This support includes interpretation during the planning, training, and operation of experiments involving human subjects or human operators.

2.2.1.5	Houston Support Group (HSG)

The contractor shall provide safety critical interpretation services for NASA HSG personnel supporting in the TsUP in Korolev (MCC-Moscow).  Contractor personnel shall interpret interations between the HSG and/or MCC-H Flight Control Team personnel and MCC-M personnel and interpret meetings between U.S. and Russian personnel.  As a back-up to MCC-H interpreters, MCC-M contractor personnel shall also be able to translate space-to-ground communications between ISS and MCC-M or MCC-H.  Some simultaneous or near-simultaneous interpretation is required. Contractor personnel supporting this task must be approved by NASA and TsUP.  NASA will base its approval on the proficiency of the individual to provide language services in a real-time mission operations environment.

2.2.1.6  Joint Safety Assurance Working Group (JSAWG)

Interpretation support for JSAWG meetings is considered a safety critical task.  This support ensures correct identification of hazards for joint missions, and assures that the hazard controls and verifications are properly identified in order to safeguard the crews and vehicles.

2.3	Russian Language Training

The contractor shall deliver Russian and English language training at beginner, intermediate, and advanced levels.  NASA will provide the training requirements defined in terms of classroom hours and objectives.  The contractor shall develop and deliver Russian and English language training curriculums as described in DRD #13.  Training will consist primarily of part-time classes (i.e. classes of less than 4 hours per day).  The contractor shall provide copies of training materials such as books and handouts as requested by NASA or as needed by the instructors to conduct the classes.

The contractor shall provide clerical and administrative services to the JSC Language Education Center (JLEC), including tracking of library materials and new resources, coordinating production of the Language Newsletter with NASA, updating and providing assistance on the language web page, maintaining schedules/reservation book and student/instructor records, and maintaining the Russian Information Bulletin Boards, and miscellaneous clerical support.  Section J, Attachment I, provides the expected total projected volume of these services to be delivered.

The contractor shall provide Russian language training primarily at JSC.  Russian language training shall also be provided at the Volga apartments and offices in Moscow, the TsUP in Korolev and at Star City.  Curriculum for the Russian language training provided by the contractor in Russia shall follow the requirements provided in DRD #13.

A language training materials “storage mechanism” for Russian and English instruction shall be provided as described in DRD #14.  Language training program reports and students records shall be provided as described in DRD #16 and DRD #17.

Meetings between the NASA Language Project Managers, the Language Training Manager, and the Director for Russian Programs shall take place regularly and address current activities and concerns within the NASA Language Training Program.

Prior to meetings concerning language training with entities other than the respective NASA Language project Manager, the contractor will notify the NASA Language project Manager to determine appropriate attendees to the meeting.  If meetings concerning language training are conducted in Russia, the respective NASA Language Project Manager or the Deputy for Human Space Flight Activities Russia will be notified of the subject and invited to attend.  All US/Russian protocols that affect the NASA Language Training Program will be signed by an authorized NASA official.

2.3.1   Near Immersion Integrated Language Training

The Contractor shall implement an integrated English and Russian language training capability between the Gagarin Cosmonaut Training Center in Star City, Russia and the Johnson Space Center in Houston, Texas.  The Contractor shall integrate RSC-Energia in the Language Training program where applicable.  The government shall identify and/or approve specific Flight Controllers, Cosmonauts, and CapComs to participate in language training.  More in-depth description of the integrated language training requirements is provided in DRD #15.  Travel to Russia in support of the integrated language training effort shall be required, and shall be performed by the contractor faculty of the JLEC staff.

The Contractor shall provide language training for astronauts and limited numbers of other personnel in Houston and Russia.  The Contractor shall also administer and implement English language training for cosmonauts and other named individuals (e.g., Flight Controllers) under curriculum developed by the Contractor per NASA guidelines (refer to DRD #13).  In addition, the Contractor shall coordinate training plans, materials, curriculum, schedules, and other details with Russian language trainer (Russian and English instructors), and provide consistent training for astronauts, cosmonauts and other named personnel (refer to DRD #15).

2.4	Logistics

The contractor shall provide all necessary personnel, materials, equipment, facilities, management, and resources to deliver the following services.

2.4.1	Transportation Services

The contractor shall provide logistics services related to transportation of American and Russian personnel as required by SR. The contractor shall deliver ground transportation and chauffeur services.

The contractor shall provide transportation of personnel as required by SR.  This service shall include pick up from and transport to any location via ground travel.  The contractor shall also pick up, receive, and deliver documents.  The contractor shall provide the necessary resources (e.g. vehicles in addition to the Government furnished property provided in Article G.10 and drivers) required to implement this service.  Airport pickup and drop-off transportation shall be provided by the contractor for American travelers in Russia, long-term American representatives in Russia, and Russian travelers in the U.S.  The contractor shall also provide transportation between hotels and meeting locations for American travelers in Russia and for Russian travelers in the U.S.

Transportation services occur both in Russia and the U.S. predominately at or between the sites defined in SOW paragraph 3.2.  The contractor shall accommodate real-time changes to transportation plans with as little as 2 hours notification without reissuance of the SR.  Transportation services shall be provided on time and in a manner that ensures the safety of the passengers.

Specific Russian chauffeur services (e.g. chauffeur services for Government furnished vehicles, see Article G.10, Government Furnished Property) are required by the Moscow Technical Liaison Office (MTLO) and Houston Support Group located in Moscow and by NASA personnel at the Gargarin Cosmonaut Training Center (GCTC) located at Star City. Chauffeurs for MTLO shall have U.S. Embassy access clearances.  Chauffeurs for Star City shall have U.S. Embassy access clearances and approval from the Star City Russian military, enabling access to both locations.  The MTLO and HSG currently require chauffeur services 8 hours per day with on-call support 24 hours per day.  Taxi service and small cargo delivery shall be provided within 2 hours of notification.  The NASA office at Star City currently requires  full-time drivers to be provided by the contractor. On-call support 24-hours per day shall also be provided. Chauffeur services shall be provided on time and in a manner that ensures the safety of the passengers.

2.4.2	Meeting Services

The contractor shall be required by SR to coordinate meeting schedules, or prepare agendas, protocols and notes, as appropriate, as well as distribute meeting information.

2.4.3	Liaison Services

The contractor shall serve as a liaison between American personnel and Russian organizations, Russian personnel, and other U.S. personnel and organizations in the U.S. and Russia as defined below.

2.4.3.1	Travel Services

In Russia, the contractor shall coordinate and support official travel as directed by SR.  This includes, but is not limited to, disseminating important travel information (for example, lists of departure/arrival dates), coordinating travel plans (not to include purchasing tickets), preparing travel notifications, and coordinating policy or protocol matters.

Services in obtaining U.S. and Russia visa support shall be provided by the contractor.  At MTLO, the contractor shall coordinate directly with the International Relations Office (NASA/Code I) regarding all Russian and American visitor requests.  The contractor shall maintain visitor files of both Russian delegations to the United States and American delegations to Russia, prepare a weekly visitors list for the Embassy, and serve as a representative at RSA and Embassy’s Consular Section on all questions concerning visas. Other contractor duties shall include preparation and follow up on visa applications, country clearances, and invitation letters.  Contractor clerical support at Star City shall assist with these duties as needed to help coordinate travel to and from the Star City location.  In the United States, the contractor shall prepare and follow up on visa applications for NASA contractor personnel who will travel to Russia.

2.4.3.2	Shipping Services

The contractor shall provide liaison service in Russia for the shipment of NASA equipment and personal goods into and out of Russia.  This service involves interfacing with Russia and U.S. customs procedures and regulations, and Russia and U.S. organizations involved in, and required for, efficient shipment and delivery of NASA items.  This service does not include the actual shipping of goods or payments related to shipment.  The contractor shall serve as an interface between NASA and RSA technical personnel, NASA transportation department personnel, Embassy personnel, and the shipping companies.  In addition, the contractor shall log incoming and outgoing shipments, and track the progress of deliveries.

2.4.3.3	Other Liaison Services

The contractor shall provide the administrative and clerical support necessary to perform the logistics services specified in this SOW.  Additionally, the contractor shall provide administrative and clerical support to the MTLO and GCTC NASA activities under a continuous service SR.

At MTLO the contractor shall be responsible for office management, travel and visitor coordination, personnel management, financial tracking, procurement, and office communications.  These activities involve international office management and operations in a State Department/Embassy environment.  In addition, clerical and secretarial support, as an interface between NASA and Russian organizations, shall be responsible for scheduling, mail handling, and preparation of correspondence and reports, etc.  All contractor personnel must speak and write English and Russian, and must obtain Embassy access clearance.

At Star City, the contractor shall be responsible for office management, secretarial and clerical duties, shipping, and visa support.  All contractor personnel must speak and write English and Russian.  Translation and interpretation services shall also be

provided to support daily office communications and correspondence.  Liaison services are used extensively in both the Star City and the Moscow region. All contractor personnel must be approved by the Star City Russian military.  Embassy access clearance will be required for some personnel.

2.4.4	Other Related Support

The contractor shall maintain the capability, primarily in Russia, to procure miscellaneous materials or services as required by SR.

3.0	General Support Requirements

This section of the SOW describes general functions that are considered common to the overall technical support effort contained in Section 2.0.

3.1	Management and Administration

The contractor shall perform all management and administrative activities necessary to satisfy the requirements outlined in this SOW.  To accommodate these requirements the contractor shall maintain an office in the JSC local area.  Management activities include, but are not limited to, communication with the customer, resource management, contract administration, cost and schedule management, property control, configuration management, scheduling,  and reporting.  The contractor shall develop and maintain an overall management plan submitted with the contractor’s proposal and included in Section J, Attachment X.  Upon NASA approval, the plan shall form the basis for the Contractor's overall program management system and shall be updated and submitted to NASA for approval as revisions are required.

The contractor shall attend monthly meetings with the Contracting Officer (CO) and COTR to review cost, schedules, deliverables, issues, problems, performance, deficiencies, and corrective actions.  At these meetings the contractor shall present a written synopsis in accordance with DRL-2 that analyzes how closely the translation, interpretation, language training, and logistics deliverables meet the baseline plan and schedules established at previous CO/COTR meetings.  This synopsis shall also identify any potential or existing problems with schedules, cost, prioritization, performance, or resources.  A plan for appropriate corrective actions will be submitted in accordance with DRL-11.

The contractor shall prioritize work and meet required deadlines and quality objectives.  The contractor shall respond to direction provided in NASA SR submissions.  In these submissions NASA will identify work criticality and completion schedule requirements.   The contractor shall track the progress of each SR and document its completion.

3.2	Locations

The contractor shall perform the services defined in this SOW in various locations in the U.S., Russia, and other countries as specified in the SRs.  The primary location for most contractor activity in the U.S. is the Johnson Space Center. Other major locations include the Lewis Research Center, Marshall Space Flight Center, and the Kennedy Space Center.  The primary locations for most contractor activity in Russia include the U.S. Embassy in Moscow, Mission Control Center in Kalingrad, Gagarin Cosmonaut Training Center (GCTC, also referred to as Star City), launch complex in Baikonur, Russian Space Agency office buildings in Moscow, the Institute of Bio-Medical Problems (IBMP), and RSA contractors (RSC Energia, Khrunichev, etc).

3.3	Quality Assurance

The contractor is responsible for delivering quality services by adhering to the Quality Plan submitted with the contractor’s proposal and included in Section J, Attachment XI.  The contractor shall establish, implement, and maintain this plan to ensure that all interpretation, translations, and Russian language training are  provided at the required quality objective and that all logistics  activities are conducted in a manner that ensures safety and prevents delays and inconvenience in accordance with the quality  plan.

The interpretation and translation of all spoken and written material shall encompass context-oriented, concept communication, and shall accurately and consistently use ordinary, scientific, technical, and agency terminology (use of agency terms requires adherence to RSA and NASA glossaries).  The contractor shall ensure minimal context changes or content omissions from interpretations and translations and shall have a target objective of zero errors.   An error is defined to be non-standard English usage, incorrectly interpreted or translated information, or omitted text that results in a loss of information.  For safety critical work, accomplishment of zero errors will be closely monitored.

Interpretation shall flow smoothly in a professional manner without compromising accuracy and safety and without disruptive interruptions to the event for which interpretation service is  being provided.  The contractor shall be proficient in technical areas to be interpreted prior to commencement of meeting events to minimize disruptive questioning.  The contractor shall be present at meeting events no later than the official start time of the meetings.  The contractor shall be responsive to meeting leader(s).  For interpretation in Russia, the contractor shall adhere to Embassy standards.  The contractor shall provide expeditious correction of any deficiencies.

The contractor shall follow the NASA approved language training curriculum.

Logistics services shall be uninterrupted, safe, and timely.  In addition, the contractor shall provide required services in a professional manner while being responsive to service users (e.g.  drivers shall drop off personnel at locations determined at the  time of trip).

The contractor shall attach a NASA service evaluation form (see Section J, Attachment III, Appendix 6) to each translation, and distribute an evaluation form at each training and interpretation event.

3.4 	Configuration Control

The contractor shall establish and maintain a configuration control system for all documents translated.  This system shall ensure traceability for all documents, changes, reviews, and approvals of completed work.  When a translation task has been completed and accepted by NASA the resulting document(s) shall be under configuration control by the contractor.  Changes shall not be made without authorization by NASA or without proper notation within the configuration control system.  Metrics and configuration status shall be provided by the contractor via the management plan in section J, Attachment J-X.

3.5	Electronic Documentation

The contractor shall produce documents in both English and Russian using software and fonts commonly used by NASA and RSA.  These documents can include text and graphic representations.  The contractor shall also produce meeting presentation materials or hard copies of electronic documents, as requested via SR.  The contractor shall maintain an electronic library of all translation products.

The contractor shall have the capability to transmit and receive documentation electronically, on diskette, and by facsimile, to and from various locations in the U.S. and in Russia.  The electronic mail system used by the contractor must be compatible with the system used by NASA, and it shall incorporate sufficient band-width to facilitate transmission of text and graphics in a timely manner.

The contractor shall take the precautions necessary to prevent virus infection and to ensure the integrity of the electronic files or systems.  The contractor shall have virus detecting and eradicating capability.  The contractor shall immediately report any virus infections or breaches of integrity to the CO or COTR.

3.6	Safety and Health

The contractor shall ensure the protection of personnel, property, equipment, and the environment in contractor products and activities.  To ensure compliance with pertinent NASA policies and requirements and Federal, State, and local regulations for safety and health, environmental protection, and emergency preparedness.  The contractor shall develop and implement a safety and health plan in accordance with a safety and health program as approved by NASA.  Contractor personnel providing required services in the Houston Mission Control Center shall pass a NASA administered and provided physical.  The contractor shall develop and implement risk management techniques (including risk assessment) as specified in NASA policies and requirements for hazard reduction.

4.0  Requirements for Russian Segment Expertise

4.1  Purpose:

The contractor shall provide a team of Russian flight controllers and specialists to provide the following services:

- Serve as a liaison between the US and Russian management and flight control teams.

- Support and improve the efficiency and overall conduct of real-time and simulated US-Russian space station operations.

- Maintain current hardware and software configuration to support processing of Russian commands and telemetry in the Moscow Support Room in MCC-Houston.

- Improve the mutual understanding of US and Russian space station systems and operations.

The team shall be referred to as the Russian Segment Support Team (RSST). The RSST shall consist of two groups: The Russian Regional Control Group (RRCG), which is primarily responsible to support real-time operations in MCC-Houston, and the Russian Simulation Execution Team (RSET), which is primarily responsible to support the development and execution of ISS simulations in MCC-H. Members of either group may be assigned to augment the other group depending on actual workloads. 

The Mission Operations Directorate (MOD) is the customer for technical aspects of this requirement. The manager of the International Liaison Office (DO13) within MOD shall serve as the NASA Technical Lead for this task.

The contractor shall provide the necessary logistics support.

Implementation details will be defined in a set of work instructions which will be mutually agreed upon and documented in a bi-lateral protocol between NASA and the Spaceflight Computer Systems Corporation.

4.2 – 4.6.14.10 Deleted in its entirety

5.0	Standard Schematics for the International Space Station (ISS)

The standard schematics effort refers to the accelerated production of an integrated set of schematics for the Russian-provided segments of the ISS.  This set of schematics employs commonly agreed to symbols and methods of display.  Specifically, these drawings are to be compliant with the ISS Displays and Graphics Commonality Standard (IDAGS - DGCS SSP-50313), and the ISS Graphics Training Products Development Manual.  Terminology to be used must be consistent with the Lexicon as well as Ops Nom.

The fundamental purpose of this contract is to accelerate production of standard schematics  previously agreed to in ISS bilateral agreements. The schematics will serve as 1) an aid in instructor-supervised training, 2) support for cosmonaut / astronaut self-study prior to training or tests and examinations, and 3) support for examinations (tests) used to assess a cosmonaut's or astronaut's proficiency level with respect to individual (sub) systems.

5.1  Phase 1 Schematics -- Produced But Awaiting Review and Signature.

5.1.1.  The contractor shall review and correct, as necessary, 80 (+/- 5) critical schematics that have already been produced to support the ISS Expedition 1 mission.

5.1.2  The Contractor shall obtain written certification of their technical

correctness from the Gagarin Cosmonaut Training Center (“GCTC”) located at Star City, Russia, and from the Russian Space Corporation (RSC), RSC-Energia (RSC-E).  Delivery of the schematics shall be according to agreed-upon schedules reached with Training Division Management and the Contractor.

5.1.3.  The list of Phase 1 Schematics is located in Appendix 1

5.1.4  The Contractor shall be responsible for performing or verifying the

translation incorporated into these schematics.

5.1.5  Phase 1 schematics are to be delivered to NASA in the following

forms:

5.1.5.1  Russian and English versions (language referring to the

text sections of the drawings).

5.1.5.2  Both versions of each drawing shall be delivered in

hardcopy format (A3).

5.1.5.3  Both versions of each drawing shall also be delivered on

CD ROM.

5.1.6  The NASA point of contact for delivery of the schematics will be

the NASA DT Training Manager (or the NASA DOR, in the absence of the DT Training Manager), who is located at the NASA DOR office in Star City, Russia.

5.1.7.  This effort shall be complete by December 31, 1999.

5.1.8  After receipt of the schematics, the drawings will be reviewed by

NASA within 30 days.  If there are redlines/comments to drawings, the Contractor will have 30 days after return of the drawings to reconcile the redlines/comments.

5.2.  Phase 2 Schematics -- To Be Produced

5.2.1  The Contractor shall jointly produce and review 88 (+/- 10)

schematics with NASA and GCTC.

5.2.1.1  The list of actual schematics to be produced is located in

Appendix 2.

5.2.2  The Contractor is responsible for obtaining GCTC and RSC-E

signature concurrence to the technical accuracy of the schematics.

5.2.3  Contractor shall be responsible for translating the text fields in the

schematics consistent with the Lexicon and Ops Nom.

5.2.3.1  Russian text fields shall be stored in a layer separate

from the actual schematic and the corresponding English text fields.

5.2.3.2  English text fields shall be stored in a layer separate

from the schematic and the corresponding Russian text fields.

5.2.3.3.  GCTC shall deliver Russian versions of the drawings only.

5.2.4.  The drawings are to be produced by March 15, 2000.

5.2.5  In the production of these schematics, the Contractor shall perform the following tasks at GCTC:

5.2.5.1  Coordinate between representatives of GCTC, TTI, and

NASA to review the Phase 2 schematics list, and review data requirements to support the production of said schematics.  The representatives must include subject matter experts in the associated (sub) system.  Any party may propose changes to the proposed list of schematics. It will be NASA's option to accept proposed changes

5.2.5.2  Assimilate the data which may include drawings,

schematics, narratives, technical descriptions, etc.

5.2.5.3.  RESERVED

5.2.5.4.  Establish reviews at the following milestones:

5.2.5.4.1  In mid-month there will be an optional (option of

NASA) formal review of progress to date. These meetings shall be organized by subsystem to facilitate effective review.  The NASA Training Manager has the option to waive the review pending adequate progress.

5.2.5.4.2  In mid-May, the Contractor shall convene a

mandatory review in which subject matter experts from TTI, GCTC and NASA review the status, progress, and direction of the drawings task. The Contractor shall provide additional information and data necessary to demonstrate successful completion planning for said drawings.

5.2.5.5  NASA will provide comments and redlines to the

Contractor within 30 days of receiving the final schematics. The Contractor will then have 30 days to correct the drawings.  The Contractor is responsible for obtaining GCTC and RSC-E signature concurrence to the technical accuracy of  the revised drawings.

5.2.5.6  The Contractor shall periodically conduct meetings

between the Contractor, GCTC and NASA to review candidate redlines to baseline  schematics.  These meetings shall be organized by subsystem.

5.2.5.7  All drawings submitted to NASA shall be produced in

Corel Draw.  The Contractor shall be responsible for training at least two GCTC personnel in the use of AutoCad Lite for future production tasks after Phase 2.

5.2.6  Schematics shall be considered complete and technically

correct when signed by GCTC and RSC-E and accepted by NASA.

5.2.7.  Drawings are to be delivered to NASA in

5.2.7.1.  Hardcopy: A3 format

5.2.7.2.  On CD-ROM

5.2.8  The NASA point of contact for delivery of the schematics will

be the NASA DT Training Manager (or the NASA DOR, in the absence of the DT Training Manager), who is located at the NASA DOR office in Star City, Russia.

5.2.9  This effort shall be completed by 45 days after receipt of NASA

comments and redlines on all schematics.

5.2.10  The Contractor shall perform all administrative functions to

assign responsibility for tasks; ascertain necessary support equipment; and initiate activity.

5.3.  Phase 3 Schematics -- To Be Produced

5.3.1  The number of drawings  may be increased by  an additional 100

(+/- 10) drawings.   The list of drawings (when defined) to be produced is located in Appendix 3C.

5.3.2  The level of complexity of these additional drawings shall be

commensurate with the Phase 2 drawings identified herein.

5.3.3  The production cycle shall be consistent with that outlined in

Paragraphs 4.2.2-4.2.10 for the Phase 2 drawings.

5.3.4  All drawings shall hereafter be submitted to NASA as AutoCad Lite products.

- Reserved

[END OF SECTION]

SECTION D

PACKAGING AND MARKING

D.1	LISTING OF CLAUSES INCORPORATED BY REFERENCE

NOTICE:  The following contract clauses pertinent to this section are hereby incorporated by reference:

I.	FEDERAL ACQUISITION REGULATION (48 CFR CHAPTER 1)

CLAUSE

NUMBER		DATE			TITLE

No FAR By reference clauses in Section D.

II.	NASA FEDERAL ACQUISITION REGULATION SUPPLEMENT (48 CFR CHAPTER 18)

CLAUSE

NUMBER		DATE			TITLE

No NASA By reference clauses in Section D.

D.2	PACKAGING, HANDLING, AND TRANSPORTATION (NASA 1852.211-70)

(JUN 2000)

(a)	The Contractor shall comply with NPG 6000.1E, “Requirements for Packaging, Handling, and Transportation for Aeronautical and Space Systems, Equipment, and Associated Components”, dated April 26, 1999, as may be supplemented by the statement of work or specifications of this contract, for all items designated Class I, II, or III.

(b)	The Contractor’s packaging, handling, and transportation may be used, in whole or in part, subject to the written approval of the Contracting Officer, provided (1) the Contractor’s procedures are not in conflict with any requirements of this contract, and (2) the requirements of this contract shall take precedence in the event of any conflict with the Contractor’s procedures.

(c)	The Contractor must place the requirements of this clause in all subcontracts for items that will become components of deliverable class I, II, or III items.

(End of clause)

[END OF SECTION]

SECTION E

INSPECTION AND ACCEPTANCE

E.1	LISTING OF CLAUSES INCORPORATED BY REFERENCE

NOTICE:  The following contract clauses pertinent to this section are hereby incorporated by reference:

I.	FEDERAL ACQUISITION REGULATION (48 CFR CHAPTER 1)

CLAUSE

NUMBER		DATE			TITLE

52.246-5		APR 1984		INSPECTION OF SERVICES—

COST-REIMBURSEMENT

- NASA FEDERAL ACQUISITION REGULATION SUPPLEMENT (48 CFR

CHAPTER 18)

CLAUSE

NUMBER		DATE			TITLE

No NASA By-reference clauses in Section E.

E.2	INSPECTION AND ACCEPTANCE (JSC 52.246-90)(JUN 1991)

Final inspection and acceptance shall be accomplished by the Contracting Officer or his/her duly authorized representative at any of the locations specified in the statement of work where services shall be provided.

(End of clause)

E.3 	QUALITY ASSURANCE SURVEILLANCE PLAN   (JSC 52.246-93) (JUL 1996)

A Quality Assurance Surveillance Plan (QASP) will be developed and implemented by the Contracting Officer’s Technical Representative (COTR) as a part of the contract administration and monitoring activities conducted to assure that the Government receives products and services that conform to contract requirements.  The nature and extent of quality assurance surveillance contemplated in this plan will be based, in part, on the specific content of the contractor’s Quality Plan (reference Attachment J-XI).

(End of provision)

[END OF SECTION]

SECTION F

DELIVERIES OR PERFORMANCE

F.1	LISTING OF CLAUSES INCORPORATED BY REFERENCE

NOTICE:  The following contract clauses pertinent to this section are hereby incorporated by reference:

I.  FEDERAL ACQUISITION REGULATION (48 CFR CHAPTER 1)

CLAUSE

NUMBER		DATE			TITLE

52.242-15		AUG 1989		STOP-WORK ORDER (ALTERNATE I)

(APR 1984)

52.247-34		NOV 1991		F.O.B. DESTINATION

II.  NASA FEDERAL ACQUISITION REGULATION SUPPLEMENT (48 CFR CHAPTER 18)

CLAUSE

NUMBER		DATE			TITLE

1852.212-70		DEC 1988		NOTICE OF DELAY

F.2	PERIOD OF PERFORMANCE (NASA 1852.212-74)(DEC 1988)

The period of performance for the level-of-effort work of this contract shall be the contract effective date through December 31, 2003.

(End of Clause)

F.3	COMPLETION OF WORK (JSC 52.211-95)(OCT 2001)

The completion-form work required under this contract, including submission of all reports, shall be completed on or before December 31, 2003.

(End of Clause)

F.4	OPTION TO EXTEND COMPLETION DATE (JSC 52.217-90) (OCT 1996)

The Government may require the Contractor to continue to perform services under this contract.  The Contracting Officer may exercise this option by issuance of a unilateral contract modification 30 days or more before the end of the period of performance and completion of work set forth in Articles F.2 and F.3.  Should an option be exercised, the resultant contract will include all terms and conditions of the basic contract as it exists immediately prior to the exercise of the option, except for the following changes:

OPTION 1

A.	B.2 entitled "Estimated Cost and Award Fee" shall be modified to reflect the addition of $7,877,820 to the estimated cost and $534,756 to the maximum award fee for completion form services; an addition of $1,753,913 to the estimated cost and $125,818 to the maximum award fee for LOE services.  The total addition to estimated cost and maximum award fee is $10,292,307.

B.	F.2 entitled “Period of Performance” shall be modified to extend the period of performance to January 31, 2001.

C.	F.3 entitled "Completion of Work" shall be modified to

extend the ending date of the contract to January 31, 2001.

D.	H.5 entitled "Level-of-Effort (Cost)" shall be modified by increasing the total direct labor hours by 67,795 hours.

E.	G.8 entitled “Indirect Cost Ceilings” shall be modified by adding the following provisional and ceiling rates:

OPTION 2

A.	B.2 entitled "Estimated Cost and Award Fee" shall be modified to reflect the addition of $7,007,732 to the estimated cost and $515,659 to the maximum award fee for completion form services; an addition of $1,801,669 to the estimated cost and $143,970 to the maximum award fee for LOE services.  The total addition to estimated cost and maximum award fee is $9,469,030.

B.	F.2 entitled “Period of Performance” shall be modified to extend the period of performance to January 31, 2002.

C.	F.3 entitled "Completion of Work" shall be modified to extend the ending date of the contract to January 31, 2002.

D.	H.5 entitled "Level-of-Effort (Cost)" shall be modified by increasing the total direct labor hours by 68,659 hours.

E.	G.8 entitled “Indirect Cost Ceilings” shall be modified by adding the following provisional and ceiling rates:

OPTION 2A Russian Segment Expertise

A.	B.2 entitled "Estimated Cost and Award Fee" shall be modified to reflect the addition of $2,268,142 to the estimated cost and $158,769 to the maximum award fee for Russian Segment Support completion form services; an addition of $97,499 to the estimated cost and $6,825 to the maximum award fee for Russian Segment Support LOE services.  The total addition to estimated cost and maximum award fee is $2,531,235.

B.	F.2 entitled “Period of Performance” shall be modified to extend the period of performance to January 31, 2002.

C.	F.3 entitled "Completion of Work" shall be modified to extend the ending date of the contract to January 31, 2002.

D.	H.5 entitled "Level-of-Effort (Cost)" shall be modified by increasing the total direct labor hours by 1,860 hours.

E.	G.8 entitled “Indirect Cost Ceilings” shall be modified by adding the following provisional and ceiling rates:

OPTION 3

A.	B.2 entitled "Estimated Cost and Award Fee" shall be modified to reflect the addition of $7,172,330 to the estimated cost and $339,788 to the maximum award fee for completion form services; an addition of $3,731,779 to the estimated cost and $163,484 to the maximum award fee for LOE services.  The total addition to estimated cost and maximum award fee is $11,407,381.

B.	F.2 entitled “Period of Performance” shall be modified to extend the period of performance to January 31, 2003.

C.	F.3 entitled "Completion of Work" shall be modified to extend the ending date of the contract to January 31, 2003.

D.	H.5 entitled "Level-of-Effort (Cost)" shall be modified by increasing the total direct labor hours by 153,921 hours.

E.	G.8 entitled “Indirect Cost Ceilings” shall be modified by adding the following provisional and ceiling rates:

OPTION 3A Russian Segment Expertise

A.	B.2 entitled "Estimated Cost and Award Fee" shall be modified to reflect the addition of $2,393,222 to the estimated cost and $167,526 to the maximum award fee for Russian Segment Support completion form services; an addition of $99,938 to the estimated cost and $6,996 to the maximum award fee for Russian segment Support LOE services.  The total addition to estimated cost and maximum award fee is $2,667,682.

B.	F.2 entitled “Period of Performance” shall be modified to extend the period of performance to January 31, 2003.

C.	F.3 entitled "Completion of Work" shall be modified to extend the ending date of the contract to January 31, 2003.

D.	H.5 entitled "Level-of-Effort (Cost)" shall be modified by increasing the total direct labor hours by 1,860 hours.

E.	G.8 entitled “Indirect Cost Ceilings” shall be modified by adding the following provisional and ceiling rates:

Options 10 – 12 are a cost plus fixed fee basis and will adhere to the following:

OPTION 10

A.	B.7 entitled “Estimated Cost and Fixed Fee” (NASA 1852.216-74) (DEC 1991) will be added as follows:  The estimated cost of this contract is $1,490,985 exclusive of fixed fee of $104,369 for completion form services.  For LOE services, the estimated cost of this contract is $316,503 exclusive of fixed fee of $22,155.  The total estimated cost and fixed fee is $1,934,012.

B.	F.2 entitled “Period of Performance” shall be modified to extend the period of performance to February 29, 2004.

C.	F.3 entitled "Completion of Work" shall be modified to extend the ending date of the contract to February 29, 2004.

D.	H.5 entitled "Level-of-Effort (Cost)" shall be modified by increasing the total direct labor hours by 14,122 hours.

E.	G.8 entitled “Indirect Cost Ceilings” shall be modified by adding the following provisional and ceiling rates:

G.12 entitled 	“PAYMENT OF FIXED FEE” (NASA 1852.216-75) (DEC 1988) will be added as follows:

The fixed fee shall be paid in monthly installments based upon the percentage of completion of work as determined by the Contracting Officer.

(End of Clause)

I.14 entitled “FIXED FEE” (FAR 52.216-8) (MAR 1997) will be added as follows:

(a) The Government shall pay the contractor for performing this contract the fixed fee specified in the Schedule.

(b)  Payment of the fixed fee shall be made as specified in the Schedule; providing that after payment of 85 percent of the fixed fee, the Contracting Officer may withhold further payment of fee until a reserve is set aside in an amount that the Contracting Officer considers necessary to protect the Government’s interest.  This reserve shall not exceed 15 percent of the total fixed fee or $100,000, whichever is less.  The Contracting Officer shall release 75 percent of all fee withholds under this contract after receipt of the certified final indirect cost rate proposal covering the year of physical completion of this contract, provided the Contractor has satisfied all other contract terms and conditions, including the submission of the final patent and royalty reports, and is not delinquent in submitting final vouchers on prior years’ settlements.  The Contracting Officer may release up to 90 percent of the fee withholds under this contract based on the Contractor’s past performance related to the submission and settlement of final indirect cost rate proposals.

(End of Clause)

OPTION 11

A.	B.7 entitled “Estimated Cost and Fixed Fee” will be modified to reflect that the estimated cost of this contract is increased by $1,490,985 to $2,981,970 exclusive of fixed fee of $104,369 for completion form services.  For LOE services, the estimated cost of this contract is increased by $316,503 to $633,006 exclusive of fixed fee of $22,155.  The total estimated cost and fixed fee will be increased by $1,934,012 to $3,868,024.

B.	F.2 entitled “Period of Performance” shall be modified to extend the period of performance to April 30, 2004.

C.	F.3 entitled "Completion of Work" shall be modified to extend the ending date of the contract to April 30, 2004.

D.	H.5 entitled "Level-of-Effort (Cost)" shall be modified by increasing the total direct labor hours by 14,122 hours.

E.	G.8 entitled “Indirect Cost Ceilings” shall be modified by adding the following provisional and ceiling rates:

OPTION 12

A.	B.7 entitled “Estimated Cost and Fixed Fee” will be modified to reflect that the estimated cost of this contract is increased by $1,490,985 to $4,472,955 exclusive of fixed fee of $104,369 for completion form services.  For LOE services, the estimated cost of this contract is increased by $316,503 to $949,509 exclusive of fixed fee of $22,155.  The total estimated cost and fixed fee will be increased by $1,934,012 to $5,802,036.

B.	F.2 entitled “Period of Performance” shall be modified to extend the period of performance to June 30, 2004.

C.	F.3 entitled "Completion of Work" shall be modified to extend the ending date of the contract to June 30, 2004.

D.	H.5 entitled "Level-of-Effort (Cost)" shall be modified by increasing the total direct labor hours by 14,122 hours.

E.	G.8 entitled “Indirect Cost Ceilings” shall be modified by adding the following provisional and ceiling rates:

(End of Clause)

F.5		OPTION FOR THE INCREMENTAL INCREASE OF EFFORT REQUIRED	DURING CONTRACT PERFORMANCE (JSC 52.217-91) (JAN 1990)

Options 4 through 9 (Flex Options)

The Government may increase the number of labor-hours required to be furnished during any individual 1-year period of performance by an amount ranging from 1 to 11,160 labor-hours.  If the Government elects to exercise its option to increase the number of labor-hours to be furnished, the contractor will be so notified by a contract modification executed by the CO.  The terms and conditions relating to the Government’s option rights as provided herein are as follows:

(a)	The Government may increase the labor-hours to be furnished (up to the maximum amount specified) by the exercise of one option, or by the exercise of multiple options, during any 1-year period of performance.

(b)	If the Government exercises one or more options pursuant to this provision, the estimated cost and fee values will be increased as follows:

(i)	For options exercised during year 1, (Option 4), the estimated cost and award fee will be increased by $28.73 and $2.01, respectively, for every hour ordered by the exercise of an option.

(ii)	For options exercised during year 2, (Option 5), the estimated cost and award fee will be increased by $29.65 and $2.08, respectively, for every hour ordered by the exercise of an option.

(iii)	For options exercised during year 3, (Option 6), the estimated cost and award fee will be increased by $29.16 and $2.04, respectively, for every hour ordered by the exercise of an option.

(iv)	For options exercised during year 4, (Option 7), the estimated cost and award fee will be increased by $29.28 and $2.05, respectively, for every hour ordered by the exercise of an option.

(v)	For options exercised during year 5, (Option 8), the estimated cost and award fee will be increased by $29.99 and $2.10, respectively, for every hour ordered by the exercise of an option.

(vi)	For options exercised during year 6,(Option 9), the estimated cost and award fee will be increased by $30.84 and $2.16, respectively, for every hour ordered by the exercise of an option.

(c)	The total direct labor hours identified in Article H.5 will be increased by the amount specified by the CO in the contract amendment effecting the exercise of the option.

(End of clause)

F.6	SHIPPING INSTRUCTIONS (JSC 52.247-94) (APR 1997)

All documentation shall be shipped to the addresses cited in Section J, Attachment IV, Data Requirements List.

Unless otherwise specified in the Service Request, shipment of all other items shall be as follows:

Parcel Post Shipments and Freight Shipments

Ship to:		Transportation Officer, Building 421

NASA Johnson Space Center

2101 NASA Road 1

Houston, TX  77058-3696

Mark for:		Accountable Property Officer

Mark with:	Purchase Request No. 96253YA1

Contract Number:  NAS9-19549

For reissue to: Blake Ratcliff/Code OI/Bldg. 4S, Room 5318

(End of clause)

[END OF SECTION]

SECTION G

CONTRACT ADMINISTRATION DATA

G.1	LISTING OF CLAUSES INCORPORATED BY REFERENCE

NOTICE:  The following contract clauses pertinent to this section are hereby incorporated by reference:

I.	FEDERAL ACQUISITION REGULATION (48 CFR CHAPTER 1)

CLAUSE

NUMBER		DATE			TITLE

No FAR By-reference clauses in Section G.

II.  NASA FEDERAL ACQUISITION REGULATION SUPPLEMENT (48 CFR CHAPTER 18)

CLAUSE

NUMBER		DATE			TITLE

1852.242-73		JUL 2000	NASA CONTRACTOR FINANCIAL

MANAGEMENT REPORTING

1852.245-70		MAR 1989	ACQUISITION OF CENTRALLY

REPORTABLE EQUIPMENT

1852.245-73		AUG 2001	FINANCIAL REPORTING OF NASA

PROPERTY IN THE CUSTODY OF

CONTRACTORS

G.2	AWARD FEE FOR SERVICE CONTRACTS (NASA 1852.216-76) (JUN 2000)

(a)	The contractor can earn award fee from a minimum of zero dollars to the maximum stated in clause B.2 “Estimated Cost and Award Fee," in this contract.

(b)	Beginning 6 months after the effective date of this contract, the Government shall evaluate the Contractor's performance every 6 months to determine the amount of award fee earned by the contractor during the period.  The Contractor may submit a self-evaluation of performance for each evaluation period under consideration.  These self-evaluations will be considered by the Government in its evaluation.  The Government's Fee Determination Official (FDO) will determine the award fee amounts based on the Contractor's performance in accordance with the Award Fee Plan in Section J, Attachment J-III.  The plan may be revised unilaterally by the Government prior to the beginning of any rating period to redirect emphasis.

(c)	The Government will advise the Contractor in writing of the evaluation results.  The Contracting Officer will issue a unilateral modification to the contract that will recognize the award fee earned.  The Contractor is not required to submit a separate voucher for earned award fee.  The NASA/JSC Financial Services Branch, mail code LF2, will make payment based on the unilateral modification.

(d)		After 85 percent of the potential award fee has been paid, the Contracting Officer may direct the withholding of further payment of award fee until a reserve is set aside in an amount that the Contracting Officer considers necessary to protect the Government's interest.  This reserve shall not exceed 15 percent of the total potential award fee.

(e)	The amount of award fee which can be awarded in each evaluation period is limited to the amounts set forth in Section J, Attachment J-III, Appendix 3.  Award fee which is not earned in an evaluation period cannot be reallocated to future evaluation periods.

(f)	(1) Provisional award fee payments will be made under this contract pending the  determination of the amount of fee earned for an evaluation period.  If applicable, provisional award fee payments will be made to the Contractor on a monthly basis.  The total amount of award fee available in an evaluation period that will be provisionally paid is the lesser of 70 percent or the prior period’s evaluation score.

(2) Provisional award fee payments will be superseded by the final award fee evaluation for that period.  If provisional payments exceed the final evaluation score, the Contractor will either credit the next payment voucher for the amount of such overpayment or refund the difference to the Government, as directed by the Contracting Officer.

(3) If the contracting Officer determines that the Contractor will not achieve a level of performance commensurate with the provisional rate, payment of provisional award fee will be discontinued or reduced in such amounts as the Contracting Officer deems appropriate.  The Contracting Officer will notify  the contractor in writing if it is determined that such discontinuance or reduction is appropriate.

(4) Provisional award fee payments will be made prior to the first award fee determination by the Government.

(g)	Award fee determinations are unilateral decisions made solely at the discretion of the Government.

(End of clause)

G.3    SUBMISSION OF VOUCHERS FOR PAYMENT (NASA 1852.216-87)(MAR 1998)

(a)	The designated billing office for cost vouchers for purposes of the Prompt Payment clause of this contract is indicated below.  Public vouchers for payment of costs shall include a reference to this contract, NAS 9-19549.

(b)	(1)  If the contractor is authorized to submit interim cost vouchers directly to the NASA paying office, the original voucher should be submitted to:

NASA Lyndon B. Johnson Space Center

LF2/Financial Management (Payables)

2101 NASA Road 1

Houston, TX  77058-3696

(2)  For any period that the Defense Contract Audit Agency has authorized the Contractor to submit interim cost vouchers directly to the Government paying office,  interim vouchers are not required to be sent to the Auditor, and are considered to be provisionally approved for payment, subject to final audit.

(3)  Copies of vouchers should be submitted as directed by the Contracting Officer.

(c)	If the contractor is not authorized to submit interim cost vouchers directly to the paying office as described in paragraph (b), the contractor shall prepare and submit vouchers as follows:

(1)	One original Standard Form (SF) 1034, SF 1035, or equivalent Contractor's attachment to:  TBD

(2)	Five copies of SF 1034, SF 1035A, or equivalent Contractor's attachment to the following offices by insertion in the memorandum block of their names and addresses:

(i)	Copy 1 NASA Contracting Officer

(ii)    Copy 2 Auditor

(iii)   Copy 3 Contractor

(iv)   Copy 4 Contract administration office; and

(v)   Copy 5 Project management office.

(3)  The Contracting Officer may designate other recipients as required.

(d)	Public vouchers for payment of fee shall be prepared similarly to the procedures in paragraphs (b) or (c) of this clause, whichever is applicable, and be forwarded to:

NASA Lyndon B. Johnson Space Center

BG/Contracting Officer

2101 NASA Road 1

Houston, TX  77058

This is the designated billing office for fee vouchers for purposes of the Prompt Payment clause of this contract.

(e)	In the event that amounts are withheld from payment in accordance with provisions of this contract, a separate voucher for the amount withheld will be required before payment for that amount may be made.

(End of clause)

G.4	TECHNICAL DIRECTION (NASA 1852.242-70)(SEP 1993)

(a)	Performance of the work under this contract is subject to the written technical direction of the Contracting Officer's Technical Representative (COTR), who shall be specifically appointed by the Contracting Officer in writing in accordance with NASA FAR Supplement 18-42.270.  "Technical direction" means a directive to the Contractor that approves approaches, solutions, designs, or refinements; fills in details or otherwise completes the general description of work or documentation items; shifts emphasis among work areas or tasks; or furnishes similar instruction to the Contractor.  Technical direction includes requiring studies and pursuit of certain lines of inquiry regarding matters within the general tasks and requirements in Section C of this contract.

(b)	The COTR does not have the authority to, and shall not, issue any instruction purporting to be technical direction that--

(1)	Constitutes an assignment of additional work outside the statement of work;

(2)	Constitutes a change as defined in the Changes clause;

(3)	Constitutes a basis for any increase or decrease in the award fee or the time required for contract performance;

(4)	Changes any of the expressed terms, conditions, or specifications of the contract; or

(5)	Interferes with the contractor's rights to perform the terms and conditions of the contract.

(c)	All technical direction shall be issued in writing by the COTR.

(d)	The Contractor shall proceed promptly with the performance of technical direction duly issued by the COTR in the manner prescribed by this clause and within the COTR's authority.  If, in the Contractor's opinion, any instruction or direction by the COTR falls within any of the categories defined in paragraph (b) above, the Contractor shall not proceed but shall notify the Contracting Officer in writing within 5 working days after receiving it and shall request the Contracting Officer to take action as described in this clause.  Upon receiving this notification, the Contracting Officer shall either issue an appropriate contract modification within a reasonable time or advise the Contractor in writing within 30 days that the instruction or direction is--

(1)	Rescinded in its entirety; or

(2)	Within the requirements of the contract and does not constitute a change under the Changes clause of the contract, and that the Contractor should proceed promptly with its performance.

(e)	A failure of the contractor and contracting officer to agree that the instruction or direction is both within the scope of the contract and does not constitute a change under the changes clause, or a failure to agree upon the contract action to be taken with respect to the instruction or direction, shall be subject to the Disputes clause of this contract.

(f)	Any action(s) taken by the contractor in response to any direction given by any person other than the Contracting Officer or the COTR shall be at the Contractor's risk.

(End of clause)

G.5	SECURITY/BADGING REQUIREMENTS FOR FOREIGN NATIONAL VISITORS AND EMPLOYEES OF FOREIGN CONTRACTORS (JSC 52.204-91)(MAR 2002)

(a)	An employee of a domestic Johnson Space Center (JSC) contractor or its subcontractor who is not a U.S. citizen (foreign national) may not be admitted to the JSC site for purposes of performing work without special arrangements.  In addition, all employees or representatives of a foreign JSC contractor/subcontractor may not be admitted to the JSC site without special arrangements.  For employees as described above, advance notice must be given to the Security Office of the host installation [JSC or White Sands Test Facility (WSTF)] at least 3 weeks prior to the scheduled need for access to the site so that instructions on obtaining access may be provided.

(b)		All visit/badge requests for persons described in (a) above must be entered in the NASA Request for Request (RFR) and Foreign National Management System (NFNMS) for acceptance, review, concurrence and approval purposes.  When an authorized company official requests a JSC or WSTF badge for site access, he/she is certifying that steps have been taken to ensure that its contractor or subcontractor employees, visitors, or representatives will not be given access to export-controlled or classified information for which they are not authorized.  These individuals shall serve as the contractor’s representative(s) in certifying that all visit/badge request forms are processed in accordance with JSC and WSTF security and export control procedures.  No foreign national, representative, or resident alien contractor/subcontractor employee shall be granted access into JSC or WSTF until a completed RFR has been approved and processed through the NFNMS.  Unescorted access will not be granted unless a favorable National Agency Check (NAC) has been completed by the JSC Security Office.

(c)		The contractor agrees that it will not employ for the performance of work onsite at the JSC or WSTF any individuals who are not legally authorized to work in the United States.  If the JSC or WSTF Industrial Security Specialist or the contracting officer has reason to believe that any employee of the contractor may not be legally authorized to work in the United States and/or on the contract, the contractor may be required to furnish copies of Form I-9 (Employment Eligibility Verification), U.S. Department of Labor Application for Alien Employment Certification, and any other type of employment authorization document.

The contractor agrees to provide the information requested by the JSC or WSTF

Security Office in order to comply with NASA policy directives and guidelines related to foreign visits to NASA facilities so that (1) the visitor/employee/ representative may be allowed access to JSC or other NASA Centers for performance of this contract, (2) required investigations can be conducted, and (3) required annual or revalidation reports can be submitted to NASA Headquarters.  All requested information must be submitted in a timely manner in accordance with instructions provided by JSC or any other Center to be visited.

(End of clause)

G.6	RESERVED

G.7	UNDERSTANDING WITH RESPECT TO COST VARIATIONS

(JSC 52.232-93) (MAR 1989)

The estimated cost of this contract is based on cost estimates for a number of cost elements (e.g., direct labor, overhead, materials, travel).  Some of these estimates for the level-of-effort portion of the work were made by the Government and provided to the Contractor in the solicitation leading to this contract.  The parties recognize that the Contractor’s obligation to perform tasks within the scope of the Statement of Work could result in actual Contractor expenditure which are greater or less than the Government’s estimates provided to the Contractor for the related cost element.  Should such be the case, the parties agree that there will be no adjustment to the fee provided for in this contract, nor to any other terms and conditions hereof, except the contract estimated cost, should that become necessary.  Any such adjustment in estimated cost will be subject to the terms of the “Limitation of Cost” or “Limitation of Funds” clause hereof, whichever is applicable.

(End of Clause)

G.8	INDIRECT COST CEILINGS (JSC 52.232-94)(DEC 1993)

Without otherwise affecting the applicability of the cost principles set forth in part 31 of the Federal Acquisition Regulation, which are a part of this contract pursuant to the clause entitled "Allowable Cost and Payment," the following agreements are made as to contract ceilings and cost categorization:

A.	Costs

1.	Direct Costs: Direct Labor (includes prime and freelance), travel, logistics support costs, and other direct costs (long distance telephone charges, reproductions cost in direct support of the cost objective)

2.	Indirect Costs:	Overhead costs and General & Administrative Costs

B.	Provisional and Ceiling Cost Rates

Overhead and General and Administrative (G&A) Expense are subject to the provisional and ceiling rates set forth below.  To prevent substantial over or under payment (except where ceiling is reached), the provisional billing rates may, at the discretion of the Contracting Officer, be revised, either upward or downward, and such revision shall be set forth in an amendment to this contract.

Costs attributable to a rate increment in excess of the ceiling rates set forth immediately above shall be unallowable unless caused by (a) compliance with new state or Federal legal requirements, (b) depreciation of capital investment when that investment has contributed directly and substantially to increased productivity, or (c) the Government’s failure to order at least 80% of each of the contract year estimated values set  forth in Attachment J-1 for the completion-form services there  identified.  If the Contractor incurs costs in excess of the ceiling rates because of any of these reasons and wishes to obtain reimbursement, he shall submit a proposal setting forth fully and completely the facts and circumstances believed to be responsible for the incurrence of costs above the ceiling(s).  An equitable adjustment will be made in the contract ceiling(s) if and to the extent that the Contractor's proposal demonstrates that the costs incurred in excess of the ceilings were attributable to the circumstances described in (a) or (b) and were not reasonably susceptible to being offset by reasonable and prudent reductions in indirect costs in other areas within the Contractor's control.  Any unallowable costs shall not be recovered under this or any other Government contract.

The base for computing the Overhead rates (both provisional and ceiling) shall be direct labor dollars.

The base for computing the G&A rates (both provisional and ceiling) shall be the sum of allowable costs incurred (direct labor dollars plus overhead dollars plus other direct cost dollars) other than G&A costs.

(End of clause)

G.9	IDENTIFICATION OF EMPLOYEES (JSC 52.242-92)(MAR 2002)

At all times while on Government property, the contractor, subcontractors, their employees and agents shall wear badges which will be issued by the NASA Badging & Visitor Control Office, located in Building 110 at the Johnson Space Center (JSC),or at the Main Gate at the White Sands Test Facility (WSTF).  JSC employee badges will be issued only between the hours of 7:30 a.m. to 4 p.m., Monday through Thursday, and 7:30 am to 12:00 pm on Friday.  JSC visitor badges will be issued between the hours of 6 a.m. to 10 p.m., 7 days a week.  WSTF employee badges will be issued only between the hours of 8 a.m. to 2 p.m., Monday through Friday.  WSTF visitor badges will be issued on a 7-day a week, 24-hour a day basis.  Resident aliens and foreign nationals/representatives shall be issued green foreign national badges.

Each individual who wears a badge shall be required to declare citizenship and sign personally for the badge.  The contractor shall be held accountable for issued badges and all other related items and must assure that they are returned to the NASA Badging & Visitor Control Offices upon completion of work under the contract in accordance with Security Management Directive (SMD) 500-15, "Security Termination Procedures."  Failure to comply with the NASA contractor termination procedures upon completion of the work (e.g., return of badges, decals, keys, CAA cards, clearance terminations, JSC Public Key Infrastructure (PKI)/special program deletions, etc.) may result in final payment being delayed.

(End of Clause)

G.10	GOVERNMENT FURNISHED PROPERTY

(a)	The Government will furnish to the contractor for the use in the performance of this contract the property identified below.  This property is subject to all of the provisions of the “Government Property” clause hereof (FAR 52.245-5), except for paragraphs (e)(1) and (2).

(1)	Seventeen (17) vans for use in Russia for chauffeured services 	only as directed by NASA Representatives at the MTLO and in Star City.

(2)	Two (2) vans for use on a full-time basis in Houston.

(3)	Classroom space for conducting training required under this 	contract.

(4)	All office space for  TechTrans personnel working at the  Star City, TsUp   and the Russian Space Agency.

- Office space 8 contractor employees at JSC.

- Office space for 0 contractor employee at John H. Glenn Research Center at Lewis Field (GRC)

- Three (3) apartments located at the Volga in Moscow

(b)	The exceptions to the “Government Property” clause identified above [i.e. paragraphs (e)(1) and (2)] are applicable only to the property identified in this clause: the “Government Property” clause applies in its entirety to any other Government property acquired by or furnished to the contractor under this contract unless specifically otherwise provided.

(c)	With respect to the vehicles identified in paragraph (a) above, the Government will provide maintenance and fuel for their operation.  The contractor will be responsible for keeping them in good operating and clean condition.

(d)	With respect to the office space identified in paragraph (a) above, telephones, Federal Telecommunication System (FTS) 2000 communications, telegraphic and facsimile services will be furnished for official Government business.  Direct distance dialing cannot be authorized except for the use of the PSCN (Program Support Communications Network) telephone line.  JSC will provide commercial toll service only when other service is not available.  Such calls must be placed through the JSC operator.  The Contractor shall use Government telephones for OFFICIAL PURPOSES ONLY.

(End of clause)

G.11	TRAVEL OUTSIDE OF THE UNITED STATES (NASA 1852.242-71)

(DEC 1988)

(a)	The Contracting Officer must authorize in advance and in writing travel to locations outside of the United States by contractor employees that is to be charged as a cost to this contract.  This approval may be granted when the travel is necessary to the efforts required under the contract and it is otherwise in the best interest of NASA.

(b)	The contractor shall submit requests to the Contracting Officer at lease 48 hours (2 working days) in advance of the start of the travel.

(c)	The contractor shall submit a travel report at the conclusion of the travel.  The Contracting Officer’s approval of the travel will specify the required contents and distribution of the travel report.

(End of Clause)

[END OF SECTION]

SECTION H

SPECIAL CONTRACT REQUIREMENTS

H.1	LISTING OF CLAUSES INCORPORATED BY REFERENCE

NOTICE:  The following contract clauses pertinent to this section are hereby incorporated by reference:

I.	FEDERAL ACQUISITION REGULATION (48 CFR CHAPTER 1)

CLAUSE

NUMBER			DATE			TITLE

No FAR By-reference clauses in Section H.

II.	NASA FEDERAL ACQUISITION REGULATION SUPPLEMENT (48 CFR 		CHAPTER 18)

CLAUSE

NUMBER		DATE			TITLE

1852.208-81		Oct 2001		RESTRICTIONS ON 										PRINTING AND 											DUPLICATING

1852.223-70		MAY 2001		SAFETY AND HEALTH

1852.246-70		MAR 1997		MISSION CRITICAL SPACE

SYSTEMS PERSONNEL

RELIABILITY PROGRAM

H.2	REPRESENTATIONS, CERTIFICATIONS, AND OTHER STATEMENTS OF 	OFFERORS (JSC 52.209-90)(SEP 1988)

This contract incorporates Section K, Representations, Certifications, and Other Statements of Offerors, as set forth in the Contractor's proposal in response to RFP 9-BP2-H50-6-01P dated June 3, 1996, by reference, with the same force and effect as if it were given in full text.

(End of Clause)

H.3	KEY PERSONNEL AND FACILITIES (NASA 1852.235-71) (MARCH 1989)

(a)	The personnel and/or facilities listed below (or specified in the contract Schedule) are considered essential to the work being performed under this contract.  Before removing, replacing, or diverting any of the listed or specified personnel or facilities, the Contractor shall (1) notify the Contracting Officer reasonably in advance, and (2) submit justification (including proposed substitutions) in sufficient detail to permit evaluation of the impact on this contract.

(b)	The Contractor shall make no diversion without the Contracting Officer's written consent; provided that the Contractor Officer may ratify in writing the proposed change, and that ratification shall constitute the Contracting Officer's consent required by this clause.

(c)	The list of personnel and/or facilities (shown below or as specified in the contract Schedule) may, with the consent of the contracting parties, be amended from time to time during the course of the contract to add or delete personnel and/or facilities.

List here the personnel and/or facilities considered essential:

(End of clause)

H.4	HANDLING OF DATA

It is anticipated that in the performance of this contract, the Contractor may have access to and use NASA's sensitive financial, management, and technical data.  The Contractor agrees that it will not use, copy, or disclose this data, except as necessary for the performance of this contract and will not disclose this data to others without the written consent of the Contracting Officer or the Contracting Officer's authorized representative.

(End of clause)

H.5	LEVEL-OF-EFFORT (COST) (NASA 1852.216-82)(DEC 1991)

NOTE:  This clause only applies to work described in Statement of Work paragraph 2.4.

(a)	During the term of the contract, the Contractor is obligated to provide not less than 90 percent nor more than 110 percent of the following direct labor hours:

Total Direct

Labor Hours

553,325

(b)	"Direct labor hours" are those productive hours expended by Contractor personnel performing work under this contract that are charged as direct labor under the Contractor's established accounting policy and procedures.  The term does not include sick leave, vacation leave, or any type of administrative leave but does include direct labor hours provided under level-of-effort subcontracts.

(c)	Once the maximum number of direct labor hours is reached or the contract term has ended, the Contractor's requirements under the contract are fulfilled, even though the specified work may not have been completed.  The Contractor is not authorized to exceed the maximum of the direct labor hours specified in paragraph (a) unless a bilateral contract modification is executed.  Any estimated cost and fee(s) adjustments for any additional direct labor hours shall be based solely upon the quantity of additional hours being added to the maximum number of direct labor hours specified in this clause.

(d)	The fee, if any, is based upon the furnishing of at least the specified minimum number of direct labor hours, including subcontract hours.  If the Contractor provides less than that specified minimum number of hours prior to expiration of the contract term, and the Government has not invoked its rights under the Termination clause of this contract to adjust the contract for such reduced effort, the Contracting Officer may unilaterally make an equitable downward adjustment to the contract fee.  The downward adjustment in fee will be based upon the difference between the minimum direct labor hours specified under this clause and the amount of direct labor hours provided by the Contractor.  Prior to making such an adjustment, the Contracting Officer will request the Contractor provide a written discussion of any extenuating circumstances (e.g., productivity improvements or reductions in contract scope) which contributed to the underrun.  Any information provided by the Contractor will be considered by the Contracting Officer in determining the amount of the downward adjustment in fee.

(End of clause)

H.6	Year 2000 Compliance

- “Year 2000 compliant,” as used herein, means that the information technology (hardware, software and firmware, including embedded systems or any other electromechanical or processor-based systems used in accordance with its associated documentation) accurately processes date and date-related data (including, but not limited to, calculating, comparing, and sequencing) from, into, and between the twentieth and twenty-first centuries, and the years 1999 and 2000 and leap year calculations, to the extent that other information technology, used in combination with the information technology being acquired, properly exchanges date and date-related data with it.

(b)	Any information technology provided, operated and/or maintained under this contract must be Year 2000 compliant.  To ensure this result, the contractor shall provide documentation describing how the information technology (IT) items or services

demonstrate Year 2000 compliance, consisting of standard product literature or test reports for commercial items, test procedures, and/or certification for complex systems.

(c)	Milestones for Renovation, Validation and Implementation:  Any IT determined to be non-Year 2000 compliant shall be replaced, retired, or repaired in accordance with the following schedule:

- “Renovation” includes making and documenting software and hardware changes, developing replacement systems, and decommissioning systems to be retired.  The contractor must complete renovation of affected software, hardware and firmware by September 30, 1998.

- “Validation” includes unit, integration, system, and end-to-end testing for Year 2000 compliance.  The contractor must complete validation and testing of converted or replace systems by January 31, 1999.

- “Implementation” includes acceptance testing and integration of converted and replace systems into a production environment.  The contractor must complete implementation by march 31, 1999.

(d)	At a minimum, the contractor shall provide documentation, including project plans and status reports, which demonstrate that the contractor is meeting the milestones listed above.

(End of Clause)

[END OF SECTION]

PART II CONTRACT CLAUSES

SECTION I

CONTRACT CLAUSES

I.1  LISTING OF CLAUSES INCORPORATED BY REFERENCE

NOTICE:  The following contract clauses pertinent to this section are hereby incorporated by reference:

I.  FEDERAL ACQUISITION REGULATION (48 CFR CHAPTER 1)

CLAUSE

NUMBER		DATE			TITLE

52.202-1		DEC 2001		DEFINITIONS

52.203-3		APR 1984		GRATUITIES

52.203-5		APR 1984		COVENANT AGAINST CONTINGENT FEES

52.203-6		JUL 1995		RESTRICTION ON SUBCONTRACTOR

SALES TO THE GOVERNMENT

52.203-7		JUL 1995		ANTI-KICKBACK PROCEDURES

52.203-8		JAN 1997		CANCELLATION, RECISION, AND

RECOVERY OF FUNDS FOR ILLEGAL OR IMPROPER ACTIVITY

52.203-10		JAN 1997		PRICE OR FEE ADJUSTMENT FOR

ILLEGAL OR IMPROPER ACTIVITY

52.203-12		JUN 1997		LIMITATION ON PAYMENTS TO INFLUENCE

CERTAIN FEDERAL TRANSACTIONS

52.204-4		AUG 2000		PRINTING OR COPIED DOUBLE-SIDED ON

RECYCLED PAPER

52.209-6		JUL 1995		PROTECTING THE GOVERNMENT'S

INTEREST WHEN SUBCONTRACTING WITH CONTRACTORS DEBARRED, SUSPENDED, OR PROPOSED FOR DEBARMENT

52.211-15		SEP 1990		DEFENSE PRIORITY AND 		 							ALLOCATION REQUIREMENTS

52.215-2		JUN 1999		AUDIT--NEGOTIATION

52.215-8		OCT 1997		ORDER OF PRECEDENCE-UNIFORM 								CONTRACT FORMAT

52.215-10		OCT 1997		PRICE REDUCTION FOR DEFECTIVE COST

OR PRICING DATA

52.215-11		OCT 1997		PRICE REDUCTION FOR DEFECTIVE COST

OR PRICING DATA - MODIFICATIONS

52.215-12		OCT 1997		SUBCONTRACTOR COST OR PRICING

DATA

52.215-13		OCT 1997		SUBCONTRACTING COST OR PRICING

DATA - MODIFICATIONS

52.215-14		OCT 1997		INTEGRITY OF UNIT PRICES

52.215-15		DEC 1998		PENSION ADJUSTMENTS AND ASSET

REVERSIONS

52.215-17		OCT 1997		WAIVER OF FACILITIES CAPITAL COST OF

MONEY

52.215-18		OCT 1997		REVERSION OR ADJUSTMENT OF PLANS

FOR POSTRETIREMENT BENEFITS OTHER THAN PENSIONS (PRB)

52.215-19		OCT 1997		NOTIFICATION OF OWNERSHIP CHANGES

52.215-21		OCT 1997		REQUIREMENTS FOR COST OR PRICING

DATA OR INFORMATION OTHER THAN

COST OR PRICING DATA - MODIFICATIONS

52.216-7		DEC 2002		ALLOWABLE COST AND PAYMENT

52.217-8		NOV 1999		OPTION TO EXTEND SERVICES

52.219-6		JUL 1996		NOTICE OF TOTAL SMALL BUSINESS

SET-ASIDE

52.219-8		OCT 2000		UTILIZATION OF SMALL BUSINESS

CONCERNS

52.219-14		DEC 1996		LIMITATIONS ON SUBCONTRACTING

52.222-1		FEB 1997		NOTICE TO THE GOVERNMENT OF LABOR

DISPUTES

52.222-3		AUG 1996		CONVICT LABOR

52.222-21		FEB 1999		PROHIBITION OF SEGREGATED

FACILITIES

52.222-26		FEB 2002		EQUAL OPPORTUNITY

52.222-29		FEB 1999		NOTIFICATION OF VISA DENIAL

52.222-35		DEC 2001		AFFIRMATIVE ACTION FOR SPECIAL

DISABLED AND VIETNAM ERA VETERANS

52.222-36		JUN 1998		AFFIRMATIVE ACTION FOR WORKERS

WITH DISABILITIES

52.222-37		DEC 2001		EMPLOYMENT REPORTS ON DISABLED

VETERANS AND VETERANS OF THE VIETNAM ERA

52.223-10		AUG 2000		WASTE REDUCTION PROGRAM

52.223-6		MAY 2001		DRUG-FREE WORKPLACE

52.223-14		Oct 2000		TOXIC CHEMICAL RELEASE REPORTING

52.225-8		FEB 2000		DUTY FREE ENTRY

52.225-13		JUL 2000		RESTRICTIONS ON CERTAIN 								FOREIGN PURCHASES

52.227-1		JUL 1995		AUTHORIZATION AND CONSENT

52.227-2		AUG 1996		NOTICE AND ASSISTANCE 									REGARDING PATENT AND COPYRIGHT 							INFRINGEMENT

52.227-17		JUN 1987		RIGHTS IN DATA - SPECIAL WORKS AS

MODIFIED BY NFS 1825.227-17

52.228-7		MAR 1996		INSURANCE--LIABILITY TO THIRD

PERSONS

52.230-2		APR 1998		COST ACCOUNTING STANDARDS

52.230-6		NOV 1999		ADMINISTRATION OF COST ACCOUNTING

STANDARDS

52.232-17		JUN 1996		INTEREST

52.232-22		APR 1984		LIMITATION OF FUNDS

52.232-23		JAN 1986		ASSIGNMENT OF CLAIMS

52.232-34		MAY 1999		PAYMENT BY ELECTRONIC FUNDS

TRANSFER – OTHER THAN CENTRAL CONTRACTOR REGISTRATION

52.233-1		JUL 2002		DISPUTES (ALTERNATE I) (DEC 1991)

52.233-3		AUG 1996		PROTEST AFTER AWARD (ALTERNATE I)

(JUN 1985)

52.237-2		APR 1984		PROTECTION OF GOVERNMENT

BUILDINGS, EQUIPMENT, AND VEGETATION

52.237-3		JAN 1991		CONTINUITY OF SERVICES

52.242-1		APR 1984		NOTICE OF INTENT TO DISALLOW COSTS

52.242-3		MAY 2001		PENALTIES FOR UNALLOWABLE COST

52.242-4		JAN 1997		CERTIFICATION OF FINAL INDIRECT

COSTS

52.242-13		JUL 1995		BANKRUPTCY

52.243-2		AUG 1987		CHANGES--COST REIMBURSEMENT

52.244-2		AUG 1998		SUBCONTRACTS - ALTERNATE I (JUL 1998)

52.244-5		DEC 1996		COMPETITION IN SUBCONTRACTING

52.244-6		MAY 2002		SUBCONTRACTS FOR COMMERCIAL

ITEMS

52.246-25		FEB 1997		LIMITATION OF LIABILITY--SERVICES

52.247-63		JAN 1997		PREFERENCE FOR U.S. FLAG AIR

CARRIER

52.248-1		FEB 2000		VALUE ENGINEERING

52.249-6		SEP 1996		TERMINATION (COST-

REIMBURSEMENT)

52.249-14		APR 1984		EXCUSABLE DELAYS

52.253-1		JAN 1991		COMPUTER GENERATED FORMS

II.  NASA FAR SUPPLEMENT (48 CFR CHAPTER 18)

CLAUSE

NUMBER		DATE			TITLE

1852.203-70		JUN 2001	DISPLAY OF INSPECTOR GENERAL HOTLINE

POSTERS

1852.204-74		MAY 2002	CENTRAL CONTRACTOR REGISTRATION

1852.204-76		JUL 2002	SECURITY REQUIREMENTS FOR UNCLASSIFIED

INFORMATION TECHNOLOGY RESOURCES

1852.219-74		SEP 1990	USE OF RURAL AREA SMALL BUSINESSES

1852.219-76		JUL 1997	NASA 8 PERCENT GOAL

1852.223-74		MAR 1996	DRUG AND ALCOHOL FREE WORKFORCE

1852.228-75		OCT 1988	MINIMUM INSURANCE COVERAGE

1852.237-70		DEC 1988	EMERGENCY EVACUATION PROCEDURES

1852.242-78		APR 2001	EMERGENCY MEDICAL SERVICES AND

EVACUATION

1852.243-71		MAR 1997	SHARED SAVINGS

I.2	APPROVAL OF CONTRACT (FAR 52.204-1)(DEC 1989)

This contract is subject to the written approval of the Procurement Officer, Johnson Space Center and shall not be binding until so approved.

(End of clause)

I.3	OMBUDSMAN (NASA 1852.215-84) (JUN 2000)

(a)  An ombudsman has been appointed to hear and facilitate the resolution of concerns from offerors, potential offerors, and contractors during the preaward and postaward phases of this acquisition.  When requested, the ombudsman will maintain strict confidentiality as to the source of the concern.  The existence of the ombudsman is not to diminish the authority of the contracting officer, the Source Evaluation Board, or the selection official.  Further, the ombudsman does not participate in the evaluation of proposals, the source selection process, or the adjudication of formal contract disputes.  Therefore, before consulting with an ombudsman, interested parties must first address their concerns, issues disagreements, and/or recommendations to the contracting officer for resolution.

(b)  If resolution cannot be made by the contracting officer, interested parties may contact the installation ombudsman, Susan H. Garman, Associate Director (Management)/ Mail Code AC, Phone: 281-483-0490, Fax: 281-483-2200, email: susan.h.garman@nasa.gov.  Concerns, issues, disagreements, and recommendations, which cannot be resolved at the installation, may be referred to the NASA ombudsman, the Director of the Contract Management Division, at 202-358-0422, facsimile 202-358-3083, email sthomps1@hq.nasa.gov.  Please do not contact the ombudsman to request copies of the solicitation, verify offer due date, or clarify technical requirements.  Such inquiries shall be directed to the contracting officer or as specified elsewhere in this document.

(End of clause)

I.4	OPTION TO EXTEND THE TERM OF THE CONTRACT (FAR 52.217-9)

(MAR 2000)

(a) The Government may extend the term of this contract by written notice to the Contractor within 30 days; provided that the Government gives the Contractor a preliminary written notice of its intent to extend at least 30 days before the contract expires.  The preliminary notice does not commit the Government to an extension.

(b) If the Government exercises this option, the extended contract shall be considered to include this option clasue.

(c) The total duration of this contract, including the exercise of any options under this clause, shall not exceed 7 years and 5 months.

(End of clause)

I.5	PAYMENT FOR OVERTIME PREMIUMS (FAR 52.222-2) (JUL 1990)

(a)	The use of overtime is authorized under this contract if the overtime premium does not exceed $100,000 or the overtime premium is paid for work-

(1)	Necessary to cope with emergencies such as those resulting from accidents, natural disasters, breakdowns of production equipment, or occasional production bottlenecks of a sporadic nature;

(2)	By indirect-labor employees such as those performing duties in connection with administration, protection, transportation, maintenance, standby plant protection, operation of utilities, or accounting;

(3)	To perform tests, industrial processes, laboratory procedures, loading or unloading of transportation conveyances, and operations in flight or afloat that are continuous in nature and cannot reasonably be interrupted or completed otherwise; or

(4)	That will result in lower overall costs to the Government.

(b)	Any request for estimated overtime premiums that exceeds the amount specified above shall include all estimated overtime for contract completion and shall-

(1)	Identify the work unit; e.g., department or section in which the requested overtime will be used, together with present workload, staffing, and other data of the

affected unit sufficient to permit the Contracting Officer to evaluate the necessity for the overtime;

(2)	 Demonstrate the effect that denial of the request will have on the contract delivery or performance schedule;

(3)	Identify the extent to which approval of overtime would affect the performance or payments in connection with other Government contracts, together with identification of each affected contract; and

(4)	Provide reasons why the required work cannot be performed by using multi-shift operations or by employing additional personnel.

(End of clause)

I.6	TAXES--FOREIGN COST-REIMBURSEMENT CONTRACTS

(FAR 52.229-8)(MAR 1990)

(a)  Any tax or duty from which the United States Government is exempt by agreement with the Government of any countries for which travel is required under this contract, or from which the Contractor or any subcontractor under this contract is exempt under the laws of such countries, shall not constitute an allowable cost under this contract.

(b)  If the Contractor or subcontractor under this contract obtains a foreign tax credit that reduces its Federal income tax liability under the United States Internal Revenue Code (Title 26, U.S. Code) because of the payment of any tax or duty that was reimbursed under this contract, the amount of the reduction shall be paid or credited at the time of such offset to the Government of the United States as the Contracting Officer directs.

(End of clause)

I.7	PROMPT PAYMENT (FAR 52.232-25) (FEB 2002)

Notwithstanding any other payment clause in this contract, the Government will make invoice payments under the terms and conditions specified in this clause.  The Government considers payment being made as on the day a check is dated or the date of an electronic funds transfer (EFT).  Definitions of pertinent terms are set forth in section 2.101, 32.001, and 32.902 of the Federal Acquisition Regulation.  All days referred to in this clause are calendar days, unless otherwise specified.  (However, see paragraph (a)(4) of this clause concerning payments due on Saturdays, Sundays, and legal holidays.)

(a) Invoice payments-

(1) Due date.

(i) Except as indicated in paragraphs (a)(2) and (c) of this clause,

the due date for making invoice payments by the designated payment office is the later of the following two events:

(A) The 30th day after the designated billing office receives

a proper invoice from the Contractor (except as provided in paragraph (a)(1)(ii) of this clause).

(B) The 30th day after Government acceptance of supplies

delivered or services performed.  For a final invoice, when the payment amount is subject to contract settlement actions, acceptance is deemed to occur on the effective date of the contract settlement.

(ii) If the designated billing office fails to annotate the invoice with

the actual date of receipt at the time of receipt, the invoice payment due date is the 30th day after the date of the Contractor's invoice, provided the designated billing office receives a proper invoice and there is no disagreement over quantity, quality, or Contractor compliance with contract requirements.

(2) Certain food products and other payments.

(i) Due dates on Contractor invoices for meat, meat food products,

or fish; perishable agricultural commodities; and dairy products, edible fats or oils, and food products prepared from edible fats or oils are-

(A) For meat or meat food products, as defined in section

2(a)(3) of the Packers and Stockyard Act of 1921 (7 U.S.C. 182(3)), and as further defined in Pub. L. 98-181, including any edible fresh or frozen poultry meat, any perishable poultry meat food product, fresh eggs, and any perishable egg product, as close as possible to, but not later than, the 7th day after product delivery.

(B) For fresh or frozen fish, as defined in section 204(3) of

the Fish and Seafood Promotion Act of 1986 (16 U.S.C. 4003(3)), as close as possible to, but not later than, the 7th day after product delivery.

(C) For perishable agricultural commodities, as defined in

section 1(4) of the Perishable Agricultural Commodities Act of 1930 (7 U.S.C. 499a(4)), as close as possible to, but not later than, the 10th day after product delivery, unless another date is specified in the contract.

(D) For dairy products, as defined in section 111(e) of the

Dairy Production Stabilization Act of 1983 (7 U.S.C. 4502(e)), edible fats or oils, and food products prepared from edible fats or oils, as close as possible to, but not later than, the 10th day after the date on which a proper invoice has been received. Liquid milk, cheese, certain processed cheese products, butter, yogurt, ice cream, mayonnaise, salad dressings, and other similar products, fall within this classification. Nothing in the Act limits this classification to refrigerated products. When questions arise regarding the proper classification of a specific product, prevailing industry practices will be followed in specifying a contract payment due date. The burden of proof that a classification of a specific product is, in fact, prevailing industry practice is upon the Contractor making the representation.

(ii) If the contract does not require submission of an invoice for

payment (e.g., periodic lease payments), the due date will be as specified in the contract.

(3) Contractor's invoice. The Contractor shall prepare and submit invoices

to the designated billing office specified in the contract. A proper invoice must include the items listed in paragraphs (a)(3)(i) through (a)(3)(x) of this clause. If the invoice does not comply with these requirements, the designated billing office will return it within 7 days after receipt (3 days for meat, meat food products, or fish; 5 days for perishable agricultural commodities, dairy products, edible fats or oils, and food products prepared from edible fats or oils), with the reasons why it is not a proper invoice. The Government will take into account untimely notification when computing any interest penalty owed the Contractor.

(i) Name and address of the Contractor.

(ii) Invoice date and invoice number. (The Contractor should date invoices as close as possible to the date of the mailing or transmission.)

(iii) Contract number or other authorization for supplies delivered

or services performed (including order number and contract line item number).

(iv) Description, quantity, unit of measure, unit price, and extended

price of supplies delivered or services performed.

(v) Shipping and payment terms (e.g., shipment number and date

of shipment, discount for prompt payment terms). Bill of lading number and weight of shipment will be shown for shipments on Government bills of lading.

(vi) Name and address of Contractor official to whom payment is to

be sent (must be the same as that in the contract or in a proper notice of assignment).

(vii) Name (where practicable), title, phone number, and mailing

address of person to notify in the event of a defective invoice.

(viii) Taxpayer Identification Number (TIN). The Contractor shall

include its TIN on the invoice only if required elsewhere in this contract.

(ix) Electronic funds transfer (EFT) banking information.

(A) The Contractor shall include EFT banking information on

the invoice only if required elsewhere in this contract.

(B) If EFT banking information is not required to be on the

invoice, in order for the invoice to be a proper invoice, the Contractor shall have submitted correct EFT banking information in accordance with the applicable solicitation provision (e.g., 52.232-38, Submission of Electronic Funds Transfer Information with Offer), contract clause (e.g., 52.232-33, Payment by Electronic Funds Transfer-Central Contractor Registration, or 52.232-34, Payment by Electronic Funds Transfer-Other Than Central Contractor Registration), or applicable agency procedures.

(C) EFT banking information is not required if the

Government waived the requirement to pay by EFT.

(x) Any other information or documentation required by the contract

(e.g., evidence of shipment).

(4) Interest penalty. The designated payment office will pay an interest

penalty automatically, without request from the Contractor, if payment is not made by the due date and the conditions listed in paragraphs (a)(3)(i) through (a)(3)(x) of this clause are met, if applicable. However, when the due date falls on a Saturday, Sunday, or legal holiday, the designated payment office may make payment on the following working day without incurring a late payment interest penalty.

(i) The designated billing office received a proper invoice.

(ii) The Government processed a receiving report or other

Government documentation authorizing payment, and there was no disagreement over quantity, quality, or Contractor compliance with any contract term or condition.

(iii) In the case of a final invoice for any balance of funds due the

Contractor for supplies delivered or services performed, the amount was not subject to further contract settlement actions between the Government and the Contractor.

(5) Computing penalty amount. The Government will compute the interest

penalty in accordance with the Office of Management and Budget prompt payment regulations at 5 CFR part 1315.

(i) For the sole purpose of computing an interest penalty that might

be due the Contractor, Government acceptance is deemed to occur constructively on the 7th day (unless otherwise specified in this contract) after the Contractor delivers the supplies or performs the services in accordance with the terms and conditions of the contract, unless there is a disagreement over quantity, quality, or Contractor compliance with a contract provision. If actual acceptance occurs within the constructive acceptance period, the Government will base the determination of an interest penalty on the actual date of acceptance. The constructive acceptance requirement does not, however, compel Government officials to accept supplies or services, perform contract administration functions, or make payment prior to fulfilling their responsibilities.

(ii) The prompt payment regulations at 5 CFR 1315.10(c) do not

require the Government to pay interest penalties if payment delays are due to disagreement between the Government and the Contractor over the payment amount or other issues involving contract compliance, or on amounts temporarily withheld or retained in accordance with the terms of the contract. The Government and the Contractor shall resolve claims involving disputes and any interest that may be payable in accordance with the clause at FAR 52.233-1, Disputes.

(6) Discounts for prompt payment. The designated payment office will pay

an interest penalty automatically, without request from the Contractor, if the Government takes a discount for prompt payment improperly. The Government will calculate the interest penalty in accordance with the prompt payment regulations at 5 CFR part 1315.

(7) Additional interest penalty.

(i) The designated payment office will pay a penalty amount,

calculated in accordance with the prompt payment regulations at 5 CFR part 1315 in addition to the interest penalty amount only if-

(A) The Government owes an interest penalty of $1 or more;

(B) The designated payment office does not pay the interest

penalty within 10 days after the date the invoice amount is paid; and

(C) The Contractor makes a written demand to the

designated payment office for additional penalty payment, in accordance with paragraph (a)(7)(ii) of this clause, postmarked not later than 40 days after the invoice amount is paid.

(ii) 	(A) The Contractor shall support written demands for

additional penalty payments with the following data. The Government will not request any additional data. The Contractor shall-

(1) Specifically assert that late payment interest is

due under a specific invoice, and request payment of all overdue late payment interest penalty and such additional penalty as may be required;

(2) Attach a copy of the invoice on which the unpaid

late payment interest is due; and

(3) State that payment of the principal has been

received, including the date of receipt.

(B) If there is no postmark or the postmark is illegible-

(1) The designated payment office that receives the

demand will annotate it with the date of receipt, provided the demand is received on or before the 40th day after payment was made; or

(2) If the designated payment office fails to make the

required annotation, the Government will determine the demand's validity based on the date the Contractor has placed on the demand, provided such date is no later than the 40th day after payment was made.

(iii) The additional penalty does not apply to payments regulated by

other Government regulations (e.g., payments under utility contracts subject to tariffs and regulation).

(b) Contract financing payment. If this contract provides for

contract financing, the Government will make contract financing payments in accordance with the applicable contract financing clause.

(c) Fast payment procedure due dates. If this contract

contains the clause at 52.213-1, Fast Payment Procedure, payments will be made within 15 days after the date of receipt of the invoice.

(d) Overpayments. If the Contractor becomes aware of a

duplicate payment or that the Government has otherwise overpaid on an invoice payment, the Contractor shall immediately notify the Contracting Officer and request instructions for disposition of the overpayment.

(End of clause)

I.8	RESERVED

I.9	GOVERNMENT PROPERTY (COST-REIMBURSEMENT, TIME-AND-	MATERIAL OR LABOR-HOUR CONTRACTS) (FAR 52.245-5)

(JUL 1995)(DEVIATION)

(a)	Government-furnished property.

(1)	The term "Contractor's managerial personnel," as used in paragraph (g) of this clause, means any of the Contractor's directors, officers, managers, superintendents, or equivalent representatives who have supervision or direction of --

(i)  All or substantially all of the Contractor's business;

(ii)  All or substantially all of the Contractor's operation at any one plant, or separate location at which the contract is being performed; or

(iii)  A separate and complete major industrial operation connected with performing this contract.

(2)	The Government shall deliver to the Contractor, or use in connection with and under the terms of this contract, the Government-furnished property described in the Schedule or specifications, together with such related data and information as the Contractor may request and as may be reasonably required for the intended use of the property (hereinafter referred to as "Government-furnished property").

(3)	The delivery or performance dates for this contract are based upon the expectation that Government-Furnished property suitable for use will be delivered to the Contractor at the times stated in the Schedule or, if not so stated, in sufficient time to enable the Contractor to meet the contract's delivery or performance dates.

(4)	If Government-Furnished property is received by the Contractor in a condition not suitable for the intended use, the Contractor shall, upon receipt, notify the Contracting Officer, detailing the facts, and, as directed by the Contracting Officer and at Government expense, either effect repairs or modification or return or otherwise dispose of the property.

After completing the directed action and upon written request of the Contractor, the Contracting Officer shall make an equitable adjustment as provided in paragraph (h) of this clause.

(5)	If Government-furnished property is not delivered to the Contractor by the required time or times, the Contracting Officer shall, upon the Contractor's timely written request, make a determination of the delay, if any, caused the Contractor and shall make an equitable adjustment in accordance with paragraph (h) of this clause.

(b)	Changes in Government-furnished property.  (1)  The Contracting Officer may, by written notice, (i) decrease the Government-Furnished property provided or to be provided under this contract or (ii) substitute other Government-Furnished property for

the property to be provided by the Government or to be acquired by the Contractor for the Government under this contract.  The Contractor shall promptly take such action as the Contracting Officer may direct regarding the removal, shipment, or disposal of the property covered by this notice.

(2)	Upon the Contractor's written request, the Contracting Officer shall make an equitable adjustment to the contract in accordance with paragraph (h) of this clause, if the Government has agreed in the Schedule to make such property available for performing this contract and there is any --

(i)  Decrease or substitution in this property pursuant to subparagraph (b)(1) above; or

(ii) Withdrawal of authority to use property, if provided under any other contract or lease.

(c)	Title.

(1)	The Government shall retain title to all Government-furnished property.

(2)	Title to all property purchased by the Contractor for which the Contractor is entitled to be reimbursed as a direct item of cost under this contract shall pass to and vest in the Government upon the vendor's delivery of such property.

(3)	Title to all other property, the cost of which is reimbursable to the Contractor, shall pass to and vest in the Government upon --

(i)  Issuance of the property for use in contract performance;

(ii)  Commencement of processing of the property or use in contract performance; or

(iii)  Reimbursement of the cost of the property by the Government, whichever occurs first.

(4)	All Government-Furnished property and all property acquired by the Contractor, title to which vests in the Government under this paragraph (collectively referred to as "Government property"), are subject to the provisions of this clause.  Title to Government property shall not be affected by its incorporation into or attachment to any property not owned by the Government, nor shall Government property become a fixture or lose its identity as personal property by being attached to any real property.

(d)	Use of Government property.  The Government property shall be used only for performing this contract, unless otherwise provided in this contract or approved by the Contracting Officer.

(e)	Property administration.

(1)	The Contractor shall be responsible and accountable for all Government property provided under the contract and shall comply with Federal Acquisition Regulation (FAR) Subpart 45.5, as in effect on the date of this contract.

(2)	The Contractor shall establish and maintain a program for the use, maintenance, repair, protection, and preservation of Government property in accordance with sound business practice and the applicable provisions of FAR Subpart 45.5.

(3)	If damage occurs to Government property, the risk of which has been assumed by the Government under this contract, the Government shall replace the items or the Contractor shall make such repairs as the Government directs.  However, if the Contractor cannot effect such repairs within the time required, the Contractor shall dispose of the property as directed by the Contracting Officer.  When any property for which the Government is responsible is replaced or repaired, the Contracting Officer shall make an equitable adjustment in accordance with paragraph (h) of this clause.

(f)	Access.  The Government and all its designees shall have access at all reasonable times to the premises in which any Government property is located for the purpose of inspecting the Government property.

(g)	Limited risk of loss.

(1)	The Contractor shall not be liable for loss or destruction of, or damage to, the Government property provided under this contract or for expenses incidental to such loss, destruction, or damage, except as provided in subparagraphs (2) and (3) below.

(2)	The Contractor shall be responsible for loss or destruction of, or damage to, the Government property provided under this contract (including expenses incidental to such loss, destruction, or damage) --

(i)  That results from a risk expressly required to be insured under this contract, but only to the extent of the insurance required to be purchased and maintained or to the extent of insurance actually purchased and maintained, whichever is greater;

(ii)  That results from a risk that is in fact covered by insurance or for which the Contractor is otherwise reimbursed, but only to the extent of such insurance or reimbursement;

(iii)  For which the Contractor is otherwise responsible under the express terms of this contract;

(iv)  That results from willful misconduct or lack of good faith on the part of the Contractor's managerial personnel; or;

(v)  That results from a failure on the part of the Contractor, due to willful misconduct or lack of good faith on the part of the Contractor's managerial personnel, to establish and administer a program or system for the control, use, protection, preservation, maintenance, and repair of Government property as required by paragraph (e) of this clause.

(3)	  (i)  If the Contractor fails to act as provided by subdivision (g)(2)(v) above, after being notified (by certified mail addressed to one of the Contractor's managerial personnel) of the Government's disapproval, withdrawal of approval, or nonacceptance of the system or program, it shall be conclusively presumed that such failure was due to willful misconduct or lack of good faith on the part of the Contractor's managerial personnel.

(ii)	In such event, any loss or destruction of, or damage to, the Government property shall be presumed to have resulted from such failure unless the Contractor can establish by clear and convincing evidence that such loss, destruction, or damage --

(A)  Did not result from the Contractor's failure to maintain an approved program or system; or

(B)  Occurred while an approved program or system was maintained by the Contractor.

(4)	If the Contractor transfers Government property to the possession and control of a subcontractor, the transfer shall not affect the liability of the Contractor for loss or destruction of, or damage to, the property as set forth above.  However, the Contractor shall require the subcontractor to assume the risk of, and be responsible for, any loss or destruction of, or damage to, the property while in the subcontractor's possession or control, except to the extent that the subcontract, with the advance approval of the Contracting Officer, relieves the subcontractor from such liability.  In the absence of such approval, the subcontract shall contain appropriate provisions requiring the return of all Government property in as good condition as when received, except for reasonable wear and tear or for its use in accordance with the provisions of the prime contract.

(5)	The Contractor shall notify the Contracting Officer upon loss or destruction of, or damage to, Government property provided under this contract (with the exception of low value property for which loss, damage, or destruction is reported at contract termination, completion, or when needed for continued contract performance.  The Contractor shall take all reasonable action to protect the Government property from further damage, separate the damaged and undamaged Government property, put all the affected Government property in the best possible order, and furnish to the Contracting Officer a statement of --

(i)	The lost, destroyed, or damaged Government property;

(ii)	The time and origin of the loss, destruction, or damage;

(iii)	All known interests in commingled property of which the Government property is a part; and

(iv)	The insurance, if any, covering any part of or interest in such commingled property.

(6)	The Contractor shall repair, renovate, and take such other action with respect to damaged Government property as the Contracting Officer directs.  If the Government property is destroyed or damaged beyond practical repair, or is damaged and so commingled or combined with property of others (including the Contractor's) that separation is impractical, the Contractor may, with the approval of and subject to any conditions imposed by the Contracting Officer, sell such property for the account of the Government.  Such sales may be made in order to minimize the loss to the Government, to permit the resumption of business, or to accomplish a similar purpose.  The Contractor shall be entitled to an equitable adjustment in the contract price for the expenditures made in performing the obligations under this subparagraph (g)(6) in accordance with paragraph (h) of this clause.  However, the Government may directly reimburse the loss and salvage organization for any of their charges.  The Contracting Officer shall give due regard to the Contractor's liability under this paragraph (g) when making any such equitable adjustment.

(7)	The Contractor shall not be reimbursed for, and shall not include as an item of overhead, the cost of insurance or of any reserve covering risk of loss or destruction of, or damage to, Government property, except to the extent that the Government may have expressly required the Contractor to carry such insurance under another provision of this contract.

(8)	In the event the Contractor is reimbursed or otherwise compensated for any loss or destruction of, or damage to, Government property, the Contractor shall use the proceeds to repair, renovate, or replace the lost, destroyed, or damaged Government property or shall otherwise credit the proceeds to, or equitably reimburse, the Government, as directed by the Contracting Officer.

(9)	The Contractor shall do nothing to prejudice the Government's rights to recover against third parties for any loss or destruction of, or damage to, Government property.  Upon the request of the Contracting Officer, the Contractor shall, at the Government's expense, furnish to the Government all reasonable assistance and cooperation (including the prosecution of suit and the execution of instruments of assignment in favor of the Government) in obtaining recovery.  In addition, where a subcontractor has not been relieved from liability for any loss or destruction of, or damage to, Government property, the Contractor shall enforce for the benefit of the Government the liability of the subcontractor for such loss, destruction, or damage.

(h)	Equitable adjustment.  When this clause specifies an equitable adjustment, it shall be made to any affected contract provision in accordance with the procedures of the Changes clause.  When appropriate, the Contracting Officer may initiate an equitable adjustment in favor of the Government.  The right to an equitable adjustment shall be the Contractor's exclusive remedy.  The Government shall not be liable to suit for breach of contract for --

(1)	Any delay in delivery of Government-furnished property;

(2)	Delivery of Government-furnished property in a condition not suitable for its intended use;

(3)	A decrease in or substitution of Government-furnished property; or

(4)	Failure to repair or replace Government property for which the Government is responsible.

(i)	Final accounting and disposition of Government property.  Upon completing this contract, or at such earlier dates as may be fixed by the Contracting Officer, the Contractor shall submit, in a form acceptable to the Contracting Officer, inventory schedules covering all items of Government property not consumed in performing this contract or delivered to the Government.  The Contractor shall prepare for shipment, deliver f.o.b. origin, or dispose of the Government property as may be directed or authorized by the Contracting Officer.  The net proceeds of any such disposal shall be credited to the cost of the work covered by this contract or paid to the Government as directed by the Contracting Officer.  The foregoing provisions shall apply to scrap from Government property; provided, however, that the Contracting Officer may authorize or direct the Contractor to omit from such inventory schedules any scrap consisting of faulty castings or forgings or of cutting and processing waste, such as chips, cuttings, borings, turnings, short ends, circles, trimmings, clippings, and remnants, and to dispose of such scrap in accordance with the Contractor's normal practice and account for it as a part of general overhead or other reimbursable costs in accordance with the Contractor's established accounting procedures.

(j)	Abandonment and restoration of Contractor premises.  Unless otherwise provided herein, the Government --

(1)	May abandon any Government property in place, at which time all obligations of the Government regarding such abandoned property shall cease; and

(2)	Has no obligation to restore or rehabilitate the Contractor's premises under any circumstances (e.g., abandonment, disposition upon completion of need, or contract completion).  However, if the Government-furnished property (listed in the Schedule or specifications) is withdrawn or is unsuitable for the intended use, or if other Government property is substituted, then the equitable adjustment under paragraph (h) of this clause may properly include restoration or rehabilitation costs.

(k)	Communications.  All communications under this clause shall be in writing.

(l)	Overseas contracts.  If this contract is to be performed outside the United States of America, its territories, or possessions, the words "Government" and "Government-furnished" (wherever they appear in this clause) shall be construed as "United States Government" and "United States Government-furnished," respectively.

(End of clause)

I.10	CLAUSES INCORPORATED BY REFERENCE (FAR 52.252-2) (FEB 1998)

This contract incorporates one or more clauses by reference, with the same force and effect as if they were given in full text.  Upon request, the Contracting Officer will make their full text available.  Also, the full text of a clause may be accessed electronically at these addresses:

http://www.arnet.gov/far/ or http://www.hq.nasa.govofice/procurement/regs/nfstoc.htm

(End of clause)

I.11	AUTHORIZED DEVIATIONS IN CLAUSES (FAR 52.252-6) (APR 1984)

The use in this solicitation or contract of any Federal; Acquisition Regulation (48 CFR Chapter 1) clause with an authorized deviation is indicated by the addition of “(DEVIATION)” after the date of the clause.

(End of clause)

I.12	GOVERNMENT SUPPLY SOURCES

The Contracting Officer may issue the contractor an authorization to use Government supply sources in the performance of this contract.  Title to all property acquired by the contractor under such an authorization shall vest in the Government unless otherwise specified in the contract.  Such property shall not be considered to be “Government-furnished property,” as distinguished from “Government property.”  The provisions of the clause entitled “Government Property,” except its paragraphs (a) and (b), shall apply to all property acquired under such authorization.

(End of Clause)

[END OF SECTION]

SECTION J

LIST OF ATTACHMENTS

No. of

Attachment	        Title		Pages

J-I	SOW METRICS 		  2

J-II	SERVICE REQUEST FORM		  1

J-III	AWARD FEE PLAN		 10

J-IV	DATA REQUIREMENTS LIST		  5

J-V	DATA REQUIREMENTS DESCRIPTIONS	 21

J-VI	RESERVED		TBD

J-VII	SAFETY AND HEALTH PLAN		 16

J-VIII	TRANSLATION REQUEST		  1

J-IX	ACRONYM LIST		  1

J-X	MANAGEMENT PLAN		TBD

# J-XI	QUALITY PLAN		  6

J-XII	WORK BREAKDOWN STRUCTURE	  2

| NAS 9 – 19549 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

ATTACHMENT J-III

AWARD-FEE PLAN

I.	INTRODUCTION

In accordance with the provisions of the Federal Acquisition Regulation, including NASA and JSC policies, a performance evaluation procedure is established for determination of award fees payable under this contract.

The Contractor’s performance will be evaluated by the Government, in accordance with the procedures set forth below, at the expiration of each period specified in Appendix 3, Award Fee Distribution.  The evaluation to be performed by the Government will be based on the Government’s assessment of the Contractor’s accomplishment of the various areas of work covered by the Statement of Work, in accordance with the factors, weightings, procedures, and other provisions set forth below.

A performance determination will be made for each evaluation period as shown in Appendix 5, Performance Determination.

II.	PROCEDURES

A.	Performance Evaluation Board (PEB) Integration Team

The PEB Integration Team, composed of selected NASA technical and administrative personnel, will evaluate the Contractor’s performance as related to the factors listed in paragraph III below.

This team will furnish the Contractor interim performance evaluations every three months.  It shall be the purpose of these communications to discuss any specific areas where the contractor has excelled and areas where future improvement is necessary.

The PEB Integration Team will prepare a 6-month evaluation report for review by the PEB for each evaluation period.  This report will include a recommendation to the PEB as to the adjective rating and numerical score to be assigned for the Contractor’s performance for the period evaluated.

B.	Performance Evaluation Board (PEB)

The PEB will be appointed by the Director of the Lyndon B. Johnson Space Center or his designee.  A PEB, comprised of selected technical and administrative personnel of NASA, will assess the contractor’s performance after each evaluation period to determine whether, and to what extent, the Contractor’s performance during the evaluation period is deserving of the payment of award fee.  The Board, at the end of each evaluation period, will approve the PEB Integration Team report and prepare a summary of the evaluations

for review by the Fee Determination Official (FDO).  This summary will include a recommendation to the FDO as to the adjective rating and numerical score to be assigned for the Contractor’s performance in the preceding evaluation period.

C.	Contractor Self Evaluation and Submissions

C.1  Contractor Self Evaluation

The Contractor may furnish a self-evaluation for each evaluation period, and the self-evaluation must be received by the Contracting Officer by the end of the period.

C.2  Contractor Submissions

The Contractor will be furnished a copy of the PEB’s findings, conclusions, and fee recommendation.  The Contractor will be afforded the opportunity to submit for consideration of the FDO:  (a) proposed evaluations or conclusions, or (b) exceptions to the evaluations, conclusions, or fee recommendations of the PEB, and (c) supporting reasons for such exceptions or proposed evaluations or conclusions.  The Contractor’s submissions must be made in writing and must be submitted through the Contracting Officer to the FDO within 5 working days from the date of Contractor’s receipt of the PEB findings and fee recommendations.

D.	FDO

The JSC Director, or his designee, is the FDO. After considering available pertinent information and recommendations, the FDO will make a performance determination for each period in accordance with the provisions of this Attachment J-III and of G.2, Award Fee for Service Contracts.

In the event the FDO has not received a submission from the Contractor, the performance determination will not be considered final until expiration of the 5-working day period prescribed above for contractor submissions unless the Contractor has affirmatively indicated, in writing, that no contractor submission will be made.

III.	EVALUATION FACTORS AND WEIGHTING

A.	In evaluating the performance of the Contractor, the Government will evaluate major elements of contractor performance considering technical, management and cost performance.

- The factors for evaluation of contractor performance for determination of award fee are defined below.  The specific weights may be changed unilaterally by the Government, who will give the contractor written notice prior to the beginning of the applicable evaluation period.

Evaluation Factors								Weight

Technical                                                                                               75%

Quality		Accuracy

Success in Conveying Meaning

Performance on Critical Tasks

Timeliness		Speed of Response

Schedule Adherence

Management

Safety and Health

Cost 								  25%

Cost performance will be evaluated against the negotiated unit cost.  Other relevant factors will also be taken into account for the cost evaluation (e.g. quantity of products and services ordered).

C.	In order to earn any award fee, the Contractor must receive a numerical rating higher than 60.  Appendix 1, Evaluation Definitions provides the performance level definition adjective ratings and corresponding numerical scores that will be used in evaluating performance.  The numerical grade ranges corresponding to the adjective ratings and their conversion to percent of available award fee earned is set forth in Appendix 2.

- Available Award Fee. The Government shall pay fee to the Contractor as specified in Appendix 3. However, pending the final evaluation, these are provisional award fee payments that will be made to the Contractor via unilateral modification. Furthermore, the Contracting Officer will at the end of the basic period of performance and/or at the final evaluation period of the contract: 1) multiply the number of units delivered during each evaluation period for completion-form services by the unit award fee amount (Appendix 4) for the respective evaluation period; and 2) as for Level-of-effort services, divide the labor hours expended during the respective evaluation period by the direct labor hours set forth in Article H.5, the percentage relationship is to be multiplied by the maximum available award fee for level-of-effort services set forth in Article B.2, the resultant amount is to then be divided by the labor hours expended during the respective evaluation period to determine a LOE award fee unit rate for that evaluation period; this rate is then multiplied by the number of labor hours delivered during the perspective evaluation period. The difference between the provisional award fee payment(s) made for each award fee period and the sum of the

aforementioned steps will be the amount by which the Contractor will refund the Government, or the Government will then pay the Contractor. The number of units and hours delivered will be determined by the Contracting Officer based on the actual number of units and hours delivered and reported in DRL Line Item Nos. 2,3 & 5 within each award fee evaluation period. The contractor will have furnished data pertinent to this determination to the Contracting Officer at the end of each six-month period. The above procedure does not apply to evaluation periods one(1) through ten (10),as this action has already been performed on these evaluation periods and adjustments have been made.

One means of evaluating the Contractor’s performance will be through the use of the evaluation form in Appendix 6 upon completion of services rendered.

ATTACHMENT J-III

APPENDIX 1

EVALUATION SCALE

GRADE

ADJECTIVE	RANGE	DEFINITION

Excellent	91 - 100	Of exceptional merit; exemplary performance in a timely, efficient, and economical manner; very minor (if any) deficiencies with no adverse effect on overall performance.

Very Good	81 - 90	Very effective performance, fully responsive to contract requirements accomplished in a timely, efficient, and economical manner for the most part.  Only minor deficiencies.

Good	71 - 80	Effective performance; fully responsive to contract requirement; reportable deficiencies, but with little identifiable effect on overall performance.

Satisfactory	61 - 70	Meets or slightly exceeds minimum acceptable standards; adequate results.  Reportable deficiencies with identifiable, but not substantial, effects on overall performance.

Poor/Unsatisfactory	60 & Below	Does not meet minimum acceptable standards in one or more areas; remedial action required in one or more areas; deficiencies in one or more areas which adversely affect overall performance.

ATTACHMENT J-III

APPENDIX 2

AWARD FEE PERFORMANCE

POINTS	ADJECTIVE GRADE RANGE	% OF FEE

100		100

99		 99

98		 98

97		 97

96		 96

95	EXCELLENT	 95

94		 94

93		 93

92		 92

91		 91

__________________________________________________________

90		 90

89		 89

88		 88

87		 87

86		 86

85	VERY GOOD	 85

84		 84

83		 83

82		 82

81		 81

__________________________________________________________

80		 80

79		 79

78		 78

77		 77

76		 76

75	GOOD	 75

74		 74

73		 73

72		 72

71		 71

__________________________________________________________

70		 70

69		 69

68		 68

67		 67

66		 66

65	SATISFACTORY	 65

64		 64

63		 63

62		 62

61		 61

__________________________________________________________

60 OR BELOW	POOR/UNSATISFACTORY	  0

ATTACHMENT J-III

APPENDIX 3

AWARD FEE DISTRIBUTION

# EVALUATION PERIOD	AVAILABLE FEE    	Fixed Fee                EARNED FEE

BASIC PERIOD

02/03/97 – 07/31/97	$244,196	                                $205,125

08/01/97 – 01/31/98	$232,121	                                $201,945

02/01/98 – 07/31/98	$221,856	                                $197,452

08/01/98 – 01/31/99	$199,677	                                $169,726

02/01/99 – 07/31/99	$247,364	                                $222,627

08/01/99 – 01/31/00	$243,515	                                $221,598

OPTION 1

02/01/00 – 07/31/00	$274,419	                                $255,210

08/01/00 – 01/31/01	$431,239	                                $405,364

OPTION 2 AND OPTION 2A

02/01/01 – 07/31/01	$432,512	                                $419,536

08/01/01 – 01/31/02	$418,234	                                $405,687

OPTION 3 AND OPTION 3A

02/01/02 – 07/31/02	$338,897	                                $328,730

08/01/02 – 01/31/03	$338,897	                                 $  TBD

02/01/03 – 07/31/03	$370,561	                                  $  TBD

08/01/03 – 12/31/03	$308,800	                                  $  TBD

Performance evaluation of the transition period is included in the first award fee period, if applicable.

Periods 1 through 10 have been adjusted to recognize the actual available award fee and earned award fee for each period.

ATTACHMENT J-III,  APPENDIX 4, UNIT COST AND UNIT AWARD FEE

COMPLETION-FORM SERVICES			LEVEL -OF-EFFORT SERVICES

LANGUAGE

INTERPRETATION	TRANSLATION 	TRAINING                        LOGISTICS

CONTRACT

YEAR

CY1

Unit Cost		$                    37.87	$             46.52	$         31.40                 Basic Period:       $3,670,735

Unit Award Fee	$                      2.65	$               3.26	$           2.20                 Total Award Fee: $   258,773

CY2

Unit Cost		$                    38.63	$            45.17	$         33.21                 Option 1:		         $1,753,913

Unit Award Fee	$                      2.70	$              3.16	$           2.33                 Total Award Fee: $   108,244

CY3

Unit Cost		$                    38.79	$            49.02	$         33.56                Option 2:		         $1,801,669

Unit Award Fee	$                      2.72	$              3.44	$           2.35                Total Award Fee:  $   111,192

CY4

Unit Cost		$                    40.13	$            50.89	$         39.76                Option 2A:	         $     97,499

Unit Award Fee	$                      2.81	$              3.56	$           2.79                Total Award Fee:  $       6,825

CY5

Unit Cost		$                     41.26	$            51.42	$         39.53               Option 3:               $1,513,725

Unit Award Fee	$                       2.89	$              3.60	$           2.76               Total Award Fee:  $     90,578

CY6

Unit Cost		$                     42.43	$            52.86	$         40.54               Option 3A:			$   99,938

Unit Award Fee	$                       2.97	$              3.70	$           2.84               Total Award Fee:  	$     6,996

ATTACHMENT J-III,  APPENDIX 4, UNIT COST AND UNIT AWARD FEE (Continued)

COMPLETION-FORM SERVICES			LEVEL -OF-EFFORT SERVICES

LANGUAGE

INTERPRETATION	TRANSLATION 	TRAINING                        LOGISTICS

CONTRACT

YEAR

CY7

Unit Cost		$ 39.82                   	$53.07             	$39.21                          CY 7:       $1,690,063

Unit Award Fee	$  2.79                  	$3.72             	$2.74                            Total Award Fee: $ 118,304.

Option 10

Unit Cost		$41.02                   	$54.66            	$40.39                          Option 10:	      $316,503

Unit Award Fee	$2.87                      	$3.83              	$2.83                            Total Award Fee: $22,155

Option 11

Unit Cost		$41.02                   	$54.66            	$40.39                         Option 11:	          $316,503

Unit Award Fee	$2.87                      	$3.83              	$2.83                            Total Award Fee:  $22,155

Option 12

Unit Cost		$41.02                   	$54.66            	$40.39                        Option 12:	         $ 316,503

Unit Award Fee	$2.87                      	$3.83              	$2.83                           Total Award Fee:  $22,155

ATTACHMENT J-III

APPENDIX 5

NATIONAL AERONAUTICS AND SPACE ADMINISTRATION

LYNDON B. JOHNSON SPACE CENTER

HOUSTON, TEXAS

PERFORMANCE DETERMINATION

Contractor Name

Contract Title

FINDINGS

1.  The Performance Evaluation Board (PEB) met on _________, 199_, and completed its evaluation of the contractor’s performance under contract NAS 9-19549 during the period ______, 199_, through ________, 199_.

2.  Based on its evaluation, the PEB has recommended a performance rating of ______ and a score of _____ for the contract period _______, 199_, through _______, 199_.

DETERMINATION

Having considered the above findings and other information available to me, I hereby determine, subject to the condition set forth below, that CONTRACTOR has earned a performance rating under contract NAS 9-_____ during the period ______, 199_, through _______, 199_, as follows:

PERFORMANCE RATING

Adjective:  ___________           Numerical:  ________

_____________________                               _____________

Name                                                Date

Fee Determination Official

CONDITION:  It is understood that the PEB’s evaluation and recommended score will be provided to the contractor.  If the contractor takes exception to the score and submits additional information for consideration, the above performance rating will be reconsidered.  If the contractor does not submit additional information, or advises the Contracting Officer that additional information will not be submitted, this performance determination will be considered final.

|  | Task or Activity Evaluation |  |
| --- | --- | --- |
|  | RLLS Contract - TechTrans International, Inc. |  |

| Date |  |  |  |  |
| --- | --- | --- | --- | --- |
| Event |  |  |  |  |
| SR Number WBS |  |  |  |  |
| Type of Work |  |  |  |  |
| Document |  |  |  |  |
| TTI Representative |  |  |  |  |
| Evaluator |  |  |  |  |
| Deliver to POC |  |  |  |  |

| Excellent | Very Good |  | Good |  | Satisfactory | Unsatisfactory |
| --- | --- | --- | --- | --- | --- | --- |
| Excellent - Of exceptional merit; exemplary performance in a timely, efficient, and economical manner; very minor (if any) deficiencies with no adverse effect on overall performance. Very Good - Very effective performance, fully responsive to contract requirements accomplished in a timely, efficient, and economical manner for the most part. Only minor deficiencies. Good - Effective performance; fully responsive to contract requirements; reportable deficiencies, but with little identifiable effect on overall performance. Satisfactory - Meets or slightly exceeds minimum acceptable standards; adequate results. Reportable deficiencies with identifiable, but not substantial, effects on overall performance. Unsatisfactory - Does not meet minimum acceptable contract standards in one or more areas; remedial action required in one or more areas; deficiencies in one or more areas that adversely affect overall performance. |  | Reference Contract NAS 9-19549 |  |  |  |  |

| Comments: |  |
| --- | --- |

| a. Title of Contract, Project, SOW, etc. |  |  |  |  |  |  |  |  |  | b. Contract/RFP No. |  |  |  |  |  | c. DRL Date/Mod Date |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Statement of Work - Russian Language and Logistics Services |  |  |  |  |  |  |  |  |  | NAS9-19549 |  |  |  |  |  | September 1996 |  |  |
| 1. Line item no. | 2. DRD Title |  |  |  |  |  |  | 3. Frequency | 4. As-of-Date | 5. 1st subm. date |  |  |  |  | 6. Copies |  | a. type | b. number |
| 1 | PLAN, WORK |  |  |  |  |  |  | AR | See DRD | See DRD |  |  |  |  | Print |  |  | 3 |
| 7. Data type: |  | X | (1) Written approval |  |  | (2) Mandatory Submittal |  |  |  |  |  |  | (3) Submitted upon request |  |  |  |  |  |
|  | 8. Distribution (Continue on a blank sheet if needed) |  |  |  |  |  |  |  | 9. Remarks |  |  |  |  |  |  |  |  |  |
|  | BG/Contracting Officer LO/Budget Analyst OA/COTR |  |  |  |  |  |  |  | As directed by Service Request. |  |  |  |  |  |  |  |  |  |
| 1. Line item no. | 2. DRD Title |  |  |  |  |  |  | 3. Frequency | 4. As-of-Date | 5. 1st subm. date |  |  |  |  | 6. Copies |  | a. type | b. number |
| 2 | REPORT, MONTHLY PROGRESS |  |  |  |  |  |  | MO | See DRD | 30 DAYS AFTER AWARD |  |  |  |  | PRINT |  |  | 5 |
| 7. Data type: |  |  | (1) Written approval | X |  | (2) Mandatory Submittal |  |  |  |  |  |  | (3) Submitted upon request |  |  |  |  |  |
|  | 8. Distribution (Continue on a blank sheet if needed) |  |  |  |  |  |  |  | 9. Remarks |  |  |  |  |  |  |  |  |  |
|  | BG/Contracting Officer LO/Budget Analyst OA/COTR (2 copies) |  |  |  |  |  |  |  | Electronic copies shall also be provided to the COTR and Budget Analyst listed in block no. 8. |  |  |  |  |  |  |  |  |  |
| 1. Line item no. | 2. DRD Title |  |  |  |  |  |  | 3. Frequency | 4. As-of-Date | 5. 1st subm. date |  |  |  |  | 6. Copies |  | a. type | b. number |
| 3 | REPORT, CONTRACTOR FINANCIAL MANAGEMENT (533M) (533Q) |  |  |  |  |  |  | MO/QU | See DRD | See DRD |  |  |  |  | PRINT |  |  | 5 |
| 7. Data type: |  |  | (1) Written approval | X |  | (2) Mandatory Submittal |  |  |  |  |  |  | (3) Submitted upon request |  |  |  |  |  |
|  | 8. Distribution (Continue on a blank sheet if needed) |  |  |  |  |  |  |  | 9. Remarks |  |  |  |  |  |  |  |  |  |
|  | BG/Contracting Officer LA/Financial Management Division LO/Budget Analyst OA/COTR |  |  |  |  |  |  |  | Electronic copies shall also be provided to the COTR and Budget Analyst listed in block no. 8. |  |  |  |  |  |  |  |  |  |
| 1. Line item no. | 2. DRD Title |  |  |  |  |  |  | 3. Frequency | 4. As-of-Date | 5. 1st subm. date |  |  |  |  | 6. Copies |  | a. type | b. number |
| 4 | REPORT, SUPPLEMENTAL FINANCIAL MANAGEMENT |  |  |  |  |  |  | MO/QU | See DRD | See DRD |  |  |  |  | PRINT |  |  | 5 |
| 7. Data type: |  |  | (1) Written approval | X |  | (2) Mandatory Submittal |  |  |  |  |  |  | (3) Submitted upon request |  |  |  |  |  |
|  | 8. Distribution (Continue on a blank sheet if needed) |  |  |  |  |  |  |  | 9. Remarks |  |  |  |  |  |  |  |  |  |
|  | BG/Contracting Officer LA/Financial Management Division LO/Budget Analyst OA/COTR |  |  |  |  |  |  |  | Electronic copies shall also be provided to the COTR and Budget Analyst listed in block no. 8. |  |  |  |  |  |  |  |  |  |
| JSC Form 2323 (Rev May 91) (MS Word Aug 95) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| a. Title of Contract, Project, SOW, etc. |  |  |  |  |  |  |  |  | b. Contract/RFP No. |  |  |  |  |  | c. DRL Date/Mod Date |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Statement of Work – Russian Language and Logistics Services |  |  |  |  |  |  |  |  | NAS9-19549 |  |  |  |  |  | September 1996 |  |  |  |
| 1. Line item no. | 2. DRD Title |  |  |  |  |  | 3. Frequency | 4. As-of-Date | 5. 1st subm. date |  |  |  |  | 6. Copies | a. type | b. number |  |  |
| 5 | REPORT, SERVICE REQUEST |  |  |  |  |  | MO/QU | See DRD | See DRD |  |  |  |  | PRINT |  |  | 1 |  |
| 7. Data type: |  |  | (1) Written approval | X | (2) Mandatory Submittal |  |  |  |  |  |  | (3) Submitted upon request |  |  |  |  |  |  |
|  | 8. Distribution (Continue on a blank sheet if needed) |  |  |  |  |  |  | 9. Remarks |  |  |  |  |  |  |  |  |  |  |
|  | BG/Contracting Officer LO/Budget Analyst AH3/WBS-401 Point-of-Contact(POC) OA/COTR |  |  |  |  |  |  | Only electronic copies shall be provided to the following addressees listed in block no. 8, the COTR, Budget Analyst, and WBS-401 POC. |  |  |  |  |  |  |  |  |  |  |
| 1. Line item no. | 2. DRD Title |  |  |  |  |  | 3. Frequency | 4. As-of-Date | 5. 1st subm. date |  |  |  |  | 6. Copies | a. type | b. number |  |  |
| 6 | PLAN, SAFETY AND HEALTH |  |  |  |  |  | RT | With Proposal | With Proposal |  |  |  |  | PRINT |  |  | 5 |  |
| 7. Data type: |  | X | (1) Written approval |  | (2) Mandatory Submittal |  |  |  |  |  |  | (3) Submitted upon request |  |  |  |  |  |  |
|  | 8. Distribution (Continue on a blank sheet if needed) |  |  |  |  |  |  | 9. Remarks |  |  |  |  |  |  |  |  |  |  |
|  | BG/Contracting Officer SD26/Occupational Health Office JJ12/Environmental Services Office OA/COTR NA3/Health, Safety, & Environmental Compliance Office |  |  |  |  |  |  | Plan must be approved before commencing hazardous operations. Required signatures are specified in DRD. |  |  |  |  |  |  |  |  |  |  |
| 1. Line item no. | 2. DRD Title |  |  |  |  |  | 3. Frequency | 4. As-of-Date | 5. 1st subm. date |  |  |  |  | 6. Copies | a. type | b. number |  |  |
| 7 | REPORT, MISHAP NOTIFICATION, INVESTIGATION, AND CORRECTIVE ACTION |  |  |  |  |  | RT | See DRD | See DRD |  |  |  |  | Print |  |  | 3 |  |
| 7. Data type: |  | X | (1) Written approval |  | (2) Mandatory Submittal |  |  |  |  |  |  | (3) Submitted upon request |  |  |  |  |  |  |
|  | 8. Distribution (Continue on a blank sheet if needed) |  |  |  |  |  |  | 9. Remarks |  |  |  |  |  |  |  |  |  |  |
|  | BG/Contracting Officer OA/COTR NA3/Health, Safety, & Environmental Compliance Office |  |  |  |  |  |  | In accordance with JHB 1700.1 and approved safety and health plan. |  |  |  |  |  |  |  |  |  |  |
| 1. Line item no. | 2. DRD Title |  |  |  |  |  | 3. Frequency | 4. As-of-Date | 5. 1st subm. date |  |  |  |  | 6. Copies | a. type | b. number |  |  |
| 8 | REPORT, ACCIDENT/INCIDENT SUMMARY |  |  |  |  |  | MO | See DRD | See DRD |  |  |  |  | Print |  |  | 3 |  |
| 7. Data type: |  |  | (1) Written approval | X | (2) Mandatory Submittal |  |  |  |  |  |  | (3) Submitted upon request |  |  |  |  |  |  |
|  | 8. Distribution (Continue on a blank sheet if needed) |  |  |  |  |  |  | 9. Remarks |  |  |  |  |  |  |  |  |  |  |
|  | BG/Contracting Officer OA/COTR NA3/Health, Safety, & Environmental Compliance Office |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| JSC Form 2323 (Rev May 91) (MS Word Aug 95) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| a. Title of Contract, Project, SOW, etc. |  |  |  |  |  |  |  |  |  | b. Contract/RFP No. |  |  |  |  |  | c. DRL Date/Mod Date |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Statement of Work – Russian Language and Logistics Services |  |  |  |  |  |  |  |  |  | NAS9-19549 |  |  |  |  |  | September 1996 |  |
| 1. Line item no. | 2. DRD Title |  |  |  |  |  |  | 3. Frequency | 4. As-of-Date | 5. 1st subm. date |  |  |  |  | 6. Copies | a. type | b. number |
| 9 | MATERIAL SAFETY DATA |  |  |  |  |  |  | RT | See DRD | See DRD |  |  |  |  | Print |  | 4 |
| 7. Data type: |  |  | (1) Written approval | X |  | (2) Mandatory Submittal |  |  |  |  |  |  | (3) Submitted upon request |  |  |  |  |
|  | 8. Distribution (Continue on a blank sheet if needed) |  |  |  |  |  |  |  | 9. Remarks |  |  |  |  |  |  |  |  |
|  | BG/Contracting Officer OA/COTR SD26/Occupational Health Office SD23/Central Repository |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1. Line item no. | 2. DRD Title |  |  |  |  |  |  | 3. Frequency | 4. As-of-Date | 5. 1st subm. date |  |  |  |  | 6. Copies | a. type | b. number |
| 10 | ANNUAL SUMMARY OF OCCUPATIONAL INJURIES AND ILLNESSES |  |  |  |  |  |  | AN | See DRD | One Year After Award |  |  |  |  | Print |  | 3 |
| 7. Data type: |  |  | (1) Written approval | X |  | (2) Mandatory Submittal |  |  |  |  |  |  | (3) Submitted upon request |  |  |  |  |
|  | 8. Distribution (Continue on a blank sheet if needed) |  |  |  |  |  |  |  | 9. Remarks |  |  |  |  |  |  |  |  |
|  | BG/Contracting Officer SD26/Occupational Health Office OA/COTR NA3/Health, Safety, & Environmental Compliance Office |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1. Line item no. | 2. DRD Title |  |  |  |  |  |  | 3. Frequency | 4. As-of-Date | 5. 1st subm. date |  |  |  |  | 6. Copies | a. type | b. number |
| 11 | PLAN, CORRECTIVE ACTION |  |  |  |  |  |  | AR | See Block 9 | See Block 9 |  |  |  |  | Print |  |  |
| 7. Data type: |  |  | (1) Written approval | X |  | (2) Mandatory Submittal |  |  |  |  |  |  | (3) Submitted upon request |  |  |  |  |
|  | 8. Distribution (Continue on a blank sheet if needed) |  |  |  |  |  |  |  | 9. Remarks |  |  |  |  |  |  |  |  |
|  | BG/Contracting Officer OA/COTR (2 copies) |  |  |  |  |  |  |  | Due within 2 working days of problem identification. |  |  |  |  |  |  |  |  |
| 1. Line item no. | 2. DRD Title |  |  |  |  |  |  | 3. Frequency | 4. As-of-Date | 5. 1st subm. date |  |  |  |  | 6. Copies | a. type | b. number |
| 12 | ORGANIZATION CHART |  |  |  |  |  |  | AR | See DRD | With Proposal |  |  |  |  | Print |  | 4 |
| 7. Data type: |  |  | (1) Written approval | X |  | (2) Mandatory Submittal |  |  |  |  |  |  | (3) Submitted upon request |  |  |  |  |
|  | 8. Distribution (Continue on a blank sheet if needed) |  |  |  |  |  |  |  | 9. Remarks |  |  |  |  |  |  |  |  |
|  | BG/Contracting Officer OA/COTR |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| a. Title of Contract, Project, SOW, etc. |  |  |  |  |  |  |  |  | b. Contract/RFP No. |  |  |  |  |  | c. DRL Date/Mod Date |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Statement of Work – Russian Language and Logistics Services |  |  |  |  |  |  |  |  | NAS9-19549 |  |  |  |  |  | April 2000 Mod 59 |  |  |  |
| 1. Line item no. | 2. DRD Title |  |  |  |  |  | 3. Frequency | 4. As-of-Date | 5. 1st subm. date |  |  |  |  | 6. Copies | a. type | b. number |  |  |
| 13 | LANGUAGE TRAINING CURRICULA FOR NASA/JSC CONTRACTOR PROGRAMS |  |  |  |  |  | See DRD | See DRD | See DRD |  |  |  |  | PRINT |  |  | 1 |  |
| 7. Data type: |  |  | (1) Written approval | X | (2) Mandatory Submittal |  |  |  |  |  |  | (3) Submitted upon request |  |  |  |  |  |  |
|  | 8. Distribution (Continue on a blank sheet if needed) |  |  |  |  |  |  | 9. Remarks |  |  |  |  |  |  |  |  |  |  |
|  | See DRD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1. Line item no. | 2. DRD Title |  |  |  |  |  | 3. Frequency | 4. As-of-Date | 5. 1st subm. date |  |  |  |  | 6. Copies | a. type | b. number |  |  |
| 14 | LANGUAGE TRAINING SHARED MATERIALS “FILE CABINET” |  |  |  |  |  | See DRD | See DRD | See DRD |  |  |  |  | PRINT |  |  | 1 |  |
| 7. Data type: |  |  | (1) Written approval | XX | (2) Mandatory Submittal |  |  |  |  |  |  | (3) Submitted upon request |  |  |  |  |  |  |
|  | 8. Distribution (Continue on a blank sheet if needed) |  |  |  |  |  |  | 9. Remarks |  |  |  |  |  |  |  |  |  |  |
|  | See DRD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1. Line item no. | 2. DRD Title |  |  |  |  |  | 3. Frequency | 4. As-of-Date | 5. 1st subm. date |  |  |  |  | 6. Copies | a. type | b. number |  |  |
| 15 | LANGUAGE PROGRAM PLAN FOR INTEGRATION WITH COLLEAGUES IN RUSSIA REPORT, MISHAP NOTIFICATION, INVESTIGATION, AND CORRECTIVE ACTION |  |  |  |  |  | See DRD | See DRD | See DRD |  |  |  |  | Print |  |  | 1 |  |
| 7. Data type: |  |  | (1) Written approval | X | (2) Mandatory Submittal |  |  |  |  |  |  | (3) Submitted upon request |  |  |  |  |  |  |
|  | 8. Distribution (Continue on a blank sheet if needed) |  |  |  |  |  |  | 9. Remarks |  |  |  |  |  |  |  |  |  |  |
|  | See DRD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1. Line item no. | 2. DRD Title |  |  |  |  |  | 3. Frequency | 4. As-of-Date | 5. 1st subm. date |  |  |  |  | 6. Copies | a. type | b. number |  |  |
| 16 | TRAINING REPORT DELIVERABLE |  |  |  |  |  | See DRD | See DRD | See DRD |  |  |  |  | Print |  |  | 1 |  |
| 7. Data type: |  |  | (1) Written approval | X | (2) Mandatory Submittal |  |  |  |  |  |  | (3) Submitted upon request |  |  |  |  |  |  |
|  | 8. Distribution (Continue on a blank sheet if needed) |  |  |  |  |  |  | 9. Remarks |  |  |  |  |  |  |  |  |  |  |
|  | See DRD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| JSC Form 2323 (Rev May 91) (MS Word Aug 95) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| a. Title of Contract, Project, SOW, etc. |  |  |  |  |  |  |  |  |  | b. Contract/RFP No. |  |  |  |  |  | c. DRL Date/Mod Date |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Statement of Work – Russian Language and Logistics Services |  |  |  |  |  |  |  |  |  | NAS9-19549 |  |  |  |  |  | April 2000 Mod 59 |  |
| 1. Line item no. | 2. DRD Title |  |  |  |  |  |  | 3. Frequency | 4. As-of-Date | 5. 1st subm. date |  |  |  |  | 6. Copies | a. type | b. number |
| 17 | STUDENT RECORDS |  |  |  |  |  |  | See DRD | See DRD | See DRD |  |  |  |  | Print |  | 1 |
| 7. Data type: |  |  | (1) Written approval | X |  | (2) Mandatory Submittal |  |  |  |  |  |  | (3) Submitted upon request |  |  |  |  |
|  | 8. Distribution (Continue on a blank sheet if needed) |  |  |  |  |  |  |  | 9. Remarks |  |  |  |  |  |  |  |  |
|  | See DRD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1. Line item no. | 2. DRD Title |  |  |  |  |  |  | 3. Frequency | 4. As-of-Date | 5. 1st subm. date |  |  |  |  | 6. Copies | a. type | b. number |
| 7. Data type: |  |  | (1) Written approval |  |  | (2) Mandatory Submittal |  |  |  |  |  |  | (3) Submitted upon request |  |  |  |  |
|  | 8. Distribution (Continue on a blank sheet if needed) |  |  |  |  |  |  |  | 9. Remarks |  |  |  |  |  |  |  |  |
| 1. Line item no. | 2. DRD Title |  |  |  |  |  |  | 3. Frequency | 4. As-of-Date | 5. 1st subm. date |  |  |  |  | 6. Copies | a. type | b. number |
| 7. Data type: |  |  | (1) Written approval |  |  | (2) Mandatory Submittal |  |  |  |  |  |  | (3) Submitted upon request |  |  |  |  |
|  | 8. Distribution (Continue on a blank sheet if needed) |  |  |  |  |  |  |  | 9. Remarks |  |  |  |  |  |  |  |  |
| 1. Line item no. | 2. DRD Title |  |  |  |  |  |  | 3. Frequency | 4. As-of-Date | 5. 1st subm. date |  |  |  |  | 6. Copies | a. type | b. number |
| 7. Data type: |  |  | (1) Written approval |  |  | (2) Mandatory Submittal |  |  |  |  |  |  | (3) Submitted upon request |  |  |  |  |
|  | 8. Distribution (Continue on a blank sheet if needed) |  |  |  |  |  |  |  | 9. Remarks |  |  |  |  |  |  |  |  |

| 1. DRD Title |  |  | 2. Current Version Date |  |  |  | 3. DRL Line Item No. |  |  | RFP/Contract No. (Procurement completes) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Plan, Work |  |  | September 1996 |  |  |  | 1 |  |  | NAS9-19549 |
| 4. Use (Define need for, intended use of, and/or anticipated results of data) |  |  |  |  |  |  |  |  |  |  |
| To describe the overall contractor approach for meeting the requirements provided by the Government through a Service Request. |  |  |  |  |  |  |  |  |  |  |
| 5. DRD Category: (check one) | x | Technical |  |  |  | Administrative |  |  | SR&QA |  |
| 6. References (Optional) |  |  |  | 7. Interrelationships (e.g., with other DRDs) (Optional) |  |  |  |  |  |  |
| 8. Preparation Information (Include complete instructions for document preparation) |  |  |  |  |  |  |  |  |  |  |

This document shall be the plan that describes the overall contractor approach for meeting the requirements provided by the Government through a Service Request (SR).  The plan shall include the technical approach, schedule, and estimated costs for meeting the requirements.  Each SR will direct the contractor as to whether a work plan is required for that SR.  Work plans will range in complexity depending upon the nature of the services requested.  Hence, the work plan response time will vary depending upon the complexity and the priority of the services requested, but in any case, the Contractor shall provide a work plan for a specific SR no later than 4 working days following SR receipt, unless otherwise stipulated.

| 1. DRD Title |  |  | 2. Current Version Date |  |  |  | 3. DRL Line Item No. |  |  | RFP/Contract No. (Procurement completes) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Report, Monthly Progress |  |  | September 1996 |  |  |  | 2 |  |  | NAS9-19549 |
| 4. Use (Define need for, intended use of, and/or anticipated results of data) |  |  |  |  |  |  |  |  |  |  |
| To provide NASA with periodic review that summarizes all work accomplished, reviews, future schedules and identifies potential problem areas, and proposed resolutions. |  |  |  |  |  |  |  |  |  |  |
| 5. DRD Category: (check one) |  | Technical |  |  | x | Administrative |  |  | SR&QA |  |
| 6. References (Optional) |  |  |  | 7. Interrelationships (e.g., with other DRDs) (Optional) |  |  |  |  |  |  |
| 8. Preparation Information (Include complete instructions for document preparation) |  |  |  |  |  |  |  |  |  |  |

The Contractor’s Monthly Progress Report shall be in a narrative form, brief, and informal content.

1.	The Monthly Progress Report shall include as a minimum the following areas:  (not all inclusive)

a.	Discuss and describe meetings that were supported and indicate the total number of Interpretation hours that were 			provided.

b.	Discuss travel and logistics support accomplished.  Indicate the number of logistic support hours and costs provided.

c.	Indicate the number of pages that were translated.

d.	Indicate the number of Language Training hours that were provided in Beginner, Intermediate,  and Advanced Levels.

2.	Productivity improvements & major cost savings accomplished during the period.

3.	Progress of Translation, Interpretation, Language Training, and Logistics Support against negotiated baseline and schedule.

4.	Plans for next month.

5.	Discuss problems that have been identified and plans for corrective action.

6.	The report shall cover one complete month with the cutoff date being the end of the month.  All reports are due to be 	received by NASA on or before the 10th working day of the next month.

| 1. DRD Title |  |  | 2. Current Version Date |  |  |  | 3. DRL Line Item No. |  |  | RFP/Contract No. (Procurement completes) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Report, Contractor Financial Management (NASA Form 533M & 533Q) |  |  | September 1996 |  |  |  | 3 |  |  | NAS9-19549 |
| 4. Use (Define need for, intended use of, and/or anticipated results of data) |  |  |  |  |  |  |  |  |  |  |
| To be utilized by NASA for reporting cost, changes which will impact resource requirements, and to track actual expenditures against planned expenditures.. |  |  |  |  |  |  |  |  |  |  |
| 5. DRD Category: (check one) |  | Technical |  |  | x | Administrative |  |  | SR&QA |  |
| 6. References (Optional) |  |  |  | 7. Interrelationships (e.g., with other DRDs) (Optional) |  |  |  |  |  |  |
| NHB 9501.2B |  |  |  |  |  |  |  |  |  |  |
| 8. Preparation Information (Include complete instructions for document preparation) |  |  |  |  |  |  |  |  |  |  |

The Contractor shall submit NASA Forms 533M and 533Q prepared in accordance with , NASA Handbook 9501.2B (as amended or revised), “Procedures for Contractor Reporting of Correlated Cost and Performance Data” and as supplemented herein.  Each monthly and quarterly report is due no later than the tenth working day of the month following the close of the Contractor's accounting period being reported.  The due dates reflect the date the reports are received by the Contracting Officer, not the date the reports are generated or mailed by the Contractor.

1. The detailed reporting categories to be used in the report are as follows:

a.  Direct Labor Hours				  h.  G&A

Prime Straight Time Hours (employee)				  i.  Total Cost

Prime Overtime Hours				  j.  Award Fee

Prime Free-Lance Hours 				  k.  Total Cost and Fee

Average EP’s

Subcontract Labor Hours (employee)

Subcontract Labor Hours (free-lance)

Average EP’s

Logistics (LOE) Straight Time Hours

Logistics (LOE) Overtime Hours

Average EP’s

Total Direct Labor Hours

b.  Direct Labor Cost

Per Cost Elements Identified above

c.  Direct Labor Overhead

d.  Other Direct Costs

e.  Materials

f.  Travel

g.  Other Indirect Cost

2.  The initial baseline 533Q report shall be submitted by the Contractor within ten days after contract effective/start date.  The initial report will reflect the original contract value detailed in terms of negotiated reporting categories and will be the original contract baseline plan.  Cost elements and cost actuals/estimates on succeeding 553Q reports must reconcile to the most current 533M.

3.  A separate page showing labor hours and costs by element is to be provided for each subcontractor valued at $500K or over.  Total costs to date include the cost incurred by the subcontractor for the same period.

4.  Electronic Database:  This supplemental report shall consist of an electronic database compatible with Excell 5.0.  The format of the Electronic Database shall allow data to be easily sorted and summed for each WBS functional area and level identified in Attachment J-XII.

5.  Explain reasons for all actual versus baseline planned variances for each of the above cost elements.  In addition, provide variance explanations for month cost actuals (7a) versus prior 533 month cost estimates (8a) for each of the above cost elements.  A variance analysis shall be provided for variances of 5 percent or more

6.  Prior period cost adjustments shall be reported in column 7a of NF 533M and NF533Q with a footnote discussing the reason for and the amount of the adjustment.

7.  The Contractor shall furnish at the beginning of each fiscal year the company’s accounting calendar.  The calendar will list its accounting month, number of work days in each month, and all holidays.

| 1. DRD Title |  |  | 2. Current Version Date |  |  |  | 3. DRL Line Item No. |  |  | RFP/Contract No. (Procurement completes) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Reports, Supplemental Financial Management |  |  | September 1996 |  |  |  | 4 |  |  | NAS9-19549 |
| 4. Use (Define need for, intended use of, and/or anticipated results of data) |  |  |  |  |  |  |  |  |  |  |
| To be utilized by NASA to report costs by WBS .. |  |  |  |  |  |  |  |  |  |  |
| 5. DRD Category: (check one) |  | Technical |  |  | x | Administrative |  |  | SR&QA |  |
| 6. References (Optional) |  |  |  | 7. Interrelationships (e.g., with other DRDs) (Optional) |  |  |  |  |  |  |
| NHB 9501.2B |  |  |  |  |  |  |  |  |  |  |
| 8. Preparation Information (Include complete instructions for document preparation) |  |  |  |  |  |  |  |  |  |  |

1.  The Contractor shall submit supplemental reports for each of the WBS functional areas and levels identified in Attachment J-XII.

2. The detailed reporting categories to be used in the report are as follows:

a.  Direct Labor Hours

b.  Direct Labor Cost

c.  Direct Labor Overhead

d.  Materials and Other Direct Cost

e.  Travel

f.  Other Indirect Cost and G&A

g.  Total Cost

h.  Award Fee

i.  Total Cost and Fee

2. These reports shall cover the same headings in blocks 7 through 10 as the 533M and 533Q for the current fiscal year.  In addition, a column for cumulative costs for prior fiscal year (s) will be added.

3.  These reports must directly correlate with the hour and dollar amounts reported on the 533M and 533Q.

4.  Electronic Database:  This supplemental report shall consist of an electronic database compatible with Excell 5.0.  The format of the Electronic Database shall allow data to be easily sorted and summed for each WBS functional area and level identified in Attachment J-XII.

5.  These reports shall be due no later than the tenth working day of the month following the close of the contractors accounting period being reported, and shall be attached as addendum to the 533M and 533Q submittals, as appropriate.

| 1. DRD Title |  |  | 2. Current Version Date |  |  |  | 3. DRL Line Item No. |  |  | RFP/Contract No. (Procurement completes) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Report, Service Request |  |  | September 1996 |  |  |  | 5 |  |  | NAS9-19549 |
| 4. Use (Define need for, intended use of, and/or anticipated results of data) |  |  |  |  |  |  |  |  |  |  |
| To be utilized by NASA to report costs by function and program and to provide NASA Financial and Technical Personnel with visibility of resource expenditures for work performed and planned. |  |  |  |  |  |  |  |  |  |  |
| 5. DRD Category: (check one) |  | Technical |  |  | x | Administrative |  |  | SR&QA |  |
| 6. References (Optional) |  |  |  | 7. Interrelationships (e.g., with other DRDs) (Optional) |  |  |  |  |  |  |
| 8. Preparation Information (Include complete instructions for document preparation) |  |  |  |  |  |  |  |  |  |  |

1.  The Contractor shall submit Service Request (SR) reports (identified by SR number) for each SR issued during the reporting period.

2.  Each of these SR reports shall contain the following information:

SR No.

WBS No.

Beginning date

Completion date

Estimated Actual

Number of units/hours

Cost of units/hours

Overhead

Materials and Other Direct Cost

Travel

Other Indirect Cost and G&A

Total Cost

Award Fee

Total Cost & Award Fee

3.  Electronic Database:  This SR report shall consist of an electronic database in the Excel 5.0.  The format of the Electronic Database shall allow  data to be easily sorted and summed.

4.  Summary report for all SR’s issued during this period shall be submitted as follows:

Service	No. of Units/Hours      Unit Cost          Total Cost       Unit Award Fee	Total C&F

Completion-Form (Units)	Est.       Actual         Est.  Actual        Est.     Actual    Est.     Actual           Est.     Actual

Interpretation

Translation

Language Training

Level-of-Effort (Hours)

Logistics

5.  These reports shall be due no later than the tenth working day of the month following the close of the contractors accounting period being reported.

6.  Explain reasons for all estimated versus actual variances for the number of units/hours and cost elements listed above.

| 1. DRD Title |  |  | 2. Current Version Date |  |  |  | 3. DRL Line Item No. |  |  | RFP/Contract No. (Procurement completes) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Plan, Safety and Health |  |  | September 1996 |  |  |  | 6 |  |  | NAS9-19549 |
| 4. Use (Define need for, intended use of, and/or anticipated results of data) |  |  |  |  |  |  |  |  |  |  |
| To establish Safety and Health Plan for contractors providing support to JSC organizations. ***This DRD is controlled by the JSC Safety, Reliability, and Quality Assurance Office in accordance with JMI 2314.1, "JSC Data Requirements Descriptions," as revised. |  |  |  |  |  |  |  |  |  |  |
| 5. DRD Category: (check one) |  | Technical |  |  |  | Administrative |  | x | SR&QA |  |
| 6. References (Optional) |  |  |  | 7. Interrelationships (e.g., with other DRDs) (Optional) |  |  |  |  |  |  |
| NHB 17001.1 (VI, as revised); JHB 1700.1 (as revised) revised) |  |  |  | See block 8 below: |  |  |  |  |  |  |
| 8. Preparation Information (Include complete instructions for document preparation) |  |  |  |  |  |  |  |  |  |  |

Block 7:  DRD 7, Mishap Notification, Investigation, and Corrective Action Reports

DRD 8, Accident/Incident Summary Reports

DRD 9, Material Safety Data

DRD 10, Annual Summary of Occupational Injuries and Illnesses

1.0  Policy.  A safety policy statement will be included in the plan.

2.0  Authority and Accountability.  The plan will state that it will be maintained as required to be consistent with applicable NASA requirements and contractual direction as well as applicable Federal, state, and local regulations.  The plan will include a statement from the project manager or designated safety official indicating that the plan will be implemented as approved and that the project manager will take personal responsibility for its implementation.

3.0  Identify any personnel or organization with responsibilities for safety, health, and environmental protection.

4.0  Hazardous Operations Procedures.  Written hazardous operations procedures will be developed and approved for all hazardous operations with particular emphasis on identifying the job safety steps required.  The Contractor may implement this requirement as follows:  Identify contractor policies and procedures for management and implementation of hazardous operations procedures together with a statement that NASA will have access on request to any contractor data necessary to verify implementation; or in lieu of contractor management and development of such procedures, identify the method whereby the Contractor will identify and submit such procedures to the JSC Health, Safety, and Environmental Compliance Office for review and approval.

5.0  Training and Certification.  A training and certification program will be developed and implemented for personnel involved in any hazardous operations.  Set forth procedures for training and certification of personnel who will perform tasks which have been determined by the contractor to be hazardous.  Certifications should include documentation that training requirements and physical conditions have been satisfied.  All training materials and training records will be provided for NASA review on request.

6.0  Fire Prevention.  Set forth administrative requirements and procedures for control of and regularly scheduled inspections for fire and explosion hazards.  State compliance with Chapter 210, “Fire Safety Program,” of JHB 1700.1 “JSC Requirements Handbook for Safety, Health, Environmental Compliance, and Emergency procedures.”

7.0  Risk Evaluation.  The Contractor shall state responsibility and procedures to determine the significance, intrinsic worth, and criticality of the Contractor operations in a manner that proper risk management techniques can be applied and notable safety risk reported to the JSC Health, Safety, and Environmental Compliance Office.  The Contractor will discuss ranking the risk in a severity classification.  Risk evaluation will apply to the operations and products of the Contractor's operation.  The approach to identifying and implementing specific risk evaluation tasks, managing the risks, and documenting the results will be discussed.

Government-Furnished Data.  JHB 1700.1, Safety Requirements Handbook for Safety, Health, Environmental Protection, and Emergency Preparedness (formerly JHB 1700.1, JSC Safety Manual), as revised (including all subsequent revisions during the life of the contract).

| 1. DRD Title |  |  | 2. Current Version Date |  |  |  | 3. DRL Line Item No. |  |  | RFP/Contract No. (Procurement completes) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Report, Mishap Notification, Investigation, and Corrective Action |  |  | September 1996 |  |  |  | 7 |  |  | NAS9-19549 |
| 4. Use (Define need for, intended use of, and/or anticipated results of data) |  |  |  |  |  |  |  |  |  |  |
| To report on contractor mishaps and close calls to prevent recurrence and to manage potential liabilities. ***This DRD is controlled by the JSC Safety, Reliability, and Quality Assurance Office in accordance with JMI 2314.1, "JSC Data Requirements Descriptions," as revised. |  |  |  |  |  |  |  |  |  |  |
| 5. DRD Category: (check one) |  | Technical |  |  |  | Administrative |  | x | SR&QA |  |
| 6. References (Optional) |  |  |  | 7. Interrelationships (e.g., with other DRDs) (Optional) |  |  |  |  |  |  |
| NHB 1700.1 (vi, as revised); JHB 1700.1 (as revised) |  |  |  | DRD 7; See also block 8 below. |  |  |  |  |  |  |
| 8. Preparation Information (Include complete instructions for document preparation) |  |  |  |  |  |  |  |  |  |  |

The references for this DRD are as follows:

-	NHB 1700.1, Volume 1 (or V1), "NASA Safety Policy and Requirements Document," as revised.

-	NHB 1700.1 (Volume 2), "NASA Guidelines for Mishap Investigation," as revised.

-	NHB 1700.1, "JSC Requirements Handbook for Safety, Health, Environmental Protection, and Emergency

Preparedness," as revised.

-	NMI 8621.1, Mishap Reporting and Investigating," as revised.

1.0	GENERAL:  Mishap reporting, investigation, and corrective action requirements differ according to whether the specific mishap occurs on NASA property or on contractor property.  Mishaps occurring on third party property will be handled in the same manner as those occurring on contractor property.  Instructions for mishaps on NASA property are found in paragraph 3.0 below.  Instructions for mishaps on contractor or third party property are found in paragraph 4.0 below.

2.0	NASA CONTRACTOR MISHAP:  Any unplanned occurrence, event, or anomaly involving NASA contractor personnel, equipment, or facilities which are in support of NASA operations and meet one of the mishap classifications as defined below.  Aircraft or space hardware mishaps meeting the mishap criteria described below are included if the mishap is not classified as a mission failure.  Test failures which result in unexpected or unanticipated injury or damage are also included.

2.1  Mishaps are classified by NASA as follows:

a.  Type A - A mishap causing death to personnel or damage to equipment or property equal to or exceeding $1,000,000.

b.  Type B - A mishap expected to result in permanent disability to one or more persons, or resulting in hospitalization (for other than observation) of five or more persons, or damage to equipment or property from $250,000 to less than $1,000,000.

c.  Type C - A mishap resulting in damage to equipment or property from $25,000 to less than $250,000 or causing an occupational injury or illness which results in a lost-workday case.

d.  Incident - A mishap consisting of less than Type C severity of injury to personnel (excluding first aid cases) which do not result in any lost workdays and/or property damage equal to or greater than $1,000 but less than $25,000.

2.2  Close Call - An occurrence in which there is no injury, no property damage, and no interruption of productive work, but which possesses the potential for mishaps which are type A or B, or type C property damage.  Close calls are NOT classified as mishaps but are potentially significant indicators of undesirable conditions in the work environment.

3.0	ON-SITE MISHAPS OCCURRING ON NASA PROPERTY:

3.1	Immediate Notification and Reporting of Mishaps Occurring on NASA Property.

a.  Telephonic Report.  The Contractor shall report by telephone within 24 hours to NA3/Health, Safety, and Environmental Compliance Office (34290 on site, 713-483-4290 off site) all mishaps which are type A or B bodily injury and/or property damage, or type C property damage, and incidents or close calls with the potential of being mishaps which are type A or B bodily injury and/or property damage, or type C property damage.  This report will typically provide the information outlined in the NASA Form 1627A, Telephone Mishap Report.

b.  24-Hour Report.  The Contractor shall report by NASA Form 1627, NASA Mishap Report (latest revision or an equivalent, alternative report form as approved by NASA), within 24 hours to NA3/Health, Safety, and Environmental Compliance Office all mishaps which are type A, B, or C, incidents and close calls with the potential of being mishaps which are type A or B bodily injury and/or property damage, or type C property damage.  NASA Form 1627 can be obtained from JM86/JSC Distribution.

c.  Emergency Reporting.  All on-site emergencies such as fires, paramedical assistance, etc., shall be reported immediately by telephone to the JSC Emergency Dispatcher, extension 33333, prior to reporting to NA3/Health, Safety, and Environmental Compliance Office.

3.2	Mishap Investigation and Corrective Action for Mishaps Occurring on NASA Property.

a.  An initial investigation by NA3/Health, Safety, and Environmental Compliance Office is required for all mishaps which are type A or B bodily injury and/or property damage, type C property damage, or close calls with the potential of being mishaps which are type A or B bodily injury and/or property damage, or type C property damage.  The Contractor has the responsibility to perform collateral investigations.  However, investigations conducted by NASA will take priority with regard to access to evidence, data, and witnesses.  The proceedings of NASA investigations will remain confidential.  The Contractor will have an opportunity to comment on the investigation report in accordance with NASA protocols.

b.  All other mishaps, including lost time and medical treatment cases, will be investigated by the Contractor consistent with NASA policies and guidelines set forth in JHB 1700.1, "JSC Requirements Handbook for Safety, Health, Environmental Protection, and Emergency Preparedness," as revised, and NHB 1700.1 (Volume 2), "NASA Guidelines for Mishap Investigation."

(1)  Ten Day Report.  After the Contractor completes his investigation of the mishap and, when appropriate, has developed a plan of corrective action, the Contractor shall complete the required blocks on NASA Form 1627 (or an equivalent, alternative report form as approved by NASA)  including all required signatures.  This completed NASA Form 1627 (called the TEN DAY REPORT) will be submitted to NA3/Health, Safety, and Environmental Compliance Office for concurrence within 10 working days of the mishap.

(2)  Should the Contractor choose to convene a formal investigation requiring more than 10 working days to perform its investigation, the Contractor will immediately notify NA3/Health, Safety, and Environmental Compliance Office and request an extension of the 10-day requirements.  The extension, if approved, will be for a specified period of time, and investigation status reports will be provided to NA3/Health, Safety, and Environmental Compliance Office upon request.  A copy of the Contractor's investigation report will be forwarded to NA3/Health, Safety, and Environmental Compliance Office for review along with the 10-day report.

c.	The Contractor shall coordinate the implementation of the corrective action plan with the NA3/Health, Safety, and Environmental Compliance Office.  This plan will include any verification activities required by the Contractor to ensure that corrective actions have been implemented satisfactorily.

4.0	MISHAPS OCCURRING ON CONTRACTOR PROPERTY OR ON THIRD PARTY PROPERTY.

4.1	Immediate Notification and Reporting of Mishaps Occurring on Contractor Property or Third Party Property.  For reporting to NASA those mishaps occurring on their property or on third party property, contractors will have the option to use either the NASA forms specified below or alternate report forms utilized by the Contractor provided these alternative forms contain equivalent information required on the NASA form, and reports will be made in accordance with NASA requirements.  The use of alternative report forms (such as Worker's Compensation forms, etc.) will be implemented in accordance with the Contractor's Safety and Health Plan as approved by NASA.

a.	Telephonic Report.  The Contractor shall report by telephone within 24 hours to NA3/Health, Safety, and Environmental Compliance Office (34290 on site, 713-483-4290 off site) all mishaps which are type A or B bodily injury and/or damage to Government property, type C damage to Government property, and incidents or close calls with the potential of being mishaps which are type A or B bodily injury and/or damage to Government property, or type C damage to Government property.  This report will typically provide the information outlined in the NASA Form 1627A, Telephone Mishap Report.

b.	24-Hour Report.  The Contractor shall report by NASA Form 1627, NASA Mishap Report (or an equivalent, alternative report form as approved by NASA), within 24 hours to NA3/Health, Safety, and Environmental Compliance Office all mishaps which are type A, B, or C, incidents, and close calls with the potential of being mishaps which are type A or B bodily injury and/or property damage, or type C property damage.  NASA Form 1627 can be obtained from JM86/JSC Distribution.

4.2	Mishap Investigation and Corrective Action for Mishaps on Contractor Property or Third Party Property.

a.  An initial investigation by the Contractor is required for all mishaps which have been reported to NASA.  NASA reserves discretionary authority to investigate mishaps which involve NASA personnel or resources regardless of location.  The Contractor has the discretion to perform any collateral investigations.  However, investigations implemented by NASA will take priority with regard to access to evidence, data, and witnesses.  The proceedings of NASA investigations will remain confidential.  The Contractor will  have an opportunity to comment on the investigation report in accordance with NASA protocols.

b.	Contractor mishaps, including lost time and medical treatment cases will be investigated by the Contractor consistent with NASA policies and guidelines set forth in JHB 1700.1, "JSC Requirements Handbook for Safety, Health, Environmental Protection, and Emergency Preparedness," as revised, and NHB 1700.1 (Volume 2, "NASA Guidelines for Mishap Investigation."

(1)  10-Day Report (or Contractor final report).  After the Contractor completes his investigation of the mishap and, when appropriate, has developed a plan for corrective action, the Contractor shall complete the required blocks on NASA Form 1627 (or the alternative form used by the Contractor) including all required signatures.  This completed report will be submitted to the NA3/Health, Safety, and Environmental Compliance Office for information (normally within 10 working days of the mishap).

(2)  Should the Contractor choose to convene a formal investigation requiring more than 10 working days to perform its investigation, the Contractor will immediately inform the NA3/Health, Safety, and Environmental Compliance Office and provide an estimated completion date for the investigation.  Investigation status reports will be provided to NA3/Health, Safety, and Environmental Compliance Office upon request.  A copy of the Contractor's investigation report will be forwarded to the NA3/Health, Safety, and Environmental Compliance Office in lieu of the 10-day report for information purposes.

c.	To ensure that NASA responsibilities are clearly identified, coordinated, and implemented, the Contractor shall coordinate any subsequent corrective action plan with the NA3/Health, Safety, and Environmental Compliance Office, particularly when the mishap or corrective action involves NASA or third party (other than the Contractor's subcontractors and vendors) personnel, equipment, or property, when the corrective actions involve flight (including "flight-like") and/or Government equipment or property, or when the cost of the corrective action is expected to exceed $25,000.  This plan will include any verification activities identified by the Contractor to ensure that corrective actions to be implemented by NASA or a third party will be accomplished.

5.0	FORMAT:  As provided; NASA Form 1627A, Telephonic Mishap Report (latest revision, and NASA Form 1627m, NASA Mishap Report (latest revision), or equivalent alternative form(s) in accordance with the Contractor's Safety and Health Plan as approved by NASA.  NASA Form 1627 can be obtained from JM86/JSC Distribution.

Authority:  NFS 18-52.223-70, 18-52.223-73, 18-52.223-73 (Alt. 1); JSCS 52.223-91.

| 1. DRD Title |  |  | 2. Current Version Date |  |  |  | 3. DRL Line Item No. |  |  | RFP/Contract No. (Procurement ompletes) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Report, Accident/Incident Summary |  |  | September 1996 |  |  |  | 8 |  |  | NAS9-19549 |
| 4. Use (Define need for, intended use of, and/or anticipated results of data) |  |  |  |  |  |  |  |  |  |  |
| Monthly summary safety data to be used to evaluate Contractor's safety and health program performance. ***This DRD is controlled by the JSC Safety, Reliability, and Quality Assurance Office in accordance with JMI 2314.1, "JSC Data Requirements Descriptions," as revised. |  |  |  |  |  |  |  |  |  |  |
| 5. DRD Category: (check one) |  | Technical |  |  |  | Administrative |  | x | SR&QA |  |
| 6. References (Optional) |  |  |  | 7. Interrelationships (e.g., with other DRDs) (Optional) |  |  |  |  |  |  |
| NHB 1700.1 (V1, as revised); JHBN 1700.1 (as revised) |  |  |  | DRD 7 |  |  |  |  |  |  |
| 8. Preparation Information (Include complete instructions for document preparation) |  |  |  |  |  |  |  |  |  |  |

The Contractor shall prepare and deliver Accident/Incident Summary Reports as documented and approved in the Safety and Health Plan (DRD 7).

1.	Information required:

a.  All information specified on JSC Form 288, "Accident/Incident Statistics", as revised.

b.  All accidents, including vehicle accidents, incidents, injuries, fires, and close calls shall be reported in summary form.

c.  The report should include a brief description of safety activities that have been accomplished during the past month with follow-on action anticipated for the following month.

2.  Format - JSC Form 288, Accident/Incident Statistics, is representative of a format acceptable to NASA and contains the minimum amount of information to be transmitted.

3.	Report frequency is monthly.  Date due is the 10th day of the month following each month reported.

4.	Report to be delivered to the JSC Safety, Reliability, and Quality Assurance Office through the Health, Safety, and Environmental Compliance Office, mail code NA3.

Authority:  NFS 18-52.223-70, 18-52.223-73, 18-52.223-73 (Alt. 1); JSCS 52.223-91.

| 1. DRD Title |  |  | 2. Current Version Date |  |  |  | 3. DRL Line Item No. |  |  | RFP/Contract No. (Procurement completes) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Material Safety Data |  |  | September 1996 |  |  |  | 9 |  |  | NAS9-19549 |
| 4. Use (Define need for, intended use of, and/or anticipated results of data) |  |  |  |  |  |  |  |  |  |  |
| Data on safety and health characteristics of hazardous materials and potentially hazardous items for employee information and awareness purposes. ***This DRD is controlled by the JSC Safety, Reliability, and Quality Assurance Office in accordance with JMI 2314.1, "JSC Data Requirements Descriptions," as revised. |  |  |  |  |  |  |  |  |  |  |
| 5. DRD Category: (check one) |  | Technical |  |  |  | Administrative |  | x | SR&QA |  |
| 6. References (Optional) |  |  |  | 7. Interrelationships (e.g., with other DRDs) (Optional) |  |  |  |  |  |  |
| NHB 1700.1 (V1, as revised); JHB 1700.1 (as revised) |  |  |  | DRD 7 |  |  |  |  |  |  |
| 8. Preparation Information (Include complete instructions for document preparation) |  |  |  |  |  |  |  |  |  |  |

The Contractor shall prepare and/or deliver Material Safety Data as documented and approved in the Safety and Health Plan (DRD 7).  This data is required by the Occupational Safety and Health Administration (OSHA) regulation, 29 CFR 1910.1200, "Hazard Communication," and Federal Standard 313 (or FED-STD-313), "Material Safety Data, Transportation Data and Disposal Data for Hazardous Materials Furnished to Government Activities," as revised.

1.	Information required:

a.  All information listed on OSHA Form 174, "Material Safety Data," as superseded or revised by OSHA; or as specified in FED-STD-313; or equivalent information.

b.  Location of hazardous material by building and room.

c.  Quantity of hazardous material normally kept at locations identified in paragraph b above.

2.	Format:

a.  Material Safety Data Sheets as specified by OSHA regulations (e.g., 29 CFR 1910.1200).

b.  Hazardous Materials Inventory Data as required by JSC 20204, "JSC Hazard Communication Program," and JSC Management Directive (JSCMD) 1710.9, "Control of Hazardous Materials," as revised.

3.	Frequency and Point of Delivery for data:

a.  Material Safety Data Sheets:  one copy to JSC Central Repository, Mail Code SD23.  Provide information on location and quantity as well.

b.  Hazardous Materials Inventory Data:  Annually in accordance with JSC call for inventory.

Authority:  FAR 52.223-3; NFS 18-52.223-70, 18-52.223-72, 18-52.223-73, 18-52.223-73 (Alt. 1); JSCS 52.223-91.

| 1. DRD Title |  |  | 2. Current Version Date |  |  |  | 3. DRL Line Item No. |  |  | RFP/Contract No. (Procurement ompletes) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Annual Summary of Occupational Injuries and Illnesses |  |  | September 1996 |  |  |  | 10 |  |  | NAS9-19549 |
| 4. Use (Define need for, intended use of, and/or anticipated results of data) |  |  |  |  |  |  |  |  |  |  |
| Summarizes Contractor injuries and illnesses by each establishment at which Contractor performs work on this contract. ***DRD is controlled by the JSC Safety, Reliability, and Quality Assurance Office in accordance with JMI 2314.1, "JSC Data Requirements Descriptions," as revised. |  |  |  |  |  |  |  |  |  |  |
| 5. DRD Category: (check one) |  | Technical |  |  |  | Administrative |  | x | SR&QA |  |
| 6. References (Optional) |  |  |  | 7. Interrelationships (e.g., with other DRDs) (Optional) |  |  |  |  |  |  |
| NHB 1700.1 (V1, as revised); JHB 1700.1 (as revised) |  |  |  | DRD 7 |  |  |  |  |  |  |
| 8. Preparation Information (Include complete instructions for document preparation) |  |  |  |  |  |  |  |  |  |  |

For each establishment that performs work on this contract, the Contractor shall deliver a copy of its annual summary of occupational injuries and illnesses as described in Title 29, Code of Federal Regulations, Subpart 1904.5.

| 1. DRD Title |  |  | 2. Current Version Date |  |  |  | 3. DRL Line Item No. |  |  | RFP/Contract No. (Procurement completes) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Plan, Corrective Action |  |  | September 1996 |  |  |  | 11 |  |  | NAS9-19549 |
| 4. Use (Define need for, intended use of, and/or anticipated results of data) |  |  |  |  |  |  |  |  |  |  |
| To describe the contractor methods and procedures for correcting an identified performance problem. |  |  |  |  |  |  |  |  |  |  |
| 5. DRD Category: (check one) |  | Technical |  |  | x | Administrative |  |  | SR&QA |  |
| 6. References (Optional) |  |  |  | 7. Interrelationships (e.g., with other DRDs) (Optional) |  |  |  |  |  |  |
| 8. Preparation Information (Include complete instructions for document preparation) |  |  |  |  |  |  |  |  |  |  |

The Contractor shall describe the overall approach for identifying and correcting a performance problem as well as identifying steps necessary to prevent or minimize reoccurrence.

1.	Description of a current or anticipated problem.

2.	Description of how problems shall be monitored and reported from occurrence through resolution.

3.	Describe the action that will be taken to resolve the problem.

4.	The Plan shall include a corrective action log.  As a minimum, the log shall contain a description of the corrective action, person responsible, estimated resolution date and monthly status.

| 1. DRD Title |  |  | 2. Current Version Date |  |  |  | 3. DRL Line Item No. |  |  | RFP/Contract No. (Procurement completes) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Organization Chart |  |  | September 1996 |  |  |  | 12 |  |  | NAS9-19549 |
| 4. Use (Define need for, intended use of, and/or anticipated results of data) |  |  |  |  |  |  |  |  |  |  |
| For use by NASA technical personnel to identify manpower reporting structures, assist in evaluating manpower status, and identify manpower by personnel |  |  |  |  |  |  |  |  |  |  |
| 5. DRD Category: (check one) |  | Technical |  |  | x | Administrative |  |  | SR&QA |  |
| 6. References (Optional) |  |  |  | 7. Interrelationships (e.g., with other DRDs) (Optional) |  |  |  |  |  |  |
| 8. Preparation Information (Include complete instructions for document preparation) |  |  |  |  |  |  |  |  |  |  |

1.	The contractor shall submit a detailed organization chart which identifies the contractor’s management reporting structure.  Titles 		and names of individuals will be included, and if supervisory, so designated.  Authorized but unfilled positions will also be noted 		within the organization chart.

2.	All personnel shall be listed on the chart.

3.	The location shall be shown by the name of all contractor personnel.

4.	This report shall be submitted monthly, except in the event of significant changes in key personnel or in the reporting structure, in 		which case the report will be submitted within 5 working days of such changes.

5.	The first report shall be submitted with the proposal.

| 1. DRD Title |  |  | 2. Current Version Date |  |  |  | 3. DRL Line Item No. |  |  | RFP/Contract No. (Procurement completes) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Language Training Curricula for NASA/JSC Contractor Programs |  |  | April 2000 |  |  |  | 13 |  |  | NAS9-19549 |
| 4. Use (Define need for, intended use of, and/or anticipated results of data) |  |  |  |  |  |  |  |  |  |  |
| For use by NASA technical personnel to identify and review curricula programs |  |  |  |  |  |  |  |  |  |  |
| 5. DRD Category: (check one) |  | Technical |  |  | x | Administrative |  |  | SR&QA |  |
| 6. References (Optional) |  |  |  | 7. Interrelationships (e.g., with other DRDs) (Optional) |  |  |  |  |  |  |
| 8. Preparation Information (Include complete instructions for document preparation) |  |  |  |  |  |  |  |  |  |  |

Language training curricula shall be proficiency oriented and communicative in nature, and focus on relevant thematic content areas in two broad categories: "every day" subjects and technical subjects.  These categories will be further broken down into subject areas relevant to the student's course of study.  For example, astronauts assigned to ISS flights might study Soyuz systems, Russian cosmonauts might study Shuttle systems, and Center Wide students might study ways of using transportation in Moscow; all students need a mix of technical and every day thematic content.  Thematic content will be furnished to NASA Language Project Managers for approval, additions, or deletions.  Further, curricula will provide language content in the form of specific pronunciation and grammatical areas for each level of Russian or English course or student, and allow for flexibility in awareness of student strategies and tactics.

Curricula will include specific skills such as oral communication, listening comprehension, reading, and writing which will occur as situated content.  Curricula will specify major teaching methods or techniques as they relate to communicative process, and indicate appropriate points for assessment.  Curricula will be written such that they are consistent with current, generally accepted curricula theory in the field of language teaching.

The language curricula shall move the students at an accepted pace of language acquisition standard among U.S. government programs (as indicated in the ASTM standards) while accounting for attrition caused by the part-time language study of NASA personnel and contractors, and other factors such as language learning aptitude. As the language training programs administered by TTI are established and materials become available, they must also be incorporated in the curricula. Once curriculum(s) are established and approved by the government, the Contractor shall keep them current with program needs.

The language training curricula shall provide for students (either tutorial or group sessions) at all levels of the ILR standards and definitions from level 0 through level 2+ for languages other than English, and for all levels from 0 through 8 of the MELT standards for English.  Curricula will support students who reach 2+ or SPL 8 in maintaining that level of language proficiency, while allowing students with sufficient time and ability to progress via individually designed programs of study.

Designing such curricula should not be interpreted as an indication by the Contractor of a "cut off" score or ultimate proficiency goal for crewmembers, but rather a feasible and flexible curricular design within the NASA training constraints. The curricula shall be delivered to NASA in English.  Further explanation of the curricula design may be provided at the request of a Project Manager and delivered orally at a joint meeting of the Project Managers and TTI curricula designers.

Updates:

Updates to the overall language training curriculum shall be approved by NASA Project Managers, but individual lesson plans shall be adjusted to specific needs of individual students as necessary.

Due/Frequency:

The Maintenance (2 to 2+) curriculum design for both ESL and Russian programs at Johnson Space Center shall be developed immediately with a draft due not later than October  1, 2000, and a final product due not later than November 1, 2000.  The Beginning (0 to 1) and Intermediate (1+ to 2) language curricula will be designed and delivered not later than February 1, 2001.

Recipient:

The NASA Language Project Managers will receive and approve the completed curriculums, and subsequent upgrades to those products.

| 1. DRD Title |  |  | 2. Current Version Date |  |  |  | 3. DRL Line Item No. |  |  | RFP/Contract No. (Procurement completes) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Language Training Shared Materials “File Cabinet” |  |  | April 2000 |  |  |  | 14 |  |  | NAS9-19549 |
| 4. Use (Define need for, intended use of, and/or anticipated results of data) |  |  |  |  |  |  |  |  |  |  |
| For use by NASA technical personnel to identify and review shared materials for language training |  |  |  |  |  |  |  |  |  |  |
| 5. DRD Category: (check one) |  | Technical |  |  | x | Administrative |  |  | SR&QA |  |
| 6. References (Optional) |  |  |  | 7. Interrelationships (e.g., with other DRDs) (Optional) |  |  |  |  |  |  |
| 8. Preparation Information (Include complete instructions for document preparation) |  |  |  |  |  |  |  |  |  |  |

A language training storage mechanism for all TTI administered NASA language training programs shall be maintained by the Contractor electronically on a NASA provided server, and in hard copy if the material is not suitable for electronic storage.   The storage mechanism shall include all syllabi, indices of material locations (e.g. videotapes, periodicals), lessons, and instructional materials that lend themselves to storage.  The storage mechanism must be accessible by all faculty and language program managers, and authors of materials must be identified in order of origination (e.g. the first initials are the originator, the next set to indicate someone made significant changes, etc.).  Maintenance and updates to the syllabi shall be filed for each tutorial student and each group instruction opportunity and training period.

Due:

The skeleton structure of the Storage Mechanism shall be established immediately with inspection by the NASA Project Managers by September 28, 2000.  The Archives will be fully operable by November 30, 2000.

Frequency:

Updates to the archive shall be continuous as the faculty develops new materials for instruction.

| 1. DRD Title |  |  | 2. Current Version Date |  |  |  | 3. DRL Line Item No. |  |  | RFP/Contract No. (Procurement completes) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Language Program Plan for Integration with Colleagues in Russia |  |  | April 2000 |  |  |  | 15 |  |  | NAS9-19549 |
| 4. Use (Define need for, intended use of, and/or anticipated results of data) |  |  |  |  |  |  |  |  |  |  |
| For use by NASA technical personnel to identify and review the language program |  |  |  |  |  |  |  |  |  |  |
| 5. DRD Category: (check one) |  | Technical |  |  | x | Administrative |  |  | SR&QA |  |
| 6. References (Optional) |  |  |  | 7. Interrelationships (e.g., with other DRDs) (Optional) |  |  |  |  |  |  |
| 8. Preparation Information (Include complete instructions for document preparation) |  |  |  |  |  |  |  |  |  |  |

A Language Training Plan for integration of the Contractor's Russian language training programs in Russia and the Contractor's Russian language training program at NASA shall be established by the Contractor. The position of curricula integrator, or Russian Language Training Liaison, shall be established.  The Contractor will send staff members including the Russian Language Training Liaison to Russia for three five-week periods.    Final integration and use of combined materials and curricula among Russian teachers employed by the Contractor shall proceed over the next year.

The Liaison, and other administrative personnel and/or instructors as deemed necessary by the Contractor, shall travel to Russia for the purpose of facilitating the integration of the Contractor's NASA Russian Program and Russian programs in Star City not associated with the Contractor.  The Contractor will evidence this facilitation by documenting meetings and discussions with Russian teaching colleagues and the results of those events, including any shared curricula, lessons, or materials that may be agreed upon.

The Contractor shall work to facilitate additional integrated English language training with GCTC and Energia/TsUP.  Assuming that NASA arranges this with the Russian side, this will be achieved by working intensively with the ESL instructors at GCTC, sharing materials, and otherwise working to integrate the programs for twelve weeks.  Additionally, TTI will send staff members to provide assistance to the existing English program at TsUP in the form of materials and consulting (again assuming that NASA arranges this with the Russian side) for one month.  This will make the entire travel period three months in length.  The Contractor shall work with the Russian and English teachers not employed by the Contractor in order to facilitate the sharing of materials, the development of coordinated syllabi and lessons for advanced students, and the development of the advanced student curriculum.  The Contractor will evidence this shared work by means of records regarding student progress and areas for improvement that have been sent to colleagues in Russia with whom students are shared.

The NASA Language Project Managers shall evaluate progress and determine reasonable deadlines for delivery and use of the integrated language training program between the Contractor NASA programs and Contractor language programs in Russia.  They will also evaluate the progress of the Russian Training Liaison in working to facilitate an integrated program between Contractor NASA programs and non-Contractor Russian language programs, and the progress of the Contractor English as a Second Language administrator and instructors in working to facilitate an integrated program with non-Contractor English language programs.  All protocol agreements between the Russian and American sides will be signed by the NASA Language Training Project Manager(s) or the Deputy for Human Space Flight Activities Russia.  The completed, integrated Contractor language training programs shall be incorporated in the language curricula (DRD #13).

Due:

An integrated Training Plan for Contractor Russian language training programs at NASA and in Russia is due September 28, 2000.  The Russian Language Training Liaison and the ESL administrator and instructors will begin work immediately after the completion of this change to facilitate an integrated program between the Contractor language programs at NASA and the non-Contractor programs in Russia.  Records of their progress are due August 1, 2000.

Recipient:

NASA Language Project Managers.

| 1. DRD Title |  |  | 2. Current Version Date |  |  |  | 3. DRL Line Item No. |  |  | RFP/Contract No. (Procurement completes) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Training Report Deliverable |  |  | April 2000 |  |  |  | 16 |  |  | NAS9-19549 |
| 4. Use (Define need for, intended use of, and/or anticipated results of data) |  |  |  |  |  |  |  |  |  |  |
| For use by NASA technical personnel to evaluate language training progress |  |  |  |  |  |  |  |  |  |  |
| 5. DRD Category: (check one) |  | Technical |  |  | x | Administrative |  |  | SR&QA |  |
| 6. References (Optional) |  |  |  | 7. Interrelationships (e.g., with other DRDs) (Optional) |  |  |  |  |  |  |
| 8. Preparation Information (Include complete instructions for document preparation) |  |  |  |  |  |  |  |  |  |  |

The report shall cover the following:

- Any student feedback not included on evaluation forms.

- A table showing the location of the following records: syllabi (electronic and paper copies); lesson plans (electronic monthly samples and full paper copies of each contact session); the electronically stored Student Progress Matrix which indicates the number of hours attended by each student for each month and their current and former assessment levels.

- Specific topics as directed by the NASA Language Project Managers.

- Areas covered in the current FYI LT Status report, which are: accomplishments/progress, issues, current events, short term goals, long term goals, and corrective actions.

- Student attendance rosters and evaluations.

- Due/Frequency:

- Quarterly.

- Recipient:

- The respective NASA Language Project Managers

| - 1. DRD Title |  |  | - 2. Current Version Date |  |  |  | - 3. DRL Line Item No. |  |  | - RFP/Contract No. (Procurement completes) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| - Student Records |  |  | - April 2000 |  |  |  | - 17 |  |  | - NAS9-19549 |
| - 4. Use (Define need for, intended use of, and/or anticipated results of data) |  |  |  |  |  |  |  |  |  |  |
| - For use by NASA technical personnel to identify and review student progress |  |  |  |  |  |  |  |  |  |  |
| - 5. DRD Category: (check one) |  | - Technical |  |  | - x | - Administrative |  |  | - SR&QA |  |
| - 6. References (Optional) |  |  |  | - 7. Interrelationships (e.g., with other DRDs) (Optional) |  |  |  |  |  |  |
| - 8. Preparation Information (Include complete instructions for document preparation) |  |  |  |  |  |  |  |  |  |  |

- The Contractor shall maintain formal student records for all students being instructed by Contractor personnel.  Student records shall include a folder or binder with each class designation or student name.  In the folder there will be lesson plans for each contact hour indicating the instructor, active and inactive course syllabi (in the case of long term students, there may be more than one inactive folder and one active folder).  There may also be selected handouts and homework assignments.  The contact hours record shall be maintained in the Student Progress Matrix, which will be available electronically.  Records of informal assessments performed by Contractor personnel with written comments will be maintained and will be organized by student or class.

- Due/Frequency:

- A table or other similar document indicating the placement of student records will be furnished to the Project Managers immediately on this change and will be updated if/when the location of a record or records changes.

- Recipient:

- The respective NASA Language Project Manager.

- ATTACHMENT J-VI

- RESERVED

- ATTACHMENT J-VIII

- Russian Language and Logistics Service Contract

- Translation Request

# WBS #                  SR #

- Initiator ____________________________	Phone # ___________________

- POC     ____________________________	Phone # ___________________

- Request for Written Translation:

- Requestor’s name, phone & mail code _____________________________________

- Title of Document: _____________________________________________________

- Number of pages in document ____________________________________________

- Translation Required by (date & name) _____________________________________

- Check One:			Check One:

-     Russian to English	   New		    Rework SS# ____	   Safety Critical

-     English to Russian	   New		    Rework SS# ____	   Safety Critical

-     Graphics included	   Electronic copy provided by customer?

- Return electronic copy?

- Special Processing Required

Rationale/Justification

_________________________________________________________________

_________________________________________________________________

_____________________________

Directorate Approval

##### NASA Office Use Only

# Date/Time NASA Received:  ______________________________________________

Date/Time Sent to TTI:	    ______________________________________________

Expected Completion Date:   ______________________________________________

Priority Established:               ______________________________________________

Date/Time Received from Translators:  ______________________________________

Document Contact:			           ______________________________________

Phone #				           _____________________________________

Fax #				           _____________________________________

Additional Details:  _____________________________________________________

________________________________________________________________

ATTACHMENT J-VIII

Acronym List

AR - As Required

ARC - Ames Research Center

BAFO - Best and Final Offer

CO - Contract Officer

COTR - Contract Officer’s Technical Representative

CTWG - Crew Training working group

DOR - Director of Operations

DRL - Data Requirements Line

DRD - Data Requirements Description

EVA - Extra-vehicular Activity (i.e. a spacewalk)

FAR - Federal Acquisition Regulations

FDF - Flight Data File

FRR - Flight Readiness Review

GCTC - Gagarin Cosmonaut Training Center

HQ - Headquarters

IBMP - Institute of Biomedical Problems in Russia

IPRD - Integrated Payload Requirements Document

ISD - Information Systems Division at JSC

JMI - JSC Management Instruction

JSC - Johnson Space Center

KSC - Kennedy Space Center

LDM - Long Duration Mission

LeRC - Lewis Research Center

MCC-H - NASA’s Mission Control Center in Houston

MCC-M - The Russian Mission Control Center in Kaliningrad near Moscow  (also known as the “Tsup”)

MO - Monthly

MLO - Moscow Liaison Office

MTLO - Moscow Technical Liaison Office

MSFC - Marshall Space Flight Center

NASA - National Aeronautic and Space Administration

NDC - Notification of Document Change

NF - NASA Form

NHB - NASA Handbook

OSHA - Occupational Safety and Health Administration

PAO - Public Affairs Office

QPI - Quality and Productivity Improvement

REPP - Relevant Experience and Past Performance

RFP - Request for Proposals

RLLS - Russian Language and Logistics Services

RSA - Russian Space Agency

SEB - Source Evaluation Board

SOW - Statement of Work, RFP section C

SR - Service Request

SR&QA - Safety, Reliability, & Quality Assurance

Star City - Gagarin Cosmonaut Training Center outside of 			  Moscow

STS-81 - Name of a Shuttle mission

TBD - To Be Determined

TCP - Total Compensation Plan

WBS - Work Breakdown Structure

ATTACHMENT J-X

APPROVED MANAGEMENT PLAN

SUBMITTED BY SUCCESSFUL OFFEROR

ATTACHMENT J-XI

APPROVED QUALITY PLAN

SUBMITTED BY SUCCESSFUL OFFEROR

ATTACHMENT J-XII