PROJECT INSTRUCTIONS

Version: December 07, 2004

NOAA Ship RONALD H. BROWN, R-104

Cruise RB-05 -1A

Valparaiso - Punta Arenas

December 29, 2004 - January 6, 2005

and

Cruise RB-05-01

Punta Arenas - Fortaleza

January 11, 2005 - February 24, 2005

CO2 and Tracer Study

### Co-chief scientist

Rik Wanninkhof

NOAA/AOML

Ocean Chemistry Division

4301 Rickenbacker Causeway

Miami FL, 33149

Phone 305-361-4379

Fax 305-361-4392

Email: rik.wanninkhof@noaa.gov

# Co-chief scientist

Scott Doney

Marine Chemistry and Geochemistry MS #25

Woods Hole Oceanographic Institution

360 Woods Hole Road

Woods Hole, MA 02543-1543

Phone: 508-289-3776

Fax:   508-457-2193

Email: sdoney@whoi.edu

ENDORSEMENTS

___________________________________	______________________________________

Judith Gray					RADM Richard R. Behn,  Director, Marine and Acting Director, Atlantic Oceanographic 	Aviation Operations

and Meteorological Laboratory

PROJECT INSTRUCTIONS

NOAA SHIP RONALD H. BROWN

RB-04-13 and

RB-05-01

CO2 and Tracer Study

Note:  Updates on the RB-04-13 and RB-05-01 cruises will be posted at:  http://www.aoml.noaa.gov/ocd/gcc/A16S

The text for this cruise report is largely derived from the cruise instructions for the A16N cruise RB-03-04 by John Bullister of PMEL. The similarity in instructions reflects the similar logistics, science operations and requirements for A16S compared to A16N.

I.  CRUISE OVERVIEW

A.) Summary of Objectives:

This cruise will be part of a decadal series of repeat hydrography sections jointly funded by NOAA-OGP and NSF-OCE as part of the CLIVAR/CO2/hydrography/tracer program: http://ushydro.ucsd.edu/history_justification.html.  Academic institutions and NOAA research laboratories participate.  The program focuses on the need to monitor inventories of CO2, heat and freshwater and their transports in the ocean.  Earlier programs under WOCE and JGOFS have provided a baseline observational field for these parameters.  The new measurements reveal much about the changing patterns on decadal scales.  The program serves as a backbone to assess changes in the ocean's biogeochemical cycle in response to natural and/or man-induced activity.  Global warming-induced changes in the ocean’s transport of heat and freshwater, which could affect the circulation by decreasing or shutting down the thermohaline overturning, can be followed through long-term measurements.  The Repeat Hydrography Program provides a robust observational framework to monitor these long-term trends.  The goal of the effort is to occupy a set of hydrographic transects with full water column measurements over the global ocean to study physical and hydrographic changes over time.  These measurements are in support of:

* Model calibration and validation
* Carbon system studies
* Heat and freshwater storage and flux studies
* Deep and shallow water mass and ventilation studies
* Calibration of autonomous sensors

This program follows the invasion of anthropogenic CO2, CFCs and other tracers into intermediate and deep water on decadal timescales and determines the variability of the inorganic carbon system, and its relationship to biological and physical processes.  More details on the program can be found at the website referenced above.

Near surface seawater (temperature, salinity, pCO2, ADCP) and atmospheric measurements (CO2, CFCs, aerosols) will be made along the cruise track with stations at nominally at 30 mile spacing from 60 ˚S to 5 ˚S; from 5 ˚S to 3 ˚S spacing will decrease to 15 miles to capture the smaller spatial scales of variability in the region.  A few PALACE-type profiling floats will be deployed along the section, along with special ‘Carbon Explorer’ profiling floats designed to measure particulate inorganic carbon (PIC).

On the transit leg from Valparaiso - Punta Arenas a two-day transect will be occupied from the coast to about 50 miles offshore. The focus is to explore the effects of nutrient uptake by marine algae on carbon sequestration in coastal surface sediments and to assess changes in paleoproductivity and paleo denitrification from measurements in sediments cores and water column.

B.) Operating Area:

The RB- 05-01a  cruise will depart Valparaiso en route to Punta Arenas closely skirting the coast nominally following the 200- m isobath. Off Concepcion (36 ˚S, 73 ˚W) a series of seven stations will be occupied that include water column measurements and sediment coring. Figure 1 shows a map of the area and Appendix B provides details about the project and project needs.

The RB-05-01b cruise will focus on completing a long meridional section through the middle of the South Atlantic, nominally along 25/28 ˚W from 60 ˚S to 4 ˚S. (See Figure 2).  The section will be occupied January/February 2005 and repeats leg 5 South Atlantic Ventilation Experiment (SAVE) in 1989.  This is also a repeat of a NOAA cruise in July/August 1991, during which a full suite of inorganic carbon, and hydrographic measurements were performed as far south as 42 ˚S.   Thus the upcoming cruise will yield a first comprehensive snapshot of changes in anthropogenic CO2 inventories and hydrographic changes in the region over the last decade.  Full water column CTD stations will be occupied at 30 nautical mile intervals and include collecting water samples from Niskin bottles for a variety of physical, chemical and biological parameters.

During the transit from Punta Arenas to the start of the line RB-05-01 a few brief (~2 hours each) test casts may be performed to check the CTD/rosette package and collect water samples for instrument testing.  These tests will involve stopping the ship and lowering the packages into the water.  The locations of these tests will be chosen during the transit leg once the analytical gear is running, and in consultation with the ship’s captain.

C.) Participating Institutions:

AOML		NOAA-Atlantic Ocean Marine Laboratory

Hawaii			University of Hawaii

LDEO			Lamont-Doherty Earth Observatory, Columbia University

LBNL			Lawrence-Berkeley National Laboratory

UM			University of Miami

PMEL			NOAA-Pacific Marine Environmental Laboratory

SIO			Scripps Institution of Oceanography, University of California, San Diego

TAMU		Texas A&M University

UW			University of Washington

WHOI			Woods Hole Oceanographic Institution

Concep		Departamento de Oceanografía Universidad de Concepción

CWU			Central Washington University

USF			University of South Florida

U. Montana    		University of Montana

D.) Personnel

List of personnel on A16S Cruise- as of December 7, 2005

Cruise RB-04 -13  (or RB05-01A) Valparaiso - Punta Arenas Dec. 29, 2004 - January 6, 2005

Position                         Name       		Institution      	Gender		Nationality

Oceanographer	Jordan Watson	UCSD		 male		US

Oceanographer	Luis Bravo		Concep	 male		Chilean

Oceanographer 	Alejandro Avila	Concep	 male		Chilean

Oceanographer 	Rodrigo Castro	Concep	male		Chilean

Oceanographer 	Sergio Contreras	Concep	male		Chilean

Oceanographer	Pamela Rossel		Concep	female		Chilean

Co-Chief scientist	Julio Sepúlveda	Concep	male		Chilean

Co-Chief scientist	Kevin Sullivan		AOML	male		US

Cruise  RB05-01 Punta Arenas - Fortaleza  January 11, 2005 - February 24, 2005

Position                         Name       		Institution      	Gender		Nationality

Co-Chief Sci  		Rik Wanninkhof      	AOML   	M  		US

Co-Chief Sci  		Scott Doney         	WHOI   	M  		US

Data Manager    	Frank Delahoyde	SIO		M		US

Watch stander  	Naomi Levine	     	WHOI  	F   		US

Watch stander		Carlos Fonseca 	       UM	           M			Brazil

CTD process		Kristy McTaggart       PMEL   	F		US

LADCP/ET	            Doug Anderson	 AOML	M		US

LADCP/ET	            Philip Orton		 LDEO		M		US

Salinity   		David Wisegarver        PMEL		M		US

O2 			Chris Langdon	    	UM	   	M		US

O2  			George Berberian  	AOML	M 		US 		            Nutrients 		Charlie Fischer   	AOML	M		US

Nutrients   		Calvin Mordy	            JISAU             M		US

CFC             		Mark Warner		UW		 M		US

CFC			John Bullister		PMEL		M		US

CFC			Eric Wisegarver	PMEL		M		US

Helium/Trit  		TBA

HCFC 			Shari Yvon-Lewis	TAMU	F		US

HCFC			Benjamin  Kates 	     AOML 		 M  			US

Alkalinity/pH     	William Hiscock	UM		M		US

Alkalinity/pH		John Michael Trapp	UM		M		US

Alkalinity/pH		Mareva Chanson	UM		F		France

Alkalinity/pH 		Taylor Graham	UM 		M		US

DIC			Esa Peltola 		AOML 	M  		US

DIC			Robert Castle		AOML  	M 		US

DOM	 		Wenhao Chen		UM		M		Canada

POC/PIC                    Alexandra Thompson  	LBNL 	   F                  New Zealand

CO2development 	Zhaohui Alex Wang	USF   		M		China

CO2development 	Brittany Doupnik	USF   		F		US

SAMI/pCO2		Stacy Smith		U. Montana    F		US

Aerosol		Matt Lenington	CWU		M		US

TOTAL   31

E.) Administrative:

Clearances:

Foreign science clearances required: United Kingdom (UK)(pending), and Chile (obtained)

Science clearance has been requested (through LCDR Scott Stolz, associate director, NOAA-AOML, and Wanda Campbell AMC) to work in the EEZs of the UK (for the South Sandwich Islands) and Chile.  The cruise plan assumes that clearance to work in the EEZ of the protectorate of the UK will be obtained.  Failure to obtain clearance from the UK will severely impact the success of the expedition.  Lack of Chilean clearance might alter and lengthen the transit from Valparaiso to Punta Arenas.

Logistics:

Loading  of the scientific equipment for this expedition on RONALD H. BROWN will occur at different stages.  Two container vans were loaded on  in Miami during the last port stop in the US  in September, 2004 and placed forward on the O2 deck.   One laboratory container van with CO2 equipment and boxes containing CFC equipment will be loaded  in Valparaiso Chile prior to the transit to Punta Arenas.  The remainder of equipment (CTD and other scientific gear) will be loaded in Punta Arenas..  Most personnel will embark in Punta Arenas.

Scientific equipment will be boxed up and placed in the container vans upon arrival in Fortaleza. The containers and boxes gear  will either be offloaded in Barbados  or, if space is available,  in Charleston SC

Loading, offloading  and storage will occur in consultation with the ship's command to avoid impact on preceding and following cruises and ship's operations.

II.  OPERATIONS

A.) Data to be collected			Lead PI:

CTD						Greg Johnson-PMEL

Salinity					Greg Johnson-PMEL

Chlorofluorocarbons (CFCs)			John Bullister-PMEL; Mark Warner-UW

HCFCs					Shari Yvon-Lewis-AOML

Total CO2(DIC), 				Rik Wanninkhof-AOML; Dick Feely-PMEL

pCO2	(discrete)				Rik Wanninkhof-AOML

Nutrients:					Calvin Mordy-JISAU; Jia-Zhong Zhang-AOML

Dissolved Oxygen				Chris Langdon- UM

Helium/tritium:				Peter Schlosser-LDEO

Total Alkalinity				Frank Millero-UM

pH						Frank Millero-UM

ADCP:					Eric Firing-Hawaii; Andreas Thurnherr - LDEO

ALACE Float deployment			Silvia Garzoli-AOML; Breck Owens-WHOI,

PIC/POC					Jim Bishop-LBNL; Wilf Gartner, TAMU

DOC						Dennis Hansell-Miami

13-C, 14-C					Ann McNichol-WHOI

Bathymetry					Ship personnel

Underway thermosalinograph 		Ship personnel

Underway pCO2				Rik Wanninkhof-AOML

Aerosols					Anne Johansen of Central Washington University

SAMI/CO2					Mike DeGrandpre - U. Montana

CO2/ system development			Robert Byrne - USF

Sediment interface project  Leg 05-01A	Silvio Pantoja - Universidad de Concepción

B.) Staging Plan

Loading of gear will be (or has been) done in Miami, Valparaiso, and Punta Arenas. Setup will occur in Valparaiso, Punta Arenas, and during the transit from Valparaiso to Punta Arenas.  The ship's crane will be used in Valparaiso to load an ISO fitted laboratory van.  The scientific party will require assistance from the ship in loading and storing gear, and will need access to the laboratories for setup and testing of instruments.  Several laboratory vans were loaded in Miami on a space available basis (see Appendix D):

Copies of equipment lists, including serial numbers and country of origin must be supplied to the commanding officer (CO) and chief  scientists prior to the departure of the ship from Punta Arenas.  It is the responsibility of each group of investigators to arrange for shipping their equipment to and from the RONALD H. BROWN, including preparing all necessary customs or export/import documentation, hazardous materials  (HAZMAT) forms and transfers to the ship.  Any modifications to the ship's equipment or special requirements for this cruise should be brought to the attention of the Field Operations Office (FOO) and chief  scientists as soon as possible.

We anticipate unloading and shipping the scientific vans from Bridgetown, Barbados following the completion of the cruise, or in a US port, if possible, on a following leg.

C.) Cruise Plan:

The current itinerary based on draft obtained from FOO, Lt. Mike Hoshlyk July 9, 2004 is listed below.

Cruise RB-05-01A

Schedule as of  December 7, 2004

Valparaiso - Punta Arenas

December 29, 2004 - January 6, 2005

Cruise RB-05-01

Punta Arenas - Fortaleza

January 11, 2005 - February 24, 2005

Cruise RB-05-01b (Transit)

Fortaleza- Bridgetown

March 2 - March 8

Leg RB-04-13 =RB-05-01A: Valparaiso, Chile to Punta Arenas, Chile

The vessel will depart Valparaiso, and steam toward Punta Arenas along the coast nominally following the 200 m isobath.  At Concepcion a series of seven stations will be occupied (see Figure 1)

Our goal is to occupy a series of 7 stations across the upwelling front with decreasing nutrient concentrations (Figure 1). CTD/Niskin/Rosette will be provided by the scientific party from the Departamento de Oceanografía Universidad de Concepción.  Details are provided in appendix B.

Leg RB-05-01: A16S_2005- Punta Arenas, Chile to Fortaleza, Brazil;

After departing Punta Arenas, the vessel will steam to the start of the A16S_2005 section at 60 ˚S, 31 ˚W and begin a series of full water column stations (for station locations and estimated station and steaming  times see Appendix C).  On most casts the CTD/rosette will be lowered to within 10 meters of the bottom.  CTD stations will be occupied at a nominal spacing of 30 nautical miles.  Station spacing will be closer from 5 ˚S to 3 ˚S.  Water samples will be collected with a 36 position, twelve-liter CTD/rosette system.  Three additional rosette systems: a 36 position, 10-liter rosette (as back-up); a 24 position 4-liter rosette (for rough weather sampling) and a 24 position 10-liter rosette (for sampling under marginal conditions) will also be available.    If the section to 3 ˚S is completed ahead of schedule, we plan to extend the section northward or sample the Romanche fracture zone in this region. At the completion of the section work, the ship will steam to port in Fortaleza.  We anticipate that the vans and some scientific gear will remain on the RONALD H. BROWN until the ship arrives in Bridgetown or at a US port.

D.) Waypoints:

The cruise track is shown in Figure 2 and a list of station locations is given in Appendix C.

Figure 2: map of the transect of cruise RB-05-01, A16S_2005

E.) Station Operations

The preliminary personnel task assignments are indicated with each operation.  The chief scientists and the Commanding Officer will determine final responsibilities.

--	Full water column CTD/rosette casts (Ship's and scientific personnel)

--	Sampling  the rosette bottles for salinity, oxygen, nutrients, CFCs, helium, tritium, carbon dioxide, alkalinity, DIC, DOM, carbon isotopes, chlorophyll (Scientific personnel)

--	Release of ALACE floats (Ship and scientific personnel)

--  Sampling of the underway seawater line (Scientific personnel)

1.) Full water column CTD/Rosette Casts (Ship's and scientific personnel)

It is of utmost importance to the success of the expedition that the ship be able to hold position at all times during the CTD casts, and that the CTD winch, meter wheel, hydraulic frame, conducting cable and backups function properly during this expedition.  Both primary and secondary winches must contain full lengths of CTD conducting cable in good condition and be outfitted to deploy the primary or secondary CTD. That is both should be fully rigged.  Skilled ship personnel and adequate spare parts must be available on all legs to assure that this equipment is maintained in good working order.  The scientific personnel will be skilled in CTD wire re-terminations, and they will  provide adequate supplies of materials for CTD wire re-terminations..  Since typical steaming time between stations is less than 3 hours, re-terminations of the conducting cable (when required) must be completed within 2-3 hours.

The CTD/rosette system will be deployed off the starboard side.  During recovery, the CTD/rosette package will be lowered onto a pallet with a rubber pad to reduce the jolt as the package lands.  A 36-position rosette system with 12-liter bottles will be used as the primary package for CTD/rosette casts.  Two positions are taken up by electronic equipment such that the frame will have 34 bottles. This type of rosette package has been used successfully on a number of research vessels.  However, the size and weight of the package is such that all mechanical   components of winch and wire must be in excellent operating condition including fleet angle, wire wrapping, and sheave. In addition to this primary system, an inferior  36-position rosette with 10-liter water bottles will be available and a 24-postion 10-liter water bottle package .  As a backup for sampling during very rough sea conditions, a small instrument package (consisting of a CTD mounted on 24-position rosette with 4 liter bottles) will also be available.  The smaller package must be secured in a readily accessible area, and will be switched with the larger packages when required.  A means of safely and quickly moving the rosettes into position for deployments and sampling during bad weather will be required.  A pinger and altimeter will be mounted on the rosette systems and used during casts to monitor distance from the bottom.  We anticipate that during most casts, the CTD/rosette will be lowered within about 10 meters of the bottom.  The ship’s PDR and/or Seabeam  must be working properly for this purpose.

The winch, wire and meter wheel must be capable of routinely making 6000-meter casts with these rosette systems.   During the casts, if needed and available, ship's personnel will assist the CTD operators monitoring of the bathymetric recorder and pinger signal and to properly assess the distance of the rosette package off the bottom.  The ship's electronics technician will share responsibility with the scientific party for maintaining good electrical and mechanical connections between the CTD/rosette system, the conducting cable and winch slip-rings, and to the deck unit for the CTD/rosette system.

Ship's and scientific personnel will mutually assist in the deployment and recovery of the CTD/rosette and trace metal rosettes.  A number of members of the scientific party have extensive experience with CTD deployments.  Members of the scientific party will be responsible for collecting the water samples from the rosette and recording sample ID's.  Particular care will be taken in the collection and analysis of water samples to assure that all properties are measured with the greatest accuracy possible.  Many of the chemical measurements are sensitive to contamination from soot, oils, solvents, spray cleaners, lubricants, paints, hydraulic fluid, and other substances.  The chief  scientists and watch stander should be notified prior to the use of these substances.  Care must be taken to avoid contamination of the rosette system with these substances.  Smoking is prohibited in the area around the rosettes and at all times in the laboratories.

Discharges from holding tanks must be secured 20 minutes before arriving on station.  The tanks may be pumped when the cast is at depth (>200 meters) but it is preferred that discharge occurs while underway between stations.  Discharges must again be secured 20 minutes before the CTD/rosette returns to the surface layer.  The bridge should inform the ship's engineers in advance when discharges are to be secured.

2.) Sampling the rosette bottles (Scientific personnel):

The usual order for drawing seawater samples on deck will be: CFCs, helium/tritium, oxygen,  pCO2, DIC, pH, alkalinity, DOC, nutrients, salinity.  Samples will be collected for salinity, oxygen and nutrient analysis from each sample bottle.

Scientific personnel will analyze salinity samples.  Two salinity samples will be drawn from the deepest bottle at each station to monitor the precision of the sampling/analysis procedures.  Salinity samples will be run using the Guild line 8600B Autosal instrument of the BROWN, complete with computer interface and laptop computer.  The ship must provide a backup salinometer.  The salinometers should be checked for accuracy and precision during the last US yard period  before the start of  the expedition.  Salinity samples will be analyzed in the temperature controlled salinity lab off the hydrolab, and variations  in laboratory temperature must not exceed 1C during a 24-hour period.  The salinity samples will also be stored in this temperature controlled area for at least 8 hours to allow them to come to ambient temperature.  The Autosal will be standardized at least once each run with new vials of standard seawater.  Standard seawater will be provided by the scientific personnel for use on this cruise, and one vial will be analyzed per day.  To maintain the required accuracy, it is advisable to have one person run all salinity samples.  We anticipate ~140-160 samples/day.  An accuracy of 0.003 PSS-78 or better is required, and will be monitored by scientific personnel by comparison with CTD and historical data.  To assure timely detection of any problems with the CTD system or Autosal, salinity analyses should be completed within 36 hours of sampling and submitted to the CTD operators.  Any problems with the Autosal should be reported immediately to the chief  scientists.

Oxygen and nutrient sampling and analysis (Scientific personnel):

Samples will be collected for oxygen and nutrient analysis from each sample bottle at all stations.  Nutrients will be run on board ship by members of the scientific party.  Refrigerator space will be required near the nutrient  lab for nutrient sample storage prior to analysis.  Nutrient measurements will be made using a AlpKem RFA system.  Dissolved oxygen samples will be "pickled" immediately after drawing using reagents in dispensing bottles located at a strategic location  near the rosette.  The sampled will be run in the main lab by members of the scientific party.

CFC (‘Freon’)(Scientific personnel)

Water samples will be drawn for CFC analysis at most stations. CFC samples must be drawn first, ahead of the helium and oxygen samples.  The measurements are sensitive to the high CFC levels on board ship.  The chief scientists should be notified prior to any service or maintenance of the air-conditioning system and of any discharge or leakage of CFCs or solvents on the ship.

Helium/tritium samples (Scientific personnel) will be drawn at selected stations and will be stored. (Scientific Personnel)   Due to the possibility  of contamination, no luminous dial watches that contain tritium may be used on board the ship during this expedition.  Dr. Peter Schlosser (LDEO) or his representative must be notified of any proposed use of helium gas on board ship during this expedition.

Dissolved inorganic carbon (DIC), Total Alkalinity (TALK), pH, pCO2 (Scientific personnel):

The chemistry groups from AOML and the University Miami will make the DIC, pH, pCO2, and TAlk measurements from the hydrocasts.  DIC and TAlk samples will be collected from the 12-L Niskin bottles into 250 or 500 ml glass-stoppered bottles containing 0.025 mL of a saturated solution of HgCl2 to retard bacterial oxidation of organic matter prior to analysis.  DIC samples will be measured by the coulometric titration method and will be done in a temperature controlled van.  Discrete pCO2 samples will be collected from the Niskins into 500 ml volumetric flasks for analyses by IR in the same van. TAlk samples will be measured by the potentiometric methods in one of the ship's laboratories.

Lowered ADCP (Ship and Scientific personnel):

The lowered ADCP (LADCP) will be used on the casts using the 36 bottle frame.  The instrument is a broadband, self-contained, 150 kHz ADCP, which is to be mounted to the 36-position rosette system.  Because of the instrument size, 2-4 of the water sample bottles cannot be used when the ADCP is mounted to the rosette.  The instrument can be used to a depth of 6000 m.  The instrument is turned on about 15 minutes prior to the launch of the CTD/rosette package using a removable cable connection to a deck box and PC computer.  The deck box should be in a dry area within 10 m of the rosette.  After the CTD station, about 30 minutes are required to transfer the data from the instrument and to turn it off.  The LADCP may have to be removed from the rosette for repair and possible battery changes.

PALACE and CARBON EXPLORER Float deployment (Ship and scientific personnel):

About 6 PALACE floats will be released during this expedition.  The chief  scientists will co-ordinate this program.  These floats require about an hour of preparation prior to deployment.  Preparations will be completed while the CTD is in the water.  Floats will be deployed at stations immediately following recovery of the CTD  and before the ship gets underway.  Deployment involves lowering the ~30 kg float by hand into the water from the stern of the ship. One or two persons from the scientific party will be required for preparation and deployment.

Navigation (Ship's personnel):

Navigation shall be based on the best available information including GPS, radar and visual.  When GPS control is available, it is the preferred navigation method.  It is important that accurate speed and course information be used in satellite position computation.  At least one GPS P-code receiver  and one Seapath 3DF GPS unit must be functional and integrated with the ship's SCS system for ADCP and LADCP measurements.

The station locations listed in Appendix C are nominal positions and some drift during CTD/rosette casts is acceptable to maintain favorable wire angle.  In most cases, starting station positions along the section should be within 1-2 nautical miles of the listed position.  Navigation information will be recorded on the MOA form.  In addition to satellite fixes and other events as they occur, MOA entries shall be made at least once every four hours, and at the time of each course and speed change when the ship is enroute between stations (including slowdowns on arrival at the station and speedups on departure).

The numerical MOA entries will suffice for scientific purposes; a cruise plot is not required in the cruise data package.  Since copies of the MOA forms will be made and used by various cruise participants, it is important that the entries be checked and made clearly and dark enough for reproduction.

F.) Underway Operations:

Underway measurements will be made along the entire cruise track, including the transit (Leg RB-04-13) from Valparaiso to Fortaleza:

-Underway measurement of sea surface temperature and salinity (Ship's personnel)

-Underway sea surface measurements of carbon dioxide (CO2), chlorophyll, and atmospheric

measurements of CFCs and aerosols (Scientific personnel)

-Underway air measurements of carbon dioxide (Scientific and ship's personnel)

-ADCP (Scientific and ship's personnel)

-Routine weather observations (Ship's personnel).

-Center-beam Sea Beam data logging (Ship's personnel).

-CIRIMS-IR-SST (autonomous)

- Developmental work on novel CO2 measurement systems

- Measurements of surface water DMS

Sea surface temperature and salinity (Ship's personnel):

Sea surface temperature and salinity will be recorded continuously with a system accurate to within 0.05C and 0.1 PSS-78. A copy of the calibration data will be provided to the chief  scientists.  The Survey Department will translate the data from thermosalinograph to ASCII and plot the data on a daily basis.  The thermosalinograph should be calibrated no more than six months before the start of the cruise.

1.) Underway sea surface measurements and sampling (Ship’s and scientific personnel):

Continuous water sampling will be made from the ship's bow intake system.  Ship's personnel will maintain this pump and provide adequate spare parts.  This system must be capable of delivering 120 liters/minute of seawater continuously.  Seawater will be drawn off this line to two sea/air equilibrators and a various other instruments.  Care must be taken to prevent contamination from smoke, solvent fumes, cleaning solutions, etc.  Continuous underway measurements of pCO2 will be made from one of the headspace equilibrators utilizing a LICOR NDIR Analyzer.  Continuous measurements of chlorophyll will also be made using an in-line fluorometer.  Because of the large number of instruments placed near the seawater line in the hydrolab close coordination and cooperation between parties will be necessary

2.) Underway air measurements (Scientific personnel):

Atmospheric and aerosol sampling will be conducted while underway and on station only when the wind is forward of the beam.  The aerosol sampler requires 15 amps of 240 volt power.  It is essential that the bridge notify the chief  scientists if the ship's course will result in winds abaft the beam.

Air inlet cups will be mounted on the foredeck mast for collecting uncontaminated marine air.  Air sampling lines will run from these inlets into the laboratory and laboratory vans. Small low pressure flasks will be filled at some stations and analyzed for methyl halides by R. Gammon (UW)

3.) ADCP underway operations  (Ship's and scientific personnel):

Data from the ADCP system will be logged continuously while underway.

4.) Weather observations (Ship's personnel):

Observations must be done at each station, and at regular intervals while underway.

5.) Seabeam and PDR (Ship's personnel):

While underway, in place of annotation of the bathymetric (PDR) chart record, Sea Beam (center

beam) will be operated to obtain a continuous record of time, position and bottom depth.  During CTD stations, the PDR will be required for bottom detection.

6.) The Turbulent Flux System (Ship's and scientific personnel) is currently deployed on the RONALD H. BROWN (on the jackstaff and in the Main Lab forward).  This system makes measurement of the small-scale fluxes of sensible and latent heat, momentum, and CO2 through fast-response turbulent instrumentation and unique ship-motion correction algorithms.

G.) Applicable restrictions:

H.) Small Boat Operations: none anticipated

I.) De-staging plan

Because of difficulties in shipping scientific equipment from Brazil, we anticipate shipping the  vans and loose scientific gear  from Bridgetown or at a US port following the cruise, along with miscellaneous scientific gear.  All documentation and shipping arrangements will be prepared by the scientific party prior to arrival.  Matt Lenington, a scientist on the RB-05-01b leg will ride the ship and be caretaker of chemicals and hazardous materials.  Similar provisions will be made with the scientific party of the  RB-05-02 leg  to supervise any hazardous materials left on the ship.

The CIRIMS-IR-SST and underway pCO2 equipment will remain on the RB until return to Charleston at the end of the season.

IV FACILITIES

A.)  Equipment and capabilities to be provided by ship:

For Leg RB05-01A) (transit)

(a)  Hydrowinch with 1/4 inch cable for gravity corer (corer provided by UDEC)

(b) Compressed air line (100 psi) on deck

(c) Approximately 2 m2 of (wet) laboratory space

(d) About 2m2 of deck space

(e) Freezer to store POM samples (on filters) and surface sediment samples

The following systems and their associated support services are essential to the cruise.  Sufficient consumables, back-up units, and on-site spare parts and technical support must be in place to assure that operational interruptions are minimal.  All measurement instruments are expected to have current calibrations and all pertinent calibration information shall be included in the data package.

(a)	Navigational systems including a GPS P-code receiver and SeaPath 3DF GPS units.

(b)	Primary and back-up oceanographic  winch, meter wheel, and 7500 meter CTD conducting cable systems capable of lowering and raising the CTD to 6000 meters with 36 or 24 bottle rosette sampler packages,, backups and spare parts.  Scientific  personnel will provide conducting wire termination kits.  The ship’s Sea-Bird CTD shall be calibrated  before the cruise, and afterward, if used as a backup.

The CTD cable will be lubricated with Pre-lube 18 or Super-Lube during installation and at regular intervals according to manufacturers specifications.  Care must be taken to minimize the amount of excess lubricant applied to the cable.  To reduce the risk of sample contamination, the last 50 meters of cable between the rosette and drum will not be lubricated.  The chief  scientists must be notified prior to re-lubrication of the CTD conducting cable.

(c)	Surface seawater thermosalinograph system calibrated to within 0.05C and 0.1 PSS-78.

(d)	Bow continuous water sampling system with minimum flow of 80 L/min, with backup pump.

(e)	Autosal salinometer. The Autosal, along with a backup, is required to meet WOCE precision and accuracy guidelines.

(f)	Seabeam and PDR Depth sounder/pinger tracking capability in lab for underway bathymetry and CTD operations.

(g)	Compressed air line (100 psi) in oceanographic laboratory

(h)	Laboratory and storage space for 18000 pounds of equipment (see Section 3.3)

(i)	Rosette sampling area cover

(j)	Strain gauge  on winch sheave

B.)  Equipment, capabilities and supplies provided by scientific party:

Several container vans will be loaded aboard RHB for this cruise. One container van will be used as a laboratory, and must be positioned on the aft main deck.  The two other vans are storage vans and should be accessible .  Compressed gas (non-flammable) cylinders will be used in ship's laboratories and laboratory vans.

(a)	Two 36 position rosette sampling with 12 (or 10) liter water sampling bottles and spare parts. One  24 position, 4-liter rosette system.

(b)	Complete CTD recording and processing system including 2 Sea-Bird CTDs, 2 deck units, connectors, spare parts and consumables.

(c)  Simrad altimeter to be placed on CTD

(d)	Chemical analysis instrumentation including  gas chromatographs,  equilibrators, oxygen  titration system, nutrient auto analyzer, coulometers, alkalinity titrators, salinity bottles.

(e)	Chemical reagents, compressed gases (approximately 30 cylinders).  A listing of chemicals is given in Appendix A and will be updated prior to departure for Leg 1.

(f)	Two Benthos pingers with spare batteries, and altimeter.

(g)	Strain gauge  on  CTD package

(h)	Milli-Q system, and replacement parts

(i)   Gravity corer (UDEC) (transit leg)

(j)   Multi-corer or box corer (transit leg)

Location of scientific operations

The space requirements and locations of scientific operations are as follows.  Adjustments might be made on site to optimize space use and accommodate preferences of personnel:

Operation 				Location

Chief Scientist/Co-Chief        		Desk/bench with ship PC in Computer lab

Data Manager                    		Desk/bench with own PC in Computer lab

Grad Student                    		Desk/bench with ship PC in Computer lab

CTD processor                  		 Desk/bench with ship/own PC in Computer lab

CTD operator                    		CTD console in Computer lab

ET/LADCP                   		8'  bench space in main lab

Salinity                        		Salinity room

O2                              			8' bench space in main lab

Nutrients                       		Bio/analytical clean lab

CFC                             		CFC lab van, main deck

Helium                          		wet lab

HCFC                            		12' bench space in main lab

Alkalinity                      		8' bench space in main lab

pH                              			8' bench space in main lab

DIC                            			 DIC lab van on main deck

SAMI/pCO2                  		8' bench space in hydro lab

Aerosols                        		8’ bench space in main lab

DOM	                     	6' bench space in main lab

POC /DOC                  	4' bench space in main lab

CO2 System Development		8’ bench space in hydro lab

14C/13C sampling program		3-4 feet of bench space in the main lab

V. DISPOSITION OF DATA AND REPORT

A.)  Data responsibilities

The chief scientists are responsible for the disposition, feedback on data quality, and archiving of data and specimens collected on board the ship for the primary project.  The chief scientists are also responsible for the dissemination of copies of these data to participants on the cruise and to any other requesters.  The ship will assist in copying data and reports insofar as facilities allow.  The ship will provide the chief scientists copies of the following data:

Sightings log (position, speed, course, distance upwind) of other vessels

Navigational log sheets (MOAs)

Weather observation sheets

Thermosalinograph and CTD calibration reports

Digitized Bathymetric Data (TIME, LAT, LON, DEPTH)

SCS data CDs

ADCP and associated navigational data

The chief scientists will receive all original data gathered by the ship for the primary and piggy-back projects, and this data transfer will be documented on NOAA form 61-29 "Letter Transmitting Data".  The chief scientists in turn will furnish the ship a complete inventory listing of all data gathered by the scientific party, detailing types and quantities of data.

The Commanding Officer is responsible for all data collected for ancillary projects until those data have been transferred to the projects' principal investigators or their designees.  Data transfers will be documented on NOAA Form 61-29.  Copies of ancillary project data will be provided to the chief scientists when requested.  Reporting and sending copies of ancillary data to NESDIS (ROSCOP) is the responsibility of the program office sponsoring those projects.

Foreign research clearance reports

A request for research clearance in foreign waters (Chile, United Kingdom) has been submitted.  Copies of clearances for Chile have been received.  The UK clearance  will be provided to the ship before departure.  The chief scientists are responsible for satisfying the post-cruise obligations associated with diplomatic clearances to conduct research operations in foreign waters.  These obligations consist of (1) submitting a "Preliminary Cruise Report" immediately following the completion of the cruise involving the research in foreign waters (due within 30 days); and (2) ultimately meeting the commitments to submit data copies of the primary project to the host foreign countries as described in the clearance request.

B.) Pre & post-cruise meetings

A pre-cruise meeting between the Commanding Officer and the chief scientists will be conducted either the day before or the day of departure, with the purpose of identifying day-to-day project requirements, in order to best use shipboard resources and identify overtime needs.

A post-cruise debriefing will be held between the chief scientists, senior members of the scientific party and the Commanding Officer and staff.

C.) Ship operation evaluation form

A Ship Operations Evaluation Form will be completed by the chief  scientists and forwarded to NMAO.

VI.  ADDITIONAL PROJECTS

A.)  Supplemental (“Piggyback ) projects

Any ancillary work done during this project will be accomplished with the concurrence of the chief scientists and on a not-to-interfere basis with the programs described in these instructions and in accordance with the NOAA Fleet Standing Ancillary Instructions.

Personnel assigned to ancillary projects and participating in the cruise may be assigned additional scientific duties in support of the project by the chief scientists.

Any additional work will be subordinate to the primary project and will be accomplished only with the concurrence of the chief scientists and Commanding Officer on a not-to-interfere basis.

B.)  NOAA Fleet Ancillary Projects

The following  projects will be conducted by ship's personnel in accordance  with general instructions contained in the MOA OPORDER:

(a)  SEAS Data Collection and Transmission (MOA OPORDER 1.2.1)

(b)  Marine Mammal Reporting (MOA OPORDER 1.2.2)

(c)  Nautical Charting (MOA OPORDER 1.2.6)

(d)  Bathymetric Trackline (MOA OPORDER 1.2.5)

(e)  Central Pacific Weather Reporting (MOA OPORDER 1.2.7)

(f)  Sea Turtle Observation Program (SP-MOA-2-94)

No other ancillary projects are assigned.

VII. HAZARDOUS MATERIALS

All NOAA ships will operate in full compliance with all NOAA hazardous materials (HAZMAT) requirements.  All hazardous materials and substances needed to carry out the objectives of the embarked science mission, including ancillary tasks, are the direct responsibility of the embarked designated chief scientists, whether or not those chief  scientists are using them directly. The ship's Environmental Compliance Officer will work with the chief scientists to ensure that this management policy is properly executed.

Material Safety Data Sheet: All hazardous materials require a Material Safety Data Sheet (MSDS).  Copies of all MSDSs shall be forwarded to the ship at least two weeks prior to sailing. The responsible scientists shall have copies of each MSDS available when the hazardous materials are loaded aboard. HAZMAT for which the MSDS is not provided cannot be loaded aboard.

The responsible scientists will provide the Field Operations Officer with an inventory indicating the amount of each hazardous material brought onboard, and for which the chief scientists is responsible. This inventory shall be updated at departure, accounting for the amount of material being removed, as well as the amount consumed in science operations and the amount being removed in the form of waste.

All HAZMAT, except small amounts for ready use, must be stored in the HAZMAT Locker. If science party requirements exceed ship's storage capacity, excess HAZMAT must be stored in dedicated lockers meeting OSHA/NFPA standards to be provided by the science party.

The scientific party, under supervision of the chief  scientists, shall be prepared to respond fully to emergencies involving spills of any mission HAZMAT. This includes providing properly trained personnel for response, as well as the necessary neutralizing chemicals and clean-up materials. Ship's personnel are not first responders and will act in a support role in the event of a spill. The chief  scientists shall upon request provide a list of science party members that are properly trained to respond in the event of HAZMAT spills.

The chief  scientists are directly responsible for the handling, both administrative and physical, of all scientific party hazardous wastes. No liquid wastes shall be introduced into the ship's drainage system. No solid waste material shall be placed in the ship's garbage.

The embarking chief  scientist will work with the departing chief  scientist and the ship's Environmental Compliance Officer to ensure proper tracking of inherited hazardous materials.

B.)  Inventory

The inventory of hazardous materials will be provided in electronic  format to the FOO.

C.)  Material Safety Data Sheets (MSDS)

A final copy of all MSDS and inventory will be provided by the chief scientists at the start of the cruise.

VIII  RADIOACTIVE ISOTOPES

Each scientist directly handling  these materials in liquid or solid form will be required to wear a lab coat and disposable booties to reduce the likelihood of tracking the substance out of the specified working area.

It will be the responsibility of the investigator to conduct pre-cruise (for background) and post-cruise wipe tests (regardless of whether a spill occurred or not). Wipe tests should also be conducted in the event of a spill, as well as periodically while underway.

A detailed procedural methodology describing the use of these materials should be provided to the Environmental Compliance Officer (ECO) for review at least one month prior to bringing them aboard. A spill contingency plan should also be provided at the same time. Please note that ship's personnel are not first responders in the event of a spill.

A log detailing the type and amount of materials brought aboard and removed from of the ship shall be maintained, along with a record of any spills that occurred.

All radioisotope work will be conducted by NRC or State licensed investigators only, and copies of these licenses shall be provided to the ECO at least one month prior to bringing any materials on board.

[Note: the only radioisotope on the RB-04-13 and RB-05-01 cruises will Nickel-63, present  in the Electron Capture detectors used in gas chromatographs for CFC analysis.  These are sealed sources used routinely in the laboratory and on research vessels.  No special safety precautions are necessary as the sealed sources are contained within the instruments]

A.) Inventory

Two 15 milliCurie  and one 10 milliCurie  Nickel-63 sealed sources  situated   in the electron capture detectors used in gas chromatographs for CFC analysis will be on the cruise

B.) License and name of person holding license

Dr. Mark J. Warner

University of Washington           Office: 206-543-0765

School of Oceanography             FAX:    206-685-3351

Box 355351                         	     mwarner@ocean.washington.edu

Seattle, WA 98195-5351

IX MISCELLANEOUS

A.)  Scientific berthing

The chief  scientists or designees  are responsible for assigning  berthing for the scientific party within the spaces approved as dedicated scientific berthing.  The ship will send stateroom diagrams to the chief  scientists showing authorized berthing spaces.  The chief  scientists are responsible to instruct the scientific party to return the scientific berthing spaces back over to the ship in clean and ready-to-use condition for the next scientific party, for stripping bedding and for linen return; and for the return of any room keys that were issued.

The chief  scientists are also responsible for the cleanliness of the laboratory and storage areas used by the science party, both during the cruise and at its conclusion prior to departing the ship.

Implied consent

All persons boarding NOAA vessels give implied consent to comply with all safety and security policies and regulations which are administered by the Commanding Officer.  All spaces and equipment on the vessel are subject to inspection or search at any time.  All personnel must comply with NMAO's Drug and Alcohol  Policy dated May 7, 1999 which forbids the possession and/or use of illegal drugs and alcohol aboard NOAA Vessels.

B.)  Medical Forms and emergency contacts:

The NOAA Health Services Questionnaire must be completed in advance by each participating scientist and submitted to the medical officer in Norfolk. It should reach the ship no later than 4 weeks prior to the cruise. This will allow time to medically clear the individual and to request more information if needed. All personnel should bring any prescription medication they may need and any over-the-counter medicine that is taken routinely (e.g. an aspirin per day, etc.) in a quantity that will cover the duration of the voyage. The ship maintains a stock of medications aboard, but supplies are limited and chances to restock are few.

Emergency contacts

Prior to departure, the chief  scientists will provide a listing of emergency contacts to the Executive Officer for all members of the scientific party, with the following information: name, address, relationship to member, and telephone number.

C.)  Shipboard Safety

A discussion of shipboard safety policies is in the “Science User’s Guide” which is available on RONALD H. BROWN and is the responsibility of the scientific party to read.  This information is also available on the ship’s web page: www.moc.noaa.gov/rb/science/welcome.htm. .    A meeting with the Operations Officer will be held for the scientific party at the beginning of the cruise which will include a safety briefing.  All members of the scientific party are expected to be aware of shipboard safety regulations and to comply with them.

Wearing open-toed footwear or shoes that do not completely enclose the foot (such as sandals or clogs) outside of private berthing areas is not permitted.  Closed shoes are required to participate in any work dealing with suspended loads, including CTD deployments and recovery. The ship does not provide steel-toed boots.  Hard hats are also required when working with suspended loads.  Work vests are required when working near open railings and during small boat launch and recovery operations.  Hard hats and work vests will be provided by the ship when required.

D.)  Communications

Data (email) transfers will take place three times per day at approximately 0700, 1200 and 1730 LT.

The chief  scientists or designated representative will have access to ship's telecommunications systems. Direct payment (e.g. by credit card) to the communications provider (e.g. the telephone company) shall be used as opposed to after-the-fact reimbursement.  Specific information on how to contact NOAA SHIP RONALD H. BROWN and all other fleet vessels can be found at http://www.moc.noaa.gov/phone.htm.

Ship's systems include:

- INMARSAT-B

INMARSAT-B provides high quality voice and fax communications (9600 baud) and high speed data transmission, including FTP; it is the primary means of transferring email.  Cost is $2.60/min for voice and fax; $7.25/min for high speed.  INMARSAT-B calls may be made collect or charged to credit card; cost is approximately $2.60/min **.

- INMARSAT-M

INMARSAT-M (or Mini-M) provides medium quality voice communications. Cost is $2.15/min.  INMARSAT-M may be charged to credit card or collect.

- INMARSAT-A

INMARSAT-A provides high quality voice communications as a backup system.  It can also provide fax communications (9600 baud) and high speed data transmission, including FTP.  Cost varies from $2.65/min to $5.60/min for voice and fax depending on vendor and peak vs. off-peak rates.  High speed costs $10.80 - $15.60/min.  INMARSAT-A may be charged to credit card or collect.

**Note:  All rates listed are 2001 rates based on direct-dialed business  calls to the US.  Collect, or calls charged to credit calls are charged higher rates, subject to additional fees, and may have minimum charges.

-E-MAIL

An e-mail account for each embarked scientist will be established by the ship's LET.  The account name will use the person's first and last name as listed in Personnel Section.  The e- mail address for scientists will use the format:

firstname.lastname.atsea@rbnems.ronbrown.omao.noaa.gov

Each member of the ship's complement (crew and scientists) will be authorized to send/receive up to 15 KB (approximately 3 pages of text) of data per day ($1.50/day or $45/month) at no cost.  E-mail costs accrued in excess of this amount must be reimbursed by the individual.  At or near the end of each leg, the Commanding Officer will provide the chief  scientist with a detailed billing statement for all personnel in his party.  Prior to their departure, the chief scientist will be responsible for obtaining reimbursement from any member of the party whose e-mail costs have exceeded the complimentary amount.  Each scientist should bring a blank check to cover these costs before departure, or provide a valid NOAA project number.

E.)  Port Agent Services/Billing

Contractual agreements exist between the port agents and the Commanding Officer for services provided to NOAA SHIP RONALD H. BROWN. The costs or required reimbursements for any services arranged through the ship's agents by the scientific program, which are considered to be outside the scope of the agent/ship support agreement, will be the responsibility of that program. Where possible, it is requested that direct payment be arranged between the science party and port agent, as opposed to after-the-fact reimbursement to the ship.

F.)  Wage marine dayworker working hours and rest periods

The chief scientists  shall be cognizant of the limitations  of RONALD H. BROWN’s operating crew to support 24-hour mission activities with a high tempo of deck operations at all hours.  Wage marine employees are subject to negotiated work rules contained in the applicable collective bargaining  agreement.  Dayworkers’ hours of duty are a continuous eight-hour period, beginning  no earlier than 0600 and ending no later than 1800.  It is not permissible to separate such an employee’s workday into several short work periods with interspersed nonwork periods.  Dayworkers called out to work between the hours of 0000 and 0600 are entitled to a rest period of one hour for each such hour worked.  Such rest periods begin at 0800 and will result in no dayworkers being available to support science operations until the rest period has been observed.  All wage marine employees are supervised and assigned work only by the Commanding Officer or designee.  The chief  scientist and the Commanding Officer shall consult regularly to ensure that the shipboard resources available to support the embarked mission are utilized safely, efficiently and with due economy.

G.) Radio interference

Radio transmission can interfere with several of the continuous data streams.  If this becomes a problem, the Commanding Officer and chief  scientist will work out a transmission schedule to minimize data interferences to the extent that vessel communication needs allow. Nothing will preclude or interfere with the use of VHF radio for communications related to the safe navigation of the vessel.

The chief  scientists are authorized to alter the scientific portion of this cruise plan with the concurrence of the Commanding Officer, provided that the proposed changes will not:

(1)  jeopardize the safety of the personnel or the ship;

(2)  exceed the allotted time for the cruise;

(3)  result in undue additional expense; or

(4)  change the general intent of the cruise.

X. APPENDICES

Appendix A.  Chemical  inventory

Appendix B.  Details of the science operations for cruise RB05-01A

Appendix C.  Proposed Station Locations, times and steaming times

Appendix D.  Van dimensions and Locations and Requirements

Appendix E.  Ship and Agent Contact Information

Appendix A.: Chemical Inventory

A complete  spreadsheet with MSDS will be provided in electronic form prior to the departure of the ship in Punta Arenas

Appendix B.:  Details of the science operations for cruise RB05-01a

(Valparaiso-Punta Arenas)

Scientific lead

Dr. Silvio Pantoja G.

Departamento de Oceanografía

Universidad de Concepción

Casilla 160-C, Concepción Chile

Teléfono +(56)(41)20-3499

Fax +(56)(41)25-6571

Embarking of personnel and equipment in Valparaiso. Disembarking in Punta Arenas

Rationale

For our research, we will study  the effects of nutrient uptake by marine algae on the partitioning of nitrogen isotopes between inorganic nutrients algal biomass and surface sediments. Current models of isotope fractionation associated with nutrient uptake suggest extensive fractionation will occur when nutrients are abundant.  Moreover, recent reports of N isotope distributions in marine sediments suggest the possibility of tracking changes in the marine nitrogen cycle through time, including changes in paleoproductivity and paleodenitrification.  This research is of direct relevance to the NOAA paleo climate studies and NOAA Global Carbon Cycle Program.

Objective

The specific goal of this field experiment is to evaluate the extent of isotopic fractionation of both PON and nitrate during algal uptake in the contemporary ocean during upwelling events where nutrients in the upwelling plumes are being utilized.  Likewise, we are interested in evaluating the integrity of the isotope signal in the  sedimentary record.

Sampling

Our goal is to occupy a series of 7 stations across the upwelling front with decreasing

nutrient concentrations (Figure 1). To make our measurements, we will filter seawater for particulate organic matter (POM), chlorophyll, dissolved inorganic nitrogen and phytoplankton pigments. We will sample undisturbed surface sediments from that suite of stations (Figure 2).

Sampling plan (estimated time:  46.5h)

Station 1 (73o1.5’W, 36o 34’S, 40 m water depth) 5.5h

- Steaming to station 1 (1 h)

- Deployment of drifting sediment trap (1/2 h) 10m

- CTDO and rosette cast  (1 h) (35, 30, 20, 15, 10, 5, 5,5,5,5, 0m)

- Rosette cast (1/2 h) (1 depth)

- Subsampling for O2, nutrients, δ15N-nutrients

- Rhumor corer sampling (1h)

- Retrieval of drifting sediment trap (1.5 h)

Station 2 (73o8.5’W, 36o 31’S, 90m water depth) 5.5 h

- Steaming to station 2 (1h)

- Deployment of drifting sediment trap (1/2 h) 20m

- CTDO and rosette cast (1 h) (80, 70, 60, 50, 40, 30, 20, 15, 10, 5, 0m)

- Rosette cast (1/2 h) (6 @ DMC + 5 to be defined)

- Subsampling for O2, nutrients, δ15N-nutrients

- Rhumor corer sampling (1h)

- Retrieval of drifting sediment trap (1.5 h)

Station 3 (73o 16’W, 36o 29’S, 100m water depth) 6 h

- Steaming to station 3 (1h)

- Deployment of drifting sediment trap (1/2 h) 30m

- CTDO and rosette cast (1 h) (90, 80, 70, 60, 50, 40, 30, 25, 20, 15, 10m)

- Rosette cast (1 h) (5, 0m, 6 @ DMC + 5 to be defined )

- Rhumor corer sampling (1h)

- Retrieval of drifting sediment trap (1.5 h)

Station 4 (73o 23’W, 36o 26’S, 120 m water depth) 8 h

- Steaming to station 4 (1h)

- Deployment of drifting sediment trap (1/2 h) 30 m

- CTDO and rosette cast (1 h) (110, 100, 90, 80, 70, 60, 50, 40, 35, 30, 25m)

- Rosette cast (1 h) (20, 15, 10, 5, 0m + 6 @ DMC)

- Rhumor corer sampling (1h)

- Gravity corer sampling (2h)

- Retrieval of drifting sediment trap (1.5 h)

Station 5 (73o 31’W, 36o 24’S 150 m water depth) 6.5 h

- Steaming to station 5 (1h)

- Deployment of drifting sediment trap (1/2 h) 40m

- CTDO and rosette cast (1 h) (140, 130, 120, 110, 100, 90, 80, 70, 60, 50, 40m)

- Rosette cast (1 h) (30, 25, 20, 15, 10, 5, 0m)

- Rosette cast (1/2 h) (6 @ DMC)

- Rhumor corer sampling (1h)

- Retrieval of drifting sediment trap (1.5 h)

Station 6 (73o 39’W, 36o 21.5’S, 200m water depth) 7 h

- Steaming to station 6 (1h)

- Deployment of drifting sediment trap (1/2 h) 50m

- CTDO and rosette cast (1 h) (190, 180, 170, 160, 150, 140, 130, 120, 110, 100, 90m)

- Rosette cast (1h) (80, 70, 60, 50, 40, 30, 25, 20, 15, 10, 5m)

- Rosette cast (1h) (0m + 6 @ DMC + 4 to be defined)

- Rhumor corer sampling (1h)

- Retrieval of drifting sediment trap (1.5 h)

Station 7 (73o 40.5’W, 36o 21’S, 500m) 7 h

- Steaming to station 7 (1h)

- Deployment of drifting sediment trap (1/2 h) 100m

- CTDO and rosette cast (1 h) (450, 400, 350, 300, 250, 200, 180, 160, 140, 130,120m)

- Rosette cast (1h) (110, 100, 90, 80, 70, 60, 50, 40, 35, 30, 25m)

- Rosette cast (1h) (20, 15, 10, 5, 0m + 6 @ DMC)

- Rhumor corer sampling (1h)

- Retrieval of drifting sediment trap (1.5 h)

Requirements:

- 220 Volts for two vacuum pumps

- Traction Winch with Dual Drum Stowage for Gravity corer, Rhumor corer

- Winch for rosette/CTD

- Approximately 6 m2 of (wet) laboratory space is needed for filtration and sample preparation

- Freezer to store POM samples (on filters), water samples and surface sediment samples

We will bring our Rhumor corer, gravity corer, CTDO and rosette

Specifications:

- Rhumor corer.  Maximum weight= 80 kg.  1.5m x 0.8m

- Gravity corer.  Maximum weight= 460 kg.  Maximum length = 4m

Stations Brown cruise

| Station | LONG | Depth (m) | distance |
| --- | --- | --- | --- |
| 1 | 73o1.5’W, 36o 34’S | 40 | 1-2: 6.4nm |
| 2 | 73o8.5’W, 36o 31’S | 90 | 2-3: 6.4 nm |
| 3 | 73o 16’W, 36o 29’S | 100 | 3-4: 6.3 nm |
| 4 (St. 26) | 73o 23’W, 36o 26’S | 120 | 4-5: 6.9 nm |
| 5 | 73o 31’W, 36o 24’S | 150 | 5-6: 6.9 nm |
| 6 | 73o 39’W, 36o 21.5’S | 200 | 6-7: 1.3 nm |
| 7 | 73o 40.5’W, 36o 21’S | 500 | Total 1-7: 34 nm |

Figure C1. schematic of sampling plan

Requirements from ship :

• Ship’s compressed air

• Winch for Gravity corer and multicorer (or box corer)

• Approximately 6 m2 of (wet) laboratory space is needed for filtration and sample

preparation

• The large volume pumping system requires about 2m2 of deckspace

• Freezer to store POM samples (on filters) and surface sediment samples

- Space for 7 scientists during the sampling period.

Supplied by scientific party:

multicorer (or boxcorer) and gravity corer

CTD/O2

Appendix C.: Station Locations, times and steaming times

Note: Station locations and stations depths (listed in parentheses) were obtained from Greg Johnson of PMEL, the spreadsheet for calculating times was from FOO, Lt. Mike Hoshlyk based on a steaming speed of 12 knots for extended steams and 10 knots between stations. Forty-five days are allotted for this leg, while under optimal conditions the operations and steaming will take 44 days (accounting for the day lost by departure and arrival that generally occur in the mid-morning  to mid-afternoon timeframe).  The 45-day schedule allows for one weather day, which in the spreadsheet below is lumped into the test cast.   Details on the cruise track and station time for the transit leg RB-05-01A are listed are Appendix B.

| Activity |  | Latitude |  |  | Longitude |  | Arrive | Depart | Cumulative |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Deg. | Minutes |  | Deg. | Minutes |  | Date / Time(Z) | Date / Time(Z) | per leg |
| RB-05-01a) |  |  |  |  |  |  |  |  |  |
| Valaparaiso, Chile | 33 | 2 | S | 71 | 38 | W | 12/24/04 11:00 | 12/29/04 11:00 |  |
| Valaparaiso, Chile | 33 | 2 | S | 71 | 38 | W | 12/29/04 11:00 | 12/29/04 11:00 |  |
| Golfo de Arauco | 37 | 0 | S | 74 | 0 | W | 12/30/04 9:04 | 1/2/05 9:04 | 3.9 |
| Penin Tres Montes | 47 | 0 | S | 76 | 0 | W | 1/4/05 11:37 | 1/4/05 11:37 | 6.0 |
| Golfo Trinidad | 50 | 0 | S | 76 | 0 | W | 1/5/05 2:37 | 1/5/05 2:37 | 6.7 |
| W Strt Magellan | 52 | 30 | S | 75 | 0 | W | 1/5/05 15:30 | 1/5/05 15:30 | 7.2 |
| Paso Froward | 53 | 45 | S | 71 | 30 | W | 1/6/05 3:43 | 1/6/05 3:43 | 7.7 |
| Puntarenas | 52 | 45 | S | 70 | 30 | W | 1/6/05 9:32 | 1/11/05 9:32 |  |
| RB-05-01 |  |  |  |  |  |  |  |  |  |
| Puntarenas | 52 | 45 | S | 70 | 30 | W | 1/11/05 9:32 | 1/11/05 9:32 | 0.0 |
| STA TEST CTD | 60 | 30 | S | 40 | 0 | W | 1/15/05 4:52 | 1/16/05 20:52 | 5.5 |
| STA 1 (2965) | 60 | 0 | S | 30 | 55 | W | 1/17/05 19:31 | 1/17/05 23:01 | 6.6 |
| STA 2 (3207) | 59 | 30 | S | 30 | 55 | W | 1/18/05 2:01 | 1/18/05 5:31 | 6.8 |
| STA 3 (3002) | 59 | 0 | S | 30 | 55 | W | 1/18/05 8:31 | 1/18/05 12:03 | 7.1 |
| STA 4 (3069) | 58 | 30 | S | 30 | 55 | W | 1/18/05 15:03 | 1/18/05 18:33 | 7.4 |
| STA 5 (3404) | 58 | 0 | S | 30 | 55 | W | 1/18/05 21:33 | 1/19/05 1:03 | 7.6 |
| STA 6 (3418) | 57 | 30 | S | 31 | 36 | W | 1/19/05 4:45 | 1/19/05 8:15 | 7.9 |
| STA 7 (3530) | 57 | 0 | S | 32 | 17 | W | 1/19/05 11:59 | 1/19/05 15:29 | 8.2 |
| STA 8 (3544) | 56 | 30 | S | 32 | 57 | W | 1/19/05 19:12 | 1/19/05 22:42 | 8.5 |
| STA 9 (2822) | 56 | 0 | S | 33 | 38 | W | 1/20/05 2:28 | 1/20/05 5:58 | 8.9 |
| STA 10 (2477) | 55 | 36 | S | 34 | 11 | W | 1/20/05 9:00 | 1/20/05 12:30 | 9.1 |
| STA 11 (1743) | 55 | 20 | S | 34 | 32 | W | 1/20/05 14:30 | 1/20/05 17:00 | 9.3 |
| STA 12 (995) | 55 | 16 | S | 34 | 38 | W | 1/20/05 17:32 | 1/20/05 20:02 | 9.4 |
| STA 13 (207) | 55 | 12 | S | 34 | 43 | W | 1/20/05 20:31 | 1/20/05 22:31 | 9.5 |
| STA 14 (246) | 53 | 51 | S | 36 | 23 | W | 1/21/05 8:29 | 1/21/05 10:29 | 10.0 |
| STA 15 (958) | 53 | 46 | S | 36 | 20 | W | 1/21/05 11:01 | 1/21/05 13:01 | 10.1 |
| STA 16 (1761) | 53 | 35 | S | 36 | 13 | W | 1/21/05 14:11 | 1/21/05 16:41 | 10.3 |
| STA 17 (2595) | 53 | 26 | S | 36 | 7 | W | 1/21/05 17:39 | 1/21/05 20:39 | 10.5 |
| STA 18 (3250) | 53 | 15 | S | 36 | 1 | W | 1/21/05 21:49 | 1/22/05 0:49 | 10.6 |
| STA 19 (3520) | 53 | 0 | S | 35 | 51 | W | 1/22/05 2:26 | 1/22/05 5:32 | 10.8 |
| STA 20 (3724) | 52 | 30 | S | 35 | 33 | W | 1/22/05 8:43 | 1/22/05 11:49 | 11.1 |
| STA 21 (4477) | 52 | 0 | S | 35 | 14 | W | 1/22/05 15:02 | 1/22/05 18:44 | 11.4 |
| STA 22 (4774) | 51 | 30 | S | 34 | 56 | W | 1/22/05 21:56 | 1/23/05 2:14 | 11.7 |
| STA 23 (5057) | 51 | 0 | S | 34 | 37 | W | 1/23/05 11:53 | 1/23/05 16:17 | 12.3 |
| STA 24 (4774) | 50 | 30 | S | 34 | 18 | W | 1/23/05 19:31 | 1/23/05 23:49 | 12.6 |
| STA 25 (5090) | 50 | 0 | S | 34 | 0 | W | 1/24/05 3:02 | 1/24/05 7:26 | 12.9 |
| STA 26 (5167) | 49 | 30 | S | 33 | 41 | W | 1/24/05 10:40 | 1/24/05 15:04 | 13.2 |
| STA 27 (4737) | 49 | 0 | S | 33 | 23 | W | 1/24/05 18:17 | 1/24/05 22:35 | 13.5 |
| STA 28 (5069) | 48 | 30 | S | 33 | 4 | W | 1/25/05 1:50 | 1/25/05 6:14 | 13.9 |
| STA 29 (5310) | 48 | 0 | S | 32 | 45 | W | 1/25/05 9:30 | 1/25/05 13:54 | 14.2 |
| STA 30 (5166) | 47 | 30 | S | 32 | 27 | W | 1/25/05 17:08 | 1/25/05 21:32 | 14.5 |
| STA 31 (5282) | 47 | 0 | S | 32 | 8 | W | 1/26/05 0:48 | 1/26/05 5:12 | 14.8 |
| STA 32 (5252) | 46 | 30 | S | 31 | 49 | W | 1/26/05 8:28 | 1/26/05 12:52 | 15.1 |
| STA 33 (5282) | 46 | 0 | S | 31 | 31 | W | 1/26/05 16:07 | 1/26/05 20:31 | 15.5 |
| STA 34 (5131) | 45 | 30 | S | 31 | 12 | W | 1/26/05 23:48 | 1/27/05 4:12 | 15.8 |
| STA 35 (5063) | 45 | 0 | S | 30 | 54 | W | 1/27/05 7:27 | 1/27/05 11:51 | 16.1 |
| STA 36 (5084) | 44 | 30 | S | 30 | 35 | W | 1/27/05 15:08 | 1/27/05 19:32 | 16.4 |
| STA 37 (4971) | 44 | 0 | S | 30 | 16 | W | 1/27/05 22:50 | 1/28/05 3:08 | 16.7 |
| STA 38 (4677) | 43 | 30 | S | 29 | 58 | W | 1/28/05 6:24 | 1/28/05 10:42 | 17.0 |
| STA 39 (4456) | 43 | 0 | S | 29 | 39 | W | 1/28/05 14:01 | 1/28/05 18:19 | 17.4 |
| STA 40 (4543) | 42 | 30 | S | 29 | 21 | W | 1/28/05 21:35 | 1/29/05 1:53 | 17.7 |
| STA 41 (4551) | 42 | 0 | S | 29 | 2 | W | 1/29/05 5:12 | 1/29/05 9:30 | 18.0 |
| STA 42 (4468) | 41 | 30 | S | 28 | 43 | W | 1/29/05 12:49 | 1/29/05 17:07 | 18.3 |
| STA 43 (4278) | 41 | 0 | S | 28 | 25 | W | 1/29/05 20:25 | 1/30/05 0:43 | 18.6 |
| STA 44 (4180) | 40 | 30 | S | 28 | 6 | W | 1/30/05 4:02 | 1/30/05 8:20 | 18.9 |
| STA 45 (4417) | 40 | 0 | S | 27 | 48 | W | 1/30/05 11:38 | 1/30/05 15:56 | 19.3 |
| STA 46 (4150) | 39 | 30 | S | 27 | 29 | W | 1/30/05 19:16 | 1/30/05 23:34 | 19.6 |
| STA 47 (4257) | 39 | 0 | S | 27 | 10 | W | 1/31/05 2:55 | 1/31/05 7:13 | 19.9 |
| STA 48 (4122) | 38 | 30 | S | 26 | 52 | W | 1/31/05 10:32 | 1/31/05 14:50 | 20.2 |
| STA 49 (3929) | 38 | 0 | S | 26 | 33 | W | 1/31/05 18:11 | 1/31/05 21:41 | 20.5 |
| STA 50 (4188) | 37 | 30 | S | 26 | 14 | W | 2/1/05 1:02 | 2/1/05 5:02 | 20.8 |
| STA 51 (4065) | 37 | 0 | S | 25 | 56 | W | 2/1/05 8:21 | 2/1/05 12:21 | 21.1 |
| STA 52 (3999) | 36 | 30 | S | 25 | 0 | W | 2/1/05 17:45 | 2/1/05 21:45 | 21.5 |
| STA 53 (4074) | 36 | 0 | S | 25 | 0 | W | 2/2/05 0:45 | 2/2/05 4:45 | 21.8 |
| STA 54 (4101) | 35 | 30 | S | 25 | 0 | W | 2/2/05 7:45 | 2/2/05 11:45 | 22.1 |
| STA 55 (4090) | 35 | 0 | S | 25 | 0 | W | 2/2/05 14:45 | 2/2/05 18:45 | 22.4 |
| STA 56 (3964) | 34 | 30 | S | 25 | 0 | W | 2/2/05 21:45 | 2/3/05 1:45 | 22.7 |
| STA 57 (3975) | 34 | 0 | S | 25 | 0 | W | 2/3/05 4:45 | 2/3/05 8:45 | 23.0 |
| STA 58 (4368) | 33 | 30 | S | 25 | 0 | W | 2/3/05 11:45 | 2/3/05 15:45 | 23.3 |
| STA 59 (4491) | 33 | 0 | S | 25 | 0 | W | 2/3/05 18:45 | 2/3/05 22:45 | 23.6 |
| STA 60 (4192) | 32 | 30 | S | 25 | 0 | W | 2/4/05 1:45 | 2/4/05 5:45 | 23.8 |
| STA 61 (4265) | 32 | 0 | S | 25 | 0 | W | 2/4/05 8:45 | 2/4/05 12:45 | 24.1 |
| STA 62 (4503) | 31 | 30 | S | 25 | 0 | W | 2/4/05 15:45 | 2/4/05 20:03 | 24.4 |
| STA 63 (4419) | 31 | 0 | S | 25 | 0 | W | 2/4/05 23:03 | 2/5/05 3:03 | 24.7 |
| STA 64 (4437) | 30 | 30 | S | 25 | 0 | W | 2/5/05 6:03 | 2/5/05 10:03 | 25.0 |
| STA 65 (5228) | 30 | 0 | S | 25 | 0 | W | 2/5/05 13:03 | 2/5/05 17:27 | 25.3 |
| STA 66 (5096) | 29 | 30 | S | 25 | 0 | W | 2/5/05 20:27 | 2/6/05 0:51 | 25.6 |
| STA 67 (5154) | 29 | 0 | S | 25 | 0 | W | 2/6/05 3:51 | 2/6/05 8:15 | 25.9 |
| STA 68 (4852) | 28 | 30 | S | 25 | 0 | W | 2/6/05 11:15 | 2/6/05 15:33 | 26.3 |
| STA 69 (5368) | 28 | 0 | S | 25 | 0 | W | 2/6/05 18:33 | 2/6/05 22:57 | 26.6 |
| STA 70 (5006) | 27 | 30 | S | 25 | 0 | W | 2/7/05 1:57 | 2/7/05 6:15 | 26.9 |
| STA 71 (4633) | 27 | 0 | S | 25 | 0 | W | 2/7/05 9:15 | 2/7/05 13:33 | 27.2 |
| STA 72 (4743) | 26 | 30 | S | 25 | 0 | W | 2/7/05 16:33 | 2/7/05 20:51 | 27.5 |
| STA 73 (4891) | 26 | 0 | S | 25 | 0 | W | 2/7/05 23:51 | 2/8/05 4:09 | 27.8 |
| STA 74 (4969) | 25 | 30 | S | 25 | 0 | W | 2/8/05 7:09 | 2/8/05 11:27 | 28.1 |
| STA 75 (5404) | 25 | 0 | S | 25 | 0 | W | 2/8/05 14:27 | 2/8/05 18:57 | 28.4 |
| STA 76 (5205) | 24 | 30 | S | 25 | 0 | W | 2/8/05 21:57 | 2/9/05 2:27 | 28.7 |
| STA 77(5524) | 24 | 0 | S | 25 | 0 | W | 2/9/05 5:27 | 2/9/05 10:03 | 29.0 |
| STA 78 (5043) | 23 | 30 | S | 25 | 0 | W | 2/9/05 13:03 | 2/9/05 17:27 | 29.3 |
| STA 79 (5286) | 23 | 0 | S | 25 | 0 | W | 2/9/05 20:27 | 2/10/05 0:51 | 29.6 |
| STA 80 (5374) | 22 | 30 | S | 25 | 0 | W | 2/10/05 3:51 | 2/10/05 8:15 | 29.9 |
| STA 81 (5405) | 22 | 0 | S | 25 | 0 | W | 2/10/05 11:15 | 2/10/05 15:39 | 30.3 |
| STA 82 (5266) | 21 | 30 | S | 25 | 0 | W | 2/10/05 18:39 | 2/10/05 23:03 | 30.6 |
| STA 83 (4977) | 21 | 0 | S | 25 | 0 | W | 2/11/05 2:03 | 2/11/05 6:21 | 30.9 |
| STA 84 (5390) | 20 | 30 | S | 25 | 0 | W | 2/11/05 9:21 | 2/11/05 13:45 | 31.2 |
| STA 85 (5839) | 20 | 0 | S | 25 | 0 | W | 2/11/05 16:45 | 2/11/05 21:21 | 31.5 |
| STA 86 (5045) | 19 | 30 | S | 25 | 0 | W | 2/12/05 0:21 | 2/12/05 4:51 | 31.8 |
| STA 87 (5045) | 19 | 0 | S | 25 | 0 | W | 2/12/05 7:51 | 2/12/05 12:21 | 32.1 |
| STA 88 (5602) | 18 | 30 | S | 25 | 0 | W | 2/12/05 15:21 | 2/12/05 19:57 | 32.4 |
| STA 89 (5641) | 18 | 0 | S | 25 | 0 | W | 2/12/05 22:57 | 2/13/05 3:33 | 32.8 |
| STA 90 (5172) | 17 | 30 | S | 25 | 0 | W | 2/13/05 6:33 | 2/13/05 10:57 | 33.1 |
| STA 91 (5241) | 17 | 0 | S | 25 | 0 | W | 2/13/05 13:57 | 2/13/05 18:21 | 33.4 |
| STA 92 (5214) | 16 | 30 | S | 25 | 0 | W | 2/13/05 21:21 | 2/14/05 1:45 | 33.7 |
| STA 93 (5597) | 16 | 0 | S | 25 | 0 | W | 2/14/05 4:45 | 2/14/05 9:15 | 34.0 |
| STA 94(5084) | 15 | 30 | S | 25 | 0 | W | 2/14/05 12:15 | 2/14/05 16:39 | 34.3 |
| STA 95 (5260) | 15 | 0 | S | 25 | 0 | W | 2/14/05 19:39 | 2/15/05 0:03 | 34.6 |
| STA 96 (5541) | 14 | 30 | S | 25 | 0 | W | 2/15/05 3:03 | 2/15/05 7:33 | 34.9 |
| STA 97 (5671) | 14 | 0 | S | 25 | 0 | W | 2/15/05 10:33 | 2/15/05 15:03 | 35.2 |
| STA 98(5152) | 13 | 30 | S | 25 | 0 | W | 2/15/05 18:03 | 2/15/05 22:33 | 35.5 |
| STA 99 (5631) | 13 | 0 | S | 25 | 0 | W | 2/16/05 1:33 | 2/16/05 6:09 | 35.9 |
| STA 100 (5657) | 12 | 30 | S | 25 | 0 | W | 2/16/05 9:09 | 2/16/05 13:45 | 36.2 |
| STA 101 (5869) | 12 | 0 | S | 25 | 0 | W | 2/16/05 16:45 | 2/16/05 21:21 | 36.5 |
| STA 102 (4824) | 11 | 30 | S | 25 | 0 | W | 2/17/05 0:21 | 2/17/05 4:39 | 36.8 |
| STA 103 (5585) | 11 | 0 | S | 25 | 0 | W | 2/17/05 7:39 | 2/17/05 12:15 | 37.1 |
| STA 104 (5348) | 10 | 30 | S | 25 | 0 | W | 2/17/05 15:15 | 2/17/05 19:39 | 37.4 |
| STA 105 (5588) | 10 | 0 | S | 25 | 0 | W | 2/17/05 22:39 | 2/18/05 3:15 | 37.7 |
| STA 106 (5765) | 9 | 30 | S | 25 | 0 | W | 2/18/05 6:15 | 2/18/05 10:51 | 38.1 |
| STA 107 (5475) | 9 | 0 | S | 25 | 0 | W | 2/18/05 13:51 | 2/18/05 18:15 | 38.4 |
| STA 108 (5670) | 8 | 30 | S | 25 | 0 | W | 2/18/05 21:15 | 2/19/05 1:51 | 38.7 |
| STA 109 (5718) | 8 | 0 | S | 25 | 0 | W | 2/19/05 4:51 | 2/19/05 9:27 | 39.0 |
| STA 110 (5784) | 7 | 30 | S | 25 | 0 | W | 2/19/05 12:27 | 2/19/05 17:03 | 39.3 |
| STA 111 (5764) | 7 | 0 | S | 25 | 0 | W | 2/19/05 20:03 | 2/20/05 0:39 | 39.6 |
| STA 112 (5628) | 6 | 30 | S | 25 | 0 | W | 2/20/05 3:39 | 2/20/05 8:15 | 39.9 |
| STA 113 (5777) | 6 | 0 | S | 25 | 0 | W | 2/20/05 11:15 | 2/20/05 15:51 | 40.3 |
| STA 114(5563) | 5 | 30 | S | 25 | 0 | W | 2/20/05 18:51 | 2/20/05 23:27 | 40.6 |
| STA 115 (5714) | 5 | 0 | S | 25 | 0 | W | 2/21/05 2:27 | 2/21/05 7:03 | 40.9 |
| STA 116 (5506) | 4 | 30 | S | 25 | 0 | W | 2/21/05 10:03 | 2/21/05 14:39 | 41.2 |
| STA 117 (5434) | 4 | 0 | S | 25 | 0 | W | 2/21/05 17:39 | 2/21/05 22:15 | 41.5 |
| Fortaleza, Brazil | 3 | 42 | S | 38 | 31 | W | 2/24/05 15:00 | 2/24/05 15:00 | 44.2 |

Appendix D.:  Van dimensions, Locations and Requirements

1) CO2 van (main deck aft)

wt			12000 lbs

size			8' x  8' x 20'

power input		30 amps, 3 phase, and 440v.

location     		01 deck aft

Door:			center, right side of van

Needs compressed air, fresh water available, phone and Ethernet.

2)   air conditioned storage van   (O2 deck forward)

3)   storage van  (O2 deck forward)

Contact Person: Esa Peltola, AOML

The container are ISO fitting compatible.  Investigators will  arrange the shipping so that the vans will be delivered for loading on a proscribed date.  Co-ordination of a rental crane (if needed) for loading the vans on the RONALD H. BROWN may save costs.  The contact for crane scheduling is Esa Peltola (AOML).  After loading, adequate electric power will be needed in the vans during the in-port for testing of the analytical instruments.

Appendix E. Ship and Agent Contacts:

Important phone numbers, fax numbers and e-mail addresses: (Up-to-date phone numbers can be found on the MOC web site at www.moc.noaa.gov/phone.htm#RB)

RONALD H. BROWN (to call from US)

- INMARSAT-B VOICE:     	011-OAC-336-899-620 (approx $2.60/min)

- INMARSAT-B FAX:       	011-OAC-336-899-621

- INMARSAT "M" VOICE:  011-OAC-761-831-360  (approx $2.99/min)

- INMARSAT-A VOICE:    	 011-OAC-154-2643 (approx $5.60/min)

- CELLULAR:             	757-635-0678

- OOD CELLULAR:        	 206-910-3584

Contact Information:

RONALD H. BROWN  (in port): 	- 206-553-7680

All ship inquiries and requests can be directed to FOO ( Lt. Elizabeth Jones)

Commanding officer: Timothy Wright

Executive officer:  Wade Blake

Field Operations officer : Elizabeth Jones

Chief Survey Technician: Jonathan Shannahoff

Electronics Technician: ?

RONALD H. BROWN  (while underway):

INMARSAT		- 011 872 151 7320

Fax			- 011 872 151 7321

Telex			- 1517320 WTEA

Internet		-

Shipping Information:

Charleston:

NOAA Ship RONALD H. BROWN

RB-05-01 : Specify person

USCG Vessel Support Facility

1050 Register St

Charleston, SC 29405

Agents and Contacts:

The agent of the ship in Chile (Valparaiso and Punta Arenas) is:

Inchcape Shipping Services (Head Office)

Address: Prat 834 2nd Floor, Valparaiso, Chile

Phone: 56-32-217681 Fax: 56-32-239632

Email: isschile@iss-shipping.com

Contact: Francisco Villagran

Cell: 56-9-3314169 Email:  fvillagr@isschile.co.cl

The agent of the ship in Brazil (Fortaleza) is:

ISS Marine Services Ltda

Rua Sao Bento, 09-1 andar

20090-010 Rio de Janeiro RJ Brazil

Luciano Oliveira da Silva

General Manager, Brazil

Phone +55 21 2518 5756, Fax +55 21 2518 6778

Email: luciano.oliveira@iss-shipping.com

MOA Operations:

LCDR James Meigs

NOAA/MOA

439 West York St.

Norfolk, VA  23510-1114

(757)441-6495

Jim.Meigs@noaa.gov

Scientific Operations Contacts:

Esa Peltola, cruise coordinator

NOAA/AOML Ocean Chemistry Division

4301 Rickenbacker Causeway

Miami FL, 33149

Phone 305-361-4391

FAX 305-361-4392

Email: esa.peltola@noaa.gov

Rik Wanninkhof, co-chief scientist

NOAA/AOML Ocean Chemistry Division

4301 Rickenbacker Causeway

Miami FL, 33149

Phone 305-361-4379

FAX 305-361-4392

Email: rik.wanninkhof@noaa.gov

Scott Doney, co-chief scientist

Marine Chemistry and Geochemistry MS #25

Woods Hole Oceanographic Institution

360 Woods Hole Road

Woods Hole, MA 02543-1543

Phone: 508-289-3776

fax:   508-457-2193

Email: sdoney@whoi.edu