SUBJECT:	LAUNCH INSTRUMENTATION PERFORMANCE ANALYSIS

PURPOSE:	This procedure defines the organizational responsibilities and procedures for identifying, analyzing, documenting, tracking, and briefing deviations from expected instrumentation system performance which occur during launch support.  Procedures for reporting instrumentation system status and status changes are set forth in ROI 03-03-04.

OPR:	Systems Analysis

REFERENCES:	ROI 03-01-04

ROI 03-03-04

ATTACHMENTS:	1.	(REDACTED) 2-Day Anomaly Report (Representation)

2.	(REDACTED) 7-Day Anomaly Report (Representation)

ANNEXES:	None

1.0	GENERAL

A.	Systems Analysis is responsible for providing the (REDACTED) with an analysis of all deviations from expected instrumentation system performance during launch support.  For the purposes of this instruction, and other documentation, any instrumentation performance deviation is termed an "anomaly" (see paragraph 2.0 for definitions).

B.	Systems Analysis is responsible for integrating all available information on each anomaly into a concise and accurate report describing the cause of the event, mission impact, and status of efforts to prevent a recurrence (including, when known, action agency and expected completion dates).

C.	Systems Analysis is responsible for tracking the status of all open anomalies and periodically reporting the status of these anomalies until final resolution.

D.	Systems Analysis is responsible for maintaining a database of all anomalies for trend analysis.  Systems Analysis will update the database as new information is received regarding the nature of an anomaly and resolution status.  Historical summaries of anomalies by system or anomaly type are provided to authorized requestors.

2.0	DEFINITIONS

A.	An anomaly occurs whenever there is a total or partial loss, degradation, or delay of Eastern Range Instrumentation System capability at any time during an operation.

Anomalies include:

1.	Total or partial loss, degradation, or delay of required data or services

2.	A system failure or upset which is detected and corrected during the operation irrespec-tive of impact.

B.	Operation

For the purposes of this instruction, an operation is defined as the period from the start of the Eastern Range countdown until the end of Eastern Range instrumentation coverage, as de-fined by the Expected Coverage Plan (ECP) for the mission.  For systems with responsibilities not defined by the ECP, the operation ends at Range Safety release.  Events that occur before the start of the countdown are classified as anomalies if the event results in a launch delay or scrub or at the direction of the 45th Space Wing (45 SW) Range Engineer.

C.	Required Data or Services

Any Range, or Range User, mandatory or required data or services set forth in the applicable Operations Requirements (OR), Range Safety Operations Requirement (RSOR), or Operations Control Instruction (OCI), including allied support (such as power, communications, envi-ronmental controls, etc.) that is necessary to accomplish required data collection or services.

D.	Instrumentation System

Any system that provides data or services to meet either Eastern Range or Eastern Range customer requirements during the operation.  These systems are normally listed in the Launch Book or OCIs for the mission.

E.	Anomaly Class

Each anomaly will be classified as follows:

1.	Mission Impact - a class of anomaly that results in a failure to meet a Range Safety or Range Customer mandatory requirement.  This led to either a launch delay or scrub or an anomaly occurred during flight that could reasonably be expected to have caused a launch delay or scrub had the problem been known or expected prior to launch.

2.	Major Impact - a class of anomaly that results in a failure to meet a Range Safety or Range Customer non-mandatory requirement.

3.	Minor Impact - a class of anomaly that results in a failure to meet a non-Range Safety or non-Range Customer non-mandatory requirement or a failure, outage, or degradation of a system or capability that was corrected before any requirement was impacted.

F.	Anomaly Status

Each anomaly will carry a status as follows:

1.	Open Anomaly - an anomaly is classified as open if it satisfies either of the following con-ditions:

a.	The cause of the anomaly is not well understood and further investigation or analysis is required to develop a recommendation for corrective action.

b.	The cause of the anomaly is well understood but corrective action has not been completed.

2.	Closed Anomaly - an anomaly is classified as closed if it satisfies either of the following conditions:

a.	Investigation has been completed and either the cause of the problem has been identified and corrective action completed or the cause has not been identified and further investigation is not warranted and (REDACTED) approval of closure has been obtained.

b.	The corrective action required to prevent a recurrence has not been completed and the anomaly recurs during a subsequent launch.  In this case, the first occurrence of the anomaly is closed and the most recent occurrence is kept open until the requirements of the preceding paragraph are satisfied or the anomaly recurs again.

G.	Workaround

A workaround is a formally documented temporary measure that is implemented to avert the total or partial loss, degradation, or delay of required data or services.  Workarounds are normally limited to procedural changes but may include instrument reconfiguration when formally approved by (REDACTED).

3.0	PROCEDURES AND RESPONSIBILITIES

A.	Manager, Systems Analysis

1.	The Manager, Systems Analysis, is responsible for establishing, enforcing, and updat-ing (when required) the policies and procedures necessary to ensure the successful con-duct of the Launch Instrumentation Performance Analysis Program.

2.	The Manager, Systems Analysis, or his designee, will attend the Project Manager's Mis-sion Readiness Briefing (which is nominally scheduled for L -(REDACTED) to L -(REDACTED) days) and identify any outstanding Mission Impact Items which were not already addressed in the briefing by the System Managers and could impact the successful completion of the next launch operation.

B.	Systems Performance Section Manager, Systems Analysis

1.	The Systems Performance Section Manager will attend the Post Mission Review.

2.	The Systems Performance Section Manager will review the 2-Day and 7-Day Re-ports submitted by the Instrumentation Analysis Group Supervisor and submit fi-nal versions to the Launch Performance Analysis (LPA) Process Manager by the close of business on the due date.

C.	Instrumentation Analysis Group Supervisor, Systems Analysis

1.	The Instrumentation Analysis Group Supervisor will assign Systems Analysts for each launch operation.

2.	The Instrumentation Analysis Group Supervisor will review all reports from the Systems Analysts prior to submittal to the Systems Performance Section Manager.

D.	 LPA Analyst, Systems Analysis

1.	The Systems Analysis LPA Analyst will monitor selected instrumentation nets at the Systems Analysis LPA console in the Range Operations Control Center (ROCC) during the range countdown and launch phase.  The analyst will compile a detailed chronology of all potential anomalies and associated actions and instrumentation status changes for later review with the Range Engineer and Instrumentation Systems Range Officer (ISRO).

2.	The Systems Analysis LPA Analyst will attend, when possible, the Operations Control Post Mission Critique (normally held at the ROCC on L +(REDACTED) workday).

3.	The Systems Analysis LPA Analyst will chair the Systems Analysis Post Mission Re-view (normally held at Building (REDACTED) on L +(REDACTED) workday).  Each anomaly identified will be re-viewed by the Systems Analysis LPA Analyst and the responsible Systems Analysis Systems Analysts.  Additional anomalies identified by the Systems Analysts will be added at this time.

E.	Reliability Analysis Group Supervisor, Systems Analysis

1.	The Reliability Analysis Group Supervisor will assign a qualified Systems Analysis LPA Analyst for each launch.

2.	The Reliability Analysis Group Supervisor will schedule and attend the Post Mission Review, and notify the Range Engineer, the appropriate Program Manager, MCCJC, and the Systems Analysis Technical Staff via e-mail.

3.	The Reliability Analysis Group Supervisor will ensure that all Single Event Site Status Reports (SESSRs), which pertain to a specific launch and instrumentation system, received from the Maintenance Control Center (MCC) are distributed to the appropriate Systems Analysis Systems Analysts.

4.	By L +(REDACTED) working day, the Reliability Analysis Group Supervisor will receive the 2-Day Anomaly Report input approval from the Systems Performance Section Manager.

5.	The Reliability Analysis Group Supervisor will prepare the 2-Day Anomaly Report (Attachment 1) and ensure the report is distributed by L +(REDACTED) working days.  The 2-Day Anomaly Report includes the following information:

a.	Anomaly number

b.	Instrumentation Supersystem affected

c.	Names of the responsible Systems Analysis Systems Analyst and Instrumentation Systems contact.

d.	Condensed description of the nature of the anomaly

6.	By L +(REDACTED) working days, the Reliability Analysis Group Supervisor will receive the 7-Day Anomaly Report input approval for each anomaly from the Systems Performance Section Manager.

7.	The Reliability Analysis Group Supervisor will prepare the 7-Day Anomaly Reports, and ensure that the reports are distributed on, or before, L +(REDACTED) working days. The following information is included in the 7-Day Anomaly Report (Attachment 2):

a.	Anomaly number

b.	Instrumentation Supersystem, System and Subsystem affected

c.	Potential and actual operational impact of the anomaly

d.	Recommended status of the anomaly

e.	Resolution agency and estimated completion date (ECD) (if recommended status is “Open”).

f.	Number of duplicate occurrences for the Subsystem in past two years

g.	Last duplicate anomaly number and date occurred (if a duplicate anomaly)

h.	Names of the responsible Systems Analysis Systems Analyst and Instrumentation Systems contact.

i.	Description of the anomaly, including the system background, potential and actual operational impact, diagnostic action, and recommendations for correc-tive action or further investigation.

8.	The Reliability Analysis Group Supervisor will receive periodic input from Systems Analysts when the status of any open anomaly changes and will ensure that the LPA database is updated when this information is received.

9.	The Reliability Analysis Group Supervisor will coordinate any change in anomaly class or anomaly status with the Range Engineer.

10.	The Reliability Analysis Group Supervisor will conduct the monthly Range Engi-neer Open Anomaly Review in Building (REDACTED).  Instrumentation Systems Section Managers, a Maintenance Control Center representative, and appropriate Program Managers should participate in the review to provide additional information or clarification of the anomalies.

During the Open Anomaly Review, the Systems Analysis Systems Analysts will present the status of corrective actions needed to prevent a recurrence of all open anomalies which are not classified as Long Term Open.

11.	The Reliability Analysis Group Supervisor will prepare and distribute the Quarterly Long Term Open Anomaly Report, which provides corrective action updates on anomalies classified as Long Term Open.

12.	The Reliability Analysis Group Supervisor will maintain a consolidated launch folder for each individual launch operation.

F.	Systems Analysts, Systems Analysis

1.	Systems Analysts are responsible for maintaining cognizance of assigned instrumenta-tion systems, to include actual performance during mission support, system capabilities and limitations, launch support commitments, and ongoing engineering change or devel-opment activity.

2.	Systems Analysts who monitored launch support as directed by their respective Group Leaders will attend the Systems Analysis Post Mission Review.  The Systems Analyst will ensure that the anomaly description reported by the Systems Analysis LPA is accu-rate, given the information available at the time of the review.  Any additional anomalies identified by the Systems Analysts, and not already accounted for by the Systems Analysis LPA, will be added at this time.

3.	LPA anomaly occurrence times are reported as follows:

a.	Anomaly times will be recorded using either L or T notation, depending on the point in the countdown when the anomaly occurred.

b.	The L or T time will always be followed by wall clock time in Universal Time Coordinated (UTC) (the Z designation will be used in all LPA reports).

c.	For countdowns which cross two different UTC days, the day of the month number will always precede the UTC time (i.e., 23/1215Z represents 1215 UTC on the 23rd day of the month).

d.	The reported L or T time will be coincident with the actual L or T time the anomaly occurred and will not be adjusted if the actual T -0 occurs after the planned T -0.

e.	If the time the anomaly occurred is not known, then time the anomaly was de-tected will be used.  If the time the anomaly was detected is not known, then the time the anomaly was reported will be used.

f.	L times will be used until the L and T times are synchronous, then only T times will be used for the remainder of the operation.  T times will be used exclu-sively for missions with no built-in holds and for all anomalies after T -0.

g.	L times are always expressed in minutes; therefore, the “min” designation is understood and not required.  T plus times may be expressed in either minutes or seconds; therefore, all T plus times must be followed by either the “min” or “sec” designations.

h.	If the clock is holding at the time of an anomaly, the letter “H” will follow the time (i.e., T -5H indicates T -5 minutes and holding).

4.	Systems Analysts are responsible for preparing a 2-Day Anomaly Report input for each anomaly assigned during the Systems Analysis Post Mission Review.

5.	Systems Analysts are responsible for preparing a 7-Day Anomaly Report input for each anomaly assigned during the Systems Analysis Post Mission Review.

6.	Systems Analysts are responsible for providing the Reliability Analysis Group Su-pervisor with updated information on each anomaly, as that information becomes available.

7.	Systems Analysts will review post mission data and prepare a new anomaly report if any one of the following conditions is observed:

a.	Radar Systems

1)	Any instance where a committed radar loses track not predicted in ad-vance by the ECP.

2)	Any instance where a committed radar drops below the Range Safety/Range User criteria not predicted in advance by the ECP.

3)	Any instance where a radar exhibits tracking errors exceeding the estab-lished system standard.

b.	Telemetry Systems

1)	Any instance where a committed telemetry system drops below receiver threshold not predicted in advance by the ECP.

c.	Metric Optics Systems

1)	Any instance where there is no combined (multi-station) solution during the committed coverage period.

d.	Command Destruct Systems

(REDACTED)

(REDACTED)

G.	Maintenance Control Center (MCC)

1.	The MCC is responsible for the collection and distribution of all SESSRs under 
ROI 03-03-04.

2.	The MCC will forward all SESSRs, which apply to launch instrumentation during the launch support period, to Systems Analysis within one hour of receipt.

3.	The MCC will publish listings of the Mission Impact Items.

H.	Instrumentation Systems/Downrange Operations/Site Managers

1.	The Instrumentation Systems/Downrange Operations/Site Managers will provide additional information regarding specific anomalies (beyond that reported in the SESSR) when requested by the Systems Analysis Systems Analyst.

2.	The Instrumentation Systems Section Managers (or their representative) and a management representative of Downrange Operations will attend the Range Engineer Open Anomaly Reviews.

ATTACHMENT 1

(REDACTED)

ATTACHMENT 2

(REDACTED)