## Annual Retreat

## Saturday, September 10, 2005

### Summary

# ISSUES FOR FINAL YEAR

# Friends of Fernald

- New non-profit group to fill in gaps from LSO and other groups

- Explore how to birth

- ID functions of this group

# FCAB History Project

- Narrative history

- Collection of key reports and papers

- Photos

- Videos

- Original RFP

- Collection of SSAB recommendations

- CAT team and how it was used

- Keystone report and relationship to FCAB

# Educators

- Need for closure/handoff of results from roundtable

- Need to synthesize results

- FCAB to provide recommendation to DOE on what to do next

- Need educator’s group to work with site on education activities

- Hand this off to LM

- Need educator on LSO

# Historians

- Synthesize results from workshop

- Pursue relationship with Cincinnati Museum Center

- Still need to engage professional historians

- FCAB to provide recommendation to DOE on next steps

# LSO

- Identify LSO functions, and relationship of functions to other activities

- Get LM and trustee input on those functions

- Want clarity on FACA

- Transition meeting/ between LSO and FCAB, longer retreat-type meeting

- Reach out to other two townships to attend FCAB meetings this year

# LMIC

- Next version 9/28

- Final for approval in January

- Distribute CIP to FCAB in FCAB mailing

- FCAB will comment in next round

# Silos and other Remedial Activities

- Ongoing monitoring and updates

- Community briefings: 9/ 27 at Crosby, December, March, June

# Post-Closure Monitoring/LMICP

- Detailed presentation at November meeting

- Review/comment on LMICP

- Review/comment on CIP, attachment E to Volume 2 (enforceable)

- Review/comment on Integrated Environmental Monitoring Plan in Volume 2 (What will be monitored, how will results be communicated, how will site respond to problems).

# Multi-Use Education Facility

- Spring 2007 availability

- Spring 2006 charrette to design use of MUEF

- Connect with DAAP as a project

- Start collecting examples of displays for use at charrette

- How to display artifacts & equipment

- Connect Fernald to other sites in DOE

- Connect Fernald to regional education/history facilities.

# Public Education

- Identify all needed post-closure public information materials.

# Groundwater

- Stoller caretaker through June ’07

- Dialogue on what outreach/education materials need to be produced

- Review of outreach/education materials

# CoordinatIon with Other CABS

- Reach out to Rocky Flats to understand how they are closing out

- Hold back some money for Spring SSAB

PLANNED FCAB MEETINGS

November 5, 2005

- Presentation and recommendations on LMIC, IEMP, CIP

- Update on LSO: functions and FACA clarification

- Synthesis of education and history roundtables and recommendations for next steps

- FCAB History update and committee assignments

- Plan how to proceed on developing Friends of Fernald group in coordination with FLH

- Representative from Weldon Springs to be present

- Invite trustees from all townships, especially new trustees

# January 21, 2006

- Work on Friends of Fernald – design, organization, and functions

- Dialogue on need and design of post-closure materials

- Review draft FCAB history narrative

- Fall ID of all history materials

- Plan for handling of website

# Spring 2006

- FCAB meeting to plan for charrette

- Review DOE materials

- Plan final newsletter

Friends of Fernald Forum – Spring 2006 (March-April)

- ID possible members

- Talk about functions

- Talk about structure

Design Charrette (late Spring, early Summer)

- Identify design characteristics for the MUEF

Summer 2006 (May-June)

- Respond to design charrette

- Finalize history

- Create final newsletter

# September 2006

- Transition