## Packaging of High Temperature SiC Based Electronics and MEMS Pressure Sensor

( New Proposal		     ( Continuing NEPP Work

Total $ for FY02:

Technology Type:	( Newly Available (COTS)	                   (  Emerging/Advanced

Project Area:	      ( Parts	    	( Packaging 	   ( Radiation

Proposing Center: 	NASA GRC

Participating Center(s):	NASA JPL, NASA MSFC

(Estimated Center

Participation, %$):		    % GRC              % JPL               % MSFC

Collaborators:	United Technology Research Center, Case Western Reserve University

Point of Contact:	Liangyu Chen, (216) 433-6458, Liangyu.Chen@lerc.nasa.gov

Investigators:	Dr. Liangyu Chen /AYT/NASA Glenn Research Center (GRC), Dr. Gary W. Hunter, Dr. Philip G. Neudeck (GRC), Mr. David T. Mih, Dr. Rajeshuni Ramesham, Dr. David Gerke /Jet Propulsion Laboratory (JPL), Mr. W. T. Powers/NASA Marshall Space Flight Center (MSFC), Prof. C. C. Liu/Case Western Reserve University (CWRU), Dr. Shun-Tien (Ted) Lin/United Technology Research Center (UTRC)

Objective(s):	Evaluate and validate advanced packaging technology for Silicon Carbide (SiC) high temperature electronic devices and MEMS pressure sensors operable up to 500 - 600°C. More specifically, our Objectives are:

- Electrically and mechanically evaluate packaging materials and components at and beyond 500 oC.

- Use reliability models to select high temperature packaging materials systems for optimal performance and lifetime.

- Fabricate ceramic prototype packages for various SiC high temperature electronic devices and sensors.

- Analyze the degradation and failure mechanisms of the package elements using surface/thin-film analysis tools.

- Validate the packaging technology at 500 oC for at least 2500 hours and at 600 oC for at least 50 hours.

- Validate packaging technology for SiC MEMS pressure sensors in engine operation environment with GRC developed SiC high temperature pressure sensors.

Task Description: 	We propose to systematically validate thick and thin film technologies for packaging SiC based high temperature devices. The materials, metallization technologies, packaging design, and packaging fabrication process will be validated both mechanically and electronically. We will evaluate and validate a variety of materials for use in the sensor/device packaging using both reliability modeling and experimental characterization. Completely fabricated packages will be validated and demonstrated with SiC devices and MEMS pressure sensor.

Task Approach to Meeting NEPP Objectives:	The accomplishment of this project will be to provide systematically validated baseline technology for packaging SiC high temperature electronic devices and a specific packaging system for high temperature SiC pressure sensor, and therefore, expedite infusion of high temperature electronic devices and MEMS pressure sensor into space and aeronautic applications.

Technical Background:

Single crystal silicon carbide (SiC) has such excellent physical and chemical material properties that SiC semiconductor electronics can operate at temperatures in excess of 600 oC.1  Electronic devices and sensors which can operate in such harsh environment (~600 oC) are necessary for many space and aeronautic application such as electronics and sensors for a space mission to inner solar system and emission control sensors/electronics located in an aeronautical engine environment. SiC semiconductor electronics and MEMS pressure sensor fabricated at NASA GRC have been demonstrated operable at temperatures as high as 600 oC. However, packaging for high temperature electronics and MEMS sensors operable over 500 oC have not been completely validated/evaluated.2   Therefore, validating technologies for packaging SiC based electronic devices/sensors is an immediate need. Ceramic substrates and thick-film metallization based prototype electronic packages designed and fabricated at NASA GRC have been electrically evaluated for operation at 500 oC for ~103 hours recently.3, 4   However, these materials and technologies need to be more systematically validated and evaluated (especially mechanically) for long term operation at higher temperatures.

The SiC MEMS pressure sensor operates not only at high temperature but high pressure as well. This MEMS high temperature sensor requires special high temperature electrical contact on the sensor chip and the sensor is intrinsically sensitive to external forces, such as thermal stress due to CTE mismatch of the die-attach materials. These additional and sensor oriented specific packaging requirements generate additional packaging evaluation/validation task beyond those for basic high temperature electronics packaging.5

### References

- P. G. Neudeck, "Progress Towards High Temperature, High Power SiC Devices", in Institute of Physics Conference Series, Compound Semiconductors 1994, edited by H. Goronkin and U. Mishra (IOP Publishing, Bristol, United Kingdom, 1995) pp. 1-6.

- "High Temperature Electronics", edited by F. P. McCluskey, R. Grzybowski, and T. Podlesak, CRC Press, Inc., New York, NY, 1997.

- Liangyu Chen, Gary W. Hunter, and Philip G. Neudeck, Silicon Carbide Die-attach Scheme for 500 oC Operation, 2000 MRS Spring Meeting Proceedings, San Francisco, CA, April 10-14, 2000.

- Liangyu Chen and Philip G. Neudeck, Thick and Thin Film Materials Based Chip Level Packaging for High Temperature SiC Sensors and Devices, Proceedings of 5th International High Temperature Electronics Conference, Albuquerque, New Mexico, June 12-16, 2000.

- Liangyu Chen et al, Validation of Packaging Technology for High Temperature Silicon Carbide MEMS Pressure Sensor - NEPP FY02 proposal submitted by NASA GRC.

Technical Approach: 	This project features an interdisciplinary team from government, industry, and academia. This work draws upon a considerable amount of expertise in this field at various institutions. Activities will include material selection and testing (GRC, UTRC), high temperature reliability modeling (UTRC), sensor and device fabrication (GRC, CWRU), fabrication and testing of packages with devices and sensors (GRC, JPL, UTRC), inspection of configuration of functional and failed die-attach components (JPL), and testing of complete packaged devices and sensors in relevant engine test standard environments (MSFC). In particular, activities performed in this task include:

- Electrically and mechanically evaluate materials, especially, thick-film metallization materials, for packaging SiC based electronics and devices operable at high temperatures. Thick film materials will be used for die attach, printed wires, wire-bond (pads), lead surface process, and seals. In order to systematically validate the performance of each of these packaging elements, both the mechanical and electrical properties of these elements will be evaluated at and beyond 500 oC.  The mechanical properties of die attach such as shear and tensile strength will be systematically tested/validated and correlated to the processing conditions. The "Wire Loop Test" will be performed for mechanical validation of wire bond. The electrical resistance of thick-film printed wire and wire bond, and inter-printed-wire impedance on various substrates will be systematically validated at both low and high temperatures.

- Use reliability models to optimize candidate material selection. The material properties, especially, metal/metal and metal/ceramic interfaces, of packaging elements will be modeled to select materials for optimized performance/functionality and life time under a variety of harsh environmental conditions such as high temperature and thermal cycling.

- Thick film metallization based ceramic test packages for various SiC devices/sensors  will be fabricated, assembled, and tested at 500 oC and 600 oC. Systematic test reports will be generated.

- The degradation and failure mechanisms of these packages at high and low temperatures will be analyzed using surface analysis technologies such as scanning electron microscopy (SEM), and scanning Auger electron spectroscopy (SAM), and X-ray photoelectron spectroscopy (XPS). The die-attach configuration will also be evaluated nondestructively by real-time radiography and scanning acoustic microscopy. These results will be used to improve the material selection, parts fabrication process, package design, and assembly for a better overall package performance.

- Validate the packaging technology using operational SiC devices. The electronic packages will be finally tested and validated using SiC devices/sensors at both low and high temperatures. The devices/sensors properties both before and after packaging will be tested. The packaging performance will be evaluated by comparing the device performance before and after packaging. The final goal of this project is a package operable at 500 oC for at least 2500 hours and 600 oC for at least 50 hours. This project is a part of efforts to make high temperature electronics/sensors available to NASA.

- Pt/Au mixture interconnection system: High temperature MEMS have its own preference for various contact metallization. One of the most successful high- temperature Ohmic contact scheme uses Pt as cap material. Therefore, the Pt/Au electrical interconnection system, either a mixture or alloy material system, needs to be validated for high temperature and high-pressure operation. This validation task includes electrical resistance stability test and interfacial chemical and mechanical properties characterization before and after long term operation/testing at high temperatures. Wire-bond process using various bonding methods including laser welding for this interconnection system (with Pt) also needs to be systematically validated both electrically and mechanically.

- Thermo-mechanical stress reduction:  the basic operation principle of MEMS pressure sensor is based on mechanical deformation of the sensor, therefore, the sensor response is very sensitive to thermal stress generated from CTE mismatch of sensor material (SiC) and packaging environment. Die-attach material and sealing materials with good mechanical properties, especially at high temperatures, need to be experimentally validated. Finite Element Analysis (FEA) can also be used for long term thermal dynamic modeling and failure prediction.

NASA Customers:	Since high temperature electronic packaging is an essential part of high temperature electronics which is one of major needs to improve the safety, efficiency, and low emissions of aero and space engines. This project will significantly benefit these NASA programs/projects:  Ultra Efficient Engine Technology (UEET), Space Propulsion Technology and Integration, Higher Operating Temperature Propulsion Components, Turbo-machinery and Combustion Technology, Information Technology, Spaceliner 100, and Glennan Microsystems Initiative (GMI).

Program Deliverables:

- Validated high temperature electronic prototype package operable at 500 oC for at least 4000 hours and at 600 oC at least for 50 hours.

- Final project report of 500 oC operable packaging technology for SiC high temperature devices.

- Electrical and mechanical specs of a validated general high temperature electronic package.

- Evaluated technology of packages/components for operation in variety of harsh environment.

- Reliability models for a range of potential high temperature packaging components/materials.

- Validated high temperature prototype package for SiC pressure sensor operable at 500 oC for at least 2000 hours.

Milestones (FY02):

Validate wire and lead bonds operable at 500oC for 2500 hours and 25 hours at 600oC	Q1/02

Validate die attach operable at 500oC for at least 1000 hours and 25 hours at 600oC	Q2/02

Validation of electronic package at 500oC for 2500 hours and 600oC for 25 hours

Validation of the electrical interconnection system for SiC pressure sensor at 500oC  	Q3/02

Evaluation of micro-welded components for SiC pressure sensor packaging

Validate prototype package in standard engine test environments at MSFC 		Q4/02

Top Level Schedule:

Extend validation of wire and lead bonds at 500oC to 3000 hours/50 hours at 600 oC	Q1/03

Extend validation of die attach operable at 500oC to 1500 hours/50 hours at 600 oC	Q2/03

Extend validation of electronic package at 500oC to 3000 hours/50 hours at 600 oC	Q3/03

Evaluate improved electronic package in standard engine test environments at MSFC

Evaluation of high temperature high pressure sealing system for SiC pressure sensor	Q4/03

List of Procurements (FY02 over $5K):

CWRU Grant 10K	Q1/02

OAI Service Support Contract 70K	Q1/02

UTRC Contract 50K	Q1/02

High temperature electronic and mechanic testing equipment 5K	Q2 /02

High temperature electronic packaging materials (thick-film materials, ceramic

substrates, and fabrication) 15K  	Q2-Q4/02

Manpower Loading:	Average Heads (FTEs)

|  | Q1 | Q2 | Q3 | Q4 |
| --- | --- | --- | --- | --- |
| NASA GRC | 0.2 | 0.2 | 0.2 | 0.2 |
| NASA MSFC | 0.06 | 0.06 | 0.06 | 0.06 |
| NASA JPL |  |  |  | .25 |
| SSC (OAI and AKAMI) | 0.85 | 0.85 | 0.85 | 0.85 |
| Case Western Reserve University (CWRU) | 0.1 | 0.1 | 0.1 | 0.1 |

Leveraging:	This validation/evaluation effort will leverage with High Temperature Electronic Packaging project of Glennan Microsystems Initiative (GMI) at GRC and a NASA GRC funded SBIR which concentrate on technology development.

# Text boxes

88.2

5.9

5.9