Making CRM Work in Your Environment

By Casey Coleman, Deputy Associate Administrator

GSA Office of Citizen Services and Communications

As government agencies consider adopting CRM, executives often wonder, “Where do I start and how do I make CRM work in my agency?”  The USA Services experience can help government executives prepare for adopting CRM in their agencies.

USA Services is one of the Bush Administration’s 24 E-Gov projects.  It provides citizens convenient access to federal information and services, and offers federal agencies a resource to improve their responsiveness to citizens.  USA Services employs a wide variety of communications channels managed by the Federal Citizen Information Center (FCIC) that make it easy for citizens to get the specific information they want using the method they prefer.  These channels include FirstGov.gov, the official U.S. government Web portal; toll-free telephone calls to 1-800-FEDINFO; e-mails to the National Contact Center; and publications available from the federal distribution center in Pueblo, CO.

These are the nine steps USA Services is following as it implements CRM on a government-wide basis.

The CRM Roadmap

Step 1: Define a CRM vision, strategy, objectives, and high-level scope as the blueprint for adopting CRM in your organization. For instance, the USA Services vision and objective is to present:

a “single face of government” for citizens to receive timely, consistent responses about government information and services. USA Services will enable the federal government to become more citizen-centric by providing the best value and practices to federal agencies in citizen customer service contact and response. USA Services will establish a standard for citizen customer service across the federal government.

Step 2: Establish the CRM program structure by selecting an executive sponsor, a decision-making framework (governance), and a program team that is representative of your organization.   GSA, the lead agency for USA Services, created an Office of Citizen Services and Communications (OCSC) to provide executive sponsorship and governance.

Step 3: Begin the change-management process by developing a plan to communicate the CRM vision, strategy, objectives, and high-level scope to all employees. In the case of USA Services, a change-management approach was put into place with the support of the Office of Management and Budget (OMB), which strongly encourages agencies to use USA Services to be responsive to citizen inquiries.  USA Services also sponsors an ambassador program that engages the senior leadership of partner agencies to drive change and develop executive buy-in.

Step 4: Conduct a business process and requirements analysis, starting by gathering CRM business needs and requirements from all business units.   Review existing processes and identify opportunities to make them more customer-centric.  USA Services surveyed other Federal agencies to identify their requirements for comprehensive CRM support, and is using this information to build an ongoing CRM program.

Step 5: Select the CRM technology platform that best meets your organization’s business and process needs.  Remember to take into account capabilities; time-to-deployment; and total costs of licensing, implementation, integration, and maintenance.  USA Services leveraged call-center technology and platforms already in place at the FCIC’s National Contact Center.  It will enhance its capabilities in the near future by selecting a CRM enabling technology that will meet the requirements identified.

Step 6: Map business requirements and processes to the enabling technology.  Implement in manageable phases, to minimize customization and to adapt the best practices and processes associated with the technology.  USA Services adapted proven FCIC systems to provide citizens the best service possible and is continually improving and expanding its service delivery capabilities.

Step 7: Refine and finalize the change-management strategy and a training strategy to introduce new CRM processes and technology into the organization. Remember that most CRM initiatives that fail do so as a result of lack of training and user adoption. USA Services continually trains its information specialists to ensure they are kept up-to-date on changes in information, processes and procedures.  Partner agencies are encouraged to help develop and administer the training, in order to ensure their constituent needs are met.

Step 8: Test and deploy new CRM processes, training, and technology in phases.  USA Services has built on FCIC’s time-honored telephone, print, and Internet-based programs to offer its services to the rest of the government.  A successful pilot program leads the way for USA Services to expand its services to handle e-mail and telephone inquiries on a reimbursable basis for other Federal agencies.

Step 9: Monitor usage and solicit feedback from end-users to make CRM processes and technology more effective and efficient. Make necessary changes to processes and technologies. Usage at USA Services and feedback from users are closely monitored and results are routinely shared with partner agencies.  We also monitor performance measures such as caller wait time and e-mail response time.  USA Services guarantees a two-business-day response time.

Shailesh Gupta, Managing Partner of CoreSphere, LLC, and an advisor to GSA's enterprise-wide CRM program, contributed to this article.  The 9-step CRM roadmap is part of CoreSphere's "Getting Started with CRM" methodology.  He can be reached at sgupta@coresphere.com or at (202) 421-8284.

For more information, contact Casey Coleman at casey.coleman@gsa.gov or at (202) 208-7086.