## Full Board Meeting

T-214

## Saturday, January 8, 2005

### Draft Minutes

The Fernald Citizens Advisory Board met from 8:30 a.m. to 12:00 p.m. on Saturday, January 8, 2005 in T-214 at the Fernald Closure Project site.

Members Present:			Jim Bierer

Marvin Clawson

Lisa Crawford

Steve Depoe

Pam Dunn

Gene Jablonowski

Graham Mitchell

Robert Tabor

Gene Willeke

Members Absent:			French Bell

Katie Brown

Sandy Butterfield

Lou Doll

Designated Federal Official:		Gary Stegner

Bill Taylor

The Perspectives Group Staff:	Douglas Sarno

David Bidwell

Fluor Fernald Staff:			Sue Walpole

Con Murphy

Ken Alkema

Approximately 15 spectators also attended the meeting, including members of the public and representatives from the Department of Energy and Fluor Fernald.

Announcements and Updates

Jim Bierer gave the Board an update from the most recent SSAB conference call.  He stated that the next Chairs meeting will be held Tuesday through Thursday, April 27-29th at the Savannah River Site (SRS). The meeting topic has not been formulated yet.  The Oak Ridge SSAB (ORSSAB) has volunteered to work on the agenda.  Jay Vivari is retiring and will no longer support the SSABs.

Jim said that there was a discussion about Sam Bodman, the nominated Energy Secretary, and that people felt that he was experienced and would get the job done.  The President has signed off on the FY06 budget, and it will likely be released during the first week of February.  Jim said that DOE Environmental Management (EM) expects get the funds they asked for, but that Congress can later earmark money for specific projects.  It is anticipate that cuts will be made in the technology area.  Jim updated the Board on the status of the National Stakeholder Forum letter, which was signed by all chairs and sent to Paul Golan.  Paul Golan has not yet responded, and it is not likely that he will respond until it could be approved by the new Secretary.

Jim updated the Board on a report from the NTS CAB regarding Yucca Mountain.  In 2005, a license will be applied for through the Nuclear Regulatory Commission (NRC).  The process dictates that thousands of documents must be available to the public before NRC will put it on their docket.  It could be four years before a decision is made about the license.  Jim said that money is a problem at Yucca Mountain at this time.  In addition, the regulators set a 10,000 years safety standard for Yucca Mountain.  The Federal courts reviewed the National Academies of Science (NAS) recommendations, and wants the safety standard raised to a 400,000 year limit.

Bill Taylor updated the CAB on closure projects on the Fernald site.  He stated that 180 of the 255 buildings on the site have been dismantled, and 73 of the 179 trailers have been removed from the site.  Some of those trailers will be relocated.  The driers have been cut up, and the services building and east water tower have come down. Sixty-seven percent of the site has been certified as clean, including Areas 3A and 3B.  Bill explained that those areas are the size of two football fields side by side, and two stories high.  It is the largest area to be turned over to ecological restoration.  Excavation of the old outfall line is complete except for a section under Rt.128. Bill said that Cell 4 of the on-site disposal facility (OSDF) has been completed.  The placement of soils in the OSDF will continue through the winter months and a system has been set in place to prevent the soil from freezing.  There are one million cubic square yards to be moved to the OSDF this season.

Bill continued that the Consolidated Advanced Waste Water Treatment (CAWWT) construction should be completed by end of February, 2005.  He explained that there were 22.9 pounds of uranium discharged to the Great Miami River in December of 2004, and that they are under the 600 limit for the year 2004.  There have been 2.44 billion gallons of water extracted from the Great Miami Aquifer.  Bill explained that there was a bypass of water treatment due to recent heavy rains, but the bypass was suspended on the evening of January 7th.

Con Murphy explained that they are dropping the weir boxes on the side of the silo, and will then remove as much waste as possible.  The silo will be flushed out, and then the bottom will be grouted to ensure a safe D&D process. The plan to grout the bottom of Silo 1 has been completed and the work will commence soon.  The CAB watched a short video showing the empty interior of Silo 1.

Con explained that there is no heel at the bottom of the silo.  A sump pump will be used to remove as much waste as possible from the bottom of the silo, and sluicing water will be used to rinse.  An estimated 2 inches of residual wastewater will remain on the silo floor.  A device similar to a large hammer will be used to remove the weir boxes from wall, and approximately 40,000 gallons of clean water will be used to do the final rinse.  Using sluicing guns, a low-strength grout will be used to stabilize any residual on the bottom of the silo.

Con continued that they are now focused on finishing Silo 2.  The process has not gone as smoothly as Silo 1, due to debris that interfered with the pump and a layer of crust that had to be removed.  Also, the sluicing generated huge amounts of foam, which obscured vision.  Graham Mitchell was able to get Procter and Gamble (P&G) to help resolve this problem.  There was also a blockage in the pump line due to freezing.  A valve had to be repaired, and sluicing nozzles had to be replaced.  He explained that during the sluicing process, they must pause to allow the solids to settle out of the water.  Dirt from around the silos will be sampled and if it meets the Waste Acceptance Criteria (WAC), it will be put in the On-Site Disposal Facility (OSDF).  The silo will be demolished and then mixed with the pits material to meet the Envirocare WAC.  Con stated that he was pleased with the progress of shearing the bridgework that sat above silo 1 during the removal of the waste.  400 tons of steel will be disposed of, and there has been only one minor injury during the operation.

Steve Depoe reiterated that DOE and Fluor should document the story of the silos project and get that out to the community.  Con responded that they would like to make a film of some kind.

The CAB watched a video of the second water tower coming down.  This was the last prominent feature of the past site skyline to be removed.

Bill Taylor explained that the work on Silo 2 is 30% complete, and that Silo 3 remains on standby. A management review of Silo 3 is forthcoming, so that when the disposal contract is awarded, work can begin.  He said that they received bids on the storage of silos material, and that DOE intends to award contracts at end of January.  In response to a question from Lisa Crawford, he stated that when the contracts are awarded, all of the details would become public record and could be shared with the community at that time. The vendor must have a license for the service they want to provide, and the recent explanation of significant difference (ESD) for the Record of Decision states that the waste must not come back to Fernald.

Ken Alkema explained that vendors had the option of bidding on storage or disposal only, or storage with disposal within a certain amount of time.  Bob Tabor asked if a company bid on disposal only, could they apply for a license after the contract was awarded.  Ken responded that they could apply later, but they must have a license for the work they want to do at the time of award.  The disposal contract will not be awarded until the facility has the appropriate license.

Bill continued that 850,000 tons of materials have been removed from the Waste Pits.  They are continuing to replace the bolsters on some of the train cars in order to prepare the rail fleet.  He hopes to have that complete within one month.   He also explained that 211 items, valued at $632,000, have been dispersed through the Community Reuse Organization.

Graham Mitchell stated that Chris Jones is leaving Ohio EPA.  He continued that The Ohio Environmental Covenant Act was recently passed and signed by the Governor.  It was moved very quickly through legislature, and Graham’s office was barely aware that the Act was in progress.  The Act will allow the state to have a say on properties not cleaned up for free release.  This allows the state to monitor institutional controls, and adds another layer of protection for the public.  Ohio EPA will work with the attorneys to determine what this means to sites like Fernald.  Graham explained that although the Act is effective now, there would likely be amendments to revise it over the next year.  Lisa stated that there should have been some public involvement process in forming the Act.  Doug Sarno stated that the CAB should track this closely.

Gene Jablonowski stated that the Silos ESD is expected to be signed by mid-January.  This would allow DOE to move forward with awarding a contract for storage options.

# Soil Pile 7

Con Murphy explained that Soil Pile 7 consists of soils from below the production buildings and from beneath the waste pits liners.  He handed out a sheet explaining the composition of the soil pile, and comparisons of the materials to other materials from the site.  The work plan for Fernald states that material above the OSDF WAC must go off site.  He explained that there was some discussion as to whether this material could go to the OSDF, since much of it meets the WAC.  The regulators opposed this.  The total cost of moving Soil Pile 7 to Envirocare by train is $25 million.

Con explained that it is difficult to discriminate between small contamination amounts in a large area of mostly clean soil.  He explained that the rail cars are tied up with waste pits removal, and that they must acquire more cars to move the soil pile.  The site is also planning to use packaging that would help to reduce costs.  The material will be shipped in a zipped, soft-side container placed in a gondola car.  There will be no cover on the train car.  Waste pits will continue going out in same configuration as before, with a hard lid on each train car.

Ken Alkema used photos on the handout to explain how the packaging will work. He said that 18,000 shipments in the Complex have used this packaging without incident.  In response to a question from Jim regarding possible vandalism, Con explained that someone would have to get on top of the car and use a very sharp knife to open the packaging.  The waste will be on a dedicated train that is constantly moving.  There have been no incidents of vandalism over the past 4 years.  He also explained that the bags would go straight into the Envirocare disposal cell, and that they meet the Department of Transportation (DOT) shipping requirements.

Bob Tabor expressed concern about the big picture.  He asked if there was a risk of putting the soil into the OSDF.  Johnny Reising responded that they discussed that option with the EPAs, but there is above-WAC material in the pile.  It was agreed that the soil would be moved off site.  Lisa expressed the importance of publicizing this effort to the community, so that they know to expect rail cars without lids.

# Stewardship Follow-up

Jack Craig of the DOE Office of Legacy Management (LM) explained that they are actively involved with EM, and have frequent meetings.  LM is actively working towards site closure in March of 2006.  Jack reported that Dave Geiser thanked the Stewardship Committee for their attention during his presentation on Thursday night.  Audrey Berry from Stakeholder Relations will be at the February meetings to discuss the Local Stakeholder Organizations (LSO) concept.

Steve Depoe told the CAB that the Fluor Foundation presented Fernald Living History, Inc. (FLH) with a $19,000 donation.  He said that the EPA Superfund Division sent a letter yesterday in response to the Environmental Community Organization letter regarding the Education Facility.  EPA lent its support for an on-site facility, but says that the decision to approve this facility for the site rests with DOE.  Jim explained that it is important to pay attention to their specific language because they explain how to make things happen.

Pam and Doug expressed that education must be framed as an institutional control.  Gary Stegner stated that partnerships were a critical part of Dave’s presentation.

Doug told the CAB that Dave Geiser had discussed how partnerships fell into place at Weldon Spring once cleanup was complete. Doug explained that he, Sue Walpole, and David Bidwell were exploring the different messages needed to attract potential partners to the site.  Bob expressed the need to pass the baton to a transitional group to keep the project moving forward.  Doug explained the importance of clarity on what the site should be post-closure.

Pam told the group that the artifacts could stay in place until 2006, leaving another year to make decisions.  Gene Willeke reiterated the importance of diverse funding for the post-closure site.

Steve stated that the last volume of the Legacy Management and Institutional Controls Plan (LMIC) addressed the subject of historical resources but did not go far enough to define the kinds of resources that were necessary.  He stated he is looking forward to reviewing the next version of the LMIC in March.  The next FLH meeting will be held on March 7th.

# Discussion of FCAB History Project

David Bidwell led the Board through a discussion of a draft outline for a FCAB history project.  During its September 2004 retreat, the FCAB determined it was important to capture the full story of the FCAB and its history.

First, the group discussed the intended audiences for a FCAB history.  Suggested audiences included future generations, so that they can understand the decision-making process undertaken at Fernald.  The FCAB also serves as an example to future generations so that the community can provide value to decision-making for contaminated sites.  The FCAB also felt that DOE, other governmental agencies, and private industries (particularly nuclear industries) that might face similar cleanup challenges would be important audiences.  Board members further suggested that students of public participation—including scholars and practitioners—would find value in the FCAB history.

The group reviewed a draft outline of a FCAB history and brainstormed messages they felt would be important to include.  These messages, recorded on flip charts by David, included benefits of the FCAB, what contributed to success of the Board, and lessons learned.  David will use the results of this brainstorm to expand on the outline and identify the kind of information resources that are needed to complete the project.  Examples of these messages are listed below:

- FCAB input resulted in cost savings and more effective decisions

- The FCAB process helped to educate DOE and regulators

- The FCAB helped create a perception of openness within the community

- The FCAB assumed a leadership role on many issues, including long-term stewardship

- The FCAB helped the community overcome skepticism regarding DOE and the cleanup

- The FCAB provided a process, rooted in information sharing, for tackling controversial issues

- FCAB meetings provided a teamwork-focused environment in which the public, regulators, contractors, and DOE could work together to solve problems

- The FCAB was instrumental in setting cleanup levels for the cleanup, which were based on future uses of the site and reduced the total cost of the project

- The FCAB did not take a NIMBY approach to the cleanup; rather, it reached out to other states during decision making and supported a balanced approach

- The consistency of FCAB membership retained institutional knowledge, created efficiencies in addressing new issues, and sustained a high degree of commitment among all members

- The FCAB carefully set its priorities and chose issues it wanted to address, rather than trying to consider all possible topics

- Within the Fernald community, there was an understanding that each organization (FCAB, FRESH, F-CHECK, Fernald Health Effects Subcommittee) would focus on different issues (i.e., there was a clear division of labor)

- Early on, members of DOE Headquarters championed the FCAB

- Members of the FCAB showed a willingness to defend its decisions among their peers

- FCAB members have been willing to put aside personal differences for benefit of the group; there was a willingness to accommodate diverse views

- At the very beginning, the FCAB developed a set of common values and ground rules

- The FCAB approached cleanup decisions through a framework based on the future use of site

Board members suggested that what did not work well should also be noted in the FCAB history.  Examples cited during the discussion include a low level of involvement by county and local governments and the dwindling number of FCAB members over time.

David suggested that the history could be organized around “social goals” devised by a researcher at Resources for the Future, Tom Beierle.  These goals include: 1) incorporate public values into decisions; 2) improve substantive quality of decisions; 3) resolve conflict among interests; 4) build trust in institutions; and 5) educate and inform the public.  Members suggested that the FCAB has achieved two additional goals: improved implementation and education of all stakeholders (e.g. regulators and DOE).  FCAB members also stated that a FCAB history should include a bibliography and/or examples of key documents.

David asked what format should be used to record the history.  The FCAB agreed that some sort of written report should be developed, but it would be good also to create an audiovisual component, such as a DVD or CD-ROM.  Members noted that a CD can hold both video and text files and could be easily reproduced.  David stated that it could be useful to have a small group of FCAB members work closely on this project.

# Other

Sue Walpole stated that many of the FCAB members’ security badges have expired, and asked the CAB to return the old badges to her.  She will mail new badges to the members.

Meeting adjourned.

# Next Meeting

The next meeting of the FCAB will be held on Saturday, February 12 from 8:30 a.m. to 12:00 noon at the Morgan Township Administration Building.

James Bierer                                                         Date

Fernald Citizens Advisory Board Chairman

Gary Stegner                                                         Date

Deputy Designated Federal Official