## Other Projects

FTA has taken a new approach to allocating limited resources for other projects in FY 2006 that better reflects the level of certainty about project readiness, and better aligns the project development process and funding cycle.  FTA proposes reserving $158.58 million for a group of six New Starts candidate projects that are rated Recommended or higher, do not have a Low cost effectiveness rating, and are currently in final design or expect to be in final design in early calendar year 2005.

By reserving funding for this group of projects without specifying a particular amount for any single project at this time, project sponsors will be able to better align their project development process with the Congressional appropriations cycle.  This will also allow FTA to take advantage of its project oversight and risk management activities to make project-specific recommendations when Congress is considering appropriations decisions.  FTA does not anticipate that every project identified below be ready to be recommended for funding in FY 2006.   Highlights of these projects are provided below.

### CA: San Diego Mid-Coast LRT Extension

The San Diego Association of Governments (SANDAG) is proposing to construct and operate a 3.4-mile extension of its existing Blue Line.  The extension will run from the Old Town Transit Center (OTTC) to Balboa Avenue in the Claremont/Mission Bay area of northwest San Diego.  The Mid-Coast LRT alignment parallels Interstate 5 (I-5), the only continuous major north-south spine between the northwest San Diego area and downtown.  Topographic constraints in the corridor (canyons and mesas to the west, Mission Bay to the east) limit options for transportation improvements, resulting in increased pressure on I-5 to serve both long- and short-distance trips.  This, in turn, results in congested conditions during and beyond peak travel hours, with more congestion projected for the future.

By providing an additional transportation alternative along the I-5 corridor, the project is anticipated to result in over 2,800 weekday hours of travel time benefits by 2025.  There are approximately 18,000 existing jobs located within ½ mile of the proposed stations, with 20,500 jobs forecasted by 2025.  The project provides direct access to downtown San Diego, which contains over 77,000 jobs.  SANDAG estimates that the project will carry 10,500 trips each weekday, including 4,500 new daily riders, by 2025.  San Diego is designated a serious non-attainment area for carbon monoxide and particulate matter, a severe non-attainment area for eight-hour ozone, an extreme non-attainment area for one-hour ozone and a maintenance area for nitrogen oxide.

FTA approved SANDAG’s request to enter preliminary engineering for the project in September 1996.  A Record of Decision on the project was issued in August 2001.  SANDAG is expected to request FTA approval to advance the project into final design in early 2005, upon updating its travel forecasts, capital cost estimate, implementation schedule, and financial plan.  Revenue operations are planned for 2008.

The capital cost for the project is estimated to be $131.6 million, of which SANDAG is seeking $65.8 million, or 50 percent, in New Starts funds for the project.  Through FY 2005, Congress has appropriated $13.30 million for the San Diego Midcoast Corridor LRT project.

### CO: Denver/West Corridor LRT

The Regional Transportation District (RTD) is completing preliminary engineering on a 12.1-mile light rail transit (LRT) project with 12 stations. The West Corridor LRT project would connect with the existing Central Corridor light rail line in downtown Denver near Auraria Station.  At this location, the West Corridor would also connect with the Central Platte Valley light rail extension, which also serves lower downtown.  The West Corridor line would extend from the vicinity of Colfax Avenue and Interstate 25 and run along the former Associated Rail right-of-way and along US 6 to US 6/US 40 in Jefferson County, Colorado.  The West Corridor LRT would provide connections to the second-largest employment center in the Denver metropolitan area, the Denver Tech Center, via the Southeast Corridor light rail line currently under construction.  The project is also intended as a high-capacity transit alternative to West 6th Avenue, which carries the second highest traffic volume in the region.  Regional projections indicate that local traffic will increase 20 percent by 2025, and population and employment will increase by approximately one-third.

The project is designed to improve transit travel times in the corridor, with approximately 5,700 hours of travel-time savings each workday, and increase transit connectivity to regional employment centers currently underserved by public transportation.  The West Corridor will support 30,000 current jobs within a ½-mile of the proposed stations, and employment in these areas is projected to increase to 41,300 jobs by 2025.  By 2025, ridership along the corridor is expected to be 28,700 average weekday boardings, 4,700 of which will be new daily riders.  The Denver region is designated a maintenance area for carbon monoxide.

FTA approved RTD’s request to enter preliminary engineering on the West Corridor LRT project in March 2001.  A Final Environmental Impact Statement was completed in October 2003 and a Record of Decision was issued in April 2004.  A request for entry into final design is expected in early 2005.   Revenue operations are proposed to commence in 2013.

The capital cost for the project is estimated to be $561.9 million, of which RTD is seeking $249.0 million, or 44 percent, in New Starts funds for the project.  To date, no funding has been appropriated by Congress for this project.

### NY: New York/Second Avenue Subway MOS

The Metropolitan Transportation Authority (MTA) and the New York City Transit Authority (NYCT) have completed preliminary engineering on a 2.3-mile, three-station rail minimum operable segment (MOS) known as the Second Avenue Subway MOS project.  This project will serve North America’s busiest transit corridor, providing extended service between Brooklyn, 96th Street, and Second Avenue.  The proposed project is intended to reduce excessive overcrowding conditions on Manhattan’s only full north-south passenger rail line (the Lexington Avenue Line (LAL)), improve service reliability on the LAL, and improve mobility for commuters on Manhattan’s East Side.

By reducing overcrowding on the existing LAL and improving service reliability, the Second Avenue Subway MOS project is expected to result in 63,600 hours of travel-time benefits each weekday.  There are a total of 243,700 jobs within a ½ mile of the proposed stations.  By 2025, employment near the stations is expected to be over 263,600 jobs.  By 2025, it is projected that the Second Avenue Subway MOS project will carry 202,000 average weekday riders, including 5,000 new daily riders.  The New York City area is designated a moderate non-attainment area for 8-hour ozone and particulate matter, a severe non-attainment area for 1-hour ozone and a maintenance area for carbon monoxide.

In December 2001, FTA approved an eight-mile project into preliminary engineering.  MTA/NYCT developed a plan to divide the extension into minimum operable segments that would be forwarded as separate projects.  A Final EIS for the full project was completed in April 2004.  In July 2004, FTA issued a Record of Decision.  MTA has submitted a final design request for the first MOS, which FTA is currently reviewing and expects to be able to approve in early 2005.  Revenue operations are proposed to commence in 2011.

The capital cost for the project is estimated to be $4.3 billion, of which the MTA/NYCT is seeking $1.3 billion, or 30 percent, in New Starts funds for the project.  Through FY 2005, Congress has appropriated $8.92 million for the Second Avenue Subway MOS project.

### OR: Washington County/Wilsonville to Beaverton Commuter Rail

The Tri-County Metropolitan Transportation District of Oregon (TriMet) in conjunction with Portland Metro, the Oregon Department of Transportation (ODOT), Washington and Clackamas Counties, Oregon, and the cities of Wilsonville, Tualatin, Tigard, and Beaverton, is proposing a 14.7-mile commuter rail project in the Wilsonville-Beaverton corridor.  The proposed project, which entered into final design in May 2004, would operate along portions of existing Union Pacific Railroad (UPRR) tracks and connect to TriMet’s existing Westside MAX light rail transit (LRT) system at the Beaverton Transit Center (BTC).  The proposed project also includes the purchase of four passenger railcars, and the construction of five stations, vehicle maintenance and dispatch facilities, and four park-and-ride lots.  The project is intended to connect rapidly growing suburban communities in western Washington County and to shape future development in the corridor.

The project sponsor estimates that 1,200 hours of travel-time savings will be generated each weekday by the proposed project, as compared to local and express bus service.  Currently, there are 29,800 jobs located within a ½-mile of the proposed commuter rail stations, and this number is projected to increase to 38,400 jobs by 2020.  Metro estimates that the project will carry approximately 3,000 average weekday riders, including 1,900 daily new riders, by 2020.  The Wilsonville and Beaverton areas are designated as maintenance areas for carbon monoxide and 1-hour ozone.

In July 2000, FTA approved Washington County’s request to enter preliminary engineering as an “exempt” New Starts project.  During preliminary engineering, the project cost increased in response to UPRR’s requirement that the railroad right-of-way be purchased (versus leased), thus triggering a request for more New Starts funding and a loss of the project’s exempt status.  FTA approved the project into final design in May 2004.  TriMet is updating the project capital cost estimate to reflect a 60 percent level of design.  FTA will perform a risk assessment on the project in early 2005 to further assess the reasonability of the cost estimate and project.  Revenue operations are proposed to commence in 2007.

The capital cost for the Wilsonville to Beaverton Commuter Rail project is estimated to be $104.1 million, of which the project is seeking $51.8 million or 50 percent in New Starts funds.  Through FY 2005, Congress appropriated $16.56 million to the Wilsonville to Beaverton commuter rail project.

### TX: Dallas/Northwest-Southeast Light Rail MOS

Dallas Area Rapid Transit (DART) is completing preliminary engineering on a 20.9-mile, two-segment extension of its light rail transit (LRT) system, with 16 new stations.  The Northwest (NW) segment will extend 10.7 miles from the Dallas central business district (CBD) to the city of Farmers Branch.  The Southeast (SE) segment will extend 10.2 miles from the CBD to Buckner Boulevard.  The NW and SE LRT alignments would be connected through the existing four-station CBD Transitway Mall.  The NW segment generally parallels Interstate 35 East, a major north-south and North American Free Trade Agreement cargo route.  The SE segment, located entirely within the city of Dallas, contains a highly transit-dependent population.  By providing fixed-guideway service to link residents in the SE segment to the Dallas CBD and the employment areas in the NW segment, the project would offer a more reliable alternative than existing bus service, improve travel times in the corridor, and increase mobility and accessibility in the corridor and region.

DART estimates that 13,200 hours each weekday of travel-time savings will be generated by this project.  Currently, there are 121,900 jobs located within a ½-mile of the proposed light rail stations; that number is projected to increase to 148,500 jobs by 2025.  DART estimates that the Northwest/Southeast Light Rail MOS project will carry approximately 45,900 average weekday riders, including 10,700 daily new riders, by 2025.  The Dallas region is designated as a serious non-attainment area for 1-hour ozone.

FTA approved the project into preliminary engineering in July 2001.  DART completed Final Environmental Impact Statements for each segment in October 2003 and FTA issued Records of Decision in February 2004.  DART plans to submit a final design request for the combined Northwest/Southeast Light Rail MOS in early 2005.  Revenue operations are proposed to commence in 2011.

The capital cost for the project is estimated to be $1.49 billion, of which DART is seeking $700 million or 47 percent in New Starts funds for the project.  Through FY 2005, Congress has appropriated $9.43 million for the Northwest/Southeast Light Rail MOS.

### UT: Salt Lake City/Weber County to Salt Lake City Commuter Rail

The Utah Transit Authority (UTA) is proposing a 43-mile, eight-station commuter rail line that will connect the communities of Pleasant View, Ogden, Clearfield, Layton, Bountiful and the Salt Lake City downtown area.  A high rate of population and employment growth is projected for communities located along and on either end of this proposed commuter rail line.  The commuter rail system will utilize existing railroad tracks that parallel Interstate 15.  Approximately 6,300 park-and-ride spaces would be built at the transit stations to expand the transit catchment area beyond the immediate corridor.  Bus and LRT connections would further serve other travel markets, including Weber State University, Hill Air Force Base, Freeport Center, the University of Utah and the Medical Center.  By improving the reliability and speed of public transportation, the Weber County to Salt Lake City Commuter Rail project will help address the problem of increased travel demand in this corridor as part of a multimodal solution.

By expanding transportation capacity within the I-15 corridor, the Weber County to Salt Lake City Commuter Rail line will generate an estimated 6,400 hours in travel time benefits each weekday.  Currently, there are 35,400 jobs within a ½-mile of the proposed commuter rail line stations, with a projected 44,300 jobs by 2030.  The Utah Transit Authority estimates that the project will carry approximately 11,800 average weekday riders, including 6,100 daily new riders, by 2025.  Salt Lake City and Ogden City are designated maintenance areas for carbon monoxide; Salt Lake County and Davis County are designated maintenance areas for one-hour ozone; and Salt Lake County and Ogden are designated non-attainment areas for particulate matter.

FTA approved UTA’s request to enter preliminary engineering in December 2003.  A Draft Environmental Impact Statement (EIS) was completed in April 2004.  A Final EIS is anticipated in early 2005 followed by a Record of Decision.  UTA plans to submit a final design request for the Weber County to Salt Lake City Commuter Rail in early 2005.  Prior to advancing into final design, all NEPA documentation must be completed and UTA must resolve any Americans with Disabilities Act (ADA) issues and continue to ensure that the commuter rail project maintains sufficient cost effectiveness.  Revenue operations are proposed to commence in 2008.

The capital cost for the project is estimated to be $581.4 million, of which UTA is seeking $466.8 million or 80.3 percent in New Starts funds for the project.  Division H of the Consolidated Appropriations Act, 2005, permits UTA to count completed and future transportation expenditures to meet the local financial share matching requirements for this commuter rail project.  Therefore, FTA has not rated the proposed New Starts share of this project but has given the project an overall financial rating of Medium based on UTA’s capital and operating plans.  Through FY 2005, Congress has appropriated $21.72 million to the Weber County to Salt Lake City Commuter Rail project.