# 1   What is Partnering?

# 2   Getting Acquainted

# 3   Team Building Principles

4   Issue/Dispute Resolution

5   Home-building Process

# 6   Formalizing the Partnership

7   The Promise/Public Declaration

- Presentation of Certificate

- Notes

Revised May 2006

1

WHY PARTNERING?

- Establishment of effective lines of communication.

- Establishment of trust between the individuals on the project.

- Personal acquaintance of the key individuals on the project.

- Addressing issues up front that may lead to disagreements, disputes, claims and litigation if they are left unaddressed.

- Establishment of a process for resolution of disagreements.

- Commitment by all major project participants to a charter establishing each individual’s intent to work in good faith within the content of the partnering approach.

2

History of Partnering and it’s use in Colorado’s Mutual Self Help Program

Partnering was a management concept that was developed by the construction industry throughout the United States over the last 10 – 15 years.  Many organizations fed up with the conflict orientation of the industry are now turning to this innovative approach to the construction process.

Referred to as a return to the “old way” of doing business - of putting the “handshake” back into the process, partnering promises to dramatically change the course of how people do business now and into the next century.  It embraces the concept of honor, integrity and working together in ways which allow more to be accomplished by two or more individuals working together than each person or group of people working separately in order to complete difficult and challenging projects.

In Colorado we were experiencing similar problems with conflict orientation between Rural Development and the sponsors in the early 1990s.  Families were also having trouble with our sponsors, as well as our field offices.  Colorado decided to do an assessment of a particularly troubled project and decided to pursue the partnering concept.  In 1994, we began the Partnering Process by first using consultants and then making this management concept integral to our own staff’s expertise.

3

Colorado has developed a Partnering Process that emphasizes four cornerstones:   Communication, Teamwork, Conflict Resolution, and Commitment between all the parties involved.  Those parties are Rural Development (the State Director, the Housing Director, and field office staff), the Sponsor, families, and our Technical Assistance Consultant (RCAC).  These  Partnering cornerstones have been critical in making Mutual Self Help a showcase in our State.

We invite you to get actively involved as we explore each one of these cornerstones today, and throughout the construction process.  We believe you will find that the Partnering Process teaches us how to work together towards achieving common goals.

4

Meet Your Neighbors

Who we are?

- Names

- Occupations

- Interests

Roles

- What do we see as our part or contribution to the home-building process?

Goals

- What are the goals we want to accomplish?

Concerns

- What concerns do we have?

5

TEAM BUILDING PRINCIPLES

6

“People live up to the level they are trusted and down to

the level they are distrusted.”

Unknown Author

7

FRAMEWORK FOR EXTRAORDINARY PARTNERING

FROM:							TO:

( Assumptions				( Facts

( Opposing				    	( Working Together

( Self						( Team

( Talking to make a point	     	( Speaking up to help

and being right                              make things work

better

8

PARTNERSHIPS IN A MUTUAL SELF

HELP PROGRAM

The times I have experienced full partnership with other people were:

The way I would describe or characterize those interactions are:

HIGHLY EFFECTIVE			PARTNERSHIP

PARTNERSHIPS		       	BREAKDOWN

9

CONTRIBUTIONS TO

THE GAME

10

A thought which does not result in an

action is nothing much, and an action

which does not proceed from thought is

nothing at all.

George Bernanos

11

TEAMS

Answer the following true/false questions.

T	F

- Team leaders emphasize each member’s involvement and expect that

person to take responsibility for his/her contributions.			____	____

- People are more productive when they feel a sense of ownership of the

task or of the organization.						____	____

- Construction supervisor’s teach skills for homebuilders and coach them to

apply what has been learned.						____	____

- Teams are more concerned with getting positive results than they are

with “turf” considerations.						____	____

- Trust is a minor factor in most team situations.				____	____

- Competition in a team is healthy if it is properly controlled

and quickly resolved. 							____	____

7.    Open communication in a team will promote understanding, a recognition

of individual differences and encourage mutual support.			____	____

8.   Teams participate in decision making but recognize their construction

supervisor must act on his or her own if a consensus cannot be reached

or there is a crisis.								____	____

9.   Successful teams have little need for recognition, acknowledgment

or praise.									____	____

12

ASSUMPTIONS

Please read the following stories and decide if the statements made about the stories are true (T), or false (F) or an assumption (?).  Circle your answer in the margin.

Story 1

You are late one evening and see that the lights are on in your living room.  There is only one car parked in front of your house and the words “Harold R. Jones, MD” are spelled in small gold letters across one of the car’s doors.

1.  The car parked in front of your house has lettering on one of it’s doors. 	T	F	?

2.  Someone in your family is sick.						T	F	?

3.  No car is parked in front of your house.					T	F	?

4.  The car parked in front of your house belongs to a man named  Jones.	T	F	?

Story 2

A businessman has just turned off the lights in the store when a man appeared and demanded money.  The owner opened the cash register.  The contents of the cash register were scooped up and the man dashed away.  A member of the police force was promptly notified.

1.   A man appeared after the owner had turned off the lights in the store.	T	F	?

2.  The robber was a man.							T	F	?

3.  The man did not demand money.					T	F	?

4.  The man who owned the store opened the cash register.			T	F	?

5.  Someone opened the cash register.					T	F	?

6.  While the cash register contained money, the story doesn’t say how much. 	T	F	?

13

SITUATIONS WHICH MAY OCCUR DURING YOUR HOME-BUILDING PROCESS

- The plumbers were working on the house.  The tub has a hole in it.  		T	F	?

The plumbers broke the tub.

2.     My house was the first one started.  It will be the first one finished.		T	F	?

3.     The Construction Supervisor will always be on site when the families 		T	F	?

are present.

4.     I can contact the sub-contractor to make changes to my home.  (i.e.		T	F	?

additional outlets, speaker wire, additional lighting, outlets moved to

accommodate my TV Shelf).

5.    The bills for materials and work are reviewed by the Construction 		T	F	?

Supervisor, the bookkeeper and the RD staff, before I sign, therefore, I

don’t have to check them to make sure they are right.

6.    My volunteers must be willing to work on all homes, however, their hours 	                T	F	?

will be credited to me.

7.    I’ll be working only on my house when I’m on the site.			               T	F	?

8.    If I don’t put in my hours, the rest of the families will finish the house.	               T	F	?

9.    I have to put in at least 50% of the required hours each week.  I can not 		T	F	?

use all volunteer hours.

10.  Two Homeowners put up siding on one house; so they will be putting up 		T	F	?

the siding on all the houses.

11.  I can’t see anyone on site so I will go home.  No one must be working today	. T	F	?

12.  Our group will always be working on the homes at the same time. 		T	F	?

13.   I can move my stuff into my garage before my home is finished. 			T	F	?

14.  The Construction Supervisor inspects all the delivered materials for damage,	 T	F	?

therefore, I don’t have to.

15.  No one can move into the homes until the entire group is finished on 		T	F	?

their homes.

16.   If I don’t get it done, the construction supervisor will finish it for me. 		T	F	?

17.   I can stay in the program no matter what I do, since I took out the loan.		T	F	?

14

ACCOUNTABILITY

Accountability is taking responsibility before the fact, rather than after the fact.

It is taking a stand, and standing by it.

When those who are accountable are right, they take the credit.  When they’re wrong, they take the heat.

It’s a fair exchange.

Accountability is a way of working.

Those who practice it have an unspoken respect for each other.

And a visible disdain for the absentminded apologizers, mumbling excuse-makers, and trembling fence-sitters who run from integrity as if it were the plague.

McCann/Erickson, 1987

15

COMMUNICATION

How do we communicate?

_____%  	Body Language

_____%		Voice Tones

_____%		Words

100%

Source:  Extraordinary Customer Service from Rural Development Training.

16

VERBAL LANGUAGE

WORDS/VOICE TONES

How do you emphasize or distinguish meaning?

WHAT WORKS 	                     WHAT DOESN’ T WORK

17

NON VERBAL LANGUAGE

BODY LANGUAGE

What signs, symbols, or gestures are you demonstrating?

WHAT WORKS 	                WHAT DOESN’T WORK

18

LISTENING

Listening is a rare happening among human beings.  You can not listen to the word another is speaking if you are preoccupied with your appearance or with impressing the other, or are trying to decide what you are going to say when the other stops talking, or are debating about whether what is being said is true or relevant or agreeable.  Such matters have their place, but only after listening to the word as the word is being uttered.

Listening is a primitive art of love in which a person gives him or herself to another’s word, making him or herself accessible and vulnerable to that word.

William Stringfellow

On Listening

Ask yourself:

- How do I listen?

- What do I listen for?

19

ATTITUDE

“The longer I live, the more I realize the impact of attitude on life.  Attitude, to me, is more important than facts.  It is more important than the past, than education, than money, than circumstances, than failures, than successes, than what other people think or say or do.  It is more important than appearance, giftedness or skill. It will make or break a company ... a church ... a home.  The remarkable thing is we have a choice every day regarding the attitude we will embrace for that day.  We cannot change our past ... we cannot change the fact that people will act in a certain way.  We cannot change the inevitable.  The only thing we can do is play on the one string we have, and that is our attitude ... I am convinced that life is 10% what happens to me and 90% how I react to it.  And so it is with you ... we are in charge of our attitudes.”

by Charles Swindoll

20

Broken Squares

“SKILLS IN COOPERATION”

Ground Rules:

- NO TALKING

- NO BODY LANGUAGE

- NO POINTING, WINKING

- CAN GIVE, NOT TAKE

- ALL SQUARES MUST BE THE SAME SIZE

________________________________________________

What Did Everyone Learn?

When we work together, we can build our home

and our community together.

21

ISSUE/DISPUTE

RESOLUTION PROCESS

“The issue dispute process is a useful tool for everyone involved to help address differences that can arise during construction while maintaining the sense of partnership within the group.”

Jamie Spakow

Housing Programs Director

USDA Rural Development

22

ISSUE\DISPUTE RESOLUTION PROCESS

23

HOW TO HAVE DIFFICULT CONVERSATIONS

& CREATE  WIN-WIN SOLUTIONS!

Stay focused on the problem.  NOT the person.

Own your part of the conflict.  Do not blame the other person.

Clearly state what you want/need from the other person.

Ask what the other person wants/needs from you.

Seek options.  Put away your first choice if necessary and look for new ideas.  Brainstorm, writing down all ideas.

Ask clarifying questions.  Try to really hear the other’s point of view, not “sell” yours.

Evaluate all options with a plus or minus.  Discuss only those options you both agree would be acceptable.

Choose an option and put a new agreement in place.  ACT as though you trust the other person.

Set a date to check with the other person to see if the agreed upon solution is working.

Used with permission of:  The Conflict Center, 4140 Tejon Street, Denver, CO 80211, (303) 43304983, (303) 433-6166 FAX, email:  conflictct@aol.com

24

Using “I” Messages

This is a good technique for defusing anger.  By expressing your concerns in terms of how they affect you

I feel . . .

Explain how it makes you feel.

When . . .

Describe what offending behavior makes you feel this way.  				     when offending behavior makes you feel this way

where offending behavior makes you feel this way

Because . . .

Explain why the offending behavior makes you feel this way.

By using the following steps, you invite the other party to help you problem solve:

1.  Ask the person for their time.

Ex.  “Do you have a few minutes so that we can talk?  Thanks, I appreciate that.”

2.  Describe the offending behavior to them.

Ex.  “You seem to be arriving often at the job site late.”

3.  Tell them how it makes you feel.

Ex.  “When you are late to the job site it makes me feel that you aren’t concerned about the rest of us and it makes me angry.”

4.  Ask for a change and brainstorm ideas. (SOLUTION)

Ex.  “I think it would be better for all of us if you were to arrive at the agreed upon time.  Is there anything I can do to help you make it here on time?  What changes could you make in your schedule to make that happen?”

25

THE HOME-BUILDING PROCESS

- Address homeowner concerns

- Safety

- Be careful on site and be aware of others

- Keep the site clean

- Proper use of tools

- Wear proper clothing

- Work hours, scheduling, and tracking hours worked

- Volunteers

- Family members, ages

- Protect and return unused materials for credit

- Bill paying process

- Inspect all materials for damage

- Review bills for accuracy

- Schedule time with Sponsor to sign checks

- Don’t sign checks without agreement for purchase

- No changes to plans and specs

- Not custom homes

- Choices we have to individualize

- Floor plan		- Paint colors	- Plumbing fixtures

- Floor covering		- Cabinets		- Countertops

- Light fixtures 		- Siding		- Landscaping

26

- Role of the Construction Supervisor

- Teacher			- Mentor

- Counselor			- Scheduler

- Problem solver		- Advisor to contain costs

- Subcontractors/Suppliers

- Construction supervisor deals with subcontractors, not the homeowners

- Family labor must be accomplished timely so subcontractors are not delayed, this costs you money

- Contingency Fund

- When and how many dollars can be used to pay towards loan extras, such as decks, storage sheds, etc.

- What if we are over budget?

- Non-Performance of Mutual Self Help Contract

- Loss of contingency money, flexibility

- Asked to leave the program

- Sell to someone else

- Liquidation

- Moving In

- All families move in together, NO exceptions.

- Rural Development’s role in the homebuilding process

- Review budgets		- Dispute resolution

- Co-sign checks		- Loan issues, other than construction

- Inspections

- Testimonies of previous Mutual Self- Help Homeowners

27

*27 PHASES OF CONSTRUCTION

1.  EXCAVATION

2.  FOOTER AND STEMWALL

3.  FLOOR SLAB OR FRAMING

4.  SUBFLOORING

5.  WALL FRAMING SHEATHING

6.  ROOF AND CEILING FRAMING, SHEATHING

7.  ROOFING

8.  SIDING, EXTERIOR TRIM, PORCHES

9.  WINDOWS AND EXTERIOR DOORS

10. PLUMBING ROUGH-IN

11. SEWAGE DISPOSAL

12. HEATING ROUGH-IN

13. ELECTRICAL ROUGH-IN

14. INSULATION, WALLS, CRAWL SPACE, ATTIC

15. DRY WALL

16. BASEMENT OR PORCH FLOOR, STEPS

17. HEATING - FINISHED

18. FLOOR COVERING

19. INTERIOR CARPENTRY, TRIM, DOORS

20. CABINETS AND COUNTERTOPS

21. INTERIOR PAINTING

22. EXTERIOR PAINTING

23. PLUMBING COMPLETE FIXTURES ETC.

24. ELECTRICAL COMPLETE FIXTURES

25. FINISH HARDWARE

26. GUTTERS AND DOWNSPOUTS

27. GRADING, PAVING, LANDSCAPING

* See sponsor handout for specific family labor participation.

28

FORMALIZING

THE

PARTNERSHIP

29

PARTNERING CHARTER

The creation of a charter is one of the cornerstones of partnering.  The charter is nothing more than a mission statement, a common future, a collaborative formation of mutual goals and objectives created by all stakeholders in a project.

The charter includes a commitment statement for the team to cooperate in all matters affecting the project.  This statement is supported by a series of measurable milestones for success that address communication, conflict resolution, performance and results. In essence, the partnering charter outlines the process the team will follow to accomplish building their homes.

The charter’s power stems from the fact that all the stakeholders have signed it as a demonstration of their commitment to the common goals of the partnering team and that they have GIVEN THEIR WORD that they are committed to those goals.

30

PARTNERING  CHARTER

We the partners of the __________   Mutual Self

Help Housing Program commit to:

*

*

*

*

*

*

*

*
*

*

*

*
*

*

*

*
*

*

31

COMMITMENTS AND DECLARATIONS ARE PROMISES THAT

1.  You intend to keep

2.  Are publicly presented

3.  Can be stated in specifics (who, what, where, when, how)

What I Learned Today

What I Appreciate About My New Neighbors

I Commit To

32

COMMITMENT

“Commitment is what transforms a promise into reality. It is the words that speak boldly of your intention and the actions which speak louder than the words.  It is making time when there is none.  Commitment is the stuff character is made of.  The power to change the face of things.  It is the daily triumph of integrity over skepticism.  Coming through time after time.  Year after year after year.  Home after home.”

34

# Text boxes

CONSTRUCTION SUPERVISOR

&

SPONSOR STAFF

SPONSOR STAFF

&

LOCAL RD OFFICE STAFF

LOCAL RD OFFICE STAFF

&

RD STATE OFFICE

HOMEOWNERS

&

CONSTRUCTION SUPERVISOR

HOMEOWNERS

WE ARE A THUNDERSTORM

INDIVIDUALLY,

WE ARE SINGLE DROPS OF RAIN

FALLING SILENTLY INTO THE DUST

OFFERING SCANT PROMISE

OF MOISTURE TO THE THIRSTY LAND

BUT TOGETHER,

WE CAN NOURISH THE EARTH

AND REVIVE ITS HOPE AND DREAMS

TOGETHER

WE ARE A THUNDERSTORM

Amity Gaige

Copyright, Amity Gaige

From the published book, We

Are a Thunderstorm

Presented to:

For participation in the Mutual Self-Help Partnering Session

______________________                                       _______________________

Mutual Self-Help Sponsor 				Rural Development

98% OF PROBLEMS RESOLVED BELOW THIS LEVEL