| OMB Approval No. 2700-0042 |
| --- |
| amendment of solicitation/ | 1. CONTRACT ID CODE | PAGE OF PAGES |
| modification of contract | NAS 9-98100 | 1 | 3 |
| 2. AMENDMENT/MODIFICATION NO. | 3. EFFECTIVE DATE | 4. REQUISITION/PURCHASE REQ. NO. | 5. PROJECT NO. (If applicable) |
| Modification 97 | See Block 16C Below | N/A | N/A |
| 6. ISSUED BY | CODE |  | 7. ADMINISTERED BY (If other than Item 6) | CODE |  |
| NASA LYNDON B. JOHNSON SPACE CENTER Attn: Lawrence A. Kenyon, PCO, Mail Code: BN 2101 NASA Road One Houston, TX 77058 |  |
| 8. NAME AND ADDRESS OF CONTRACTOR (No., street, county, State, and ZIP Code) |
| LOCKHEED-MARTIN SPACE OPERATIONS COMPANY Attn: David F. Bruce, Manager of Contracts 501 Gemini Avenue Houston, TX 77058 |
| CODE |  | FACILITY CODE |  |
| (x) | 9A. AMENDMENT OF SOLICITATION NO. | 9B. DATED (SEE ITEM 11) |
|  | 10A. MODIFICATION OF CONTRACT/ORDER NO. | 10B. DATED (SEE ITEM 13) |
| X | NAS 9-98100 | 10/01/98 |
| 11. THIS ITEM ONLY APPLIES TO AMENDMENTS OF SOLICITATIONS |
|  |  | The above numbered solicitation is amended as set forth in Item 14. The hour and date specified for receipt of Offers |  | is extended, |  | is not extended. |
| Offers must acknowledge receipt of this amendment prior to the hour and date specified in the solicitation or as amended, by one of the following methods: |
| (a) By completing Items 8 and 15, and returning |  | copies of the amendment; (b) By acknowledging receipt of this amendment on each copy of the offor |
| submitted; or (c) By separate letter or telegram which includes a reference to the solicitation and amendment numbers. FAILURE OF YOUR ACKNOWLEDGEMENT TO |
| BE RECEIVED AT THE PLACE DESIGNATED FOR THE RECEIPT OF OFFERS PRIOR TO THE HOUR AND DATE SPECIFIED MAY RESULT IN REJECTION OF |
| YOUR OFFER. If by virtue of this amendment you desire to change an offer already submitted, such change may be made by telegram or letter, provided each telegram |
| or letter makes reference to the solicitation and this amendment, and is received prior to the opening hour and date specified. |
| 12. ACCOUNTING AND APPROPRIATION DATA (If required) |
| 13. THIS ITEM APPLIES ONLY TO MODIFICATIONS OF CONTRACTS/ORDERS, IT MODIFIES THE CONTRACT/ORDER NO. AS DESCRIBED IN ITEM 14.(x) |
| (x) | A. THIS CHANGE ORDER IS ISSUED PURSUANT TO: (Specify authority) THE CHANGES SET FORTH IN ITEM 14 ARE MADE IN THE |
|  | CONTRACT ORDER NO. IN ITEM 10A. |  |
|  | B. THE ABOVE NUMBERED CONTRACT/ORDER IS MODIFIED TO REFLECT THE ADMINISTRATIVE CHANGES (such as changes in paying office, |
|  | appropriation date, etc.) SET FORTH IN ITEM 14, PURSUANT TO THE AUTHORITY OF FAR 43.103(b). |
|  | C. THIS SUPPLEMENTAL AGREEMENT IS ENTERED INTO PURSUANT TO AUTHORITY OF: |
| X | FAR 52.243-2 Alt. II (Apr 84) Changes & FAR 52.232-22, LOF, H.5, Special Provision for Contract Changes |
|  | d. OTHER (Specify type of modification and authority) |
|  |  |  | X |  |  |  |
| E. IMPORTANT: Contractor |  | is not, | x | Is required to sign this document and return | 3 | copies to the issuing office. |
| 14. description of amendment/modification (Organized by UCF section headings, including solicitation/contract subject matter where feasible.) |
| Pursuant to clause H.5, Special Provision for Contract Changes, this action is less than $1.0 million and therefore does not give rise to an equitable adjustment to contract NAS 9-98100 in cost or fee. The estimated value of this work is $950,000. This modification represents full and equitable adjustment for the subject work. The purpose of this modification is to recognize the delay in implementing the NCP NASA Initiative March 1999 until September 30, 2000, in CSLA B.2.A, Tracking, Data Acquisitions and Command Data Services. Changes to the Contract Service Level Agreement is bolded and underlined. |
| Except as provided herein, all terms and conditions of the document referenced in Item 9A or 10A, as heretofore changed, remains unchanged and in full force and effect. |
| 15A. NAME AND TITLE OF SIGNER (Type or print) | 16A. NAME AND TITLE OF CONTRACTING OFFICER (Type or print) |
| Kathy J. Collins, Senior Contract Administrator | Gail L. Boyes, Contracting Officer |
| 15B. CONTRACTOR/OFFEROR | 15C. DATE SIGNED | 16B. UNITED STATES OF AMERICA | 16C. DATE SIGNED |
|  | Original signed by:Kathy J. Collins |  | 6/30/00 | BY | Original signed by: Gail L. Boyes |  | 6/30/00 |
| (Signature of person authorized to sign) |  | (Signature of Contracting Officer) |  |
| NSN 7540-01-152-8070 PREVIOUS EDITION UNUSABLE | 30-105 JSC MS Word (Aug 95) | STANDARD FORM 30 (Rev. 10-83) Prescribed by GSA FAR (48 CFR) 53.243 |

| Table B.2.A-4.1.0 CSOC IOA Interdependencies |
| --- |
| Development Requirement | DP1 | NASA Development Initiative | Technical Performance | NASA Initiative Complete |
| Consolidate the logistics management at the CLF warehouse facility to a lower cost region of Baltimore’s industrial area. Implement a full bar-coding capability. | N/A | N/A | N/A | N/A |
| Consolidate WSGT and STGT TOCC’s into a single, unified CTOCC and remote control of the WSGT from the STGT. Implement the RTODS COTS product for TDRSS OD/OP generation. Implement COTS finite-state modeling system for automation of TDRSS flight and ground | 10/99 | Year 2000 | Update systems to support YR2000 dates | 3/99 |
| Consolidate WSGT and STGT TOCC’s into a single, unified CTOCC and remote control of the WSGT from the STGT. Implement the RTODS COTS product for TDRSS OD/OP generation. Implement COTS finite-state modeling system for automation of TDRSS flight and ground | 10/99 | WSC modifications for TDRS H/I/J (Consolidate Space Network) | Ground terminal modifications by TDRS H/I/J contractor required to support full SMA, Ka SA, and TT&C functionality | FY99-02 |
| Develop an Antenna Simulator and Modeling System (ASMS) to eliminate engineering and testing hazards and lost track time. | 10/99 | N/A | N/A | N/A |
| For AMMOS Ground Ops, consolidate DSOT, NOCC, CCT and Connection Controllers from SPC-10 at a single location to conduct data capture and distribution activities for the Deep Space Network. | 10/99 | DSN Advanced Communications Services(Consolidate & Upgrade the DSN) | Provides standardized data delivery and access using TCP/IP and Internet | FY99 |
| For AMMOS Ground Ops, consolidate DSOT, NOCC, CCT and Connection Controllers from SPC-10 at a single location to conduct data capture and distribution activities for the Deep Space Network. | 10/99 | DSN Network Control Project(Consolidate & Upgrade the DSN) | Allows reduction in DSN operations budget and provides remote M&C; will support up to 50% increase in tracking hours | 9/30/00 |
| For AMMOS Ground Ops, consolidate DSOT, NOCC, CCT and Connection Controllers from SPC-10 at a single location to conduct data capture and distribution activities for the Deep Space Network. | 10/99 | Year 2000 | Update systems to support YR2000 dates | 3/99 |
| Implement finite-state modeling system to further automate AWOTS operations and WFF Control Center/DRC operations. | 10/99 | GN AWOTS Upgrade(Consol-idate Monitor & Control) | Improves RMA and performance of the WFF AWOTS node through automated control and monitoring upgrades | FY98 |
| Implement finite-state modeling system to further automate AWOTS operations and WFF Control Center/DRC operations. | 10/99 | Year 2000 | Update systems to support YR2000 dates | 3/99 |

| Table B.2.A-4.1.0 (Cont’d) |
| --- |
| Development Requirement | DP1 | NASA Development Initiative | Technical Performance | NASA Initiative Complete |
| Implement the consolidation of the DSN Logistics Facility and the Goldstone Logistics Depot into a single DSN Logistics Facility located at Barstow. | N/A | N/A | N/A | N/A |
| Provide a central facility that directly supports the central CSOC Engineering organization. It provides the computerized environment to perform SVEL engineering, IOA Systems Engineering, Operations Integration and Test, Technology Assessment. | 1/99 | N/A | N/A | N/A |
| Replace MILA/PDL hydraulic drive antenna with new electric drive systems. Implement remote control UPS capability.Upgrade antenna site to allow remote network management. | 10/99 | GN MILA/BDA Re-engineering (MBR) Project(Consolidate Ground Network, Consolidate Monitor & Control) | Automates ground equipment operations and replaces custom components with COTS; enables remote operations and supports staffing reductions | FY98 |
| Replace MILA/PDL hydraulic drive antenna with new electric drive systems. Implement remote control UPS capability.Upgrade antenna site to allow remote network management. | 10/99 | Year 2000 | Update systems to support YR2000 dates | 3/99 |