FAAXX159: Voice Switching and Control System (VSCS) Tech Refresh

Exhibit 300: Part I: Summary Information and Justification (All Capital Assets)

| I.A. Overview |
| --- |
| 1. Date of Submission: | 9/11/2006 |
| 2. Agency: | Department of Transportation |
| 3. Bureau: | Federal Aviation Administration |
| 4. Name of this Capital Asset: | FAAXX159: Voice Switching and Control System (VSCS) Tech Refresh |
| 5. Unique Project (Investment) Identifier: (For IT investment only, see section 53. For all other, use agency ID system.) | 021-12-01-14-01-1060-00 |
| 6. What kind of investment will this be in FY2008? (Please NOTE: Investments moving to O&M ONLY in FY2008, with Planning/Acquisition activities prior to FY2008 should not select O&M. These investments should indicate their current status.) | Mixed Life Cycle |
| 7. What was the first budget year this investment was submitted to OMB? | FY2006 |
| 8. Provide a brief summary and justification for this investment, including a brief description of how this closes in part or in whole an identified agency performance gap: |
| Voice switches enable air traffic controllers to transition efficiently and effortlessly between air-to-ground radio communication and ground-to-ground telephone communication. Air traffic control personnel must locate and identify aircraft quickly, give radio instructions to pilots for safe separation and for weather-related flight plan adjustments, and communicate via radio and telephone with both pilots and ground personnel in the air traffic environment. Voice Switching Control System (VSCS) technology has been deployed since 1994 to provide air traffic controllers in en route facilities with this connectivity. The original acquisition is in steady state, maintained by O&M funding. The goal of this investment - Voice Switching Control System (VSCS) Tech Refresh- is to maintain required operational availability and to avoid growth of operations costs that result from parts obsolescence. F&E funds are expended for technical reliability and availability studies of components and Line Replaceable Units (LRU), and for implementing those specific component/LRU/subsystem upgrades and replacements determined by the program office to be necessary in order to continue to meet initial investment requirements. The original acquisition was projected to end in 2014. However, the program office is now being asked to keep this system operational until a new voice switch is fielded in 2020. The VSCS program was presented to the JRC for a final baseline decision on August 24, 2006. This decision was to obtain JRC approval for funding and execution for Tech Refresh Phase II lasting from FY2007 through FY2011. Performance Gap: Some examples of current performance gaps in the VSCS system are: Obsolescence due to aging technology (Late 80's, early 90's); PL/M software (incompatibility, scarce engineering resources; Depot Test Equipment (increasing down time, risk to depot spares inventory); Increased failure rates (almost doubled in last 5 years); and Unplanned NAS expansion as a result of Airspace Redesign Efforts. Funds approved and allocated for FY08 will provide the following: PLM/C++ software language conversion; Modification and integration of Depot Test Equipment; Fast Bench; Continuing retrofit of power supplies [CSPS/CEPS]; and Program Management and Contract Support. The beginning of this investment, for program management tracking purposes, is October 1, 1999 and extends to September 30, 2020. |
| 9. Did the Agency's Executive/Investment Committee approve this request? | Yes |
| a. If "yes," what was the date of this approval? | 8/24/2006 |
| 10. Did the Project Manager review this Exhibit? | Yes |
| 11. Contact information of Project Manager? |
| Name |
| Phone Number |  |
| Email |  |
| 12. Has the agency developed and/or promoted cost effective, energy efficient and environmentally sustainable techniques or practices for this project. | No |
| a. Will this investment include electronic assets (including computers)? | Yes |
| b. Is this investment for new construction or major retrofit of a Federal building or facility? (answer applicable to non-IT assets only) | No |
| 1. If "yes," is an ESPC or UESC being used to help fund this investment? | No |
| 2. If "yes," will this investment meet sustainable design principles? | No |
| 3. If "yes," is it designed to be 30% more energy efficient than relevant code? |  |
| 13. Does this investment support one of the PMA initiatives? | No |
| If "yes," check all that apply: |  |
| 13a. Briefly describe how this asset directly supports the identified initiative(s)? |  |
| 14. Does this investment support a program assessed using the Program Assessment Rating Tool (PART)? (For more information about the PART, visit www.whitehouse.gov/omb/part.) | Yes |
| a. If "yes," does this investment address a weakness found during the PART review? | Yes |
| b. If "yes," what is the name of the PART program assessed by OMB's Program Assessment Rating Tool? | FAA Air Traffic Services |
| c. If "yes," what PART rating did it receive? | Adequate |
| 15. Is this investment for information technology? | Yes |
| If the answer to Question: "Is this investment for information technology?" was "Yes," complete this sub-section. If the answer is "No," do not answer this sub-section. |
| For information technology investments only: |
| 16. What is the level of the IT Project? (per CIO Council PM Guidance) | Level 2 |
| 17. What project management qualifications does the Project Manager have? (per CIO Council PM Guidance): | (1) Project manager has been validated as qualified for this investment |
| 18. Is this investment identified as "high risk" on the Q4 - FY 2006 agency high risk report (per OMB's "high risk" memo)? | No |
| 19. Is this a financial management system? | No |
| a. If "yes," does this investment address a FFMIA compliance area? | No |
| 1. If "yes," which compliance area: | N/A |
| 2. If "no," what does it address? |  |
| b. If "yes," please identify the system name(s) and system acronym(s) as reported in the most recent financial systems inventory update required by Circular A-11 section 52 |
| 20. What is the percentage breakout for the total FY2008 funding request for the following? (This should total 100%) |
| Hardware | 40.000000 |
| Software | 30.000000 |
| Services | 30.000000 |
| Other | 0.000000 |
| 21. If this project produces information dissemination products for the public, are these products published to the Internet in conformance with OMB Memorandum 05-04 and included in your agency inventory, schedules and priorities? | N/A |
| 22. Contact information of individual responsible for privacy related questions: |
| Name |
| Phone Number |  |
| Title |  |
| E-mail |  |
| 23. Are the records produced by this investment appropriately scheduled with the National Archives and Records Administration's approval? | No |

| I.B. Summary of Funding |
| --- |
| Provide the total estimated life-cycle cost for this investment by completing the following table. All amounts represent budget authority in millions, and are rounded to three decimal places. Federal personnel costs should be included only in the row designated "Government FTE Cost," and should be excluded from the amounts shown for "Planning," "Full Acquisition," and "Operation/Maintenance." The total estimated annual cost of the investment is the sum of costs for "Planning," "Full Acquisition," and "Operation/Maintenance." For Federal buildings and facilities, life-cycle costs should include long term energy, environmental, decommissioning, and/or restoration costs. The costs associated with the entire life-cycle of the investment should be included in this report. |
| Table 1: SUMMARY OF SPENDING FOR PROJECT PHASES (REPORTED IN MILLIONS) (Estimates for BY+1 and beyond are for planning purposes only and do not represent budget decisions) |  |

|  | PY - 1 and Earlier | PY 2006 | CY 2007 | BY 2008 | BY + 1 2009 | BY + 2 2010 | BY + 3 2011 | BY + 4 and Beyond | Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Planning |
| Budgetary Resources | 34.615 | 1.865 | 3.82 | 4.84 | 0 | 0 | 0 | 0 | 0 |
| Acquisition |
| Budgetary Resources | 86.985 | 5.56 | 11.18 | 10.16 | 0 | 0 | 0 | 0 | 0 |
| Subtotal Planning & Acquisition |
| Budgetary Resources | 121.6 | 7.425 | 15 | 15 | 0 | 0 | 0 | 0 | 0 |
| Operations & Maintenance |
| Budgetary Resources | 185.03 | 24.82 | 23.7 | 25.1 | 0 | 0 | 0 | 0 | 0 |
| TOTAL |
| Budgetary Resources | 306.63 | 32.245 | 38.7 | 40.1 | 0 | 0 | 0 | 0 | 0 |
| Government FTE Costs |
| Budgetary Resources | 14.887 | 0.518 | 1.242 | 1.304 | 0 | 0 | 0 | 0 | 0 |
| Number of FTE represented by Costs: | 155 | 9 | 9 | 9 | 0 | 0 | 0 | 0 | 0 |

| Note: For the cross-agency investments, this table should include all funding (both managing partner and partner agencies). Government FTE Costs should not be included as part of the TOTAL represented. |
| --- |
| 2. Will this project require the agency to hire additional FTE's? | No |
| a. If "yes," How many and in what year? |  |

| I.C. Acquisition/Contract Strategy |
| --- |
| 2. If earned value is not required or will not be a contract requirement for any of the contracts or task orders above, explain why: |
| The efforts that will go under the prime contract will, where economically practical, be subject to EVM. Those efforts that are not under EVM are such activities as program management, minor testing, or quick turnaround items (durations of two months or less.) EVM, where applied to the contractor, is analyzed by the FAA program office. Monitoring of contractor activities is done on-site by FAA Quality Representative Offices and Contract Liaison Office personnel. Additionally, there are Operational Site Reviews held approximately six times a year where on-site monitoring and progress data reviews are performed by program office headquarters personnel. EVM is being implemented at the program level to encompass all non-operational contract and FTE costs, including those of contracts with and without EVM. The program office, on-site FAA representatives and contractor personnel conduct weekly telecommunication conferences to identify Contract Action Items with significant outstanding issues and tasks. This risk management approach reduces the likelihood of cost/schedule overruns and performance shortfalls and mitigates problems with prime contractor output. Currently, the VSCS program office is implementing Earned Value Management that will meet ANSI standards. Along with the purchase of Cobra and Winsight software licenses, and training of staff in EVM principles and practice, the program office is following an approved implementation plan [EVM POA&M] that will put the resources and processes in place to provide the information necessary to track more effectively cost and schedule variances beginning March of 2007. |
| 3. Do the contracts ensure Section 508 compliance? | N/A |
| a. Explain why: | The sole end-users of this equipment are air traffic controllers working in a restricted and secure area of an air traffic facility. Therefore, the general exception, at 1194.3(e) applies to this equipment. The exception states "this part shall not be construed to require a fundamental alteration in the nature of a product or its components." |
| 4. Is there an acquisition plan which has been approved in accordance with agency requirements? | Yes |
| a. If "yes," what is the date? | 8/24/2006 |
| b. If "no," will an acquisition plan be developed? |  |
| 1. If "no," briefly explain why: |  |

| I.D. Performance Information |
| --- |
| In order to successfully address this area of the exhibit 300, performance goals must be provided for the agency and be linked to the annual performance plan. The investment must discuss the agency's mission and strategic goals, and performance measures must be provided. These goals need to map to the gap in the agency's strategic goals and objectives this investment is designed to fill. They are the internal and external performance benefits this investment is expected to deliver to the agency (e.g., improve efficiency by 60 percent, increase citizen participation by 300 percent a year to achieve an overall citizen participation rate of 75 percent by FY 2xxx, etc.). The goals must be clearly measurable investment outcomes, and if applicable, investment outputs. They do not include the completion date of the module, milestones, or investment, or general goals, such as, significant, better, improved that do not have a quantitative or qualitative measure. |
| Agencies must use Table 1 below for reporting performance goals and measures for all non-IT investments and for existing IT investments that were initiated prior to FY 2005. The table can be extended to include measures for years beyond FY 2006. |
| Performance Information Table 1: |  |

| Fiscal Year | Strategic Goal(s) Supported | Performance Measure | Actual/baseline (from Previous Year) | Planned Performance Metric (Target) | Performance Metric Results (Actual) |
| --- | --- | --- | --- | --- | --- |
| 2004 | DOT-Mobility FAA#2-Increased Capacity [increase airport capacity] | VSCS % Cumulative Annual Availability [NASPAS] | 99.5% | 99.9% | 99.9% COMPLETED This goal will not be reported in the future. |
| 2004 | DOT-Reduction in transportation-related deaths FAA-#1 Safety | Mean Time between outages (MTBO) | 36540 hours | 48400 hours MTBO | 48298 hours MTBO 9/30/04 COMPLETED This goal will not be reported in the future. |
| 2004 | DOT-Reduction in transportation-related deaths FAA-#1 Safety | Annual En Route Category A&B operational errors | 419 Category A&B errors by | 655 Operational Errors | 685 Operational Errors 9/30/04 COMPLETED This goal will not be reported in the future. |
| 2004 | DOT-Organizational Excellence: reduce operational costs FAA #4 Organizational Excellence: reduce costs while maintaining quality customer service | Reduce growth of VSCS requisitions costs for upgraded LRUs by 2% | FY03 $3426K | Reduced growth rate for VSCS requisition costs for upgraded LRUs by 2% | $3960K September 20, 2004 This goal will not be reported in the future. |
| 2005 | DOT-Organizational Excellence: reduce operational costs FAA #4 Organizational Excellence: reduce costs while maintaining quality customer service | Reduce growth of VSCS requisitions costs for upgraded LRUs by 2% | FY05 $3881K in 2004 | Reduced growth rate for VSCS requisition costs for upgraded LRUs by 2% | $4266K through Sept 30, 2005 This goal will not be reported in the future. |
| 2005 | DOT-Mobility FAA#2-Increased Capacity [increase airport capacity] | Mean Time between outages (MTBO) | 48298 hours MTBO in 2004 | 48400 hr Meantime Before Outages (MTBO) | 42600 hours MBO through September 30, 2005 COMPLETED This goal will not be reported in the future. |
| 2005 | DOT-Reduction in transportation-related deaths FAA-#1 Safety | OBSOLETE GOAL | NO DATA AVAILABLE LINKED TO VSCS PERFORMANCE | NO DATA AVAILABLE LINKED TO VSCS PERFORMANCE | NO DATA AVAILABLE LINKED TO VSCS PERFORMANCE. This goal will not be reported in the future. |

| All new IT investments initiated for FY 2005 and beyond must use Table 2 and are required to use the Federal Enterprise Architecture (FEA) Performance Reference Model (PRM). Please use Table 2 and the PRM to identify the performance information pertaining to this major IT investment. Map all Measurement Indicators to the corresponding "Measurement Area" and "Measurement Grouping" identified in the PRM. There should be at least one Measurement Indicator for at least four different Measurement Areas (for each fiscal year). The PRM is available at www.egov.gov. |
| --- |
| Performance Information Table 2: |  |

| Fiscal Year | Measurement Area | Measurement Category | Measurement Grouping | Measurement Indicator | Baseline | Planned Improvement to the Baseline | Actual Results |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 2006 | Customer Results | Customer Benefit | Customer Impact or Burden | Air Traffic Delays due to VSCS outages | 117 hours/year in delays among eight largest metropolitan areas due to VSCS outages | Maintain 0 % increase (117 hours/year) in delays from VSCS outages | 0 Hours / year, AOP-100 Delays Database, Jul 30 2006 |
| 2006 | Mission and Business Results | Transportation | Air Transportation | Increase Capacity / VSCS operational availability | VSCS cumulative availability = .999 | Maintain VSCS availability at .9997 | .999 through May 30, 2006 |
| 2006 | Mission and Business Results | Transportation | Air Transportation | Increase Safety / ATC Operational errors | Obsolete Goal | Obsolete Goal | Obsolete Goal |
| 2006 | Processes and Activities | Financial (Processes and Activities) | Savings and Cost Avoidance | Reduce Costs / VSCS requisition growth | 2071 # of LRUs upgraded in FY05 | 2% decrease in growth of requisition for affected LRUs | 1299 requisitions through June 30 2006 (project 1644 end of year) |
| 2006 | Processes and Activities | Financial (Processes and Activities) | Savings and Cost Avoidance | Cost Saving and cost avoidance / Maintenance costs on VSCS repair | Obsolete Goal | Obsolete Goal | Obsolete Goal |
| 2006 | Technology | Reliability and Availability | Reliability | Mean Time before VSCS outages | Mean time before outages (MTBO) =64226 hours | 0% Improvement Maintain MTBO = 64226 hours | 45963 hours through May 30 2006 |
| 2007 | Customer Results | Customer Benefit | Customer Impact or Burden | Air Traffic Delays due to VSCS outages | 117 hours/year in delays among eight largest metropolitan areas due to VSCS outages | 0 % Improvement Maintain 117 hours in delays from VSCS outages | Hours / year, AOP-100 Delays Database October 2007 |
| 2007 | Mission and Business Results | Transportation | Air Transportation | Increase Capacity/ VSCS operational availability | VSCS availability = .999 | 0 % Improvement Maintain VSCS availability to .9997 | Calculated availability NASPAS, October 2007 |
| 2007 | Processes and Activities | Financial (Processes and Activities) | Savings and Cost Avoidance | Reduce Costs / # of VSCS requisition growth | TBD # of requisitions for LRUs upgraded in FY06 | 2% decrease in requisition # growth for affected LRUs | Requisition #s in Log Center Off of Acq Srvc, Oct 2007 |
| 2007 | Technology | Reliability and Availability | Reliability | Mean time before outages | Mean time before outages (MTBO) = 64226 hours | 0 % Improvement Maintain MTBO = 64226 hours | Calculated MTBO, NASPAS October 2007 |
| 2008 | Customer Results | Customer Benefit | Customer Impact or Burden | Air Traffic Delays due to VSCS outages | 117 hours/year in delays among eight largest metropolitan areas due to VSCS outages | 0% Improvement Maintain 117 hours in delays from VSCS outages | Hours / year, AOP-100 Delays Database, October 2008 |
| 2008 | Mission and Business Results | Transportation | Air Transportation | Increase Capacity: VSCS operational availability | VSCS availability = .999 | 0 % Maintain VSCS availability to .9997 | Calculated availability NASPAS, October 2008 |
| 2008 | Processes and Activities | Financial (Processes and Activities) | Savings and Cost Avoidance | Reduce Costs / VSCS requisition growth | TBD Requisition # for LRUs upgraded by end of FY07 | 2% decrease in requisition # growth for affected LRUs | Requisition # in Log Center Off of Acq Srvc, Oct 2008 |
| 2008 | Technology | Reliability and Availability | Reliability | Mean time before outages | Mean time before outages (MTBO) = 64226 hours | 0% Improvement Maintain VSCS MTBO = 64226 hours | Calculated MTBO, NASPAS, October 2008 |
| 2009 | Customer Results | Customer Benefit | Customer Impact or Burden | Air Traffic delays due to VSCS outages | 117 hour/year in delays among eight largest metropolitan areas do to VSCS outages | 0% Improvement; Maintain 117 hours in delays from VSCS outages | Hours/year FAA Delays database October 2009 |
| 2009 | Mission and Business Results | Transportation | Air Transportation | Increase Capacity: VSCS operational availability | VSCS availability =.999 | O % Maintain VSCS availability to .9997 | Calculated availability NASPAS October 2009 |
| 2009 | Processes and Activities | Financial (Processes and Activities) | Savings and Cost Avoidance | Reduce Costs/VSCS requisition growth | TBD Requisitions # for LRUs upgraded by end of FY08 | 2% decrease in requisition # growth for affected LRUs | Requisition # in Log Center Off. of Acq. Serv October 2009 |
| 2009 | Technology | Reliability and Availability | Reliability | Mean time before outages | Mean time before outages (MTBO) - 64226 hours | 0% Improvement Maintain VSCS MTBO _ 64226 hours | Calculated MTBO NASPAS, October 2009 |

| I.E. Security and Privacy |
| --- |
| In order to successfully address this area of the business case, each question below must be answered at the system/application level, not at a program or agency level. Systems supporting this investment on the planning and operational systems security tables should match the systems on the privacy table below. Systems on the Operational Security Table must be included on your agency FISMA system inventory and should be easily referenced in the inventory (i.e., should use the same name or identifier). |
| All systems supporting and/or part of this investment should be included in the tables below, inclusive of both agency owned systems and contractor systems. For IT investments under development, security and privacy planning must proceed in parallel with the development of the system/s to ensure IT security and privacy requirements and costs are identified and incorporated into the overall lifecycle of the system/s. |
| Please respond to the questions below and verify the system owner took the following actions: |
| 1. Have the IT security costs for the system(s) been identified and integrated into the overall costs of the investment: | Yes |
| a. If "yes," provide the "Percentage IT Security" for the budget year: | 10.000000 |
| 2. Is identifying and assessing security and privacy risks a part of the overall risk management effort for each system supporting or part of this investment. | Yes |

| 5. Have any weaknesses, not yet remediated, related to any of the systems part of or supporting this investment been identified by the agency or IG? | Yes |
| --- | --- |
| a. If "yes," have those weaknesses been incorporated agency's plan of action and milestone process? | Yes |
| 6. Indicate whether an increase in IT security funding is requested to remediate IT security weaknesses? | Yes |
| a. If "yes," specify the amount, provide a general description of the weakness, and explain how the funding request will remediate the weakness. |
| Risk mitigation activities are updating procedures, rules of behavior, and documentation (ROM $60,000) and software tech refresh (logon and password management) separate from tech refresh for system maintainability. Since the system is in-service, security costs are a function of legacy system compliance with new security requirements and the specific tech refresh implementations, reflecting any new capabilities made possible by the newer technology, for example improved password management. These risk mitigation activities reflect requirements arising subsequent to the original design and deployment and for the most part need to be accomplished during future tech refreshments since the existing legacy system is physically incapable of meeting a number of requirements. So, while the system is certified and authorized to operate in the NAS under current conditions, these risk mitigation activities will preserve a low residual risk by meeting new security standards. The nature of VSCS tech refresh does not lend itself to being captured appropriately in CETIS, which results in a zero dollar annual estimate for IT security costs. Costs for security operations are included in equipment changes, tech refresh, and facility operational budgets. The program estimates annual costs as $200K for security engineering and $50K for training (F&E for tech refresh changes). The security costs for hardware and any software updates and patches are built into tech refresh contracts. |
| 8. Planning & Operational Systems - Privacy Table: |  |

| Name of System | Is this a new system? | Is there a Privacy Impact Assessment (PIA) that covers this system? | Is the PIA available to the public? | Is a System of Records Notice (SORN) required for this system? | Was a new or amended SORN published in FY 06? |
| --- | --- | --- | --- | --- | --- |
| VSCS | No | No, because the system does not contain, process, or transmit personal identifying information. | No, because a PIA is not yet required to be completed at this time. | No | No, because the system is not a Privacy Act system of records. |

| I.F. Enterprise Architecture (EA) |
| --- |
| In order to successfully address this area of the business case and capital asset plan you must ensure the investment is included in the agency's EA and Capital Planning and Investment Control (CPIC) process, and is mapped to and supports the FEA. You must also ensure the business case demonstrates the relationship between the investment and the business, performance, data, services, application, and technology layers of the agency's EA. |
| 1. Is this investment included in your agency's target enterprise architecture? | Yes |
| a. If "no," please explain why? |
| 2. Is this investment included in the agency's EA Transition Strategy? | No |
| a. If "yes," provide the investment name as identified in the Transition Strategy provided in the agency's most recent annual EA Assessment. |  |
| b. If "no," please explain why? |
| To effectively balance the development and management of the DOT Transition Strategy, the first version was scoped to include those investments with development activities (non- O&M). Additionally, as the NAS Architecture was publicly available, it was also not fully integrated with the materials forwarded to OMB in February 2006. However, the NAS is considered part of the DOT Transition Strategy and will be more fully integrated within the next revision. Future revisions are set to expand upon that scope and include both steady state (O&M) investments and expanded linkages to the NAS Architecture. Since this FAA investment does not appear to be mentioned specifically within the DOT Transition Strategy or the FAA Modernization Blueprint, please refer to the following public NAS websites which document the plan for the FAA's target architecture where the investment can be found as well as a sequencing plan showing the dependencies. FAA NAS Architecture Website www.nas-architecture.faa.gov www.nas-architecture.faa.gov/nas5/view_exec/communication.cfm www.nas-architecture.faa.gov/nas5/mechanism/mech_data.cfm?mid=2253& NAS Operational Improvement Report www.nas-architecture.faa.gov/nas5/downloads/full_oi_long_report.pdf p.1 |
| 3. Service Reference Model (SRM) Table: Identify the service components funded by this major IT investment (e.g., knowledge management, content management, customer relationship management, etc.). Provide this information in the format of the following table. For detailed guidance regarding components, please refer to http://www.whitehouse.gov/omb/egov/. |  |

| Agency Component Name | Agency Component Description | Service Domain | FEA SRM Service Type | FEA SRM Component | FEA Service Component Reused Name | FEA Service Component Reused UPI | Internal or External Reuse? | BY Funding Percentage |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Aircraft to aircraft Separation Capability | Aircraft are separated from other known aircraft in the terminal, en route, and oceanic environments. Separation assurance involves the application of separation standards to ensure aircraft remain an appropriate minimum distance or altitude from other known aircraft. Standards are defined for aircraft based on aircraft type, size, equipment, and for operating in different environments. NAS: ATC Separation Assurance | Support Services | Communication | Audio Conferencing |  |  | No Reuse | 20 |
| Traffic Advisory | Traffic advisories are provided to alert aircraft to potential conflicts with others, on the surface or in-flight. For example, traffic advisories are provided to aircraft or other flight objects that are in the proximity of hot air/gas balloons, missile launches, or other potential hazards. Traffic advisories for aircraft on the surface include the number, type, position, and intent of the ground traffic. NAS: ATC Advisory | Support Services | Communication | Audio Conferencing |  |  | No Reuse | 20 |
| Aircraft to aircraft Separation Capability | Aircraft are separated from other known aircraft in the terminal, en route, and oceanic environments. Separation assurance involves the application of separation standards to ensure aircraft remain an appropriate minimum distance or altitude from other known aircraft. Standards are defined for aircraft based on aircraft type, size, equipment, and for operating in different environments. NAS: ATC Separation Assurance | Support Services | Communication | Computer / Telephony Integration |  |  | No Reuse | 20 |
| Traffic Advisory | Traffic advisories are provided to alert aircraft to potential conflicts with others, on the surface or in-flight. For example, traffic advisories are provided to aircraft or other flight objects that are in the proximity of hot air/gas balloons, missile launches, or other potential hazards. Traffic advisories for aircraft on the surface include the number, type, position, and intent of the ground traffic. NAS: ATC Advisory | Support Services | Communication | Computer / Telephony Integration |  |  | No Reuse | 10 |
| Aircraft to aircraft Separation Capability | Aircraft are separated from other known aircraft in the terminal, en route, and oceanic environments. Separation assurance involves the application of separation standards to ensure aircraft remain an appropriate minimum distance or altitude from other known aircraft. Standards are defined for aircraft based on aircraft type, size, equipment, and for operating in different environments. NAS: ATC Separation Assurance | Support Services | Communication | Voice Communications |  |  | No Reuse | 20 |
| Traffic Advisory | Traffic advisories are provided to alert aircraft to potential conflicts with others, on the surface or in-flight. For example, traffic advisories are provided to aircraft or other flight objects that are in the proximity of hot air/gas balloons, missile launches, or other potential hazards. Traffic advisories for aircraft on the surface include the number, type, position, and intent of the ground traffic. NAS: ATC Advisory | Support Services | Communication | Voice Communications |  |  | No Reuse | 10 |

| Use existing SRM Components or identify as "NEW". A "NEW" component is one not already identified as a service component in the FEA SRM. |
| --- |
| A reused component is one being funded by another investment, but being used by this investment. Rather than answer yes or no, identify the reused service component funded by the other investment and identify the other investment using the Unique Project Identifier (UPI) code from the OMB Ex 300 or Ex 53 submission. |
| 'Internal' reuse is within an agency. For example, one agency within a department is reusing a service component provided by another agency within the same department. 'External' reuse is one agency within a department reusing a service component provided by another agency in another department. A good example of this is an E-Gov initiative service being reused by multiple organizations across the federal government. |
| Please provide the percentage of the BY requested funding amount used for each service component listed in the table. If external, provide the funding level transferred to another agency to pay for the service. |
| 4. Technical Reference Model (TRM) Table: To demonstrate how this major IT investment aligns with the FEA Technical Reference Model (TRM), please list the Service Areas, Categories, Standards, and Service Specifications supporting this IT investment. |  |

| FEA SRM Component | FEA TRM Service Area | FEA TRM Service Category | FEA TRM Service Standard | Service Specification (i.e. vendor or product name) |
| --- | --- | --- | --- | --- |
| Voice Communications | Service Access and Delivery | Access Channels | Collaboration / Communications | Harris Corp VSCS |
| Computer / Telephony Integration | Service Access and Delivery | Access Channels | Collaboration / Communications | Harris Corp VSCS |
| Audio Conferencing | Service Access and Delivery | Access Channels | Other Electronic Channels | Harris Corp VSCS |
| Audio Conferencing | Service Access and Delivery | Delivery Channels | Intranet | Harris Corp VSCS |
| Audio Conferencing | Service Interface and Integration | Interface | Service Description / Interface | Harris Corp VSCS |
| Audio Conferencing | Service Platform and Infrastructure | Delivery Servers | Application Servers | Harris Corp VSCS |
| Audio Conferencing | Service Platform and Infrastructure | Hardware / Infrastructure | Local Area Network (LAN) | Harris Corp VSCS |

| Service Components identified in the previous question should be entered in this column. Please enter multiple rows for FEA SRM Components supported by multiple TRM Service Specifications |
| --- |
| In the Service Specification field, Agencies should provide information on the specified technical standard or vendor product mapped to the FEA TRM Service Standard, including model or version numbers, as appropriate. |
| 5. Will the application leverage existing components and/or applications across the Government (i.e., FirstGov, Pay.Gov, etc)? | No |
| a. If "yes," please describe. |
| 6. Does this investment provide the public with access to a government automated information system? | No |
| a. If "yes," does customer access require specific software (e.g., a specific web browser version)? |  |
| 1. If "yes," provide the specific product name(s) and version number(s) of the required software and the date when the public will be able to access this investment by any software (i.e. to ensure equitable and timely access of government information and services). |  |

Exhibit 300: Part II: Planning, Acquisition and Performance Information

| II.A. Alternatives Analysis |
| --- |
| Part II should be completed only for investments identified as "Planning" or "Full Acquisition," or "Mixed Life-Cycle" investments in response to Question 6 in Part I, Section A above. |
| In selecting the best capital asset, you should identify and consider at least three viable alternatives, in addition to the current baseline, i.e., the status quo. Use OMB Circular A- 94 for all investments, and the Clinger Cohen Act of 1996 for IT investments, to determine the criteria you should use in your Benefit/Cost Analysis. |
| 1. Did you conduct an alternatives analysis for this project? | Yes |
| a. If "yes," provide the date the analysis was completed? | 8/17/2004 |
| b. If "no," what is the anticipated date this analysis will be completed? |  |
| c. If no analysis is planned, please briefly explain why: |

| II.B. Risk Management |
| --- |
| You should have performed a risk assessment during the early planning and initial concept phase of this investment's life-cycle, developed a risk-adjusted life-cycle cost estimate and a plan to eliminate, mitigate or manage risk, and be actively managing risk throughout the investment's life-cycle. |
| 1. Does the investment have a Risk Management Plan? | Yes |
| a. If "yes," what is the date of the plan? | 8/24/2006 |
| b. Has the Risk Management Plan been significantly changed since last year's submission to OMB? | No |
| c. If "yes," describe any significant changes: |
| 2. If there currently is no plan, will a plan be developed? |  |
| a. If "yes," what is the planned completion date? |  |
| b. If "no," what is the strategy for managing the risks? |
| 3. Briefly describe how investment risks are reflected in the life cycle cost estimate and investment schedule: |
| A total of39 risks have been identified: No (0) risks rated "High"; Ten (10) rated "Medium"; Twenty-nine (29) risks rated "Low." Medium risks include government estimates being lower than actual costs; cost growth potential due to unavailability of personnel to complete tasks or unknown costs associated with renegotiating an extension of current depot support contract. Cost estimates for each milestone have been risk-adjusted by 8% to mitigate high/medium risks. A management reserve is not designated as a separate budget item. Investment risks for cost are handled by reducing the number of contracts that are not Firm Fixed Price. Schedule risks are mitigated through contract incentives when possible. VSCS program office has the following procedures in place for managing cost, schedule and technical risks: â€¢ monthly reviews of contractor work packages; â€¢ software development monitoring by a joint FAA/contractor team; â€¢ monthly joint review of progress and schedule risk by program office, WHJTC, and prime contractor; â€¢ contractually imposed requirement for contractor to maintain a Network Logic Schedule; |

| II.C. Cost and Schedule Performance |
| --- |
| 1. Does the earned value management system meet the criteria in ANSI/EIA Standard-748? | No |
| 2. Answer the following questions about current cumulative cost and schedule performance. The numbers reported below should reflect current actual information. (Per OMB requirements Cost/Schedule Performance information should include both Government and Contractor Costs): |
| a. What is the Planned Value (PV)? | 117647.000000 |
| b. What is the Earned Value (EV)? | 118815.000000 |
| c. What is the actual cost of work performed (AC)? | 119186.000 |
| d. What costs are included in the reported Cost/Schedule Performance information (Government Only/Contractor Only/Both)? | Contractor and Government |
| e. "As of" date: | 11/30/2006 |
| 3. What is the calculated Schedule Performance Index (SPI= EV/PV)? | 1.010000 |
| 4. What is the schedule variance (SV = EV-PV)? | 1168.000000 |
| 5. What is the calculated Cost Performance Index (CPI = EV/AC)? | 1.000000 |
| 6. What is the cost variance (CV=EV-AC)? | -371.000000 |
| 7. Is the CV% or SV% greater than +/- 10%? (CV%= CV/EV x 100; SV%= SV/PV x 100) | No |
| a. If "yes," was it the? |  |
| b. If "yes," explain the variance: |
| c. If "yes," what corrective actions are being taken? |
| d. What is most current "Estimate at Completion"? | 233686.000000 |
| 8. Have any significant changes been made to the baseline during the past fiscal year? | Yes |
| 8. If "yes," when was it approved by OMB? | Yes |