PART 12.	FAILURES & ANOMALIES

1.	INTRODUCTION

During the course of the EO-1 mission lifetime, there were only six failures and anomalies that occurred. These six occurrences are described below.

2.	ALI FOCAL PLANE CONTAMINATION

Contamination of the focal plane by an unknown substance was recognized in October 1998 during the characterization and calibration of the ALI at Lincoln Laboratory. This contaminant may be completely eliminated by raising the temperature of the focal plane above 260 K. Prior to launch, several bake outs occurred in an attempt to eliminate the source of the contaminant. In January 1999, the entire instrument was baked out at 303K while under vacuum for one week and then later for an additional two days. The focal plane was also baked out for three hours at 273 K in October 1999 and for one day at 273K in July 2000 during spacecraft thermal vacuum testing at GSFC.

In the event that on-orbit bake outs would become necessary, an additional heater was added to the focal plane radiator in February 1999. This heater, along with others on the instrument, can raise the temperature of the focal plane to 270 K on orbit.

The location of ALI contamination has been identified as the top surfaces of the spectral filters overlaying the focal plane detectors. A Charge Coupled Device (CCD) camera was placed at the focus of a collimator and images of the filter surfaces were obtained. The resulting pictures clearly show that a residue had formed on the surface of the filters during contamination build-up. Additionally, all evidence of the residue has been eliminated as a result of the bake out. This conclusion is supported by the levels of post-bake out data returning to baseline levels once the focal plane had been cooled to 220 K.

Focal plane contamination appears in three forms: pixel-to-pixel variation, mean level shifts, and bowing. Further details of these three forms of contamination can be found in the ALI Validation Report (Section 3.1.1.5).

Much information pertaining to the contamination of the ALI focal plane was obtained during ground testing between October 1998 and November 2001. The contaminant appeared to condense on the surfaces of the spectral filters lying above the detectors when the focal plane was operated at 220K. However, once the focal plane is warmed above 260 K the contaminant “boils off” and detector responses return to baseline levels. This implies that mirror surfaces, when maintained above 273 K at all times, will not collect contaminants during ground testing or during orbital operations.

Although the source of the contamination is not known, the leading suspect is the black paint (Z306) coating the inside of the telescope to reduce stray light. Bake out of the telescope surround structure was limited to 70 hours and it is possible that residual outgassing of the paint may be sticking onto the filter surfaces when the focal plane is cold.

As a result of ALI focal plane contamination, the ALI operations procedure incorporated an imaging procedure whereby, every 15 days and for a 15 hour period, the cover was opened and a bake out was performed. That procedure resulted in the elimination of focal plane residue such that no loss of imaging quality was experienced.

3.	HYPERION CYROCOOLER SENSOR

On 10 January 2001, there was a failure of the Cryocooler’s compressor motor ‘positive’ direction stroke measurement position sensor. This failure caused the cooler electronics control algorithm to malfunction which ultimately led to a higher than normal temperature signature from the cooler. The Hyperion Cryocooler was operated over several following weeks with an interim work-around to bypass the failed positive stroke sensor whereby the duty cycle was limited to approximately 50% (1 day on, 1 day off) and the maximum drive limit was reduced from 89% to 75% to provide conservative operating margins. Unfortunately, run in this fashion, the cooler was often unable to maintain proper temperature control throughout the late cycle DCE sequences. In addition, this was very operations intensive and required constant monitoring of cryocooler housekeeping data. Some new RTS's were written and tested by TRW which would provide a more efficient solution. They were loaded and operational as of 1/31/01 and provided a permanent fix via a patch to the cooler software. In the new configuration, the cooler attained a proper temperature in roughly the same time (~4 hrs) as prior to the anomaly event and easily maintained that temperature during DCE’s. Shortly after this, another cooler software patch was uploaded to fine tune the RTS’s to allow for near full continuous on-time cooler operation.

The long term consequence of the position sensor failure and corrective action taken by the instrument contractor was to modify the Hyperion operations procedure to perform a Cyrocooler duty cycle turn off every 15 days for a 15 hour period. This procedure allowed the cooler to “de-ice” and therefore regain its normal cooling capability.

4.	WARP – SOFTWARE

The Wide-band Advanced Recorder Processor (WARP) went into an anomalous state at the end of the day on June 21, 2001.  The WARP was reporting Error Detection and Correction (EDAC) uncorrectable errors which continued until a reset of the WARP was implemented on the afternoon of June 29, 2001.  The errors went undetected by the Flight Operations Team because limit checking on the EDAC uncorrectable counter had been eliminated.  The presence of uncorrectable errors on the WARP caused the science data taken during the anomaly to be mostly unusable.

Early on June 29, WARP engineers came up with the following preliminary diagnosis:

- The errors occur only on Memory Card #2 (outermost card)

- The errors occur on all 6 of the 4-Mbit arrays.

- The errors are recurrent

- There are over 200,000 errors per playback set (about 20% of the data)

- The errors appear to occur in 80 byte blocks

The engineers prepared an operations instruction to read the WARP Memory Mask register.  This test showed that there were no signs of corruption in the register value.  Next they ran a WARP Memory Built-In-Test on Memory Card #2 in the range mode.  During the course of this test, the WARP memory is reformatted.  After this, they ran the DCE Self-Test (RS-422 Card Data Injection) which generates card test data.  It then became evident that the WARP problem had disappeared and the WARP had returned to a nominal state with no uncorrectable errors.  The WARP team filled the entire memory (48 Gbits) and monitored the EDAC errors on playback to prove the return to nominal state.

The WARP team attributed the cause of the problem to a stuck bit within a state machine inside one of the memory boards.  The team reasoned that the problem did not appear to be hardware related, so if the problem occurred again, it would probably not occur in the same way or the same location.  In fact, there are no mechanisms within the WARP to isolate the state of state machines at failure, so it would be almost impossible to plan a diagnostic set of dumps to be taken in the event of another failure.

Fortunately, the problem did not reoccur.

An internal review was conducted of all the WARP telemetry parameters and limit settings to assure that the correct parameters were in fact being monitored with the right limit values.  The limit setting of 1 was instituted for the value of the uncorrectable EDAC error counter (i.e., if the value=1, then the limit is violated and reported to the console operators).

It was originally thought that a routine reformat of the WARP memory should be performed as a precaution (either once per day or after every sequence of predetermined DCEs).  However, this would preclude troubleshooting if the error reoccurred, so the deletion of files after downlink from the ATS load was retained as the nominal operational mode that had been used since early in the mission.

After the anomaly occurred, the WARP was reformatted three times: once during the ACE safehold anomaly (9/14/01); once when an operator error resulted in entry into low power mode by the WARP internal protection mechanisms; and once for the weekend shutdown surrounding the Leonids meteor shower.  The operator error was documented in a Root Cause and Corrective Action report and resolved by additional training.

A full accounting of this anomaly is contained in the WARP Anomaly Resolution Report.

5.	ATTITUDE CONTROL SYSTEM – HARDWARE

The EO-1 spacecraft went into an anomalous state on 9-14-01.  The Attitude Control Electronics (ACE) went into a hung (latch-up) state.  Later, following some actions by the ACS team, EO-1 went into safehold.  As a result, 7 Data Collection Events (DCE’s) were lost involving all three instruments and also an additional 3 DCE’s were affected in the Hyperion portion of those DCE’s that were lost.

The team concluded that the ACE lost power despite the fact that the status display for the ACE indicated that the power to the ACE was nominal.  After extensive deliberation about possible causes, it was decided that there are two electronic parts which could have caused the anomaly.  One of the parts is a DC/DC converter from Interpoint and the other part is a solid state power controller (SSPC) from DDC. A teleconference was held with both vendors, led by Amri Henrnandez of the Power Systems Branch supported by many of the salient members of the Anomaly Resolution team members.  A brief summary of the findings after the meeting is as follows.

- Interpoint:  The EO-1 ACE Low Voltage Power Controller (LVPC) uses a MHF+2805S to provide +5v power to the digital electronics in the ACE.  It also provides drive power to the low current +28v switched services in the LVPC.  The internal control logic for this converter is mostly analog and it does not include an integrated controller.  After walking through the design schematic with Interpoint engineers, it was agreed that a latched event is not likely to happen due to the implementation of the control circuitry.  A credible failure of the part is most likely to be permanent.  After the ACE power was rebooted all signals returned to nominal with no signs of degradation.

- DDC:  The EO-1 Power Subsystem Electronics (PSE) uses a RP-21015DO-602, Solid State Power Controller (SSPC), to distribute power to the ACE.

As a result of the findings, it was decided that the most likely cause of the anomaly was a Single Event Upset on the SSPC that resulted in the ACE going into a latch-up state.  It was also noted that there are many of these SSPC’s on EO-1 and that adequate contingencies should be established to assure that any future occurrences are covered.

A summary of actions taken, as a result of the meetings to address the EO-1 Attitude Control Electronics (ACE) anomaly, was that three new Telemetry and Statistic Monitors (TSM’s) were added and one TSM was modified.  There were approximately five contingency flow diagrams that were modified also.

A full accounting of this anomaly is contained in the Anomaly Resolution Report for ACE Anomaly dated 11/18/01.

6.	ALI SOLAR CALIBRATION APERTURE SELECTOR

The Aperture Selector is an opaque slide plate located on the Aperture Cover used to vary sunlight on the solar calibration diffuser plate located within the instrument. During the first 19½ months on-orbit, the ALI performed 40 solar calibrations flawlessly. On July 5, 2002, during the 41st solar calibration, the aperture selector plate failed to fully close. Due to the latency in data reception and processing, one more solar calibration was performed with the plate appearing in a slightly different but stationary position. The initial failure occurred with Slot #5 97.43% open. At this point, the solar calibration script was changed to eliminate the activation command to the aperture selector motor. Over a period of about six weeks, three more solar calibrations were taken with the new script. Plate motion was not evident during any calibrations after the failure, but a combination of induced forces evidently caused the plate to move in small, uncontrolled increments so as to increase exposure of slots over time until no further movement occurred. At this point Slot #6 was 49.27% open. Six solar calibrations performed after this point in time showed the system response to be stable thereby giving further verification that the selector plate had eventually reached a fixed, stationary position. Since August 15, 2002 solar calibrations have remained stable within (1%.

A subsequent failure mode analysis by MIT Lincoln Labs concluded that the probable failure mode was that epoxy staking of the aperture plate to the ball nut was overstressed during ground test thermal soak at -30(C and failed during subsequent ground, launch, and orbital thermal and vibration environments. This failure in turn allowed the ball-nut to become unthreaded from the brass spacer and move away from the plate until it jammed due to particle entrapment thereby allowing the plate to freely slide along the ball screw until reaching the jammed ball-nut.

After the aperture plate uncontrolled motion stabilized, operational solar calibrations resumed albeit at a constant illumination level rather than over the entire dynamic range as before. Also as a result, the ability to perform a multiple step linearity check was lost. Notwithstanding the failure, radiometric response stability could continue to be monitored if the plate position remained fixed. In addition, it was concluded that there is no impact on nominal DCE dark current and imaging, no impact on special dark collections, and no impact on lunar calibration dark current and imaging.

MIT Lincoln Labs gave a presentation on the ALI solar calibration aperture selector failure on November 4, 2002. Their three sets of presentation charts can be viewed on the following links.

- Advanced Land Imager Solar Calibration Mechanism Anomaly

- ALI Solar Calibration Aperture Selector Failure Overview

- ALI Aperture Selector Failure Analysis

Subsequent to this failure, the operations procedures were changed such that ALI solar calibrations were no longer performed. All other operations procedures remained unchanged. The reason for this change was to avoid the possibility that the moveable aperture plate would stick in an unfavorable position so as to interfere with normal operations.

7.	WARP – Hardware

A WARP anomaly occurred on August 25, 2004 (Day 238) that caused the loss of 8 DCEs and 1 R/T pass (no engineering data loss).

The anomaly occurred during an Autonomous Sciencecraft Experiment (ASE) long duration test, and since ASE was hosted on the WARP (and controlling EO-1), the first indication of the problem was that no telemetry was received during the Svalbard Ground Station (SGS) pass on the above date at 09:38z. Below is an overview of that day's events:

At 238-09:38z:  SGS pass – No telemetry during which a SatWatch alert was triggered.

At 238-11:00z:  "Blind" TRDS pass – S/C health was OK, but the WARP was not generating any telemetry packets. Power Output Module #2 (OM-2) showed that the WARP should be powered on.

At 238-12:05z:  "Blind" TDRS pass – Sent WARP "No-op" and Memory Dump commands with no response.

At 238-12:55z:  SGS Pass (scheduled pass, but we had to perform a "Blind" acquisition since WARP and ASE were not responding) – Dumped VR/DS-1. Attempted to send /WARPRESET with no response. Sent /WARPPWR OFF with expected response on Power Page LOS w/S-Band transponder on.

At 238-14:32z:  SGS Pass – Dumped VR/DS-0. Uplinked Automatic Time Sequence (ATS) load with S-Band passes only. Switched ATS buffers.

Telemetry playback analysis showed that the last packet generated by the WARP RSN (packet 03D) was at 238-07:01:38z and that Output Module #2 (OM-2) current dropped by about 1 amp compared to normal. No WARP activities were scheduled to occur at or near that time. At this point the prime suspect for the anomaly was the Solid State Power Controller (SSPC) and not ASE. EO-1 had a similar SSPC problem in September 2001 that caused a power cutoff to the Attitude Control Electronics (ACE).

At 238-17:47z:  SGS Pass – The Engineering Team determined that the best course was to cut power to the WARP at the SSPC and attempt to reset. The reset was performed at this time and the WARP returned to standard operations.

At 238-18:43z:  "Blind" TDRS pass – Final WARP configurations (Memory Scrub and EDAC log in overwrite mode). Cleared 1773 WARP and 1773 WARP/RSN Bus errors. Switched ATS buffers.

At 238-21:19:33z:  Uplinked ATS load to resume normal imaging operations at the next available scene.

This anomaly was fully explained as traceable to a transient Single Event Upset failure of the WARP SSPC and was similar to the Attitude Control Electronic (ACE) latchup that occurred in September 2001. The WARP was powered down and restarted. This power reset action cleared the problem. This type of problem occurred so infrequently that no standard recovery operating procedure was needed.