# Committee Management User Group Meeting

Date:	January 23, 2002

Time:	1:00–4:00 p.m.

Location:	Rockledge 2, Room 7111

Chair:	Kay Valeda

Next Meeting:	Rockledge 2, Room 7111, January 30, 2002, 1:00–4:00 p.m.

### Action Items

(All) Make a final review of CM requirements. All comments should be emailed to Krishna and Colleen by February 22, 2002.

(Lyn) Place all CMUG documentation on the Committee Management Business Area page on the eRA website.

### Announcements

Krishna Collie announced that the CM legacy system will be frozen in March to allow the developers to devote their resources to the CM Redesign.

Colleen Blizard said that the new forms should be ready by year-end. Each form will need to be tested for two weeks. CM personnel need to think about their workload to decide which times of year they are available for piloting and testing the new forms. Colleen will bring the CM development schedule to the CMUG meeting on January 30, 2002.

Kay Valeda announced that the second meeting needed during the week of February 11 would be February 15, from 9:00 a.m.–12:00 noon in Rockledge 2, Room 7111.

Colleen said that advance copies of proposed screens will not be available. Screens will be reviewed during CMUG meetings.

Colleen and Krishna said that CM requirements need to be finalized. CMUG members are asked to make a final review of the requirements and to email Colleen and Krishna with any comments by February 22, 2002. CMUG documents relevant to the requirements gathering process are available on the eRA website.

### Presentation Topics

The third part of Ev Sinnett’s Nomination Slate Proposal Document, entitled Individual Information, was discussed.

- There was consensus that items 5–9 of part c., Nominee Details, need to be broken out into separate fields. This would improve the information flow through the entire Committee Management process.

Colleen was asked to add a new requirement to limit the Committee Current Members Table display to the previous 24 months, active members and members who have not been replaced only.

CM personnel go through the nominations process from a different starting point than the SRAs. SRAs’ needs are not met in the current design of the CM nomination slate system. CM personnel are interested in the question: “Who am I nominating?” SRAs are concerned with the question: “Who am I replacing?” Colleen proposed a solution where the current process could be kept in place for CM personnel and a second screen view added, containing all involvement data, to meet the requirements of the CSR community.

Part e., the  ability to upload PDF files with biographical sketches: The requirements already include this item. The biographical sketches or curriculum vitae information need to be connected to the person records. There needs to be check box or other visual cue that the biographical sketch exists.

Part f., the ability to add text to a “Research Support” field: Colleen will add a large comment field to handle this information and the ability to create a report.

Outstanding items from the CMUG Requirements document were discussed.

- Part 2.7, CM/Peer Review Integration: Ev would like to add a roster, location (hotel) information and the ability to access the agenda in the Peer Review module. Claire said that the agenda in the CM module is required for the Federal Register Notice (FRN).

- Part 3.5, Person Snapshot/Appointment Snapshot: The Reviewer Information Sheet should be renamed Person Information Sheet. Sensitive data must be left off or labeled as sensitive. A discussion ensued on which addresses should be displayed on this sheet. Expertise data should be moved to the bottom so that it can flow to next page.

- Part 6.14, Meeting Roster Verification Screen: There should be a change history which logs the ID of the last person to make a change. A grid is needed to record the number of days an attendee is at a meeting. This would feed voucher processing for a Scientific Review and Evaluation Award (SREA).

- An extended discussion took place regarding meeting participation categories. Among the questions brought up were:

- Is an ‘electronic reviewer’ category needed?

- How would they be paid?

- Under what circumstances would they be paid?

### Attendees

Albrecht, Lyn (OD/OCO)

Benfer, Claire (NCI)

Blizard, Colleen (Northrop Grumman)

Caraballo, Kim (NICHD)

Cecil. Christy (NIMH)

Collie, Krishna (RN Solutions)

David, Tracey (CSR)

Forrest, Kina (OD)

Grabner, Caroline (NHLBI)

Jackson, Earline (NCI)

Kuhn, Jeff (Northrop Grumman)

Nuss, Mary (NIAID)

Rustin, Silvia Lisa (NCI)

Scibek, Carol (CSR)

Sinnett, Everett (CSR)

Snouffer, Anna (OFACP/OD)

Thee, Linda (CSR)

Valeda, Kay (NHLBI, Chair)

Whelan, Kate (NIMH)