Meeting Summary

| Meeting Chairperson: Colleen Coggins | Organization: DOI OCIO | Subject: Interior Business Architecture Team (IBAT) Meeting |
| --- | --- | --- |
| Meeting Time: 10:00-12:30 | Meeting Date: 09/10/2003 |  |

| Purpose of the meeting: The meeting was held to obtain feedback of the IBAT charter, present a proposed approach to developing Interior’s modernization blueprint, provide an update on the Trust Architecture effort, update the IBAT on various topics including the DOI Enterprise Architecture Repository (DEAR) and solicit general feedback from the IBAT on direction, approach, etc. |
| --- |
| Participating Organizations: | Attendees |
| DOI - OCIO DOI – Financial Mgmt. DOI - Wildlife Fire Management DOI - Indian Trust DOI - Recreation Office of Budget Office of Planning & Performance ABC Program Manager ASWS BLM BOR FWS MMS NBC NPS OST USGS BIA Northrop Grumman | Colleen Coggins, Suzanne Acar, Ellen Findley Sky Lescher, Clarence Smith Barry Mathias, Al Borup, Judy Crosby Carl Huls Charlie Grymes Ed Luchessi Mike McGreer Dot Sugiyama Beth Duff Kit Muller Jerri Domingo-Brewer Ken Grannemann Phil Sykora Barbara Whitford Sue Hawkins Bob McKenna Wendy Budd, Loure Pector, Stu Doescher Vacant Jim Johnson, Jim Cox, Cindy Tegge, Jim Barrett |

Meeting Held At: MIB Penthouse, Washington DC

| Summary of Meeting: Welcome and Role Call, Colleen Coggins, Interior Business Architect See attached list of IBAT voting members IBAT Charter, Colleen Coggins, Interior Business Architect Purpose and Scope The IBAT’s primary purpose is to engage the Department of Interior’s (DOI) business community in defining the business layers of the Interior Enterprise Architecture and oversee the development of Interior’s Modernization Blueprint. The IBAT’s scope is to provide guidance and recommendations on all Interior-wide and cross-bureau business functions and supporting IT investments. Roles and Responsibilities Consistent with the IBAT’s primary purpose the IBAT is responsible for: Overseeing the development of the Interior Modernization Blueprint Ensuring business architecture and Modernization Blueprint business needs and is aligned with the DOI Strategic Plan Recommending priorities for IT investments to the IT Management Council, Management Improvement Team, and the Management Excellence Council. Ensuring business modeling is accurate and reflective of Interior’s business functions. Ensuring the Modernization Blueprint is aligned with Interior’s E-Government strategies. Provide input to the Popkin Integrated Product Team (IPT) on modifications the DOI Enterprise Architecture Repository (DEAR) for improved business architectural analyses. Team Composition Initial IBAT representatives include: One representative each for initial five focus areas: Wildland Fire Management, Financial Management, Recreation, Indian Trust, and Law Enforcement. One business representative from each Interior bureau and major office. Chief Interior Enterprise Architect – Faye Lee Interior Business Architect - Colleen Coggins Interior Data Architect – Suzanne Acar The DOI E-Gov Program Manager – John Mahoney Representative from the Office of Planning and Performance Management – Mike McGreer Activity Based Costing Program Manager – Dot Sugiyama Representative form the Office of Budget – Ed Luchessi Issues to be resolved: Composition of Team – Discussions centered around the dominance of headquarter reps. on the team. The preference is for a balance between headquarter and bureau reps. Size of Team – Concerns were raised regarding the size of the team to effect decision making. A suggestion was that some members may fill two roles (e.g., bureau rep. + line of business mgr.). No objections were voiced on this proposal; however no specific suggestions for membership changes were suggested. Process for future determination of priority line of businesses (LOB) to be covered. Co-Lead Responsibilities The Interior Business Architect and a business leader will lead the IBAT. The responsibilities will include: Schedule and chair Team meetings and activities. Provide regular briefings to and solicit feedback from the ITMC and MIT. Serve as point of contact for their respective organization. Ensure adherence to the processes and procedures defined by the IBAT. Provide progress briefs to their respective organizations Determine the schedule for periodic and ad hoc Team reports. Exercise Team signature authority. Recommendations: Colleen suggested that the co-lead be a bureau representative to promote balance between HQ and Bureau positions, direction setting, etc. No objections were voiced to this recommendation. Action: Colleen requested that any bureau IBAT reps. interested in filling the Co-Lead position contact her directly. Team Member Responsibilities Actively participate in all Team meetings and activities. Encourage ownership of and commitment to the mission, vision and objectives of the IBAT Adhere to Team decisions, processes and procedures. Represent the interests of their organization fairly and openly Facilitate communication and the free exchange of ideas with team members. Provide operational and technical expertise in areas relevant to their knowledge/background. Serve as point of contact for their respective organization. Review documentation and provide feedback as necessary. Relations to Other DOI Teams ITMC, MIT and MEC: Makes Business Architecture recommendations to the ITMC followed by the MIT and MEC. Data Resource Management Team: Coordinates to ensure Interior’s information requirements or data architecture aligns and links to its business architecture. Suzanne Acar is Chairperson IAWG: Coordinates to ensure business and technical architectures are aligned. The IAWG serves as an advisory role on enterprise architecture issues to the IBAT. Faye Lee is Chairperson Popkin IPT: Provide input for modifying DOI Enterprise Architecture Repository (DEAR) meta-model (database structure) and reporting for improved business architectural analyses. The IPT oversees the design of the DEAR meta-model and responsible for change control. Decisions All IBAT decisions may be vetoed or modified by the ITMC, MIT, and MEC A quorum will consist of 50% of team members present or on the phone. Interior Modernization Blueprint - Jim Barrett (Northrop Grumman) Jim Barrett presented an overview of a proposed methodology and approach to develop Interior’s modernization blueprint. Information contained in the DEAR in addition to stakeholder interviews would serve as the basis for the preliminary assessment of systems in a business area. Colleen mentioned that due to funding constraints, only modernization blueprints for the five focal areas launched on FY03 will be developed at the Departmental level but with a repeatable approach, the same methodology can be leveraged within bureau level architecture efforts to assess their portfolios. Questions were asked about how standards and criteria were determined. Colleen mentioned the draft methodology and approach will be distributed to the IBAT in the near future for review and comment in order to tailor it to meet Interior’s needs. Proposed methodology consists of four main steps and can also be leveraged within bureau level architectures. Assess As-Is systems against pre-established criteria (e.g., duplicates functionality with other systems, technological obsolescence review of system, etc.) using dashboard approach to display results. Classify Systems Develop tactical and strategic recommendations Develop sequencing plan. Trust Enterprise Architecture – Carl Huls, Interior Trust Architect Carl gave an update of the Trust Enterprise Architecture (TEA). The TEA is a line of business, just like any other in Interior (e.g., Recreation, Law Enforcement, etc.) and as such is a sub-component of the IEA. It is recognized that due to management priorities, the business architecture development for Trust was initiated before the overall Interior business architecture and these two efforts be synched in the future. Carl discussed the re-engineering currently occurring for the Indian Trust processes. Interior Business Architecture Collection Status Review – Jim Barrett (Northrop Grumman) Outline Contact Management Agencies DOI Organizations Subject Matter Experts Five Lines of Business (Programs) Recreation Law Enforcement Indian Trust Financial Management Wildland Fire Management Strategic Model PRM/ABC Performance Reference Model Activity Based Costing Application Inventory Report Development Collection is continuing with a “Top-down” and “Bottom-up” method as part of the integrated approach. Issues: Discussions arose as to who is being contacted during the data collection process. IBAT members want to ensure the “right” folks are being contacted and bureau level perspectives are included. Colleen mentioned she would send out the contact list for IBAT review to modify/add contacts in relevant areas for the above subject areas. The collection is estimated at 50 – 60% complete. Post collection steps include: Load Data in DEAR Qualify Load Associate information within the model Qualify the associations Product Generation Customer Validation Baseline Applications Architecture – Jim Barrett (Northrop Grumman) Objective is to collect As-Is information on 200 applications and integrate into DEAR and leverage for modernization blueprint development. Colleen mentioned that it is recognized that Interior has more than 200 systems; however, funding constraints precluded collecting detailed data on more in FY03. Method: Reviewed Business Cases ~ 80 Review C&A lists, LOB Lists, Investments Lists Identified the intersection of all lists Derived 200 applications that would provide the greatest horizontal value to the DOI. Applications were assigned to LOB leads Residual applications given to application architects Data Collectors follow contact management plan Application collection is estimated at 50% DEAR Repository The DOI conceptual metamodel is shown below including the new architecture domains DEAR Pilot Status DEAR meta-model is out for DOI – wide review and will be discussed at the Popkin IPT meeting (9/11). Procurement of production environment and software is in progress. Reporting Development Status – Jim Barrett (Northrop Grumman) and Dr. Fred Collins (IBM) Currently redefining reporting requirements in the context of FEA model Developed a catalog of reports (~50 items) IT Pioneers and Meta Group contributors Documenting business objective, key users Database logic - tied to new metamodel Output formats - (Word, Excel, HTML) Development started on FEA-based reports Open Discussions, IBAT Team Concerns: Need to be determine how priority LOBs will be selected for focus in the future. Outreach information needed to reach Mid-Managers, Program Leads and get Bureau buy in. Make sure CIO’s and chief architects are disseminating the information to the correct people Need to educate those who do the 300’s. A copy of the briefing is attached. |
| --- |
| Meeting Recorder: Cindy Tegge | Date: September 22, 2003 |

# Text boxes

Migration

(Re-engineer)

Migration

(Consolidate)

Legacy

Target