PART I:  CAPITAL ASSET PLAN AND BUSINESS CASE (All Assets)

Agencies are encouraged to share this business case with staff involved in preparing the budget exhibits.  However, agencies should note that the business case and all associated materials contain non-public information and may contain procurement-sensitive information which must be handled appropriately, in accordance with the government-wide standards of conduct and, as applicable, Section 3.104 of the Federal Acquisition Regulation (48 C.F.R. 3.104).

| Agency | Department of Energy |
| --- | --- |
| Bureau | N/A |
| Location in the budget |  |
| Account Title |  |
| Account Identification Code |  |
| Program Activity | Financial Management |
| Name of Project | Financial Management Line of Business (FM LOB) |
| Unique Project Identifier: (IT only)(See section 53) |  |
| Project Initiation Date |  |
| Project Planned Completion Date |  |  |  |  |  |
| This Project is: Initial Concept __X_ Planning ____ Full Acquisition ____ Steady State ____ Mixed Life Cycle ___ |
| Project/useful segment is funded: | Incrementally | __ | Fully | _X_ |  |
| Was this project approved by OMB for previous Year Budget Cycle? | Yes __ |  | No | _X_ |  |
| Did the Executive/Investment Review Committee approve funding for this project this year? | Yes _X_ |  | No | __ |  |
| Did the CFO review the cost goal? | Yes _X_ |  | No | __ |  |
| Did the Procurement Executive review the acquisition strategy? | Yes _X_ |  | No | __ |  |
| Is this investment included in your agency’s annual performance plan or multiple agency annual performance plans? | Yes _X_ |  | No | __ |  |
| Does the project support homeland security goals and objectives, i.e., 1) improve border and transportation security, 2) combat bio-terrorism, 3) enhance first responder programs; 4) improve information sharing to decrease response times for actions and improve the quality of decision making? | Yes __ |  | No | _X_ |  |
| Is this project information technology? (See section 300.4 for definition) | Yes _X_ |  | No | __ |  |
| For information technology projects only: |
| Is this Project a Financial Management System? (see section 53.3 for a definition) | Yes __ |  | No | __ |  |
| If so, does this project address a FFMIA compliance area? | Yes __ |  | No | __ |  |
| If yes, which compliance area? |  |  |  |
| b. Does this project implement electronic transactions or record keeping that is covered by the Government Paperwork Elimination Act (GPEA)? | Yes ___ |  | No | _ _ |  |
| If so, is it included in your GPEA plan (and does not yet provide an electronic option)? | Yes ___ |  | No | ___ |  |
| Does the project already provide an electronic option? | Yes ___ |  | No | ___ |  |
| c. Was a privacy impact assessment performed for this project? | Yes __ |  | No | _X_ |  |
| d. Was this project reviewed as part of the FY 2002 Government Information Security Reform Act review process? | Yes __ |  | No | _X_ |  |
| d.1 If yes, were any weaknesses found? | Yes __ |  | No | __ |  |
| d.2. Have the weaknesses been incorporated into the agency’s corrective action plans? | Yes __ |  | No | __ |  |
| e. Has this project been identified as a national critical operation or asset by a Project Matrix review or other agency determination? | Yes __ |  | No | __ |  |
| e.1 If no, is this an agency mission critical or essential service, system, operation, or asset (such as those documented in the agency's COOP Plan), other than those identified above as national critical infrastructures? | Yes _ _ |  | No | __ |  |
| f. Was this investment included in a Performance Assessment Rating Tool (PART) Review? | Yes __ |  | No | _X_ |  |
| f.1. Does this investment address a weakness found during the PART Review? | Yes __ |  | No | _X_ |  |
| g. Will you use a share-in-savings contract to support this investment? | Yes _X_ |  | No | __ |  |
| h. Is this investment for construction or retrofit of a federal building or facility? | Yes __ |  | No | _X_ |  |
| h.1. If yes, are sustainable design practices included in the requirement? | Yes __ |  | No | __ |  |
| h.2. If yes, is an ESPC being used to fund the requirement? | Yes __ |  | No | __ |  |

| SUMMARY OF SPENDING FOR PROJECT STAGES (In Millions, figures are non-discounted) (Estimates for BY+1 and beyond are for planning purposes only and do not represent budget decisions) These estimates are a Rough Order of Magnitude analysis of the projected costs and assumed benefits of the FM LOB. Further data and information from agencies will be used to confirm the assumptions and refine the estimates. |
| --- |
|  | PY-1 and Earlier | PY 2004 | CY 2005 | BY 2006 | BY+1 2007 | BY+2 2008 | BY+3 2009 | BY+4& Beyond | Total |
| Planning: |  |  | $2 | $19 | $38 | $6 | $6 | $6 | $77 |
| Acquisition: |  |  | $0 | $295 | $276 | $1,061 | $823 | $2,745 | $5,200 |
| Total, sum of stages: |  |  | $2 | $314 | $314 | $1,067 | $829 | $2,751 | $5,260 |
| Maintenance: |  |  | $0 | $0 | $1 | $34 | $220 | $2,515 | $2,770 |
| Total, All Stages: |  |  | $2 | $314 | $315 | $1,101 | $ 1,049 | $5,266 | $8,047 |

The FM LOB initiative will involve each Federal agency, department, and bureau.

Agencies are encouraged to share this business case with staff involved in preparing the budget exhibits.  However, agencies should note that the business case and all associated materials contain non-public information and may contain procurement-sensitive information which must be handled appropriately, in accordance with the government-wide standards of conduct and, as applicable, Section 3.104 of the Federal Acquisition Regulation (48 C.F.R. 3.104).

## I. A.	Project Description

- Provide a brief description of this project and its status through your capital planning and investment control (CPIC) or capital programming "control" review for the current cycle.

The vision of the Financial Management Line of Business (FM LOB) is to establish and operate a Government-wide financial management solution that is efficient and improves business performance while ensuring integrity in accountability, financial controls and mission effectiveness.

The FM LOB is a multi-agency, collaborative effort that has several goals:

- Achieve or enhance process improvements and cost savings in the acquisition, development, implementation, and operation of financial management systems through shared services, joint procurements, consolidation, and other means;

- Provide for standardization of business processes and data definitions;

- Promote seamless data exchange between and among federal agencies; and

- Strengthen internal controls through interoperability of core financial and subsidiary systems.

Government-wide Financial Management Solution

This proposed investment represents a major step in developing a Federal Government-wide approach to resource management rather than the current department/agency-centered model.  The program has developed a vision to equip managers with the critical business information and management environment necessary to improve decisions and service delivery (both operationally and strategically).  As such, FM LOB will eliminate “stovepipes” between components as well as within components and identify opportunities to establish common business practices and architecture.  Currently, JFMIP-identified core financial functions (such as accounts payable, accounts receivable, general ledger activities, funds management, cost management, and reporting) present an opportunity to consolidate systems and financial processes across agencies.  Streamlining and standardization will enable FM LOB components to automate internal processes to reduce costs.

One of the goals of the common solution is to standardize business processes and data definitions across the government.  This standardization should lead to consistent recording of inter-agency accounting events and aid in the reconciliation of inter-agency transactions.  The creation of standard interfaces with other e-government and LOB initiatives should also improve the propriety of interagency transactions.  Further, consolidation of each agency’s financial systems into centralized Centers of Excellence (COEs) would decrease system redundancy while driving cost savings through FTE re-deployment, DME and O&M cost reductions, and process standardization.  A diagram of this concept of operations follows.

The FM LOB recommends pursuing a market-driven approach based on a shared services model that will maximize economies of scale, scope, and skill, while benefiting from the use of both government and industry best practices and technologies.  The investment utilizes COEs to provide information technology (IT) hosting, while leveraging Government-wide standardized business processes.  Market demand may suggest that COEs offer additional value-added services to agencies, such as core financial operations support, and/or hosting and processing for subsidiary systems such as procurement, fixed asset management, real property, fleet management, and investment management.  Note, however, that the benefits generated from these value-added services are not factored into the cost benefit analysis.

COEs will consist of some combination of federal agencies and/or private sector contractors supporting a JFMIP-compliant financial management solution.  The COE will be engaged in tasks such as project management, system migration, system implementation, change management, training, IV&V, C&A testing, help desk, and other functions.

The FM LOB has developed a Concept of Operations document that details the operating model.  At a minimum, the COEs will meet these criteria:

- Comply with all federal financial management standards, laws, and requirements including the Federal Financial Management Improvement Act (FFMIA), Chief Financial Officers Act, FISMA, JFMIP, FEA, FFMIA and privacy standards.

- Contain a C&A security system – Security program will be developed and integrated in the common solution to ensure that all systems are C&A certified.

- Operate JFMIP approved financial management software.

- Support agency reporting activities for pre-audit planning, the audit, and post-audit tracking.

- Align practices with E-Gov initiatives (e.g., Common vendor file usage, intra-governmental transaction processing using DUNS numbers, etc.).

- Develop and utilize common data exchange interfaces – one set of interface development and support for all agencies (e.g., one common interface to the four E-Gov payroll systems providers).

- Provide hardware and other IT infrastructure required for scalability, portability and interoperability.

- Utilize application management services to maintain and upgrade hardware and software for agencies serviced by the COEs.

- Use “best practice” approaches and methodologies for standardized implementation tasks, (e.g., change management, project management, training, data conversion and interface development).

- Offer data warehousing services for financial management information.

- Adhere to the requirements outlined in ISO 15489 by supporting an electronic records management system (ERMS) that has been certified under DoD Std. 5015.2.

- Follow the Financial Enterprise Architecture (FEA) Requirements.

- Continuity of Operations (COOP) will occur through application maintenance including interfaces and any other software hosting that may be requested.

- Significant commitment to Federal agency cross-servicing.

To successfully implement the Government-wide Financial Management Solution and realize its benefits, agencies will need to choose one of two financial management alternatives, outline below, in support of the FM LOB.  (There is no presumption that all of the detailed planning has already occurred; specific operational plans have yet to be developed and will require input and coordination with agencies as this initiative moves forward.)

1.  Agencies that currently have the technology infrastructure, capacity, and expertise may bid to become a COE through a structured selection process.  These agencies will be provided an opportunity to demonstrate capabilities and project the cost for establishing and operating a COE.  Agencies not currently having hosting capability, but proposing to become a COE, will be evaluated on the benefits and costs for establishing the necessary technology infrastructure, capacity, and expertise and to operate as a COE.  The Alternatives section of this document provides examples of such costs.

2.  Alternatively, those agencies that do not become COEs will need to develop a plan to migrate to a financial system offered by a COE within an agency defined time frame (based on where an agency system is in its life cycle), and retire legacy systems as appropriate.  Agencies should assume that COEs will be functional starting in FY 2007. However, some service providers are already in operation and may meet the criteria of a COE.  Agencies should plan their migrations for an appropriate point in their system life cycles. The Alternatives section of this document provides examples of migration costs.

The FM LOB will establish a governance structure that will implement the FM LOB strategy.  As part of the governance structure, a Project Management Office (PMO) will develop a project charter and implementation plan.  Future project management functions will include the drafting of COE / Agency service level agreement templates and criteria for evaluating COEs.  The PMO will complete its functions by the end of FY 2007.

The agencies’ migration to COEs would occur in a phased approach.  Phasing is assumed to follow the currently planned DME-funded financial modernization initiatives, with those agencies currently planning significant financial system initiatives being among the first to migrate.  Agencies that are planning to purchase a new financial management system or planning a significant upgrade to an existing system in FY 2005 and beyond would instead be directed to the Government-wide financial management solution.  For financial model cost assumptions, up to two of these agencies will migrate in FY 2007, with six agencies migrating each year thereafter.  Agencies that are currently implementing JFMIP-certified financial management systems will be evaluated on a case-by-case basis.

Development of government-wide standardization of core business processes will occur prior to migration.  Implementation of the standardized processes will proceed concurrently with migration to COEs.  The standardization of government-wide business processes will be ongoing, and will not necessarily be a precedent for agency migration.  The FM LOB is recommending a collaborative, cross-government approach to developing standard business processes.  Target business processes will be developed as a model for standardization and integrated across government.  Certain business processes, such as payables and receivables, could lend themselves to standardization across government agencies due to their inherent uniformity.  These processes could comprise the initial standardization template. The collaborative cross-government approach to standards will include:

- Data definitions (Master data)

- Interfaces

- Hardware

- Software

- What assumptions are made about this project and why?

The key assumption for the FM LOB is that federal agencies will adopt the Government-wide financial management solution.  Future funding will be unavailable for agencies to modernize their financial management systems on a stand-alone, “stovepipe” basis.  This will ensure that all federal agencies follow this path and push the entire Federal Government toward the common financial management architecture and standardized financial management data definitions and processes.  Additional assumptions include, but are not limited to the following:

- Standardization of Data definitions and Processes is imperative and will receive adequate attention.  There are four areas of standardization that must be addressed immediately:

  - Transaction processing standards (JFMIP core financial system requirements)

  - Data exchange standards (interfaces/integration processes)

  - Data reporting standards (common reporting data – financial statements)

  - Standard business processes (JFMIP core financial system requirements)

- The solution will comply with all federal financial management standards, laws, and requirements including the Chief Financial Officers Act, FISMA, JFMIP, FEA, FFMIA and privacy standards.

- The solution will contain a C&A security system – Security program will be developed and integrated in the common solution to ensure that all systems are C&A certified.

- Federal agencies will adopt standardized aspects of the common solution unless there is a mission-specific reason not to do so.

- The solution will be aligned with the other lines of business (i.e., Grants Management and Human Resources Management).

- The solution will meet or exceed the current level of service.

Additionally, Exhibit 53 data, submitted in support of the FY2005 budget, on agency specific financial management initiatives were the foundation for the assumptions regarding the relative levels of core and feeder financial systems.  Exhibit 53 data also formed the basis for certain cost reductions.  Relevant Exhibit 300 business cases were analyzed to establish system cost assumptions.  Request for Information (RFI) responses, vendor quotes, and subject matter experts in the implementation of JFMIP-compliant financial systems were all leveraged to drive the cost benefit analysis.

- Provide any other supporting information derived from research, interviews, and other documentation.

In order to gain further insight into the lines of business, the FM LOB task force in collaboration with the Office of Management and Budget (OMB) prepared an RFI.  Industry and government service providers responded to the RFI with best practice information that was reviewed by the FM LOB in order to develop the common solution.

There were 34 responses to the FM LOB section of the RFI.   While every response varied in its approach, the end-state was always similar.  This end-state represented a model of shared services and cross servicing that would be the result of any major initiative that addresses the FM LOB objectives.

## I.B. 	Justification (All Assets)

- How does this investment support your agency's mission and strategic goals and objectives?

The goals and objectives of the FM LOB are aligned with Federal Government initiatives including:

- President’s Management Agenda

- Federal Enterprise Architecture

- E-Government Act of 2002

- Office of the President E-Government Initiatives

- Chief Financial Officers Act of 1990

- Government Performance and Results Act of 1993

- Government Management Reform Act of 1994

- Federal Managers Financial Integrity Act of 1982

- Federal Financial Management Improvement Act of 1996

- Clinger-Cohen Act of 1996

- Cash Management Improvement Act of 1990

- Prompt Payment Act of 1982, amended in 1988

- Debt Collection Improvement Act of 1996

- Inspector General Act of 1978

- Government Information Security Reform Act of 2000

- JFMIP

The proposed investment also addresses specific FM LOB goals:

- Goal - Achieve or enhance process improvements and cost savings in the acquisition, development, implementation, and operation of financial management systems through shared services, joint procurements, and consolidation.  The common solution:

  - Serves as the centerpiece to permit Federal agencies to improve financial management in the core areas.  Improving financial management in the core areas and providing standardized core elements enables the FM LOB to be both collaborative and cross-government enabled.

  - Addresses specific core elements in financial management systems, consistent with the JFMIP including General Ledger Management, Funds Management, Payment Management, Receivables Management, Cost Management, and Reporting.

  - Facilitates public/private partnerships to leverage the efficiencies of commercial IT service providers and reduce deployment costs by centrally maintaining solution assets and reusing Federal and commercial subject matter expertise, thus creating economies of skill.

  - Reduces costs in IT infrastructure, application acquisition, interface development, and application management.

  - Leverages economies of scale in hardware, software, and business process management.

  - Simplifies management of licensing fees.

- Goal - Provide for standardization of business processes and data definitions.  The common solution:

  - Standardizes processes and data definitions incrementally and establishes additional enabling standards.

  - Drives Commercial Off the Shelf (COTS) vendors, through competition to reach the federal market, to modify software to support the standard processes, data requirements and common interoperability standards within and across LOBs, thereby improving the integrity of financial data at both the individual agency and government-wide levels.

  - Standardizes financial management data which will lead to improved program performance information, which in turn could yield better financial management and decision-making

- Goal - Promote seamless data exchange between and among Federal agencies.  The common solution:

  - Eliminates the need to retrain employees when they change jobs as financial management personnel across the government begin to speak the same language.

  - Supports financial information structures to create an audit trail that links financial reporting and information with supporting financial transactions, events, standards, and laws.

  - Reuses proven “best practices” for transforming financial management business processes.

  - Standardizes interfaces to other systems.

- Goal - Strengthen internal controls through integration of core financial and subsidiary systems.  The common solution:

  - Establishes internal control “best practices” by organizing government business function expertise in COEs where subject matter experts share lessons learned and establish best practice processes.

  - Facilitates the standardized exchange of data between agencies.

In addition, the proposed investment meets FM LOB Objectives:

- Improves the quality of financial information, thus supporting better decision-making for improved program management at the Government-wide level.

- Enhances the government’s ability to meet its fiduciary responsibilities and ensures compliance with legislative and regulatory mandates as they pertain to financial management.

- Improves the integrity of financial management at both the individual agency and Government-wide levels and ensures compliance with financial management laws and regulations such as the Federal Financial Management Improvement Act (FFMIA).

- How does it support the strategic goals from the President's Management Agenda?

The President’s Management Agenda (PMA) addresses the need for citizen-centered, results-oriented, and market-based federal government initiatives   The proposed market-based initiative will provide an opportunity for agencies to collectively identify and adopt market best practices to standardize and eliminate redundant “stovepipe” systems.  This benefits citizens by redirecting savings toward mission critical programs.

- ”Citizen-centered, not bureaucracy-centered.”  The proposed investment, leveraging as it does the benefits of competition, improvements in technology, and the economies of scale and skill, will achieve cost savings and cost avoidances that will allow Federal agencies to re-deploy resources away from in-house administration to those efforts and activities with greater importance to citizens.

- “Results-oriented.”  The proposed investment enhances the timeliness, reliability, and accuracy of financial information, and achieves a measure of standardization and consistency in financial processes and terminology that will permit managers to use financial information more effectively and efficiently in achieving program results.

- “Market-based.”  The proposed investment is the product of competition among public and private providers.  The shared-services approach recommended takes continuing advantage of competition among providers under this solution to the degree Federal agencies can shop from among the providers under the shared-services approach for the best services to suit their needs.

The proposed investment directly addresses three elements of the President’s Management Agenda:

Initiative 3 -- Improved Financial Performance

Timeliness – The proposed investment will:

- Incorporate re-engineered financial management processes.

- Facilitate the timely availability of integrated financial and performance information.

- Make use of technology and process improvements to ensure timely completion of financial statements and period-end reporting

- Enable users to comply with central agency (e.g., OMB and Treasury) requirements for timeliness.

Reliability – The proposed investment will:

- Serve as the foundation for preparation of statements of financial results that will achieve and sustain clean audit opinions at the component level, agency level, and the Government-wide level.

- Make available financial and performance information that provides managers more accurate and reliable measures of cost and performance.

Initiative 4 -- Electronic government

The proposed investment uses web-based, intranet and/or internet applications combined with standardized processes to implement the common solution.  The proposed investment aligns with initiatives under the E-Government umbrella (Ex. E-Payroll, E-Travel, etc).  This is achieved primarily through improved standardization of financial information and processes, and through improvements in the reliability and accuracy of financial information upon which E-Government initiatives depend.

Initiative 5 -- Budget and performance integration

The proposed investment aims specifically at integrating financial and performance information, a result that will contribute to this initiative.  The ability to integrate this information at the appropriate level for managerial control will contribute to more efficient resource utilization, and improved accountability.  Standardized integrated budget/performance and accounting information systems at the program level will:

- Allow agencies to accommodate comparative financial reporting on specific financial performance measurements.

- Facilitate the integration of financial information with performance information.

- Ensure that performance and resource level information provides managers with feedback for future planning and performance/budgeting improvements.

The proposed investment indirectly supports two other initiatives in the President’s Management Agenda.

PMA Initiative 1 -- Strategic management of human capital

Achievement of an outcome that maximizes the utilization of human resource assets needed to process financial transactions.

Economies of scale through government-wide standardization of business processes and IT hosting will allow for a reduction in the number of personnel, relative to performance in the current disaggregated financial management systems environment.  Economies of skill stemming from common approaches, common language, and common requirements (to the extent made possible by the proposed investment) will permit the redeployment of human resources from financial management support functions into other critical functions.  Employment of enhanced technologies and more efficient business processes, reflected in the solution, will allow for a shift in emphasis from low-value-added activities such as transaction processing and error correction, to high-value-added activities such as management analysis and decision-making support.  

PMA Initiative 2 -- Competitive sourcing

The proposed investment addresses this initiative on two levels.  First, there is the matter of costs to perform work.  The solution will improve the quality of financial information with respect to in-house performance and contract performance of work.  More informed decisions could thus be made with regard to the most effective means to have services provided.  Second, the proposed investment, providing as it does for a “shared-services” means of operation, offers an opportunity to those who would be providers under this solution opportunities for imaginative and creative means to deliver services effectively and efficiently.  The provider market will drive the identification of best applications available in implementing the solution.

- Are there any alternative sources in the public or private sectors that could perform this function?

Yes, the FM LOB proposed investment includes and encourages the use of private sector solutions and services.  The FM LOB will also use private and public industry to provide the integration and interfaces. In addition, most of these existing services are commercially or publicly available, and are not unique to government.  The proposed investment takes advantage of public-private partnerships to ensure that the most effective/efficient means to achieve results is obtained. The shared-services model allows for participation/competition among public and private providers and integrators of financial management services.  The RFI responses referenced specific examples of this model in both private industry and the Federal government.

- If so, explain why your agency did not select one of these alternatives.

We have selected all known sources as described above.  This initiative will enable agencies to make a clear choice for their financial management solutions within the service options available from the COEs.

- Who are the customers for this project?

The customer population includes, but is not necessarily restricted to the following:

- Chief Financial Officers (Departmental and those within departments)

- Chief Information Officers

- Chief Acquisition Officers

- Financial Management Personnel

- Procurement Officers

- Resource Managers

- Program Managers

- Administrative Officers

- Vendors

- Who are the stakeholders of this project?

Stakeholders in the recommended solution include, but are not necessarily restricted to the following:

- E-Government program/project managers

- Chief Financial Officers

- Chief Information Officers

- CFO Council

- CIO Council

- Small Agency Council

- JFMIP

- FASAB

- AIC Committee

- Citizens

- Congress

- Federal Real Property Council

- Citizens

- Treasury FMS

- Chief Human Capital Council

- BOAC

- OIG

- AICPA

- AGA

- Acquisition Committee for e-Gov (ACE)

- Unions

- If this is a multi-agency initiative, identify the agencies and organizations affected by this initiative.

This is a multi-agency initiative and every Federal department and agency is or will be affected by this initiative.

7.a. 	If this is a multi-agency initiative, discuss the partnering strategies you are implementing with the 	participating agencies and organizations.

OMB serves as the executive sponsor of the FM LOB.  A partnership of nine agencies with additional agencies serving as ex officio participated in the initiative.  The Department of Labor and the Department of Energy are the managing partners of the FM LOB.  Other partner agencies currently include HUD, HHS, EPA, USDA, DHS, DOI, and DOJ, and Ex officio members include NASA, NSF, DoD, Treasury, and GSA.  Ex officio agencies and other agencies not presently participating in the FM LOB initiative will be encouraged to increase their support by making substantive contributions (FTEs and/or financial resources) over time.

- How will this investment reduce costs or improve efficiencies?

Initial benefits will be realized through standardization and consolidation of financial management systems and unification under the FM LOB common solution.  In addition the proposed investment will:

- Improve use of Federal government buying power for leverage in negotiations with suppliers

- Provide reliable and accurate financial information in a common format across the government

- Provide for efficient use of IT investments across the government

- Reduce future agency Development, Modernization, and Enhancement (DME) expenditures and Operations and Maintenance (O&M) expenditures for financial systems

- Retire agency stovepipe core financial systems

- Re-deploy current agency FTEs focusing on core financial tasks into higher-level financial analysis or other agency mission-critical functions

- Provide optional enhanced financial management functionality, in a cost effective environment that leverages best practices, for critical tasks such as investment management, procurement, fleet operations and maintenance, budgeting, and real estate management

- Allow improved agency program decision-making, based on improved financial reporting

- List all other assets that interface with this asset FSA assets:

Systems that are defined as non-core financial systems or those that provide data to, or from core financial systems would be interfaced with the common solution.

Have these assets been reengineered as part of this project?  Yes___   No_X_

Not at this time, although each agency should take this opportunity to re-engineer non-core systems.  COEs may provide financial management services in addition to the JFMIP-identified core financial services.  Examples of such services include investment management, fixed asset management, fleet maintenance, real property management and maintenance, and other financial functions.

## I.C. 	Performance Goals and Measures (All Assets)

In order to successfully address this area of the business case, performance goals must be provided for the agency and linked to the annual performance plan.  The investment must discuss the agency mission and strategic goals, and performance measures must be provided. These goals need to map to the gap in the Agency's strategic goals and objectives that this investment is designed to fill. They are the internal and external performance benefits this investment is expected to deliver to the agency (e.g., improve efficiency by 60%, increase citizen participation by 300% a year to achieve an overall citizen participation rate of 75% by FY 2XXX, etc.). The goals must be clearly measurable investment outcomes, and if applicable, investment outputs. They do not include completion date of the module or investment, or general goals, such as, significant, better, improved that do not have a quantitative or qualitative measure.

Agencies must use Table 1 below for reporting performance goals and measures for existing investments that were initiated prior to FY 2005. The table can be extended to include measures for years beyond FY 2004.

Not Applicable, since the initiative was not initiated prior to FY 2005.

All new IT investments that are development, modernization or enhancement (DME) for 2005 and beyond must use Table 2 and are required to use the FEA Performance Reference Model. PRM Version 1.0, available at www.feapmo.gov, includes detailed guidance about how to incorporate PRM Indicators into the performance goals and measures table below. Please use the Table 2 and the PRM to identify the performance information that pertains to the major IT Investment. Ensure there is a complete tie-in to the strategic goals and objectives described in I.B.1.

| Fiscal Year | Measurement Area | Measurement Category | Measurement Indicator | Baseline | Planned Improvements to the Baseline | Actual Results |
| --- | --- | --- | --- | --- | --- | --- |
| 2004 | Resources (Technology) | Information & Data | Submission of an acceptable Enterprise Architecture by July 30, 2004. |  |  | Completed July 30, 2004 |
| 2004 | Resources (Technology) | Financial (Technology) | Submission of acceptable FY06 business case in September, 2004 |  | Business case is approved and FM LOB becomes an E-Government initiative |  |
| 2005 | Resources (Technology) | Efficiency | Manage project risk achieve at least 90 percent of the cost schedule and performance goals established in the Planning Phase |  | Compare achievement against baseline. |  |
| 2005 | Resources (Technology) | Efficiency | Selection of COEs |  |  |  |
| 2005 | Resources (Technology) | Efficiency | Percent processes and data definitions standardized. Provide for standardization of business processes and data definitions for core financials. |  | A percent (TBD) of business processes and data definitions ready for agencies to implement. |  |
| 2006 | Resources (Technology) | Efficiency | Manage project risk achieve at least 90 percent of the cost schedule and performance goals established in the Planning Phase |  | Compare achievement against baseline. |  |
| 2006 | Resources (Technology) | Efficiency | Percent processes and data definitions standardized Provide for standardization of business processes and data definitions for core financials. |  | A percent (TBD) of business processes and data definitions ready for agencies to implement. |  |
| 2006 | Processes and Activities | Financial (Processes and Activities) | COEs selected and evaluation completed to begin migrations in FY2007 |  | Number of COEs ready to begin agency migrations. |  |
| 2007 | Processes and Activities | Productivity and Efficiency | Number of Redundant or Legacy Systems Retired |  | Reduction in Legacy Systems per Agency --Achieve or enhance process improvement and cost savings |  |
| 2007 | Processes and Activities | Financial (Processes and Activities) | Agencies migrating to COEs |  | Number of migrations in FY 2007. |  |
| 2008 | Customer Results | Service Benefit | Major Process Cycle Time Index |  | Reduction of Cycle Time for Key financial management Processes |  |
| 2008 | Customer Results | Service Benefit | Percentage of Executives and Managers Reporting That the Common Solution Meets or Exceeds Requirements for Financial Information and Processing |  | Improvement or Steady Level of Customer Satisfaction |  |
| 2008 | Processes and Activities | Productivity & Efficiency | Annual IT Maintenance costs for Business Functions Covered by FM LOB Common Solution |  | Reduction of IT Costs for Systems Supporting financial management |  |
| 2008 | Resources (Technology) | Financial (Technology) | Aggregate Cost Avoidance Due to Reduction of IT Systems Duplication (by Agency) |  | Reduction In Development, Modernization, Enhancement, And Steady State Costs Due Through Sharing of Costs for Common Solution Functions |  |
| 2008 | Resources (Technology) | Financial (Technology) | Aggregate Costs Reduction Attributable to Economies of Scale |  | Reduction in Operations and Maintenance Costs of Financial Management Systems through Improved Purchasing Power and Volume Discounts |  |
| 2008 | Mission and Business Results | Management of Government Resources | Total Financial Management Systems Cost |  | Reduction of total cost of FM to Agencies |  |

I.D.  PROGRAM MANAGEMENT [ALL ASSETS]

| Is there a project (investment) manager assigned to the project? If so, what is his/her name? This project is currently in the conceptual phase. The Department of Labor and Department of Energy are the FMLOB Managing Partners with the Office of Management and Budget serving as the Executive Sponsor. Long term management strategies are under development for future activities. | Yes | _X_ | No | __ |
| --- | --- | --- | --- | --- |
| 1.A. Identify the members, roles, qualifications and contact information of the in-house and contract project (investment) managers for this project (investment). The FM LOB will establish a governance structure that will implement the FM LOB strategy. As part of the governance structure, a Project Management Office (PMO) will develop a project charter and implementation plan. Future project management functions will include the drafting of COE/Agency service level agreement templates and criteria for evaluating COEs. The PMO will complete its functions by the end of FY2007. This initiative will be led by a project manager with the following qualifications: Strong track record of realigning and streamlining business processes with an emphasis on financial processes for the Federal Government Proven Track record for managing and directing large scale, cross agency eGovernment initiatives Proven Track record for managing and directing integrated cross agency teams Proven Project/Program Management experience with E-Government initiatives including but not limited to E-Payroll, IAE Vast knowledge of the overall Lines of Business Initiatives (including HR and Grants), and / or cross-industry or cross-organizational experience in implementing financial management systems Others members may include Deputy Project Managers, Project Support Members, System Architects, Information Systems Security Officer/Privacy Manager(s), Quality Assurance Analyst(s), Senior Business Analyst(s), Budget/Financial Analyst(s), Change Management Specialist(s) |
| 2. Is there a contracting officer assigned to the project? If so, what is his/her name? Not at this time | Yes | __ | No | _X_ |
| 3. Is there an Integrated Project Team? | Yes | _X_ | No | __ |
| 3.A. If so, list the skill set represented. Currently, the Integrated Project Team is comprised of the FM LOB task force members, organized into a PMO and several working groups. The FM LOB has a diverse group of agency participants (approx. 60) including OMB representation from OFPP and the E-Gov office. The team is a mix of finance, IT, acquisition policy, and contracting operations professionals. Once this effort is underway, the established PMO will have responsibility to support the development of business process and data definitions, and to provide tools and analysis to assist agencies with the rollout and implementation of the FM LOB effort. The activities of the Integrated Project Team will be impacted by the input of an Executive Steering Committee, likely to be comprised of Federal executives involved in the FM LOB working groups. A governance strategy will determine the responsibilities, reporting structure, conflict resolution, and interaction among these groups. The PMO Team may include the following roles and skill sets: Project Manager Strong track record of realigning and streamlining business processes with an emphasis on financial processes for the Federal Government Proven Track record for managing and directing large scale, cross agency eGovernment initiatives Proven Track record for managing and directing integrated cross agency teams Proven Project/Program Management experience with E-Government initiatives including but not limited to E-Payroll, IAE Vast knowledge of the overall Lines of Business Initiatives (including HR and Grants), and / or cross-industry or cross-organizational experience in implementing financial management systems Deputy Project Manager(s) Extensive E-Government/E-Business and financial management experience (including business processes, change management, and business process reengineering ) Knowledge of systems integration, test and design Thorough knowledge of the Federal financial management IT Systems and the Federal Enterprise Architecture Trained in Project Management and Earned Value Management Knowledge of JFMIP requirements Project Support Members Certified Project Management Professionals Experience in information technology, project management, systems development, client relations, team leadership and operations Thorough knowledge of JFMIP requirements Acquisition executive Experience with Program Management Office processes and Earned Value Management. System Architect(s) Certified Project Management Professional Experience with Federal Government financial management systems and information technology Thorough knowledge of the FEA Information Systems Security Officer/Privacy Manager(s) Certified Information Systems Security Professional (CISSP) Experience with various financial management IT systems Quality Assurance Analyst(s) Systems/software quality assurance Project implementation Q/A Senior Business Analyst(s) Proven Information Resources Management experience Experience in Federal Government Budget, Financial, & Assistance Processes Experience in Business / Systems Analysis, Project Planning and Coordination Complete life cycle support including government-wide analysis, requirements, design, testing and implementation Thorough knowledge of JFMIP standards Budget/Financial Analyst(s) Certified Government Financial Manager (CGFM) Change Management Specialist(s) Workforce/Human Development experience Experience in organization design and team development |
| 4. Is there a sponsor/owner? | Yes | _X_ | No | __ |
| Sponsors Chief Financial Officer, Department of Labor – Sam Mok Chief Information Officer, Department of Energy – Rose Parkes Executive Sponsor Office of Management and Budget |  |  |  |  |

I.E. ALTERNATIVES ANALYSIS [ALL ASSETS]

In order to successfully address this area of the business case, you must include three viable alternatives that were compared consistently, identify the alternative chosen, and provide benefits and reasons for your choice. Agency must identify all viable alternatives and then select and report details on the top three viable alternatives. Use OMB Circular A-94 for all investments and the Clinger Cohen Act for IT investments for the criteria to be used for Benefit/Cost Analysis. Agency must include the minimum criteria to be applied in considering whether to undertake a particular investment, including criteria related to the quantitatively expressed projected net, risk-adjusted return on investment, and specific quantitative and qualitative criteria for comparing and prioritizing alternative investments.

For IT investments, agencies should use the Federal Enterprise Architecture (FEA) to identify potential alternatives for partnering or joint solutions that may be used to close the identified performance gap.

- Describe the alternative solutions you considered for accomplishing the agency strategic goals that this project was expected to address. Describe the results of the feasibility/performance/benefits analysis.  Provide comparisons of the returns (financial and other) for each alternative.

| Alternative | Description |
| --- | --- |
| 1 - Hosted IT Environment with Business Process Standardization (Preferred Alternative) | COEs will offer IT hosting services including hardware, software and infrastructure support. Business process standardization will enable consolidation of systems. Agencies will work together to agree on Government-wide standards for business processes and data definitions that will drive upgrades to the system via the existing JFMIP procedures. This alternative may serve as the foundation for a transformation that could include additional value-added services including transaction processing and subsidiary systems hosting. |
| 2 - End-to-end Financial Management | The end-to-end alternative will be a multi-year financial management transformation, consolidate financial management systems, and facilitate shared-services for core financial management systems across the Federal Government. This alternative Builds upon Alternative #1. COEs established to provide IT Hosting and additional support for business processes for core financial services. Transaction processing (i.e. A/P, A/R), reporting and operations will be handled at (or processed through) COEs (private, Federal or combined). This alternative also includes standardization of government-wide business processes as described in Alternative #1. Ultimately end-to-end financial services can be supported through COEs or could also be provided by other third party entities (government or private) using COE software. Financial analysis, management, and inherently governmental functions will remain agency-specific. |
| 3 – Hosted IT Environment | COEs will only offer IT hosting services including hardware, software and infrastructure support. No standardization of configurations or consolidation of systems. The host will handle configuration management. Under this alternative, agencies will perform transactions processing in-house. Benefits will be generated for agencies through efficient purchasing, more effective license management, and decreased infrastructure costs. |
| 4 - Leverage through Volume Buying | Agencies will work together to achieve cost savings through bulk purchases. |
| 5 - Homegrown Approach | This alternative will focus on one agency that has built its own JFMIP compliant environment to supply services to agencies, i.e., a single GOTS package for agencies. This alternative was not viewed as feasible, and was not included in the cost benefit analysis. |
| 6 - Centralized Delivery | This alternative will charter a single organization to be a COE for the Federal government, i.e., a single COTS package for agencies to utilize. This alternative was not viewed as feasible, and was not included in the cost benefit analysis. |

At this stage Alternative 1, 2, and 3 are considered to be the most viable and were evaluated for the purposes of the FM LOB initiative.

- Summarize the results of your life cycle cost analysis performed for each investment and the underlying assumptions.

NOTE:

These estimates are a Rough Order of Magnitude analysis of the projected costs and assumed benefits of the FM LOB.  Further data and information from agencies will be used to confirm our assumptions and refine the estimates.  These figures are preliminary, pre-decisional, and should not be relied upon for any specific procurement activities.

| Cost Elements | IT hosting with standardization (NPV) | End to End (NPV) | IT hosting (NPV) |
| --- | --- | --- | --- |
| Planning Costs | $445M | $445M | $453M |
| Acquisition Costs | $4,666M | $4,642M | $2,704M |
| Maintenance Costs | $1,943M | $8,031M | $2,388M |
| Total Life Cycle Costs | $7,054M | $13,118M | $5,545M |

M = millions of dollars

In order to develop a cost estimate using limited data an in an abbreviated timeframe, the following high-level assumptions related to costs as presented were made:

- Costs and benefits were based on FY2004 and FY2005 Exhibit 53 data

- Costs savings are primarily due to:

  - Reduction in DME and O&M spending through cost avoidance of modernizing core financial systems.

  - Increased efficiencies of performing standardized business process activities.

- For cost/benefit analysis purposes, six (6) COEs were assumed – the actual number of COEs will be determined through a competitive process.

- Cost elements include hardware, software, infrastructure/facilities, maintenance, training, and contracting/government FTE costs.  The cost/benefit analysis assumes that all COEs will be started from the ground up, and do not utilize current infrastructure.

- An average $5 million in migration costs per migrating agency were assumed (recognizing that the actual number per agency will vary depending upon size/complexity of migration)

  - Note that the appendix to this document includes more details on agency migration costs.

- COEs will be selected based on a competitive process.  The PMO will develop COE/Service Level Agreements and criteria for evaluating COEs.   These efforts will ramp down after the first two years.

Agencies can choose either to compete to become a COE, or they can plan to migrate their financial management systems to a COE.  In order to assist agencies in making that determination, the cost benefit analysis indicates that estimated migration cost for an average agency is $5 million.  This amount will vary by agency as noted above, depending on its size and complexity.

While the cost benefit analysis assumes that all COEs will be built from scratch, certain agencies currently conduct financial management tasks in a shared services environment on behalf of other agencies.  Such agencies may have the technical infrastructure in place to become a COE.  If they are selected to become a COE, their costs may be up to 50 percent less than the estimates in the appendix to this document, due to possible savings in hardware and software purchasing, potential standardization efficiencies, and other savings.

- Which alternative was chosen and why?

Alternative 1, the IT Hosting and Business Process Standardization, is the preferred alternative.  Reasons for this include:

- Fully meets the FM LOB Goals, including

    - Achieve or enhance process improvements and cost savings in the acquisition, development, implementation, and operation of financial management systems through shared services, joint procurements, consolidation, and other means;

    - Provide for standardization of business processes and data definitions;

    - Promote seamless data exchange between and among federal agencies; and

    - Strengthen internal controls through interoperability of core financial and subsidiary systems

- Substantial cost savings and benefits over the ten year life cycle

- This alternative may serve as the foundation for a transformation that could include additional value-added services including transaction processing and subsidiary systems hosting. (Recognition of immaturity of market to provide seamless end-to-end financial management processing and support)

This alternative also supports a number of important government initiatives, such as a shared services environment, performance-based contracting with the share-in-savings concept that aligns the incentives of government and the contractor, the consolidation and standardization of similar business processes, and the retirement of redundant systems.

3.A. 	Are there any quantitative benefits that will be achieved through this investment (e.g., system savings, cost avoidance, stakeholder benefits, etc.)?  Define the Return on Investment (ROI).

There will be several quantitative benefits that will result from the chosen alternative.  Among these benefits will be:

- A reduction in the number of redundant financial systems government-wide

- Lower licensing costs

- Reduced operations and maintenance costs through combined services

- Reduced integration costs

- An increased focus on analytics and management instead of transactional system coordination

- Better/Faster decision-making

- Reduced audit costs

- Reuse of hardware, software and infrastructure

- Economies of scale

- Economies of skill

3.B. 	For the alternative selected, provide a financial summary, including Net Present Value by Year and Payback Period Calculations.

The rough order of magnitude net present value for Alternative 1 is depicted below.  Note that the project initially achieves break-even in FY 2011.  The aggregate cash flow savings / cost avoidance estimate over the 10-year period is $4.0 billion on a net present value basis.

| Net Present Value | FY06 | FY07 | FY08 | FY09 | FY10 | FY11 | FY12 | FY13 | FY14 | FY15 | TOTAL NPV |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Hosting + Standardization | $ (286.18) | $ (37.02) | $ (452.12) | $ (37.47) | $ (80.73) | $ 491.41 | $ 759.37 | $ 1,121.64 | $ 1,270.98 | $1,284.87 | $ 4,034.75 |

- What is the date of your cost benefit analysis?

The rough order of magnitude cost benefit analysis was completed on July 28, 2004.

## I. F.	 Risk Inventory and Assessment (All Assets)

In this section, describe the results of your risk assessment for this project and discuss your plans to eliminate, mitigate, or manage identified risks.  Risk assessments should be performed at the initial concept stage and then monitored and controlled throughout the life cycle of the project, and should include risk information from all stakeholders.  Risk assessments for all projects must include schedule, costs (both initial and life cycle), technical obsolescence, feasibility, reliability of systems, dependencies and interoperability between this project and others, surety (asset protection) considerations, risk of creating a monopoly for future procurements, capability of agency to manage the project, and overall risk of project failure.

In addition, for IT projects risk must be discussed in the following categories 1) Organizational and Change Management, 2) Business, 3) Data/Info, 4) Technology, 5) Strategic, 6) Security, 7) Privacy, and 8) Project Resources. (Agencies may include others for IT, and may define the core set for other assets).  For security risks, identify under the description column the level of risk as high, medium, or basic.  What aspect of security determines the level of risk, i.e., the need for confidentiality of information, availability of information or the system, reliability of the information or system?

| Date Identified | Area of Risk | Description | Probability of Occurrence | Strategy for Mitigation | Current Status as of the date of this exhibit |
| --- | --- | --- | --- | --- | --- |
| June-04 | Business | Agencies have unique requirements for financial management | High | Include as many agencies as possible during the business case and requirements definition phases. Ensure effective communication throughout requirements definition, acquisition, and implementation phases. | A Risk Management Plan will be developed by agencies at a later date. [Comment # 82] |
| July-04 | Business | The need for agencies to have internal leadership committed to the solution | High | Develop a governance structure that promotes collaboration in strategic development and implementation, so that high-level agency buy-in is fostered. | A Risk Management Plan will be developed by agencies at a later date. |
| July-04 | Business | Conflicts between agencies and COEs will hamper the acceptance and timing of the COE solution | High | The governance structure will include issue resolution as one of its core functions. | A Risk Management Plan will be developed by agencies at a later date. |
| July-04 | Business | The ability of agencies to re-deploy human resources, particularly in a unionized environment. | High | Change management and instructor-led training are crucial components of the implementation. Strong sponsorship at the agency and COE levels will assist in overcoming this risk. | A Risk Management Plan will be developed by agencies at a later date. |
| June-04 | Business | Noncompliance with government-wide financial management standardization efforts (i.e. standard general ledger deviations are persistent across the government) | High | Through government-wide efforts, business process standards will be developed to facilitate the move towards a shared services model. | A Risk Management Plan will be developed by agencies at a later date. |
| June-04 | Business | Readiness of private sector | Medium | Gartner Group study will cite potential cross-servicing providers | A Risk Management Plan will be developed by agencies at a later date. |
| June-04 | Capability to manage the investment | Adequate governance process is in place to manage the FM LOB | High | A governance process including OMB as the executive sponsor will be established. | A Risk Management Plan will be developed by agencies at a later date. |
| June-04 | Capability to manage the investment | Protection of vital agency resources, risks, & interests post-migration | Medium | Depending on the mix of services in the common solution, agencies would maintain a federal presence at the COEs where appropriate. The governance structure will ensure that the agencies will have a managerial role in the centers of excellence. Additionally, service level agreements will be developed that will allow agencies to oversee their financial activities at the COEs. | A Risk Management Plan will be developed by agencies at a later date. |
| June-04 | Data/Info | Agency financial information is in multiple formats | High | Common business processes and data definitions will be defined by the cross-government working groups. Solution will be compliant with all Federal Enterprise Architecture standards. | A Risk Management Plan will be developed by agencies at a later date. |
| June-04 | Dependencies & Interoperability | Missed opportunities to include e-government initiatives | Medium | Most of the RFI responses did not address e-government (E-Gov) interoperability. This initiative must take advantage of efforts in the E-Gov arena where initiatives are already underway to provide common solutions to government needs. In fact, there will be requirements to integrate with E-Gov, e.g., a common vendor file for purchases and payments, intra-governmental transactions processing, etc. | A Risk Management Plan will be developed by agencies at a later date. |
| June-04 | Feasibility | The likelihood that this project can not be accomplished technically | Low | Engage all agencies during the planning and implementation of the program to ensure agency requirements are met. Engage both private and public industry in the technical solution. . Develop and apply extensive testing requirements and verification procedures. | A Risk Management Plan will be developed by agencies at a later date. |
| June-04 | Feasibility | The likelihood that this project can not be accomplished politically | Medium | Engage all agencies during the planning and implementation of the program. Executive support from OMB and other executive-level leaders will help solve the political issues. Develop and apply extensive cultural change strategies. | A Risk Management Plan will be developed by agencies at a later date. |
| June-04 | Initial costs | Funding of Competing Agency Priorities | High | OMB is solidly behind this effort and agencies will identify and allocate the necessary funds to ensure its success | A Risk Management Plan will be developed by agencies at a later date. |
| June-04 | Life-cycle costs | Lack of full funding for each project segment | High | OMB is solidly behind this effort and agencies will identify and allocate the necessary funds to ensure its success | A Risk Management Plan will be developed by agencies at a later date. |
| August – 04 | Requirements | “Scope Creep,” based on concurrent process reengineering, implementation, and migration | High | Governance strategy and process should limit and manage scope of the project | Governance strategy is currently in the formative stage |
| June-04 | Organizational and Change Management | Resistance to change | High | The biggest single obstacle to the successful completion of the project is resistance to change. A detailed, structured approach to change management must be developed. Contractors and Federal agencies currently in the process of modernizing their financial management systems should be utilized as they are familiar with large-scale change management practices and can provide valuable “lessons learned”. | A Risk Management Plan will be developed by agencies at a later date. |
| June-04 | Organizational and Change Management | Inability to address Union concerns | Medium | Maintain interaction and involvement with key union groups. | A Risk Management Plan will be developed by agencies at a later date. |
| June-04 | Organizational and Change Management | Agencies may be unwilling to migrate to the common solution | High | Agencies that migrate early in the process will be given the necessary resources to ramp up quickly and will be given early adopter incentives. Develop a migration strategy that is validated through the FM LOB governance process and approved by other agencies and OMB. Ensure active OMB participation throughout the process. | A Risk Management Plan will be developed by agencies at a later date. |
| June-04 | Organizational and Change Management | Non-FM LOB agency members may be adversely affected because they were not part of the definition process. | High | All agencies are being encouraged to participate in the FM LOB process as either partners or ex-officio members. Communicate results with cross-government councils such as the President's Management Council, Chief Financial Officers Council, Chief Information Officers Council, etc. | A Risk Management Plan will be developed by agencies at a later date. |
| June-04 | Overall risk of investment failure | Odds that the project will not meet success criteria | Low | Maintain strong cross-government working groups throughout the process and ensure timely and consistent communication to all federal agencies. Leverage best practices from current E-Gov initiatives. | A Risk Management Plan will be developed by agencies at a later date. |
| June-04 | Privacy | System information that is unprotected | High | Apply strong design and testing procedures. Complete a Privacy Impact Assessment (PIA). | A Risk Management Plan will be developed by agencies at a later date. |
| June-04 | Project Resources | Insufficient government human capital | High | This is a very large transformational effort and will require government resources. Contractors can be hired to provide support such as system integrators, but each agency must provide some dedicated resources to manage the project. | A Risk Management Plan will be developed by agencies at a later date. |
| June-04 | Project Resources | The aging federal government workforce and attrition within the federal government causes loss of institutional knowledge within agencies | High | The common solution itself minimizes this risk. The 'economies of skill' that the common solution creates minimizes this risk as it allows for portability of financial management resources across the federal government. | A Risk Management Plan will be developed by agencies at a later date. |
| June-04 | Reliability of system | Insufficient System Performance | Medium | Reliability of the service-center providers must not be in question. As new agencies are migrated to existing centers, hardware and software must be upgraded to handle the added volume. Response time issues must be alleviated. | A Risk Management Plan will be developed by agencies at a later date. |
| June-04 | Risk of monopoly | Potential limits on future procurements of software or hardware | Medium | Following JFMIP requirements currently limits procurement to six JFMIP compliant systems for core functionality. The team plans to allow multiple solutions to be a part of the common solution based on their compliance with the target business processes. Ensure that niche companies where feasible and practical have a chance to compete for parts of the common solution (i.e. technical components and/or implementation components). The common solution is providing an a la carte solution for selecting financial services (i.e. reporting, etc). | A Risk Management Plan will be developed by agencies at a later date. |
| June-04 | Risk of monopoly | Private Sector mergers and increasing federal standards may create a monopoly or oligopoly situation | Medium | Work with JFMIP and other standards boards to ensure vendors are able to meet standardization requirements and the shared services operating model. Through financial services COE selection, make sure that several providers are able to compete both from an IT hosting and a financial services perspective. | A Risk Management Plan will be developed by agencies at a later date. |
| June-04 | Schedule | Schedule slippage | High | Apply a phased implementation approach; maintain effective project management practices. Finish a realistic transition plan including training and testing. Work closely with OMB during the implementation and migration phases to manage the agency migration process. Escalate issues to the FM LOB PMO and/or OMB in a timely manner. | A Risk Management Plan will be developed by agencies at a later date. |
| June-04 | Security | Safeguarding and securing core financial management information. Protect against inappropriate use of or access to the system. The following aspects of security are critical for this area of risk: reliability of system, confidentiality, and reliability. | High | Implement multi-layered security strategy and audit its effectiveness, and obtain certification before operation commences. | A Risk Management Plan will be developed by agencies at a later date. |
| June-04 | Strategic | Alignment with Administration policy | Low | Ensure alignment with LOB goals throughout the FM LOB process | A Risk Management Plan will be developed by agencies at a later date. |
| June-04 | Surety | Inability of COE to develop and execute the coop plan (i.e. recovery) | Medium | Ensure that backup and recovery plans are developed and approved by the agencies prior to migration to the COEs. Provide contractual measures to ensure the COE can perform these duties. Complete a full backup and recovery test prior to COE certification. | A Risk Management Plan will be developed by agencies at a later date. |
| June-04 | Technology | Service providers merge or are acquired by another company | Medium | Ensure that the contracts protect the investment in the case of a merger or acquisition. | A Risk Management Plan will be developed by agencies at a later date. |

What is the date of your risk management plan?

A Risk Management Plan will be developed by agencies at a later date

## I.G. 	Acquisition Strategy

- Will you use a single contract or several contracts to accomplish this project?

The FM LOB proposes to acquire demand-driven, market-provided financial management systems through a formal evaluation and selection process.  Multiple solutions will be required to fulfill a Federal Government-wide application need, which will require multiple contracts.

1.A.	What is the type of contract/task order if a single contract is used?

It is not anticipated that a single contract will be used.

1.B. 	If multiple contract/task orders will be used discuss the type, how they relate to each other to reach the investment outcomes, and how much each contributes to the achievement of the investment cost, schedule and performance goals. Also discuss the contract/task order solicitation or contract provisions that allow the contractor to provide innovative, transformational solutions.

The resulting contracts are expected to be Performance-Based with fixed prices.  The FM LOB may emphasize shared services, share-in-savings, and SmartBuy approaches as well.

One acquisition strategy could include a JFMIP-compliant financial solution at each of six COEs, supplemented by private sector support, Federal personnel, and financial professionals.  A market-driven model of shared services and cross servicing using several private and public sector COEs is recommended.  The common solution will be compliant with all federal financial management laws, regulations, and requirements and must align with the vision, goals, and objectives of the FM LOB.

- For other than firm-fixed price, performance-based contracts, define the risk not sufficiently mitigated in the risk mitigation plan, for that contract/task order, that requires the Government to assume the risk of contract achievement cost, schedule and performance goals.  Explain the amount of risk the Government will assume at type(s) of contract(s) will you use (e.g. cost reimbursement, fixed-price, etc.)?

Firm-fixed price, performance-based contracts are expected to be used.  Penalty clauses will be incorporated into the firm-fixed price, performance-based contracts, to mitigate the level of risk that must be assumed by the government.  The level of risk will be determined during development of the Risk Management Plan.

- Will you use financial incentives to motivate contractor performance (e.g. incentive fee, award fee, etc.)?

There will be performance incentives built into the pricing structure to reward the contractor(s) for exceptional performance as well as disincentives in the form of liquidated damages for late and/or substandard performance.  Chief among these performance incentives is the concept of Share-in-Savings, if applicable, where the interests of the government and any contractor are aligned to provide incentives for budget savings.  A portion of a contractor’s compensation will be based on quantified and verifiable savings, and as the amount of savings increases, the contractor’s compensation grows as well.

- Discuss the competition process used for each contract/task order, including the use of RFP’s, schedules or other multiple agency contracts, etc?

The acquisition will be managed through a formal evaluation and selection process with appropriate notification to potential bidders.

- Will you use commercially available or COTS products, or custom-designed products?

COTS, GOTS and or a combination of products will be considered.

5.A.	To what extent will these items be modified to meet the unique requirements of this investment?

We expect that COTS products will satisfy the overwhelming majority of the FM LOB requirements and/or unique agency needs will be addressed through configuration.  However, some small degree of customization will likely be required to meet the requirements of select communities of interest within the federal government.

5.B. 	What prevented the use of COTS without modification?

Agencies have different financial system requirements based on mission, e.g., intelligence and anti-terrorism, and the financial services required may dictate some varying degree of COTS modification.  However this will be a minor aspect of the investment.

- What is the date of your acquisition plan?

A comprehensive acquisition plan will be developed as project requirements are further defined and the selection process for the LOBs is clarified.   This is anticipated to take place in FY 2005.

- How will you ensure Section 508 compliance?

The Contracting Officer (CO) and the Contracting Officer's Technical Representative (COTR), share responsibilities for ensuring the procured Information Technology best meets the Section 508 standard while satisfying the technical and functional requirements. The CO and COTRs ensure that statements of work include Section 508 technical standards and ensure that all information technology acquisitions provide the greatest possible degree of Section 508 compliance while satisfying other functional requirements. The Project Manager ensures that procured information systems comply with Section 508 technical standards (36 CFR 1194.21 - 1194.26) and is ultimately responsible for Section 508 compliance of the total information technology solution.

The FM LOB is committed to delivering software solutions that are accessible to individuals with disabilities.  This includes meeting requirements mandated by Section 508 of the U.S. federal government’s Rehabilitation Act Amendments of 1998.  The FM LOB will also follow the guidelines of the World Wide Web Consortium’s Web Accessibility Initiative (WAJ).

- Acquisition Costs

Rough Order of Magnitude Estimated Acquisition costs over 10 years:

| Cost of implementation; Standardization, standup, configuration, testing, training, change management, certification and operations and maintenance | $8.0B |
| --- | --- |
| Of which about 80% is considered contract cost | $6.4 B |
| The remaining costs are government personnel costs | $1.6 B |

Note that the $ 8.0B cost of implementation figure is consistent with the Summary of Spending table on page 3.  This figure is not discounted, which is why it is different from the acquisition figure in the Alternatives section of this document.

These estimates are a Rough Order of Magnitude analysis of the projected costs and assumed benefits of the FM LOB.  Further data and information from agencies will be used to confirm our assumptions and refine the estimates.

8.A.	For budget year, what percentage of the total investment is for hardware acquisition?

8.B.	For budget year, what percentage of the total investment is for software acquisition?

8.C.	For budget year, what percentage of the total investment is for services acquisition?

I.H.  PROJECT AND FUNDING PLAN

In order to successfully address this section of the business case, you must demonstrate use of an Earned Value Management System (EVMS) that meets ANSI/EIA Standard 748, for both government and contractor costs, for those parts of the investment that require development efforts (e.g., prototypes and testing in the planning phase and development efforts in the acquisition phase) and show how close the investment is to meeting the approved cost, schedule and performance goals. Information on EVMS is available at http://www.acq.osd.mil/pm. For those investments in the operations/steady state phase, you must perform an operational analysis as defined in the Capital Programming Guide to demonstrate how close the investment is to achieving the expected cost, schedule and performance goals for this phase.

Program status information in this section must include the both the contractor’s part of the investments overall costs and milestone requirements as well as the government’s costs and milestone requirements to successfully complete the investment phase, segment or module being reported.

I.H.1.  	Description of performance-based management system (PBMS):

Explain the methodology used by the agency to analyze and use the earned value performance data to manage performance. Describe the process you used to verify that the contractor's project management system follows the ANSI/EIA Standard 748-A. If the investment is operational (steady state), define the operational analysis system that will be used. If this is a mixed life-cycle investment with both operational and development/modernization/enhancement (DME) system improvement aspects, EVMS must be used on the system improvement aspects of the contract and operational analysis on the operations aspects. Using information consistent with the work breakdown structure (WBS), provide the information requested in all parts of this section.

The OMB Circular A-11, Part 7, Planning, Budgeting, Acquisition, and Management of Capital Assets, published in June 2002 specifies that business case information be provided, which is generated by an earned value management system and EVMS software program that meets the ANSI/EIA Standard 748 Earned Value Management Systems.

The FM LOB initiative will employ EVM methods in the management of their investments.  COEs will be required to demonstrate the capability to meet the ANSI/EIA Standard 748 and compliance to this standard will be incorporated into all contractual documents as a performance standard and a deliverable (i.e., report out of EVMS metrics).  In addition, the COE, whether private, public or a hybrid of the two, will provide a standard software program that would principally enhance organizational investment management practices, integrating project management schedule and activity planning, execution, and control support functionality, while satisfying the EVM reporting requirements.  Further, project management skills and experience will demonstrate the sound application of EVM in the day to day evaluation of project status and decision-making.

I.H.2.  	Original baseline (OMB-approved at project outset):

What are the cost and schedule goals for this phase or segment/module of the project (e.g., what are the major project milestones or events; when will each occur; and what is the estimated cost to accomplish each one)? Also identify the funding agency for each milestone or event if this is a multi-agency project.  If this is a multi-agency project or one of the President's E-Gov initiatives, use the detailed project plan with milestones on the critical path, to identify agency funding for each module or milestone.   (This baseline must be included in all subsequent reports, even when there are OMB-approved baseline changes shown in I.H.3):

This baseline is expected to change as cost and agencies’ plans become better defined.

| Cost and Schedule Goals: Original Baseline for a Phase/Segment/Module of Project |
| --- |
| Description of Milestone | Schedule | Planned Cost (In Thousands) | Funding Agency |
|  | Start Date | End Date | Duration (in days) |  |  |
| Establish PMO/Governing Bodies | 10/1/2004 | 10/1/2004 | 0 | $0 | Project sponsor |
| Develop Standardization Plan | <10/1/2004 | 1/31/2005 | >90 | $300 | TBD |
| Conduct Competitive Process to Determine Integrator Support for Standardization Workshops | 10/1/2004 | 12/31/2004 | 90 | $300 | TBD |
| Selection process defined and initiated | 11/1/2004 | 9/30/2005 | 335 | $1,500 | TBD |
| FY 06: Establish COEs (Standardization continues, use standard master data definitions and processes to build COTS templates) | 10/1/2005 | 9/30/2006 | 365 | $314,000 | TBD |
| FY 07 Migration of first 2 agencies. Continue to establish COEs. | 10/1/2006 | 9/30/2007 | 365 | $314,000 | TBD |
| FY 08 Continue to establish COEs. Continue Agency Migrations. | 10/1/2007 | 9/30/2008 | 365 | $1,101,000 | TBD |
| FY 09 Agency Migrations & COE Operations | 10/1/2008 | 9/30/2009 | 365 | $1,049,000 | TBD |
| FY 10 Agency Migrations & COE Operations | 10/1/2009 | 9/30/2010 | 365 | $1,493,000 | TBD |
| FY 11 Agency Migrations & COE Operations | 10/1/2010 | 9/30/2011 | 365 | $1,101,000 | TBD |
| FY 12 Agency Migrations & COE Operations | 10/1/2011 | 9/30/2012 | 365 | $1,038,000 | TBD |
| FY 13 COE Operations | 10/1/2012 | 9/30/2013 | 365 | $710,000 | TBD |
| FY 14 COE Operations | 10/1/2013 | 9/30/2014 | 365 | $490,000 | TBD |
| FY15 COE Operations | 10/1/14 | 9/30/15 | 365 | $434,000 | TBD |
| TOTAL |  |  |  | *$8,047,100 |  |

*  Also note that the total of ~$8 billion planned cost is expressed in current year dollars, as compared to the ~$5.5 billion discounted net present value figure in the Alternatives Analysis section, question #2.

Migration costs per agency depend on COTS package selected, size of agency, number of locations, functionality used, number of transactions and order of implementation (first agencies will be involved in additional efforts for developing processes, procedures and common interfaces). Estimated migration cost for average agency is ~$5M.

These estimates are a Rough Order of Magnitude analysis of the projected costs and assumed benefits of the FM LOB.  Further data and information from agencies will be used to confirm our assumptions and refine the estimates.

I.H.3.  	Proposed baseline/current baseline (applicable only if OMB-approved the changes):

Identify in this section a proposed change to the original or current baseline or an OMB-approved baseline change.  What are the new cost and schedule goals for the project (e.g., what are the major project milestones or events; when will each occur; and what is the estimated cost to accomplish each one)?  Also identify the funding agency for each milestone or event if this is a multi-agency project.  If this is a new project in the FY 2004 budget year, this section will be blank for your initial submission.

| Cost and Schedule Goals: Proposed_____ or Current (OMB-Approved)_____ Baseline for a Phase/Segment/Module of Project |
| --- |
| Description of Milestone | Schedule | Planned Cost | Funding Agency |
|  | Start Date | End Date | Duration (in days) |  |  |
| 1. |  |  |  |  |  |
| 2. |  |  |  |  |  |
| 3. |  |  |  |  |  |
| Completion date: | Total cost estimate at completion: |

## I.H.4 	Actual performance and variance from OMB-approved baseline (original or current):

A. This section is always filled in to reflect current status of the investment. It compares the OMB approved baseline and actual results for this phase, segment, or module of the investment. Show for each major investment milestones or events you planned (scheduled) to accomplish and the cost and what work was actually done and the cost. If the project is in the operational or steady state phase complete one line on the chart for each year. For these projects complete paragraphs C, D, F and G as appropriate. If this is a new investment in the FY 2005 budget year, this will be blank for your initial submission. OMB may ask for latest information during the budget review process.

| Comparison of OMB-Approved Baseline and Actual Outcome for Phase/Segment/Module of a Project |
| --- |
|  | OMB-Approved Baseline | Actual Outcome |
| Description of Milestone | Schedule | Planned Cost | Funding Agency | Schedule | Percent Complete | Actual Cost |
|  | Start Date | End Date | Duration (in days) |  |  | Start Date | End Date |  |  |
| 1. |  |  |  |  |  |  |  |  |  |
| 2. |  |  |  |  |  |  |  |  |  |
| 3. |  |  |  |  |  |  |  |  |  |
| Completion date: OMB-approved baseline: | Estimated completion date: |
| Total cost: OMB-approved baseline: | Estimate at completion: |

- Provide the following project summary information from your EVMS software:  As of :  (date)

B.1.	Show the budgeted (planned) cost of work scheduled (BCWS):     $  _____________

B.2.	Show budgeted (planned) cost of work performed (BCWP):           $  _____________

B.3.  	Show the actual cost of work performed (ACWP):                          $  _____________

## B.4.	Provide a cost curve graph plotting BCWS, BCWP and ACWP on a monthly basis from inception of this phase or segment/module through the latest report.  In addition, plot the ACWP curve to the estimated cost at completion (EAC) value, and provide the following EVMS variance analysis.

| PROJECT SUMMARY (CUMULATIVE) |
| --- |
|  | Value |
| Cost Variance = (BCWP-ACWP) = |  |
| Cost Variance % = (CV/BCWP) x 100% = |  |
| Cost Performance Index (CPI) = (BCWP/ACWP) = |  |
| Schedule Variance = (BCWP-BCWS) = |  |
| Schedule Variance % = (SV/BCWS) x 100% = |  |
| Schedule Performance Index (SPI) = (BCWP/BCWS) = |  |
| Two independent Estimates at Completion (EAC) = (ACWPcum + Performance Factor (PF) X(BAC B BCWPcum) where PF1 = 1/CPI, and PF2 = 1/CPI x SPI = |  |
| Variance at Completion (VAC) = (BAC B EAC) for both EACs above = |  |
| Variance at Completion % = (VAC/BAC) x 100% for both EACs above = |  |
| Expected Funds to Completion (ETC) = |  |
| Expected Completion Date = |  |

Definitions for Earned Value Management System:

ACWP  	–    Actual Cost for Work Performed – What you paid.

BAC 	– 	Budget At Completion – The baseline (planned) budget for the project.

BCWP 	– 	Budgeted Cost for Work Performed – The earned value.

BCWS 	– 	Budgeted Cost for Work Scheduled – The planned costs.

CPI 	– 	Cost Performance Index – The ratio of the budgeted to actual cost of work performed.

CV 	– 	Cost Variance – The difference between planned and actual cost of work performed.

EAC 	– 	Estimate At Completion – The latest estimated cost at completion.

ETC 	– 	Estimate to Completion – Funds needed to complete the project.

PF 	– 	Performance Factor – The cost to earn a dollar of value, or ACWP/BCWP, or 1/CPI.

SPI 	– 	Schedule Performance Index – The percent of the project that has been completed.

SV 	– 	Schedule Variance – The variance between the actual and planned schedules.

VAC 	– 	Variance at Completion – The variance between the baseline and actual budget at completion.

C. 	If cost and/or schedule variance are a negative 10 percent or more at the time of this report or EAC is projected to be 10 percent or more, explain the reason(s) for the variance(s).

D.	Provide performance variance. Explain based on work accomplished to date, whether or not you still expect to achieve your performance goals. If not, explain the reasons for the variance. For steady state projects, in addition to a discussion on whether or not the system is meeting the program objectives, discuss whether the needs of the owners and users are still being met.

- For investments using EVMS, discuss the contractor, government, and at least the two EAC index formulas in I.H.4.B, current estimates at completion. Explain the differences and the IPT’s selected EAC for budgeting purposes. This paragraph is not applicable to operations/steady state investments.

- Discuss the corrective actions that will be taken to correct the variances, the risk associated with the actions, and how close the planned actions will bring the project to the original baseline.  Define proposed baseline changes, if necessary.

- If the investment cost, schedule or performance variances are 10% or greater, has the Agency Head concurred in the need to continue the program at the new baseline?

Part II:  Additional Business Case Criteria for Information Technology

II. A. 	ENTERPRISE ARCHITECTURE

In order to successfully address this area of the business case and capital asset plan you must ensure that the investment is included in the agency’s EA and CPIC process, and is mapped to and supports the Federal Enterprise Architecture. You must also ensure that the business case demonstrates the relationship between the investment and the business, data, application, and technology layers of the EA.

II.A.1 	Business

- Is this project identified in your agency's enterprise architecture?  If not, why?

The Federal Enterprise Architecture (FEA) is a business and performance-based framework to support cross-agency collaboration, transformation, and government-wide improvement (Figure 1). It provides Federal agencies with a new way of describing, analyzing, and improving the Federal Government and its ability to serve the citizen.  The underpinnings for accomplishing the FM LOB goals is the development of an enterprise architecture that will use the FEA taxonomy to describe the financial management target architecture in a consistent manner and provide sufficient detail within the architectural deliverables so that agencies can begin transition planning and analysis in support of the common solution.

The FM LOB developed a target enterprise architecture to serve as the integrated framework for aligning core financial business processes, data, applications, and technology.  At the highest level, the business architecture establishes a relationship between the FEA reference models and the core financial management functions as defined by the JFMIP.  In order to support the common solution, a government-wide set of common target business processes for each core financial sub-function has been identified.  These business processes are mapped to the FEA Performance Reference Model and Service Component Reference Model to ensure alignment.

There are six high-level sub-functions and corresponding business processes that support the FM LOB.  These sub-functions represent the general activities that will be standardized and consolidated to support the common solution.  The sub-functions will be further decomposed into generic work activities that are commonly applicable to all agencies, and those activities will be the focus of the service and technology component consolidation and cross servicing operations.  The six sub-functions are:  general ledger management, funds management, payment management, receipt management, cost management, and reporting.

A.1. 	Will this investment be consistent with your agency’s “to be” modernization blueprint?

The FM LOB is the “to be” modernization blueprint not just for the nine partnering agencies but for the financial management applications of all agencies.

- Was this project approved through the EA Review committee at your agency?

The components of the FM LOB will be reviewed by the appropriate EA committees at all agencies.  Individual agencies will not approve the components of the FM LOB but a cross-agency change control/configuration management board will be established to receive input from the partnering agencies and to make recommendations to OMB.

- What are the major process simplification/reengineering/design projects that are required as part of this initiative?

Standardization of data definitions across agency financial management and interfaces is necessary to facilitate data sharing, retrieval, and analyses. The FM LOB, together with the other E-Gov and LOB initiatives, will be a major driver of process and data definition standardization within and across agencies.

- What are the major organization restructuring, training, and change management projects that are required?

Substantial reorganization of business and technology functions is implicit.  In order for the project to succeed, it will be necessary to implement substantial change management and configuration control procedures that cut across all agencies as well as all of the LOB and E-Gov projects.

Training/retraining will be necessary.  A possible training solution is to provide each user with a full day of Security Awareness training as well as one to nine days of role-specific training, depending upon role assignments.

E. 	Please list all the Lines of Business and Sub-Functions from the FEA Business Reference Model that this IT investment supports. (Note: the primary BRM mapping for this initiative should be identified with the last six digits of the Unique Project (investment) Identifier in Section 53.8). For a list of the BRM Lines of Business and Sub-Functions, as well as guidance on mapping to the BRM, please see www.feapmo.gov.  (Note: The Services for Citizens area and the Mode of Delivery area should be thought of collectively. If you identified your primary line of business/sub-function in section 53.8 as a Service for Citizen or a Mode of Delivery, at a minimum you should identify the corresponding Mode of Delivery/Service for Citizen that applies in this section).

| Line of Business | Sub-function |
| --- | --- |
| Financial Management | General Ledger Management |
|  | Funds Management |
|  | Payment Management |
|  | Receivables Management |
|  | Cost Management |
|  | Reporting |

II.A.2  Data

A.	What types of data will be used in this project? Examples of data types are health data, geospatial data, natural resources data, etc.

While the focus is on financial management data, it will be necessary to bi-directionally share core financial data with systems containing data for procurement, travel, personal property and fleet management, real property, budget formulation, financial assistance, enterprise management information, and many other purposes.  Thus, the key is that all such data should be shareable in nonproprietary format, e.g., Extensible Markup Language (XML).  In addition, the vocabularies by which the data is defined and described should be standardized not only within the FM LOB but across all LOBs, so that the meaning of each element of data is clear, both in human as well as machine readable terms.

B.	Does the data needed for this project already exist at the Federal, State, or Local level?  If so, what are your plans to gain access to that data?

FM LOB data relates to financial and management information. The majority of the data is generated within the agencies themselves. Existing central data, such as the Central Contractor Registry (CCR), will be interfaced.  CCR interfaces exist for various COTS providers, they would be reused. The FM LOB will have other import and export capabilities to receive data from and provide data to other systems, both real-time and via batch mode. The system will have the Web as its common user interface, and this Internet connectivity can be used for data exchange using XML or other data exchange mechanisms.

The FM LOB will work with other Lines of Business initiatives as well as the managers of the e-Gov projects to ensure that the COEs make available a set of data and information integration components that can be leveraged and reused across the LOBs and e-Gov projects.C.	Are there legal reasons why this data cannot be transferred?  If so, what are they and did you address them in the barriers and risk sections above?

For the most part, data to be used by the FM LOB are transferable between old systems and new systems as well as among agencies. Most but not all of the data is available to the public. The FM LOB information will be considered a system of records, just as current information in current modules is considered to be in a collection of systems of records.  The appropriate steps will be taken to ensure that the FM LOB system of records is published in the Federal Register.

Some data are either employee-sensitive or vendor-sensitive. There are some privacy rules that would not allow certain data (personal and banking, as examples) from one system of records to another system of records.

Risks associated with data contained in the FM LOB have been addressed in the barriers and risk sections of this capital planning document.

- If this initiative processes spatial data, identify planned investments for spatial data and demonstrate how the agency ensures compliance with the Federal Geographic Data Committee standards required by OMB Circular A–16.

The FM LOB core financial data generally is not associated with specific locations but the incorporation of spatial data will be considered as needs and opportunities arise.

- If this activity involves the acquisition, handling or storage of information that will be disseminated to the public or used to support information that will be disseminated to the public, explain how it will comply with your agency’s Information Quality guidelines (Section 515 requirements)?

Information quality is of the essence in gathering, processing, and sharing financial management data.  While the FM LOB will not directly disseminate information to the public, each agency will need to develop and implement procedures and systems to ensure the financial information they disseminate is consistent with that maintained in the FM LOB.

- Managing business information means maintaining its authenticity, reliability, integrity, and usability and providing for its appropriate disposition. Address how the system will manage the business information (records) that it will contain throughout the information life cycle.

The FM LOB will comply with requirements outlined in ISO 15489 and will implement as one or more of its components a records management application or applications certified under DOD Std. 5015.2.  Records will be maintained in inviolate, nonproprietary format in a DOD-certified electronic records management system (ERMS) throughout their full life-cycles, to facilitate auditing of the data maintained in the FM LOB database(s).  All records will be scheduled for disposition in accordance with the requirements of the Federal Records Act, and no record will be destroyed except on a schedule approved by the National Archives and Records Administration (NARA).  For continuity of operations, vital records will be securely stored in at least two geographically dispersed locations.

II.A.3 	Applications, Components, and Technology

## Discuss this major investment in relationship to the Service Component Reference Model Section of the FEA. Include a discussion of the components included in this major IT investment (e.g., Knowledge Management, Content Management, Customer Relationship Management, etc). For detailed guidance regarding components, please refer to http://www.feapmo.gov and the SRM Release Document.

The following table is based on architecture documents prepared by the FM LOB Enterprise Architecture Working Group (EAWG) and reviewed by OMB.

| Sub-Function | Target Business Process | SRM Service Domain | SRM Service Type | SRM Component |
| --- | --- | --- | --- | --- |
| General Ledger Management | Manage GL Structure | Business Management Service | Management of Processes | Governance/Policy Management |
|  |  |  |  | Change Management |
|  |  |  |  | Configuration Management |
|  | Manage GL Transaction | Back Office Service | Financial Management | Billing and Accounting |
| Funds Management | Construct Plan | Business Management Services Domain | Investment Management | Strategic Planning & Mgmt |
|  |  | Business Management Services Domain | Management of Process | Requirements Management |
|  |  | Process Automation Services Domain | Routing and Scheduling | Inbound Correspondence Management |
|  | Develop Program | Business Management Services Domain | Management of Process | Requirements Management |
|  |  | Business Management Services Domain | Management of Process | Program / Project Management |
|  |  | Business Management Services Domain | Management of Process | Governance / Policy Management |
|  |  | Business Management Services Domain | Management of Process | Quality Management |
|  |  | Business Management Services Domain | Investment Management | Strategic Planning & Mgmt |
|  | Formulate Budget | Business Analytical Services | Analysis & Statistics | Predictive |
|  |  | Business Analytical Services | Analysis & Statistics | Mathematical |
|  |  | Business Analytical Services | Business Intelligence | Decision Support/Planning |
|  | Support Budget Execution | Business Management Services Domain | Management of Process | Program / Project Management |
|  |  | Business Management Services Domain | Management of Process | Quality Management |
|  |  | Business Management Services Domain | Investment Management | Portfolio Management |
|  |  | Business Management Services Domain | Investment Management | Performance Management |
|  | Evaluate Budget | Business Management Services Domain | Management of Process | Program / Project Management |
|  |  | Business Management Services Domain | Management of Process | Governance / Policy Management |
|  |  | Business Management Services Domain | Management of Process | Quality Management |
|  |  | Business Management Services Domain | Management of Process | Business Rule Management |
|  |  | Business Management Services Domain | Management of Process | Risk Management |
|  |  | Business Management Services Domain | Investment Management | Strategic Planning & Mgmt |
|  |  | Business Management Services Domain | Investment Management | Portfolio Management |
|  |  | Business Management Services Domain | Management of Process | Change Management |
| Cost Management | Define Model | Business Analytical Services | Analysis & Statistics | Modeling |
|  |  |  |  | Simulation |
|  |  |  |  | Structural/Thermal |
|  | Populate Model | Business Analytical Services | Analysis & Statistics | Mathematical |
|  |  | Business Analytical Services | Business Intelligence | Decision Support and Planning |
|  |  |  |  | Data Mining |
|  | Perform Analysis | Business Analytical Services | Business Intelligence | Demand Forecasting/Mgmt |
|  |  |  |  | Decision Support and Planning |
|  |  |  |  | Balanced Scorecard |
|  |  | Business Analytical Services | Analysis & Statistics | Predictive |
|  |  |  |  | Mathematical |
| Payments Management | Manage Payment | Back Office Service | Financial Management | Payment/ Settlement |
|  |  |  |  | Credit & Charge |
|  | Manage Payable & Accrual | Back Office Service | Financial Management | Payment/ Settlement |
| Receipts Management | Manage Receivable | Back Office Service | Financial Management | Billing & Accounting |
|  |  | Back Office Service | Financial Management | Debt Collection |
|  | Manage Collection | Back Office Service | Financial Management | Debt Collection |
|  |  |  |  | Credit & Charge |
|  | Manage Treasury Execution | Back Office Service | Financial Management | Payment/ Settlement |
|  |  |  |  | Debt Collection |
| Reporting | Generate Financial Statement | Back Office Service | Financial Management | Financial Reporting |
|  |  |  |  | Auditing |

The solution architecture documentation is currently being developed.  When finalized, the components will comply with FEA guidelines.

## Are all of the hardware, applications, components, and web technology requirements for this investment included in the Agency EA Technical Reference Model?

Not applicable.  Mappings to an agency EA are not provided as this business case is a conceptual framework for a government-wide initiative.  Mappings will be determined as COEs and migrating agencies are identified.

## Discuss this major IT investment in relationship to the Technical Reference Model Section of the FEA. Identify each Service Area, Service Category, Service Standard, and Service Specification that collectively describes the technology supporting the major IT investment. For detailed guidance regarding the FEA TRM, please refer to http://www.feapmo.gov.

The following table is based on architecture documents prepared by the FM LOB Enterprise Architecture Working Group (EAWG) and reviewed by OMB.

| Service Area | Service Category | Service Standard | Service Specification | Rationale |
| --- | --- | --- | --- | --- |
| Service access and delivery | Access channels | Web browser | Netscape Navigator | Netscape is the second most widely used World Wide Web browser. |
|  |  |  | Internet Explorer (IE) | IE is the most widely used World Wide Web browser. |
|  |  |  | Others | Any XML-enabled browser should be supported. |
|  |  | Other electronic channels | System to System | Provides exchange of data or interaction without human interaction. |
|  |  |  | Uniform Resource Locator | Provides the global address of documents and other resources on the Web. |
|  |  | Collaboration Communications | Facsimile (Fax) | Many financial documents are still paper-based. |
|  | Delivery channels | Delivery channels | Internet | The ability to provide information on the internet. |
|  |  |  | Intranet | The ability to provide information on a private network within an enterprise. |
|  |  |  | Extranet | The ability to provide information to the public. |
|  | Service requirements | Legislative / compliance | Section 508 | Required to meet the government 508 requirements. |
|  |  |  | Security | Security is of the essence for many financial records. |
|  |  |  | Privacy: Liberty Alliance | Privacy is important for some financial data. |
|  |  | Hosting | Internal (Within agency) | The ability to host the application within the enterprise. |
|  | Service transport | Supporting network services | Internet message access protocol / Post office protocol (IMAP / POP3) | IMAP allows remote client/server capabilities between the client and the mail server and provides greater capability than Post Office Protocol (POP) 3. |
|  |  |  | Multipurpose Internet mail extensions (MIME) | IMAP allows remote client/server capabilities between the mail client and mail server, and provides greater capability than Post Office Protocol (POP) 3. The major Email server vendors support IMAP. |
|  |  |  | Secure multipurpose Internet mail extensions (S / MIME) | Increase security for messages sent into domain that MIME doesn’t support. |
|  |  |  | Simple mail transfer protocol (SMTP) | Almost all communications product suppliers support SMTP. It is necessary for Internet email. |
|  |  |  | Lightweight directory access protocol (LDAP) | LDAP is vendor-independent and supports multi vendor interoperability in the same fashion as TCP/IP, SMTP, Domain Name Space (DNS), and others. |
|  |  | Supporting network services | Directory Services (X.500) | The ability to discover and identify resources on a network and make them accessible to users and applications. |
|  |  | Service transport | Wireless application protocol (WAP) | WAP enables web content to be presented on wireless devices. |
|  |  |  | Transport control protocol (TCP) | Provides transport functions, which ensures that the total amount of bytes sent is received correctly at the destination. |
|  |  |  | Internet protocol (IP) | The global standard for communications. |
|  |  |  | IP security (IPSEC) | Provides secure IP packet exchange. |
|  |  |  | Hyper Text Transfer Protocol (HTTP) | The protocol of the Web. |
| Service platform and infrastructure | Supporting platforms | Platform independent | Java 2 Enterprise Edition (J2EE) | J2EE and .Net are the two dominant distributed computing architecture frameworks. |
|  |  | Platform dependent | Windows | Various versions of Windows should be supported. |
|  |  | Platform dependent | Windows .NET | .Net supports a wide range of languages. |
|  | Database / storage | Database | SQL | All of the SQL compliant relational databases should be supported. |
|  |  |  | XQuery | The emerging class of native XML databases should also be supported. |
|  |  | Storage | Network-attached storage (NAS) | Provides extended storage capabilities for file sharing. |
|  |  |  | Storage Area Network (SAN) | High-speed subnet of shared storage devices. |
|  | Hardware | Servers / Computers | Mainframe | Large-scale hosted applications will require mainframe computing power. |
|  |  | Embedded Technology Devices | Hard Disk Drive | Magnetic storage will be required both on the hosts as well as the clients. |
|  |  | Peripherals | Printer | Many financial documents will need to be printed. |
|  |  | Wide Area Network (WAN) | Asynchronous Transfer Mode (ATM) | Widely used protocol for WANs. |
|  |  | Local Area Network (LAN) | Ethernet | Widely used protocol for LANs. |
|  |  | Network Devices / Standards | Digital Subscriber Line (DSL) | Widely used standard for relatively high-speed access via the Web. |
| Component framework | Security | Certificates / Digital signature | Secure Sockets Layer (SSL) | SSL is an integral part of each Netscape browser. If a Website is on a Netscape server, SSL can be enabled and specific Web pages can be identified as requiring SSL access. |
|  |  |  | Digital Certificate Authentication | Digital certificates are required to provide for authentication and non-repudiation. |
|  |  | Supporting security services | Transport layer security (TLS) | TLS is an integral part of each Netscape browser. If a Website is on a Netscape server, SSL can be enabled and specific Web pages can be identified as requiring TLS access. |
|  |  |  | WS-Security | Describes enhancements to SOAP messaging to provide message integrity, message confidentiality and single message authentication. |
|  |  |  | Security Assurance Markup Language (SAML) | XML framework for exchanging authentication and authorization information. |
|  | Presentation / Interface | Dynamic/ Server-Side Display | Java Server Pages (JSP) | JSP is part of Sun’s J2EE architecture and provide template capabilities. |
|  |  |  | Active Server Pages.Net | A web server technology from Microsoft that allows for the creation of dynamic, interactive sessions with the user. |
|  |  | Content rendering | Cascading style sheets (CSS) | CCS is the emergent standard for web browsers. |
|  |  |  | Dynamic HTML (DHTML) | DHTML is used to render dynamic pages on the Web. |
|  |  |  | Wireless Markup Language (WML) | WML is used to enable transmission of XML formatted data to wireless devices. |
|  | Business logic | Platform independent | Java 2 platform enterprise edition (J2EE) | J2EE and .Net are the two dominant distributed computing architecture frameworks. |
|  |  | Platform independent | JavaScript | Many Web pages employ JavaScript for easy script use. |
|  | Data interchange | Data exchange | Enterprise Application Integration (EAI) | Allows the movement and exchange of information between different applications and business processes within and between organizations. |
|  |  |  | Electronic Business using XML (ebXML) | Emerging XML-based standard for business. |
|  |  |  | Simple Object Access Protocol (SOAP) | SOAP is a lightweight protocol intended for exchanging structured information in a decentralized, distributed environment. |
|  |  |  | Open Financial Interchange (OFX) | OFX is a specification for the electronic exchange of financial data between financial institutions, business and consumers via the Internet. |
|  |  |  | Interactive Financial Interchange (IFX) | IFX is an XML-based, financial messaging protocol. |
|  |  |  | Universal Business Language (UBL) | UBL is an emerging standard library of XML business documents. |
|  |  |  | RosettaNet | RosettaNet is a set of industry-wide, open e-business process standards forming a common e-business language, aligning processes between supply chain partners on a global basis. |
|  | Data management | Database connectivity | Java database connectivity (JDBC) | Java itself runs on most platforms. JDBC makes it possible to write a single database application that can run on different platforms and interact with different DBMSs. |
|  |  |  | Database Connectors | Connectors should be provided for all major databases, on an as-needed basis. |
|  |  |  | Java data object (JDO) | Provides a unified, standard persistence interface supported by multiple vendors delivering competing implementations. |
|  |  |  | Open database connectivity (ODBC) | Provides desktop application access to multi-tier RDBMS engines with reduced API coding. |
|  |  |  | Active Data Objects.net (ADO.NET) | Makes it possible to write a single query that can be run by different programs and interact with different DBMSs. |
|  |  | Reporting and analysis | Online Analytical Processing (OLAP) | Provide a common language for Windows applications to access databases on a network. |
|  |  |  | Java Online Analytical Processing (JOLAP) | Provide a common, nonproprietary language for access to databases on a network. |
|  |  |  | XML for Analysis | Provide a nonproprietary vocabulary for data analyses. |
|  |  |  | eXtensible Business Reporting Language (XBRL) | Nonproprietary, XML-based vocabulary for financial business reporting. |
| Service interface and integration | Interoperability | Middleware | Message Oriented Middleware (MOM) | Provides a client/server http://www.sei.cmu.edu/str/descriptions/clientserver.html infrastructure that increases the interoperability, portability, and flexibility of an application by allowing the application to be distributed over multiple heterogeneous platforms. |
|  |  | Data format / classification | XML schema | Is the standard format for web data, and is beginning to be used as a common data format at all levels of the architecture. |
|  |  |  | Namespaces | Required in some form to avoid “collisions” when the same terms are used with different meanings in different data domains. |
|  |  |  | Electronic Data Interchange (EDI) | EDI will continue to be used in some sectors for the foreseeable future and must be supported. |
|  |  | Data Types / Validation | Document Type Definition (DTD) | DTDs are suitable for documents that are not highly structured in the sense of using strong data typing. |
|  |  | Data Transformation | eXtensible Sylesheet Language Transformation (XSLT) | XSLT is a W3C standard for transformation of data. |
|  | Interface | Service discovery | Universal description discovery and integration (UDDI) | Provides a searchable registry of XML web services and their associated URLs and WSDL pages. |
|  |  | Service Description/ Interface | Web Services Description Language (WSDL) | Is an XML based interface description language for describing XML Web Services and how to use them. |
|  |  | Middleware | Database Access: ISQL | iSQL-Viewer is an open-source JDBC 2.x compliant database front end written in Java. |
|  |  |  | Business Process Execution Language (BPEL) | Enables federation of business processes across distributed platforms. |
|  |  |  | Web Services Coordination (WS-Coordination) | An extensible framework for providing protocols that coordinate the actions of distributed applications. |
|  |  |  | Web Services Transactions (WS-Transactions) | Describes two coordination types -- Atomic Transaction (AT) and Business Activity (BA) -- that are used with the extensible coordination framework described in the WS-Coordination specification. |
|  |  | Enterprise Application Integration | Application Connectivity | EAI components will be required to share data between the “as is” and “to be” components, both as a migration/conversion strategy as well as on a longer-term basis, when the FM LOB solution itself becomes a “legacy” application. |

## Will the application leverage existing components and/or applications across the Government (i.e., FirstGov, Pay.Gov, etc). If so, please describe.

The FM LOB will enable agencies to interface with and leverage government-wide components and applications such as eAuthentication, Enterprise Human Resources Integration (EHRI), Integrated Acquisition Environment (IAE), Central Contractor Registry, E-Travel, Grants Management LOB and grants.gov, Business Gateway and its eForms service, Govbenefits.gov, and the records management E-Gov initiative.

The FM LOB will work with other Lines of Business initiatives as well as the managers of the e-Gov projects to ensure that the COEs make available standardized application integration components (e.g., Web services) that can be leveraged and reused across the LOBs and e-Gov projects.

To the degree the XML registry/repository may become the embodiment of the FEA Data and Information Reference Model (DRM), the FM LOB will leverage it to enable seamless, automated sharing of data not only among components within the FM LOB but also across all of government, with any and all other XML-enabled E-Gov applications and LOBs – via a Service Oriented Architecture (SOA).

## Financial Management Systems and Projects, as indicated in Part One, must be mapped to the agency’s financial management system inventory provided annually to OMB. Please identify the system name(s) and system acronym(s) as reported in the most recent systems inventory update required by Circular A-11 Section 52.4.

The nine partnering agencies and, eventually, all agencies will need to map their financial management systems and projects to the components of the FM LOB.  Those systems and projects will number in the thousands.

OMB will drive this “mapping” process by directing agencies to the FM LOB when they request financial management system development, modernization, or enhancement funding.

## II. B. 	Security and Privacy

In order to successfully address this area of the business case, each question below must be answered at the investment (system/application) level, not at a program or agency level. Simply referring to security plans or other documents is not an acceptable response. For IT investments under development, security planning must proceed in parallel with the development of the system to ensure that IT security requirements and costs for the lifecycle of the investment are identified and validated. All IT investments must have up-to-date security plans and be fully certified and accredited prior to becoming operational. Anything short of a full certification and accreditation indicates that identified IT security weaknesses remain which need to be remediated and is therefore not adequate to ensure funding for the investment.

Additionally, to ensure that requests for increased IT security funding are appropriately addressed and prioritized, the agency must identify: 1) current costs; 2) current IT security performance gaps; and 3) how the funding request will close the performance gaps. This information must be provided to OMB through the agencies’ plan of action and milestone developed for the system and tied to the IT business case through the unique project (investment) identifier.

In addition, agencies must demonstrate that they have fully considered privacy in the context of this investment. Agencies must comply with Section 208 of the E-government Act and forthcoming OMB implementing guidance and, in appropriate circumstances, conduct a privacy impact assessment that evaluates the privacy risks, alternatives and protective measures implemented at each stage of the information life cycle. Agencies should utilize the guidance provided in OMB Memoranda in conducting the PIA and submit a copy, using the unique project (investment) identifier, to OMB at PIA@omb.eop.gov.

II.B.1.	How is security provided and funded for this investment (e.g., by program office or by the CIO through the general support system/network)?

Security cost will be absorbed by the agencies and shall be included as a line item in the usage/ fees charged by the COE’s.  Each COE shall provide security in conformance with applicable Federal standards. Additionally, COE’s shall be provisioned to meet and comply with emergency security requirements promulgated through legislative and or regulatory authorities.  Agency Chief Information Officers (CIOC) and each agency’s IT Security Manager shall ensure agency compliance at the local level with the development and promulgation of applicable security policies, conduct and formulate security plans, conduct security awareness training,  in response to SLA’s between the agency and the COE.

A.	What is the total dollar amount allocated to security for this project in FY 2006?  Please indicate whether an increase in IT security funding is requested to remediate IT security weaknesses, specifying the amount and a general description of the weakness.

This is a new initiative in the conceptual phase.  Each agency, given the opportunity for Hosting and or end-to-end FM services, shall have varying cost associated with compliance with security requirements.

Total cost to be determined.

II.B.2	Please describe how the investment (system/application) meets the following security requirements of the Federal Information Security Management Act, OMB policy, and NIST guidelines:

The need for confidentiality of information, integrity of information, accountability for the information, non-repudiation of the information, availability of information or the system, and/or reliability of the information or the system will all be factors applicable to the risk determination for the FM preferred solution.   Conformance to A-130 and other appropriate security regulations and guidance will be used to ensure that the FM Preferred Solution is not only initially secure but is flexible enough to incorporate additional security if/when new requirements arise.

The preferred alternative solution is an initial concept phase.

- Does the investment (system/application) have an up-to-date security plan that meets the requirements of OMB policy and NIST guidance?  What is the date of the plan?

No.

A complete security plan will be completed once the contracts are awarded.  COEs are responsible for developing security plans, in conjunction with their client agencies.

- Has the investment been certified and accredited (C&A)?

The preferred solution is in the initial concept phase.  The vendors have not been chosen and none of the prospective components have been specifically identified yet.  Thus, certification and accreditation of those components is not yet possible.

- Have the management, operational, and technical security controls been tested for effectiveness?  When were most recent tests performed?

No.  This initiative is in the initial concept phase.

- Have all system users been appropriately trained in the past year, including rules of behavior and consequences for violating the rules?

No.  The preferred alternative “Common Solution” will identify change management and training requirements.

- How has incident handling capability been incorporated into the system, including intrusion detection monitoring and audit log reviews?  Are incidents reported to GSA’s FedCIRC?

COE’s shall be required to report security incidents in accordance with Federal security incident reporting policy.

- Is the system operated by contractors either on-site or at a contractor facility?  If yes, does any such contract include specific security requirements required by law and policy?  How are contractor security procedures monitored, verified, and validated by the agency?

Although hosting arrangements remain to be determined, in all likelihood contractors will be involved in helping to operate and maintain the COE’s.   Accordingly, policy for the COE’s will include specific security requirements for personnel that have access to data residing at the COE’s.  Appropriate language shall be included in agency SLA’s to ensure appropriate clearances and access authority for all personnel.

II.B.3	How does the agency ensure the effective use of security controls and authentication tools to protect privacy for those systems that promote or permit public access?

The COE’s will establish security as a very high priority and will conform to all applicable security requirements.  The COE’s shall be subjected to extensive audits and examinations to ensure that sensitive data is protected from access by unauthorized users.  Such protections will include, where appropriate, firewalls, intrusion detection systems, mainframe RACF security, user names and strong passwords, encryption, and dedicated circuits as appropriate.

Mandatory security requirements will provide a general guideline regarding the security that will be imposed on all COE’s.  COEs will be required to provide their own security plans to comply with all appropriate security requirements.

The following controls, technologies, and requirements are examples of what will be necessary to include in system security and in the system’s security plan. Specific requirements for system security and the security plan will be established at a later date.  These requirements may include:

1. A mock-up Security Plan that works uniformly across each agency where SLA’s exist.

2. Best practices in developing its security modules and implementation. See http://csrc.nist.gov/cos-memo.html and http://csrc.nist.gov

3. Adherence to the control requirements put forth in public laws, federal regulations, and Executive Branch directions. Computer Security Act of 1987 (P. L. 100-235) (see http://csrc.nist.gov/secplcy/csa_87.txt) and Office of Management and Budget Circular A-130 (OMB A-130) (see http://www.whitehouse.gov/OMB/circulars/a130/a130.html)

4. A centralized point of security administration.

5. A central security administrator to delegate selected security authorities to lower-level agency administrators.

6. Demonstrated past performance in and have successfully implemented secure systems for very large and complex organizations.

7. Successfully passed a Type 2 Statement on Auditing Standards No. 70 (S.A.S. 70) review of the system (see http://www.aicpa.org/pubs/cpaltr/pracalrt.htm).

8. COE’s providing web-enabled applications should possess secure socket layer (SSL). (See http://home.netscape.com/eng/ssl3/draft302.txt)

9. COE’s web-based system components should possess at least 128-bit encryption. (See http://csrc.nist.gov/fips/fips46-3.pdf)

10. COE’s offering web-based system components should possess digital certificates. (See http://www.diffuse.org/secure.html#PKCS)

11. COE’s providing web-based system components should possess digital signature. (See http://csrc.nist.gov/fips/fips186-2.pdf)

12. A capability for working within and through a firewall environment. For example, one class of users is “outside” of the firewall while the core system is “inside” the firewall.

13. Embedded firewall as part of the system.

14. COE’s should use, at least, the TCP/IP Wide Area Network protocol.

15. COE’s should support secure exchange of data using EDI and XML transaction sets.

16. A clearly defined data dictionary that is supplied in a common format as part of the base system.

17. COE’s should support industry-accepted types of secure batch interface.

18. COE’s should support industry-accepted types of secure interactive interface.

19. Support secure standard data exchange imports and exports.

20. Should allow for secure, editable real-time or near-time query.

21. Should allow for secure, real-time or near-time query from external applications.

22. Should have a secure WEB browser client that provides full functionality.

23. A  WEB Browser interface should be a direct part of the system, fully and closely coupled to the system.

24. COE’s offering the WEB Browser client, including all necessary plug-ins, should be secure.

25. Offer support for SSL or other type of encryption between server and web client.

26. Support for industry-accepted types of LDAP or external directory for user authentication.

27. COE’s should support digital signatures based on X.509 certificates.

II.B.4	How does the agency ensure that the handling of personal information is consistent with relevant government-wide and agency policies?

The COE’s shall hold security as a very high priority and will conform to applicable security requirements.  See comments in II.B.3, above, for some of the solutions that protect privacy of information.

II.B.5	If this is a new or significantly altered investment involving information in identifiable form collected from or about members of the public, has a Privacy Impact Assessment (PIA) for this investment been provided to OMB at PIA@omb.eop.gov with the investment’s unique project (investment) identifier?

This is a new investment in the initial concept phase.  As a part of the security C&A process, a PIA will be conducted.

## II. C. Government Paperwork Elimination Act (GPEA)

II.C.1	If this project supports electronic transactions or record keeping that is covered by GPEA, briefly describe 	the transaction or record-keeping functions and how this investment relates to your agency's GPEA plan.

The COE’s are not covered by GPEA because the transactions involved use government-wide standard forms that are being converted by the originating agencies, e.g., GSA and Treasury, etc.  However, the very same eForms components used for GPEA purposes (e.g., in the Business Gateway and grants.gov) can and should also be used to enable the intelligent and automated completion and submission of FM LOB forms.  Likewise, the very same DOD Std. 5015.2-certified electronic records management systems used for financial management records can and should also be used to securely store and manage electronic records of all kinds.

II.C.2	What is the date of electronic conversion from your GPEA plan?

TBD

II.C.3	Identify any OMB Paperwork Reduction Act (PRA) control numbers from information collections that are tied to this investment.

Not applicable. The transactions involved use government-wide standard forms that are being converted by the originating agencies, e.g., GSA and Treasury, etc.

Financial Management LoB

This addendum is provided to assist in the allocation of costs between COE implementation and agency migration costs.  As FM LoB business case assumes COE’s solutions are not pre-existing but rather will be created, there are a number expenses which can be assigned to either the creation of the solution or agency migration.

Two cost checklists are provided for your assistance.  A number of implementation options are still open; checklists are not intended to identify COE solution(s), sub functions offered, or solution integration of LoBs

| Category | Cost types | Description |
| --- | --- | --- |
| COE | Implementation services | Create financial management solution based on standardization effort and JFMIP requirements. Develop all government level interfaces (interfaces that will be used by all agencies). Provide project management services, such as issue management. Solution testing. Develop and provide solution training. Provide IV&V services. |
|  | Facilities acquisition | Facilities build out, infrastructure, hardware, software, including COOP Cost of continuing operation, facilities and utilities |
|  | COE travel costs | Travel for implementation services team |
|  | PMO | PMO for FY06 and FY07 |
|  | C&A | COE responsible for solution Certification and Accreditation |
|  | Change Management | Personnel costs for small core change management team, to support agency change team. |
| Migrating Agency | Training | FTE costs of attending solution training |
|  | Testing assistance/verification | Agency specific testing: (COE and IV&V teams would be responsible for government level interface testing and testing solution functionality and performance). |
|  | Change Management | Personnel costs for agency change management team |
|  | Migration cost per COE | Specifications, documentation, development, testing and execution of: Agency specific feeder interfaces System of record conversions Working with and assisted by COE implementation services team. |
|  | Agency travel cost | Travel cost for all agency personnel involved in implementation |

Agency is defined as an entire Department, regardless of whether that Department is a Cabinet-level agency.   As used in this context, “agency” is the aggregation of all bureaus, offices, or programs within a department.

# Footnotes

This would be a selection of key cycle times across each of the key activities identified in the process mapping.  A score of 100 on the index would equal the weighted average cycle time for all agencies at the start of the LoB Common Solution implementation.