U.S. ATLAS PROJECT

BASELINE CHANGE PROPOSAL (BCP)

| 1) BCP Number: XX | 2) BCP Title: Pixel Flex Hybrid Production |
| --- | --- |
| 3) Budget Number: WBS 1.1.1 | 4) MSA Title: U.S. ATLAS |
| 5) Date Submitted (Project Office): MM/DD/YY |
| 6) Change Designation: Priority [ X ] Routine [ ] | 7) BCP Level Level 0 [ ] Level 2 [ ] Level 1 [ ] Level 3 [X] | 8) Directed Change? Yes [ ] No [X ] |  |
| 10) Point of Contact: Abe Seiden 11) Phone: (831) 459-2923 12) FAX : (831) 459-5777 12a) E-mail: abs@scipp.ucsc.edu 13) Address: SCIPP/Natural Sciences II/University of California Santa Cruz/1156 High Street, Santa Cruz, CA 95064 |
| 14) Change Description: Release of management contingency for the procurement, assembly and testing of pixel flex hybrids and associated components. |
| 15) Change Justification: Baseline funding for production,assembly and testing of pixel flex hybrids is not sufficient to implement 2-hit pixel system. The US is solely responsible for the procurement of all flex hybrids for the pixel detector. |
| 16) Impact of Non-Approval: An insufficient number of flex hybrids would be procured and the pixel detector could not be completed. |

U.S. ATLAS PROJECT

BASELINE CHANGE PROPOSAL (BCP)

| 17) BCP Number: XX | 18) BCP Title: Pixel Flex Hybrid Production |
| --- | --- |
| 19) Impact on Cost Baseline: | Baseline (AY$ in Thousands) | Proposed (AY$ in Thousands) | AY$ Change |
| 1.1.1.4.3 Production(Flex Hybrids) Note that $ values are FY03 and not $AY | 176K | 350K | 174K |
| 20) Impact on Funding Profile: The required funding profile(total) is FY03 FY04 1.1.1.4.3 Production(Flex Hybrids)(U. Oklahoma) 128K 222K The incremental funding profile(management contingency only) is 58K 115K |
| 21) Explanation of Impact on Cost and Funding Baselines: The cost baseline will increase by the amount of the change. |
| 22) Impact on Schedule Baseline: The flex hybrid PPR was completed in October 2002. The production order for flex hybrids must be issued by mid-February 2003 to remain on schedule. Production, assembly and testing will continue until the end of FY04. |
| 23) Explanation of Impact on Schedule Baseline: The flex hybrid PPR was completed in October 2002. The production order for flex hybrids must be issued by mid-February 2003 to remain on schedule. |

U.S. ATLAS PROJECT

BASELINE CHANGE PROPOSAL (BCP)

| 24) BCP Number: xx | 25) BCP Title: Pixel Flex Hybrid Production |
| --- | --- |
| 26) Impact on Scope Baseline: |
| Item | Baseline | Proposed | Change |
| 1.1.1.4.3 Production(Flex Hybrids) | 577 modules in experiment with flex hybrids | 1154 modules in experiment with flex hybrids(full 2-hit system) | 577 modules in experiment |
| 27) Explanation of Impact on Scope Baseline: The impact is given as number of modules in the experiment since the production yield through the module assembly process is not yet well defined. |
| 28) Other Impacts: (Health, Safety, Environment, etc.) None. |
| 29) Interim or Corrective Actions: None. |

U.S. ATLAS PROJECT

BASELINE CHANGE PROPOSAL (BCP)

| 30) BCP Number: XX | 31) BCP Title: Pixel Flex Hybrid Production |
| --- | --- |

PROJECT DISPOSITION - LEVEL 3

| 32) REVIEW RECOMENDATIONS: |
| --- |
| U.S. ATLAS Project Manager W. Willis | Disposition [ ] Approve [ ] Reject |
|  | DATE: |
| BNL Associate Laboratory Director T. Kirk | Disposition [ ] Approve [ ] Reject |
|  | DATE: |

# LHC PROJECT MANAGER DISPOSITION – LEVEL 2

| DOE/NSF U.S. LHC Project Manager J. Yeck | Disposition [ ] Approve [ ] Reject |
| --- | --- |
|  | DATE: |
| NSF Project Manager | Disposition [ ] Approve [ ] Reject DATE: |

## AGENCY DISPOSITION - LEVEL 1

| 33) Joint Oversight Group | RECOMMENDATION |
| --- | --- |
| Title: Date |  |
| Title: Date |  |
| Title: Date |  |
| Title: Date |  |
| Title: Date |  |
| ATLAS/CERN | RECOMMENDATION |
| Title: Date |  |
| Title: Date |  |
| Title: Date |  |
| Title: Date |  |
| DISPOSITION |
| Chairperson Date [ ] Endorsed [ ] Approved [ ] Rejected |
| 34) Explanation (If Action is Approved with Conditions, or Not Concurred Upon) |