Mid-Jordan LRT

Salt Lake City, Utah

(November 2007)

The Mid-Jordan LRT is a 10.6-mile southwestern extension of the Utah Transit Authority’s (UTA) TRAX light rail transit (LRT) system.  The project will operate largely on existing Bingham Branch Line rail right-of-way (ROW) purchased from the Union Pacific Railroad in September 2002.  The Mid-Jordan LRT alignment would serve the growing suburban communities of Midvale and West Jordan, as well as the planned Kennecott Daybreak Development near the project termini at South Jordan.  The project scope includes nine stations, 3,035 park-and-ride spaces, and 28 vehicles.  Service would operate daily between 5:00 a.m. and 12:00 a.m. with 12-minute headways during weekday peak periods and 15-minute headways during the remainder of the service interval.  Mid-Jordan LRT service would interline with UTA’s existing Sandy/Salt Lake TRAX Line at the existing Fashion Place West station, providing a direct connection to the Salt Lake City central business district (CBD) and the University of Utah.

| Summary Description |
| --- |
| Proposed Project: | Light Rail Transit |
|  | 10.6 Miles |
|  | 9 Stations |
| Total Capital Cost ($YOE): | $553.69 Million (Includes $40.0 million in finance charges) |
| Section 5309 New Starts Share ($YOE): | $431.88 Million (78.0%) |
| Annual Forecast Year Operating Cost : | $31.06 Million |
| Ridership Forecast (2030): | 9,500 Average Weekday Boardings |
|  | 3,700 Daily New Riders |
| Opening Year Ridership Forecast (2010): | 5,300 Average Weekday Boardings |
| FY 2009 Local Financial Commitment Rating: | Medium-High |
| FY 2009 Project Justification Rating: | Medium |
| FY 2009 Overall Project Rating: | Medium-High |

In August 2007, FTA and UTA executed a Memorandum of Understanding to set forth their mutual expectations for Federal financial participation in two of five projects that comprise UTA’s “Transit 2015 Program.”  UTA was seeking a combined $570 million in Section 5309 New Starts funding for the Mid-Jordan and Draper LRT extensions.  In return, UTA made a commitment to build, by 2015, the West Valley City and Airport LRT extensions, as well as the South Front Runner (commuter rail) extension without Federal financial assistance.  The current total capital cost estimate for the five projects in the Transit 2015 Program is $2.85 billion.

Project Development History and Current Status

The proposed project is consistent with previous studies and plans prepared by the Wasatch Front Regional Council (WFRC, the region’s metropolitan planning organization) and UTA.  The Mid-Jordan Corridor was identified in the December 2000 South Salt Lake County Transit Corridors Analysis as a prime candidate for improved transit service.  A Draft Environmental Impact Statement was begun in late 2004, although progress was slow as UTA focused attention on design of the Weber County to Salt Lake City Commuter Rail project, which received a Full Funding Grant Agreement in June 2006.  FTA approved the Mid-Jordan LRT project into preliminary engineering in May 2007, and issued an environmental Record of Decision in September 2007.  Final design is anticipated in Spring 2008.

The project reflects an adequate level of design at this stage of development, and includes a very high contingency.  The project implementation schedule appears reasonable, although the timeline for procuring vehicles may be optimistic.

# Project Justification Rating: Medium

The project is rated Medium for project justification based on a Medium rating for cost effectiveness and a Medium-Low rating for transit-supportive land use.   The rating for the project’s Making the Case document was not factored into the project justification rating for FY 2009.

Make the Case Document Rating: Medium

The Mid-Jordan project will extend rail service from a junction with the existing Sandy light rail line to the southeastern suburbs of Salt Lake City.  Population in the corridor is expected to more than double – to 620,000 – by 2030.  The “case” for the project rests on improved transit connections to the Sandy line and the elimination of bus-rail transfers for most riders to and from the Mid-Jordan corridor.  The rail extension is anticipated to improve transit travel times by 20 minutes from its terminal because it uses an exclusive railroad right of way that both avoids congested streets and cuts diagonally across a grid street network.  Through-routed service to/from downtown Salt Lake City substantially reduces transit travel times from the corridor to employment centers and college campuses elsewhere in the region – and from the region to a college campus in the corridor.  UTA’s “case” for the project adequately describes the affected travel markets, the impacts of the project on transit service for those markets, and the anticipated ridership response, but is poorly organized and suffers from a lack of clarity in presentation.

Cost Effectiveness Rating: Medium

The Medium cost effectiveness rating reflects the level of travel time benefits (3,800 hours each weekday including special events) relative to the project’s annualized costs.

| Cost Effectiveness |
| --- |
| Cost per Hour of Transportation System User Benefit Incremental Cost per Incremental Trip | New Start vs. Baseline $23.84* $23.20 |

* Indicates that measure is a component of Project Justification rating.

Transit-Supportive Land Use Rating: Medium-Low

The Medium-Low rating is based upon the average of the ratings assigned to the subfactors below, each of which contribute one-third to the land use rating.  The rating reflects conditions as of April 2007.

Existing Land Use: Low

- The corridor consists mostly of low-density residential uses characterized by walled subdivisions lacking pedestrian connections and dominated by cul-de-sacs.  Stations are located in areas with low levels of population and employment.  The population density for all stations combined is low (2,300 persons per square mile).  Total employment served by the project, including the Salt Lake City CBD, is just over 99,200.

- The project would serve a number of existing activity generators in the corridor.  However, the project is intended primarily to serve anticipated future development and provide park-and-ride access to Salt Lake City, the University of Utah, and the University Medical Center.  Significant portions of all stations have vacant land, and a Superfund site is located adjacent to the Bingham Junction Station.  Existing land use is auto-oriented, with few transit supportive features.

- Current levels of population, employment and other trip generators in station areas cannot be considered “transit supportive.”  Station areas are not pedestrian friendly and parking in the corridor is generally unrestricted.

Transit-Supportive Plans and Policies: Medium

- The Wasatch Choice 2040 visioning process is a major regional land use planning effort that is intended to guide the long-range metropolitan transportation plan and have a significant influence on future development patterns.  The metropolitan area and the corridor are high-growth areas. The Salt Lake City area Metropolitan planning organization has created a Regional Growth Committee to work with local governments and the public in addressing land use and transportation problems associated with rapid growth.

- All three corridor municipalities have formulated policies and master plans that provide a strong foundation for transit-oriented development at six of the nine proposed stations. Midvale City has a transit-oriented development (TOD) for the redevelopment of Bingham Junction. West Jordan’s General Plan encourages higher-density, mixed-use development.  Large-scale TOD projects are planned for the Gardner Village, Redwood and Bangerter stations.

- Both Midvale City and West Jordan have taken steps to foster the concentration of growth in established residential and employment centers.  Midvale City has a transit-oriented development ordinance and a master plan for the redevelopment of Bingham Junction, both of which promote infill development.  Growth is managed in West Jordan through application of the City’s “Adequate Public Facilities” ordinance.

Performance and Impacts of Policies: Medium

- An infill development project has been built in the Redwood Station area responding to West Jordan City’s Adequate Public Facilities Ordinance. The first phases of the expansive transit-oriented Daybreak community are underway. There are major transit-supportive development proposals and plans for six of the nine station areas.

- Station areas consist in large part of vacant developable land.  By 2030, both station area population densities and employment served by the system, including the CBD, will be in the medium-low range, in terms of FTA benchmarks.

- The project can be expected to foster some clustering of anticipated economic and population growth in station areas and the corridor, although total development levels will be below the thresholds necessary to be clearly transit-supportive.  While local plans, policies and development programs within the project corridor have transit supportive densities, there is little evidence that real estate market conditions throughout the region support these plans and policies.

Other Project Justification Criteria

| Mobility Improvements Rating: Medium |
| --- |
| Transportation System User Benefit Per Passenger Mile (Minutes) Number of Transit Dependents Using the Project (Daily) Transit Dependent User Benefits per Passenger Mile (Minutes) Share of User Benefits Received by Transit Dependents Compared to Share of Transit Dependents in the Region | New Start vs. Baseline 1.6 1,349 2.6 135.6% |
| Environmental Benefits Rating: High |
| Criteria Pollutant Status Particulate Matter (PM10) Sulfur Dioxide (SO2) | EPA Designation Moderate Non-attainment Area Primary and Secondary Non-attainment Area |

# Local Financial Commitment Rating: Medium-High

The Medium-High local financial commitment rating is based on the Medium-High ratings for the capital and operating finance plans and the High rating for the New Starts share of project costs.

Section 5309 New Starts Share of Total Project Costs Rating: High

UTA is requesting a 78 percent New Starts share of total project costs.  Per the terms of an August 2007 MOU between FTA and UTA, FTA is providing a no greater than 20 percent share of Federal funding for UTA’s entire $2.85 billion Transit 2015 Program.  Consequently, the rating for this measure is High.

| Locally Proposed Financial Plan |
| --- |
| Source of Funds | Total Funding ($million) | Percent of Total |
| Federal: Section 5309 New Starts | $431.88 | 78.0 % |
| Local: UTA Sales Tax Revenues ROW purchased by UTA Park-and-Ride ROW | $86.92 $27.52 $7.37 | 15.7 % 5.0 % 1.4 % |
| Total: | $553.69 | 100.0 % |

NOTE:  Funding statements reflected in this table have been made by project sponsors and are not DOT or FTA assumptions.  Sum of figures may differ from total as listed due to rounding.

Capital Finance Plan Rating: Medium-High

The capital finance plan is rated Medium-High based upon the weighted average of the ratings assigned to each of the subfactors listed below.  The agency capital condition is weighted 25 percent, the commitment of capital funds is weighted 25 percent, and the capital cost estimate, planning assumptions and capital funding capacity subfactor is weighted 50 percent.

Agency Capital Condition: Medium

- The average age of UTA’s bus fleet is 7.3 years, which is slightly older than the industry average, while the average age of the light rail vehicle fleet is 10.5 years.

- UTA’s good very bond ratings, which were issued in 2007, are as follows: Standard & Poor’s Corporation AAA; and Moody’s Investor Service Aa3.

Commitment of Capital Funds: High

- One-hundred percent of non-New Starts funding is committed.  The primary sources of funding are the existing UTA sales tax revenue and ROW already purchased by UTA.

### Capital Cost Estimate, Planning Assumptions, and Financial Capacity:  Medium

- Key assumptions related to capital revenues and costs are consistent with historical experience.

- UTA has adequate reserves and available debt capacity to cover cost increases or funding shortfalls.

- FTA identified certain risks that have a potential to negatively impact the overall project budget  UTA can address these cost uncertainties in the PE phase.

Operating Finance Plan Rating: Medium-High

The operating finance plan is rated Medium-High based upon the weighted average of the ratings assigned to each of the subfactors listed below.  The agency operating condition is weighted 25 percent, the commitment of operating funds is weighted 25 percent, and the operating cost estimates, planning assumptions and operating funding capacity subfactor is weighted 50 percent.

Agency Operating Condition: High

- UTA’s current ratio of assets to liabilities as reported in its most recent audited financial statement is 2.5.

- UTA is in very good condition and has experienced continued growth in service during recent years.

Commitment of Operating Funds: High

- Over 99 percent of operating funds is committed. The primary source of operating funds is the existing sales tax dedicated to UTA.

#### Operating Cost Estimates, Planning Assumptions, and Financial Capacity:  Medium

### Operating cost and revenue assumptions are consistent with historical experience.

### The operating plan shows that UTA has substantial financial capacity, with positive cash balances and sufficient cash reserves.

MAP