| Title: | Los Alamos National Laboratory Los Alamos Science Complex: Alternative Financing Proposal Executive Summary |
| --- | --- |
| Author: | Christopher L. Webster Program Manager Strategic Research Directorate |
| Submitted to: | Everet H. Beckner Deputy Administrator for Defense Programs, NNSA, NA-10 David E. Beck, Technical Director, NA-12 Antonio F. Tavares Technical Systems Engineering Manager, NA-12 |

The Los Alamos Science Complex:

Alternative Financing Proposal

Executive Summary

Background

, Salvage/Storage; built in 1940’s, asbestos siding and roof, floor drains clogged – Due to be replaced during one of LANL’s Consolidation Projects.

TA-16, Building 7, Salvage/Storage; built in 1940’s, asbestos siding and roof, floor drains clogged – Due to be replaced during one of LANL’s Consolidation Projects.

Los Alamos National Laboratory is faced with a serious problem of aging infrastructure that threatens our ability to carry out the Laboratory’s mission and impacts our ability to attract and retain top talent.  One-half of the Laboratory’s facilities are in poor or fair condition and two-thirds are greater than thirty years old.  In the past, preventive

facility maintenance was deferred for technical programmatic priorities.  The Department of Energy’s (DOE) current budgeting process allows 5% - 8% less for infrastructure maintenance and repair than the industry average.  Over time, this practice has resulted in a backlog of needed repairs that threatens to overtake the Laboratory’s ability to address these problems.  The facilities planned for replacement in the Los Alamos Science Complex are reaching the end of their useful life and would require major upgrades to continue operations that meet future mission needs.  These facilities are proposed for eventual decontamination and decommissioning.

Vision

The Los Alamos Science Complex (the Science Complex) and the twenty-first-century laboratory and research space it will provide will rejuvenate and enable the Los Alamos National Laboratory mission of “Science for the Nation”.  By providing state-of-the-art facilities in a multi-disciplinary environment, the Science Complex will enable mission-related scientific research in a unique and powerful collaborative setting that is designed to be environmentally sound and highly cost effective.

Proposal

In addition to traditional construction funding mechanisms such as congressional line- item or General Plant Project (GPP) funding, the University of California (the University) wishes to pursue third party financing as a means to revitalize the aging infrastructure.  Third party financing clearly shows that construction can be completed much faster, and the costs can be kept much lower, because of the elimination of the government’s year-to-year uncertainty in the availability of funds.

Development Approach

The University is developing alternative methods for financing (third-party financing) for the construction of the Science Complex.  Over the next ten years, the University intends to use a three-phase approach to construct “build-to-suit” facilities for lease by the DOE, which accelerates the schedule for occupation and lowers the cost of construction.

By providing modern, competitive, high-quality space and amenities, the DOE will be able to attract and retain world-class talent and resources.

During this past year, Oak Ridge National Laboratory (ORNL) has successfully built three buildings for a total of $71 million dollars using third-party financing.  Los Alamos’ development approach is to build upon the success of ORNL’s model for third party financing.

A pristine development site known, as Two Mile Mesa North is located in Technical Area (TA) 58, within walking distance to TA-3, the Laboratory’s main technical area, where frequent interactions occur.  The Two Mile Mesa site has minimal environmental constraints for development.

Phase I

Los Alamos and the University’s Office of the President, will build upon the success of Oak Ridge National Laboratory’s model for third-party financing.  Phase I of the Science Complex will include new infrastructure, a new access road, and design and development to support construction of five buildings for a total estimated cost (TEC) of $140 million dollars.  Approximately 1,200 persons will be relocated from within the 43 square miles that the Laboratory encompasses.  402,000 gross square feet  (GSF) of new space will be constructed and Los Alamos will vacate 279,000 net square feet of space.

Conceptual design, planning and project prioritization have been completed for Phase I.  However, project priorities may change due to guidance from DOE.  Until then, the five buildings selected for Phase I are:

Number of

Building Owner	 		  TEC (Millions)	Size (GSF)	Occupants

1. Biosciences	$62	138K	226

2. Earth & Environmental Sciences	$14	70K	302

3. Science Centers	$5	24K	56

4. Theoretical R&D	$23	85K	400

5. Computer/Computational Sciences	$27	85K	200

Estimated financial impact to Los Alamos are based on a total mortgage payment of $254 million dollars with tax exempt bonds finance 0r $302 million dollars with corporate finance (assumes a $140 million dollar project with a 25 year mortgage).  Therefore, annual mortgage payments will be $10 million with tax exempt bond finance and $12 million with corporate finance.  Los Alamos estimates that $8.5 million annual efficiencies could be realized pending analysis.  These estimates will change as Phase I is formalized and as interest rates fluctuate.

Conclusion

Los Alamos National Laboratory and the University of California’s President office wish to pursue third-party financing as a means to revitalize the aging infrastructure.  Over the next ten years, the University intends to use a three-phase approach to construct The Los Alamos Science Complex, to provide modern, competitive, high-quality space and amenities in order for DOE to be able to attract and retain world-class talent and resources.

# Text boxes

# Proposed Site

## Two Mile Mesa North

TA-3 Main Campus

TA-58

Earth & Environmental Sciences

$17 million TEC

70,000 GSF

302 Persons

#### Los Alamos Science Complex - Phase I

Phase I

5 Buildings

$140M Total Estimated Cost (TEC)

402,000 Gross Square Feet (GSF)

1,184 persons relocated

279,000 Net Square Feet vacated

•  Includes $6M for infrastructure,

a new access road, and design

and development.

### Centers

$5 million TEC

24,000 GSF

56 Persons

Theoretical R&D

$23 million TEC

85,000 GSF

400 Persons

### Biosciences

$62 million TEC

138,000 GSF

226 Persons

Computer & Computational Sciences

$27 million TEC

85,000 GSF

200 Persons

Vision – Science for the Nation

21st Century Los Alamos Science Complex

•  State-of-the-art facilities

•  Mission-related scientific research

•  Powerful scientific collaboration

•  Finance construction of facilities using

alternative methods such as 3rd Party

Los Alamos Science Complex