Lessons Learned From TCAPP/CACETC Program in China

Interim Report

### September 2002

The Technology Cooperation Agreement Pilot Project (TCAPP) is a bilateral program supported from 1998 through 2001 by the US Environmental Protection Agency, the US Agency for International Development and the US Department of Energy.  The program has worked with partners in seven developing countries around the world to promote clean energy investments that support development goals and reduce greenhouse gas emissions.  In China the program has been supported by EPA and is also known as the Cleaner Air and Cleaner Energy Technology Cooperation (CACETC). It is part of an ongoing commitment between the US and Chinese governments to promote clean energy technology in China.

This paper will introduce TCAPP/CACETC activities in efficient motor systems and grid-connected wind power over the past two years, and lay out a range of institutional, technical, and practical lessons learned. Background information such as the process used to determine technology priority areas, the evolution of the bilateral climate technology transfer program from 1998 until now, and general management structure are also discussed.

#### 1. INTRODUCTION

TCAPP bilateral collaborative climate programs have been supported by the US government in partnerships with Brazil, China, Egypt, Kazakhstan, Korea, Mexico, and the Philippines. TCAPP goals were three-fold: 1) foster private investment in clean energy technologies that meet development needs and reduce greenhouse gas emissions; 2) engage host country and international donor support for actions to build sustainable markets for clean energy technologies; and 3) establish a model for international technology transfer under the UNFCCC (United Nations Framework Convention on Climate Change).

In 2001, the US Agencies supporting TCAPP, in consultation with partners around the world and other stakeholders, evaluated the program, and determined that it was appropriate to end the pilot program after 4 years and transition to a different, more focused type of program. The evaluation found that the TCAPP work on a large range of technologies in 7 key countries had been very successful in the initial technology assessment, prioritization and strategy development stages.  It was recognized, however, that limited resources available for this program would need to be concentrated on fewer technology areas, and linked with other programs to demonstrate full implementation of some country driven strategies. In China 2002 has been a transition year involving significant efforts to wrap up TCAPP activities in an orderly way, and planning for a follow-on program called the Climate Technology Partnership (CTP) to promote implementation of grid connected wind power generation.

In early 1998, TCAPP was initiated in China as a partnership between the EPA and the Chinese Ministry of Science and Technology (MOST).  Technical lead organizations were the National Renewable Energy Laboratory (NREL) in the US and Tsinghua University in China.  The partnership built on earlier successful bilateral cooperation in the US Country Studies program.  The partners worked together to identify government and technical experts who would be engaged in the initial scooping process. The US and Chinese project teams then convened a scooping meeting to carry out a technology needs assessment, and the drafting of a technology cooperation framework that detailed technology priorities which were both important for China’s development as well as mitigation of greenhouse gas emissions. The framework also discussed market barriers and technology options to overcome these barriers for each technology priority. Grid-connected wind power generation, high efficiency electric motor systems, energy efficiency improvements in industrial boilers, and advanced clean coal power generation technology were among the high priority technologies selected.

The climate change technology cooperation work under TCAPP/CACETC was formalized with a Statement of Intent for a three-year effort between the minister of the State Development and Planning Commission (SDPC) of China and the administrator of the U.S. Environmental Protection Agency (EPA), signed in 1999.  The National Renewable Energy Laboratory (NREL) in the US and Tsinghua University in China were confirmed as lead technical agencies. Each technology priority area then formed an expert technology team, with an appointed team lead. Technology cooperation was defined as collaboration between the US and China that enables China to adapt, manufacture, install, operate, maintain, or diffuse priority energy technologies.

TCAPP/CACETC activities emphasize capacity-building for technology transfer. Specifically, pilot projects can serve as proof-of-concept models, or as demonstrations of the benefits of clean energy technologies. Initial pilot projects can be expanded and then replicated through a systematic market transformation strategy that combines multiple actions to address barriers.

TCAPP/CACETC actions in grid-connected wind and efficient motors have been implemented over the past two years and have made good progress in market development for these technology areas. Because initiation of work in technology priority areas was staggered, wind and motors began the earliest and therefore have the most comprehensive results thus far. Highlights include three successful efficient motors pilot projects with the second largest oil company in China, with replication efforts underway; training in design evaluation and hands-on turbine testing to support a Chinese certification scheme for wind turbines; and participation in a wind concessions workshop to present two 80-100 MW projects to private sector developers and investors.

#### 2. TECHNOLOGY NEEDS ASSESSMENT IN CHINA

The technology needs assessment process, including priority technology selection, developing a technology cooperation framework and defining technology cooperation actions, took place during 1998 and 1999.

##### 2.1 Priority Technology Selection

In March 1998, Tsinghua University and the State Science and Technology Commission organized a Climate Change Technology Cooperation Scoping Meeting to begin the technology needs assessment process. NREL sponsored and facilitated this meeting with participation from US NGOs and companies. Sixteen Chinese energy experts, from a range of Chinese government agencies, research institutions, and investment groups participated in the scoping meeting. These included the Ministry of Agriculture, the State Economic and Trade Commission (SETC), the China Energy Conservation Investment Corporation, the Ministry of Electric Power, Ministry of Coal Industry and others. Tsinghua University presented results of their compilation of energy sector studies, including the US Country Studies program, which detailed climate change mitigation potential for various measures. Based on these data, they recommended a list of 19 technologies that would be suitable for the TCAPP/CACTEC needs assessment process, which was limited to GHG mitigating technologies in the energy sector. The group discussed and refined the list and defined a set of criteria to rank the technologies. These criteria were partly based on experiences from other TCAPP countries, but adapted to the Chinese situation:

- Environmental benefits: GHG mitigation, other pollutants reduction

- Economic development: new economic growth, job creation

- Conditions for technology transfer: local capacity, localization of manufacturing

- Investment: scale of investment, investment time period, state corporations, private investment

Using an analytical hierarchical process, the group scored each of the 19 technologies according to each criterion.  Each criterion was given equal weight and scores were added.  The top five technologies were identified as the priority energy technologies for GHG mitigation in China. The selected priorities included:

- high efficiency electric motors

- grid-connected wind electric power

- efficiency improvements in coal-fired industrial boilers

- cleaner coal technologies for power generation

- coal bed methane recovery (ultimately pursued under a different bilateral program)

Using this methodology, the Chinese ensured that their technology priorities had substantial environmental and economic benefits, were viable candidates for successful technology transfer, and had sizeable investment opportunities.

Coal-bed methane was ultimately pursued through a separate bilateral program. Because the original agreement stipulated 6 technology areas for cooperation, in late 1999, Tsinghua University reviewed the original list of 19 technologies and selected five for further investigation. They presented these to an interagency team meeting in January 2000 and two additional priority technologies, biomass gasification and natural gas combined cycle power generation, were selected using the same analytical hierarchical process from the 1998 scoping meeting. SDPC and EPA agreed to focus on wind and motors in the first year of the project, then add clean coal and boilers during the second year, and finally focus on biomass and natural gas in the third year.  Because the decision to wrap up the TCAPP global program was made before work was initiated on the last two technology priorities, it was agreed that they would not be pursued and resources instead concentrated on wrapping up work on the four initial priority areas.

2.2 Technology Cooperation Framework and Actions

During 1998, TU and NREL guided a team of Chinese technical experts through the process of developing a technology cooperation framework. This framework details the GHG mitigation potential of each technology areas, market barriers, present initiatives, and technology actions to overcome these barriers. The actions were divided into domestic actions, donor needs, and future work. In October 1998, Tsinghua University participated in a TCAPP donors meeting in the US in which they presented this framework and described the donor actions needed. They also received input from donors and other countries’ TCAPP teams to help refine the framework. An excerpt from the technology framework is included in Appendix A of this report.

A delegation of US organizations including national laboratories, NGOs, and private sector companies traveled to China in July 1999 to hold technical workplan development meetings in each of the four priority technology areas: high efficiency electric motors, grid-connected wind electric power, efficiency improvements in coal-fired industrial boilers, and cleaner coal technologies for power generation. Canadian government agencies interested in cooperation in this program or at least leveraging the needs assessment process, also participated. (It was later decided that Canada and China would pursue a separate bilateral program.) Chinese participants included technical experts, government representatives, utility staff, and experts from local offices of foreign corporations and institutions. The main purpose of these meetings was to discuss the various technology options within each of the four priorities, the barriers to implementation of these options, and possible solutions for overcoming these barriers.

In the fall of 1999, motors and wind teams and an interagency team were established. The technology teams included representatives from government agencies, US and Chinese companies, investment companies, NGOs, and research institutions. For example, the motors team included on the Chinese side: 3 state-level and 1 municipal government agencies, the China Energy Conservation Investment Corporation, 2 research centers, a university, and on the US side: 2 NGOs, 2 international companies, and 2 national laboratories. The interagency team included the key Chinese government agencies involved in energy and climate change: SDPC, SETC, MOST, and State Environmental Protection Administration.

The motors and wind teams analyzed the technology situation in China and completed reports on the current status of these technologies in China, analysis on case studies of past technology transfer efforts, needs for advanced technologies, difficulties and obstacles for development of these technologies, and market strategies for development of these technologies.  Each team proposed 6 action options to overcome barriers and facilitate investment in each sector. They presented their results to an interagency meeting in January 2000 in Beijing, at which 3 actions in each technology area were selected for implementation. Teams then detailed action proposals that included background information, objectives for each action, specific activities to be undertaken, key institutional roles, schedule, funding requirements (both from the TCAPP program and further needs for international support), and technical assistance requirements from the program.

#### 3. TCAPP/CACETC ACTIVITIES IN HIGH EFFICIENCY MOTOR SYSTEMS

Work in high-efficiency motor systems began in 2000, with activities primarily targeted at making efficient motors more economical, addressing the lack of awareness about energy and costs savings from efficient or permanent magnet motors, and creating technical capability in Energy Service Companies (ESCOs) and financing. Total installed capacity of motors in China exceeds 400 GW, with consumption of 600 TWh, over 60% of total power generation. Motors in China are generally 3-5 percentage points lower in efficiency than that of foreign motors and system efficiency is 20-30 percentage points lower than foreign systems in operation. The motors team identified three major barriers to the implementation of high-efficiency motors:

- Energy efficient motors are not cost-competitive with standard motors in China

-  Low power tariffs do not encourage energy efficiency

-  Insufficient availability of finance

-  Energy efficient equipment has higher up-front costs

- Lack of awareness of energy savings from energy efficiency improvements and lack of information on retrofit opportunities

- Lack of technical capabilities in service institutions, repair institutions, management of motors systems

In order to coordinate international activities in motors, a working group was formed. Participants included LBNL, ACEEE, ICA, IIEC, NREL, PNNL, DOE, World Bank, and the W. Alton Jones Foundation. Key implementation activities in motors training; motors testing, labeling, standards and certification; and motors financing and business partnerships include:

Motors training: The motors team co-sponsored and attended conferences in which they presented a proposal to establish an efficient motors exhibition and training center.

Motors testing, labeling, standards and certification: The motors team participated in the process to develop voluntary and mandatory standards for motors.

Motors financing and business partnerships workshop:

- The motors team and the International Institute for Energy Conservation (IIEC) co-sponsored an International Financing Seminar on China High Efficiency Motors during July 2000 in Shanghai to develop pilot projects between end-users, suppliers and financiers. This seminar involved 80 participants from international and local investment communities, motors manufacturers and end-users. Through the efforts of the CACETC/TCAPP team, IFC, Environmental Market Solutions, and others participated in the seminar..

- During September 2000, members of the motors team, SDPC and Tsinghua University participated in a study tour of the US. This included visits to Rockwell, Robicon, Magnadrive, and Bechtel and a roundtable discussion hosted by the Business Council for Sustainable Energy, which included several companies and financiers. The motors team followed up by initiating efforts to demonstrate the technology in China and line up potential joint venture partners for the Magnadrive technology.

- The motors team leveraged the efforts made by IIEC in providing technical assistance to two high-efficiency motors pilot projects with Shengli Oil Company, the second largest oil company in China. Shengli Oil Company has more than 14,000 motors installed, consuming 14.2% of total production cost. Assistance included monitoring of the energy savings and analysis of the results from installation of 10 A/C motors. After the results of these pilot projects demonstrating 9.6% energy savings were presented to SINOPEC, the parent company of Shengli Oil Company, all seven subsidiaries were requested to assess their potential for similar energy-efficiency retrofits and report back with proposals to implement these retrofits. Another subsidiary, Xinjiang Oil Company, attended this presentation and has subsequently purchased 42 high-efficiency motors for retrofits. A third Shengli Oil Company pilot is currently underway and includes $60,000 of motor retrofits.

Where possible, the working group members have linked the TCAPP/CACETC activities to the LBL/ACEEE/DOE Motor Challenge, the LBL/ACEEE/BECON/UNIDO/UNF Motors Energy Conservation (training) Program, the IIEC/ICA China Energy Efficiency Program, and the World Bank/GEF Energy Conservation (ESCO) Project. The results of the high-efficiency motors activities, particularly the Shengli Oil Company pilot projects, can be the basis for a longer term market transformation strategy.

4. GRID-CONNECTED WIND POWER

Activities in wind power development also began in 2000. The main objective for China’s development of wind power is to accelerate adoption of indigenous energy sources that have low air pollution emissions and reduced environmental impacts. China has world-class wind energy resources, estimated at 250 GW, and demand for power in the next decade is estimated to grow by 200 GW. Specifically, wind power can help in meeting national development objectives, such as the Grand Western Development Initiative, which funnels resources to poorer provinces to help them develop, and the 10th Five Year Plan, which calls for a nearly five-fold increase in China’s wind capacity by 2005 to 1.5 GW. In order to reach these goals, China hopes to reduce the local cost of wind power through local manufacturing and service capabilities. In addition, China needs to improve resource assessment and identify sites for development with the large international investment resources that have been earmarked.

Key barriers to reaching this goal are inadequate resource assessment data, the cost of wind power compared to conventional power sources, lack of financial incentives and policies to promote wind power. Therefore, in order to reduce cost through local manufacturing and service capabilities, improve resource assessment, and identify sites for development, key activities in wind include:

Wind resource assessment: The team translated NREL’s resource assessment and monitoring handbook into Chinese for training. Based on this handbook, national standards in wind measurement and in resource assessment were formulated and will be issued in 2002. The team identified high-priority regions for assessment and prepared part of a proposal that has been packaged into a larger UNEP/GEF solar and wind energy resource assessment project to secure funding to expand earlier assessment activities. A CD-ROM of wind maps and data for Southeast China is being prepared.

Wind turbine testing for certification: NREL provided IEA Recommended Practices and international standards information to the wind team and met with members of the wind team to explain the testing and certification process in the US. NREL and MOST co-sponsored a wind turbine testing workshop during July 26-27 2000 in Beijing to build local capacity in type testing for certification, testing protocols and testing equipment. The China Classification Society (CCS) is preparing the Chinese certification scheme for wind turbines. Six CCS staff attended a training at NREL on design evaluation certification in June 2001, and this was followed by a hands-on training on turbine testing at NREL in March 2002. CCS and Underwriters Laboratories are pursuing a Memorandum of Understanding.

Wind business partnerships: Members of the wind team, Chinese wind companies, and US wind industry met in April 2000 in Washington DC to discuss business partnerships between international and Chinese companies, private investment for Chinese wind farms, and competition to reduce wind power costs. SDPC held a wind concessions workshop in November 2001 for 80-100MW concessions for wind farm development in Guangdong and Jiangsu. The TCAPP/CACETC program provided simultaneous translation so that international developers could participate in the workshop, and helped to invite important international organizations such as UNDP and multi-national corporations such CLP Power. Over 110 private sector developers and investors as well as wind experts and donors provided input to SDPC’s wind concessions guidelines and policies.

The TCAPP/CACETC wind resource assessment activities leverage investments for wind development by helping to identify and assess sites for wind farms. At the same time, establishing a turbine testing and certification program in China can assure utilities that local and joint venture turbines meet international standards. This action also helps China to adopt standards that are in accordance with US and international standards, thus helping to reduce the possibility of trade barriers. The wind business partnerships action helps to develop partnerships between international and domestic companies for not only manufacture of equipment but also development of wind farms, financing of projects and other aspects of wind development. These foundations will be built upon in future work.

#### 5. LESSONS LEARNED

#### The TCAPP/CACETC needs assessment process as well as activities in motors and wind varied widely and institutional partners differed, but several lessons can be generalized.

#### 5.1 Technology Needs Assessment

This needs assessment process was recognized as one such useful approach, providing decision-makers with valuable input from relevant experts and stakeholders. It also facilitated linkage with related activities. For instance, using criteria for selection which included sustainable development and environmental benefits led to priority areas that focused on energy efficiency and renewable energy, matching the targets of the priority projects for clean production and environmental protection given by China's Agenda 21 project.

The experience gathered from the practical application of this needs assessment process is worth disseminating in other areas. It has been suggested that improvements could be made to a technology needs assessment in the future, including matching the goals with those in the upcoming national 5-year plan and ensuring an expert sample large enough to cover the diversity of technologies and markets in China. For future needs assessments, adding criteria such as commercial market potential and potential for US contribution to technology transfer may be useful. Also, involving more international private sector participation early in the process may be useful to highlight those technology areas which the private sector thinks are most ripe for transfer.

There is a need to establish focus on specific mitigation or adaptation sectors as a prior step to the technology needs assessment described in this report. It is not possible to assemble experts and compare technology priorities across many different sectors and mitigation or adaptation technologies.  In the TCAPP/CACETC case the energy focus was defined by the program.  For countries starting a new needs assessment process, existing national communications, country studies, or development plans may be a basis for selecting a sector (or sectors) to carry out a technology needs assessment.

Given the ultimate goal of technology transfer implementation, a balance between gathering all relevant information to select priorities which are likely to achieve multiple benefits and the need to move quickly through this process and on to action should be considered. In other words, making use of readily available information may be more appropriate than engaging in an elaborate technology needs assessment.

##### 5.2 Project Design and Management

The IIEC and TCAPP/CACETC effort in motors indicates that focus on one sector (petroleum, in this case) can be an effective strategy for identifying and replicating pilot projects. Shengli Oil Company was identified as a potential host for a retrofit of efficient motors because they are the second largest petroleum company in China and have a receptive Demand-Side Management arm already in place. The motors pilot projects were successful because the collaborator was motivated and willing to invest the company’s resources. They presented the results at regional conferences and to their parent company, SINOPEC. Subsequently, all seven subsidiaries were requested to assess their potential for similar energy-efficiency retrofits and report back with proposals to implement these retrofits. One subsidiary, Xinjiang Oil Company, has already purchased 42 high-efficiency motors for retrofits, based on Shengli Oil Company’s presentation.

A technology team lead with similar goals to the expert team and the management team is critical to creating positive synergy. In an effort to meet this target, goals and proposed actions should be clearly discussed during annual kick-off meetings. When the expert team already has ties with industry and does not need to focus energy on seeking out and cultivating new relationships, activities are naturally more practical.

Also of key importance, level of funding must realistically match the scope of activities. The TCAPP/CACETC program needed to both meet the expectations of partners as well as make the best use of funding. Therefore, a fundamental strategy was to work together with existing programs and programs under development, to leverage resources. Although increased funding often seems like an attractive option, modest funding creates a need for coordinating with other programs and can be highly beneficial. In this case, the moderate amounts of TCAPP/CACETC resources committed to translating NREL’s resource assessment and monitoring handbook into Chinese for training contributed  to the formulation of two new national standards, in wind measurement and resource assessment. This program did not fund actual wind farms but addressed barriers, which will create the foundation for a strong wind market in the future.

##### 5.3 Business and Stakeholder Involvement

It is clear that the government can play a critical role in opening and supporting new markets. For instance, in the development of large grid-connected wind farms in China the government has played a pivotal role, particularly in the last two years. The goal of 1200MW of installed wind capacity by 2005 in the current national Five-Year Plan (2001-2005) has been a widely quoted target, with provincial level governments, private-sector companies, and international developers eager to push forward and participate.

In support of these targets, the government has committed to developing a new concept of wind concessions, or rights to develop a parcel of land for 100 MW wind farms. The TCAPP/CACETC program has played a part in supporting international participation in these projects, but the government is playing the primary role in moving this concept from paper to reality. This wind concessions concept and policy incentives are supported at a high level in the government, and are therefore moving towards implementation.

In addition, other recent reforms have been proposed by SDPC will play a large role in creating interest in wind markets. The Mandatory Market Share (MMS) proposed in the 10th Five Year Plan has drawn international attention. The recent passage of a 50% reduction in the VAT tax on wind power demonstrates the government’s commitment to clean energy and stimulates investment by the private sector.

From the motors experience it is also clear that developing partnerships with international non-governmental organizations with similar goals is valuable. In this case, the TCAPP/CACETC experts teamed with the International Institute for Energy Conservation (IIEC) to seek out motors pilot projects and to participate in the motors standards development process. IIEC has a field office based in Beijing and sought similar goals of increasing motor efficiency and developing the market for efficient and permanent magnet motors in China. In addition, IIEC has a regional focus in Asia and was able to bring valuable perspective to the table.

The international nature of a bilateral cooperation project is beneficial to development of technology, policy, and markets, offering perspectives and resources that may  not be present in national-level programs.  For example, the wind concessions workshop attracted major international players, in part because it was a good business opportunity and in part because international wind experts with broad networks of contacts disseminated invitations to the workshop. Lessons learned from state and national wind policy in the U.S. over the last decade are offering insight to SDPC experts determining Chinese policy (e.g. pricing of wind).

##### 5.4 Projects on the Ground

Particularly in project-based activities where a factory, building, or piece of machinery is already up and operating but retrofits would be beneficial, financing mechanisms can be a fundamental barrier to project implementation. ESCO models are good, but market mechanisms need to be in place in order for energy efficiency measures to be implemented using the model. Workshops and trainings, such as the “International Financing Seminar on China High Efficiency Motors” can bring together the appropriate partners, but follow-up activities are essential to reap the benefits. The successful pilot projects at Shengli Oil Company illustrate that private sector companies can be excellent partners, as they have resources to invest and are motivated by a profitable bottom line. Large corporations tend to have the budget for such retrofits when upper management supports the goals.

The TCAPP/CACETC program in wind has shown that capacity-building activities provide an excellent foundation for market transformation. Although it is sometimes difficult to foresee tangible results when investing in capacity-building exercises, it is clear that these efforts are valuable and can offer an obvious role for government or other non-commercial entities, to kick-start a market. For instance, training in wind turbine certification and testing for the appropriate Chinese experts ensured in-country expertise and international engagement in the future. The wind team lead emphasized that this activity satisfied an urgent need in China and without this type of training, wind turbine certification capability could take several years to build and Chinese wind turbines could lose valuable market opportunity.

Capacity-building can also create opportunities to leverage other larger sources of financing. The TCAPP/CACETC activity to identify high-priority regions for wind resource assessment formed the basis of a proposal to secure multi-lateral funding to expand earlier assessment activities. The market transformation process, especially in a new area such as wind, requires patience and concerted effort from various organizations, businesses, and government agencies.

#### 6. MAJOR RESULTS

The lessons learned in wind and in motors illustrate the range of circumstances in creating a market for a power generation technology versus retrofitting or encouraging use of an energy efficient technology with clear benefits for cost savings.

Overall, the types of activities were appropriate, given the partners, budget, timeline and goals. The original plan to stagger the start of the technology priorities was not as effective as anticipated, since it takes a certain amount of time to launch a program and develop networks. It’s also valuable to sustain a project over multiple years in order to make a real impact. Substantive wrap-up activities are essential to ensure results are utilized even after the program concludes. Although TCAPP/CACETC was considered a pilot phase technology transfer program, the success of the wind initiatives and the increasingly favorable climate for wind power in China prompted the follow-on project, called the Climate Technology Partnership, to focus on grid-connected wind power development. Thus, the institutional knowledge was maintained and projects could be developed beyond the initial stages.

The TCAPP/CACETC program also illustrated that focusing resources in 1-3 key technology areas may be the best way to make a strong impact. The design of the project around 5-6 technology areas was too ambitious and it was useful to have the flexibility to re-think the project in 2001. It was decided then that four technologies was more realistic, and that only one technology should be selected for a follow-on, focused, multi-year effort. This flexibility to shift scope was ultimately beneficial to the program.

In reality, the actual technology transfer has been equally important as the surrounding climate technology transfer dialogue. The U.S.-China relationship in the climate and technology arena already has a clear pathway to move forward. The major players have been introduced and important relationships have already been built and nurtured between SDPC and EPA. The commitment to hold annual inter-agency meetings was excellent for maintaining communication between the Chinese and U.S. sponsoring agencies, implementing agencies, and technical leads. Both sides consistently maintained a collaborative attitude, which could be more time consuming at times, but held true to the spirit of the original statement of intent and was ultimately superior to the alternative.

#### 7. NEXT STEPS:  Focused wind effort

The EPA, SDPC, and other US and Chinese partners have agreed to implement a follow-on program building on the TCAPP/CACETC experience. The Climate Technology Partnership (CTP) will be a multi-year strategy to facilitate implementation of grid-connected wind power in China. Proposed wind power activities over the next several years include:

- Wind strategy development and coordination

- Wind project facilitation for wind concessions pilots and conventional wind farms

- Large-scale wind farm management workshop

- Wind resource assessment

- Policy assistance

Appendix B summarizes the major activities in the TCAPP/CACETC effort in China from 1998 until 2003.

# Appendix A. Excerpt Adopted From Original Technology Cooperation Framework, 1998

1. Process for technology cooperation framework

The process used for preparation of the technology cooperation framework (TCF) is as follows:

- A team of five technical experts was established by the Global climate Change Institute of Tsinghua University (TU) and the Administration Center for China’s Agenda 21 (ACCA21) to develop TCF. They are all experienced in international climate technology activities and are familiar with GHG mitigation technologies and strategies in China.

- An interagency consultant team consisting of experts from relevant ministries and commissions was established to select technology priorities and provide guidance for the development of the options in the framework. These experts were from China Energy Conservation Investment Corporation; Energy Research Institute of State Development Planning Commission; Department of Planning of former Ministry of Electric Power; Hydropower Planning General Institute of former Ministry Electric Power; and Coal-bed Methane Clearing House of former Ministry Coal Industry.

- Research work on selecting technology priorities was carried out based on the results of domestic and international cooperative projects on GHG mitigation.

- A scoping meeting was held to discuss and evaluate the technology priorities.

- Research was conducted and market barriers and some key technology options to overcome these barriers were identified.

- This draft report was prepared and reviewed by the framework team.

2.  Process for Screening and Validating Technology Cooperation Priorities

The current domestic studies reveal that energy intensity of GDP will drop down greatly from 1.92 kgce/US$ in 1995 to 0.72 kgce/US$ in 2020, so energy efficiency improvement will be the most important strategy to abate GHG emissions. Another important strategy is energy substitution, especially renewable energy development. For the long term these are the two main areas where technical options for GHG mitigation should be focused.

Generally, there are many technical GHG mitigation options in the two areas. For identifying those options suitable for China’s own situation, achieving maximum GHG mitigation through minimum cost as well as gaining national economic and social benefits, the method of AHP (analytic hierarchy process) was used for identifying and assessing GHG mitigation options.

Attended by international experts from the U.S. DOE, NREL, and domestic experts from SETC, SSTC, Ministry of Electric Power, Ministry of Agriculture etc., a scoping meeting of technology cooperation framework regarding China was held in Beijing. One of the tasks of the meeting was to identify the most priority GHG mitigation technologies in China. A simplified AHP approach was used in the meeting.

First, both international and domestic experts discussed and agreed on the following criteria for identification. The criteria were divided into four categories:

(1) environmental benefits

- GHG mitigation

- other pollutants reduction

(2) economic development

- new economic growth

- job creation

(3) conditions for technology transfer

- local capacity

- localization of manufacturing

(4) investment

- scale of investment

- investment time period

- state corporations

- private

Second, referring these criteria, experts proposed mitigation technologies based on their experiences in different sectors. A total of 19 technologies were proposed:

- high efficiency boilers

- large thermal power generation (300-600 MW)

- cogeneration

- high efficiency electric motors

- green lighting

- energy saving buildings

- coal-bed methane recovery and utilization

- biomass gasification

- wind energy

- solar thermal heat

- biogas

- waste heat and energy recovery

- village hybrid renewable energy (wind & PV)

- high efficiency cook stoves

- alternative fuel transportation for urban regions

- small-scale hydropower

- combined cycle natural gas power generation

- central heating

- waste gas recovery

Third, a matrix involving technologies and the criteria was designed and only domestic experts were asked to fill it in by scoring each criterion of each technology. For simplicity, an equal weight here was assigned to each criterion. About 20 experts were surveyed at the meeting.

Fourth, the first top five high scored technologies were identified. These were thermal power generation, high efficiency motors, high efficiency boilers, wind energy and coal bed methane recovery.

An estimation of GHG mitigation potential, including CO2 and CH4, for the five priority technologies and the accumulated investment required for achieving full potentials are summarized in Table 1.

Table 1   Estimation of GHG mitigation potential and required investment (2005-2010)

| Priority Technologies | Annual GHG Mitigation | Cumulative Investment |
| --- | --- | --- |
|  | CO2 (Mt-C) | CH4 (Mm3) | (Billion Yuan) | (Billion US$) |
| 1. CFBC | 2.4 |  | 165.0 | 19.9 |
| 2. HE Motor | 16.5 |  | 26.6 | 3.2 |
| 3. Boiler | 22.0 |  | 40.0 | 4.8 |
| 4. Wind power | 0.63 |  | 10.0 | 1.2 |
| 5. CBM power gen. | 0.26 | 4.86 | 2.4 | 0.3 |

Notes: 	1. Assuming the exchange rate: 1 US$ = 8.3 Yuan.

2. Total mitigation for CBM power generation is 1.03 million tonnes of CO2 equivalent.

- Annual mitigation potential of the five priority technologies are estimated based on proposed development programs and current technology level in some relevant industries. However, because the development programs in some industries are still being modified, obvious changes of current equipment, technology level and management status may happen, so the above figures should be considered a rough estimation only.

- Cumulative investment here refers to the total investment needed to obtain the expected targets of technology diffusion, instead of the incremental costs relative to baseline technologies. In addition, cumulative investment is estimated by using constant prices.

- Among these GHG mitigation technologies, some have much lower operation costs than current technologies, even being considered as “no-regret” technologies, such as some projects of high-efficiency electric motor and industry boilers. However, there would be some difficulties in raising funds under current mechanisms. TCF may provide assistance in solving this problem.

- China has achieved some beneficial experiences from past technology diffusion conducted through either international cooperation projects or domestic projects, such as industry boiler replacement, wind power generation and so on. These experiences will help to promote future technology diffusion through TCF and other mechanism.

3. Technology Priorities

3.1 High Efficiency Electric Motor (HEEM)

3.1.1 Background

Motors are the most important energy end use equipment in China. It is estimated that the electricity consumption of motors account for more than 50% of the total amount of the whole country. Currently, the total installed capacity of all types of motors exceeds 400 GW in China, with electricity consumption of about 600 TWh. Among the motors, which are actually being operated in China, the 0.55-100 KW three-phase asynchronous motors are the main part, in which, 70% are JO2 series, 30% are Y series. The former is similar to the technology level of the 1950’s internationally, and the later is similar to the technology level in the late of the 1970’s. Compared with those of foreign countries, the motors made in China are inferior in such aspects as energy efficiency, operation lift cycle, operation reliability, material usage, noise and vibration, etc.

In the last ten years, the related departments of China’s government have paid greater attention to the fields of motor energy saving. The manufacture and utilization scale of high efficiency motors is being gradually enlarged, and the efficiency of motor’s driving system is being gradually increased. But generally speaking, the efficiency of China’s motors is 3 to 5 percent lower than that of foreign motors on an average level, and the system efficiency during actual operation process is 20 to 30 percent lower than that of foreign motors.

The main reasons for low motor efficiency in China are: (1) high efficiency motors manufactured and utilized is in a low amount. (2) The energy efficiency of motors during operation process is low. (3) The maintenance service for motors can’t maintain and improve the motor’s efficiency.

5.2.2 GHG Reduction Potential of HEEM

The available technology options can be divided into three aspects:

- Popularize high efficiency motor. If China can install high efficiency motors (annually 6.5 GW) in newly manuafactured machines and equipment and accelerate the substitution of low efficiency motors (annully 5 GW), annual electricity saving can reach 15.5 Twh by 2010 which equals a CO2 abatment of 4.6 Mt-C annually.

- Use adjustable-speed motors. The electricity saving rate is 10-25% if low efficiency speed adjustment technology is adopted, and can reach 20-50% for high efficiency speed adjustment technology. According to statistics on such industries as metallurgy, chemical industry, bulding material, etc., the energy saving potential in promoting speed adjustment operation of motors is 40 TWh annually, which equals an annual CO2 abatement of 12 Mt-C.

- Efficient maintenance and repair of motors. Adopting advanced energy saving maintenance technologies can increase motor’s efficiency by 1-10 percent. Annual electrity saving can reach 9.6 TWh, which equals to CO2 abatement of 2.9 Mt-C annually.

3.1.3 Main barriers for HEEM implementation

The main barriers for this technology’s implementation are:

- Lack of competitiveness of energy efficient motors in Chinese market

- Lack of awareness of energy efficient motors

- Lack of energy efficiency service institutions specializing in motor driven systems

- Lack of qualified motor repair service

- Lack of appropriate and practical information of energy efficiency motor driven system retrofitting

- Too few local manufacturers

3.1.4 Present initiatives and future work needed

In order to fully solve the problem of lower gross energy efficiency of China’s motors, various macro measures may be adopted including adjusting energy policies, strengthening energy saving regulations and laws, and rationally fixing energy (electic power) price. In addition to these, other options and measures can be implemented to improve the market for high efficient motors. Detailed actions include:

- Increase the market competitiveness of high efficiency motors in China

- Guide and encourage enterprises to increase motor efficiency

- Invest the construction of joint ventury of HEEM, including the manufacture of drawing system devices

- Establish energy saving service system which can meet market demands

- Establish service centers for motor maintenance and repair, increase motor maintenance and repair level

- Establish effective system for dissemination of motor energy saving information, especially the benefits

- Initiate a demonstration project in one large-scale enterprise for HEEM

- Conduct a more detailed market survey of HEEM

A brief overview of the development barriers, donor actions, domestic actions and future work needed is shown in Table 2.

Table 2    Priorities for Motor Sector

| Development Barriers | Donor Action | Domestic Action | Future Work Needed |
| --- | --- | --- | --- |
| Lack of competitiveness of energy efficient motors in Chinese market | Assistance in introducing advanced technologies and equipment into China, identifying partner for joint ventures | Increase input on R&D, regulate market behavior, provide favorable market conditions for energy efficiency motor manufacturers, encourage introduction of energy efficiency motor technologies and equipment | Follow technology development in world, analysis of feasibility of introducing advanced technologies and equipment, and relevant policy research |
| Lack of awareness of energy efficiency of motor driven system | Support for educational and training programs and pilot projects | Improving awareness of benefit of energy efficiency motor driven system, conduct pilot project on energy efficiency motor driven system, improve production and quality of ASD in China | Following technology development in world, analysis of feasibility of introducing advanced motor operation control technologies and equipment, conduct pilot project on retrofitting of motor driven system |
| Lack of energy efficiency service institutions for motors | Introducing experiences of energy efficiency services systems, financial and technical support for establishing and developing energy efficiency services | Establishing energy efficiency service institutions with financial and technical capabilities | Introducing methodologies and experiences of ESCOs in developed countries, analysis on feasibility of developing energy efficiency service institutions in China |
| Lack of qualified motor repair service | Introducing advanced motor repair technologies and experiences into China | Regulating market of motor repair service, introducing and diffusing energy efficiency motor repair service | Establishing pilot motor repair service center |
| Lack of appropriate and practical information of energy efficiency motor driven system retrofitting | Assistance in establishing effective information collection and dissemination system in China | Collecting practical information on energy efficiency motor driven system retrofitting, establishing effective information dissemination systems | Identify appropriate content and methodology for information collection and dissemination, and establish effective information dissemination systems |

3.2 Wind power

3.2.1 Background

The main benefits of wind power generation are its economic competitiveness, its environmental benefits, and the fact that it does not cause waste production or resettlement problems. In 1997 there were 19 wind farms with 433 turbines nationwide with total installed capacity of 167 MW. Annual electricity production was up to 400 million kWh.

3.2.2 Mitigation Potential of Wind Power Generation Technology

Grid connected wind power is the most economic way of utilizing wind energy on a large scale. During the past 20 years great progress has been achieved in this technology, with 1.5 MW capacity now entering the market. Even though the cost of wind technologies is still high, the costs are going down continuously. At the same time, the costs of fossil fuel fired conventional power plants will go up, due to the decrease of resources and more strict environmental rules.

The wind energy resources that can be economically utilized in China are estimated up to 253 GW. This amount is even larger than the total installed capacity of the power industry nationwide in China. It shows that China is rich in wind energy potential. However, the real exploitable wind energy resources need be investigated in more detail.

Based on the assessment mentioned above, 630 TWh of electricity could be generated by wind annually, and 700 million tons of CO2 emission could be mitigated.

3.2.3 Key Barriers to the Implementation of Wind Power Generation Technology

The main barriers are:

(1)  Availability of resource and cost data

There is a lack of funding support for detailed investigation of wind energy resources. Very little on-site measurement data has been obtained, making accurate assessment more difficult. Further information on costs of wind power technologies is also needed.

(2) Local capacity to manufacture, install, and operate turbines

Domestic manufacturing is needed for large-scale development, but very high inputs are required for prototype R&D projects and commercialization.  Currently it is difficult to introduce foreign technology, and there is a need to increase the proportion of domestic made components gradually. It is expected that 20 to 30% of cost could be reduced compared to imported machines by employing locally made main components.

(3) Financing to purchase turbines

There is great difficulty in mobilizing funds, especially equity financing. Interest rates for domestic commercial bank financing is very high.

(4)  Lengthy approval process for wind farm projects

Usually two years is needed from the issue of project proposals to signing an equipment procurement contract. In addition, even for a 3 MW wind farm project approval by the SPC is required.

(5) Awareness of environmental benefits of wind power for local air pollution control

Many people consider wind power to be a small decentralized home power system, impossible to develop on a large scale, and providing high cost for unstable power supply. In addition, there is not widespread awareness of the benefits of wind power in addressing air pollution.

5.4.4 Current Initiatives and Needs to Promote Implementation

(1) There are national programs currently in place to promote the use of wind power generation technology

By the end of 1996, about 140,000 small-size wind generators with a total capacity of 19 MW were put into operation. In addition, the total capacity of large-size wind power systems in grid-connection exceeded 57 MW.

According to the document  “Outlines for New and Renewable Energy Development during 1996-2010” by SPC, SETC, and SSTC in 1994, by the end of 2000 and 2010, the total wind farm capacity will increase to around 1 GW and 3 GW, respectively.

Domestic manufacturers will increase their capacity to produce wind generators totaling 200 KW per year. For implementing wind power development, the State Power Corporation is considered the most appropriate unit.

(2) The potential for increasing the use of wind power generation technology

Many small coal fired power plants have to be phased out due to high consumption of coal and air pollution. Large thermal power plant construction is also limited to the mouth region of Yangtze river. It provides a good opportunity to develop wind power.

(3) Investment required to achieve the development target

To reach the wind power development target, huge investment is required. Now there is an international cooperation project supported by the World Bank being processed. The objective of the project is to build wind power generating capacity of 190 MW. The investment includes two part, including US$100 million from the World Bank to be used for purchasing key equipment of wind generators and 2 billion RMB from domestic sources. The project is expected to be signed in March 1999 and is expected to be completed in 2001.

(4) Other cooperation activities for promoting wind generation technology

Low interest government loans are available from Denmark, Germany, the Netherlands, Spain and USA. Funds from international financing organizations are also available. For example, There was a project of wind power in Inner Mongolia Autonomous Region between China and Denmark to install nine wind generators with an unit capacity 600 KM each. The equity, 20% of total investment, was prepared by the owner and the remaining investment came from loans. Funding from Denmark side was a mix of government grant and low interest loan, mainly used for importing Danish generator cores. The rest of the investment was borrowed from domestic banks with favorable conditions set specially for promoting renewable energy development (import tax and loan interest are cut down by 50%) after the fulfillment and verification of the project.

The other way is to a establish joint venture. For example, some agreements to form joint ventures between two Chinese manufactures and two foreign wind generator companies have been signed.

Table 3 presents a brief overview of wind power development barrier, donor actions, domestic actions and future work needed.

Table 3       Priorities for Wind Power Generation

| Development Barriers | Donor Actions | Domestic Actions | Future Work Needed |
| --- | --- | --- | --- |
| Availability of resource data | Funding and technical assistance for data collection | Implement wind resource assessment and create data center | Define geographic scope |
| Local capacity to manufacture, install, and operate turbines | Identify international investors and provide training and financing for new wind turbine companies and joint ventures | Identify local investors and expedite approval of new businesses and joint ventures | Characterize market potential for wind turbines |
| Financing to purchase turbines | Provide technical assistance and speed funding for revolving loan funds | Establish project companies to manage loan funds and provide matching seed funding | propose design for loan funds |
| Lengthy approval process for wind farm projects | Technical assistance in identifying approaches to expedite approval of wind farm projects | Implement actions to streamline wind farm projects approval | Identify opportunities to streamline approval |
| Awareness of environmental benefits of wind power for local air pollution control | Provide data and tools for estimating air pollution benefits of wind power over conventional energy technologies | Disseminate tools to local environment protection authorities and promote consideration of wind power as an alternative to conventional energy sources | Identify local users who would most benefit from this tools |

3.3  Summary of Proposed Actions for the Priority Technologies

In order to assist the implementation of preferential mitigation technologies, relevant departments of the government need to strengthen studies on how to remove the barriers and promote the implementation. Proper and effective ways should be analyzed and evaluated for raising funds, expediting the reconstruction of institutions and organizations, formulating necessary policies and regulations, improving market mechanism, expanding  international cooperation, and selecting and implementing demonstration projects.

3.3.1  Domestic Actions

Undoubtedly, government measures with economic and price reforms will enhance the profitability for the implementation of preferential mitigation technologies. These economic reforms will not be discussed in more detailed here, because their targets are not focused only on the GHG mitigation. This discussion focuses on actions that go beyond present economic reform.

- Establishing favorable financing mechanisms

The government is making efforts to create favorable policies for stimulating investments in energy conservation technologies and projects. The government should expand the scope of these programs to promote renewable energy and alternative energy, and intensify efforts to promote energy efficiency.

- Conducting institutional restructuring

In China, the government is carrying out restructuring of governmental institutions, with emphases on separating the governmental administrative functions from the production management functions. A mechanism that may help to promote GHG mitigation technologies should be embodied in the institutional restructuring. This period of restructuring should promote appropriate policy reforms and create new appropriate institutions if necessary.

- Importing and mastering technologies and management

To make rapid progress in the production and management of some priority technologies, it will be important to improve the understanding of foreign advanced technologies. The responsible administrative departments of the government should work together with the institutions in charge of organizing and implementing technology imports to formulate plans and programs to learn and use these technologies.

- Training personnel

Capacity building is critical to guaranteeing the successful implementation of diffusing priority GHG mitigation technologies. The government needs to establish programs and legal guidelines to conduct and guide personnel training activities.

- Enhancing information exchange and dissemination

With the support and help of international organizations and experts, the government should organize and coordinate relevant institutions to establish a common information management system so as to strengthen and assist information exchange and dissemination.

- Studying the barriers to GHG mitigation and response strategies and making programs to address barriers

During the implementation of priority GHG mitigation technologies, a series of problems concerning financing, policies, technology adaptation, personnel capabilities and so on will be identified. In order to address these problems, the government administrative department should coordinate, support and organize research activities among concerned organizations, and work out feasible measures and response strategies. TCF may provide help in this regard under the overall framework of China.

3.3.2  International Actions

International support can assist with implementation of priority GHG mitigation technologies by helping to find foreign donor funding and private sector partners, to share technology information, to assist with policy reform, to organize training programs and to establish information exchange channels. These actions are summarized below:

- Search for funding for projects. Identifying high priority projects among the selected priority technologies, and then providing assistance in preparing project proposals for the international donors.

- Organize technical consultation activities. Inviting international consultants and experts to provide advice on programs for overcoming technology implementation barriers.

- Organize and support training programs. Providing funds for organizing training programs and assisting with the training courses on GHG mitigation technologies.

- Support the establishment of an information service center. The tasks of this center are to remove obstacles due to lack of information on the cost-effectiveness of mitigation technologies.  In addition, this center can also provide international organizations, investment organizations, foreign companies and individuals with domestic market information and a more complete picture of China and GHG mitigation opportunities.

- Facilitating direct private investment in clean energy technologies through assistance in finding international business partners and business financing.

6.  Conclusions

(1) In China a lot of technology measures can be adopted for mitigating GHG emissions, e.g. technologies for improving energy efficiency, using renewable energy and alternative energy. It is shown from research on technology priorities that many barriers will hinder the development of these GHG mitigation technologies. The TCF activities may be helpful to overcome those barriers, and implement UNFCCC provisions on technology transfer.

(2) Currently, the technologies considered in TCF are development priorities and included in the corresponding government departments’ plans. Some specific projects are already placed in national or department development plans. The next steps will focus on specific projects.  The TCF will also be integrated with China’s “National Communication” and “National Action Plans”.

(3) For the projects involved in national or departmental development plans, funds will be provided by relevant departments. If these projects are selected in TCF activities, then support from relevant departments will be guaranteed. All the five priority technologies mentioned above have corresponding projects to be supported by government. Therefore, the next step TCF activities will be ensured.

(4) Next Steps

- Further complete the organization of in-country team to guarantee the fulfillment of all TCF tasks. This may include establishment of implementation teams for each priority technology.

- Review existing market information for the priority technologies and conduct further market assessments to better define the specific, near-term opportunities for accelerating technology investment.

- Develop private investment programs for each priority technology that defines actions that can be taken to directly stimulate private investment, including facilitating joint venture formation, business capacity building, and business financing support.

- Select several technology priority projects for implementing the private investment programs and removing market barriers, and prepare financing proposals to international investment organizations for these actions.

- Develop project proposals in accordance with general criteria for evaluating technology priorities and send them to international donors to search for finance support and matching donor support.

Appendix B. Timeline of Major Activities in the TCAPP/CACETC Effort in China

1998

Technology Needs Assessment: Chinese experts and government representatives gathered and developed a technology cooperation framework that detailed technology priorities that were both important for China’s development as well as mitigation of greenhouse gas emissions. Grid-connected wind power generation, high efficiency electric motors, advanced industrial boilers, and higher efficiency power generation technology were among the high priority technologies selected.

1999

High-level commitment:

SDPC of China and U.S. EPA signed a Statement of Intent for a three-year effort, under the new name of Clean Air and Clean Energy Technology Cooperation. The National Renewable Energy Laboratory in the U.S. and Tsinghua University in China were selected as lead implementing agencies.

2000

Wind and motors: Work was initiated in wind and motors, beginning with the development of expert teams, drafting of technology reports, and the design of detailed work plans. Accomplishments included International Financing Seminar on China High Efficiency Motors in Shanghai, motors study tour to U.S., and wind turbine testing workshop in Beijing.

2001

Industrial boiler and CCT added: Expert teams were formed and work plans were developed for advanced industrial boilers and CCT, while work continued in motors and wind. Four potential boiler pilot projects were identified, six CCS staff attended training at NREL on design evaluation certification, the motors team participated in the development of voluntary and mandatory motors standards, and 100 permanent magnet motors and 10 A/C motors were installed and monitored at Shengli Oil Company as a pilot project, and plans are underway for expansion.

2002

Shift from pilot phase into CTP program: Decision made to focus on wind power development, with wrap-up activities continuing in motors, boilers, and CCT. Activities this year include implementation of boilers pilot projects, boilers study tour and business facilitation, and PFBC workshop in the U.S.

2003

The CTP effort will continue to focus on grid-connected wind. Other activities this year will include integration of lessons learned from TCAPP, boilers pilot project dissemination workshop, and development of Boiler Owners Association.