# MEMORANDUM

To:		Distribution

From:		George R. Neil

Subject:	FEL Upgrade Project Weekly Brief – September 24-28, 2007

Date:		September 28, 2007

Highlights:

The gun finished its vacuum bake ahead of schedule with excellent pressure readings.  We can now move on to assembling the rest of the beamline in the Gun Test Stand.  We were also able to hang the optical table behind the gun.  Next week we should be able to begin assembling the drive laser system.  The GTS Personnel Safety System passed its design review so its installation can also continue.

Management:

We established approved Work Packages for the coming year for the primary ONR effort and reviewed that with the outside support groups to establish task priorities.  We also established baseline efforts for ERL research activities and entered those into the system.

Ninety percent (90%) of the FY07 Personnel Appraisals were approved by Human Resources so that activity is moving on schedule.

We provided Virginia with support packages for the budgetary requests for the next biennium.

Gwyn Williams presented two papers on THz at the WIRMS conference in Japan and Michelle Shinn presented at the Boulder Damage Conference as well as participating in a program kickoff at CSU.

Injector:

GTS

The gun bake at 250C progressed better than anticipated leading us to cool down to 150 C on Wednesday after observing that the pressure did not drop more than 10% in 24 hours. Then on Thursday we ramped down to room temperature and this morning the ion pump current is between 3 and 6 nano-amps. In the FEL gun during nominal operation we see about 3 nano-amps ion pump current.

The gun bake was complete in one week, a third of the time it usually takes in the FEL gun. The ion pump current is already a few nano-amps indicating that the vacuum level is at least as good as in the FEL gun. We expect the vacuum to improve over the next few days as the chamber keeps cooling down. 

The drive laser table was mounted to the GTS ceiling.

Instrumentation and Controls:

Activities this week again concentrated on the SF6 system.  The wiring of the control switches was completed and  connected to the PLC connection point.  Both transducers and limit switches on the gun tank have been wired and terminated. 
   Assembled and began sweating the 2" copper tubing from the transfer system to the HV tank. The actuated SF6 valves had to be troubleshot to determine the location of missing

o-rings and replaced.  In support of the gun bake a UHV controller was moved to the GTS to read the vacuum in the gun.  We are getting another pair to run in the GTS permanently. 
   To support the Drive Laser installation some time has been spent located a second shutter of a different technology for the PSS.  Currently we have a second shutter and some tests are ongoing to check lifetime operation, specifically associated with thermal issues.  Now that we have identified the second shutter style we will push forward with the development of the shutter interface. 
In support of the GTS controls system we now have all four timer cards configured and fully populated.  Quite a bit of time was spent to develop the design for this wiring harness as there were several problems that needed to be resolved before a timer card can be controlled via the rear connection.   As part of the shake out process we identified the proper PLD code and have a much better understanding of the interface with the IOC and how all of the pieces work together.  The software to control the four individual cards through the expert screens have all been tested and verified to work properly. 
   This week we received the partially assembled Analog I/O Distribution Module from the fabrication group.  The channels that were assembled were all tested and verified to work properly.  A simple test code was written for the PLD and that was verified to be programmable and working as expected.  We've resubmitted the card to the fabrication group for complete assembly.  The remaining parts that were ordered have all arrived and have been turned over to the fabrication.

Electron Beam Transport:

Improvements and Upgrades

Gun Test Stand (GTS)

•	In building the SF6 Gun Tank system, the JLab Shop completed welding the inner welds of the large flange and head of the Elongated Tank Head.  Machining of the hole for the nozzle port on the main vessel was completed.  The nozzle flange and its skirt are being coped to the saddle shape of the tank.  Arrangements are being made to pressure test at Advex Co.

•	The SF6 Gas Transfer System piping continued with the start of extension of the piping to the tank to the outside air bag and bringing in the airline from the wall location.

•	The Assembly Group installed one of the stands for the beam line but has postponed further work because to the short time of the bake.  Instead of the beam line joining the bake on the gun we will have bake it independently. Assembly will start up again next Monday when the bake is cooled down ad the flange faces are cool and accessible.

•	Installation of the drive laser table (hanging from the ceiling) started up with installing and testing of the threaded rod hangers.

SF Sextupole Magnet Testing

•	Magnet Test did repeatability tests on the first sextupole of this series and worked with the alignment group to characterize the position of their probe in X and Y at magnetic center with respect to nominal physical center on this unit and on future units.  Ken Baggett reported results to Dave Douglas.  The result was a nod from George Neil that measurement of the remaining 7 magnets could commence.

High Power Optics Risk Reduction

The last couple of weeks have been fruitful with off-site meetings and seminars providing information relevant to our efforts.  The Optics Collaboration we've had for over a year (UNM & CSU) has been expanded through funding by a Multidisciplinary Research Initiative grant.  This grant funds staff at Stanford Univ. to do precision absorption measurements like those done for the NSF-funded LIGO project.  It also provides some funds to the FEL Div. for testing.  Last week I attended a kick-off meeting with the co-PIs of the collaboration.  One of Carmen Menoni's post-docs will visit our facility to do metrology and laser experiments.  The annual Boulder Damage Symposium (the 39th) was held this week.  As usual, there were a number of talks of interest to our program.  I will put together a summary of the highlights.  I gave a presentation entitled "Operation of the Jefferson Lab Free-Electron Laser at high irradiances" at the Boulder Damage Symposium in the Mini-Symposium session entitled "Lifetime Issues for CW and Quasi CW Lasers".  A companion paper is being written.

Optics

We started an initial realignment of the Optical Cavity Mirror Metrology System (OCMMS) this week. The downstream OCMMS needed realignment because the X-Ray chamber was installed on one of the upper OCMMS flanges.  As it turns out the alignment was not to far off. The upstream OCMMS has been unusable since its support was modified to accommodate the wiggler thermal growth.  While the cause of the input mirror translation was not immediately obvious, the solution seems to be relatively easy.  A drawing for a modified 45-degree bracket was sent to the machine shop.  We expect the part on Tuesday.  A final alignment will need to be made once the region is pumped back down.

The drawings for the modifications to the Turning Mirror Cassette (TMC) chain assembly was completed this week.  The modifications consist of a new end flange and a chain support bracket.  The drawings were sent to the machine shop.  The parts are expected in two weeks.

A 930nm HR mirror was bonded to a deformable mirror assembly this week. The broadband HR mirror that was bonded last week is currently being tested. The OC mirrors were delayed a week and should go out for brazing next week

We have finally received the linear staged need for the last lab cassette. Some modifications will be need on the mirror holder assembly. This new stage’s dimensions are slightly different than our now discontinued ones. Our goal is to make the necessary changes and have the system installed by the end of the down.

Lasers and Optical Diagnostics:
This week we fixed the problem with the crystal heater on the Antares laser. We are now running the laser to test a few critical optical components and devices that are important parts of the GTS drive laser system. The laser amplifier has been received; the installation, modification and certification of this laser are under way. The optical table for the GTS laser was moved into the cave for installation. More discussions were held to specify the technical requirement and time schedule regarding the installation of optical transport.  We also discussed and made decision on the selection of laser shutters require by the laser personnel safety system. In order to improve the temperature stability of advanced drive laser system, we have moved the cooling system out of the clean room and the work on the protective frame is near completion.

Terahertz: 
Work in the THz group this week was primarily dedicated to the integration of the gate valves into the vacuum system in the THz lab. Ideally, we prefer manual valves for the ease of integration, but the valve position must be readable back to the LPSS system for both machine and personnel safety interlocks, particularly once FEL beam is delivered into the hutch.  We have been in contact this week with VAT to determine which manual gate valves provide an electronic readback; we will be ordering the proper type soon.

Word version:  FEL Upgrade Project Weekly Brief – September 24-28, 2007