Table 2

RHIC 5 Year Planning – Constant Effort

Summary of Beam Use Proposals

| Fiscal Year | 2003 | 2004 | 2005 | 2006 | 2007 | 2008 |
| --- | --- | --- | --- | --- | --- | --- |
| PHENIX | d+Au 200 GeV 16 weeks, 2.7 nb-1 p+p 200 GeV 10 weeks, 0.35 pb-1, 27% | Au+Au 200 GeV 5+14 weeks, 123 ub-1 [315 (b-1] p+p 200 GeV 5+0 weeks beam development | Si+Si 200 GeV 5+9 weeks, 2.2 nb-1 [5.6 nb-1] p+p 200 GeV 5+5 weeks, 1.2 pb-1 [3.0 pb-1] 50% | Au+Au 62.4 GeV 5+19 weeks, 45 ub-1 [115 (b-1] | p+p 200 GeV 5+19 weeks, 62 pb-1 [159 pb-1] 60% | Au+Au 200 GeV 5+19 weeks, 840 ub-1 [2150 (b-1] |
| STAR | d + Au 38.2M 5+11 weeks ; pp 10 weeks : T 0.39 pb-1 L 0.37 pb-1 | AuAu 5+14 pp 200 GeV 5 wk | Au or Fe 5+9 Energy scan pp 200 GeV 5+5 wk | d + Au 5+9 pp 200 GeV 5+5 wk | AuAu 5+5 pp 200 GeV 5+9wk | AuAu 5+10 pp 500 GeV 5+5wk |
| PHOBOS |  | AuAu@200 5+10(18) FeFe@200 5+4(6) | pp@200 5+7(12) AuAu@63 5+7(12) | pp@500 8+4 Add. Species Add. Energy | Possible additional running to make up shortfalls | ------------- |
| BRAHMS |  | Au-Au 200 5+19 | Fe-Fe 200 5+5 pp 200 5+4 | Au-Au 63 2+6 Au-Au 200 2+5 pp 200 5+4 | ----------- | ------------- |

Note:  The summary for PHENIX includes the proposed size of the recorded  data sample for each run.  This takes account of an assumed  detector efficiency (60%) and an efficiency for events that survive vertex cuts and other quality control (65%).  The corresponding values for the delivered data rates are shown in brackets.  The latter should be compared with the numbers in Table 1.

Table 3   RHIC Planning:  Constant-Effort Budget case (27 wks/yr)

FY 2003 entries are in actual dollars; subsequent years are in FY 2004 dollars,

| Fiscal Year | 2003 | 2004 | 2005 | 2006 | 2007 | 2008 |
| --- | --- | --- | --- | --- | --- | --- |
| PHENIX Ops Costs R&D Ops Equip. Res. Equ. | $6.0M (24K/wk) $0.12M $0.5M | 6.3M (27K/wk) 0.5M 0.5M | 6.5M (42K/wk) 0.95M 0.5M 2.85M VTXb, HBD, DAQ | 6.6M (42K/wk) 0.6M 0.5M 2.95M VTXb, HBD, DAQ | 6.6M (42K/wk) --- 0.5M 4.2M VTXb/e, TPC, DAQ | 6.6M (42K/wk) --- 0.5M 4.5M VTXe, TPC |
| STAR Ops Costs R&D Ops Equip. Res. Equ. | $5.9M (38K/wk) $0.12M $0.49M $3.0M BEMC [$1.5M EEMC] | 6.4M (40K/wk) 0.5M 0.6M 2.7M BEMC, EEMC | 6.4M (40K/wk) 1.73M 0.45M 2.0M TOF | 6.4M (40K/wk) 1.28M 0.45M 5.0M TOF, MVTX, FTU | 6.4M (40K/wk) 0.3M 0.25M 8.5M MVTX, DAQ, FEE, FTU | 6.4M (40K/wk) --- 0.25M 4.5M MVTX, DAQ, FEE, TPC |
| PHOBOS Ops Costs Ops Equ. | $0.86M (10K/wk) | 0.89M (10K/wk) 0.1M | 0.89M (10K/wk) 0.1M | 0.89M (10K/wk) 0.1M | .89M (10K/wk) ---- | ------------- |
| BRAHMS Ops Costs Ops Equ. | $0.78M (10K/wk) | 0.8M (10K/wk) 0.11M | 0.8M (10K/wk) 0.1M | 0.8M (10K/wk) 0.075M | ----------- | ------------- |
| RCF Ops Costs Ops Equ. | $5.18M $2.0M | 5.64M 2.0M | 6.13M 3.4M | 6.13M 2.0M | 6.13M 2.0M | 6.13M 2.0M |
| C-AD Ops Costs R&D Ops Equip. Res. Equ. | $90.3M (350K/w) $0.9M $4.4M --- | 90.9 (350K/wk) 2.0M 4.5M --- | 90.9M (350K/wk) 2.0M 4.5M 2.5M EBIS | 94.9M (500K/w) 2.0M 4.5M 2.5M EBIS | 94.9M (500K) 2.0M 4.5M 2.5M EBIS | 92.8M (500K) 2.0M 4.5M --- |
| ALD/Users | $0.86M | 0.90M | 0.90M | 0.90M | 0.90M | 0.90M |
| Totals Ops costs R&D Ops Equip. Ops Total Res. Equ. | $109.8M (432K) $1.1M $7.4M $118.4M Actual: $118.0M $3.0M | $111.8M (437K) $3.0M $7.8M $122.6M Pres: $121.1M $2.7M | $111.6M (452K) $4.7M $9.05M $125.3M $7.35M | $116.6M (602K) $3.9M $7.5M $128.0M $10.55M | $115.8M (592K) $2.3M $7.15M $125.3M $15.4M | $112.8M (582K) $2.0M $7.25M $121.9M $9.0M |